|  | Fermilab | Directorate |
| --- | --- | --- |

MEMORANDUM OF UNDERSTANDING

FOR THE 2003-4 MESON TEST BEAM PROGRAM

T933

BTeV – EMCal Detector Test Beam Run

November 4, 2003

BTeV Document 1361

TABLE OF CONTENTS

INTRODUCTION	3

I.       PERSONNEL AND INSTITUTIONS	3

II.     EXPERIMENTAL AREA, BEAMS AND SCHEDULE CONSIDERATIONS	4

III.   RESPONSIBILITIES BY cOLLABORATING physics group	5

3.1	Fermilab	5

3.2	Institute of High Energy Physics (IHEP)	5

3.3      University of Minnesota	6

3.S       Summaries of Section 3	6

3.S.1	Summary of Collaboration Responsibilities	6

3.S.2    Summary of Non-Fermilab Costs	6

IV.   RESPONSIBILITIES BY FERMILAB division	6

4.1     Fermilab  Beams Division	7

4.2     Fermilab Particle Physics Division	7

4.3     Fermilab Computing Division	8

V.    SPECIAL CONSIDERATIONS	10

SIGNATURES	11

Appendix I -    prep and daq equipment	12

Appendix II– E918 OFF-LINE ANALYSIS PLAN FOR the 2004-2004 EMCal beam tests	13

APPENDIX III ComputING Division ANALYSIS MODEL	14

APPENDIX IV  - E918 BTeV EMCAL test beam 2003-4 RUN PLAN	15

APPENDIX V   -    E918 BTeV EMCal Tests Hazard Identification Checklist	16

## INTRODUCTION

E918 (BTeV) is an approved experiment.  It requires detector research and development in tracking, triggering, data acquisition, charged hadron identification, electromagnetic calorimetry and muon detection, as well as an extensive effort in simulation and software development.   The goal of the present R&D project is to develop the final devices for use in the BTeV experiment.  This MOU relates to EM calorimeter radiation sensitivity and its monitoring studies that will be carried out using the MTEST beam of the Meson Area during the 2003-2004 run period.

This is a memorandum of understanding between the Fermi National Accelerator Laboratory and those experimenters of E918 who have committed to participate in EM calorimeter beam tests to be carried out during the 2003-2004 period. The memorandum is intended solely for the purpose of providing a budget estimate and a work allocation for Fermilab, the funding agencies and the participating institutions. It reflects an arrangement that currently is satisfactory to the parties; however, it is recognized and anticipated that changing circumstances of the evolving research program will necessitate revisions. The parties agree to negotiate amendments to this memorandum that will reflect such required adjustments.

## I.	PERSONNEL AND INSTITUTIONS

BTeV EMCAL Test Beam Spokespersons: Yuichi Kubota, University of 	Minnesota;

Alexander Vasiliev, IHEP

Physicist in Charge:	Pavel Semenov, IHEP

BTeV Test beam Liaison:	Charles Newsom, University of Iowa

E918 Computing Off-line liaison:	Julia Yarba, Fermilab

E918 Computing On-line liaison: 	Pavel Semenov, IHEP

Fermilab liaison physicist:	Erik Ramberg, Fermilab

Beamline physicist:	From Beams Div./External Beams 	Dept. Currently, Tom Kobilarcik

Particle Physics Division Liaison:	Erik Ramberg, Fermilab

Computing Division Liaison:	Dave Slimmer, Farmilab

The Collaboration members at present are

Fermilab: J.N. Butler, H. Cheung, D. Christian, L. Garren, R.Kutschke, M. Votava, J.Yarba

University of Minnesota:  J. Hietala, Y. Kubota, B. Lang

Institute for High Energy Physics: A.Derevschikov,  V.Katchanov,  V.Kravtsov, Y.Matulenko,  V.Mochalov, D.Morozov, L.Nogach, P.Semenov, K.Shestermanov, A. Uzunian, A.Vasiliev

Syracuse University: S. Stone

Other commitments:

CLEO:  Y. Kubota, S. Stone

FNAL E831/FOCUS analysis: J. Butler, H. Cheung, L. Garren, R. Kutschke

FNAL E690 analysis: D. Christian

BNL STAR : A. Derevschikov, V. Kravtsov,  Y. Matulenko, V. Mochalov, D. Morozov,  L. 		Nogach, K. Shestermanov, A. Vasiliev

CERN CMS: V. Katchanov, A. Uzunian

# II.  EXPERIMENTAL AREA, BEAMS AND SCHEDULE CONSIDERATIONS

  - LOCATION AND FACILITIES

    - The EM Calorimeter prototype is to be located in the downstream area in the MT6 test beam line known as MT6-B4.

    - The test-beam Control/Counting Room to the west of the MT6 test beam will be used for electronics.

    - An array of crystals and monitoring system will be placed in a temperature and humidity regulated light-tight box.  The box will be placed on the mechanical support table located in MT6-B4, which is remotely movable in the vertical and horizontal directions perpendicular to the beam direction. We also expect the mechanical support can be rotated manually in the horizontal plane up to (90o.   PPD mechanical engineering will assist in the construction of this table.

    - The temperature regulation system uses a chiller and it will use chilled water for a primary means of cooling. The temperature will be in the range from 10o to 25o C.   The water flow is up to 10 l/min

    - Dry air (or possibly dry nitrogen) must flow through the crystal box.  We will need about 2l/min of flow.

    - We will need the existing 1 mm beam wire chambers as well as the existing Cerenkov identification system to tag the beam electrons at the EM Calorimeter.

    - A “gateway” computer with Internet access should be provided. Powered racks for electronics and NIM bins should also be made generally available.

    - Space in cable trays for approximately 110 cables (50 with BNC, 60 with SHV, and other misc. termination cables) connecting the light-tight box to the Counting Room are required.

    - Electronics Racks are needed near the light-tight box (1) and the Counting Room (2).

    - One standard-size table will be required in the test-beam Counting Room.  Computer networking to the gateway computer will be required.

    - The power requirements are 2.5 kW of clean power for preamplifiers and remotely controllable HV near the detector power supplies as well as CAMAC and NIM in the counting room.  An additional 25 kW is required for cooling, moving of the support and other uses. HV power supply requires power line of 208-240 VAC.

  - Beam

    - The tests require a beam of tagged electrons of 10 GeV (or higher).  We would like an intensity of about 1-10  kHz  for detector calibration, if it is achievable.

For Irradiation studies we will need a beam of pions/protons of energies 40 GeV or higher and an intensity of 0.2 – 0.7 MHz and total beam size of as large a size as possible, up to about 10 in2.

2.3	   SCHEDULE

The goal is to deliver charged particles at the rate stated above for data taking as    required by the R&D program over a significant period beginning early fall 2003. The group expects to collect data with different crystals at the center of the array for short bursts of shifts and to repeat some of the tests several times. We need to expose each set of crystals for few days at a constant intensity, and repeat this at 3 different intensities and for 3 - 5 different sets of crystals.

At least one long term test is needed to study stability.  This would be at least 1 month as a background measurement with some other detector in place before the calorimeter, whose total depth with respect to the beam is less than 3 interaction lengths.

The group expects to share beam time with other R&D efforts. Further details are given in Appendix IV below.

# RESPONSIBILITIES BY cOLLABORATING physics group

([ ] denotes replacement cost of existing hardware.)

## Fermilab

Fermilab physicists will be responsible for the trigger, the beam tracking telescope, beam ID and beam position detectors and will share responsibilities for EMCal monitoring system, data acquisition and monitoring, software and web support, and data analysis.

Equipment	Operating

PMT’s	    [$ 10 K ]

PWO crystals	   [$ 27 K ] + $ 5 K

    - DAQ computers	 $ 5 K

    - EMCal Monitoring system (fibers, light sources, photodetectors )	   $ 2 K

    - Misc. cables (from previous experiment use)	[    $  4 K]

    - Misc. expendables and services

Total existing items                                            	[$ 41 K]

Total new items 	$ 12 K

Total operating cost                                                                 $  0 K

## Institute of High Energy Physics (IHEP)

IHEP physicist will share responsibilities for the DAQ, HV, EMCal monitoring system,  the software and data analysis.

    - EMCal Monitoring system (LED driver)	    $ 2 K

    - Travel for personnel	$ 10 K

Misc. expendables and services (tools, facilities) 	[$ 2 K]

Total existing items                                                                                      [$ 2 K]

Total new equipment items                                                                         $ 2 K

Total operating cost                                                                                     $ 10 K

## 3.3 University of Minnesota

Minnesota physicist will be responsible for the construction of the light-tight box and associated temperature and humidity control system, and share responsibilities for the software and data analysis.

3.3.1     Light –tight box  						    		 $ 5 K

3.3.2    Travel for personnel								 $ 5 K

Total existing items                                                                                       [  0 ]

Total new equipment items                                                                         $  5 K

Total operating cost                                                                                     $  5 K

## 3.S       Summaries of Section 3

## 3.S.1	Summary of Collaboration Responsibilities

Test beam coordination (hut, environment, cable tray, racks, crates, and coordination

with other groups) – IHEP, Minnesota

Mechanical support and cooling – FNAL and Minnesota

Trigger - Fermilab

Data Acquisition – Fermilab and IHEP

Monitoring and Event Display – IHEP and Minnesota

EMCal Monitoring system – Fermilab and IHEP

Devices Under Test (detectors, boards, assembly, testing, maintenance) – IHEP and Fermilab

Offline Software (including databases, run log, and web: development, maintenance) –  Fermilab, IHEP

## 3.S.2      Summary of Non-Fermilab Costs

Equipment	Operating

Total existing items	[$ 43 K]

Total new items	$ 19 K	$    15 K

# IV.	RESPONSIBILITIES BY FERMILAB division

([] denotes replacement cost of existing hardware.)

## 4.1       Fermilab  Beams Division

    - Use of MT6 test beam line.

    - Maintenance of all existing standard beam-line elements (such as SWICs, loss monitors, remotely-controlled finger counters, at least two threshold Cerenkov counters, etc) instrumentation, controls,  clock distribution and power supplies.

    - Beam controls console and remote data logging capability (ACNET)

    - Reasonably rapid access to our equipment in the test beam.  This will mitigate any interference with experiments running in adjacent beam lines.  Such    access is anticipated to be less than once per hour, typically more like once per shift.

    - Logic signal at experimenter electronics racks that has a constant phase (within 1-2 ns in a given hour) with respect to the arrival of beam buckets at  the test apparatus.

    - No experiment-owned devices need interfacing to the Beams Division control system, other than the possible readout of beam-line variables of 4.1.3.

    - The test-beam energy and the rest of the beam-line elements will be under the                 control of the Main Control Room

    - Position and focus of the beam on the experimental devices under test will be under control of the BD Operations Department (MCR).  Control of secondary devices that provide these functions may be delegated to the experimenters as long as it does not violate the Shielding Assessment or provide potential for significant equipment damage.

    - The integrated effect of running this and other SY120 beams will not reduce the antiproton stacking rate by more than 5% globally, with the details of scheduling to be worked out between the experimenters and the Office of Program Planning

4.1.S   Summary of Beams Division costs:

Equipment	Operating	Personnel

(person-weeks)

Total new items	                        $ 0 K            $  0 K	0

Total 	$ 0 K	$  0 K                   0

## 4.2 Fermilab Particle Physics Division

The test-beam efforts in this MOU will make use of the Meson Test Beam Facility.  Requirements for the beam and user facilities are given in Section 2.  The Fermilab Particle Physics Division will be responsible for coordinating overall activities in the MT6 test beam-line, including use of the user beam-line controls, readout of the beam-line detectors, and MT6 test gateway computer.  Funding under this section will be handled through the BTeV R&D budget.

4.2.1	Tools and supplies for MT6 test 	 [$ 1 K]

    - Beam Tracking Telescope (operation only; hardware Vanderbilt contribution)

    - Cerenkov particle identification	[0.0]

    - Crystal positioning stage	[$ 5 K ] + $ 2 K

    - Chiller and temperature sensors to maintain 20 C light-tight box operation	  [  $ 10 K]

    - Three Unistrut stands for trigger counters	0

    - Assistance in constructing 3 trigger	 [$ 2 K]

counters. Tubes, light guides, and bases will come from existing counters. Existing plastic needs to be cut to the proper dimensions and the counter will need to be glued and wrapped.

    - Use of the gateway UNIX computer for interfacing and isolation of DA computers.

    - Survey of detectors on beam line  (trigger counters, EMCal with the box and EMCal monitoring system).

    - Installation and wiring of two relay racks in counting room.

    - Cable tray installation as needed

    - Installation of gas lines for N2 flushing.

    - Installation of quiet power to detector enclosure is  required to reduce	   noise in electronics.  Provision of adequate air-conditioning and cooling for detectors and electronics in the beam area, the electronics alcove, and the counting room.		[$ 1 K]

    - Provision of adequate moisture protection for equipment and personnel in MT6 test beam area, Alcove, and counting room.

    - Support from Electrical Engineering Department in testing QIE chip and implementing preamplifiers  may be needed.	$ 2 K

4.2.S Summary of Particle Physics Division costs:

Equipment	Operating  	              Personnel

(person-weeks)

Total existing items                           [$ 19 K]

Total new items	$ 4 K	$ 0 K	5

## 4.3 Fermilab Computing Division

    - The Liaison from the Computing Division is Dave Slimmer.

    - The attached off-line analysis plan contains the experiment's present understanding of its analysis model from code development, through production, stripping, final data analysis and Monte Carlo. A more detailed quantitative description is given in Appendix II. The Computing Division cannot guarantee, at this time, that these resources can be made available. The Computing Division, guided by priorities set by management, will attempt to allocate on a quarterly basis, the available resources. The present request and amendments will be used in attempting to plan the laboratory's computing acquisition strategies.

    - Support from the Computing & Engineering for Physics Applications Department (particularly Electronic Systems Engineering and Online and Analysis Applications groups) in developing and implementing the DAQ/Online system for the EMCal detector tests. Some mentoring from a CD computing professional familiar with the system might be necessary. This might involve 10% of an FTE for a short period of time.  Some off-hour support may be required for efficient use of beam-time. Details of the support will be worked out among CD, PPD and the experiments.

    - Computer security for the EMCal system in MT6 test will be organized by having wide-area networking for the DA computers through the Meson Test Facility gateway computer and via kerberized systems more directly attached to the networking backbone.

    - Support of the networking in MT6 test, including access to a gateway computer and local networking between the gateway and DA computer(s), which may not have network access. The support level for the gateway computer and support mechanisms are not specified in this MOU. Ethernet access in the test beam area to the Internet backbone will be provided.  This may require more than running a cable to an existing bridge.

    - Maintenance and update services for operating systems and packages to versions & levels supported by the Computing Division.		[$ 2.0 K]

    - Appendix I contains the list of the main part of the required PREP equipment. The estimated value of this equipment is 		     [$ 80 K]

    - Maintenance and repair of PREP and DA equipment. 		$ 1.0 K

4.3.S    Summary of Computing Division Costs:

Type of Funds		Supplies       Operating              Personnel

(person-weeks)

Total existing items	[$ 82 K]

Total new items	$ 1 K	$0.0K	1

4.S  Summary of New Fermilab costs

Type of Funds                      Equipment	    Operating	Personnel

[…] denotes existing			(person-weeks)

Beams Division	$ 0 K               $ 0 K	                 0

Particle Physics Division         	$ 4 K	0	5

Computing Division	$ 1 K	0	1

Totals Fermilab                        $ 5 K	$ 0 K	6

# V.	SPECIAL CONSIDERATIONS

5.1	The responsibilities of the BTeV EMCAL Test Beam Spokesperson and procedures to be followed by experimenters are found in the Fermilab publication "Procedures for Experimenters" (PFX). The Physicist in charge agrees to those responsibilities and to follow the described procedures.

5.2	To carry out the experiment a number of Environmental, Safety and Health (ES&H) reviews are necessary. This includes creating a Partial Operational Readiness Clearance document in conjunction with the standing Particle Physics Division committee. The BTeV EMCAL Test Beam Spokesperson will follow those procedures in a timely manner, as well as any other requirements put forth by the division’s safety officer.

5.3	The BTeV EMCAL Test Beam Spokesperson will ensure that at least one person is present at the Meson Test Beam Facility whenever beam is delivered and that this person is knowledgeable about the experiment’s hazards.

5.4	All regulations concerning radioactive sources will be followed.  No radioactive sources will be carried onto the site or moved without the approval of the Fermilab ES&H section.

5.5	All items in the Fermilab Policy on Computing will be followed by experimenters.

5.6	The BTeV EMCAL Test Beam Spokesperson will undertake to ensure that no PREP and computing equipment be transferred from the experiment to another use except with the approval of and through the mechanism provided by the Computing Division management. They also undertake to ensure that no modifications of PREP equipment take place without the knowledge and consent of the Computing Division management.

5.7	Each institution will be responsible for maintaining and repairing both the electronics and the computing hardware supplied by them for the experiment. Any items for which the experiment requests that Fermilab performs maintenance and repair should appear explicitly in this agreement.

5.8	If the experiment brings to Fermilab on-line data acquisition or data communications equipment to be integrated with Fermilab owned equipment, early consultation with the Computing Division is advised.

5.9	At the completion of the experiment:

5.9.1	The BTeV EMCAL Test Beam Spokesperson is responsible for the return of all PREP equipment, Computing equipment and non-PREP data acquisition electronics. If the return is not completed after a period of one year after the end of running the BTEV EMCAL Test Beam Spokesperson will be required to furnish, in writing, an explanation for any non-return.

5.9.2	The experimenters agree to remove their experimental equipment as the Laboratory requests them to. They agree to remove it expeditiously and in compliance with all ES&H requirements, including those related to transportation. All the expenses and personnel for the removal will be borne by the experimenters.

5.9.3	The experimenters will assist the Fermilab Divisions and Sections with the disposition of any articles left in the offices they occupied, including computer printout and magnetic tapes.

5.9.4   An experimenter will report on the test beam effort at a Fermilab All Experimenter Meeting.

SIGNATURES:

______________________________________	/      / 2003

Alexander Vasiliev, BTeV EMCal Test Beam co-Spokesperson

______________________________________	/      / 2003

Yuichi Kubota, BTeV EMCal Test Beam co-Spokesperson

______________________________________	/      / 2003

John Cooper, Particle Physics Division

______________________________________	/      / 2003

Roger Dixon, Beams Division

______________________________________	/      / 2003

Vicky White, Computing Division

______________________________________	/      / 2003

William Griffing, ES&H Section

_______________________________________      /      /2003

Hugh Montgomery, Associate Director for Research, Fermilab

_______________________________________      /      /2003

Steven Holmes, Associate Director for Accelerators, Fermilab

_______________________________________	/      / 2003

Michael Witherell, Director, Fermilab

______________________________________	/      / 2003

Joel Butler, BTeV Co-spokesperson

______________________________________	/      / 2003

Sheldon Stone, BTeV Co-spokesperson

# Appendix I - prep and daq equipment

MISCOMP

TC PROVCLASS	DESCRIPTION	QREQ	COST	TOTCOST

-- ---------------------- --------------------------------- ----- ------ -------

AA MECHTRON: 3034	BIN,NIM	2	381	762

AB PD: AEC-320-9	POWER SUPPLY,6@10A,12@3A,24@1.5A,	2	621	1242

AD LRS: 621L	DISCRIMINATOR,4CH,NIM	3	706	2118

AE LRS: 365	LOGIC,2CH,4-FOLD,MAJORITY,NIM	6	740	4440

AG LRS: 428	FAN-IN/OUT,4CH,LIN,NIM	1	435	435

AG LRS: 628	FAN-IN/OUT,8CH,NIM	1	1399	1399

AH LRS: 612A	AMP,12CH,X10,PHOTOMULT,NIM	1	966	966

AN LRS: 222	GENERATOR,GATE,2CH,NIM	2	1001	2002

AO JORWAY: 1880B	SCALER,2CH,VISUAL,NIM	2	848	1696

FERMI: RFDVS	3-ch VISUAL SCALER,PRESET,8 DIGIT,100MHz	4	750 	2250

EA TEK: 2465B	OSCILLOSCOPE,4CH,400MHZ	1	5979	5979

LRS: 1440	HV power system frame	1

LRS: 1443NF	HV cards,  16-ch, negative	4	1157   4628

GA GENRAD: 1340	GENERATOR,PULSE,0.2HZ TO 20MHZ	2	484	968

DSP:860C	BIN, CAMAC	3	600 	1800

DSP:860P	CAMAC POWER SUPLY	3	1000 3000

LRS:4222	Programmable delay generator	1	3613    3613

Kinetic Systems:3290 Dataway Display	3          460  1380

JORWAY:71B	Type A1 Crate Controller	3        1512  4536

JORWAY:51	Branch terminator	1 	640	 640

LRS:2551	12-ch scaler	2	1170 	2340

LRS:2132	RS232 interface to LRS 1440	1 	450 	450

JORWAY:65	interrupt register	1 	335 	335

JORWAY:41	output register	2	300 	600

SEC: PR-612                	output register	1	425 	425

LRS:2285A	ADC, 15 option	4 	1585 	6346

LRS:2280	ADC system processor, 15 bit option	2	2500 	5000

FERMI: 156	Power supply controller	2 	490 	980

VMECRATE 		1	1350 	1350

CES:CBD8210	CAMAC Branch driver	1	3095	3095

SBSBIT3: 617	VME-to-PCI interface	1 	2850	2850

LAMBDA:LCS-2-02   	LV power supply	3 	177	531

Total Req QTY is 67

# Appendix II – E918 OFF-LINE ANALYSIS PLAN FOR the 2004-2004 EMCal beam tests

DATA PROJECTION

Based on the run plan outlined on page 16, we expect at most a few hundred gigabytes of data total which will be archived to disk and tape library for analysis.

Anticipated data sample:

Total number of triggers on tape	less than 2(109

Size of data sample	less than 250 Gbytes

Number of 5 GB 8mm tape equivalents	less than 50

ANALYSIS PLAN

All analysis at Fermilab will be done on FNALU under normal priority, the EPP department cluster FNPPD, the BTeV LINUX cluster, and desktops and the substantial facilities available at several of the collaborating institutions. Analysis computing will not be a problem.

(i)	Raw data processing:

Reconstruction time per event	negligible 			Total computing power needed	negligible

(ii)	Physics analysis:

Total number of events 	2 billions

Analysis time per event	tiny

Total computing power is at the level of a few workstations

(ii)	Monte Carlo studies:

Total requirements are at the levels of a few tens of hours on a workstation system.

REQUEST

While our CPU requests can be handled from Fermilab general resources and university resources, we would like to have about 100 Gbytes of disk and about 200 Gbytes of storage in the Enstore system to be able to conveniently access key raw and derived datasets.	.

# APPENDIX III ComputING Division ANALYSIS MODEL

The analysis of the data from these tests will be carried out on Fermilab general purpose computing facilities, on the machines in the EPP cluster, and on computing at collaborating institutions. Given the scale of this activity, no additional formal plan is required at this time. The experimenters will inform the Computing Division if it appears that the scale of the computing will increase significantly from what was stated above.

# APPENDIX IV  - E918 BTeV EMCAL test beam 2003-4 RUN PLAN

Assumptions:

16-weeks of running – can be divided into up to 8 runs of 2-week running.

Let t0 be the start date of the 2003-4 EMCAL test beam program.

t0 - 4 months	begin assembling DAQ, Crystal array and monitoring system in the   light-tight box.

t0 - 4 months	begin work on trigger counters and design of stands

t0 - 4 months		begin to establish presence in MT6 test , establish necessary infrastructure, and determine final layout of apparatus, cable runs, etc.

t0 - 1 month		complete installation of trigger system, electronics, beam-tracking telescope, beam particle ID and DAQ in MT6 test

t0  		Begin to commission beam and apparatus

t0 + 2 weeks	start  investigation of properties of devices under test

Run Plans:

- Goals:

The primary goal is to measure the effects of irradiation arising from the beam on the light output of PWO crystals.  It will be measured with an electron component of the beam and with a LED based monitoring system.  Variation of the effect among crystals from the same vendors and variation among different vendors is one of the most important quantities we need to measure.  Correlation between the beam and LED-based monitoring system measurements is a crucial outcome to estimate how well we can calibrate these crystals in BTeV.  The variation in the correlation among different crystals is also very important quantity we need to know. Besides, we need to test QIE based EMCal electronics in the beam environment.

- Run plan:

- We will need two weeks for the installation and alignment of the beam counters and the EMCal test devices. This can be done well before beam.

- We will need two weeks of beam time to tune the trigger, tracking telescope, beam particle ID and positioning and the crystal matrix under test.

- We will need up to 16 weeks for data taking for few crystal matrices. These 16 weeks can be broken into up to 8  pieces with some no-beam time between them for reassembling the matrix.

- During the “no-beam” time, other experiment(s) may run in front of our apparatus as long as we have some access time to the crystal array to make modification to it.

# APPENDIX V   -    E918 BTeV EMCal Tests Hazard Identification Checklist

Items for which there is anticipated need have been checked

| Cryogenics | Electrical Equipment | Hazardous/Toxic Materials |
| --- | --- | --- |
|  | Beam line magnets |  | Cryo/Electrical devices |  | List hazardous/toxic materials |
|  | Analysis magnets |  | capacitor banks |  | planned for use in a beam line or |
|  | Target (Si pixel detector under test) |  | high voltage (> 5 kV ) |  | experimental enclosure: |
|  | Bubble chamber | X | exposed equipment over 50 V | X | Oxygen depletion if dry nitrogen is used instead of dry air |
| Pressure Vessels | Flammable Gasses or Liquids |  |  |
|  | inside diameter | type: |  |  |  |
|  | operating pressure | flow rate: |  |  |  |
|  | window material | capacity: |  |  |  |
|  | window thickness | Radioactive Sources |  |  |
| Vacuum Vessels |  | permanent installation | Target Materials |
|  | inside diameter | X | temporary use |  | Beryllium (Be) |
|  | operating pressure | type: | Co60,Cs137 |  | Lithium (Li) |
|  | window material | strength: | Up to 108 rad.dec/min |  | Mercury (Hg) |
|  | window thickness | Hazardous Chemicals |  | Lead (Pb) |
| Lasers |  | Cyanide plating materials |  | Tungsten (W) |
|  | Permanent installation |  | Scintillation Oil |  | Uranium (U) |
|  | Temporary installation |  | PCBs |  | Other : PbWO4 crystals |
|  | Calibration |  | Methane | Mechanical Structures |
|  | Alignment |  | TMAE | X | lifting devices |
| type: |  |  | TEA | X | motion controllers |
| Wattage: |  |  | photographic developers |  | scaffolding/elevated platforms |
| class: |  |  | Other: |  | Others |