1/28/05

Documentation for FDCA

Summary of Integration and Kitting Requirements

Attached below are the detail plans for integration and kitting of the 2006 Census Test HHC equipment.  Since this is a contract with an outide vendor, some of the detail as to “how” the vendor achieved the results (integration of the Secure Digital Cards and HHC) is not specified in this document.

Since this is the case, pages of this document will outline the technical process used for the integration of the 2004 Census Test HHCs and what is known to date about the 2006 Census Test HHC integration.  Also not included are the requirements for the kit box.  The Kit container that we used for the 2004 Census Test was a true example of what we “do not want” in the future.  The 2006 HHC Kit container is currently being designed, so the size of this container is not specified here.

HHC Software Integration Process:

# 2004 Census Test HHC Integration

Detail:

The BOC provided two 2004 Census Test software images to the integrator.  One image included the map files for the New York site, and the other included the map files for the Atlanta site (NOTE: the integrator was given several test images prior to the final images being handed over on which to develop the final integration process).   In all other ways, the images were identical.

The 2004 Census Test HHC Software Integration process was conducted in two phases.  First, using BOC provided counts of cards required for each site, the 2004 Census Test image was copied onto the individual Secure Digital (SD) cards.  This was done by placing the image on a desktop using Sprite Clone and then doing a physical copy to SD cards inserted in a multi-SD card reader.

The cards were labelled with a thumbnail size label that had the Regional Office Alpha code on the label (NY or AT).  Each card was checked to make sure the image was on the card and the file was the correct size.

The card was then inserted in the device.  When the card was installed, the image “exploded” onto the device.  After the device was imaged, the vendor verified that the image was complete and that the map files on the device were the map files for the RO on the SD card label.

The BOC conducted a 10% Quality Control check on the devices and kits after integration and before shipping to the LCOs.

# 2006 Census Test HHC Integration

We expect that the 2006 Census test software integration will be similar manner as the 2004 software integration.

Kit Box Specifications:

The Statement of Need for both procurements stated that a kit box had to be developed that would hold all the accessories the Enumerator needed to conduct their work.  It had to 1) be secure, 2) withstand 4 shipments and 3) be as small as possible and still meet the first two requirements.

The 2004 Census Test kit box met these requirements, but was larger than the FLD Space and Logisitics staff had expected, so it caused a problem.  The 2004 Census Test kit box measurements were 5 1/2" H x 12 1/2" W x 16 ½”L.  We expect the 2006 Census Test Kit box to be more compact and may, if cost effecitve, include a plastic handle (enumerators carry the kit home with them from training, the handle will assist with this).

Overview:  2006 Census Test Service Requirements

The work for this project is projected to be performed in (6) phases.  The phases of this project include:

Phase I.        	Equipment receipt, functional testing and acceptance, develop kit box prototype and storage:

January, 2005 – April 22, 2005

Phase II.	Test, Integrate, Kit and Ship up to 510 devices to the LCOs for the Address Canvass Census Operation.

February 15, 2005 – May 15, 2005

Phase III.     Kit and Ship Spare Parts for the Address Canvass Operation to the LCOs:

May 1, 2005 – May 15,2005

Phase IV.     Receive, Verify functionality and clean up approximately 510 devices and parts for the

Address Canvass Census Operation:  September 1, 2005 – October 30, 2005

Phase V.      Test, Integrate, Kit and Ship up to 1427 PDA Kits to the LCOs for the Non-Response   Follow-Up Operation:  December 15, 2005 – February, 7, 2006

Phase VI.     Kit and Ship Spare Parts for Non-Response Follow-up

Operations to the LCOs for the Non-Response Follow-Up Operation:

January 15, 2006 – February 7, 2006

PHASE I. REQUIREMENTS:

Phase I: To be conducted between equipment arrival at vendor site and April 22, 2005 (Order has been submitted to Dell).

- Receive, inspect (ensure that unit is not physically broken), and verify quantity of PDAs and accessories against packing slip information provided by OEM and store.

  - The equipment being delivered to WWT by Dell includes:

ITEM				                   Quantity

Axim X50 520 MHZ Unit with Cradle/AC Adapter/Standard

Battery/Standard Case:					1427

2200 MAH Extended Batteries: 				3016

Pocket Map CF GPS Receiver:				1589

Socket 56KBPS CF Modem:        				1589

Axim 12-Volt Auto Adapter:         				1589

Ultra Scan 512 MB Secure Digital Cards			1589

3 Pack Styluses					1589

Axim X50 Cradle with AC Adapter				  212

Axim AC Adapter/Power Cord				  162

Axim Charger Adapters					  200

1.  BOC expects full asset tracking of equipment and will require documentation of receipt and counts at various times through out the project.

TASKS:

- Barcode PDAs with BOC GFE Asset tags

  - The Barcode label must be placed in a specific location on the device.  See

Attachment 1

- Scan OEM Service Tag Number and Census Barcode and provide an Excel file of these serial numbers/barcodes to BOC.  The spreadsheet should include Receipt Date, Service Tag and CD barcode.

  - Timing is no later than 2 weeks after receipt at WWT (in order to facilitate payment to Dell)

- Identify and resolve missing component issues with DELL

Must be completed by June, 2005

- Remove and Package for Return to BOC:

  - Manuals

  - Standard Battery and Standard Battery Plastic Battery Port Cover

  - Any other items in the PDA box that are not described in the above item list

- Conduct functional test on each of the following:

  - PDA

    - Burn-In: Every PDA must be exercised for 2 hours.  BOC will provide a Read/Write Looping Program that should be used to exercise the unit.  The unit should be in the cradle during this test (not running off battery power).

      - If any unit fails during this test it must be replaced.

      - The cradle should be tested during this test.   If any cradle fails during this test it must be replaced.

      - The AC Adapter/Power Cord should be tested during this test.  If any AC Adapters/Power cords fail during this test, they must be replaced.

    - The BIOS rev must be verified during this process.  The expected BIOS is A01 (10130400) Any units identified that have a BIOS other than A01 (10130400) need to be set aside for later operations.

If we have fewer than 510 units that are running rev A01 (10130400) than enough units to get to this number need to be flashed to match this rev.

  - 2 Extended Batteries

    - Fully charge each battery and monitor draining of each battery for 4 hours

  - Auto Adapter

    - Attach to 12V Power Source and PDA with Battery.  Verify that unit begins to Charge.

  - 56K Modem:

    - Randomly select 5 modems from each shipment of modems received from Dell.  If fewer than 35 modems have been selected when the last shipment is received, pull more modems from the last shipment to make 35.

    - Track the shipment (date received, shipment #) that each modem selected came from in case we find problems.

    - Attach modem to PDA using supplied Modem Cable.  Dial out and connect to a server. Verify that:

      - The modem light on the right front of the modem blinks green when first attached to the PDA

      - The modem light on the left front of the modem turns solid green when the modem is connected to the server.

      - If any modem fails, pull another 5 modems from the shipment of modems that that modem came from and test those.  If any of those fail, test the entire shipment.

CF GPS:

    - Verify the Firmware version of each GPS receiver. Provide counts of receivers by firmware type in a file to BOC.

      - BOC will provide a utility on the first SW image provided to WWT that can be used to verify the Firmware.  The process to verify the firmware is:

a.  The user attaches the GPS receiver into the CF slot of the   device

b. A file will be created in the root of the device called   GPSVERSION.TXT

c. The user can use 'file explorer' to navigate to the root of the device

d. The user can tap on the gpsversion.txt file to get the firmware version.  (The current version that we have on the Space machines    is 231.000.000ES)

e. Close the file

- If it is determined that the firmware version varies between units the BOC will determine which firmware rev to standardize on and WWT will need to update the firmware on the receivers that do not match this rev.  SIRF provides a tool called SiRFFlash free of charge that will update the firmware rev.   Details of how this is used will have to be worked out.

- Test the Accuracy of a Sample of GPS Receivers (BOC will actually conduct this testing at the WWT site).

  - WWT should randomly select 5 GPS receivers from each shipment of receivers received from Dell.  If by the last shipment 35 receivers have not been selected, WWT will pull more receivers from the last shipment to get a total of 35 receivers.

  - WWT must track the shipment (date received, shipment #) that each receiver selected came from in case we find problems.

  - BOC will provide a test image to WWT that includes ESRI ArcPad and corrected map files created from GPS points taken when BOC attended the Contract kick-off meeting on January 13th.

  - Once all of the GPS receivers have been received and the selected receivers are available, WWT will notify BOC so they can send staff out to test the receivers.

  - WWT will image two PDAs using the test image provided and will assist BOC staff at the GPS test location.

  - Using the two PDAs, BOC staff will verify that each of the selected receivers collects GPS points within the map circle. If a receiver does not collect good points, more receivers from that shipment need to be pulled and verified. WWT staff will be needed to assist with this.

- Store all devices and parts in secure, conditioned space until they are shipped to the Census offices.

- Work with Census to develop a prototype kit box for the PDA unit and parts.

  - The kit will include:

    - PDA with Charged Auxillary Battery attached

    - Cradle w/ tag attached to USB cord

    - Imaged and Labelled 512 SD Card (inserted in device)

    - AC Adapter/Power Cord

    - Charger Adapter

    - One additional Auxillary Battery

    - Auto Adapter

    - CF Modem w/ modem phone cord

    - CF GPS

    - Case

    - 3 Pack Stylus

Phase II.	Test, Integrate, Kit and Ship up to 510 devices to the LCOs for the Address Canvass (AC) Census Operation.

February 15, 2005 – May 15, 2005

BOC would like designated technical staff at WWT to work with during this development process.

BOC expects to review process plans for this phase to ensure that all requirements are addressed.

Assumptions entering this phase:

- The BIOS rev on 510 devices matches the BOC image rev by April 15, 2005

- The firmware version on 570 GPS receivers matches the BOC required version by April 15, 2005

3.  All other Phase 1 activities have been completed by April 15, 2005.

# Tasks:

- Develop an imaging process to place the BOC image onto the Secure Digital Cards and replicate onto the device. It is expected that WWT and Dell personnel will work closely with BOC during this process.

- Receive test images from the BOC to test the imaging/replication process prior to production.

- Receive a final image from the BOC for the Denver and Dallas sites.

- Complete a test of the production imaging, integration, QA and QC process with the BOC (BOC will need to sign off on the image before production begins).

- Charge 1020 batteries (2 per kit) to OEM recommended levels to sustain charge the longest while in shipping and storage.

- Replicate BOC provided software image onto the SD cards and label each card by region DN for Denver, DA for Dallas.

- QA each SD card after imaging to ensure that the card was good and that the image was complete.

- Replicate software image onto the device (via the SD card that will be used with that device). The units for each region must be kept separate at this point.

- QA each of the devices to ensure they replicated properly (QA plan to be developed later)

- Label each kit box with the OEM service tag number, Census Barcode number, and Region.

- Place a BOC produced kit picture and repacking instructions in each kit box.

- Attach a colored “Warning Label” (provided by BOC) to each CradleUSB Cord.

- Pack and QA the kits to ensure all parts are included (assumes kit boxes for 510 units are ready and available).

- Provide space for BOC to conduct a QC of the vendors work (prior to shipping).

Ship BOC provided quantities of kits to the Census sites. The kits should be palletized and shrink-wrapped.  The vendor is responsible for the safe delivery of the equipment, inside delivery and removel of all shipping pallets and trash, and all costs incurred.

Phase III.     Kit and Ship Spare Parts for the Address Canvass Operation to the LCOs:

May 1, 2005 – May 15,2005

The BOC has a requirement to have spare parts securely packed in oversized boxes and shipped to the Census locations in quantities specified by the BOC.  The spare parts would have been functionally tested during Phase 1.  Extra imaged/labelled Secure Digital cards will be included in these sets of spare parts.  The BOC will provide WWT/Dell with the proper distribution of parts to each site.

The spare parts will include:

Item			Quantity

- 2200 Mah Batteries 		    120

- Cradles w/AC Adapter		    110

- Charger Adapters			      60

- SD Cards (512 MB – imaged and labelled)	      60

- Stylus			      50 packs

- Auto Adapters			      60

- Modems			      60

- GPS Receivers                                                        60

- RJ 11 Modem cords                                                60

- Ship the spare parts kits to the Census sites based on the distribution provided by the BOC.  The vendor is responsible for the safe delivery of the equipment, inside delivery and removal of all shipping pallets and trash where necessary and all costs incurred.

Phase IV.   Receive, Verify functionality and clean up approximately 510 devices and assorted quantities of spare parts used during the Address Canvass Census Operation:  September 1, 2005 – October 30, 2005

- Following the Address Canvass operation, the LCOs will ship used equipment back to WWT to be received, functionally tested and cleaned-up for use in later operations.

The following quantity of kits and spare parts should be returned to WWT:

Item				Quantity

PDA Kits			    510

2200 Mah Batteries 		    120

Cradles w/AC Adapter w/ charger adapter           110

Charger Adapters			      60

SD Cards (512 MB – imaged and labelled)	      60

Stylus			      50 packs

Auto Adapters			      60

Modems			      60

GPS Receivers                                                        60

RJ 11 Modem cords                                                60

With the kits broken out, the quantities would be:

Item				Quantity

PDAs			    510

PDA Case			    510

2200 Mah Batteries		  1140

Cradles			    620

AC Adapters			    620

Charger Adapters			    680

SD Cards			    570

Stylus			  2190

Auto Adapters			    570

Modems			    570

GPS Receivers			    570

RJ 11 Modem cords                                             570

- The WWT must receive the equipment.

  - The BOC will provide final counts of the number of kits and parts that WWT will receive from each Census Site.

  - WWT must break down the kits and provide counts of each component received by Census site.  Weekly reports will be required during this task until the equipment has been accounted for.

- WWT must functionally test the equipment to ensure that it is in working order.

  - Assumptions are that PDAs are all under warranty.

  - The units have the image on them.

  - The SD cards have the image on them.

Conduct functional test on each of the following:

  - PDA

    - Every PDA must be excercised for 2 hours.  BOC will provide a Read/Write Looping Program that should be used to exercise the unit.  The unit should be in the cradle during this test (not running off battery power).

      - If any unit fails during this test it must be replaced.

      - The cradle should be tested during this test.   If any cradle fails during this test it must be replaced.

      - The AC Adapter/Power Cord should be tested during this test.  If any AC Adapters/Power cords fail during this test, they must be replaced.

  - Additional Cradles and AC Adapters should be tested to make sure that the PDA charges when attached to the unit and cradle is plugged in.

  - Batteries:

    - All batteries should be fully charged and drained 4 hours to make sure they hold the charge.

- SD Cards

  - Verify that each card can be read and that it shows that it has 512MB of total space (no corruption).

  - If any cards fail, they should be set aside for the BOC and arrangements made with to receive replacement cards (should have a lifetime warranty).

  - Auto Adapter

    - Plug into 12V power and to device.  Make sure device charges.

  - 56Kbps Modem

    - Connect each modem to a device and a phone line and make a connection.  If the modem fails, run the test again with another device.  If it it fails again, set the modem aside as a nonworking part.

  - CF GPS  -

    - Connect each GPS receiver to a device.  Power on the device, launch ArcPad, verify that the GPS receiver picks up coordinates (more information will be provided on this).

    - Any device that does not pick up coordinates must be set aside as a nonworking part.

- Provide counts of working and non-working parts to BOC by October 15, 2005 so replacement parts can be ordered in time for the Non-Response Follow-Up Operation.

- Clean any functional devices so that the product can be comfortably used again.

Phase V.      Test, Integrate, Kit and Ship up to 1427 PDA Kits to the LCOs for the Non-Response   Follow-Up Operation:  December 15, 2005 – February, 7, 2006

BOC would like designated technical staff at WWT to work with during this development process.

BOC expects to review process plans for this phase to ensure that all requirements are addressed.

Assumptions entering this phase:

The kit packing previously designed and approved will be used.

The imaging process previously developed

The GPS firmware has been updated to the BOC requirement

The BIOS Rev on the units has been updated to the BOC requirement

All of the equipment has been functionally tested and is working (including any replacement equipment received)

The following items are available for integration and kitting:

Axim X50 520 MHZ Unit with Cradle/AC Adapter/Standard

Battery/Standard Case:					1427

2200 MAH Extended Batteries: 				3016

Pocket Map CF GPS Receiver:				1589

Socket 56KBPS CF Modem:        				1589

Axim 12-Volt Auto Adapter:         				1589

Ultra Scan 512 MB Secure Digital Cards			1589

3 Pack Styluses					1589

Axim X50 Cradle with AC Adapter				  212

Axim AC Adapter/Power Cord				  162

Axim Charger Adapters					  200

# Tasks:

- Verify that the previously designed imaging process will work with the NRFU images (BOC will have new applications on the image(s)).

- Receive test images from the BOC to test the imaging/replication process prior to production.

- Receive a final image from the BOC for each of the Denver and Dallas sites.

- Complete a test of the production imaging, integration, QA and QC process with the BOC (BOC will need to sign off on the image before production begins).

- Charge 2845 batteries (2 per kit) to OEM recommended levels to sustain charge the longest while in shipping and storage.

- Replicate BOC provided software image onto 1589 SD cards and label each card by region.

- QA each SD card after imaging to ensure that the card was good and that the image was complete.

- Replicate software image onto the device (via the SD card that will be used with that device). The units for each region must be kept separate at this point.

- QA each of the devices to ensure they replicated properly (QA plan to be developed later)

- Label each kit box with the OEM service tag number, Census Barcode number, and Region.

- Place a BOC produced kit picture and repacking instructions in each kit box.

- Attach a colored “Warning Label” (provided by BOC) to each Cradle USB Cord.

- Pack and QA the kits to ensure all parts are included (assumes kit boxes for 510 units are ready and available).

- Provide space for BOC to conduct a QC of the vendors work (prior to shipping).

Ship BOC provided quantities of kits to the Census sites. The kits should be palletized and shrink-wrapped.  The vendor is responsible for the safe delivery of the equipment, inside delivery and removel of all shipping pallets and trash, and all costs incurred.

Phase VI.     Kit and Ship Spare Parts for Non-Response Follow-up

Operations to the LCOs for the Non-Response Follow-Up Operation:

January 15, 2006 – February 7, 2006

The BOC has a requirement to have spare parts securely packed in oversized boxes and shipped to the Census locations in quantities specified by the BOC.  The spare parts would have been functionally tested during Phase 1.  Extra imaged/labelled Secure Digital cards will be included in these sets of spare parts.  The BOC will provide WWT/Dell with the proper distribution of parts to each site.

The spare parts will include:

Item			Quantity

- 2200 MAH Batteries 		    162

- Cradles w/AC Adapter		    212

- Charger Adapters			    200

- SD Cards (512 MB – imaged and labelled)	    162

- Stylus			    162 packs

- Auto Adapters			    162

- Modems			    162

- GPS Receivers                                                      162

- RJ 11 Modem cords                                              162

- Ship the spare parts kits to the Census sites based on the distribution provided by the BOC.  The vendor is responsible for the safe delivery of the equipment and all costs incurred.