# Aqua Teleconference April 3, 2003

On the phone:

Project science:  Claire Parkinson (telecon chair), Steve Platnick, Steve Graham

Instruments:  Roy Spencer, Elena Lobl, Dawn Conway, Vince Salomonson, Mous Chahine, Tom Pagano

ESMO:  Bill Guit, Angie Kelly

Data:  Yun-Chi Lu, Skip Reber

HQ:     Ramesh Kakar

## Mission Ops  (Guit):  see distributed ppt file for details.

Spacecraft: green

Data capture/L0 processing: green

Planned S/C & Instrument activities:

MODIS lunar cal, 4/12 (2023 UTC)

Drag make-up maneuver, 4/22 (1443 UTC)

AK: will continue to coordinate with science team to eliminate impact on validation activities.

#### HSB anomaly

HSB remains in survival mode (since Feb. 5); there remains little hope for recovery.

Anomaly description: Position error on motor detected (typically self-correcting). No redundancy for motor. Could result in instrument loss. Motor design documentation still being tracked down. Issue of Vishay resistors not being flight worthy being reviewed.

Recent activity: 7 unsuccessful turn-on tests (with various configurations) have been conducted since mid March (motor current spikes by several amps and then shuts down); suspect a scan motor electrical failure. Failure report requested from JPL.

#### MODIS dropped commands

Flight S/W patch expected in progress w/review next week.

## Solar Array Drive Assembly (SADA) potentiometer anomaly

Potentiometers (2) used to measure angle at which solar array is rotated; important for recovery from sun pointing survival mode. Both potentiometers have experienced some noise. Investigating impact if one/both fail. No operations impact currently.

Aqua inclination adjustment

Adjustment to node local crossing time. Analysis is underway. Current options: A small single burn this autumn with a one day science interruption, followed by yearly adjusts. Or, wait until after Aura launch with an inclination maneuver in March ’04; this would require large multiple (6-8) maneuvers and about a one week science impact.

Team consensus: go with autumn ‘03 adjustment.

#### Deep space calibration maneuvers

1st Terra deep space calibration (March 26) maneuver was flawless. 2nd maneuver scheduled for April 14 (w/lunar view).

Aqua DSM maneuver suggested for after inclination adjustment maneuver. Relevant issues: attitude/ephemeris performance since J2000 geolocation S/W patch and SADA potentiometer anomaly.

A-train:

Request from CloudSat/CALIPSO for tighter ground track control box (±10 km or ±45 sec vs. ± original 20 km requirement) will result in more drag maneuvers, exact numbers depending on solar activity (solar cycle – which will be waning in Aura mission time frame) and control box tolerance. Estimate through 9/07: an extra 6-7 maneuvers (12-14 hour loss in science data). Would like to gradually phase into this control box over the next year.

CP: Note that Aqua might have fuel to remain operational for 15-20 years, instead of having to be brought down shortly after the 6 year design lifetime (with funding begin the controlling issue).

VS: Terra was tightened up to ±10 km for land observations, if a ±10 km science need for Terra, probably same for Aqua. BG: True, keep in mind that Aqua has less stable maneuverability, so more of an issue. Team consensus: let’s go with ±10 km.

RK: Should Japanese be apprised? In a similar vein, have Brazilians been notified of HSB issues? BG and AK will be responsible for ensuring dissemination to Brazilians and NASDA.

### Project science (Parkinson):

### Terra/Aqua/ACRIM recompetition NRA

Team leader and P.I. proposal lengths extended to 40 pages.

### Aqua Science Working Group meeting & 1 year celebration

Meeting will be May 28,29 at GSFC with team dinner on the 28th. Tentative agenda:

Half day: usual ASWG issues (CP chair)

Half day: SST intercomparisons (MC chair)

Half day: MODIS/AIRS cloud mask - current/future efforts and needs; Wakasa Bay data set and/or other AMSR-E validation campaign overviews if time (SP chair)

Dinner: cost ~$12 at GSFC rec center. TP: Guest speaker (e.g., Ghasam Asrar)? CP:  Will contact him. VS: if needed as alternative, MODIS has had some very interesting non-business science/tech speakers in the past (see David Herring).

Aqua special issue: In press, should be available this month (Feb. issue) with 29 papers. CP: Will purchase 1000 issues to be distributed to science teams, ESMO, international partners, and HQ program managers. TP: AIRS ordered their own copies (250).

Data system/EOSDIS (Lu):

Ingest problems in March have been resolved. System now running normally.

Science Working Group for Data – SWGD:

Not available.

CERES:

Not available.

MODIS (Salomonson):

Focusing on loss of band 6 (1.6 µm).

Aqua reprocessing unlikely until after Terra reprocessing (autumn at the earliest).

AMSR (Spencer, Lobl, Conway):

Validation: Colorado campaign was very successful. P-3 back at Wallops.

Will host May 1,2 meeting on S/W and calibration issues at MSFC.

### AIRS/AMSU/HSB (Chahine, Pagano):

V2.7 w/Level-1B focus: is running at the GES DAAC and is now public. V3.0 w/Level-2 focus: final build this week for release in early June (assumes HSB is available and assumption for AMSU side lobe correction). Loss of HSB data is “minimal” (have done individual granule comparisons).

RK: NOAA wants this instrument for future operational sounding, needs to be a discussion. MC: keep in mind people are using HSB for other uses, e.g., David Staelin deriving precipitation index up to high latitudes using HSB. Could AMSR-E be used? RS: would be somewhat degraded w/out HSB 183 GHz channel.

AIRS STM: May 20,21, 22 at JPL. Further details at the AIRS web site.

Outreach, web site, etc. (Graham):

New web site was made active Wednesday 4/2. Spacecraft and other images from project web site were ported.

Next Telecon: 5-1-03