Pending Full Funding Grant Agreements

Two projects are currently pending issuance of an FFGA: the West Corridor Light Rail Transit (LRT) project in Denver, Colorado, which is rated Medium-High; and the University Link LRT Extension in Seattle, Washington, which is rated High.  For these two projects, FTA recommends a total of $160 million in New Starts funding in FY 2009.  Appendix A provides a detailed description of both projects, including their most recent New Starts rating.

Colorado:  Denver/West Corridor LRT

The Regional Transportation District (RTD) is proposing the West Corridor LRT project, a 12-station, 12.1-mile light rail transit (LRT) line extending from RTD’s existing LRT system near Colfax Avenue and Interstate 25 (I-25), and following the former Associated Rail right-of-way and US 6, to US 6/US 40 in Jefferson County, Colorado. The proposed project connects with the Central Platte Valley light rail extension and the Central Corridor light rail line at the existing Auraria station adjacent to downtown Denver where it interlines to Denver Union Station (DUS).   Service would operate at five-minute headways between DUS and the Federal Center station in Lakewood and 15-minute headways between Federal Center and Jeffco Government Center during weekday peak periods.

The West Corridor project parallels West 6th Avenue, which carries the second highest traffic volume in the region.  Regional projections indicate that local auto travel times will increase by almost 30 percent by 2030 in an already congested corridor.  Neither the Colorado Department of Transportation nor the Denver Regional Council of Governments has included widening of this roadway in their long range transportation plans.  Intended as a high-capacity transit alternative to West 6th Avenue, the West Corridor LRT project is designed to improve transit travel times in the corridor and to increase transit connectivity to regional employment centers currently underserved by public transportation.

RTD completed a Final Environmental Impact Statement (EIS) in October 2003, and FTA issued a NEPA Record of Decision (ROD) in April 2004.   In November 2004, Denver-area voters passed RTD’s FasTracks funding plan, which increases RTD’s sales tax revenues and is anticipated to support the construction of over 100 miles of new rail transit (including the Denver West LRT project) and a 24 percent increase in local bus service.  FTA approved the West Corridor LRT project into final design in August 2005, and recommended the project for an FFGA in the FY 2007 President’s Budget.  Since that time, the project has experienced a series of cost increases, many of which have been mitigated through value engineering and modest scope changes.  FTA is completing its risk assessment in early 2008, which could result in further changes to the cost estimate.  FTA anticipates the project will continue to rate Medium-High against the New Starts criteria, including a Medium cost-effectiveness rating. FTA expects to execute an FFGA for the project in Fall 2008.  Revenue operations are scheduled to begin in 2013.

SAFETEA-LU Section 3043(b)(7) authorizes the Denver West Corridor LRT project for final design and construction.  The capital cost for the 12.1-mile West Corridor LRT project is estimated to be $656.83 million, of which RTD is seeking $290.55 million, or 44 percent, in New Starts funding.  Through FY 2007, Congress has appropriated $39.90 million in New Starts funding for this project.  FTA recommends $60.00 million in New Starts funds for this project in FY 2009.

Washington:  Seattle/University Link LRT Extension

The Central Puget Sound Regional Transit Authority, commonly known as Sound Transit, is proposing to implement an all-tunnel extension of the Central Link LRT Initial Segment, which is currently under construction from the Segment’s northern terminus at Westlake Station in downtown Seattle to the University of Washington, 3.1 miles to the northeast.  University Link is the first phase of Sound Transit’s planned North Link LRT extension to the Northgate Transit Center in North Seattle.

The University Link corridor is the most densely developed residential and employment area in the Central Puget Sound region and in the state of Washington.  The three largest urban centers in the state – downtown Seattle, Capitol Hill/First Hill, and the University District – are located along the University Link alignment.  However, travel by private vehicle and bus between these areas is extremely congested due to high traffic volumes and the corridor’s unique physical geography.  First Hill and Capitol Hill rise sharply northeast of downtown Seattle, and

Interstate 5 (I-5) – the region’s primary north-south freeway corridor – runs along the base of these hills, separating them from downtown.  The steep grades and limited crossing points of I-5 exacerbate congestion between downtown and the First Hill/Capitol Hill urban center.  Farther to the north, the University District is separated from the rest of the corridor by Portage Bay and the Lake Washington Ship Canal; only three water crossings (two of them drawbridges) connect the University with the southern portion of the corridor.

Furthermore, while I-5 north of downtown features reversible express lanes to accommodate morning inbound and evening outbound travel, the significant and growing reverse-commute market between downtown (and points south) and Capitol Hill/First Hill and the University District enjoys no such advantage.  This results in a substantial disparity between northbound and southbound transit travel times during peak periods.  The University Link LRT Extension is intended to provide more reliable and faster bi-directional transit service to and between these urban centers, while supporting local land use goals and contributing to the maintenance of 1990 traffic levels at the University of Washington, which, by prior agreement, is necessary for the City of Seattle to approve any new campus development.

The University Link LRT Extension is part of the Central Link LRT system that has been in planning for more than two decades.  Due to financial constraints, Sound Transit is implementing the Central Link LRT system in segments.  An “Initial Segment” of the project runs from the Westlake Station of the existing Downtown Seattle Transit Tunnel south to Tukwila; this project alignment is currently being constructed under an FFGA executed by FTA in October 2003.  The North Link segment would connect the Initial Segment’s northern terminus with the Northgate Transit Center.  Sound Transit completed a Supplemental Draft EIS for North Link in December 2003.  The Sound Transit Board selected the locally preferred alternative for North Link in July 2005, and the following month selected the 3.1-mile University Link Extension as the first phase of the implementation of North Link.  FTA issued a limited-scope Supplemental Draft EIS in October 2005 to address changes in the preferred alternative, including an alternative route through the University of Washington.  FTA approved the project into PE in December 2005.  The University Link LRT Extension was included in the “other projects” category in the FY 2007 President’s Budget.  FTA issued a ROD on the project in June 2006, and approved it into final design in December 2006.  FTA expects to execute an FFGA for the project in mid-2008.  Revenue operations for University Link are scheduled for 2016.

SAFETEA-LU Section 3043(c)(231) authorizes the Seattle Link LRT Extensions project for alternatives analysis and preliminary engineering.   Section 3043(e)(3)(A) of SAFETEA-LU further makes all projects in subsection 3043(c) eligible for final design and construction effective October 1, 2007.  The capital cost of the University Link is estimated to be approximately $1,798.12 million of which Sound Transit is seeking $750.00 million, or 42 percent, in New Starts funding.  Through FY 2007, no New Starts funding has been appropriated for the University Link LRT Extension.  FTA recommends $100.00 million in New Starts funding for the project in FY 2009.