Quantitative Risk Analysis: Challenges and Opportunities at NASA

Dr. William Vesely

Manager, Risk Assessment

NASA Headquarters

300 E Street SW

Washington, DC 20546

Phone: 202-358-1556

wvesely@hq.nasa.gov

Abstract

NASA carries out a variety of quantitative risk assessments in conducting its work. These assessments range from specialized studies, such as the assessment of the safety risk involved in transfer of the DC-8 aircraft, to large scale probabilistic risk assessments (PRAs), such as the PRAs conducted on the Space Station and Space Shuttle. Because of the range of problems addressed, there are a various challenges in carrying out quantitative risk assessments involving both modeling and implementation. There are also opportunities for using quantitative risk analysis to improve decision making and risk management. This paper presents a spectrum of examples of quantitative risk analyses, from large scale to specialized. The examples also illustrate the range of approaches being utilized or being developed. The examples are the Space Shuttle PRA, a decision application accounting for risk uncertainties, a project risk assessment of cumulative risks, and an assessment of software development risks.

Introduction

NASA conducts a variety of quantitative risk assessments to support project management and decision making. “Quantitative risk assessments” means here assessments that estimate numerical values for probabilities and consequences, along with associated uncertainties. Many assessments focus only on estimating probabilities of failure or probabilities of other undesirable events occurring. These are also considered as being quantitative risk assessments here.  The quantitative risk assessments that are carried out range from narrow, specialized reliability or probabilistic assessments to large scale Probabilistic Risk Assessments (PRAs). Project managers utilize these quantitative risk assessments, as deemed appropriate, in assessing and managing risk.

Even though a variety of quantitative risk assessments are performed, there is presently no standard framework for carrying out and for utilizing quantitative risk results. Risk matrices are standardly used in project risk management, such as the traditional 5x5 risk matrix, which categorizes a contributor’s probability and consequence into a given category. However, these are generally viewed as being qualitative risk assessments, with sometimes minimal	 underlying, structured quantitative risk assessments carried out. There is thus a challenge and opportunity for upgrading the role of quantitative risk assessments to better assist project management. This paper presents a spectrum of examples that span different approaches and applications. The examples are the Space Shuttle PRA, a decision application accounting for risk uncertainties, a project risk assessment of cumulative risks, and an assessment of software development risks.

PRA at NASA

At NASA, Probabilistic Risk Assessments, or PRAs, are conducted in various situations to quantify the associated risk. The most extensive PRA conducted is a full scope PRA, which models a comprehensive set of scenarios leading to all undesired end states , such as loss of crew and potential injury to the public. A full scope PRA models the comprehensive set of initiating events and contributors that can lead to the undesired end states.  The basic causes that are modeled include hardware failures, human errors, process errors, and phenomenological events. The next lower level PRA is a limited scope PRA, which focuses on one or more specific end states such as a specific mission failure. Credible initiating events and contributors leading to the particular end states are included. The lowest level PRA is a simplified scope PRA focusing on a particular end state and including only particular contributors.

NASA’s Procedural Requirement NPR 8705.5 (1) defines when a PRA is required and the scope of PRA required. In general a full scope PRA is required for new programs when the consequences can involve human safety or health or can entail high schedule criticality.  Limited scope PRAs or simplified scope PRAs are required or recommended in other situations. A limited scope PRA or simplified scope PRA can be waived at the direction of the program or project with sufficient basis. The table on the next page summarizes the criteria for the scope of PRA required in new NASA projects. More details are contained in NASA’s NPR 8705.5.

The Space Shuttle PRA

The Space Shuttle PRA, has recently been completed and is being revised and being updated. This is actually the most recent Space Shuttle PRA since several earlier PRAs have been carried out on the Space Shuttle. This most recent PRA is most notable for its comprehensiveness, detail, and involvement by the NASA centers  The Space Shuttle PRA is like any other traditional, full scale PRA in that it constructs accident scenarios that identify events and failures that can lead to a defined end state or end states.  For the Space Shuttle PRA, the end state that is the focus is the loss of crew and vehicle (LOCV) during a mission. The accident scenarios are modeled using event trees. Each accident scenario that contains one or more system failures generally uses fault trees to resolve the basic events leading to system failure. Many accident sequences involve only one event where that event is a loss of critical tile, a critical debris hit, an explosion or fire, or other  phenomena. The basic events, which in certain scenarios also involve crew errors or component functional failures, are then quantified to determine the probabilities of the accident scenarios occurring. Figure 1 illustrates the event tree and fault tree modeling  in a PRA. NASA’s PRA Procedure Guide (2) describes the modeling and quantification approaches that are to applied in developing a PRA.

Table 1. Criteria for Selecting the Scope of a Probabilistic Risk Assessment (1)

Figure 1. Event Tree and Fault Tree Models in a PRA

As was indicated, the Space Shuttle PRA is the first PRA performed on the Space Shuttle that had extensive NASA Center involvement in the modeling and quantification. It is the most comprehensive and detailed PRA that NASA has undertaken, involving extensive fault models, human error models, and phenomenological models. Figure 2 summarizes general features of the current Space Shuttle PRA.

A spectrum of results is obtained from the Shuttle PRA. These range from the probability distribution for the number of missions to failure to a listing of the detailed accident contributors.  Illustrations of these results are shown below. The numbers are not shown since the focus here is on the diverse range of results obtained.

Figure 3. Probability Density Function for the Number of Missions to LOCV

Figure 4. Listing of Detailed Contributors to LOCV

The Space Shuttle PRA is different from more standard nuclear power plant PRAs in a number of ways. A significant portion of the data collected by NASA for the Space Shuttle consists of faults, which are not yet failures, but have the potential of becoming failures if not corrected. This fault data consists of leaks, cracks, material anomalies, and insulation debonding faults. Consequently, detailed quantitative fault models were developed for the Space Shuttle PRA which involved assessing the severity of each fault and its potential for becoming a failure, assessing the effectiveness of processes for detecting the fault, and assessing the effectiveness of processes for correcting detected faults (3). The dominant types of failures that originated from faults involved phenomenological events such as explosions, ruptures, and material anomalies. Thus, phenomenological probabilities and consequences were a focus in the modeling.

The human error probabilities that were significant contributors were generally not the more routing errors of omission (e.g, slips) but involved cognitive errors by the crew, such as the crew engaging the landing gear of the Orbiter either too early or too late. Thus, detailed cognitive models were developed which took into account the specific experience, feedback, communication, and stress. An astronaut was involved in identifying the human responses and errors, which were then reviewed by the astronaut office. Selected human error probabilities were also validated using collected NASA simulation data. Certain processing faults involving human errors were also important contributors, such as errors involved in processing the fuel for the Solid Rocket Boosters (SRBs). These processing faults were quantified using experience data, as well as expert judgment. Reference 5 describes PRA modeling with Shuttle applications.

The completed Shuttle PRA presents both opportunities and challenges to NASA. There exists no standard framework for incorporating PRA in project decision-making. The particular way probabilistic results are used is largely up to the project manager. Consequently, work is underway to develop guidelines for using PRA results, and probabilistic results in general, to assist decision-making and risk management. One of the issues with a PRA is the large uncertainties that can be associated with the quantitative results. This causes managers and decision-makers to be reluctant to undertake a PRA because of the difficulty with dealing with the uncertainties in the results. The subsequent section describes one approach that is being applied that accounts for uncertainties from a probabilistic analysis, while still yielding practical decision rules. It also has a decision-theoretic underpinning. Other approaches are also being pursued, such as defining action rules and interpretations that account for uncertainties.

For a new manned spaceflight mission or a new highly critical mission, there can be defined numerical risk criteria or numerical risk goals. When there is a numerical criterion or goal then the appropriate PRA result can be compared with the criteria or goal. The next section is relevant to this type of usage. Often risk results represent one type of information that is used in decision-making. Consequently, risk results need to be combined with other types of information such as cost and performance information. A multi-attribute, risk-informed decision-making framework is being developed and being reviewed to assist project decision-making. The section after the next illustrates one particular approach using the analytic hierarchy principle (AHP).

Because of the dominance of single failures and phenomenological events in the Space Shuttle PRA, time dependencies and dynamic, functional failures were not important contributors. However, these time dependencies and dynamic interactions can be important for certain new missions, such as the more extended missions. Time dependent and dynamic methodologies, and tools, are consequently being assembled. The updated fault tree handbook developed under NASA sponsorship describes some of these approaches (4).  External events such as micrometeoids and orbital debris (MMOD) are also important and sometimes dominant contributors to mission failure and loss of crew. Significant effort is being expended in upgrading the present models to be fully probabilistic with comprehensive treatments of uncertainties. More generally, Monte Carlo simulation techniques are being developed and being refined to account for variabilities and uncertainties. An example is the Monte Carlo simulation model being refined for foam debris generation from the external tank of the Space Shuttle.

NASA is in continually in the process of reviewing its risk management practices to improve their effectiveness. The use of PRA results in particular, and the use of probabilistic analysis more generally, is currently being given particular attention. The benefits of a risk-informed decision-making framework is also being given special attention. As has been indicated, NASA has developed a PRA procedures guide and has issued requirements for conducting  PRAs. These are presently being revised. To assist in implementations, a NASA advisory group has been formed on PRA and  probabilistic applications. More detailed procedures and applications guides are being developed, and a broad-application component failure rate data base is being assembled. In these ways,  it is the aim that PRAs, and probabilistic analyses in general, will be more effectively utilized in NASA’s risk management and decision-making..

Utilization of Probabilistic Results Accounting for Uncertainties

Quantitative risk assessments often have larger uncertainty bounds associated with an uncertainty distribution for a quantified result. For example, the Shuttle PRA has large associated uncertainty bounds (e.g, 5% and 95% bounds) for certain failure probabilities where there is little data. These uncertainties often pose a quandary for a decision maker or risk manager who would like to a have a more well-defined risk estimate to use. Uncertainties in a risk assessment result are quantified by determining a probability distribution for the result. The probability distribution gives the probability for the result having specific values. Figure 3, shown previously, illustrates the uncertainty distribution obtained for the probability of loss of crew and vehicle (LOCV) for the Shuttle PRA.

Decision theory provides a systematic framework for considering the impacts from selecting a specific estimate from an uncertainty distribution to use in decision making. It does this by defining a loss function that shows the impacts of using a specific value from the uncertainty distribution. The decision theory framework is overviewed here since it provides a basis for specific NASA applications. The discussion focuses on a failure probability with a quantified uncertainty, such as obtained in the Shuttle PRA. However, the discussion applies to any quantified risk result with uncertainty distribution..

Based on decision theory, the estimation riskfrom selecting a failure probability estimate  from its uncertainty distribution is defined to be (6,7,8):

,						(1)

where

the loss when the selected value is 			(2)

and the true probability value is ,

and

the uncertainty distribution (density function)		(3)

for the true failure probability value.

According to decision theory principles, the optimal estimation value  that should be selected for the failure probability to use in decision making is the one that minimizes the estimation risk:

.					(4)

The optimal estimation value  accounts for all the possible values for the actual failure probability through the uncertainty distribution and minimizes the loss associated with the selected value. There is a sound decision theoretical basis for this approach as the references describe.

The standard quadratic function is the form used for to provide guidelines for particular NASA applications.  This choice of loss function also gives results that are consistent with those most often used in risk decision recommendations, as will be described. The quadratic loss function is defined as:

; symmetric, quadratic losses when		(5)

using an estimate  .

K can be any scaling constant. The quadratic form represents equal size losses in either underestimating or overestimating the true value of the failure probability. The losses grow quadratically as the underestimation or overestimation increases.  The quadratic form penalizes large departures of the selected value from the true value.

When the loss function is quadratic then the optimal selected value that minimizes the risk is the mean value of the uncertainty distribution:

= the mean value of the uncertainty distribution for 		(6)

a quadratic loss function form.

This result can be shown by minimizing Equation (4). The optimal value does not depend on any scaling constant, but only on the squared form of the loss function. The rationale for using the squared loss function is that underestimation or overestimation of the true failure probability is equally undesirable. Overestimation of the true failure probability can cause overly conservative actions to be taken that can include not undertaking a action under the false impression that the failure probability is too high. Underestimation of the true failure probability can result in an action erroneously taken with the false impression that the failure probability is lower than it actually is.

The mean value is the value recommended or standardly used in implementations other than at NASA. The U.S. Nuclear Regulatory Commission (USNRC) uses the mean value of estimated failure probabilities and accident probabilities to compare with its safety criteria (9,10 ). The USNRC has used the mean value for almost 20 years to assess the compliance of nuclear power plants in satisfying criterion on the probability of core damage and the probability of causing early and latent cancers to the public from a possible nuclear accident. The experience of the USNRC has shown that the mean value sufficiently accounts for uncertainties in comparing to a criterion even when the uncertainties are large, as they are for low probability, high consequence events.

The American Society of Mechanical Engineers (ASME) also recommends using the mean value of estimated failure and accident probabilities to compare with criteria (11, 12). Furthermore, the mean value of the estimated failure probability or accident probability is standardly used in Probabilistic Risk Assessments (PRAs), both in the USA and internationally, to compare with criteria (13, 14). These applications have shown the mean value to be an effective estimate to compare to a criterion.

In applications, an acceptable failure criterion is separately determined and the mean value is then obtained from the quantitative risk model to compare with the criterion. An example application involves a risk assessment for  the 24 Composite Overwrap Pressure Vessels (COPVs) on the Space Shuttle. If any one of the vessels catastrophically fails then there can be loss of life and vehicle, either at the launch pad or in flight. The consequences of failure can thus be catastrophic. To define a failure probability criterion, the number of opportunities for failure needs to be also considered. The number of vessels can be incorporated by defining an acceptable failure probability criterion for a launch, which includes the contribution from all the vessels. The number of launches that are planned or that can be made need also to considered since each represents a separate opportunity for failure.

The total, or cumulative, failure probability over the number of launches needs to be small to control the possibility of a failure occurring.  An example of such a small probability is the criterion that the cumulative failure probability be less than 1/100 over planned launches. If there are than 10 launches foreseeable then the associated individual launch failure probability criterion would be 1/1000 per launch. The second step is then to determine the mean failure probability value to compare with the criterion. This involves using agreed-upon models, data, and uncertainty characterizations. The uncertainty characterizations are used to determine the uncertainty distribution for the estimated COPV failure probability per mission from the 24 vessels. Since the sum of mean values is mean of the sum, the mean value for each vessel is determined and the sum taken . If the sum of the means is less than the criterion then the launch failure probability due to COPV failure is assessed to be acceptable. If the mean value is above the criterion then action needs to be taken to reduce the estimated failure probability. This action can involve removing conservatisms in the analysis, making operational changes, or making design changes.

Assessing Cumulative Risks to Assist Project Risk Management

As a routine part of  project risk management at NASA, risk contributors are portrayed on a  5x5 risk matrix, or on a similar matrix, which is also a common practice in general project risk management.  The x-axis of the matrix identifies different ranges of probabilities or frequencies. The y-axis identifies different ranges of consequences. Alternatively, these axes can be interchanged. The probability and consequence ranges are ordered in terms of increasing value. The corresponding cells of the risk matrix are then categorized into different risk levels, such as High, Medium, and Low, which also generally have different associated colors such as red, yellow, and green. The risk matrix is a useful tool for characterizing the risk categories of the individual contributors.

One limitation of the present risk matrix approach is that the cumulative risk contribution from a set of contributors is not obtainable in any accurate manner. This does not allow the total risk to be determined from a set of contributors. It also does not allow the relative cumulative risk contribution to be determined for a set of contributors. Thus, for example, a project manager cannot determine that 90% of the total risk can be addressed by focusing on a given set of contributors. The total residual risk that remains after actions are taken is consequently also not identifiable.  The project manager cannot  determine that a set of medium risk contributors provides more cumulative risk than a smaller set of high risk contributors.  This limits the degree of risk control and limits the implementation of cost-benefit analysis to identify the most cost-effective options for risk reduction and risk control.

To determined relative cumulative contributions, relative comparisons need to be made or the individual contributors. The comparisons need to be made on a ratio scale to provide valid relative contributions which can be accumulated.  The relative assessments can then be used to sum the total, relative risk contribution from any set of contributors. These relative comparisons can be carried out  by cross-comparing  individual contributors or by comparing the contributors to a reference contributor. Since relative comparisons are made, and not absolute assessments, they can often be implemented in a straightforward manner.

An example of cumulative risk evaluations involves assessing the risk contributors identified in a project to transfer NASA’s DC-8 aircraft to the University of North Dakota (UND). The example is only illustrative, but  it shows the  significant additional information provided to a project manager from assessing cumulative risks in addition to individual risks. The following activities in transitioning the DC-8 from NASA to UND are identified to be risk contributors if they failed (15):

1. Cooperative Agreement Establishment-establishing an acceptable cooperative agreement between NASA and UND

2. Aircraft Transition-physically transferring the aircraft to the UND facility

3. Pilot Transition-establishing trained pilots and providing NASA pilots as needed

4. Maintenance Personnel Transition-establishing trained maintenance personnel at UND

5. Maintenance Program Transition- establishing an acceptable maintenance program at  UND

6. Science Equipment Transition-transferring the airborne science equipment to UND

7. Aircraft Facility Acquisition-acquiring an acceptable facility for the aircraft

8. Fire Response Establishment-establishing acceptable fire detection and suppression

9. Security Services Establishment-establishing acceptable security services

10. Safety Program Establishment-establishing an acceptable safety program at UND

To assess these  risk contributors, the probability and consequences of each activity failing are assessed. Safety consequences are the focus here involving injury or death to personnel. For a complete risk assessment, other consequences would need to be considered, including damage to the aircraft and environmental impacts. As a standard step in project risk assessment, the size of the probability and consequence is assessed for each of the contributors and is assigned to the relevant cell in the risk matrix. The ways the probabilities and consequence are assessed are not the focus here, other than to note that they are often subjective and under the purview of the project. The risk matrix below shows an example assignment of the probability and consequence of each contributor.

Figure 5. Risk Matrix Showing Project Safety Risk Contributors

The risk matrix provides useful information in categorizing the risk contributions from the items. However, it is difficult to identify the total risk that is addressed by reducing particular contributors, such as the highest risk contributor. The question also arises as to whether the set of medium risk contributors pose higher total risk than the highest risk contributor. Furthermore, when risk contributions from items are reduced, the project manager does not have a clear measure of the total residual risk that remains.

One of the most straightforward ways to assess the relative cumulative risk contributions is to compare the individual contributors with regard to their probabilities and consequences. These comparisons are made in terms of ratios. The comparisons can be carried out in various ways and one way is to use a reference contributor to compare with the others. The table below illustrates an assessment of the relative failure probabilities and relative failure consequences of the individual contributors. The ratings are made by comparing the probabilities and consequences of contributors using a standard Analytical Hierarchy Principle (AHP) scale for ratio comparisons (16). These scales are adequate provided the comparison ratios are less than a factor of 10. Since only a restricted number of contributors need to be compared (that are connected) to obtain all the comparison ratios, the comparisons can usually be selected to utilize this scale. If this is not possible, then an expanded scale can be used.

Table 1. Comparisons of Contributor Probabilities and Consequences

Software packages exist that allow these relative evaluations to be made in an efficient manner. Using these packages, contributors can be pairwise-compared  to estimate their ratios of probability and of consequence.  Figure 6 below shows an example of a hierarchical tree that can be  constructed.  The hierarchy tree shown below has a top objective to assess project risk contributors. This is subdivided into two attributes, the probability of the contributor and the consequence of the contributor. For more complex assessments, the probability criterion or the consequence criterion would be subdivided into more specific sub-criteria. This would be the case, for example,  if multiple consequences were being rated for each contributor instead of the single safety consequence of human fatalities that was rated here. Uncertainty distributions can also be assigned to the ratings where there is high uncertainty or differences among the raters.

The table below gives the resulting relative contributions to the total failure probability, to total consequence and to total risk from the set of contributors. The normalized relative contributions are obtained by dividing the ratio comparison by the sum of the values. The relative risk contributions are obtained by multiplying the relative probability and consequence then normalizing.

Table 2. Resulting Relative Probability, Consequence and Risk Contributions

Because the contributors are compared in terms of ratios, valid relative contributions are obtained. The relative contributions identify the dominant contributors analogous to the risk matrix, but in addition give the cumulative contribution for any set of contributors. For example, what the relative risk contributions show in the last column is that approximately 78% of the total risk is caused by 3 contributors and that an 2 additional contributors causes an additional 17% of the risk. Thus, approximately 95% of the risk is contributed by 5 contributors. Resource allocations can consequently be based on these cumulative results.

The relative risk contributions show the benefits of supplementing the project risk matrix assessments with relative, cumulative assessments. For effective risk management, it is necessary to assess and control cumulative risk. Also, for effective resource allocation, it is necessary to prioritize resources according to relative risk contributions and cumulative contributions. Supplementing the project risk matrix with cumulative risk evaluations thus is a means of carrying out more effective risk management. Project risk management methods and tools are being reviewed at NASA to see how these cumulative risk assessment approaches can be implemented in the most effective manner.

Quantification of Software Risk

Quantification of software risk and reliability is presently missing in many present quantitative risk assessment. As one step to address this gap, particularly for project risk assessments, Bayesian networks have been developed to assess the information they provide. The Bayesian networks constructed utilize project attributes, quality control metrics, audit findings, and software performance results to estimate the predicted software reliability. The prediction is updated as further information is obtained on the project. Both qualitative and quantitative information can be used. The predicted software reliability measure can be qualitative or quantitative. Bayesian networks are described in various references and are tools used to probabilistically aggregate and update information for a variety of applications (17,18,19).

The Bayesian network below is an example of a  format that is applicable to software risk assessment in a project:

Figure 7. Network of Factors Affecting Software Failure Probability

In the above network, the top node is the prior information, which is an initial estimate of the resulting software failure probability (or equivalently the software reliability) that will be produced. For this application, the software failure is defined to be a failure of the software that will result in loss of mission. The prior estimate is based on past history as well as expert judgment. The additional nodes represent specific information about the software or information that is obtained from audits or testing as the software is developed. The arrows to these additional nodes represent the influence of the actual  software failure probability on the results for these nodes.  The possible levels (values) and their assessed probabilities for a given software project are shown in the table below

Table 3. Probability of Observing Attributes for a Given Failure Probability Level

The first row in the table shows the identified possible levels for the software failure probability along with the prior assessment of their probability based on past experience with this type of project. These qualitative levels can also be assigned approximate numeric probability ranges for further quantitative risk assessments such as in a PRA:

The remaining probabilities in a column in Table 3 are the assigned probabilities for different possible findings when the software failure probability is at a given level as identified at the top of the column. They are thus diagnostic indicators.

As evidence is gained on the observed levels (values) of the factors, the estimate of the software failure probability is updated. This allows the value of the software failure probability to be tracked in essentially real time. Given below is an example updated assessment of the software failure probability after given audit findings and test results.

Table 4. Updated Probabilities for Different Possible Software Levels

The first row of the table shows the prior assessment that the software failure probability as High, Medium-High, Medium-Low, or Low, before any findings or results. Each subsequent row shows the updated assessments for these possible levels after a specific finding or result. Each subsequent row thus revises and updates the assessment based on the new information obtained, as well as the previous information. The final row shows the final assessment (final confidence) that the software failure probability has achieved a given level. As observed there is very high confidence that the software failure probability is Low or at least Medium-Low. Using the numeric ranges for the levels , the probabilities for the different levels can also be translated to a failure probability distribution (histogram) for further quantitative risk assessment applications if desired.

The results from the Bayesian net on this project application were consistent with other  assessments made using different tools. They also served to provide additional, important information.. For example, there is still a reasonable probability (27%) that the software failure probability is Medium-Low instead of the desired Low. This is due to the fact that the software testing criteria did not clearly differentiate between these two categories but instead focused on the failure probability not being Medium-High or High, i.e., did not have the required power. Subsequently, additional tests were identified that would provide this required differentiation.  The results can  furthermore be used in a risk model such as a PRA to quantify the risk of the mission failing. Additional work is being done to expand this approach including producing user guidelines and data bases. As a final postscript, it is interesting to note that the Bayesian framework requiring probability assignments for the relationships was readily accepted by project managers as being a natural approach for encoding their knowledge and information

Summary and Future Perspectives

A spectrum of quantitative risk assessments are carried out at NASA. This paper attempts to present samples of the different approaches and applications that are involved. The samples presented are by no means complete, but are chosen to represent the diverse challenges and opportunities that exit. There are challenges in developing a more structured framework for conducting the assessments and for implementing the results. There are presently gaps between the risk assessment community and the risk management community, not only in NASA, but in the risk and management community at large. These need to be addressed. The Space Shuttle PRA is an example of a large scale risk assessment on an existing spacecraft. Approaches need to be developed to streamline and focus PRAs for design evaluations for new spacecraft designs. To assist in these applications, failure rate databases need to be assembled, not only at the component level but at the subsystem and system level. Risk-informed decision guidelines and frameworks need also to be developed to assist in the use of quantitative risk results as illustrated by the mean-value-based approach described in this paper. To enhance project risk assessments, current qualitative risk assessments need to be expanded to be more quantitative. The cumulative risk assessments described in this paper is one step in this direction. Finally, software quantitative risk assessments need to be developed and be expanded. The Bayesian net example in this paper is one step in quantifying the probability of software failure. There are thus many challenges, and also many opportunities, for carrying out and implementing effective quantitative risk assessments.

References

1. NASA. July 12, 2004. NASA Procedural Requirements, Probabilistic Risk Assessment (PRA) Procedures for NASA Programs and Projects. NPR 8705.5

2. Stamatelatos, Michael, et al. April, 2003. Probabilistic Risk Assessment Procedures Guide for NASA Managers and Practitioners. Version 1.1.

3. Vesely, W.E. 2004. “Extended Fault Modeling Used in the Space Shuttle PRA” in Proceedings of the Reliability and Maintainability Symposium (RAMS). IEEE Press.

4. Vesely, W.E., et al. August 2002. Fault Tree Handbook with Aerospace Applications. NASA Publication. Version 1.1.

5.Guarro, Sergio and Vesely W.E.  2004. “Risk Modeling” in Larry B. Rainey, editor, Space Modeling and Simulation. Aerospace Press. El Segundo, CA.

6. Berger, James O. 1986. Statistical Decision Theory and Bayesian Analysis, Second Edition. Springer-Verlag. New York.

7. Bernardo, Jose M. and Smith, Adrian FM. 1994. Bayesian Theory, Wiley and Sons. New York.

8. Press, S. James. 2003. Subjective and Objective Bayesian Modeling. Wiley Series in Probability and Statistics. New York.

9. USRNC. August 1986. Safety Goal Policy Statement. Federal Register 51 30028.

11. USNRC. February 2004. Approach for Determining the Technical Adequacy of Probabilistic Risk Assessment Results for Risk-Informed Activities. Regulatory Guide 1.2000.

12.  Simard, R. L. et al. April 2002.  Standard for Probabilistic Risk Assessment. ASME RA-S-2002..

13. ASME. 2005. Guidance for Risk Analysis and Management of Critical Assets Protection.

14. Melchers, R.E., and Soares, C.Guedes, eds. December 2001. Reliability Engineering and System Safety: Special Issue on Risk Assessment of Engineering Facilities. Vol 74, No. 3.

15. Moskios, Tom. March 3, 2005. Risk Assessment Report for the NASA DC-8 Transition from Dryden to the University of North Dakota.

16. Koller, Glenn. 2000. Risk Modeling for Determining Value and Decision Making. Chapman and Hall/CRC Press. Boca Raton, FL.

17. Jensen, Finn. 2001. Bayesian Networks and Decision Graphs. Springer-Verlag. New York.

18. Cowell, Robert, Dawid, A. Phillip, Lauritzen, Steffen, and Spiegelhalter, David. 1999. Probabilistic Networks and Expert Systems. Springer-Verlag. New York.

19. Van Gurp, Jilles, and Bosch, Jan. December 1998. “Using Bayesian Belief Networks in Assessing Software Architectures” in Proceedings of the 1999 IEEE Conference on Engineering of Computer Based Systems. IEEE Press.

# Text boxes

Figure 2. General Features Illustrating the Complexity of the Shuttle PRA

Figure 6. A Hierarchy Tree Identifying the Contributors

1.Agreement

2.Aircraft

5

2,3

8

3.Pilot

4. Maintenance Personnel

5. Maintenance Program

4

10

4

6. Science Equipment

Consequences

7. Aircraft Facility

8. Fire Response

3

5,6,7,9

9. Security

10.Safety Program

2

1

1

1

2

3

4

5

Failure Probability

Software Failure

Probability

High

Medium-High

Medium-Low

Low

Probability Range

0.1 to 1

0.01 to 0.1

0.001 to 0.01

0.0001 to 0.001