CD/CSS/CSI

Apple OSX Configuration Management Design Note

Procure a third party tool that integrates with the existing SMS infrastructure to provide configuration management of DOE owned Apple OSX systems on the FNAL network

SMS Distribution Point Expansion

# Background

The DOE has mandated that FNAL track and centralize assets, patch application and baseline compliance for all DOE owned computer systems. The Computing Division Core Servers and Infrastructure Group (CSI) have been chartered with providing these services for the lab.

The CSI group is responsible for the site SMS service used to manage windows computers across the site. The SMS service provides a central method for tracking assets, applying OS and software patches, and configuring windows systems to meet baseline compliance. The SMS service has been rolled out across the site and the implementation of the service is well understood by systems administrators and local support personnel across the FNAL site.

The CSI group recommends using a third party tool that integrates with the existing SMS infrastructure to provide configuration management of DOE owned Apple OSX systems on the FNAL network. This document outlines the CSI group software recommendation and how it will integrate into our existing SMS environment, implementation of the product including costs and a timeline of expected implementation.

# Requirements

Quest Software provides a product, Vintela Management Extensions (VMX), that integrates with an existing SMS environment to allow Windows and non-Windows administrators to manage OSX systems:

- System discovery -  System information such as computer name and IP address is gathered.

- Software distribution – Packages are created that contain software, then distributed to select computers via a SMS advertisement.

- Hardware and software inventory – Scans are conducted every 2 days to ensure that hardware and software inventories are kept up to date.

- Remote Tools – VMX allows the administrator to launch Unix/Linux tools located on the VMX Client from a Windows machine. The VMX does not provide the ability to remotely control a Unix/Linux system like is available with a Windows system.

- Reporting - Generating reports on systems, resources and applications.  The reports are viewable by Internet Explorer.

- Applying O/S and software patches - Vintela Management Extensions Software Distribution Wizard works much in the same way the SMS Distribution Software Wizard works for the windows platform..  At this point in time there is no equivalent MBSA scanner to detect which patch the non-Windows client needs.

# Design

The VMX Management Point Extension resides on the SMS Management Point.  The current SMS configuration houses the SMS Management Point on the main SMS Server.

The VMX client must reside on every UNIX resource that is to be managed by SMS.

There are currently 3 SMS-Admin members.  These individuals have full control of the SMS Server.

The SMS-OU-Admin is a group comprised of key individuals that represent each division/section/experiment.  The members of the SMS-OU-Admin group will need the ability to do the following:

- Run/create reports

- Distribute Software/patches to their own groups via advertisements

- Use remote control tools

The SMS OU Admins at this time will NOT have the ability to do the following:

- Distribute Software/patches to other groups

- Create Packages

- View other groups resources

- Modify Security Rights

## Hardware

The proposed implementation will not require any new hardware.  The implementation will be installed on the existing SMS Server (Dell 2650).

## Software

Vintela Server Software - $1463.00 (includes 5 client license, workstation)

Vintela Client Software - $35.00/client

# Cost

| Hardware | Cost | Quantity |
| --- | --- | --- |
| Vintela Server | 1463 | 1 |
| Vintela Client Software | 10500 | 300 |

# Timeline

| Milestone | Time | FTE Needed |
| --- | --- | --- |
| Beta test | 2 weeks | 1 |
| Release to lab | 2 weeks | 1 |

# Text boxes

Cele Bruce

CD-DOCDB-1570-v0