Low-Cost Active Warning for Low-Volume Highway/Rail Intersections 

Project Description:
A current active train warning system costs between $100,000 to $150,000 to design and install in Minnesota.  The cost prevents it from being provided at low-volume crossings where approximately 70 percent of rail-highway fatalities occur in Minnesota.  A low-cost highway-rail intersection active warning system has been developed by C3 Trans System LLC.  It is anticipated that the design and construction cost of this envisioned low-cost system would be only one-tenth of the current system cost per crossing.

Mn/DOT, in cooperation with the Twin Cities and Western Railroad (TC&W), FHWA and the project coordinators, will install the envisioned low-cost active warning system at 30 low-volume crossings on the TC&W corridor between the Twin Cities and South Dakota.  Crossings are located in the following counties:  Carver, Chippewa, McLeod, and Renville.  An operational test is presently being conducted.  Mn/DOT is conducting an evaluation of the warning systems to determine their safety performance, operational performance, cost, reliability, and maintenance implications.

Project Status:
The operational test will be conducted in three phases:

- Phase 1: Shadow-mode testing at a single HRI intersection and one locomotive - 2002.

- Phase 2: Shadow-mode testing at a 10 contiguous intersections testing and eight locomotives - 2003.

- Phase 3: Active-mode testing at 30 HRI intersections and eight locomotives – 2004/2005.

The high level requirements and much of the design are complete. Proof of concept field testing has taken place with acceptable results. All system hardware has been purchased and devices to allow the 10-intersection shadow-mode testing have been installed. Testing activities with selected locomotives began on January 1, 2003 and data is currently being collected and analyzed. Findings from the 10-intersection test have been used to refine the system and component designs.  Failure modes are being assessed and documented. Hazard analysis and detailed design documents are being finalized and the communications protocol is being refined. A final evaluation report will be ready in the fall of 2005.

Project Contact:
Brad Estochen
Mn/DOT Office of Traffic, Security and Operations
Phone (651) 634-5227 
E-mail  bradley.estochen@dot.state.mn.us

C3 Trans-Systems LLC, the leader in Communications Based HRI and Switch Warning Systems.

C3 Trans Systems designs and manufactures communication based HRI Activation and

Switch Warning Systems for the rail industry.

These systems offer significant safety advantages over existing track based systems.

Safe stopping distance warning to train crew.

Solar power crossing devices.

Automatic failure reporting.

Locomotive based data recorder.

Lower Life Cycle Costs.

Learn More about C3 HRI System (requires Adobe Acrobat Reader)

New C3 Dark Territory Switch Warning System (requires Adobe Acrobat Reader)

C3 HRI Datasheet

Useful Links:

Minnesota Guidestar Home Page - Mn/DOT OTSO

Twin Cities and Western Railroad

Wel

Contact us:

C3 Trans Systems LLC

1643 94th Lane N.E.

Blaine, MN 55449(763) 398 0456

gm1529@skypoint.com