Date: 				April 7, 2005

Topics:

- Update status of stewardship-related activities at the Fernald Closure Project

- Discuss post-closure steward of excess photographs

- Explore post-closure public access to Fernald site

# Attendees:			Fernald Citizens Advisory Board

Jim Bierer

Lisa Crawford

Pam Dunn

Robert Tabor

# FRESH

Edwa Yocum

# The Perspectives Group

David Bidwell

Douglas Sarno

# U.S. Department of Energy

Jack Craig

Jane Powell

Johnny Reising

Gary Stegner

# Ohio Environmental Protection Agency

Donna Bohannon

# Fluor Fernald

Ken Alkema

Sue Walpole

Eric Woods

# Additional Attendees

Diane Darrigo, Nuclear Information & Resource Service

Rick  Dion, Calibre & Stoller Corporation

John Ford, Stoller Corporation

Jim Innis, Crosby Township Historical Society & FLH, Inc.

Carl Jacobson, Stoller Corporation

Melissa Lutz, Stoller Corporation

# Karen Williams, Stoller Corporation

# David Bidwell called the meeting to order and asked the attendees to introduce themselves.

# Updates and Announcements

David Bidwell, Sue Walpole and Doug Sarno recently visited the restored wetlands on the North part of the site and were very impressed with the progress. David encouraged the Committee to go out and see the site.  The CAB is going on a tour in June. The group spent some time reflecting on the past efforts that brought them to where they are today; they were glad they emphasized future use in their work.

A local public radio station recently did a story on Fernald; Doug will try to get a copy for the group to hear at the CAB meeting on Saturday. The story centered on wildlife present at the site, against the background of the continuing cleanup. Sue Walpole brought a picture of the salamander they have been looking for on site; one has been found. Spring peepers, bullfrogs, green frogs, cricket frogs, and grey tree frogs have all been found on site.

Transition Update – Jane Powell

Jane thanked the group for getting final comments on the Community Involvement Plan (CIP) to her; she reported that most have been incorporated into the document. The revised Legacy Management and Institutional Controls Plan (LMIC), however, had already gone to the printer when they received a comment concerning the importance of post-closure education and outreach so that comment is not reflected in the latest version. A whole section on education and outreach will be added to the CIP in the next version of the LMIC.

The Site Transition Plan (STP) was signed on April 1, 2005. The first quarterly report on milestones went in about the same time. Jane reviewed the document with the group. Table 1 lists the milestones that are being tracked and would need Headquarters’ approval to change at this point. The STP was handed out at the CAB meeting in March. David will try to obtain an electronic version of the plan for distribution. Jane emphasized that the STP is a very open document; complete with all the risks and uncertainties that the public should know about. The FCAB will not submit comments on this document, but David distributed a summary of the STP to the Board members.

LM becomes operationally and financially responsible for the site at the beginning of FY 08 (10-01-07).

The remainder of groundwater remediation will be the responsibility of LM after that date and until completion. Maintenance of the on-site disposal facility (OSDF), south wellfield, community involvement, and management of the 900 restored acres will also be LM responsibility. During 2006, LM will be operationally responsible, but using EM’s budget. LM gets the “keys” in 2006, the “checkbook” in 2007, and the “title” in 2008.

LM has also been working on real estate issues, in order to make sure the title is ready to be transferred within DOE.  There are 11-13 parcels of land with separate titles. LM met with Hamilton County Parks Board to assure that they are truly interested in being the post-closure land manager.  LM would like to begin work on a procurement strategy and draft a statement of work for management of the 900 acres. Jane stated that Hamilton County Parks are the best qualified candidates and already manage many trails. Jane is not sure whether or not the official arrangement would be a grant or a contract, but DOE LM will not let go of site ownership. Hamilton County will be a service provider to DOE LM, providing land management services. Doug raised the question of how citizens will view the park in the future (e.g., as a county park or Federal lands). Jane stated that she didn’t know about that, but she did know that Hamilton County has the proper expertise. They also manage lands that are not open to the public, existing strictly for wildlife habitat.

Audrey Berry was not present because there has been no decision on whether or not the LSO will be chartered under the Federal Advisory Committee Act (FACA). Audrey sent her regrets and apologies, and will attend once a decision is made. Doug gave the group a brief refresher on FACA. FACA requires a lot of administrative work, and has certain requirements. The FCAB is a FACA board, for example, and must put a notice in the Federal Register for each meeting. Also, agencies are not required to get consensus decisions from a group unless they are chartered under FACA. These requirements make many agency managers wary of being chartered under FACA, but Doug stated the requirements happen anyway in a well-run group.

The current storage space for photos is leased through 2007, so the photos are secure for the near term. Recently EM, LM and the new Consolidated Business Center in Cincinnati have met to develop a community-responsive, and NARA-compliant, process for photos and records. That group will let the public know when they have figured out what to do and how the public can contribute.

The current matrix of transition tasks was passed around and discussed. Jane emphasized that it was still a draft. The matrix will help LM and EM track tasks that need to be completed. There’s a short section on stakeholders, but that will be expanded.

Jane also emphasized that they are still tracking information technology (IT) site transition needs. Pam Dunn stated her desire for computer stations that anyone could use to find current site trends on soil, water, air, wildlife, and remediation to be available on site after closure.

Bob Tabor raised the issue of worker transition, which is another responsibility of LM; however, this issue is not in the purview of the CAB. LM agreed to talk off-line with Bob regarding this issue. Members agreed that at some point LM staff should talk directly to the workers.

# Restoration Update

Eric Woods gave an update on restoration. Seven projects have been completed, encompassing 260 acres. Another 4 projects are in process; 2 of those will be complete this spring. Including almost completed restoration, 400 acres of the site have been restored to date.

Two different restoration efforts are currently in progress. First, perimeter wetland work, involving primarily plantings, will be complete by mid-June. Approximately 4,000 trees and shrubs and 10,000 seedlings were planted last fall, and another 9,000 will be planted over the summer and fall. These plantings should be complete by December 2005.  The second effort is the restoration of centrally located, former production areas. About 80 percent of the 26 acres in this area are complete.

Work crews will increase from 1 to 3 separate crews doing restoration over the summer. Within Fluor there are currently one construction manager, 3 ecologists and 20-25 crew members working on restoration, with the crew growing to 50-60 mid-summer.

Compost is being brought in for grading and improving the soil. The site will end up using over 90,000 cubic yards of compost.

Grading work will be ongoing until March of 2006. The wetlands are the most difficult areas to restore, and require the deepest excavations; they will be the focus of work this summer. By January 2006, most perimeter areas will be leveled off and draining property. There is a dramatic difference between areas that are just completed and those that have been complete for a few years. The design plans are available to the public. They have very detailed information on the locations of wetlands, types of grasses, locations of bird boxes, and other features of the restoration. These wetlands are going to be very unique for Ohio. The site will have different types of wetlands close together. An amazing diversity and number of birds and waterfowl have been sighted on site including red tailed hawks, great horned owls, wood ducks, blue and green winged teals, horned grebes, and more.

A question was raised concerning the type and amount of wildlife monitoring at the site. Eric explained that each project does its own monitoring, and some have very strict requirements for monitoring. There are two types of monitoring: one to make sure the restoration was completed right in the first place, and other monitoring from a functional standpoint to see how the site as a whole is progressing. From a wildlife standpoint, data is not collected to compare to certain criteria, but to record what species have been found on the site and determine if those are the desired species for the habitat. From an amphibian standpoint the site is doing really well. The recent public radio story on Fernald was all about finding species that indicate water and environmental quality.

Participants had some questions about the extent to which the restoration plan addresses the invasive species and natural succession. Eric assured the group that monitoring, maintenance, and invasive species are all components of the natural resource restoration plan. A lot of honeysuckle (an invasive species) has already been pulled out of the site, mainly in the northern portion of the site, and those areas have been reseeded with a native woodland mix. After removal of invasives, other undergrowth will come back. One reason to choose Hamilton County Parks as the post-closure land manager is because of their experience with invasives. Sue Walpole relayed that much of the “pine monoculture” on portions of the site will subside after a number of years as hardwoods come back.

Last year the approach being used to prevent deer from eating seedlings and new growth was changed. Up until that point the site was using a combination of tree tubes and repellent sprays and seeing only limited success. Now Fluor is putting up deer exclusion fences around areas with new plantings, which is more of an upfront financial investment but about equal to the total cost of the prior strategy. Exclusion fences can be in place for about 5-7 years before they need maintenance, which should be enough time for seedlings to develop. The site is currently seeing a leveling out of deer impact because so many areas are being restored and the high level of on-site activity keeps them off site.

Natural Resources Damages Settlement - Johnny Reising

Last month the group was informed that the Ohio Attorney General (OAG) sent a letter to the Department of Justice (DOJ) on March 2, 2005 inquiring on the status of the settlement. The DOJ replied on March 11, 2005 saying that DOE was making progress and would get back to the OAG as soon as possible. Johnny stated that DOE hopes to be able to assemble a settlement package and send it to the OAG and Ohio EPA soon. The fact that a package has been assembled and moved “up the line” in DOE is a huge accomplishment.

Johnny notified the group that it appears that there is buy-in from DOE at the headquarters level on the 7 point document that the CAB, along with OEPA and local DOE, signed last December outlining the vision of the site. Draft language has been generated to be put into Volume 2 of the LMIC, Section 2.1.3.1, which acknowledges the desired vision for the site includes an education center as an institutional control. A document containing this language was passed around. Johnny noted that this language was draft and could be eliminated from the final document, but he is hopeful it will be included in the final version.

Doug emphasized the importance of DOE headquarters giving their blessing to the 7 point document. The fact that DOE is saying that they will work to make sure these principles are reflected in the resolution of the NRD settlement is a really good deal. This means that they agree that the long-term education of this community isn’t just a nice thing to do, but a necessary requirement. The group agreed that this is a huge step.

There was some discussion and agreement around how hard Johnny Reisling has worked on getting headquarters to understand the issues of importance to the CAB.

# Fernald Living History (FLH) Update - Edwa Yocum

FLH, Inc. has secured an office space, in which it could store artifacts and other resources. Another round of living history interviews will start soon, and Edwa encouraged the group to suggest any potential interviewees to FLH. FLH would like to have DOE folks in the interview pool. FLH is going to try to refocus itself as a historical society by reorganizing its purpose and mission statement, and getting more active in collecting information. FLH will have a booth with artifacts and possibly some interviews going on at Crosby Day on May 22, 2005.

# Future Access to Site

David Bidwell reviewed the major points surrounding the issue of site access and the perimeter fence. At the last meeting of the Stewardship Committee it appeared that there was a real difference in opinion and understanding between individuals on the level of site access and where the access points will be. A diagram that showed potential access points was shared with the group. The group discussed the pros and cons of different access points.

The access issue, and the lack of consensus around it, is representative of where the closure process is currently. Many things are undecided and there is some frustration around when decisions will happen and how much input people will be able to provide. LM assured the group that there will continue to be public input processes during the transition period from the CAB to the LSO, and once the LSO has been formed. Public input will be used in conjunction with expertise from professionals to make decisions about the site.

Pam Dunn recommended that there be a serious discussion about transition issues so that everyone knows what is happening on the site, when and how to expect things to happen. Jim Bierer stated that he would feel more comfortable with simple assurances that public input will be gathered at critical stages. Other group members agreed. Jane Powell assured the group that DOE will continue to be here, and will continue to gather public input, have conversations with interested parties, and look to the LSO to help determine how to proceed with management of the site.

Doug Sarno and David Bidwell helped the group to frame these issues by making the following points:

- The issue of access falls into the category of the things that are going to have to be decided in the future because there isn’t enough information yet.

- Everyone is still unsure about what access will look like post closure.

- Some people are going to be uncomfortable with the site no matter how clean it is, and those perceptions may take a long time to change, or may never change.

- Community members agree that the general public should not have access to the site while silos wastes are still on site

- Many other issues are going to need to be decided during the transition from the CAB to the LSO and after the LSO is fully functioning and the CAB is disbanded. The FCAB should help LM put together a transition plan for public input that makes sense to everyone and makes the best use of that input.

David closed the meeting by encouraging everyone to come to the CAB meeting on Saturday.

# Next Meeting

An educators’ roundtable discussion will be held on May 12, 2005, in place of a regular Stewardship Committee meeting.  The regular committee meeting will resume in June.

# Text boxes

# MEETING SUMMARYbmjnk