MINUTES

ASSET MANAGERS MEETING

TUESDAY, MAY 15, 2001

METROLITIAN SQUARE

BOARD ROOM-6TH FLOOR

10:20 AM  - 12:20 PM

PURPOSE:

This is our second quarterly meeting. The primary  purpose of this meeting was to continue the exchange of information between bureaus, and foster the forum as a decision making body. This meeting highlighted several projects within the Office of Asset Management.

DISCUSSION:

Carolyn Austin-Diggs began by thanking the bureau members and speakers for attending the meeting. This meeting was to bring attention to the ongoing/future efforts of projects that might have a potential impact on their operations.

At the previous meeting held in February 2001, there had been a presentation of the U.S. MINT gold dollar coin program, the safety and health initiative, an introduction of the Office of Asset Management programs and a formalizing of the Asset Management Directors forum.

The agenda for the meeting consisted of the Treasury Building and  Annex Repair Renovation, U.S. Customs Service Personal Property Management System, Personal Property Assistance Visits, Asset Management Study, Treasury Capital Investment Review Board (CIRB), Share in Savings, and the Telework Program.

Renovations of the Main Treasury and Annex Buildings – Dave Lingrell, from the Office of Management and Administrative Programs, provided some history regarding the building and an update on the renovating efforts.  The building dates back to 1836, where the building had been constructed in phases between 1836 and 1869. It is the oldest federal office building still housing the Executive Department for which it was originally built.

The goals are to modernize the building to meet all existing safety, energy, legislative requirements as the American Disabilities Act, and last for approximately one hundred years. The purpose for the renovation is to remove asbestos, update the air conditioning system, create energy efficiency as well as replace the telecommunications infrastructure and restore historic features.  Dave is leading a team of about ten employees and many contractual employees. The budget for the renovation is about $ 198 million. The project is being implemented in phases, with re-occupancy of phase I to occur in August and be completed by October 2001. Phase II is to occur in September with relocating staff of the two top floors into swing space.

Personal Property Management System  - Judy Coleman of the U.S. Customs Service gave an overview of their upcoming SAP system. Their current system was becoming archaic from a technology standpoint, and the system was not providing adequate service to the customers nor to the people that needed to use the system. A group was formulated to look at the current processes including the Office of Finance and also procurement, real property, personal property, et al. It was decided that an enterprisewide solution was preferable, and as a result the SAP software was purchased in 1999.  A pilot was conducted to ensure that the package performed as designed.  The pilot was a tremendous success, i.e., able to meet the needs of the functional areas.  SAP will be implemented in phases.  It will incorporate functionality/modules for asset accounting, real estate management, funds management, materials management, plant maintenance, and others. In March 2001, the implementation planning and business blueprint phases for Release 1 and 2 were completed.  Release 1 and 2 would include all of procurement and replacement of personal property tracking systems. Release 3 would be the replacement for the core financial systems. The ‘go live’ date is scheduled for April 2002 for Release 1.

The benefits of SAP are to provide the tools for a more knowledgeable, skilled and empowered Asset Management workforce, avoid future cost escalations due to expanding resource requirements, and more easily meet JFMIP property requirements, etc.

Personal Property Assistance Visits Program - Steve Sosson discussed the Office of Asset Management personal property assistance visit program. He explained that this program was a revitalization of an existing program, and also the outgrowth from an Office of Inspector General audit conducted on the Treasury personal property program,  which recommended that these assistance efforts be re-instituted. Steve further provided the benefits of the visit, varying types of visits that are employed and the intended frequency. There were several questions raised as to the intent and basis of the programs, and potential results for the bureaus.  A couple of visits had been completed with the bureaus and had resulted in addressing/resolving procedural questions for certain assets. To more fully address the formation and implementation of the program, U.S. Secret Service; Alcohol, Tobacco and Firearms, and Internal Revenue Service volunteered to work with the Office of Asset Management.

# Asset Management Study –  Carolyn thanked the bureaus for their willingness to participate in the study of the asset management activities to help determine the current status of our efforts, to assess their effectiveness, to recommend ways to improve coordination amongst the bureaus and the Department.   A questionnaire had been devised by the contractor, Diversified Capital, Incorporated, to be distributed to the bureaus asking for responses to approximately 20 questions.  The bureaus as customers provide very valuable input for the assessing and improving the program.

Share in Savings Presentation - Garland Green very briefly discussed the share-in-savings project. There is schedule on may 16th, a National Summit on this topic to describe how both the Federal and state governments have utilized the concept to improve their operations. Garland explained that the share-in-savings is a new contract and funding strategy that provides increases in new opportunities and no restrictions on use of savings. He mentioned that as budgets are reduced, there are challenges to justifying and devoting resources to improve the management of non-information technology assets. This concept is one such tool that can be used to provide a source for funds in concert with a contractor. As an example, the Department of Education has partnered with Accenture for the recovery of payment on defaulted student loans.

Telework Pilot  - Adrianne Thormahlen from the Internal Revenue Service gave a presentation on the use flexiplace and hoteling.  She stated that a pilot program for the IRS Information Technology Services organization had started in June and ended in October 2000.  The three primary business goals were to increase employee satisfaction, maximize space and identify the recruitment and retention strategies. To implement the pilot, employees were equipped with laptops, cell phones and e-mail access; which would be everything they would use in the office environment.  The pilot findings included better space utilization, saving in real estate costs, and customer satisfaction. Other key findings were that the managers were satisfied with the flexibility, stress was reduced, morale was improved, employees were more motivated and there was increased ability to balance professional and personal lives.   She stated that the next steps were to develop a Information Technology Services ‘roll-out plan, conduct a Systems Development pilot with remote access to IRS network, resolve Information Technology Services’ issues, and distribute toolkit to Information Technology Services’ functions.

Capital Investment Review Process – The discussion on the capital investment review process was deferred.