MSFC PRACA : 2003-02-12 08:41

MSFC Problem Reporting and Corrective Action (PRACA) System

WHOLE RECORD REPORT( + ADDENDUM)

| MSFC Record # A16944 | In-Flight Anomaly Number -- | Contractor Report Number S-079 | JSC# -- | KSC# -- |  |
| --- | --- | --- | --- | --- | --- |
| Problem Title RING FRAME EXTRUSION CRACKING - |  |  |  |  |  |
| EICN# -- | ELEMENT ET | Contractor LMMSS | FSCM# -- | FCRIT -- |  |
| HCRIT -- | Sys_Lvl -- | Misc Codes A B C D E F G H I J K L M N O |  |  |  |
| HARDWARE EIM | NOMENCLATURE -- | PART# -- | SER/LOT# -- | MANUFACTURER -- |  |
| HARDWARE LRU | NOMENCLATURE -- | PART# -- | SER/LOT# -- | MANUFACTURER -- |  |
| HARDWARE NCA | NOMENCLATURE LH2 TANK PROOF TEST | PART# 02000-009 | SER/LOT# LWT-82 | MANUFACTURER MAF |  |
| Test/Operation AI - ATI | Prevailing Condtion F - FUNCTIONAL | F / U UC | Fail Mode MS - STRUCT | Cause MPP - MFG-PRC-INST |  |
| System PRESSURE VES | Defect DC - BROKEN | Material H - WELD | Work Contact JOHN ADAMS | Fail Date 04/10/1996 |  |
| Received at MSFC 09/30/1996 | Date Isolated 04/10/1996 | FMEA Reference N/A | IFA: Mission Phase -- | Mission Elapsed Time -- |  |
| Location MAF |  | Symptom MS - STRUCT |  | Time Cycle -- |  |
| Effectivity Text ET89 |  |  |  |  |  |
| Vehicle Effectivity Codes |  |  |  |  |  |
| Vehicle 1 -- | Vehicle 2 -- | Vehicle 3 -- | Vehicle 4 -- | Vehicle 5 -- |  |
| Mission Effectivity Codes |  |  |  |  |  |
| Mssn 1 -- | Mssn 2 -- | Mssn 3 -- | Mssn 4 -- | Mssn 5 -- |  |
| Estimated Completion Dates |  |  |  |  |  |
| MSFC Approved Defer Until Date 04/28/1997 | Contractor Req Defer Until Date 04/03/1997 | LVL 3 Close -- | Remark / Action 04/03/1997 |  |  |
| Investigation / Resolution Summary |  |  |  |  |  |
| Last MSFC Update 02/13/2001 | CN RSLV SBMT 04/03/1997 | Defer Date -- | Add Date 09/30/1996 | R/C Codes 2 - MFG -- -- |  |
| Assignee |  |  |  |  |  |
| Design N. OTTE | Chief Engineer M. PESSIN | S & MA M. SMILES | Project -- | Project MGR P. COUNTS |  |
| Approval |  |  |  |  |  |
| Design N. NOTTE | Chief Engineer M. PESSIN | S & MA J. GREEN | Project -- | Project MGR P. COUNTS |  |
| PAC Assignee R. TUCKER | PAC Review Complete RT | MSFC Closure Date 04/12/1997 | Status C - CLOSED | F/A Completion -- |  |
| Problem Type -- | SEV -- | Program Name -- | REVL -- | OPRINC -- |  |
| FUNC MOD -- | Software Effectivity -- -- -- -- -- | Software Fail CD -- |  | SUBTYPE -- | Software Closure CD -- |
| RES PERSON L2 -- | Approval Signature L3 -- |  |  |  |  |
| Related Document Type -- | Related Document ID N-3485, N-16497 |  |  |  |  |
| Related Document Title -- |  |  |  |  |  |
| Related Document Type -- | Related Document ID -- |  |  |  |  |
| Related Document Title -- |  |  |  |  |  |
| Related Document Type -- | Related Document ID -- |  |  |  |  |
| Related Document Title -- |  |  |  |  |  |
| Contractor Status Summary |  |  |  |  |  |
| Reliability/Quality Assurance Concerns, Recommendations: |  |  |  |  |  |
| Problem Description THREE CRACKS WERE DISCOVERED IN THE EXTRUSION AT THE STATION 1871 "H-3" CIRCUMFERENTIAL WELD ON ET-89 DURING THE STANDARD POST-PROOF INSPECTION PROCESS. THE CRACKS WERE DOCUMENTED ON N-16497. ONE OF THE CRACKS WAS FOUND IN AN "ADEQUATELY PROOFED" AREA; THE OTHER TWO WERE IN "INADEQUATELY PROOFED" AREAS. ALL THREE CRACKS WERE DIRECTLY FORWARD OF THE LONGERONS CRITICALITY: CRACKS OCCURRED IN THE PARENT METAL OF THE STATION 1871 RING FRAME OF THE LH2 TANK. THIS IS PART OF THE PRESSURE VESSEL WALL FOR THE TANK *REVISION "D"-UPDATES AND CLOSES ALL TASKS. SEE ASTERISKS |  |  |  |  |  |
| Contractor Investigation/Resolution GENERAL THE BLDG. 451 PROOF TEST FACILITY WAS MODIFIED TO REPLACE AGEING EQUIPMENT THAT COULD NO LONGER BE SUPPORTED. ET-88 HAD COMPLETED PROOF TESTING PRIOR TO THE BLDG. 451 MODIFICATIONS AND WAS USED FOLLOWING THE MODIFICATIONS TO CHECK SYSTEMS OPERATION TO 10% OF EXTERNAL LOADS AND 40% OF PROOF PRESSURE ET-89 WAS THE FIRST TANK TO BE PROOF TESTED USING THE MODIFIED EQUIPMENT. THE PROOF TEST TOOK LONGER THAN EXPECTED AT EACH LOAD REQUIREMENT DUE TO PROBLEMS WITH THE NEW EQUIPMENT. AFTER THE PROOF TEST WAS COMPLETED, WHILE DISCONNECTING THE ET FROM THE HYDRAULIC CYLINDERS, TWO JACK STANDS ON THE TOOLING FAILED. THE INVESTIGATION BY THE SAFETY DEPT. FOUND THE MOST PROBABLE CAUSE TO BE INADVERTENT APPLICATION OF LOAD BY "CYLINDER 6" DURING THE DISCONNECT OPERATIONS REFERENCE: SFR 96-075 POST-PROOF X-RAYS OF ET-89 FOUND THREE CRACKS IN THE STATION 1871 RING FRAME PARENT METAL ADJACENT TO THE "H-3" WELD. DUE TO THE TOOLING DAMAGE WHICH OCCURRED DURING THE PROOF TEST, THE INITIAL INVESTIGATION TASKS CONCENTRATED ON DETERMINING WHETHER OR NOT THE TOOLING PROBLEM HAD CAUSED THE CRACKS. IT BECAME APPARENT THAT THERE WAS INSUFFICIENT FORCE AVAILABLE DURING THE TOOLING INCIDENT TO HAVE CAUSED THE CRACKING THE INVESTIGATION WAS WIDENED TO INCLUDE ALL POSSIBLE CAUSES OF THE CRACKS. TECHNICAL OPERATIONS OPENED A FORMAL INVESTIGATION AND PREPARED A FAULT TREE ANALYSIS IN ORDER TO ASSURE ALL AVENUES WERE CONSIDERED. INVESTIGATION INTO THE TOOLING USED TO FABRICATE THE TANK, WELDING METHODS, SEQUENCE OF ASSEMBLY, ETC. ALL LED TO DEAD ENDS. INVESTIGATION INTO THE EXTRUSION MATERIAL PROPERTIES AND THE ASSOCIATED SUPPLIER PRODUCTION HISTORY DID IDENTIFY THE CAUSE THE STATION 1871 EXTRUSION, MADE OF 2219 ALLOY, HAD LARGE, RECRYSTALLIZED GRAINS. THE EXPECTED/DESIRED GRAIN SIZE IS APPROXIMATELY TWENTY TO FIFTY GRAINS PER INCH OF THICKNESS. THE GRAIN ORIENTATION IN THE LONG-TRANSVERSE DIRECTION IS EXPECTED TO BE AT A RIGHT ANGLE TO THE WELD CENTERLINE/EDGE OF THE EXTRUSION THE ACTUAL GRAIN SIZE AND ORIENTATION WAS FOUND TO HAVE RESULTED IN AS FEW AS THREE GRAINS AT THE WELD EDGE IN A HALF-INCH THICK SECTION OF THE EXTRUSION. THE GRAIN ORIENTATION WAS PARALLEL TO WELD CENTERLINE/EDGE OF THE EXTRUSION TASK I. FAILURE INVESTIGATION A. TECHNICAL OPERATIONS PREPARED A FORMAL REPORT TO DOCUMENT ALL THE RESEARCH AND ANALYSIS PERFORMED IN SUPPORT OF THE WELDED EXTRUSION INVESTIGATION RESPONSIBILITY: W. SIGUR/4100 R. SIMMS/4700 * COMPLETE: APRIL 3, 1997 * CLOSURE STATEMENT REPORT ETO 826-2480 WAS RELEASED. IT DOCUMENTS THE DISCOVERY THE EXTRUSION CRACKING, THE FAULT TREE ANALYSIS, THE MATERIALS TESTING IN SUPPORT OF THE REPAIRS AND INVESTIGATION, AND THE CORRECTIVE ACTION B. TECHNICAL OPERATIONS CONDUCTED TESTING OF THE WELDED STRENGTH OF EXTRUSIONS REPRESENTING ALL EXTRUSION MATERIALS IN STOCK AS WELL AS TESTING OF NEWLY PROCURED MATERIALS IN THE REDESIGNED EXTRUSIONS, SEE TASK I.D. THE DATA OBTAINED IS BEING USED TO DEVELOP "EXTRUSION TO PLATE WELD ALLOWABLES" FOR USE IN STRESS ANALYSIS OF COMPLETED LWT VEHICLES. FUTURE BUILDS OF LWT AND SLWT VEHICLES, BEGINNING WITH ET-91, WILL USE REVISED PEAKING AND MISMATCH REQUIREMENTS FOR THE EXTRUSION WELDS BASED ON THE TESTING RESPONSIBILITY: D. LOWE/4730--G. HORAK/4700 A. KOONEY/4610--R. MEYER/4640 * COMPLETE: FEBRUARY 24, 1997 * CLOSURE STATEMENT TESTING OF EXISTING EXTRUSION MATERIAL ON LWTS AND SLWTS HAS BEEN COMPLETED. REVISED ALLOWABLES FOR THE EXISTING EXTRUSIONS HAVE BEEN PUBLISHED. CHANGE SUMMARY J31158 CONTROLS THE DESIGN/ PROCUREMENT/TESTING OF THE REVISED EXTRUSIONS FOR USE ON ETS 91 THRU 95 AND ET98/SUBSEQUENT C. STRESS ANALYSIS WAS PERFORMED ON ALL LWT VEHICLES THROUGH ET-90 RESPONSIBILITY: G. WADGE/4420--J. DYE/4430 * COMPLETE: FEBRUARY 13, 1997 *CLOSURE STATEMENT ANALYSES OF ETS 80, 81, AND 83 THROUGH 90 ARE COMPLETE. ALL VEHICLES WERE CLEARED FOR FLIGHT D. 1. ENGINEERING STANDARDS FOR EXTRUSION GRAIN SIZE WERE REVISED AND A NEW ENGINEERING STANDARD FOR THE STATION 1871 EXTRUSION SHAPE WAS GENERATED RESPONSIBILITY: N. DUNCAN/4410--R. SIMMS/4400 COMPLETE: SEPTEMBER 4, 1996 CLOSURE STATEMENT THE 2L2080 AND 2L2081 STANDARDS FOR THE EXTRUSION SHAPES TO BE USED IN THE STATION 1871 RING FRAME WERE RELEASED SEPTEMBER 4, 1996 THE DRAWINGS DEFINE THE INTERNAL AREA IN WHICH GRAIN SIZE IS CONTROLLED. ENGINEERING MATERIAL SPECIFICATION STM 3120-1 WAS RELEASED JULY 12, 1996. THE STM DEFINES THE GRAIN SIZE CONTROLS FOR 2219 ALLOY. TECHNICAL OPERATIONS IS CONTINUING TO REVISE DRAWINGS FOR THE SLWT EXTRUSIONS TO PREVENT SIMILAR GRAIN SIZE PROBLEMS FROM OCCURRING IN 2195 ALLOY SHAPES. STM 31A1-5 WAS RELEASED JULY 29, 1996, TO DEFINE GRAIN SIZE CONTROLS FOR 2195 ALLOY 2. ENGINEERING STANDARDS FOR THE STATION 2058 EXTRUSION SHAPES REVISED RESPONSIBILITY: N. DUNCAN/4410--E. SWEET/4110 COMPLETE: DECEMBER 20, 1996 CLOSURE STATEMENT THE 2L2016 AND 2L2017 STANDARDS WERE REPLACED BY NEW 2L2082 AND 2L2083 STANDARDS, WHICH CONTROL GRAIN SIZE TASK CLOSED CAUSE THE EXTRUSION HAD EXCESSIVE GRAIN SIZE AT THE WELDED EDGE TASK II. CORRECTIVE ACTION * THE ENGINEERING DOCUMENTS FOR THE WELDED EXTRUSIONS WERE REVISED TO CONTROL GRAIN SIZE FOR FUTURE BUILDS. NEW WELD ALLOWABLES AND REPAIR METHODS WERE CREATED FOR EXISTING ETS WITH EXTRUSIONS THAT HAVE GRAIN SIZE PROBLEMS TASK CLOSED TASK III. CLEARANCE OF EFFECTIVITIES *ETS 80, 81, AND 83 THROUGH 90--CLEARED. STRESS ANALYSES HAVE CLEARED THE ETS FOR FLIGHT *ETS 91 THROUGH 95--CLEARED. ENGINEERING CHANGE SUMMARY J31158 CONTROLS DESIGN AND TESTING OF THE EXTRUSION BEING PROCURED TO BUILD THESE ETS. WHEN RELEASED, THE REVISED PEAKING AND MISMATCH REQUIREMENTS, ENGINEERING DRAWING 80900000060, WILL REFLECT THE PROPERTIES OF EXTRUSIONS BEING PROCURED FOR THESE EFFECTIVITIES ETS 96 AND 97--CLEARED. THE WELD ACCEPTANCE MANUAL, ENGINEERING DRAWIN 80900000069 HAS BEEN RELEASED *ET-98/SUBSEQUENT--CLEARED. ENGINEERING CHANGE SUMMARY J31158 CONTROLS DESIGN AND TESTING OF THE EXTRUSION BEING PROCURED TO BUILD THESE ETS. WHEN RELEASED, THE REVISED PEAKING AND MISMATCH REQUIREMENTS, ENGINEERING DRAWING 80900000069, WILL REFLECT THE PROPERTIES OF EXTRUSIONS BEING PROCURED FOR THESE EFFECTIVITIES TASK CLOSED TASK IV. CAPS CLOSURE SUMMARY THE POST-PROOF TEST CRACKS FOUND IN THE ET-89 AND ET-90 LH2 TANKS WERE THE RESULT OF LARGE GRAIN SIZE IN THE EXTRUSIONS. NEW WELD ALLOWABLES AND SPECIAL REPAIR TECHNIQUES WERE DEVELOPED FOR ALL AFFECTED ETS. THE ENGINEEERING DOCUMENTS FOR THE EXTRUSIONS WERE REVISED TO CONTROL GRAIN SIZE FOR FUTURE BUILDS TASK CLOSED THIS CAPS IS CLOSED. NO FURTHER ACTION IS REQUIRED |  |  |  |  |  |
| MSFC Response/Concurrence |  |  |  |  |  |

MSFC Problem Reporting and Corrective Action (PRACA) System

ASSESSMENT ADDENDUM REPORT

| MSFC Report# A16944 | IFA# -- | Contractor RPT# S-079 | JSC# -- | KSC# -- | EICN# -- |
| --- | --- | --- | --- | --- | --- |
| Asmnt Part# 02000-009 | Asmnt Part Name LH2 RING FRAME | Asmnt Serial/Lot# LWT-82 |  |  |  |
| HCRIT CD -- | FCRIT CD -- | CAUSE CD MPP - MFG-PRC-INST | FAIL MODE MS - STRUCT |  |  |
| Asmnt FMEA N/A | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |  |  |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |  |  |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |  |  |
| Correlated Part# -- | Correlated Part# -- | Correlated Part# -- |  |  |  |
| Associated LRU# -- | Associated LRU# -- | Associated LRU# -- |  |  |  |
| MAJOR DESIGN CHANGES |  |  |  |  |  |
| APRV DATE -- | DESCRIPTION OF CHANGES -- |  |  |  |  |
| ASSESSMENT TEXT |  |  |  |  |  |