| SOLICITATION, OFFER, AND AWARD (Construction, Alteration, or Repair) |  | 1. SOLICITATION NO. DE-FB65-02WG60007 |  | 2. TYPE OF SOLICITATION X_ SEALED BID (IFB) ___NEGOTIATED (RFP) |  | 3. DATE ISSUED 07/23/02 | PAGE OF PAGES 1 of 59 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IMPORTANT - The "offer" section on the reverse must be fully completed by offeror. |  |  |  |  |  |  |  |
| 4. CONTRACT NO. DE-AC65-02WG60007 |  | 5. REQUISITION/PURCHASE REQUEST NO. G60007 GG-99-PR-31606 |  |  | 6. PROJECT NO. 02WG60007-550 |  |  |
| 7. ISSUED BY CODE |  | G1500 | 8. ADDRESS OFFER TO |  |  |  |  |
| U.S. Department of Energy Western Area Power Administration Desert Southwest Region P.O. Box 6457, ATTN: G1522 Phoenix, AZ 85005-6457 |  |  | U.S. Department of Energy Western Area Power Administration Desert Southwest Region 615 S. 43rd Ave. Attn: G1522 Phoenix, AZ 85009-5313 |  |  |  |  |
| 9. FOR INFORMATION CALL: | A. NAME Lary A. Martin |  |  | B. TELEPHONE NO. (Include area code) (NO COLLECT CALLS) (602) 352-2646 |  |  |  |
| SOLICITATION |  |  |  |  |  |  |  |
| NOTE: In sealed bid solicitations "offer" and "offeror" mean "bid" and "bidder". |  |  |  |  |  |  |  |

10. THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS (Title, identifying no., date): MARICOPA-CASA GRANDE TRANSMISSION LINE 230-KV UPGRADE PINAL COUNTY ARIZONA SPECIFICATION NUMBER 02WG60007-550 NOTE: STANDARD SPECIFICATIONS APPLY: SEE SECTION C, DIVISION 1(A) This award is being issued pursuant to the Small Business Competitiveness Demonstration Program

| 11. The Contractor shall begin performance within 20 calendar days and complete it no later than May 1,2003 after receiving ___ award, __X_ the notice to proceed. This performance period is _X_ mandatory, __ negotiable. (See Section F Paragraph F.1 .) |
| --- |
| 12A. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE AND PAYMENT BONDS? (If "YES", indicate within how many calendar days after award in Item 12B.) __X___ YES _____ NO (See Section I, Clause I.47)&( Section L Clause L.21) | 12B. CALENDAR DAYS 10 |
| 13. ADDITIONAL SOLICITATION REQUIREMENTS: A. Sealed offers in original and 3 * copies to perform the work required are due at the place specified in Item 8 by 2:00 p.m. (hour) local time August 27, 2002 (date). If this is a sealed bid solicitation, offers will be publicly opened at that time. Sealed envelopes containing offers shall be marked to show the offeror's name and address, the solicitation number, and the date and time offers are due. *SF-1442 (with original signatures on all offers) and Schedule B. A copy of Section K and Attachment E must be included. B. An offer guarantee __x is, ____ is not required. (See Section I, Clause I.82)&(Section L Clause L.21) C. All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by reference. D. Offers providing less than 60 calendar days for Government acceptance after the date offers are due will not be considered and will be rejected. |

NSN 7540-01-155-3212	1442-102				STANDARD FORM 1442 (REV. 4-85)

Prescribed by GSA

FAR (48 CFR) 53.236-1(d)

| OFFER (Must be fully completed by offeror) |  |  |
| --- | --- | --- |
| 14. NAME AND ADDRESS OF OFFEROR (Include ZIP Code) DUNS NO._____________________________ |  | 15. TELEPHONE NO. (Include area code) |
|  |  | 16. REMITTANCE ADDRESS (Include only if different than Item 14) |
| CODE | FACILITY CODE |  |

17.	The offeror agrees to perform the work required at the prices specified below in strict accordance with the terms of this solicitation, if this offer is accepted by the Government in writing within              calendar days after the date offers are due.  (Insert any number equal to or greater than the minimum requirement stated in Item 13D.  Failure to insert any number means the offeror accepts the minimum in Item 13D.

| AMOUNTS | SEE BIDDING SCHEDULE, SECTION B |
| --- | --- |
| 18. The offeror agrees to furnish any required performance and payment bonds. |

| 19. ACKNOWLEDGMENT OF AMENDMENTS (The offeror acknowledges receipt of amendments to the solicitation - give number and date of each) |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AMENDMENT NO. |  |  |  |  |  |  |  |  |  |  |
| DATE |  |  |  |  |  |  |  |  |  |  |
| 20A. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER (Type or print) |  |  |  |  | 20B. SIGNATURE |  |  |  | 20C. OFFER DATE |  |
| AWARD (To be completed by Government) |  |  |  |  |
| 21. ITEMS ACCEPTED: |  |  |  |  |
| 22. AMOUNT |  |  | 23. ACCOUNTING AND APPROPRIATION DATA |  |
| 24. SUBMIT INVOICES TO ADDRESS SHOWN IN (4 copies unless otherwise specified) |  | ITEM BLOCK 26 |  | 25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO 10 U.S.C. 2304(c) ( ) 41 U.S.C. 253(c) ( ) |
| 26. ADMINISTERED BY CODE | G5600 |  |  | 27. PAYMENT WILL BE MADE BY |
| U.S. Department of Energy Western Area Power Administration Desert Southwest Region P.O. Box 6457, ATTN:G5600 Phoenix, AZ 85005-6457 |  |  |  | FINANCE AND ACCOUNTING BRANCH WESTERN AREA POWER ADMINISTRATION P.O. BOX 6457, ATTN: G8000 PHOENIX, AZ 85005-6457 |
| CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE |  |  |  |
| 28. NEGOTIATED AGREEMENT Contractor is required to sign this document and return copies to issuing office.) Contractor agrees to furnish and deliver all items or perform all work requirements identified on this form and any continuation sheets for the consideration stated in this contract. The rights and obligations of the parties to this contract shall be governed by (a) this contract award, (b) the solicitation, and (c) the clauses, representations, certifications, and specifications incorporated by reference in or attached to this contract. |  | 29. AWARD (Contractor is not required to sign this document.) Your offer on this solicitation is hereby accepted as to the items listed. This award consummates the contract, which consists of (a) the Government solicitation and your offer, and (b) this contract award. No further contractual document is necessary. |  |

| 30A. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED TO SIGN (Type or print) |  | 31A. NAME OF CONTRACTING OFFICER (Type or print) Catherine M Castle |  |
| --- | --- | --- | --- |
| 30B. SIGNATURE | 30C. DATE | 31B. UNITED STATES OF AMERICA BY | 31C. AWARD DATE |

GPO:  1985 O - 469-796	STANDARD FORM 1442 BACK (REV. 4-85)

| SECTION B |
| --- |
| SUPPLIES OR SERVICES AND PRICES |
| BIDDING SCHEDULE |
| MARICOPA - CASA GRANDE TRANSMISSION LINE 230-KV UPGRADE |
| Item No. |  | Work or Material |  | Estimated Quantity | Unit |  | Unit Price |  | Amount |
| 1. |  | Mobilization and preparatory work |  | 1 | LS |  | $____________ | $ |  |
| 2. |  | Removing existing transmission line |  | 1 | LS |  | $____________ | $ |  |
|  |  | Installing Government-furnished transmission line steel pole structures as follows: |  |  |  |  |  |  |  |
| 3. |  | 246Y-45 |  | 1 | EA | $ |  | $ |  |
| 4. |  | 246Y-50 |  | 1 | EA | $ |  | $ |  |
| 5. |  | 246Y-55 |  | 2 | EA | $ |  | $ |  |
| 6. |  | 257D-45 |  | 2 | EA | $ |  | $ |  |
| 7. |  | 257D-50 |  | 1 | EA | $ |  | $ |  |
| 8. |  | 257D-55 |  | 1 | EA | $ |  | $ |  |
| 9. |  | 257D-60 |  | 1 | EA | $ |  | $ |  |
| 10. |  | 260D-50 |  | 1 | EA | $ |  | $ |  |
|  |  | Installing Government-furnished light duty steel pole H-frames as follows: |  |  |  |  |  |  |  |
| 11. |  | HS-65-65 |  | 1 | EA | $ |  | $ |  |
| 12. |  | HS-70-70 |  | 1 | EA | $ |  | $ |  |

Blank Page

| 13. |  | HS-75-75 |  | 2 | EA | $ |  | $ |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14. |  | HS-80-80 |  | 7 | EA | $ |  | $ |  |
| 15. |  | HS-85-85 |  | 61 | EA | $ |  | $ |  |
| 16. |  | HS-90-90 |  | 14 | EA | $ |  | $ |  |
| 17. |  | HS-95-95 |  | 2 | EA | $ |  | $ |  |
| 18. |  | HS-100-100 |  | 3 | EA | $ |  | $ |  |
|  |  | Installing Government-furnished conductor insulator assemblies with polymer-fiberglass insulators and clamps suitable for 1,272,000 circular mil, ACSR, 45/7 conductor as follows: |  |  |  |  |  |  |  |
| 19. |  | Single-string suspension assemblies Type SI11-B |  | 273 | EA | $ |  | $ |  |
| 20. |  | Double-string tension assemblies Type T21-A with compression deadend |  | 3 | EA | $ |  | $ |  |
| 21. |  | Double-string tension assemblies Type T21-C with compression deadend |  | 63 | EA | $ |  | $ |  |
| 22. |  | Horizontal line post assemblies Type HF1-F with flat base and clamp |  | 30 | EA | $ |  | $ |  |
|  |  | Installing Government-furnished overhead ground wire assemblies with clamps suitable for 1/2-inch, high-strength, 7-strand steel wire as follows: |  |  |  |  |  |  |  |
| 23. |  | Suspension assemblies Type OGW-SH with chain link |  | 182 | EA | $ |  | $ |  |
| 24. |  | Tension assemblies Type OGW-TV |  | 26 | EA | $ |  | $ |  |
| 25. |  | Tension assemblies Type OGW-TW |  | 2 | EA | $ |  | $ |  |
| 26. |  | Installing three Government-furnished 1,272,00 circular mil, ACSR, 45/7, non-specular conductors |  | 15.1 | MI | $ |  | $ |  |

Blank Page

| 27. |  | Installing two Government-furnished 1/2-inch, high-strength, 7-strand steel overhead ground wires |  | 15.1 | MI | $ |  | $ |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 28. |  | Furnishing and installing Stockbridge-type vibration dampers directly to 1,272,000 circular mil, ACSR, 45/7 conductors |  | 1 | LS | $ | ______________ | $ |  |
| 29. |  | Furnishing and installing vibration dampers directly to 1/2-inch, high-strength, 7-strand steel overhead ground wires: |  |  |  |  |  |  |  |
|  |  | a. Stockbridge-type |  | 1 | LS | $ | _____________ | $ |  |
|  |  | or |  |  |  |  |  |  |  |
|  |  | b. Spiral-type |  | 1 | LS | $ | _____________ | $ |  |
| 30. |  | Furnishing and installing 36-inch orange marker balls |  | 3 | EA | $ |  | $ |  |
|  |  |  |  |  | TOTAL |  |  | $ |  |
| UNIT ABBREVIATIONS |
| MI = miles EA = each LS = for the lump sum of |

SECTION C - DESCRIPTION/SPECIFICATIONS/WORK STATEMENT	8

C.1  LC.0000-0002 DESCRIPTION / SPECIFICATIONS (WAPA 5/97)	8

SECTION E - INSPECTION AND ACCEPTANCE	9

E.1  LE.0000-0001 INSPECTION (WAPA 11/95)	9

SECTION F - DELIVERIES OR PERFORMANCE	10

F.1  52.211-10 COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK (APR 1984)	10

F.2  52.211-12 LIQUIDATED DAMAGES--CONSTRUCTION (SEPT 2000)	10

SECTION G - CONTRACT ADMINISTRATION DATA	11

G.1  LG.0000-0003 BILLING INSTRUCTIONS (WAPA 12/97)	11

G.2  LG.0000-0005 DEFECTIVE AND/OR IMPROPER INVOICES (WAPA 7/2000)	11

G.3  LG.0000-0007 ADMINISTRATIVE TIME (WAPA 11/95)	11

G.4  LG.0000-0009 APPOINTMENT OF ADMINISTRATIVE CONTRACTING OFFICER (WAPA 1/96)	11

G.5  LG.0000-0010 APPOINTMENT OF CONTRACTING OFFICER'S REPRESENTATIVE (COR) AND ALTERNATE COR (WAPA 1/96)	11

SECTION H - SPECIAL CONTRACT REQUIREMENTS	14

H.1  LH.0000-0001  AVAILABILITY OF FUNDS (WAPA 11/95)…………………………………………………………….19

H.2  LH.0000-0012 CONTRACT PRICES - BIDDING SCHEDULES (WAPA 11/95)	14

H.3  LH.0000-0015 DEPARTMENT OF LABOR WAGE DETERMINATION(S) (WAPA 5/97)	14

H.4  LH.0000-0020  LIMITATION OF GOVERNMENT’S OBLIGATION (WAPA 12/99)………………….19

H.5  LH.0000-0026 PROTECTION OF REAL ESTATE CROSSED BY RIGHT-OF-WAY (WAPA 11/95)	14

H.6  LH.0000-0028 SAFETY AND HEALTH (WAPA 11/95)	16

H.7  LH.0000-0031 SUBCONTRACTING PLAN (WAPA 11/95)	16

H.8  LH.0000-0034 MOBILIZATION AND PREPARATORY WORK (WAPA 11/99)	16

H.9  LH.0000-0041 MATERIAL SAFETY DATA SHEETS (WAPA 11/95)	17

H.10  LH.0000-0046 REQUIRED INSURANCE - ALTERNATE I, POLLUTION LIABILITY (WAPA 1/96)	17

H.11  LH.0000-0047 INDEMNITY (WAPA 5/96)	17

H.12  LH.0000-0048 LIMITATION OF COST - PRICE ADJUSTMENTS (WAPA 4/96)	22

H.13  LH.0000-0049 BREAKDOWN OF CONTRACT PRICES (WAPA 12/97)	18

H.14  LH.0000-0050 BACKCHARGES TO CONTRACTOR (WAPA 4/96)	18

H.15  LH.0000-0051 RIGHT TO USE AND OPERATE UNSATISFACTORY MATERIAL AND EQUIPMENT (WAPA 5/96)	18

H.16  LH.0000-0053 CHANGE ORDER ACCOUNTING (WAPA 12/97)	19

H.17  LH.0000-0067 STANDARD SPECIFICATIONS AND DRAWINGS (WAPA 1/2001)	23

H.18  LH.0000-0078 LOBBYING RESTRICTION (ENERGY AND WATER DEVELOPMENT APPROPRIATIONS ACT, 2002 (WAPA, 1/2002)	19

H.19  LH.0000-0079 NOTICE REGARDING THE PURCHASE OF AMERICAN-MADE EQUIPMENT AND PRODUCTS --SENSE OF CONGRESS (WAPA, 1/2001)	19

SECTION I - CONTRACT CLAUSES	20

I.1  52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998)	20

I.2  52.203-3 GRATUITIES (APR 1984)	20

I.3  52.203-5 COVENANT AGAINST CONTINGENT FEES (APR 1984)	20

I.4  52.203-7 ANTI-KICKBACK PROCEDURES (JUL 1995)	20

I.5  52.203-8 CANCELLATION, RESCISSION, AND RECOVERY OF FUNDS FOR ILLEGAL OR IMPROPER ACTIVITY (JAN 1997)	20

I.6  52.203-10 PRICE OR FEE ADJUSTMENT FOR ILLEGAL OR IMPROPER ACTIVITY (JAN 1997)	20

I.7  52.203-12 LIMITATION ON PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS (JUN 1997)	20

I.8  52.204-4 PRINTED OR COPIED DOUBLE-SIDED ON RECYCLED PAPER (AUG 2000)	20

I.9  52.209-6 PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR DEBARMENT (JUL 1995)	20

I.10  52.214-26 AUDIT AND RECORDS--SEALED BIDDING (OCT 1997)	20

I.11  52.214-27 PRICE REDUCTION FOR DEFECTIVE COST OR PRICING DATA--MODIFICATIONS-- SEALED BIDDING (OCT 1997)	20

I.12  52.214-28 SUBCONTRACTOR COST OR PRICING DATA--MODIFICATIONS--SEALED BIDDING (OCT 1997)	20

I.13  52.214-29 ORDER OF PRECEDENCE--SEALED BIDDING (JAN 1986)	20

I.14  52.219-4 NOTICE OF PRICE EVALUATION PREFERENCE FOR HUBZONE SMALL BUSINESS CONCERNS (JAN 1999)	20

I.15  52.219-8 UTILIZATION OF SMALL BUSINESS CONCERNS (OCT 2000)	20

I.16  52.219-9 I SMALL BUSINESS SUBCONTRACTING PLAN (OCT 2001)--ALTERNATE I (OCT 2001)	25

I.17  52.219-16 LIQUIDATED DAMAGES--SUBCONTRACTING PLAN (JAN 1999)	21

I.18  52.219-23 NOTICE OF PRICE EVALUATION ADJUSTMENT FOR SMALL DISADVANTAGED BUSINESS CONCERNS (May 2001)	21

I.19  52.222-3 CONVICT LABOR (AUG 1996)	21

I.20  52.222-4 CONTRACT WORK HOURS AND SAFETY STANDARDS ACT--OVERTIME COMPENSATION (SEPT 2000)	21

I.21  52.222-6 DAVIS-BACON ACT (FEB 1995)	21

I.22  52.222-7 WITHHOLDING OF FUNDS (FEB 1988)	21

I.23  52.222-8 PAYROLLS AND BASIC RECORDS (FEB 1988)	21

I.24  52.222-9 APPRENTICES AND TRAINEES (FEB 1988)	21

I.25  52.222-10 COMPLIANCE WITH COPELAND ACT REQUIREMENTS (FEB 1988)	21

I.26  52.222-11 SUBCONTRACTS (LABOR STANDARDS) (FEB 1988)	21

I.27  52.222-12 CONTRACT TERMINATION--DEBARMENT (FEB 1988)	21

I.28  52.222-13 COMPLIANCE WITH DAVIS-BACON AND RELATED ACT REGULATIONS (FEB 1988)	21

I.29  52.222-14 DISPUTES CONCERNING LABOR STANDARDS (FEB 1988)	21

I.30  52.222-15 CERTIFICATION OF ELIGIBILITY (FEB 1988)	21

I.31  52.222-21 PROHIBITION OF SEGREGATED FACILITIES (FEB 1999)	21

I.32  52.222-26 Equal Opportunity. [Apr 2002)	21

I.33  52.222-27 AFFIRMATIVE ACTION COMPLIANCE REQUIREMENTS FOR CONSTRUCTION (FEB 1999)	21

I.34  52.222-35 52.222-35 Equal Opportunity for Special Disabled Veterans, Veterans of the Vietnam Era, and Other Eligible Veterans. [Dec 2001]	21

I.35  52.222-36 AFFIRMATIVE ACTION FOR WORKERS WITH DISABILITIES (JUN 1998)	22

I.36  52.222-37 Employment Reports on Special Disabled Veterans,    Veterans of the Vietnam Era, and Other Eligible Veterans. [Dec   2001]	22

I.37  52.223-5 POLLUTION PREVENTION AND RIGHT-TO-KNOW INFORMATION (APR 1998)	22

I.38  52.223-6 DRUG-FREE WORKPLACE (May 2001)	22

I.39  52.223-14 TOXIC CHEMICAL RELEASE REPORTING (OCT 2000)	22

I.40  52.225-13 RESTRICTIONS ON CERTAIN FOREIGN PURCHASES (JULY 2000)	22

I.41  52.227-4 PATENT INDEMNITY--CONSTRUCTION CONTRACTS (APR 1984)	22

I.42  52.228-2 ADDITIONAL BOND SECURITY (OCT 1997)	22

I.43  52.228-5 INSURANCE--WORK ON A GOVERNMENT INSTALLATION (JAN 1997)	22

I.44  52.228-11 PLEDGES OF ASSETS (FEB 1992)	22

I.45  52.228-12 PROSPECTIVE SUBCONTRACTOR REQUESTS FOR BONDS (OCT 1995)	22

I.46  52.228-14 IRREVOCABLE LETTER OF CREDIT (DEC 1999)	22

I.47  52.228-15 PERFORMANCE AND PAYMENT BONDS--CONSTRUCTION (JULY 2000)	22

I.48  52.229-3 FEDERAL, STATE, AND LOCAL TAXES (JAN 1991)	22

I.49  52.229-5 TAXES--CONTRACTS PERFORMED IN U.S. POSSESSIONS OR PUERTO RICO (APR 1984)	22

I.50  52.232-5 PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (MAY 1997)	22

I.51  52.232-17 INTEREST (JUNE 1996)	22

I.52  52.232-23 ASSIGNMENT OF CLAIMS (JAN 1986)	22

I.53  52.233-1 I DISPUTES (DEC 1998)--ALTERNATE I (DEC 1991)	22

I.54  52.233-3 PROTEST AFTER AWARD (AUG 1996)	27

I.55  52.236-2 DIFFERING SITE CONDITIONS (APR 1984)	23

I.56  52.236-3 SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK (APR 1984)	23

I.57  52.236-5 MATERIAL AND WORKMANSHIP (APR 1984)	23

I.58  52.236-6 SUPERINTENDENCE BY THE CONTRACTOR (APR 1984)	23

I.59  52.236-7 PERMITS AND RESPONSIBILITIES (NOV 1991)	23

I.60  52.236-8 OTHER CONTRACTS (APR 1984)	23

I.61  52.236-9 PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS (APR 1984)	23

I.62  52.236-10 OPERATIONS AND STORAGE AREAS (APR 1984)	23

I.63  52.236-11 USE AND POSSESSION PRIOR TO COMPLETION (APR 1984)	23

I.64  52.236-12 CLEANING UP (APR 1984)	23

I.65  52.236-13 ACCIDENT PREVENTION (NOV 1991)	23

I.66  52.236-14 AVAILABILITY AND USE OF UTILITY SERVICES (APR 1984)	23

I.67  52.236-15 SCHEDULES FOR CONSTRUCTION CONTRACTS (APR 1984)	23

I.68  52.236-17 LAYOUT OF WORK (APR 1984)	23

I.69  52.236-21 SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (FEB 1997)	23

I.70  52.236-26 PRECONSTRUCTION CONFERENCE (FEB 1995)	23

I.71  52.242-13 BANKRUPTCY (JUL 1995)	23

I.72  52.242-14 SUSPENSION OF WORK (APR 1984)	23

I.73  52.243-4 CHANGES (AUG 1987)	23

I.74  52.246-12 INSPECTION OF CONSTRUCTION (AUG 1996)	28

I.75  52.246-21 WARRANTY OF CONSTRUCTION (MAR 1994)	24

I.76  52.248-3 VALUE ENGINEERING--CONSTRUCTION (FEB 2000)	24

I.77  52.249-2 I TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED-PRICE) (SEP 1996)-- ALTERNATE I (SEP 1996)	24

I.78  52.249-10 DEFAULT (FIXED-PRICE CONSTRUCTION) (APR 1984)	24

I.79  952.202-1 DEFINITIONS	24

I.80  52.223-9 ESTIMATE OF PERCENTAGE OF RECOVERED MATERIAL CONTENT FOR EPA-DESIGNATED PRODUCTS (AUG 2000)	25

I.81  52.225-9 BUY AMERICAN ACT--CONSTRUCTION   MATERIALS (May 2002)	25

I.82  52.228-1 BID GUARANTEE (SEP 1996)	27

I.83  52.232-27 PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS (Feb 2002)	28

I.84  52.232-34 PAYMENT BY ELECTRONIC FUNDS TRANSFER--OTHER THAN CENTRAL CONTRACTOR REGISTRATION (MAY 1999)	33

I.85  52.236-1 PERFORMANCE OF WORK BY THE CONTRACTOR (APR 1984)	35

SECTION J - LIST OF ATTACHMENTS	36

J.1  LJ.0000-0002 LIST OF ATTACHMENTS - CONSTRUCTION (WAPA 5/96)	36

SECTION K - REPRESENTATIONS, CERTIFICATIONS AND OTHER STATEMENTS OF OFFERORS	37

K.1  52.203-2 CERTIFICATE OF INDEPENDENT PRICE DETERMINATION (APR 1985)	37

K.2  52.203-11 CERTIFICATION AND DISCLOSURE REGARDING PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS (APR 1991)	37

K.3  52.204-3 TAXPAYER IDENTIFICATION (OCT 1998)	38

K.4  52.204-5 WOMEN-OWNED BUSINESS (OTHER THAN SMALL BUSINESS) (MAY 1999)	39

K.5  52.209-5 CERTIFICATION REGARDING DEBARMENT, SUSPENSION, PROPOSED DEBARMENT, AND OTHER RESPONSIBILITY MATTERS (DEC 2001)	39

K.6  52.219-1 I SMALL BUSINESS PROGRAM REPRESENTATIONS (Apr 2002)--ALTERNATE I (Apr 2002)	40

K.7  52.219-2 EQUAL LOW BIDS (OCT 1995)	42

K.8  52.219-19 SMALL BUSINESS CONCERN REPRESENTATION FOR THE SMALL BUSINESS COMPETITIVENESS DEMONSTRATION PROGRAM (OCT 2000)	42

K.9  52.219-22 SMALL DISADVANTAGED BUSINESS STATUS (OCT 1999)	42

K.10  52.222-22 PREVIOUS CONTRACTS AND COMPLIANCE REPORTS (FEB 1999)	43

K.11  52.222-38 52.222-38 Compliance with Veterans' Employment Reporting Requirements. (DEC 2001)	43

K.12  52.223-4 RECOVERED MATERIAL CERTIFICATION (OCT 1997)	44

K.13  52.223-13 CERTIFICATION OF TOXIC CHEMICAL RELEASE REPORTING (OCT 2000)	44

K.14  LK.0000-0001 SIGNATURE/CERTIFICATION (WAPA 11/95)	44

SECTION L - INSTRUCTIONS, CONDITIONS, AND NOTICES TO OFFERORS	46

L.1  52.252-1 SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)	46

L.2  52.214-34 SUBMISSION OF OFFERS IN THE ENGLISH LANGUAGE (APR 1991)	46

L.3  52.214-35 SUBMISSION OF OFFERS IN U.S. CURRENCY (APR 1991)	46

L.4  52.204-6 DATA UNIVERSAL NUMBERING SYSTEM (DUNS) NUMBER (JUNE 1999)	46

L.5  52.214-3 AMENDMENTS TO INVITATIONS FOR BIDS (Dec 1989)	46

L.6  52.214-4 FALSE STATEMENTS IN BIDS (APR 1984)	47

L.7  52.214-5 SUBMISSION OF BIDS (MAR 1997)	47

L.8  52.214-6 EXPLANATION TO PROSPECTIVE BIDDERS (APR 1984)	47

L.9  52.214-7 LATE SUBMISSIONS, MODIFICATIONS, AND WITHDRAWALS OF BIDS (NOV 1999)	47

L.10  52.214-18 PREPARATION OF BIDS--CONSTRUCTION (APR 1984)	48

L.11  52.214-19 CONTRACT AWARD--SEALED BIDDING--CONSTRUCTION (AUG 1996)	48

L.12  52.216-1 TYPE OF CONTRACT (APR 1984)	49

L.13  52.222-23 NOTICE OF REQUIREMENT FOR AFFIRMATIVE ACTION TO ENSURE EQUAL EMPLOYMENT OPPORTUNITY FOR CONSTRUCTION (FEB 1999)	49

L.14  52.225-10 NOTICE OF BUY AMERICAN ACT REQUIREMENT--CONSTRUCTION MATERIALS (May 2002)	54

L.15  952.233-2 SERVICE OF PROTEST	50

L.16  52.233-2 SERVICE OF PROTEST (AUG 1996)	50

L.17  952.233-4 NOTICE OF PROTEST FILE AVAILABILITY (SEP 1996)	51

L.18  952.233-5 AGENCY PROTEST REVIEW (SEP 1996)	51

L.19  52.236-27 I SITE VISIT (CONSTRUCTION) (FEB 1995)--ALTERNATE I (FEB 1995)	51

L.20  LL.0000-0005 MAILED OR HANDCARRIED BID/PROPOSAL INSTRUCTIONS (WAPA 5/97)	51

L.21  LL.0000-0006 BID CONTENTS (WAPA 1/2001)	52

SECTION M - EVALUATION FACTORS FOR AWARD	59

M.1  LM.0000-0001 ADDITIONAL EVALUATION FACTORS (WAPA 11/95)	59

M.2  LM.0000-0002 AWARD ON AN ALL OR NONE BASIS (WAPA 11/95)	59

M.3  LM.0000-0014 UNBALANCED BIDS (WAPA 11/99)	59

C.1  LC.0000-0002  DESCRIPTION / SPECIFICATIONS (WAPA 5/97)

All supplies, services, or construction activities provided for under this contract shall be in accordance with the specifications and drawings contained in Volume 2 and Volume 3.

E.1  LE.0000-0001  INSPECTION (WAPA 11/95)

Inspection and acceptance of the materials or services furnished hereunder shall be made by the Construction Manager as specified in Block 26 of Standard Form 1442, unless otherwise specified by the Contracting Officer.  (Reference Section I, FAR clause 52.246-12, "Inspection of Construction").

F.1  52.211-10  COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK (APR 1984)

The Contractor shall be required to (a) commence work under this contract within twenty (20) calendar days after the date the Contractor receives the notice to proceed, (b) prosecute the work diligently, and (c) complete the entire work ready for use not later than May 1,2003 after notice to proceed. The time stated for completion shall include final cleanup of the premises.

(End of clause)

F.2  52.211-12  LIQUIDATED DAMAGES--CONSTRUCTION (SEPT 2000)

(a) If the Contractor fails to complete the work within the time specified in the contract, the Contractor shall pay liquidated damages to the Government in the amount of $1,767.32 for each calendar day of delay until the work is completed or accepted.

(b) If the Government terminates the Contractor's right to proceed, liquidated damages will continue to accrue until the work is completed. These liquidated damages are in addition to excess costs of repurchase under the Termination clause.

(End of clause)

G.1  LG.0000-0003  BILLING INSTRUCTIONS (WAPA 12/97)

The Contractor shall submit the original and three copies of invoices or vouchers in accordance with the Payments provisions of this contract to Construction Manager as specified in Block 26 of Standard Form 1442 or Block 23 of Standard Form 33, Solicitation, Offer, and Award.

G.2  LG.0000-0005  DEFECTIVE AND/OR IMPROPER INVOICES (WAPA 7/2000)

The contractor shall list the Name, Title, Phone Number, Company Name, Address, and FAX number/E-mail address (if available) of the Company Official to be notified when the Government receives a defective or improper invoice.

Name: _______________________________________________

Title: ______________________________________________

Phone Number: _______________________________________

Company Name: _______________________________________

Address: ____________________________________________

City, State, Zip: ___________________________________

FAX Number (if available):___________________________

E-Mail Address (if available): ______________________

G.3  LG.0000-0007  ADMINISTRATIVE TIME (WAPA 11/95)

The contractor will be authorized a period of 60 calendar days beyond the established contract completion date as administrative time for the execution, completion and submission of final drawings, as-builts, operation and maintenance manuals, and any other data required by the contract.  This period is strictly for administrative time and is not to be construed as an extension of the actual performance period of the contract.  Liquidated damages are not applicable to this period.

G.4  LG.0000-0009  APPOINTMENT OF ADMINISTRATIVE CONTRACTING OFFICER (WAPA 1/96)

The following duties have been assigned to Roger Moody who has been appointed Administrative Contracting Officer (ACO).  The ACO shall prepare proper file documentation related to any contract modifications and may issue memorandums for record (MFR) of all meetings, trips, and telephone conversations.  Each MFR, other similar records, and all correspondence relating to the contract shall be furnished to the Contracting Officer  (CO) and all other interested parties having a need to know.  The utmost care must be given to restrictions regarding proprietary data, as well as classified and business-sensitive information.   The ACO's duties are as follows:

(a) Execute contract modifications in the following situations:

(1) No-cost time extension (less than 30 calendar days).

(2) Variations in quantity change (if aggregate is less than $50,000).

(3) Changes to specifications (if aggregate is less than $50,000 and changes are within the scope of the contract).

(b) Ensure proper file documentation for each modification issued and ensure such documentation is forwarded to the CO.

(c) Ensure accurate and timely Procurement and Assistance Data System input.

(d) Forward all drawings and specification documentation to the contractor.  The ACO is NOT authorized to make any agreements or commitments with the contractor which modify the price, terms and conditions, or the scope of the contract unless contained herein.

G.5  LG.0000-0010  APPOINTMENT OF CONTRACTING OFFICER'S REPRESENTATIVE (COR) AND ALTERNATE COR (WAPA 1/96)

The following duties have been assigned to Gary Bates who is appointed COR, and to David Radosevich who is appointed Alternate COR.  The COR and Alternate COR shall prepare memorandums for record (MFR) of all meetings, trips, and telephone conversations relating to this contract.   Each MFR, other similar records, and all correspondence relating to the contract shall cite the contract number.  The COR and Alternate COR duties are as follows:

(a) Monitor technical compliance.  Ensure that the contractor complies with all technical requirements of the work as defined in the scope of work and specifications including the submission of reports, data, documentation, etc.  In this connection:

(1) Inform the CO, in writing, of any performance failure by the contractor.

(2) Inform the CO if it is evident the contract will not be completed according to schedule.

(3) Ensure that the Government meets its contract obligations to the contractor.  This includes, but is not limited to, Government- furnished equipment and services called for in the contract, and timely Government comment on or approval of contract deliverables as may be required by the contract.

(4) Inform the CO, in writing, of any needed changes in the narrative scope of work as contained in the contract, either those initiated by the COR, the Alternate COR, or the contractor.  Proposed revisions to the scope of work which result in monetary changes to the contract must be accompanied by a procurement request.  Contract changes which do not involve funds may be requested by memorandum to the CO.

(5) Issue technical directions.

(b) Monitor administrative tasks and fund expenditures.  (If support service contract).

(1) Notify the CO and the appropriate budget personnel immediately of any indication that the cost to the Government for completing performance under the contract will exceed the amount stated in the contract, or of any indication that costs are being incurred which are not appropriately chargeable to the contract.

(2) Review and concur on payment vouchers regarding the percent of technical completion for items or services accepted under the contract (in accordance with contract provisions or local procedures, as appropriate).

(3) Review and concur with the final payment voucher; i.e., the items or services accepted under the contract in accordance with contract provisions or local procedures, as appropriate.

(4) Notify the CO immediately of the contractor's failure (1) to provide or deliver any required supplies, equipment, or services (including submission of plans or drawings) or (2) to make progress on construction contracts consistent with agreed upon progress schedules.

(5) Review contractor requests for training and travel and approve or disapprove, as appropriate.  Monitor travel and training expenses submitted by the contractor.

(c) Monitor property management (If Applicable).

(1) As requested by the CO, review and comment on the contractor's request for Government-furnished facilities, supplies, materials, and equipment and forward the request to the CO for disposition.

(2) As requested by the CO, review and comment on the contractor's request for consent to purchase of supplies, materials, and equipment and forward the request to the CO for disposition.

(d) Resolve technical differences. Assist the contractor in interpreting technical requirements of the contract's scope of work.  All technical questions arising out of the contract which cannot be resolved without increasing costs, alterations or changes to the contract scope, or the incurrence of unresolvable differences should be reported in writing to the CO.  The report should contain the facts and recommendations.

(e) Assist in the closeout of the contract.  Upon completion of the work, forward to the CO a written statement attesting to the contractor's completion of technical performance under the contract, delivery and acceptance of all goods and services for which inspection and acceptance are herein delegated, and a statement as to the contractor's performance of the contract.

(f) In the performance of their duties, the COR and the Alternate COR are NOT authorized to:

(1) Negotiate terms or make any agreements or commitments with the contractor which modify the contract provisions or the scope of work.

(2) Direct, redirect, or assign work outside the scope of work or take any action which would constitute a change as defined in the "changes" clause.

(3) Cause an increase or decrease in the total contract price, estimated cost, the fixed fee (if any), or the time required for contract performance.

(4) Interfere with the contractor's right to perform under the terms and conditions of the contract.

(g) The authority and responsibilities as a COR or an Alternate COR are individually delegated and may not be redelegated.  If the COR or Alternate COR are absent or otherwise not available and technical direction is required to be issued to the contractor, the only other person who is authorized to issue such direction is the CO.  No person other than the CO is authorized to sign a technical direction letter "for" the COR, nor can anyone acting in the official duty position assume COR authority.

H.1  LH.0000-0001  AVAILABILITY OF FUNDS (WAPA 11/95)

Funds in the amount of $800,000.00 are presently available for performance under this contract.  No legal liability on the part of the Government for any payment may arise for performance under this contract over $800,000.00 until funds are made available to the Contracting Officer for performance and until the Contractor receives notice of availablility, to be confirmed in writing by the Contracting Officer. The balance of funding is anticipated in Fiscal Year 2003.

H.2  LH.0000-0012  CONTRACT PRICES - BIDDING SCHEDULES (WAPA 11/95)

Payment for the various items listed in Section B shall constitute full compensation for furnishing all: plant, labor, equipment, appliances and materials; and for performing all operations required to complete the work in conformity with the drawings and specifications (including installation and erection of the total system), necessary engineering services and all drawings, data and/or reports.  All costs for work not specifically mentioned in Section B shall be included in the contract prices for the listed CLIN's.

H.3  LH.0000-0015  DEPARTMENT OF LABOR WAGE DETERMINATION(S) (WAPA 5/97)

The Contractor shall comply with the requirements of the U. S. Department of Labor Wage Determination Number AZ020002 dated 05/10/02 and AZ020014 dated 05/10/02.  A copy of this Wage Determination is attached to this document in Attachment C.

H.4  LH.0000-0020  LIMITATION OF GOVERNMENT’S OBLIGATION (WAPA 12/99)

Funds for this contract will be made available as provided in this clause and according to the schedule set forth in paragraph g below and the "Availability of Funds" clause.

(a)  Under the contract to be entered into under this solicitation, the liability of the Government and/or all the financial participants on this project is contingent on the necessary funding being made available from all financial participant(s) and/or appropriations being made therefore by the Congress and an appropriate reservation of funds thereunder. Further, the Contractor hereby releases the financial participant(s) and/or the Government from any and all liability due to the failure of the financial participant(s) and/or Congress to appropriate and/or provide sufficient funds, or for delays in payments due to lack of funds, including any adjustments under the "Changes" and/or "Termination for the Government's Convenience" provisions of FAR 52.249-1   or an  adjustment under any other provision of the contract.  The Contractor also releases the Government and financial participant from any and all liability for damage for breach of contract as a result of the failure of the financial participant to provide appropriate sufficient funds.

(b) It is anticipated that funds will be allotted to this contract and obligated by contract modification in accordance with the "Availability of Funds" clause.

(c)  The Contractor is hereby advised that any schedule of operations which contemplates a different rate of funding is the Contractor's own responsibility.  It is expressly understood that the Government does not represent that any or all of the funds covering this contract will be made available by the financial participant.

(d)  If the rate of progress of the work is such that the Contracting Officer finds that the balance of funds obligated is less than the estimated amount required to meet all payments due and to become due, the Government may provide additional funds for payments under this contract if there are funds available for such purposes.  The Contractor will be notified of such additional funds by modification to the contract.

(e)  Should it become apparent to the Contractor that existing funds will be exhausted within the next 30 days, the Contractor shall at that time give written notice thereof to the Contracting Officer. If additional funds can be made available, the Government may allot such funds to this contract.  It is expressly understood, however, that the Government has no obligation to provide funds exceeding those obligated by modification to the contract. The Contractor is also cautioned that the prosecution of the work at a rate that will exhaust the available funds before the next scheduled allotment, will be at its own risk. If additional funds cannot be made available, the Contracting Officer will give written notice thereof to the Contractor.

(f)  Should the financial participant in this project fail to provide the expected additional funds, the contract, at the written request of the Contractor, may be terminated by the Contracting Officer and considered to be completed without prejudice to the contractor or liability to the Government. Such termination will be considered to be a termination for convenience of the Government and will be processed under the terms of FAR 52.249-1 of the contract.

(g)  Remaining funding for the project shall be provided based on the following estimated increments:

Increment      Days After Date          Incremental Amount

Number        of Contract Award         of Total Contract Amount

Award                                        $800,000.00

1                 100                        $ BALANCE

H.5  LH.0000-0026  PROTECTION OF REAL ESTATE CROSSED BY RIGHT-OF-WAY (WAPA 11/95)

(a) General.  The Contractor shall limit the movement of his crews and equipment to the right-of-way, including access routes.  The Contractor shall further limit movement on the right-of-way so as to minimize damage to grazing land, crops, orchards, or property and shall avoid marring the lands.  The Contractor shall be responsible for all damages off the right-of-way and shall settle all such damage claims directly with the property owner.  Pursuant to the clause entitled "Permits and Responsibilities," the Contractor shall be responsible for all damages that are a result of his fault or negligence.  (b) Restoration of Land to Original Conditions. When weather and ground conditions permit, the Contractor shall obliterate all Contractor caused deep ruts that are hazardous to farming operations and to movement of equipment. Such ruts shall be leveled, filled, and graded or otherwise eliminated in an approved manner.  Ruts, scars, and compacted soils in hay meadows, alfalfa fields, pastures, and cultivated productive lands shall have the soil loosened and leveled by scarifying, harrowing, disking, or other approved methods.  (c) Hillside Erosion Prevention.  Water turnoff bars or small terraces shall be constructed across all right-of-way trails on hillsides to prevent water erosion and to facilitate natural revegetation on the trails.  (d) Irrigation Ditches, Drainage Ditches, Terraces, and Title  Drains. The Contractors shall take measures, especially during the irrigation season, to ensure that his operations do not affect the operation of irrigation and drainage ditches, terraces, and title drains, and to ensure that any other irrigation features are protected and maintained so that they will operate as required during the irrigation season.  (e) Resolution of Damage Claims.  The Contractor shall promptly notify the property owners of any damage which is his responsibility.  The

Contractor, within 60 days after his knowledge of or notice from a landowner of damages off the right-of-way caused by his operations under this contract, shall notify the Contracting Officer's Representative in writing as to his disposition of each such claim or his assumption of responsibility for damage.  In order to adequately protect the Government against claims, demands, or liabilities arising out of the Contractor's construction operations under this contract, the Contracting Officer may withhold such sums as he deems appropriate from progress payments due the Contractor until the matter is settled. The Contracting Officer may also withhold final payment, or any part thereof, until the Contractor presents satisfactory evidence that all claims which are the responsibility of the contractor have been settled.

H.6  LH.0000-0028  SAFETY AND HEALTH (WAPA 11/95)

All delivery, unloading, and/or assembly operations shall comply with OSHA 1926, Safety and Health Regulations for Construction.  Hard hats shall be worn on all Western construction sites and storage areas. A copy of the crane annual inspection record shall be furnished to Western's Onsite Representative for each crane used.  A certificate of weight for each item shall be furnished to Western's Onsite Representative prior to unloading.  The Western representative designated to receive the equipment has the authority to stop all work, or portions of the work, for noncompliance with the above safety and health requirements.

H.7  LH.0000-0031  SUBCONTRACTING PLAN (WAPA 11/95)

The subcontracting plan negotiated in accordance with the clause entitled "Small Business Subcontracting Plan" will be incorporated into the award by a unilateral modification.

H.8  LH.0000-0034  MOBILIZATION AND PREPARATORY WORK (WAPA 11/99)

(a) General.  This item for payment for mobilization and preparatory work is intended to compensate the Contractor for operations including, but not limited to, those necessary for the movement of personnel, equipment, supplies, and incidentals to the project site; for the establishment of offices, buildings, plants and other facilities at the project site; for payment of premiums for bonds and insurance for the project; for any necessary costs of acquisition of equipment, including purchase and mobilization expense; and for any other work and operations which must be performed, or costs that must be incurred incident to the initiation of meaningful work at the site and for which payment is not otherwise provided for under the contract.

(b) Facilities and equipment covered by  mobilization work:  all facilities, plant, and equipment which are established at or brought to the worksite shall be deemed to be subject to the provisions of this paragraph unless the Contracting Officer specifically provides otherwise in writing for a particular item or items.  The Contractor shall be solely responsible for the adequacy, efficiency, use, protection, maintenance, repair, and preservation of all facilities, plant, and equipment.  The facilities, plant, and equipment covered by this paragraph shall not be dismantled or removed from the worksite prior to completion of the work under the contract without the written permission of the Contracting Officer.

(c) Termination for default.  All facilities, plant, and equipment on the worksite shall also be subject to Western's right to take possession of and utilize the same for the purposes of completion of the work as provided by the contract clause entitled "Default," should the Contractor's right to proceed be terminated thereunder.  In addition, any encumbrance, lien, or other security interest on any such facilities, plant, or

equipment shall be subordinated to Western's rights under the contract clause entitled "Default," to utilize all facilities, plant, and equipment to complete the work under the contract, and the Contractor agrees to provide evidence of this that is acceptable to the Contracting Officer.

(d) Payment.  Payment for mobilization and preparatory work will be made at the lump sum price specified in Section B of the contract.  Progress payments for mobilization and preparatory work will be made as follows:

(1) When 5 percent of the total amount of the original contract is earned from other schedule items, 50 percent of the amount agreed upon for mobilization and preparatory work will be paid.

(2) When 10 percent of the total amount of the original contract is earned from other schedule items, the balance of the amount agreed upon for mobilization and preparatory work will be paid.  Progress payments for mobilization and preparatory work shall be subject to retainage as provided by the contract clause entitled FAR 52.232-5 "Payments Under Fixed-Price Construction Contracts."  In addition, the item for mobilization and preparatory work will not be considered to be a separate division of the work, completion of which would permit the payment of the complete item price without retention.

H.9  LH.0000-0041  MATERIAL SAFETY DATA SHEETS (WAPA 11/95)

The contractor shall provide Material Safety Data Sheets (MSDS) for each paint, oil, epoxy, insulating medium, curing compound, herbicide, or other hazardous materials.  When shipping the above hazardous materials, the contractor shall properly label each package with the following information:

(a) Common name which matches the name on the MSDS, which should be supplied with the material.

(b) Complete identification of any hazardous chemicals.

(c) Appropriate hazardous warnings.

(d) Name and address of the chemical manufacturer, importer, or other responsible party.

H.10  LH.0000-0046  REQUIRED INSURANCE - ALTERNATE I, POLLUTION LIABILITY (WAPA 1/96)

(a) The Contractor shall procure and maintain during the entire period of his performance under this contract the following minimum insurance:

(1) Workman's compensation. In accordance with the laws of the state of performance, including Occupational Disease Coverage and Employees Liability Coverage.

(2) Comprehensive General and Automobile Liability Insurance (including contractual) for the following minimum limits:

(i) GENERAL LIABILITY

(A) Bodily Injury $500,000 per occurrence.

(B) Property Damage $500,000 each accident $1,000,000 in the aggregate.

(ii) AUTOMOBILE INSURANCE

(A) Bodily Injury $200,000 per person $500,000 per occurence.

(B) Property Damage $50,000 per occurrence.  Unless otherwise approved, the policies shall have appropriate language waiving all subrogation rights against the Government.  (b) The Contractor shall procure and maintain Pollution Liability Insurance for accidental discharge of toxic and/or hazardous material. Such insurance shall have limits of not less than one million dollars ($1,000,000) per occurrence.  This paragraph is applicable to the prime contractor and any subcontractor dealing with hazardous or toxic waste, and only during the period that hazardous/toxic waste is being handled or disposed of.  (c) Prior to the commencement of work hereunder, the Contractor shall furnish to the Contracting Officer a certificate or written statement of the above-required insurance.  The policies evidencing required insurance shall contain an endorsement to the effect that cancellation or any material change in the policies adversely affecting the interests of the Government in such insurance shall not be effective for such period as may be prescribed by the laws of the State in which this contract is to be performed and in no event less than thirty (30) days after written notice thereof to the Contracting Officer.  (d) The contractor agrees to insert the substance of this clause, including this paragraph (d), in the subcontracts hereunder.

H.11  LH.0000-0047  INDEMNITY (WAPA 5/96)

The contractor shall hold harmless and indemnify the United States and its officers, representatives, and employees, from all claims, losses, damages, actions, causes of action, expenses, and/or liability resulting from, brought for, or on account of, any loss, personal injury, death, or property damage, including but not limited to incidents related to the transportation, removal, disposal, and/or accidental discharge of toxic and/or hazardous waste or material, received or sustained by any person or persons, including but not limited to the contractor, the United States, or third parties, and any of their employees, agents, officers, or representatives, in any manner caused by, growing out of, resulting from, incident to, or connected with, the performance of this contract, regardless of whether such claims, loss, damage, actions, causes of action, expense, and/or liability may be attributable, in whole or in part, to the fault, failure, or negligence of the United States, the contractor, third parties, or any of their employees, agents, officers, or representatives.

H.12  LH.0000-0048  LIMITATION OF COST - PRICE ADJUSTMENTS (WAPA 4/96)

When contract price adjustments are allowed for performance wholly or substantially by subcontractors or suppliers, the Government will reimburse the prime contractor for actual associated indirect costs and profit up to a maximum adjustment of 10% of the total adjustment allowed for the subcontractor or supplier.  Where more than one tier of subcontractors or suppliers are involved in contract performance, the total allowance for the prime contractor's indirect cost and profit shall not exceed 10% of the total adjustment allowed for all subcontractors or suppliers who wholly or substantially perform the work.

H.13  LH.0000-0049  BREAKDOWN OF CONTRACT PRICES (WAPA 12/97)

In addition to the requirements of the contract clause entitled

"Payments under Fixed Price Construction Contracts," the contractor shall submit a detailed breakdown of the total contract price within 30 calendar days after the date of the notice to proceed.  The price breakdown shall be submitted in triplicate to the Contracting Officer's Representative (COR) designated in G.5 of this contract.  The breakdown of contract costs shall be arranged by bid item with a further, more detailed division into the various kinds of work which make up the bid item.  Contract costs shall be furnished for each bid item detailing the various kinds of work covered in the technical paragraphs of the  specifications.  The cost breakdown shall show the quantities of each type  of work, the unit prices for materials, labor, and equipment, as well as  the total price.  The contractor shall obtain cost information from his subcontractor(s) as required, to provide the Government with a complete breakdown of the actual bid price.

H.14  LH.0000-0050  BACKCHARGES TO CONTRACTOR (WAPA 4/96)

Where this contract provides for charges to the contractor for costs incurred by the Government for services, materials, or use of equipment, such charges will include the costs of labor and materials, a reasonable allowance for use of plant and equipment, and other expenditures which can be directly assigned to the services or materials furnished, plus an additional 20% of these total direct costs for Government overhead (indirect costs).  In the event this contract is terminated for default under FAR clause 52.249-10 "Default (Fixed-Price Construction)" (APR 1984) of this contract, the increased costs the Government is entitled to recover shall include those costs which are necessary for, and directly assignable to, completing the remaining work subsequent to the termination that would not have been required had the termination been unnecessary.  In addition, the Government shall be entitled to an additional 20% of the total direct completion costs for administrative overhead.

H.15  LH.0000-0051  RIGHT TO USE AND OPERATE UNSATISFACTORY MATERIAL AND EQUIPMENT (WAPA 5/96)

After installation of the equipment being purchased under this contract, if the operating parameters, materials, or equipment furnished by the contractor fail to comply with the specifications contained in this contract, the Government shall have the right to use the materials and/or operate the equipment until the defects, errors, or omissions can be corrected without interfering with Government operations.

H.16  LH.0000-0053  CHANGE ORDER ACCOUNTING (WAPA 12/97)

The contractor shall maintain separate change order accounting records whenever the estimated cost of a change, or series of related changes, exceeds $50,000.00    The contractor shall maintain separate accounts for  each contract change/modification using appropriate accounting procedures,  for all segregable incurred costs of work allocable to each change. The contractor shall maintain these accounts until the Government and the contractor agree to an equitable adjustment for the changes ordered by the Contracting Officer, or until the matter is conclusively disposed of in accordance with the Disputes clause.

H.17  LH.0000-0067  STANDARD SPECIFICATIONS AND DRAWINGS (WAPA 1/2001)

The Standard Specifications and Drawings contain all of the conceivable requirements governing standard items of construction for the Western Area Power Administration (Western).  The Project Specifications and Drawings are requirements for this specific contract and amend the Standard Specifications and Drawings by adding to them, or modifying them.  Any inconsistency in this solicitation or contract shall be resolved by giving precedence in the following order:  1) The Bidding Schedule (excluding the specifications); 2) Representations and other instructions; 3) Contract clauses; 4) Other documents, exhibits, and attachments; 5) The Project Specifications; 6) The Project Drawings; 7) The Standard Specifications; and 8) The Standard Drawings.  The Contractor shall use the latest edition of Western's Standard Specifications and Drawings available at the time the solicitation was issued.  A copy of Western's Standard Specifications and Drawings may be obtained from: Western Area Power Administration, ATTN: A7900, P.O. Box 281213, Lakewood, CO 80228-8213.

H.18  LH.0000-0078  LOBBYING RESTRICTION (ENERGY AND WATER DEVELOPMENT APPROPRIATIONS ACT, 2002 (WAPA, 1/2002)

The contractor agrees that none of the funds obligated on this award shall be expended, directly or indirectly, to influence Congressional action on any legislation or appropriation matters pending before Congress, other than to communicate to Members of Congress as described in 18 U.S.C. 1913. This restriction is in addition to those prescribed elsewhere in statute and regulation.

(End of Clause)

H.19  LH.0000-0079  NOTICE REGARDING THE PURCHASE OF AMERICAN-MADE EQUIPMENT AND PRODUCTS --SENSE OF CONGRESS (WAPA, 1/2001)

It is the sense of the Congress that, to the greatest extent practicable, all equipment and products purchased with funds made available under this award should be American-made.

(End of Notice)

I.1  52.252-2  CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  Also, the full text of a clause may be accessed electronically at this/these address(es): http://www.wapa.gov   http://www.arnet.gov

(End of clause)

I.2  52.203-3  GRATUITIES (APR 1984)

(Reference 3.202)

I.3  52.203-5  COVENANT AGAINST CONTINGENT FEES (APR 1984)

(Reference 3.404)

I.4  52.203-7  ANTI-KICKBACK PROCEDURES (JUL 1995)

(Reference 3.502-3)

I.5  52.203-8  CANCELLATION, RESCISSION, AND RECOVERY OF FUNDS FOR ILLEGAL OR IMPROPER ACTIVITY (JAN 1997)

(Reference)

I.6  52.203-10  PRICE OR FEE ADJUSTMENT FOR ILLEGAL OR IMPROPER ACTIVITY (JAN 1997)

(Reference 3.104-9)

I.7  52.203-12  LIMITATION ON PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS (JUN 1997)

(Reference 3.808)

I.8  52.204-4  PRINTED OR COPIED DOUBLE-SIDED ON RECYCLED PAPER (AUG 2000)

(Reference 4.303)

I.9  52.209-6  PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR DEBARMENT (JUL 1995)

(Reference 9.409)

I.10  52.214-26  AUDIT AND RECORDS--SEALED BIDDING (OCT 1997)

(Reference 14.201-7)

I.11  52.214-27  PRICE REDUCTION FOR DEFECTIVE COST OR PRICING DATA--MODIFICATIONS-- SEALED BIDDING (OCT 1997)

(Reference 14.201-7)

I.12  52.214-28  SUBCONTRACTOR COST OR PRICING DATA--MODIFICATIONS--SEALED BIDDING (OCT 1997)

(Reference 14.201-7)

I.13  52.214-29  ORDER OF PRECEDENCE--SEALED BIDDING (JAN 1986)

(Reference 14.201-7)

I.14  52.219-4  NOTICE OF PRICE EVALUATION PREFERENCE FOR HUBZONE SMALL BUSINESS CONCERNS (JAN 1999)

(Reference 19.1308)

I.15  52.219-8  UTILIZATION OF SMALL BUSINESS CONCERNS (OCT 2000)

(Reference 19.708)

I.16  52.219-9 I  SMALL BUSINESS SUBCONTRACTING PLAN (OCT 2001)--ALTERNATE I (OCT 2001)

(Reference 19.708)

I.17  52.219-16  LIQUIDATED DAMAGES--SUBCONTRACTING PLAN (JAN 1999)

(Reference 19.708)

I.18  52.219-23  NOTICE OF PRICE EVALUATION ADJUSTMENT FOR SMALL DISADVANTAGED BUSINESS CONCERNS (May 2001)

(Reference)

I.19  52.222-3  CONVICT LABOR (AUG 1996)

(Reference 22.202)

I.20  52.222-4  CONTRACT WORK HOURS AND SAFETY STANDARDS ACT--OVERTIME COMPENSATION (SEPT 2000)

(Reference 22.305)

I.21  52.222-6  DAVIS-BACON ACT (FEB 1995)

(Reference 22.407)

I.22  52.222-7  WITHHOLDING OF FUNDS (FEB 1988)

(Reference 22.407)

I.23  52.222-8  PAYROLLS AND BASIC RECORDS (FEB 1988)

(Reference 22.407)

I.24  52.222-9  APPRENTICES AND TRAINEES (FEB 1988)

(Reference 22.407)

I.25  52.222-10  COMPLIANCE WITH COPELAND ACT REQUIREMENTS (FEB 1988)

(Reference 22.407)

I.26  52.222-11  SUBCONTRACTS (LABOR STANDARDS) (FEB 1988)

(Reference 22.407)

I.27  52.222-12  CONTRACT TERMINATION--DEBARMENT (FEB 1988)

(Reference 22.407)

I.28  52.222-13  COMPLIANCE WITH DAVIS-BACON AND RELATED ACT REGULATIONS (FEB 1988)

(Reference 22.407)

I.29  52.222-14  DISPUTES CONCERNING LABOR STANDARDS (FEB 1988)

(Reference 22.407)

I.30  52.222-15  CERTIFICATION OF ELIGIBILITY (FEB 1988)

(Reference 22.407)

I.31  52.222-21  PROHIBITION OF SEGREGATED FACILITIES (FEB 1999)

(Reference 22.810)

I.32  52.222-26  Equal Opportunity. [Apr 2002)

(Reference)

I.33  52.222-27  AFFIRMATIVE ACTION COMPLIANCE REQUIREMENTS FOR CONSTRUCTION (FEB 1999)

(Reference 22.810)

I.34  52.222-35  52.222-35 Equal Opportunity for Special Disabled Veterans, Veterans of the Vietnam Era, and Other Eligible Veterans. [Dec 2001]

(Reference)

I.35  52.222-36  AFFIRMATIVE ACTION FOR WORKERS WITH DISABILITIES (JUN 1998)

(Reference 22.1408)

I.36  52.222-37  Employment Reports on Special Disabled Veterans,    Veterans of the Vietnam Era, and Other Eligible Veterans. [Dec 2001]

(Reference)

I.37  52.223-5  POLLUTION PREVENTION AND RIGHT-TO-KNOW INFORMATION (APR 1998)

(Reference 23.1005)

I.38  52.223-6  DRUG-FREE WORKPLACE (May 2001)

(Reference)

I.39  52.223-14  TOXIC CHEMICAL RELEASE REPORTING (OCT 2000)

(Reference 23.907)

I.40  52.225-13  RESTRICTIONS ON CERTAIN FOREIGN PURCHASES (JULY 2000)

(Reference 25.1103)

I.41  52.227-4  PATENT INDEMNITY--CONSTRUCTION CONTRACTS (APR 1984)

(Reference 27.203-5)

I.42  52.228-2  ADDITIONAL BOND SECURITY (OCT 1997)

(Reference 28.106-4)

I.43  52.228-5  INSURANCE--WORK ON A GOVERNMENT INSTALLATION (JAN 1997)

(Reference 28.310)

I.44  52.228-11  PLEDGES OF ASSETS (FEB 1992)

(Reference 28.203-6)

I.45  52.228-12  PROSPECTIVE SUBCONTRACTOR REQUESTS FOR BONDS (OCT 1995)

(Reference 28.106-4)

I.46  52.228-14  IRREVOCABLE LETTER OF CREDIT (DEC 1999)

(Reference 28.204-4)

I.47  52.228-15  PERFORMANCE AND PAYMENT BONDS--CONSTRUCTION (JULY 2000)

(Reference 28.102-3)

I.48  52.229-3  FEDERAL, STATE, AND LOCAL TAXES (JAN 1991)

(Reference 29.401-3)

I.49  52.229-5  TAXES--CONTRACTS PERFORMED IN U.S. POSSESSIONS OR PUERTO RICO (APR 1984)

(Reference 29.401-5)

I.50  52.232-5  PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (MAY 1997)

(Reference 32.111)

I.51  52.232-17  INTEREST (JUNE 1996)

(Reference 32.617)

I.52  52.232-23  ASSIGNMENT OF CLAIMS (JAN 1986)

(Reference 32.806)

I.53  52.233-1 I  DISPUTES (DEC 1998)--ALTERNATE I (DEC 1991)

(Reference 33.215)

I.54  52.233-3  PROTEST AFTER AWARD (AUG 1996)

(Reference 33.106)

I.55  52.236-2  DIFFERING SITE CONDITIONS (APR 1984)

(Reference 36.502)

I.56  52.236-3  SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK (APR 1984)

(Reference 36.503)

I.57  52.236-5  MATERIAL AND WORKMANSHIP (APR 1984)

(Reference 36.505)

I.58  52.236-6  SUPERINTENDENCE BY THE CONTRACTOR (APR 1984)

(Reference 36.506)

I.59  52.236-7  PERMITS AND RESPONSIBILITIES (NOV 1991)

(Reference 36.507)

I.60  52.236-8  OTHER CONTRACTS (APR 1984)

(Reference 36.508)

I.61  52.236-9  PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS (APR 1984)

(Reference 36.509)

I.62  52.236-10  OPERATIONS AND STORAGE AREAS (APR 1984)

(Reference 36.510)

I.63  52.236-11  USE AND POSSESSION PRIOR TO COMPLETION (APR 1984)

(Reference 36.511)

I.64  52.236-12  CLEANING UP (APR 1984)

(Reference 36.512)

I.65  52.236-13  ACCIDENT PREVENTION (NOV 1991)

(Reference 36.513)

I.66  52.236-14  AVAILABILITY AND USE OF UTILITY SERVICES (APR 1984)

(Reference 36.514)

I.67  52.236-15  SCHEDULES FOR CONSTRUCTION CONTRACTS (APR 1984)

(Reference 36.515)

I.68  52.236-17  LAYOUT OF WORK (APR 1984)

(Reference 36.517)

I.69  52.236-21  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (FEB 1997)

(Reference 36.521)

I.70  52.236-26  PRECONSTRUCTION CONFERENCE (FEB 1995)

(Reference 36.522)

I.71  52.242-13  BANKRUPTCY (JUL 1995)

(Reference 42.903)

I.72  52.242-14  SUSPENSION OF WORK (APR 1984)

(Reference 42.1305)

I.73  52.243-4  CHANGES (AUG 1987)

(Reference 43.205)

I.74  52.246-12  INSPECTION OF CONSTRUCTION (AUG 1996)

(Reference 46.312)

I.75  52.246-21  WARRANTY OF CONSTRUCTION (MAR 1994)

(Reference 46.710)

I.76  52.248-3  VALUE ENGINEERING--CONSTRUCTION (FEB 2000)

(Reference 48.202)

I.77  52.249-2 I  TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED-PRICE) (SEP 1996)-- ALTERNATE I (SEP 1996)

(Reference 49.502)

I.78  52.249-10  DEFAULT (FIXED-PRICE CONSTRUCTION) (APR 1984)

(Reference 49.504)

I.79  952.202-1 I  DEFINITIONS (MAR 2001)--ALTERNATE I (MAR 2001)

(a) "Head of Agency" means the Secretary, Deputy Secretary or Under Secretary of the Department of Energy and the Chairman, Federal Energy Regulatory Commission.

(b) Commercial component means any component that is a commercial item.

(c) "Commercial item" means--

(1) Any item, other than real property, that is of a type customarily used for nongovernmental purposes and that--

(i) Has been sold, leased, or licensed to the general public; or

(ii) Has been offered for sale, lease, or license to the general public;

(2) Any item that evolved from an item described in paragraph (c)(1) this clause through advances in technology or performance and that is not yet available in the commercial marketplace, but will be available in the commercial marketplace in time to satisfy the delivery requirements under Government solicitation;

(3) Any item that would satisfy a criterion expressed in paragraphs (c)(1) or (c)(2) of this clause, but for--

(i) Modifications of a type customarily available in the commercial marketplace; or

(ii) Minor modifications of a type not customarily available in the commercial marketplace made to meet Federal Government requirements. "Minor" modifications means modifications that do not significantly alter the nongovernmental function or essential physical characteristics of an item or component, or change the purpose of a process.  Factors to be considered in determining whether a modification is minor include the value and size of the modification and the comparative value and size of the final product.  Dollar values and percentages may be used as guideposts, but are not conclusive evidence that a modification is minor;

(4) Any combination of items meeting the requirements of paragraphs (c)(1), (2), (3), or (5) of this clause that are of a type customarily combined and sold in combination to the general public;

(5) Installation services, maintenance services, repair services, training services, and other services if such services are procured for support of an item referred to in paragraphs (c)(1), (2), (3), or (4) of this clause, and if the source of such services--

(i) Offers such services to the general public and the Federal Government contemporaneously and under similar terms and conditions; and

(ii) Offers to use the same work force for providing the Federal Government with such services as the source uses for providing such services to the general public;

(6) Services of a type offered and sold competitively in substantial quantities in the commercial marketplace based on established catalog or market prices for specific tasks performed under standard commercial terms and conditions.  This does not include services that are sold based on hourly rates without an established catalog or market price for a specific service performed;

(7) Any item, combination of items, or service referred to in subparagraphs (c)(1) through (c)(6), notwithstanding the fact that the item, combination of items, or service is transferred between or among separate divisions, subsidiaries, or affiliates of a Contractor; or

(8) A nondevelopmental item, if the procuring agency determines the item was developed exclusively at private expense and sold in substantial quantities, on a competitive basis, to multiple State and local Governments.

(d) "Component" means any item supplied to the Government as part of an end item or of another component, except that for use in 52.225-9, and 52.225-11 see the definitions in 52.225-9(a) and 52.225-11(a).

(e) "Contracting Officer" means a person with the authority to enter into, administer, and/or terminate contracts and make related determinations and findings.  The term includes certain authorized representatives of the Contracting Officer acting within the limits of their authority as delegated by the Contracting Officer.

(f) "Nondevelopmental item" means--

(1) Any previously developed item of supply used exclusively for governmental purposes by a Federal agency, a State or local government, or a foreign government with which the United States has a mutual defense cooperation agreement;

(2) Any item described in paragraph (f)(1) of this definition that requires only minor modification or modifications of a type customarily available in the commercial marketplace in order to meet the requirements of the procuring department or agency; or

(3) Any item of supply being produced that does not meet the requirements of paragraph (f)(1) or (f)(2) solely because the item is not yet in use.

(g) The term "DOE" means the Department of Energy and "FERC" means the Federal Energy Regulatory Commission.

(End of clause)

I.80  52.223-9  ESTIMATE OF PERCENTAGE OF RECOVERED MATERIAL CONTENT FOR EPA-DESIGNATED PRODUCTS (AUG 2000)

(a) Definitions.  As used in this clause--

"Postconsumer material" means a material or finished product that has served its intended use and has been discarded for disposal or recovery, having completed its life as a consumer item.  Postconsumer material is a part of the broader category of "recovered material."

"Recovered material" means waste materials and by-products recovered or diverted from solid waste, but the term does not include those materials and by-products generated from, and commonly reused within, an original manufacturing process.

(b) The Contractor, on completion of this contract, shall--

(1) Estimate the percentage of the total recovered material used in

contract performance, including, if applicable, the percentage of

postconsumer material content; and

(2) Submit this estimate to Construction Manager.

(End of clause)

I.81  52.225-9  BUY AMERICAN ACT--CONSTRUCTION   MATERIALS (May 2002)

(a) Definitions.  As used in this clause--

"Component" means an article, material, or supply incorporated directly into construction material.

"Construction material" means an article, material, or suppliy brought to the construction site by the Contractor or a subcontractor for incorporation into the building or work.  The term also includes an item brought to the site preassembled from articles, materials, or supplies. However, emergency life safety systems, such as emergency lighting, fire alarm, and audio evacuation systems, that are discrete systems incorporated into a public building or work and that are produced as complete systems, are evaluated as a single and distinct construction material regardless of when or how the individual parts or components of those systems are delivered to the construction site.  materials purchased directly by the Government are supplies, not construction material.

"Cost of components" means--

(1) For components purchased by the Contractor, the acquisition cost,

including transportation costs to the place of incorporation into the construction material (whether or not such costs are paid to a domestic firm), and any

applicable duty (whether or not a duty-free entry certificate is issued);

or

(2) For components manufactured by the Contractor, all costs associated

with the manufacture of the component, including transportation costs as

described in paragraph (1) of this definition, plus allocable overhead

costs, but excluding profit.  Cost of components does not include any

costs associated with the manufacture of the end product.

"Domestic construction material" means--

(1) An unmanufactured construction material mined or produced in the

United States; or

(2) A construction material manufactured in the United States, if the

cost of its components mined, produced, or manufactured in the United

States exceeds 50 percent of the cost of all its components.  Components

of foreign origin of the same class or kind for which nonavailability

determinations have been made are treated as domestic.

"Foreign construction material" means a construction material other than a domestic construction material.

"United States" means the 50 States and the District of Columbia, U.S. territories and possessions, Puerto Rico, the Northern Mariana Islands, and any other place subject to U.S. jurisdiction, but does not include leased bases.

(b) Domestic preference.  (1) This clause implements the Buy American Act (41 U.S.C. 10a - 10d) by providing a preference for domestic construction material.  The Contractor shall use only domestic construction material in performing this contract, except as provided in paragraphs (b)(2) and (b)(3) of this clause.

(2) This requirement does not apply to the construction material or

components listed by the Government as follows:  None

(3) The Contracting Officer may add other foreign construction

material to the list in paragraph (b)(2) of this clause if the Government

determines that--

(i) The cost of domestic construction material would be

unreasonable.  The cost of a particular domestic construction material

subject to the requirements of the Buy American Act is unreasonable

when the cost of such material exceeds the cost of foreign material by

more than 6 percent.

(ii) The application of the restriction of the Buy American Act to a

particular construction material would be impracticable or inconsistent

with the public interst; or

(iii) The construction material is not mined, produced, or

manufactured in the United States in sufficient and reasonably

available commercial quantites of a satisfactory quality.

(c) Request for determination of inapplicability of the Buy American Act.  (1)(i) Any Contractor request to use foreign construction material in accordance with paragraph (b)(3) of this clause shall include adequate information for Government evaluation of the request, including--

(A) A description of the foreign and domestic construction

materials;

(B) Unit of measure;

(C) Quantity;

(D) Price;

(E) Time of delivery or availability;

(F) Location of the construction project;

(G) Name and address of the proposed supplier; and

(H) A detailed justification of the reason for use of foreign

construction materials cited in accordance with paragraph (b)(3) of

this clause.

(ii) A request based on unreasonable cost shall include a reasonable

survey of the market and a completed price comparison table in the

format in paragraph (d) of this clause.

(iii) The price of construction material shall include all delivery

costs to the construction site and any applicable duty (whether or not

a duty-free certificate may be issued).

(iv) Any Contractor request for a determination submitted after

contract award shall explain why the Contractor could not reasonably

foresee the need for such determination and could not have requested

the determination before contract award.  If the Contractor does not

submit a satisfactory explanation, the Contracting Officer need not

make a determination.

(2) If the Government determines after contract award that an exception

to the Buy American Act applies and the Contracting Officer and the

Contractor negotiate adequate consideration, the Contracting Officer will

modify the contract to allow use of the foreign construction material.

However, when the basis for the exception is the unreasonable price of a

domestic construction material, adequate consideration is not less than

the differential established in paragraph (b)(3)(i) of this clause.

(3) Unless the Government determines that an exception to the Buy

American Act applies, use of foreign construction material is

non-compliant with the Buy American Act.

(d) Data.  To permit evaluation of requests under paragraph (c) of this clause based on unreasonable cost, the Contractor shall include the following information and any applicable supporting the data based on the survey of suppliers:

FOREIGN AND DOMESTIC CONSTRUCTION MATERIALS PRICE COMPARISON

Construction Material         Unit of                         Price

Description              Measure          Quantity       (Dollars)*

Item 1:

Foreign construction material  ______         ________        ________

Domestic construciton material ______         ________        ________

Item 2:

Foreign construction material  ______         ________        ________

Domestic construction material ______         ________        ________ [List name, address, telephone number, and contact for suppliers surveyed. Attach one copy of response; if oral, attach summary.] [Include other applicable supporting information.] [* Include all delivery costs to the construction site and any applicable duty (whether or not a duty-free entry certificate is issued).]

(End of clause)

I.82  52.228-1  BID GUARANTEE (SEP 1996)

(a) Failure to furnish a bid guarantee in the proper form and amount, by the time set for opening of bids, may be cause for rejection of the bid.

(b) The bidder shall furnish a bid guarantee in the form of a firm commitment, e.g., bid bond supported by good and sufficient surety or sureties acceptable to the Government, postal money order, certified check, cashier's check, irrevocable letter of credit, or, under Treasury Department regulations, certain bonds or notes of the United States.  The Contracting Officer will return bid guarantees, other than bid bonds, (1) to unsuccessful bidders as soon as practicable after the opening of bids, and (2) to the successful bidder upon execution of contractual documents and bonds (including any necessary coinsurance or reinsurance agreements), as required by the bid as accepted.

(c) The amount of the bid guarantee shall be twenty (20)   percent of  the bid price or $ 3,000,000.00   whichever is less.

(d) If the successful bidder, upon acceptance of its bid by the Government within the period specified for acceptance, fails to execute all contractual documents or furnish executed bond(s) within 10 days after receipt of the forms by the bidder, the Contracting Officer may terminate the contract for default.

(e) In the event the contract is terminated for default, the bidder is liable for any cost of acquiring the work that exceeds the amount of its bid, and the bid guarantee is available to offset the difference.

(End of provision)

I.83  52.232-27  PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS (Feb 2002)

Notwithstanding any other payment terms in this contract, the Government will make invoice payments under the terms and conditions specified in this clause. The Government considers payment as being made on the day a check is dated or the date of an electronic funds transfer.Definitions of pertinent terms are set forth in sections 2.101, 32.001, and 32.902 of the Federal Acquisition Regulation. All days referred to in this clause are calendar days, unless otherwise specified. (However, see paragraph (a)(3) concerning payments due on Saturdays, Sundays, and legal holidays.)

(a) "Invoice payments"--(1) Types of invoice payments. For purposes of this clause, there are several types of invoice payments that may occur under this contract, as follows:

(i) Progress payments, if provided for elsewhere in this contract, based on Contracting Officer approval of the estimated amount and value of work or services performed, including payments for reaching milestones in any project.

(A) The due date for making such payments is 14 days after the designated billing office receives a proper payment request. If the designated billing office fails to annotate the payment request with the actual date of receipt at the time of receipt, the payment due date is the 14th day after the date of the Contractor's payment request, provided the designated billing office receives a proper payment request and there is no disagreement over quantity, quality, or Contractor compliance with contract requirements.

(B) The due date for payment of any amounts retained by the Contracting Officer in accordance with the clause at 52.232-5, Payments Under Fixed-Price Construction Contracts, is as specified in the contract or, if not specified, 30 days after approval by the Contracting Officer for release to the Contractor.

(ii) Final payments based on completion and acceptance of all work and presentation of release of all claims against the Government arising by virtue of the contract, and payments for partial deliveries that have been accepted by the Government (e.g., each separate building, public work, or other division of the contract for which the price is stated separately in the contract).

(A) The due date for making such payments is the later of the following two events:

(1) The 30th day after the designated billing office receives a proper invoice from the Contractor.

(2) The 30th day after Government acceptance of the work or services completed by the Contractor. For a final invoice when the payment amount is subject to contract settlement actions (e.g., release of claims), acceptance is deemed to occur on the effective date of the contract settlement.

(B) If the designated billing office fails to annotate the invoice with the date of actual receipt at the time of receipt, the invoice payment due date is the 30th day after the date of the Contractors invoice, provided the designated billing office receives a proper invoice and there is no disagreement over quantity, quality, or Contractor compliance with contract requirements.

(2) "Contractor's invoice." The Contractor shall prepare and submit invoices to the designated billing office specified in the contract. A proper invoice must include the items listed in paragraphs (a)(2)(i) through (a)(2)(xi) of this clause. If the invoice does not comply with these requirements, the designated billing office must return it within 7 days after receipt, with the reasons why it is not a proper invoice. When computing any interest penalty owed the Contractor, the Government will take into account if the Government notifies the Contractor of an improper invoice in an untimely manner.

(i) Name and address of the Contractor.

(ii) Invoice date and invoice number. (The Contractor should date invoices as close as possible to the date of mailing or transmission.)

(iii) Contract number or other authorization for work or services performed (including order number and contract line item number).

(iv) Description of work or services performed.

(v) Delivery and payment terms (e.g., discount for prompt payment terms).

(vi) Name and address of Contractor official to whom payment is to be sent (must be the same as that in the contract or in a proper notice of assignment).

(vii) Name (where practicable), title, phone number, and mailing address of person to notify in the event of a defective invoice.

(viii) For payments described in paragraph (a)(1)(i) of this clause, substantiation of the amounts requested and certification in accordance with the requirements of the clause at 52.232-5, Payments Under Fixed-Price Construction Contracts.

(ix) Taxpayer Identification Number (TIN). The Contractor shall include its TIN on the invoice only if required elsewhere in this contract.

(x) Electronic funds transfer (EFT) banking information.

(A) The Contractor shall include EFT banking information on the invoice only if required elsewhere in this contract.

(B) If EFT banking information is not required to be on the invoice, in order for the invoice to be a proper invoice, the Contractor shall have submitted correct EFT banking information in accordance with the applicable solicitation provision (e.g., 52.232-38, Submission of Electronic Funds Transfer Information with Offer), contract clause (e.g., 52.232-33, Payment by Electronic Funds Transfer--Central Contractor Registration, or 52.232-34, Payment by Electronic Funds Transfer-- Other Than Central Contractor Registration), or applicable agency procedures.

(C) EFT banking information is not required if the Government waived the requirement to pay by EFT.

(xi) Any other information or documentation required by the contract.

(3) "Interest penalty." The designated payment office will pay an interest penalty automatically, without request from the Contractor, if payment is not made by the due date and the conditions listed in paragraphs (a)(3)(i) through (a)(3)(iii) of this clause are met, if applicable. However, when the due date falls on a Saturday, Sunday, or legal holiday, the designated payment office may make payment on the following working day without incurring a late payment interest penalty.

(i) The designated billing office received a proper invoice.

(ii) The Government processed a receiving report or other Government documentation authorizing payment and there was no disagreement over quantity, quality, Contractor compliance with any contract term or condition, or requested progress payment amount.

(iii) In the case of a final invoice for any balance of funds due the Contractor for work or services performed, the amount was not subject to further contract settlement actions between the Government and the Contractor.

(4) "Computing penalty amount." The Government will compute the interest penalty in accordance with the Office of Management and Budget prompt payment regulations at 5 CFR part 1315.

(i) For the sole purpose of computing an interest penalty that might be due the Contractor for payments described in paragraph (a)(1)(ii) of this clause, Government acceptance or approval is deemed to occur constructively on the 7th day after the Contractor has completed the work or services in accordance with the terms and conditions of the contract. If actual acceptance or approval occurs within the constructive acceptance or approval period, the Government will base the determination of an interest penalty on the actual date of acceptance or approval. Constructive acceptance or constructive approval requirements do not apply if there is a disagreement over quantity, quality, or Contractor compliance with a contract provision. These requirements also do not compel Government officials to accept work or services, approve Contractor estimates, perform contract administration functions, or make payment prior to fulfilling their responsibilities.

(ii) The prompt payment regulations at 5 CFR 1315.10(c) do not require the Government to pay interest penalties if payment delays are due to disagreement between the Government and the Contractor over the payment amount or other issues involving contract compliance, or on amounts temporarily withheld or retained in accordance with the terms of the contract. The Government and the Contractor shall resolve claims involving disputes, and any interest that may be payable in accordance with the clause at FAR 52.233-1, Disputes.

(5) Discounts for prompt payment. The designated payment office will pay an interest penalty automatically, without request from the Contractor, if the Government takes a discount for prompt payment improperly. The Government will calculate the interest penalty in accordance with the prompt payment regulations at 5 CFR part 1315.

(6) "Additional interest penalty." (i) The designated payment office will pay a penalty amount, calculated in accordance with the prompt payment regulations at 5 CFR part 1315 in addition to the interest penalty amount only if--

(A) The Government owes an interest penalty of $1 or more;

(B) The designated payment office does not pay the interest penalty within 10 days after the date the invoice amount is paid; and

(C) The Contractor makes a written demand to the designated payment office for additional penalty payment, in accordance with paragraph (a)(6)(ii) of this clause, postmarked not later than 40 days after the date the invoice amount is paid.

(ii)(A) The Contractor shall support written demands for additional penalty payments with the following data. The Government will not request any additional data. The Contractor shall--

(1) Specifically assert that late payment interest is due under a specific invoice, and request payment of all overdue late payment interest penalty and such additional penalty as may be required;

(2) Attach a copy of the invoice on which the unpaid late payment interest was due; and

(3) State that payment of the principal has been received, including the date of receipt.

(B) If there is no postmark or the postmark is illegible--

(1) The designated payment office that receives the demand will annotate it with the date of receipt provided the demand is received on or before the 40th day after payment was made; or

(2) If the designated payment office fails to make the required annotation, the Government will determine the demands validity based on the date the Contractor has placed on the demand, provided such date is no later than the 40th day after payment was made.

(b) Contract financing payments. If this contract provides for contract financing, the Government will make contract financing payments in accordance with the applicable contract financing clause.

(c) "Subcontract clause requirements." The Contractor shall include in each subcontract for property or services (including a material supplier) for the purpose of performing this contract the following:

(1) "Prompt payment for subcontractors." A payment clause that obligates the Contractor to pay the subcontractor for satisfactory performance under its subcontract not later than 7 days from receipt of payment out of such amounts as are paid to the Contractor under this contract.

(2) "Interest for subcontractors." An interest penalty clause that obligates the Contractor to pay to the subcontractor an interest penalty for each payment not made in accordance with the payment clause--

(i) For the period beginning on the day after the required payment date and ending on the date on which payment of the amount due is made; and

(ii) Computed at the rate of interest established by the Secretary of the Treasury, and published in the Federal Register, for interest payments under section 12 of the Contract Disputes Act of 1978 (41 U.S.C. 611) in effect at the time the Contractor accrues the obligation to pay an interest penalty.

(3) "Subcontractor clause flowdown." A clause requiring each subcontractor tou

(i) Include a payment clause and an interest penalty clause conforming to the standards set forth in paragraphs (c)(1) and (c)(2) of this clause in each of its subcontracts; and

(ii) Require each of its subcontractors to include such clauses in their subcontracts with each lower-tier subcontractor or supplier.

(d) "Subcontract clause interpretation." The clauses required by paragraph (c) of this clause shall not be construed to impair the right of the Contractor or a subcontractor at any tier to negotiate, and to include in their subcontract, provisions that--

(1) "Retainage permitted." Permit the Contractor or a subcontractor to retain (without cause) a specified percentage of each progress payment otherwise due to a subcontractor for satisfactory performance under the subcontract without incurring any obligation to pay a late payment interest penalty, in accordance with terms and conditions agreed to by the parties to the subcontract, giving such recognition as the parties deem appropriate to the ability of a subcontractor to furnish a performance bond and a payment bond;

(2) "Withholding permitted." Permit the Contractor or subcontractor to make a determination that part or all of the subcontractor's request for payment may be withheld in accordance with the subcontract agreement; and

(3) Withholding requirements. Permit such withholding without incurring any obligationto pay a late payment penalty if--

(i) A notice conforming to the standards of paragraph (g) of this clause previously has been furnished to the subcontractor; and

(ii) The Contractor furnishes to the Contracting Officer a copy of any notice issued by a Contractor pursuant to paragraph (d)(3)(i) of this clause.

(e) "Subcontractor withholding procedures." If a Contractor, after making a request for payment to the Government but before making a payment to a subcontractor for the subcontractor's performance covered by the payment request, discovers that all or a portion of the payment otherwise due such subcontractor is subject to withholding from the subcontractor in accordance with the subcontract agreement, then the Contractor shall--

(1) "Subcontractor notice." Furnish to the subcontractor a notice conforming to the standards of paragraph (g) of this clause as soon as practicable upon ascertaining the cause giving rise to a withholding, but prior to the due date for subcontractor payment;

(2) Contracting Officer notice. Furnish to the Contracting Officer, as soon as practicable, a copy of the notice furnished to the subcontractor pursuant to paragraph (e)(1) of this clause;

(3) "Subcontractor progress payment reduction." Reduce the subcontractor's progress payment by an amount not to exceed the amount specified in the notice of withholding furnished under paragraph (e)(1) of this clause;

(4) "Subsequent subcontractor payment." Pay the subcontractor as soon as practicable after the correction of the identified subcontract performance deficiency, and--

(i) Make such payment within--

(A) Seven days after correction of the identified subcontract performance deficiency (unless the funds therefor must be recovered from the Government because of a reduction under paragraph (e)(5)(i)) of this clause; or

(B) Seven days after the Contractor recovers such funds from the Government; or

(ii) Incur an obligation to pay a late payment interest penalty computed at the rate of interest established by the Secretary of the Treasury, and published in the Federal Register, for interest payments under section 12 of the Contracts Disputes Act of 1978 (41 U.S.C. 611) in effect at the time the Contractor accrues the obligation to pay an interest penalty;

(5) "Notice to Contracting Officer." Notify the Contracting Officer upon--

(i) Reduction of the amount of any subsequent certified application for payment; or

(ii) Payment to the subcontractor of any withheld amounts of a progress payment, specifying--

(A) The amounts withheld under paragraph (e)(1) of this clause; and

(B) The dates that such withholding began and ended; and

(6) "Interest to Government." Be obligated to pay to the Government an amount equal to interest on the withheld payments (computed in the manner provided in 31 U.S.C. 3903(c)(1)), from the 8th day after receipt of the withheld amounts from the Government until--

(i) The day the identified subcontractor performance deficiency is corrected; or

(ii) The date that any subsequent payment is reduced under paragraph (e)(5)(i) of this clause.

(f) "Third-party deficiency reports"--(1) "Withholding from subcontractor." If a Contractor, after making payment to a first-tier subcontractor, receives from a supplier or subcontractor of the first-tier subcontractor [hereafter referred to as a "second-tier subcontractor"] a written notice in accordance with section 2 of the Act of August 24, 1935 (40 U.S.C. 270b, Miller Act), asserting a deficiency in such first-tier subcontractor's performance under the contract for which the Contractor may be ultimately liable, and the Contractor determines that all or a portion of future payments otherwise due such first-tier subcontractor is subject to withholding in accordance with the subcontract agreement, the Contractor may, without incurring an obligation to pay an interest penalty under paragraph (e)(6) of this clause--

(i) Furnish to the first-tier subcontractor a notice conforming to the standards of paragraph (g) of this clause as soon as practicable upon making such determination; and

(ii) Withhold from the first-tier subcontractor's next available progress payment or payments an amount not to exceed the amount specified in the notice of withholding furnished under paragraph (f)(1)(i) of this clause.

(2) Subsequent payment or interest charge. As soon as practicable, but not later than 7 days after receipt of satisfactory written notification that the identified subcontract performance deficiency has been corrected, the Contractor shall--

(i) Pay the amount withheld under paragraph (f)(1)(ii) of this clause to such first-tier subcontractor; or

(ii) Incur an obligation to pay a late payment interest penalty to such first-tier subcontractor computed at the rate of interest established by the Secretary of the Treasury, and published in the Federal Register, for interest payments under section 12 of the Contracts DisputesAct of 1978 (41 U.S.C. 611) in effect at the time the Contractor accrues the obligation to pay an interest penalty.

(g) "Written notice of subcontractor withholding." The Contractor shall issue a written notice of any withholding to a subcontractor (with a copy furnished to the Contracting Officer), specifying--

(1) The amount to be withheld;

(2) The specific causes for the withholding under the terms of the subcontract; and

(3) The remedial actions to be taken by the subcontractor in order to receive payment of the amounts withheld.

(h) "Subcontractor payment entitlement." The Contractor may not request payment from the Government of any amount withheld or retained in accordance with paragraph (d) of this clause until such time as the Contractor has determined and certified to the Contracting Officer that the subcontractor is entitled to the payment of such amount.

(i) "Prime-subcontractor disputes." A dispute between the Contractor and subcontractor relating to the amount or entitlement of a subcontractor to a payment or a late payment interest penalty under a clause included in the subcontract pursuant to paragraph (c) of this clause does not constitute a dispute to which the Government is a party. The Government may not be interpleaded in any judicial or administrative proceeding involving such a dispute.

(j) "Preservation of prime-subcontractor rights." Except as provided in paragraph (i) of this clause, this clause shall not limit or impair any contractual, administrative, or judicial remedies otherwise available to the Contractor or a subcontractor in the event of a dispute involving late payment or nonpayment by the Contractor or deficient subcontract performance or nonperformance by a subcontractor.

(k) "Non-recourse for prime contractor interest penalty." The Contractor's obligation to pay an interest penalty to a subcontractor pursuant to the clauses included in a subcontract under paragraph (c) of this clause shall not be construed to be an obligation of the Government for such interest penalty. A cost-reimbursement claim may not include any amount for reimbursement of such interest penalty.

(l) "Overpayments." If the Contractor becomes aware of a duplicate payment or that the Government has otherwise overpaid on an invoice payment, the Contractor shall immediately notify the Contracting Officer and request instructions for disposition of the overpayment. (End of clause)

I.84  52.232-34  PAYMENT BY ELECTRONIC FUNDS TRANSFER--OTHER THAN CENTRAL CONTRACTOR REGISTRATION (MAY 1999)

(a) Method of payment.  (1) All payments by the Government under this contract shall be made by electronic funds transfer (EFT) except as provided in paragraph (a)(2) of this clause.  As used in this clause, the term "EFT" refers to the funds transfer and may also include the payment information transfer.

(2) In the event the Government is unable to release one or more

payments by EFT, the Contractor agrees to either--

(i) Accept payment by check or some other mutually agreeable method

of payment; or

(ii) Request the Government to extend payment due dates until such

time as the Government makes payment by EFT (but see paragraph (d) of

this clause).

(b) Mandatory submission of Contractor's EFT information.  (1) The Contractor is required to provide the Government with the information required to make payment by EFT (see paragraph (j) of this clause).  The Contractor shall provide this information directly to the office designated in this contract to receive that information (hereafter: "designated office") by ten (10) days after award.    If not otherwise  specified in this contract, the payment office is the designated office  for receipt of the Contractor's EFT information.  If more than one  designated office is named for the contract, the Contractor shall provide  a separate notice to each office.  In the event that the EFT information  changes, the Contractor shall be responsible for providing the updated  information to the designated office(s).

(2) If the Contractor provides EFT information applicable to multiple

contracts, the Contractor shall specifically state the applicability of

this EFT information in terms acceptable to the designated office.

However, EFT information supplied to a designated office shall be

applicable only to contracts that identify that designated office as the

office to receive EFT information for that contract.

(c) Mechanisms for EFT payment.  The Government may make payment by EFT through either the Automated Clearing House (ACH) network, subject to the rules of the National Automated Clearing House Association, or the Fedwire Transfer System.  The rules governing Federal payments through the ACH are contained in 31 CFR part 210.

(d) Suspension of payment.  (1) The Government is not required to make any payment under this contract until after receipt, by the designated office, of the correct EFT payment information from the Contractor.  Until receipt of the correct EFT information, any invoice or contract financing request shall be deemed not to be a proper invoice for the purpose of prompt payment under this contract.  The prompt payment terms of the contract regarding notice of an improper invoice and delays in accrual of interest penalties apply.

(2) If the EFT information changes after submission of correct EFT

information, the Government shall begin using the changed EFT information

no later than 30 days after its receipt by the designated office to the

extent payment is made by EFT.  However, the Contractor may request that

no further payments be made until the updated EFT information is

implemented by the payment office.  If such suspension would result in a

late payment under the prompt payment terms of this contract, the

Contractor's request for suspension shall extend the due date for payment

by the number of days of the suspension.

(e) Liability for uncompleted or erroneous transfers.  (1) If an uncompleted or erroneous transfer occurs because the Government used the Contractor's EFT information incorrectly, the Government remains responsible for--

(i) Making a correct payment;

(ii) Paying any prompt payment due; and

(iii) Recovering any erroneously directed funds.

(2) If an uncompleted or erroneous transfer occurs because the

Contractor's EFT information was incorrect, or was revised within 30 days

of Government release of the EFT payment transaction instruction to the

Federal Reserve System, and--

(i) If the funds are no longer under the control of the payment

office, the Government is deemed to have made payment and the

Contractor is responsible for recovery of any erroneously directed

funds; or

(ii) If the funds remain under the control of the payment office,

the Government shall not make payment and the provisions of paragraph

(d) shall apply.

(f) EFT and prompt payment.  A payment shall be deemed to have been made in a timely manner in accordance with the prompt payment terms of this contract if, in the EFT payment transaction instruction released to the Federal Reserve Sytem, the date specified for settlement of the payment is on or before the prompt payment due date, provided the specified payment date is a valid date under the rules of the Federal Reserve System.

(g) EFT and assignment of claims.  If the Contractor assigns the proceeds of this contract as provided for in the assignment of claims terms of this contract, the Contractor shall require as a condition of any such assignment, that the assignee shall provide the EFT information required by paragraph (j) of this clause to the designated office, and shall be paid by EFT in accordance with the terms of this clause.  In all respects, the requirements of this clause shall apply to the assignee as if it were the Contractor.  EFT information that shows the ultimate recipient of the transfer to be other than the Contractor, in the absence of a proper assignment of claims acceptable to the Government, is incorrect EFT information within the meaning of paragraph (d) of this clause.

(h) Liability for change of EFT information by financial agent.  The Government is not liable for errors resulting from changes to EFT information provided by the Contractor's financial agent.

(i) Payment information.  The payment or disbursing office shall forward to the Contractor available payment information that is suitable for transmission as of the date of release of the EFT instruction to the Federal Reserve System.  The Government may request the Contractor to designate a desired format and method(s) for delivery of payment information from a list of formats and methods the payment office is capable of executing.  However, the Government does not guarantee that any particular format or method of delivery is available at any particular payment office and retains the latitude to use the format and delivery method most convenient to the Government.  If the Government makes payment by check in accordance with paragraph (a) of this clause, the Government shall mail the payment information to the remittance address in the contract.

(j) EFT information.  The Contractor shall provide the following information to the designated office.  The Contractor may supply this data for this or multiple contracts (see paragraph (b) of this clause).  The Contractor shall designate a single financial agent per contract capable of receiving and processing the EFT information using the EFT methods described in paragraph (c) of this clause.

(1) The contract number (or other procurement identification number).

(2) The Contractor's name and remittance address, as stated in the

contract(s).

(2) The signature (manual or electronic, as appropriate), title, and

telephone number of the Contractor official authorized to provide this

information.

(3) The signature (manual or electronic, as appropriate), title, and

telephone number of the Contractor official authorized to provide this

information.

(4) The name, address, and 9-digit Routing Transit Number of the

Contractor's financial agent.

(5) The Contractor's account number and the type of account (checking,

saving, or lockbox).

(6) If applicable, the Fedwire Transfer System telegraphic abbreviation

of the Contractor's financial agent.

(7) If applicable, the Contractor shall also provide the name,

address, telegraphic abbreviation, and 9-digit Routing Transit Number of

the correspondent financial institution receiving the wire transfer

payment if the Contractor's financial agent is not directly on-line to

the Fedwire Transfer System; and, therefore, not the receiver of the wire

transfer payment.

(End of clause)

I.85  52.236-1  PERFORMANCE OF WORK BY THE CONTRACTOR (APR 1984)

The Contractor shall perform on the site, and with its own organization, work equivalent to at least twenty (20)percent of the total amount of  work to be performed under the contract.  This percentage may be reduced by a supplemental agreement to this contract if, during performing the work, the Contractor requests a reduction and the Contracting Officer determines that the reduction would be to the advantage of the Government.

(End of clause)

J.1  LJ.0000-0002  LIST OF ATTACHMENTS - CONSTRUCTION (WAPA 5/96)

The following Attachments will become part of the contract award:

A:  Description/Specifications

Pages:  21 (Volume 2 of 3)

B:  Drawings

Pages:  47 (Volume 3 of 3)

C:  Wage Determination(s)

Number/Pages:  AZ020002 dated 5/10/02, 10 pages

AZ020014 dated 5/10/02,  5 pages

D:  Bid Bond, Performance Bond, and Payment Bond

(NOTE:  This item will not become part of the contract award).

Total Pages: Forms can be obtained at http://www.gsa.gov/forms

E.  Disclosure of Lobbying Activities

(Required ONLY for solicitations/contracts over $100,000 in value).

Pages:  note: Forms can be obtained at http://www.gsa.gov/forms

F.  Small Business Subcontracting Plan

(Required ONLY for solicitations/contracts over $1,000,000 in value).

(NOTE:  This item will become part of the contract award by a unilateral                                                                                                                                                    modification).

Pages: 9

K.1  52.203-2  CERTIFICATE OF INDEPENDENT PRICE DETERMINATION (APR 1985)

(a) The offeror certifies that--

(1) The prices in this offer have been arrived at independently,

without, for the purpose of restricting competition, any consultation,

communication, or agreement with any other offeror or competitor relating

to (i) those prices, (ii) the intention to submit an offer, or (iii) the

methods or factors used to calculate the prices offered;

(2) The prices in this offer have not been and will not be knowingly

disclosed by the offeror, directly or indirectly, to any other offeror or

competitor before bid opening (in the case of a sealed bid solicitation)

or contract award (in the case of a negotiated solicitation) unless

otherwise required by law; and

(3) No attempt has been made or will be made by the offeror to induce

any other concern to submit or not to submit an offer for the purpose of

restricting competition.

(b) Each signature on the offer is considered to be a certification by the signatory that the signatory--

(1) Is the person in the offeror's organization responsible for

determining the prices being offered in this bid or proposal, and that

the signatory has not participated and will not participate in any action

contrary to subparagraphs (a)(1) through (a)(3) of this provision; or

(2)(i) Has been authorized, in writing, to act as agent for the

following principals in certifying that those principals have not

participated, and will not participate in any action contrary to

subparagraphs (a)(1) through (a)(3) of this provision___________________

________________________________________________________________________

[insert full name of person(s) in the offeror's organization responsible

for determining the prices offered in this bid or proposal, and the

title of his or her position in the offeror's organization];

(ii) As an authorized agent, does certify that the principals named

in subdivision (b)(2)(i) of this provisione have not participated, and

will not participate, in any action contrary to subparagraphs (a)(1)

through (a)(3) of this provision; and

(iii) As an agent, has not personally participated, and will not

participate, in any action contrary to subparagraphs (a)(1) through

(a)(3) of this provision.

(c) If the offeror deletes or modifies subparagraph (a)(2) of this provision, the offeror must furnish with its offer a signed statement setting forth in detail the circumstances of the disclosure.

(End of provision)

K.2  52.203-11  CERTIFICATION AND DISCLOSURE REGARDING PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS (APR 1991)

(a) The definitions and prohibitions contained in the clause, at FAR 52.203-12, Limitation on Payments to Influence Certain Federal Transactions, included in this solicitation, are hereby incorporated by reference in paragraph (b) of this certification.

(b) The offeror, by signing its offer, hereby certifies to the best of his or her knowledge and belief that on or after December 23, 1989--

(1) No Federal appropriated funds have been paid or will be paid to any

person for influencing or attempting to influence an officer or employee

of any agency, a Member of Congress, an officer or employee of Congress,

or an employee of a Member of Congress on his or her behalf in connection

with the awarding of any Federal contract, the making of any Federal

grant, the making of any Federal loan, the entering into of any

cooperative agreement, and the extension, continuation, renewal,

amendment or modification of any Federal contract, grant, loan, or

cooperative agreement;

(2) If any funds other than Federal appropriated funds (including

profit or fee received under a covered Federal transaction) have been

paid, or will be paid, to any person for influencing or attempting to

influence an officer or employee of any agency, a Member of Congress, an

officer or employee of Congress, or an employee of a Member of Congress

on his or her behalf in connection with this solicitation, the offeror

shall complete and submit, with its offer, OMB standard form LLL,

Disclosure of Lobbying Activities, to the Contracting Officer; and

(3) He or she will include the language of this certification in all

subcontract awards at any tier and require that all recipients of

subcontract awards in excess of $100,000 shall certify and disclose

accordingly.

(c) Submission of this certification and disclosure is a prerequisite for making or entering into this contract imposed by section 1352, title 31, United States Code.  Any person who makes an expenditure prohibited under this provision or who fails to file or amend the disclosure form to be filed or amended by this provision, shall be subject to a civil penalty of not less than $10,000, and not more than $100,000, for each such failure.

(End of provision)

K.3  52.204-3  TAXPAYER IDENTIFICATION (OCT 1998)

(a) Definitions.

"Common parent," as used in this provision, means that corporate entity that owns or controls an affiliated group of corporations that files its Federal income tax returns on a consolidated basis, and of which the offeror is a member.

"Taxpayer Identification Number (TIN)," as used in this provision, means the number required by the Internal Revenue Service (IRS) to be used by the offeror in reporting income tax and other returns.  The TIN may be either a Social Security Number or an Employer Identification Number.

(b) All offerors must submit the information required in paragraphs (d) through (f) of this provision to comply with debt collection requirements of 31 U.S.C. 7701(c) and 3325(d), reporting requirements of 26 U.S.C. 6041, 6041A, and 6050M, and implementing regulations issued by the IRS.  If the resulting contract is subject to the payment reporting requirements described in Federal Acquisition Regulation (FAR) 4.904, the failure or refusal by the offeror to furnish the information may result in a 31 percent reduction of payments otherwise due under the contract.

(c) The TIN may be used by the Government to collect and report on any delinquent amounts arising out of the offeror's relationship with the Government (31 U.S.C. 7701(c)(3)).  If the resulting contract is subject to the payment reporting requirements described in FAR 4.904, the TIN provided hereunder may be matched with IRS records to verify the accuracy of the offeror's TIN.

(d) Taxpayer Identification Number (TIN).

/_/ TIN:____________________________.

/_/ TIN has been applied for.

/_/ TIN is not required because:

/_/ Offeror is a nonresident alien, foreign corporation, or foreign partnership that does not have income effectively connected with the conduct of a trade or business in the United States and does not have an office or place of business or a fiscal paying agent in the United States;

/_/ Offeror is an agency or instrumentality of a foreign government;

/_/ Offeror is an agency or instrumentality of the Federal Government.

(e) Type of organization.

/_/ Sole proprietorship;

/_/ Partnership;

/_/ Corporate entity (not tax-exempt);

/_/ Corporate entity (tax-exempt);

/_/ Government entity (Federal, State, or local);

/_/ Foreign government;

/_/ International organization per 26 CFR 1.6049-4;

/_/ Other_____________________________.

(e) Common Parent.

/_/ Offeror is not owned or controlled by a common parent as defined in paragraph (a) of this provision.

/_/ Name and TIN of common parent:

Name_________________________________________________

TIN__________________________________________________

(End of provision)

K.4  52.204-5  WOMEN-OWNED BUSINESS (OTHER THAN SMALL BUSINESS) (MAY 1999)

(a) Definition.  "Women-owned business concern," as used in this provision, means a concern which is at least 51 percent owned by one or more women; or in the case of any publicly owned business, at least 51 percent of its stock is owned by one or more women; and whose management and daily business operations are controlled by one or more women.

(b) Representation.  [Complete only if the offeror is a women-owned business concern and has not represented itself as a small business concern in paragraph (b)(1) of FAR 52.219-1, Small Business Program Representations, of this solicitation.]  The offeror represents that it /_/ is a women-owned business concern.

(End of provision)

K.5  52.209-5  CERTIFICATION REGARDING DEBARMENT, SUSPENSION, PROPOSED DEBARMENT, AND OTHER RESPONSIBILITY MATTERS (DEC 2001)

(a)(1) The Offeror certifies, to the best of its knowledge and belief, that--

(i) The Offeror and/or any of its Principals--

(A) Are / / are not / / presently debarred, suspended, proposed for

debarment, or declared ineligible for the award of contracts by any

Federal agency;

(B) Have / / have not / /, within a three-year period preceding

this offer, been convicted of or had a civil judgment rendered

against them for:  commission of fraud or a criminal offense in

connection with obtaining, attempting to obtain, or performing a

public (Federal, state, or local) contract or subcontract; violation

of Federal or state antitrust statutes relating to the submission of

offers; or commission of embezzlement, theft, forgery, bribery,

falsification or destruction of records, making false statements,

tax evasion, or receiving stolen property; and

(C) Are / / are not / / presently indicted for, or otherwise

criminally or civilly charged by a governmental entity with,

commission of any of the offenses enumerated in paragraph

(a)(1)(i)(B) of this provision.

(ii) The Offeror has / / has not / /, within a three-year period

preceding this offer, had one or more contracts terminated for default

by any Federal agency.

(2) "Principals," for the purposes of this certification, means

officers; directors; owners; partners; and, persons having primary

management or supervisory responsibilities within a business entity

(e.g., general manager; plant manager; head of a subsidiary, division,

or business segment, and similar positions). THIS CERTIFICATION CONCERNS A MATTER WITHIN THE JURISDICTION OF AN AGENCY OF THE UNITED STATES AND THE MAKING OF A FALSE, FICTITIOUS, OR FRAUDULENT CERTIFICATION MAY RENDER THE MAKER SUBJECT TO PROSECUTION UNDER SECTION 1001, TITLE 18, UNITED STATES CODE.

(b) The Offeror shall provide immediate written notice to the Contracting Officer if, at any time prior to contract award, the Offeror learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

(c) A certification that any of the items in paragraph (a) of this provision exists will not necessarily result in withholding of an award under this solicitation.  However, the certification will be considered in connection with a determination of the Offeror's responsibility.  Failure of the Offeror to furnish a certification or provide such additional information as requested by the Contracting Officer may render the Offeror nonresponsible.

(d) Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render, in good faith, the certification required by paragraph (a) of this provision.  The knowledge and information of an Offeror is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

(e) The certification in paragraph (a) of this provision is a material representation of fact upon which reliance was placed when making award. If it is later determined that the Offeror knowingly rendered an erroneous certification, in addition to other remedies available to the Government, the Contracting Officer may terminate the contract resulting from this solicitation for default.

(End of provision)

K.6  52.219-1 I  SMALL BUSINESS PROGRAM REPRESENTATIONS (Apr 2002)--ALTERNATE I (Apr 2002)

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition is 235940

(2) The small business size standard is $11.5 m

(3) The small business size standard for a concern which submits an

offer in its own name, other than on a construction or service contract,

but which proposes to furnish a product which it did not itself

manufacture, is 500 employees.

(b) Representations.  (1) The offeror represents as part of its offer that it /_ / is, /_ / is not a small business concern.

(2) [Complete only if the offeror represented itself as a small

business concern in paragraph (b)(1) of this provision.]  The offeror

represents, for general statistical purposes, that it /_ / is, /_ / is

not, a small disadvantaged business concern as defined in 13 CFR

124.1002.

(3) [Complete only if the offeror represented itself as a small

business concern in paragraph (b)(1) of this provision.]  The offeror

represents as part of its offer that it /_ / is, /_ / is not a

women-owned small business concern.

(4) [Complete only if the offeror represented itself as a small

business concern in paragraph (b)(1) of this provision.]  The offeror

represents as part of its offer that it [ ] is, [ ] is not a

veteran-owned small business concern.

(5) [Complete only if the offeror represented itself as a veteran-owned

small business concern in paragraph (b)(4) of this provision.]  The

offeror represents as part of its offer that it [ ] is, [ ] is not a

service-disabled veteran-owned small business concern.

(6) ["Complete only if the offeror represented itself as a small

business concern in paragraph (b)(1) of this provision."] The offeror

represents, as part of its offer, that--

(i) It o is, o is not a HUBZone small business concern listed, on the

date of this representation, on the List of Qualified HUBZone Small

Business Concerns maintained by the Small Business Administration, and no

material change in ownership and control, principal office, or HUBZone

employee percentage has occurred since it was certified by the Small

Business Administration in accordance with 13 CFR part 126; and

(ii) It o is, o is not a joint venture that complies with the

requirements of 13 CFR part 126, and the representation in paragraph

(b)(6)(i) of this provision is accurate for the HUBZone small business

concern or concerns that are participating in the joint venture. [The

offeror shall enter the name or names of the HUBZone small business

concern or concerns that are participating in the joint venture:

__________.] Each HUBZone small business concern participating in the

joint venture shall submit a separate signed copy of the HUBZone

representation.

(7) [Complete if offeror represented itself as disadvantaged in paragraph

(b)(2) of this provision.] The offeror shall check the category in which

its ownership falls: _____ Black American. _____ Hispanic American. _____ Native American (American Indians, Eskimos, Aleuts, or Native

Hawaiians). _____ Asian-Pacific American (persons with origins from Burma, Thailand,

Malaysia, Indonesia, Singapore, Brunei, Japan, China, Taiwan, Laos,

Cambodia (Kampuchea), Vietnam, Korea, The Philippines, U.S. Trust

Territory of the Pacific Islands (Republic of Palau), Republic of the

Marshall Islands, Federated States of Micronesia, the Commonwealth of

the Northern Mariana Islands, Guam, Samoa, Macao, Hong Kong, Fiji,

Tonga, Kiribati, Tuvalu, or Nauru). _____ Subcontinent Asian (Asian-Indian) American (persons with origins from

India, Pakistan, Bangladesh, Sri Lanka, Bhutan, the Maldives Islands,

or Nepal). _____ Individual/concern, other than one of the preceding.

(c) Definitions.  As used in this provision--

"Service-disabled veteran-owned small business concern"--

(1) Means a small business concern--

(i) Not less than 51 percent of which is owned by one or more

service-disabled veterans or, in the case of any publicly owned

business, not less than 51 percent of the stock of which is owned by

one or more service-disabled veterans; and

(ii) The management and daily business operations of which are

controlled by one or more service-disabled veterans or, in the case of

a veteran with permanent and severe disability, the spouse or permanent

caregiver of such veteran.

(2) Service-disabled veteran means a veteran, as defined in 38 U.S.C.

101(2), with a disability that is service-connected, as defined in 38

U.S.C. 101(16).

"Small business concern," means a concern, including its affiliates, that is independently owned and operated, not dominant in the field of operation in which it is bidding on Government contracts, and qualified as a small business under the criteria in 13 CFR Part 121 and the size standard in paragraph (a) of this provision.

"Veteran-owned small business concern" means a small business concern--

(1) Not less than 51 percent of which is owned by one or more veterans (as defined at 38 U.S.C. 101(2)) or, in the case of any publicly owned business, not less than 51 percent of the stock of which is owned by one or more veterans; and

(2) The management and daily business operations of which are

controlled by one or more veterans.

"Women-owned small business concern," means a small business concern--

(1) Which is at least 51 percent owned by one or more women or, in the

case of any publicly owned business, at least 51 percent of the stock of

which is owned by one or more women; and

(2) Whose management and daily business operations are controlled by

one or more women.

(d) Notice.  (1) If this solicitation is for supplies and has been set aside, in whole or in part, for small business concerns, then the clause in this solicitation providing notice of the set-aside contains restrictions on the source of the end items to be furnished.

(2) Under 15 U.S.C. 645(d), any person who misrepresents a firm's

status as a small, HUBZone small, small disadvantaged, or women-owned

small business concern in order to obtain a contract to be awarded under

the preference programs established pursuant to section 8(a), 8(d), 9, or

15 of the Small Business Act or any other provision of Federal law that

specifically references section 8(d) for a definition of program

eligibility, shall--

(i)  Be punished by imposition of fine, imprisonment, or both;

(ii) Be subject to administrative remedies, including suspension and

debarment; and

(iii) Be ineligible for participation in programs conducted under the

authority of the Act.

(End of provision)

K.7  52.219-2  EQUAL LOW BIDS (OCT 1995)

(a) This provision applies to small business concerns only.

(b) The bidder's status as a labor surplus area (LSA) concern may affect entitlement to award in case of tie bids.  If the bidder wishes to be considered for this priority, the bidder must identify, in the following space, the LSA in which the costs to be incurred on account of manufacturing or production (by the bidder or the first-tier subcontractors) amount to more than 50 percent of the contract price.  ________________________ _________________________________  ________________________ _________________________________

(c) Failure to identify the labor surplus areas as specified in paragraph (b) of this provision will preclude the bidder from receiving priority consideration.  If the bidder is awarded a contract as a result of receiving priority consideration under this provision and would not have otherwise received award, the bidder shall perform the contract or cause the contract to be performed in accordance with the obligations of an LSA concern.

(End of provision)

K.8  52.219-19  SMALL BUSINESS CONCERN REPRESENTATION FOR THE SMALL BUSINESS COMPETITIVENESS DEMONSTRATION PROGRAM (OCT 2000)

(a) Definition.

"Emerging small business" as used in this solicitation, means a small business concern whose size is no greater than 50 percent of the numerical size standard applicable to the North American Industry Classification System (NAICS) code assigned to a contracting opportunity.

(b) [Complete only if the Offeror has represented itself under the provision at 52.219-1 as a small business concern under the size standards of this solicitation.]

The Offeror /__/ is, /__/ is not an emerging small business.

(c) (Complete only if the Offeror is a small business or an emerging small business, indicating its size range.)

Offeror's number of employees for the past 12 months (check this column if size standard stated in solicitation is expressed in terms of number of employees) or Offeror's average annual gross revenue for the last 3 fiscal years (check this column if size standard stated in solicitation is expressed in terms of annual receipts).  (Check one of the following.)  __________________ No. of Employees __________________  ____50 or fewer ____51-100 ____101-250 ____251-500 ____501-750 ____751-1,000 ____Over 1,000 __________________  ______________________________ Avg. Annual Gross Revenues ______________________________  ______$1 million or less ______$1,000,001-$2 million ______$2,000,001-$3.5 million ______$3,500,001-$5 million ______$5,000,001-$10 million ______$10,000,001-$17 million ______Over $17 million ______________________________

(End of provision)

K.9  52.219-22  SMALL DISADVANTAGED BUSINESS STATUS (OCT 1999)

(a) General.  This provision is used to assess an offeror's small disadvantaged business status for the purpose of obtaining a benefit on this solicitation.  Status as a small business and status as a small disadvantaged business for general statistical purposes is covered by the provision at FAR 52.219-1, Small Business Program Representation.

(b) Representations.  (1) General.  The offeror represents, as part of its offer, that it is a small business under the size standard applicable to this acquisition; and either--

/_/ (i) It has received certification by the Small Business

Administration as a small disadvantaged business concern consistent

with 13 CFR 124, Subpart B; and

(A) No material change in disadvantaged ownership and control has

occurred since its certification;

(B) Where the concern is owned by one or more disadvantaged

individuals, the net worth of each individual upon whom the

certification is based does not exceed $750,000 after taking into

account the applicable exclusions set forth at 13 CFR 124.104(c)(2);

and

(C) It is identified, on the date of its representation, as a

certified small disadvantaged business concern in the database

maintained by the Small Business Administration (PRO-Net); or

/_/ (ii) It has submitted a completed application to the Small

Business Administration or a Private Certifier to be certified as a

small disadvantaged business concern in accordance with 13 CFR 124,

Subpart B, and a decision on that application is pending, and that no

material change in disadvantaged ownership and control has occurred

since its application was submitted.

(2) /_/ For Joint Ventures.  The offeror represents, as part of its

offer, that it is a joint venture that complies with the requirements at

13 CFR 124.1002(f) and that the representation in paragraph (b)(1) of

this provision is accurate for the small disadvantaged business concern

that is participating in the joint venture.  [The offeror shall enter the

name of the small disadvantaged business concern that is participating in

the joint venture:_______.]

(c) Penalties and Remedies.  Anyone who misrepresents any aspects of the disadvantaged status of a concern for the purposes of securing a contract or subcontract shall--

(1) Be punished by imposition of a fine, imprisonment, or both;

(2) Be subject to administrative remedies, including suspension and

debarment; and

(3) Be ineligible for participation in programs conducted under the

authority of the Small Business Act.

(End of provision)

K.10  52.222-22  PREVIOUS CONTRACTS AND COMPLIANCE REPORTS (FEB 1999)

The offeror represents that--

(a) It /_/ has, /_/ has not participated in a previous contract or subcontract subject either to the Equal Opportunity clause of this solicitation;

(b) It /_/ has, /_/ has not, filed all required compliance reports; and

(c) Representations indicating submission of required compliance reports, signed by proposed subcontractors, will be obtained before subcontract awards.

(End of provision)

K.11  52.222-38  52.222-38 Compliance with Veterans' Employment Reporting Requirements. (DEC 2001)

By submission of its offer, the offeror represents that, if it is subject to the reporting requirements of 38 U.S.C. 4212(d) (i.e., if it has any contract containing Federal Acquisition Regulation clause 52.222-37, Employment Reports on Special Disabled Veterans, Veterans of the Vietnam Era, and Other Eligible Veterans), it has submitted the most recent VETS-100 Report required by that clause. (End of provision)

K.12  52.223-4  RECOVERED MATERIAL CERTIFICATION (OCT 1997)

As required by the Resource Conservation and Recovery Act of 1976 (42 U.S.C. 6962(c)(3)(A)(i)), the offeror certifies, by signing this offer, that the percentage of recovered materials to be used in the performance of the contract will be at least the amount required by the applicable contract specifications.

(End of provision)

K.13  52.223-13  CERTIFICATION OF TOXIC CHEMICAL RELEASE REPORTING (OCT 2000)

(a) Submission of this certificate is a prerequisite for making or entering into this contract imposed by Executive Order 12969, August 8, 1995.

(b) By signing this offer, the offeror certifies that--

(1) As the owner or operator of facilities that will be used in the

performance of this contract that are subject to the filing and reporting

requirements described in section 313 of the Emergency Planning and

Community Right-to-Know Act of 1986 (EPCRA) (42 U.S.C. 11023) and section

6607 of the Pollution Prevention Act of 1990 (PPA) (42 U.S.C. 13106), the

offeror will file and continue to file for such facilities for the life

of the contract the Toxic Chemical Release Inventory Form (Form R) as

described in sections 313(a) and (g) of EPCRA and section 6607 of PPA; or

(2) None of its owned or operated facilities to be used in the

performance of this contract is subject to the Form R filing and

reporting requirements because each such facility is exempt for at least

one of the following reasons: (Check each block that is applicable.)

/_/ (i) The facility does not manufacture, process, or otherwise

use any toxic chemicals listed under section 313(c) of EPCRA, 42 U.S.C.

11023(c);

/_/ (ii) The facility does not have 10 or more full-time employees

as specified in section 313(b)(1)(A) of EPCRA, 42 U.S.C.

11023(b)(1)(A);

/_/ (iii) The facility does not meet the reporting thresholds of

toxic chemicals established under section 313(f) of EPCRA, 42 U.S.C.

11023(f) (including the alternate thresholds at 40 CFR 372.27, provided

an appropriate certification form has been filed with EPA);

/_/ (iv) The facility does not fall within Standard Industrial

Classification Code (SIC) major groups 20 through 39 or their

corresponding North American Industry Classification System (NAICS)

sectors 31 through 33; or

/_/  (v) The facility is not located within any State of the United States, the District of Columbia, the Commonwealth of Puerto Rico, Guam, American Samoa, the United States Virgin Islands, the Northern Mariana Islands, or any other territory or possession over which the United States has jurisdiction.

(End of provision)

K.14  LK.0000-0001  SIGNATURE/CERTIFICATION (WAPA 11/95)

By signing below, the bidder/offeror certifies, under penalty of law, that its representations and certifications are accurate, current, and complete. The bidder/offeror further certifies that it will notify the Contracting Officer of any changes to these representations and certifications. The representations and certification made by the bidder/offeror, as contained herein, concern matters within the jurisdiction of an agency of the United States and the making of a false, fictitious, or fraudulent representation or certification may render the maker subject to prosecution under Title 18, United States Code, Section 1001.

.

.

______________________________________________

Signature of the Officer or Employee

Responsible for the Bid/Offer/and Date

.

_______________________________________________

Typed Name and Title of the Officer or

Employee Responsible for the Bid/Offer

.

________________________________________________

Name of Organization

.

________________________________________________

Address of Organization

L.1  52.252-1  SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer.  In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es): http://www.wapa.gov   http://www.arnet.gov

(End of provision)

L.2  52.214-34  SUBMISSION OF OFFERS IN THE ENGLISH LANGUAGE (APR 1991)

(Reference 14.201-6)

L.3  52.214-35  SUBMISSION OF OFFERS IN U.S. CURRENCY (APR 1991)

(Reference 14.201-6)

L.4  52.204-6  DATA UNIVERSAL NUMBERING SYSTEM (DUNS) NUMBER (JUNE 1999)

(a) The offeror shall enter, in the block with its name and address on the cover page of its offer, the annotation "DUNS" followed by the DUNS number that identifies the offeror's name and address exactly as stated in the offer.  The DUNS number is a nine-digit number assigned by Dun and Bradstreet Information Services.

(b) If the offeror does not have a DUNS number, it should contact Dun and Bradstreet directly to obtain one.  A DUNS number will be provided immediately by telephone at no charge to the offeror.  For information on obtaining a DUNS number, the offeror, if located within the United States, should call Dun and Bradstreet at 1-800-333-0505.  The offeror should be prepared to provide the following information:

(1) Company name.

(2) Company address.

(3) Company telephone number.

(4) Line of business.

(5) Chief executive officer/key manager.

(6) Date the company was started.

(7) Number of people employed by the company.

(8) Company affiliation.

(c) Offerors located outside the United States may obtain the location and phone number of the local Dun and Bradstreet Information Services office from the Internet Home Page at http://www.customerservice@dnb.com. If an offeror is unable to locate a local service center, it may send an e-mail to Dun and Bradstreet at globalinfo@mail.dnb.com.

(End of provision)

L.5  52.214-3  AMENDMENTS TO INVITATIONS FOR BIDS (Dec 1989)

(a) If this solicitation is amended, then all terms and conditions which are not modified remain unchanged.

(b) Bidders shall acknowledge receipt of any amendment to this solicitation (1) by signing and returning the amendment, (2) by identifying the amendment number and date in the space provided for this purpose on the form for submitting a bid, (3) by letter or telegram, or (4) by facsimile, if facsimile bids are authorized in the solicitation.  The Government must receive the acknowledgment by the time and at the place specified for receipt of bids.

(End of provision)

L.6  52.214-4  FALSE STATEMENTS IN BIDS (APR 1984)

Bidders must provide full, accurate, and complete information as required by this solicitation and its attachments.  The penalty for making false statements in bids is prescribed in 18 U.S.C. 1001.

(End of provision)

L.7  52.214-5  SUBMISSION OF BIDS (MAR 1997)

(a) Bids and bid modifications shall be submitted in sealed envelopes or packages (unless submitted by electronic means) (1) addressed to the office specified in the solicitation, and (2) showing the time and date specified for receipt, the solicitation number, and the name and address of the bidder.

(b) Bidders using commercial carrier services shall ensure that the bid is addressed and marked on the outermost envelope or wrapper as prescribed in subparagraphs (a)(1) and (2) of this provision when delivered to the office specified in the solicitation.

(c) Telegraphic bids will not be considered unless authorized by the solicitation; however, bids may be modified or withdrawn by written or telegraphic notice.

(d) Facsimile bids, modifications, or withdrawals, will not be considered unless authorized by the solicitation.

(e) Bids submitted by electronic commerce shall be considered only if the electronic commerce method was specifically stipulated or permitted by the solicitation.

(End of provision)

L.8  52.214-6  EXPLANATION TO PROSPECTIVE BIDDERS (APR 1984)

Any prospective bidder desiring an explanation or interpretation of the solicitation, drawings, specifications, etc., must request it in writing soon enough to allow a reply to reach all prospective bidders before the submission of their bids.  Oral explanations or instructions given before the award of a contract will not be binding.  Any information given a prospective bidder concerning a solicitation will be furnished promptly to all other prospective bidders as an amendment to the solicitation, if that information is necessary in submitting bids or if the lack of it would be prejudicial to other prospective bidders.

(End of provision)

L.9  52.214-7  LATE SUBMISSIONS, MODIFICATIONS, AND WITHDRAWALS OF BIDS (NOV 1999)

(a) Bidders are responsible for submitting bids, and any modifications or withdrawals, so as to reach the Government office designated in the invitation for bids (IFB) by the time specified in the IFB.  If no time is specified in the IFB, the time receipt is 4:30 p.m., local time, for the designated Government office on the date that bids are due.

(b)(1) Any bid, modification, or withdrawal received at the Government office designated in the IFB after the exact time specified for receipt of bids is "late" and will not be considered unless it is received before award is made, the Contracting Officer determines that accepting the late bid would not unduly delay the acquisition; and--

(i) If it was transmitted through an electronic commerce method

authorized by the IFB, it was received at the initial port of entry to

the Government infrastructure not later than 5:00 p.m. one working day

prior to the date specified for receipt of bids; or

(ii) There is acceptable evidence to establish that it was received

at the Government installation designated for receipt of bids and was

under the Government's control prior to the time set for receipt of

bids.

(2) However, a late modification of an otherwise successful bid that

makes its terms more favorable to the Government, will be considered at

any time it is received and may be accepted.

(c) Acceptable evidence to establish the time of receipt at the Government installation includes the time/date stamp of that installation on the bid wrapper, other documentary evidence of receipt maintained by the installation, or oral testimony or statements of Government personnel.

(d) If an emergency or unanticipated event interrupts normal Government processes so that bids cannot be received at the Government office designated for receipt of bids by the exact time specified in the IFB and urgent Government requirements preclude amendment of the IFB, the time specified for receipt of bids will be deemed to be extended to the same time of day specified in the solicitation on the first work day on which normal Government processes resume.

(e) Bids may be withdrawn by written notice received at any time before the exact time set for receipt of bids.  If the IFB authorizes facsimile bids, bids may be withdrawn via facsimile received at any time before the exact time set for receipt of bids, subject to the conditions specified in the provision at 52.214-31, Facsimile Bids.  A bid may be withdrawn in person by a bidder or its authorized representative if, before the exact time set for receipt of bids, the identity of the person requesting withdrawal is established and the person signs a receipt for the bid.

(End of provision)

L.10  52.214-18  PREPARATION OF BIDS--CONSTRUCTION (APR 1984)

(a) Bids must be (1) submitted on the forms furnished by the Government or on copies of those forms, and (2) manually signed.  The person signing a bid must initial each erasure or change appearing on any bid form.

(b) The bid form may require bidders to submit bid prices for one or more items on various bases, including--

(1) Lump sum bidding;

(2) Alternate prices;

(3) Units of construction; or

(4) Any combination of subparagraphs (1) through (3) above.

(c) If the solicitation requires bidding on all items, failure to do so will disqualify the bid.  If bidding on all items is not required, bidders should insert the words "no bid" in the space provided for any item on which no price is submitted.

(d) Alternate bids will not be considered unless this solicitation authorizes their submission.

(End of provision)

L.11  52.214-19  CONTRACT AWARD--SEALED BIDDING--CONSTRUCTION (AUG 1996)

(a) The Government will evaluate bids in response to this solicitation without discussions and will award a contract to the responsible bidder whose bid, conforming to the solicitation, will be most advantageous to the Government, considering only price and the price-related factors specified elsewhere in the solicitation.

(b) The Government may reject any or all bids, and waive informalities or minor irregularities in bids received.

(c) The Government may accept any item or combination of items, unless doing so is precluded by a restrictive limitation in the solicitation or the bid.

(d) The Government may reject a bid as nonresponsive if the prices bid are materially unbalanced between line items or subline items.  A bid is materially unbalanced when it is based on prices significantly less than cost for some work and prices which are significantly overstated in relation to cost for other work, and if there is a reasonable doubt that the bid will result in the lowest overall cost to the Government even though it may be the low evaluated bid, or if it is so unbalanced as to be tantamount to allowing an advance payment.

(End of provision)

L.12  52.216-1  TYPE OF CONTRACT (APR 1984)

The Government contemplates award of a Fixed Price  contract resulting  from this solicitation.

(End of provision)

L.13  52.222-23  NOTICE OF REQUIREMENT FOR AFFIRMATIVE ACTION TO ENSURE EQUAL EMPLOYMENT OPPORTUNITY FOR CONSTRUCTION (FEB 1999)

(a) The offeror's attention is called to the Equal Opportunity clause and the Affirmative Action Compliance Requirements for Construction clause of this solicitation.

(b) The goals for minority and female participation, expressed in percentage terms for the Contractor's aggregate workforce in each trade on all construction work in the covered area, are as follows:

Goals for minority participation for each trade 19.6%

Goals for female participation for each trade    6.9%

These goals are applicable to all the Contractor's construction work performed in the covered area.  If the Contractor performs construction work in a geographical area located outside of the covered area, the Contractor shall apply the goals established for the geographical area where the work is actually performed.  Goals are published periodically in the Federal Register in notice form, and these notices may be obtained from any Office of Federal Contract Compliance Programs office.

(c) The Contractor's compliance with Executive Order 11246, as amended, and the regulations in 41 CFR 60-4 shall be based on (1) its implementation of the Equal Opportunity clause, (2) specific affirmative action obligations required by the clause entitled "Affirmative Action Compliance Requirements for Construction," and (3) its efforts to meet the goals.  The hours of minority and female employment and training must be substantially uniform throughout the length of the contract, and in each trade.  The Contractor shall make a good faith effort to employ minorities and women evenly on each of its projects.  The transfer of minority or female employees or trainees from Contractor to Contractor, or from project to project, for the sole purpose of meeting the Contractor's goals shall be a violation of the contract, Executive Order 11246, as amended, and the regulations in 41 CFR 60-4.  Compliance with the goals will be measured against the total work hours performed.

(d) The Contractor shall provide written notification to the Deputy Assistant Secretary for Federal Contract Compliance, U.S. Department of Labor, within 10 working days following award of any construction subcontract in excess of $10,000 at any tier for construction work under the contract resulting from this solicitation.  The notification shall list the--

(1) Name, address, and telephone number of the subcontractor;

(2) Employer's identification number of the subcontractor;

(3) Estimated dollar amount of the subcontract;

(4) Estimated starting and completion dates of the subcontract; and

(5) Geographical area in which the subcontract is to be performed.

(e) As used in this Notice, and in any contract resulting from this solicitation, the "covered area" is California

(End of provision)

L.14  52.225-10  NOTICE OF BUY AMERICAN ACT REQUIREMENT--CONSTRUCTION MATERIALS (May 2002)

(a) Definitions.  "Construction material," "domestic construction material," and "foreign construction material," as used in this provision, are defined in the clause of this solicitation entitled "Buy American Act--Construction Materials" (Federal Acquisition Regulation (FAR) clause 52.225-9).

(b) Requests for determinations of inapplicability.  An offeror requesting a determination regarding the inapplicability of the Buy American Act should submit the request to the Contracting Officer in time to allow a determination before submission of offers.  The offeror shall include the information and applicable supporting data required by paragraphs (c) and (d) of the clause at FAR 52.225-9 in the request.  If an offeror has not requested a determination regarding the inapplicability of the Buy American Act before submitting its offer, or has not received a response to a previous request, the offeror shall include the information and supporting data in the offer.

(c) Evaluation of offers.  (1) The Government will evaluate an offer requesting exception to the requirements of the Buy American Act, based on claimed unreasonable cost of domestic construction material, by adding to the offered price the appropriate percentage of the cost of such foreign construction material, as specified in paragraph (b)(3)(i) of the clause at FAR 52.225-9.

(2) If evaluation results in a tie between offeror that requested the

substitution of foreign construction material based on unreasonable cost

and an offeror that did not request an exception, the Contracting Officer

will award to the offeror that did not request an exception based on

unreasonable cost.

(d) Alternate offers.  (1) When an offer includes a foreign construction material not listed by the Government in this solicitation in paragraph (b)(2) of the clause at FAR 52.225-9, the offeror also may submit an alternate offer based on use of equivalent domestic construction material.

(2) If an alternate offer is submitted, the offeror shall submit a

separate Standard Form 1442 for the alternate offer, and a separate price

comparison table prepared in accordance with paragraphs (c) and (d) of

the clause at FAR 52.225-9 for the offer that is based on the use of any

foreign construction material for which the Government has not yet

determined an exception applies.

(3) If the Government determines that a particular exception requested

in accordance with paragraph (c) of the clause at FAR 52.225-9 does not

apply, the Government will evaluate only those offers based on use of the

equivalent domestic construction material, and the offeror shall be

required to furnish such domestic construction material.  An offer based

on use of the foreign construction material for which an exception was

requested--

(i) Will be rejected as nonresponsive if this acquisition is

conducted by sealed bidding; or

(ii) May be accepted if revised during negotiations.

(End of provision)

L.15  952.233-2  SERVICE OF PROTEST

(c) Another copy of a protest filed with the General Accounting Office shall be furnished to the following address within the time periods described in paragraph (b) of this clause:  U.S. Department of Energy, Assistant General Counsel for Procurement and Assistance (GC-61), 1000 Independence Avenue, SW., Washington, DC 20585, Fax: (202) 586-4546.

L.16  52.233-2  SERVICE OF PROTEST (AUG 1996)

(a) Protests, as defined in section 33.101 of the Federal Acquisition Regulation, that are filed directly with an agency, and copies of any protests that are filed with the General Accounting Office (GAO), shall be served on the Contracting Officer (addressed as follows) by obtaining written and dated acknowledgment of receipt from Catherine M Castle P.O. Box 6457 Phoenix, AZ 85005-6457

(b) The copy of any protest shall be received in the office designated above within one day of filing a protest with the GAO.

(End of provision)

L.17  952.233-4  NOTICE OF PROTEST FILE AVAILABILITY (SEP 1996)

(a) If a protest of this procurement is filed with the General Accounting Office (GAO) in accordance with 4 CFR Part 21, any actual or prospective offeror may request the Department of Energy to provide it with reasonable access to the protest file pursuant to FAR 33.104(a)(3)(ii), implementing section 1065 of Public Law 103-355.  Such request must be in writing and addressed to the contracting officer for this procurement.

(b) Any offeror who submits information or documents to the Department for the purpose of competing in this procurement is hereby notified that information or documents it submits may be included in the protest file that will be available to actual or prospective offerors in accordance with the requirements of FAR 33.104(a)(3)(ii).  The Department will be required to make such documents available unless they are exempt from disclosure pursuant to the Freedom of Information Act.  Therefore, offerors should mark any documents as to which they would assert that an exemption applies (See 10 CFR part 1004.)

L.18  952.233-5  AGENCY PROTEST REVIEW (SEP 1996)

Protests to the Agency will be decided either at the level of the Head of the Contracting Activity or at the Headquarters level.  The Department of Energy's agency protest procedures, set forth in 933.103, elaborate on these options and on the availability of a suspension of a procurement that is protested to the agency.  The Department encourages potential protesters to discuss their concerns with the contracting officer prior to filing a protest.

L.19  52.236-27 I  SITE VISIT (CONSTRUCTION) (FEB 1995)--ALTERNATE I (FEB 1995)

(a) The clauses at 52.236-2, Differing Site Conditions, and 52.236-3, Site Investigations and Conditions Affecting the Work, will be included in any contract awarded as a result of this solicitation.  Accordingly, offerors or quoters are urged and expected to inspect the site where the work will be performed.

(b) An organized site visit has been scheduled for-- August 07,2002 10:00 a.m. Pacific Time

(c) Participants will meet at—Maricopa Substation. Call Gary Bates 602-352-2694 for directions.

(End of provision)

L.20  LL.0000-0005  MAILED OR HANDCARRIED BID/PROPOSAL INSTRUCTIONS (WAPA 5/97)

(a) Mailed bids shall be sent to the address listed in Block 8 of the SF33 or SF1442, or Block 9 of the SF1449.

(b) Handcarried bids shall be brought to the address listed in Block 7 of the SF33, Block 8 of the SF1442, or Block 9 of the SF1449.

(c) Bidders shall place the following information on the outside of the envelope containing their submission:

.

Sealed Bid (IFB) or Proposal (RFP): DO NOT OPEN

Solicitation No.: DE-FB65-02WG60007

Due Date: August 27,2002

Time:  2:00 p.m. Pacific Time

L.21  LL.0000-0006  BID CONTENTS (WAPA 1/2001)

(a) CONTENTS  All bid submittal documents should be returned when submitting the bid. This Invitation for Bid consists of the following documents, not necessarily contained in the order listed below, but are shown for identification and informational purposes only:

(1) Bid Instruction Documents

(i) Invitation for Bids

(2) Bid Submittal Documents

(i) Solicitation, Offer, and Award (Standard Form 1442)

(ii) Supplies or Services and Prices

(iii) Representations and Certifications and other Statements of Bidders

(iv) Bid Bond (Standard Form 24)

(3) Contract Documents

(i) Index of Contract Clauses (Fixed-Price Construction Contract)

(ii) DOE Standard Contract Clauses (Fixed-Price Construction Contracts).

(iii) Section C Description/Specifications.

(b) BIDS - Offerors shall submit three copies of their bid on Standard Form 1442 together with their Representations, Certifications, and Other Statement of Bidders, all in accordance with these instructions.  If the bid exceeds $25,000, bonds will be submitted as follows:

(1) Bid Bonds.  Each bidder shall submit with its bid a Bid Bond (Standard Form 24) with good and sufficient surety or sureties acceptable to the Government, or other security as provided in paragraph (c) Bid Guarantee, in the form of 20 percent of the bid price or $3,000,000.00, whichever is less. The Bid Bond penalty may be expressed in dollars and cents.

(2) Performance and Payment Bonds.  Within 10 days after award of the contract, the Contractor shall execute and furnish two bonds, each with good and sufficient surety or sureties acceptable to the Government; namely, a Performance Bond (Standard Form 25) and a Payment Bond (Standard Form 25-A).  The penal sums of such bond will be as follows:

(i) Performance Bond.  The penal sum of the performance bond shall be equal to 100 percent of the contract price.

(ii) Payment Bond.

(A) When the contract price is $1 million or less, the penal sum shall be 100 percent of the contract price.

(B) When the contract price is in excess of $1 million, but not more than $5 million, the penal sum shall be 100 percent of the contract price.

(C) When the contract price is more than $5 million, the penal sum shall be $2.5 million.  Any bonds furnished will be furnished by the Contractor to the Government prior to commencement of contract performance.  All hand-delivered bids must be delivered to the Department of Energy, Western Area Power Administration.  Any bids submitted by hand after the time set for receipt will not be accepted.

(c) BID GUARANTEE

(1) Failure to furnish a bid guarantee in the proper form and amount, by the time set for opening of bids, may be cause for rejection of the bid.

(2) The offeror (bidder) shall furnish a bid guarantee in the form of a firm commitment, such as a bid bond, postal money order, certified check, cashier's check, irrevocable letter of credit, or under Treasury Department regulations, certain bonds or notes of the United States. The Contracting Officer will return bid guarantees, other than bid bonds,

(i) to unsuccessful bidders as soon as practicable after the opening of bids, and

(ii) to the successful bidder upon execution of contractual documents and bonds (including any necessary coinsurance or reinsurance agreements), as required by the bid as accepted.

(3) If the successful bidder, upon acceptance of its bid by the Government within the period specified for acceptance, fails to execute all contractual documents or give a bond(s) as required by the solicitation within the time specified, the Contracting Officer may terminate the contract for default.

(4) Unless otherwise specified in the bid, the bidder will

(i) allow 60 days for acceptance of its bid and

(ii) give bond within 10 days after receipt of the forms by the bidder.

(5) In the event the contract is terminated for default, the bidder is liable for any cost of acquiring the work that exceeds the amount of its bid, and the bid guarantee is available to offset the difference.

M.1  LM.0000-0001  ADDITIONAL EVALUATION FACTORS (WAPA 11/95)

(a) Prices must be entered for each item.  All extensions of unit-priced items will be subject to verification by the Government.  In case of a difference between the unit price and the extension, the unit price will govern.  In case of variation between the total shown on the bid and the total verified by the Government, the total (sum of the items) determined by the Government will be considered to be the bid.  (b) If a modification to a bid based on unit prices is submitted which provides for a lump-sum adjustment to the total price, the application of the lump-sum adjustment to each unit price in the bid schedule must be stated.  If it is not stated, the bidder agrees that the lump sum adjustment shall be applied on a pro-rata basis to every unit price in the bid schedule.  (c) When alternate items and/or performance schedules are set forth in this solicitation, the Government reserves the right to make award of the alternate items and/or performance schedule when, price and other factors considered, it is determined that the alternate items and/or performance is in the best interest of the Government.

M.2  LM.0000-0002  AWARD ON AN ALL OR NONE BASIS (WAPA 11/95)

Failure to bid on all the items in the solicitation will render your bid nonresponsive.  The award resulting from this solicitation will be on an "all or none basis."  Only one award will be made from this solicitation.

M.3  LM.0000-0014  UNBALANCED BIDS (WAPA 11/99)

The Government may reject a bid as nonresponsive if the prices bid are materially unbalanced between line items.  A bid is materially unbalanced when it is based on prices significantly less than cost for some work and prices which are significantly overstated in relation to cost for other work, and if there is a reasonable doubt that the bid will result in the overall lowest cost to the Government even though it may be the low evaluated bid, or it is so unbalanced as to be tantamount to allowing an advance payment.  For the purposes of providing for expenses incident to the initiation of construction and to discourage unbalanced bidding, the price for item number  oo1  , Mobilization and Preparatory Work, shall not exceed 5  percent of the total for the schedule.  IF IT EXCEEDS 5 PERCENT, THE BID  WILL BE REJECTED AS NON-RESPONSIVE.

<!DOCTYPE HTML PUBLIC "-//W3C//DTD HTML 4.0 Transitional//EN"><!-- saved from url=(0102)http://frwebgate5.access.gpo.gov/cgi-bin/waisgate.cgi?WAISdocID=55558622054+19+0+0&WAISaction=retrieve -->

GENERAL DECISION AZ020002 05/10/2002 AZ2

Date: May 10, 2002

General Decision Number AZ020002

Superseded General Decision No. AZ010002

State: Arizona

Construction Type:

HIGHWAY

County(ies):

STATEWIDE

HIGHWAY CONSTRUCTION PROJECTS

Modification Number     Publication Date

0             03/01/2002

1             05/10/2002

COUNTY(ies):

STATEWIDE

BRAZ0001C  07/01/2001

Rates           Fringes

COCHISE, PIMA, and SANTA CRUZ COUNTIES; and the area of GRAHAM,

GREENLEE, and PINAL COUNTIES located East and South of the San

Francisco River to the Gila River

BRICKLAYERS                          15.40           3.29

----------------------------------------------------------------

BRAZ0003A  01/01/2002

Rates           Fringes

REMAINING COUNTIES including the area of GRAHAM, GREENLEE & PINAL

COUNTIES located West and North of the San Francisco River to the

Gila River

BRICKLAYERS                          21.05           3.29

----------------------------------------------------------------

CARP0408C  06/01/2001

Rates           Fringes

CARPENTERS:

Carpenters                           19.33           3.62

Piledrivermen                        19.83           3.62

----------------------------------------------------------------

CARP1914A  09/01/2000

Rates           Fringes

MILLWRIGHTS:

Zone 1                               19.20           5.97

Zone 2                               20.58           5.97

Zone 3                               21.20           5.97

Zone 4                               23.70           5.97

ZONE DEFINITIONS FOR MILLWRIGHTS:

Mileage shall be calculated from the construction site to the

City Hall in Phoenix or Tucson, or to the workmen's residence,

whichever is less:

Zone 1:  0-30 miles

Zone 2:  30-45 miles

Zone 3:  45-60 miles

Zone 4:  over 60 miles

----------------------------------------------------------------

* ELEC0518A  12/01/2001

Rates           Fringes

APACHE COUNTY [South of Highway 66]; All of GILA COUNTY; NAVAJO

COUNTY [South and East of boundary beginning at a point where

Clear Creek crosses the Coconino-Navajo County line, extending

Northeasterly along Clear Creek and Northeasterly to Cottonwood

Wash, along Cottonwood Wash North easterly to where it intersects

the Navajo Indian Reservation, then East along the Navajo Indian

Reservation Boundary line to a point where it intersects the

Navajo-Apache County Line]; and PINAL COUNTY [North of the line,

"First Standard Parallel South" and East of the line, "Second

Guide Meridian East"]:

ELECTRICIANS                         20.60           12%+3.60

----------------------------------------------------------------

ELEC0570A  12/01/2001

Rates           Fringes

COCHISE, GRAHAM, GREENLEE, LA PAZ, PIMA, PINAL [Southern

Portion], SANTA CRUZ, AND YUMA COUNTIES:

ELECTRICIANS:

Zone 1                              19.05           14.4%+2.65

ZONE DEFINITIONS:

Zone 1:  0 to 29 miles radius from City Hall in Tucson

Zone 2:  More than 29 miles up to 46 miles radius from City

Hall in Tucson, add $1.25 to Zone 1 basic hourly

rate

Zone 3:  More than 46 miles radius, add $3.75 to Zone 1

basic hourly rate

----------------------------------------------------------------

* ELEC0611H  12/01/2001

Rates           Fringes

APACHE COUNTY [Area North of Highway 66]

ELECTRICIANS                         28.41           6.81

----------------------------------------------------------------

ELEC0640A  06/21/2001

Rates           Fringes

COCONINO; MARICOPA; MOHAVE; and YAVAPAI COUNTIES; and the

following portions of Counties:

NAVAJO COUNTY (North and West of a boundary beginning at a point

where Clear Creek crosses the Coconino- Navajo County line,

Northeasterly along Clear Creek and Northeasterly to Cottonwood

Wash, along Cottonwood Wash Northeasterly to where it intersects

the Navajo Indian Reservation then Easterly along the Navajo

Indian Reservation Boundary line to a point where it intersects

the Navajo-Apache County line);

PINAL (area lying North and West of the boundary line beginning

at a point where Papago Indian Reservation Road No. 15 crosses

the Pima-Pinal County line, then extending in a Northeasterly

direction on Papago Indian Reservation Road No. 15 to the

intersection with Highway FAS-267, extending North on Highway

FAS-267 to the intersection with the Florence Canal, North and

East on the Florence Canal to the intersection of the line

"Second Guide Meridian East" then North to the Pinal-Maricopa

County lines )

ELECTRICIANS                        19.95           3%+3.57

----------------------------------------------------------------

* ELEC0769A  05/01/2002

Rates           Fringes

LINE CONSTRUCTION:

Lineman, Technician, 80 Ton Crane

and over, and Pilot                 28.40           18.5%+2.55

Cable Splicer                        29.14           18.5%+2.55

Equipment Operator, Mechanic,

and Powderman                       20.01           18.5%+2.55

Groundman                            16.95           18.5%+2.55

----------------------------------------------------------------

ENGI0428B  06/01/2001

Rates           Fringes

POWER EQUIPMENT OPERATORS:

ZONE 1:

GROUP 1                             16.14           4.28

GROUP 2                             19.41           4.28

GROUP 3                             20.49           4.28

GROUP 4                             21.52           4.28

POWER EQUIPMENT OPERATORS CLASSIFICATIONS:

GROUP 1: A-frame boom truck, winch truck, air compressor,

Beltcrete, boring bridge and texture, concrete mixer (skip type),

conductor, brakeman, handler, conveyor, cross timing and pipe

float, curing machine, dinky (under 20 tons), elevator hoist

(Husky and similar), firemen (all), forklift and Ross carrier,

generator (all), highline cableway signalman, hydrographic

mulcher, hydrographic seeder, joint inserter, jumbo finishing

machine, Kolman belt loader, machine conveyor, multiple power

concrete saw, oiler, pavement breaker, power grizzly, power

sweeper, pressure grout machine, pump, roller (except as

otherwise classified), self-propelled chip spreading machine,

skiploader (3 cu. yd. and less), slurry seal machine (Moto

paver driver), small self-propelled compactor (with blade) -

backfill, ditch operation, straw blower, tractor (D-5 and under),

tripper, tugger, welding machine, wheel-type tractor (Ford,

Ferguson type with attachments, Bee Gee etc.)

GROUP 2: Aggregate plant (including crushing, screening and sand

plants, etc.), asphalt plant mixer, asphalt laydown machine,

backhoe (rubber tired or track, less than 1 cu. yd. MRC), Bee Gee

operator boring machine, concrete batch plant (all types and

sizes), concrete mechanical tamping, spreading or finishing

machine (including Clary, Johnson or similar types), concrete

mixer (paving type and mobile mixers), concrete pump, crane

(crawler and pneumatic less than 15 ton capacity MRC), drilling

machine (including water wells), elevating grader (all types and

sizes except as otherwise classified), field equipment

serviceman, paver and similar type equipment, motor grader (any

type power blade - rough), oiler driver, operating engineer

rigger, pneumatic tired scraper (all sizes and types), power

jumbo form setter, road oil mixing machine, roller (on all types

asphalt pavement), screed, self-propelled compactor (with blade,

815, 825 or equivalent - grade operation), skip loader (all types

with a rated capacity over 3 but less than 6 cu. yd.), slip form

(power driven lifting device for concrete forms), soil cement

road mixingmachine (single pass type), heater and planer, tractor

(dozer, pusher - all), traveling pipe-wrapping machine, trenching

machine, tugger (two or more)

GROUP 3: Asphalt or concrete planing, rotomill and milling

machine, auto grade machine (CMI and similar equipment), boring

machine (including mole, badger and similar type), concrete pump

(truck mounted with boom), crane (crawler and pneumatic over 15

tons but less than 100 tons capacity MRC), crawler type tractor

with boom attachment and slope bar, derrick, Gradall, heavy duty

mechanic/welder, helicopter hoist operator or pilot, highline

cableway, mass excavator (150 Bucyrus, Erie and similar type),

mechanical hoist (two or more drums), motor grader (any type

power blade - finish), mucking machine, overhead crane, Grade

Checker, piledriver engineer (portable, stationary or skid rig),

power driven ditch lining or ditch trimming machine, remote

control earth moving machine, skip loader (all types with rated

capacity 6 cu. yd. but less than 10 cu. yd.), slip form paving

machine (including Gunnert, Zimmerman and similar types), tower

crane or similar type, universal equipment operator (backhoe,

clamshell, dragline, shovel etc., up to 10 cu. yd.); Operating

Engineers Electrician including Tower Erector, Lineman & Cable

Splicer (load side of main disconnect).

GROUP 4: Crane operator (pneumatic or crawler - 100 tons hoisting

capacity and over, MRC rating), skip loader (all types with rated

capacity of 10 cu. yd. or more), universal equipment operator

(backhoe, clamshell, dragline, shovel, etc., 10 cu. yd. and over)

Multiple-Unit Earth Equipment (Holland Loader etc.), Tractor

operator, Pneumatic-Tired or Track type, Two Units - $0.50 per

hour over base rate; and $1.00 per hour for each additional unit

All Operators, Oilers, and Motor Crane Drivers on equipment with

Booms, except concrete pumping truck booms, including Jibs, shall

receive $0.01 per hour per foot over 80 ft in addition to regular

rate of pay

Premium pay for performing hazardous waste removal $0.50 per hour

over base rate.

----------------------------------------------------------------

IRON0075A  01/01/2002

Rates           Fringes

IRONWORKERS:

0-50 miles from City Hall in

Phoenix or Tucson                   20.91           9.80

50-100 miles                       22.41           9.80

100-150 miles                      23.66           9.80

over 150 miles                     24.91           9.80

----------------------------------------------------------------

LABO0383A  06/01/2001

Rates           Fringes

LABORERS

GROUP 1                              11.67           3.50

GROUP 2                              12.48           3.50

GROUP 3                              13.12           3.50

GROUP 4                              13.98           3.50

GROUP 5                              14.77           3.50

LABORERS CLASSIFICATIONS:

GROUP 1:  Laborer, general or construction; tool dispatcher or

checker; manually controlled signal operator; fence builder,

guard rail builder - highway; chat box man; dumpman and/or

spotter; rip rap stone man; rock slinger; form stripper; packing

rod steel and pans; cesspool diggers and installers; astro turf

layer; clean up - bull gang trackman, railroad; chipper

(clearing and grubbing); kettleman - tarman; spikers, wrenchers-

creosote tieman; floor sanders - concrete; sandblaster (pot

tender); powderman tender; fine grader; all tenders not herein

separately classified; window cleaner; flagger

GROUP 2:  Concrete laborer (belt, pipe and/or hoseman); cement

mason tender; cutting torch operator; power type concrete buggy;

bander; guinea chaser

GROUP 3:  Operator and tender of pneumatic and electric tools;

concrete vibrating machines, chain saw (on clearing and

grubbing); hydraulic jacks and similar mechanical tools not

separately herein classified; pipe caulker and/or backup man -

pipeline; riggers and signal man - pipeline; pipe wrapper;

cribber & shorer (except tunnel); pneumatic gopher; pre-cast

manhole erector

GROUP 4:  Asphalt raker and ironer; air and water washout

nozzleman (low and high pressure); scaler (using bos'n's chair

or safety belt); tamper (mechanical - all types); sandblaster

(nozzleman); concrete saw (hand-guided); concrete cutting torch;

gunite (gunman, mixerman, rodman); bio-filer, pressman,

installer, operator; hand-guided trencher and similarly operated

equipment; driller (jackhammer and/or pavement breaker); grade

setter (pipeline); pipe layer including but not limited to non-

metallic transite and plastic pipe, water pipe, sewer pipe,

drain pipe, and underground tile pipe and conduit); chuck tender

(except tunnel)

GROUP 5:  Drill doctor and/or air tool repairman; scaler

(driller); form setter and/or builder; welder and/or pipelayer

installing process piping; driller - core, diamond, wagon, air

track, Joy, Mustang, PR-143, 220 Gardner-Denver, Hydrasonic,

powderman; water blaster operator

NOTE: $0.50 per hour premium for performing hazardous waste

removal

----------------------------------------------------------------

LABO0383D  06/01/2001

Rates           Fringes

TUNNEL LABORERS:

GROUP 1                              17.58           3.45

GROUP 2                              17.90           3.45

GROUP 3                              18.15           3.45

GROUP 4                              18.86           3.45

GROUP 5                              19.29           3.45

GROUP 6                              19.75           3.45

TUNNEL LABORERS CLASSIFICATIONS

GROUP 1:  Bull Gang, Muckers, Trackman, Dumpman, Concrete Crew,

Grout Crew, Swamper (Brakeman & Switchman on tunnel work), Change

House Man.

GROUP 2:  Nipper, Chucktender & Cabletender, Vibratorman, Jack

Hammer, Pneumatic Tools except driller.

GROUP 3:  Grout Gunman.

GROUP 4:  Timberman, Retimberman, Wood or Steel Blaster, Driller,

Powderman, Cherry Pickerman, Poderman - Primer House, Steel Form

Raiser & Setter, Kemper and other Penumatic-Concrete-Placer-

Operator, Miner-Finisher, Miner-Tunnel (hand or machine).

GROUP 5:  Diamond Drill,

GROUP 6:  Shaft & Raise Miner & Welder

----------------------------------------------------------------

PAIN0086B  05/02/2001

Rates           Fringes

PAINTERS                              15.45           2.20

----------------------------------------------------------------

PLAS0394A  10/01/2000

Rates           Fringes

NORTHERN AREA:  APACHE, COCONINO, MOHAVE AND NAVAJO COUNTIES:

Area NORTH of a straight line drawn  between a point 35 miles due

North of the City Hall in Flagstaff and a point 35 miles due

North of the City Hall in Kingman, extending to the

Arizona/Nevada State line on the West and extending to a point 35

miles due North of the City Hall in Holbrook, thence due East to

the intersection of the Arizona -  New Mexico State line:

CEMENT MASONS                        24.125          6.01

REMAINDER OF ARIZONA

CEMENT MASONS                        19.75           6.01

----------------------------------------------------------------

PLUM0469B  07/01/2001

Rates           Fringes

APACHE, COCONINO, LA PAZ, MARICOPA, MOHAVE, NAVAJO, YAVAPAI AND

YUMA COUNTIES:

PLUMBERS AND PIPEFITTERS:

ZONE 1:

Commercial                          24.35           8.10

Industrial                          27.35           8.10

ZONE 2:

Commercial                          27.35           8.10

Industrial                          30.35           8.10

ZONE DEFINITIONS FOR PLUMBERS AND PIPEFITTERS

ZONE 1:  Area within a 20 mile radius of the center of the

following towns:  Flagstaff, Holbrook, Kingman, Lake Havasu

City, Prescott, Show Low, Springerville, St. John's,

Winslow, and Yuma; and area within 40 miles of the center

of Phoenix

ZONE 2:  Area outside a 20 mile radius of the center of

Flagstaff, Holbrook, Kingman, Lake Havasu City, Prescott,

Show Low, Springerville, St. John's, Winslow, and Yuma;

and area outside a 40 mile radius of Phoenix

----------------------------------------------------------------

PLUM0741B  07/01/2001

Rates           Fringes

COCHISE, GILA, GRAHAM, GREENLEE, PIMA, PINAL, AND SANTA CRUZ

PLUMBERS & PIPEFITTERS               21.25           7.87

----------------------------------------------------------------

SUAZ3001A  01/22/1993

Rates           Fringes

LANDSCAPE SPRINKLER INSTALLER          8.27            .24

LANDSCAPE LABORER                      5.15            .24

----------------------------------------------------------------

TEAM0104B  06/01/2000

Rates           Fringes

TRUCK DRIVERS:

GROUP 1                              11.17           4.12

GROUP 2                              14.14           4.12

GROUP 3                              14.47           4.12

GROUP 4                              15.92           4.12

GROUP 5                              16.52           4.12

GROUP 6                              16.75           4.12

GROUP 7                              18.35           4.12

TRUCK DRIVERS CLASSIFICATIONS:

GROUP  1:  Pickup Driver, Station Wagon Driver, Man Haul Driver,

Self-propelled Street Sweeper, Buggymobile 1 cu yd or less,

Vacuum Pump Truck Driver, Forklift or Fork Truck or Ross Carrier,

Dumpster under 7 cu yd, Slurry type equipment driver or Leverman,

Flaherty Spreader or Leverman

GROUP 2:  2 or 3 axle Dump or Flatrack Driver, Water Truck under

2500 gal., Boom Truck "A" Frame, Ginpole Winch Truck and similar

equipment, Heavy Duty Mechanic/Welder

GROUP 3:  4 axle Dump/Flatrack, Dumpster 7 cu yd and over, Redi-

Mix Driver less than 10.5 cu yd, Concrete Pump Driver(when

integral part of Redi-Mix Truck), Oil Tanker/Distributor Truck

Driver/Bootman/Retortman/Leverman, Foremost Rollagon/Melroe/Hosky

and similar type equipment when hauling men, material, and

equipment, Water Truck Driver 2500 gal. but less than 4000 gal.

GROUP 4:  5 axle Dump or Flatrack Driver, Water Truck Driver

4000 gal. and over, Redi-Mix Drivers 10.6 cu yd and up to 14 cu

yd, Hydro Lift, Swedish Crane, Iowa 300 and similar types.

GROUP 5:  6-axle Dump or Flatrack Driver, Rock Truck Driver

(Dart, Euclid, CAT Payhauler, and other similar type and Dumps,

Single Unit) less than 16 cu yd.

GROUP 6:  7-axle Dump or Flatrack Driver, 8-axle Dump or Flatrack

Driver, Redi-Mix Driver 14 cu yd or over Eject-alls,

GROUP 7:  Off-highway Equipment Driver including but not limited

to: 2 or 4 wheel Power Unit (CAT DW Series, Euclid,

International, and Similar type equipment), Transporting material

when Top Loaded or by external means, including pulling Water

Tanks (Water Pulls, Fuel Tanks) Rock Trucks 16 cu yd up to 25 cu

yd.

----------------------------------------------------------------

WELDERS - Receive rate prescribed for craft performing operation

to which welding is incidental.

================================================================

Unlisted classifications needed for work not included within

the scope of the classifications listed may be added after

award only as provided in the labor standards contract clauses

(29 CFR 5.5(a)(1)(v)).

----------------------------------------------------------------

In the listing above, the "SU" designation means that rates

listed under that identifier do not reflect collectively

bargained wage and fringe benefit rates.  Other designations

indicate unions whose rates have been determined to be

prevailing.

WAGE DETERMINATION APPEALS PROCESS

1.) Has there been an initial decision in the matter?  This can

be:

* an existing published wage determination

* a survey underlying a wage determination

* a Wage and Hour Division letter setting forth a

position on a wage determination matter

* a conformance (additional classification and rate)

ruling

On survey related matters, initial contact, including requests

for summaries of surveys, should be with the Wage and Hour

Regional Office for the area in which the survey was conducted

because those Regional Offices have responsibility for the

Davis-Bacon survey program.  If the response from this initial

contact is not satisfactory, then the process described in 2.)

and 3.) should be followed.

With regard to any other matter not yet ripe for the formal

process described here, initial contact should be with the Branch

of Construction Wage Determinations.  Write to:

Branch of Construction Wage Determinations

Wage and Hour Division

U. S. Department of Labor

200 Constitution Avenue, N. W.

Washington, D. C.  20210

2.) If the answer to the question in 1.) is yes, then an

interested party (those affected by the action) can request

review and reconsideration from the Wage and Hour Administrator

(See 29 CFR Part 1.8 and 29 CFR Part 7). Write to:

Wage and Hour Administrator

U.S. Department of Labor

200 Constitution Avenue, N. W.

Washington, D. C.  20210

The request should be accompanied by a full statement of the

interested party's position and by any information (wage payment

data, project description, area practice material, etc.) that the

requestor considers relevant to the issue.

3.) If the decision of the Administrator is not favorable, an

interested party may appeal directly to the Administrative Review

Board (formerly the Wage Appeals Board). Write to:

Administrative Review Board

U. S. Department of Labor

200 Constitution Avenue, N. W.

Washington, D. C.  20210

4.) All decisions by the Administrative Review Board are final.

END OF GENERAL DECISION

<!DOCTYPE HTML PUBLIC "-//W3C//DTD HTML 4.0 Transitional//EN"><!-- saved from url=(0101)http://frwebgate1.access.gpo.gov/cgi-bin/waisgate.cgi?WAISdocID=55441117130+4+0+0&WAISaction=retrieve -->

GENERAL DECISION AZ020014 05/10/2002 AZ14

Date: May 10, 2002

General Decision Number AZ020014

Superseded General Decision No. AZ010014

State: Arizona

Construction Type:

HEAVY

County(ies):

MARICOPA           PINAL

HEAVY CONSTRUCTION PROJECTS (excluding dam construction)

Modification Number     Publication Date

0             03/01/2002

1             05/10/2002

COUNTY(ies):

MARICOPA           PINAL

* ASBE0073B  09/01/2001

Rates           Fringes

ASBESTOS WORKERS/INSULATORS

Includes the application of all

insulating materials, protective

coverings, coatings, and finishes

to all types of mechanical systems    26.31           6.10

----------------------------------------------------------------

* ASBE0073D  02/16/2001

Rates           Fringes

ASBESTOS REMOVAL WORKER/

HAZARDOUS MATERIAL HANDLER

Includes preparation, wetting,

stripping, removal, scrapping,

vacuuming, bagging aand disposing

of all insulation materials from

mechanical systems, whether they

contain asbestos or not              20.18           5.87

----------------------------------------------------------------

BOIL0627B  02/01/2001

Rates           Fringes

BOILERMAKERS (Including

Containment Lining)                  22.33           10.89

----------------------------------------------------------------

CARP0408E  06/01/2001

Rates           Fringes

CARPENTERS (Including Form Work,

Metal Stud Framing, and

Metal Welding)                       19.33           3.62

----------------------------------------------------------------

CARP1914A  09/01/2000

Rates           Fringes

MILLWRIGHTS:

Zone 1                               19.20           5.97

Zone 2                               20.58           5.97

Zone 3                               21.20           5.97

Zone 4                               23.70           5.97

ZONE DEFINITIONS FOR MILLWRIGHTS:

Mileage shall be calculated from the construction site to the

City Hall in Phoenix or Tucson, or to the workmen's residence,

whichever is less:

Zone 1:  0-30 miles

Zone 2:  30-45 miles

Zone 3:  45-60 miles

Zone 4:  over 60 miles

----------------------------------------------------------------

ENGI0428D  06/01/2001

Rates           Fringes

POWER EQUIPMENT OPERATORS:

ZONE 1:

Group 1                             16.14           4.68

Group 2                             19.41           4.68

Group 3                             20.49           4.68

Group 4                             21.52           4.68

POWER EQUIPMENT OPERATORS CLASSIFICATIONS

GROUP 1: Loader, 3.5 cu yd and under

GROUP 2: Bulldozer; Crane, under 15 tons; Loader, over 3.5 cu yd

but less than 6 cu yd; Oiler Truck; and roller

GROUP 3: Crane, over 15 tons but less than 100 tons;

Loader, over 6 cu yd but less than 10 cu yd;

and Mechanic

GROUP 4: Crane, 100 tons and over; Loader, 10 cu yd and over

All Operators, Oilers, and Motor Crane Drivers on equipment with

Booms, except concrete pumping truck booms, including Jibs, shall

receive $0.01 per hour per foot over 80 ft in addition to regular

rate of pay

----------------------------------------------------------------

* IRON0075D  01/01/2002

Rates           Fringes

IRONWORKERS; REBAR & STRUCTURAL

0-50 miles from City Hall

in Phoenix or Tucson                20.91           9.80

50-100 miles                         22.41           9.80

100-150 miles                        23.66           9.80

over 150 miles                       24.91           9.80

----------------------------------------------------------------

PLUM0469E  07/01/2001

Rates           Fringes

MARICOPA COUNTY

PLUMBERS AND PIPEFITTERS

ZONE 1:

Commercial                         24.35           8.10

Industrial (Power Plants, Pumping

Stations, Pipelines)              27.35           8.10

ZONE 2:

Commercial                         27.35           8.10

Industrial (Power Plants, Pumping

Stations, Pipelines)              30.35           8.10

ZONE DEFINITIONS FOR PLUMBERS AND PIPEFITTERS:

ZONE 1: Area within a 40 mile radius of the center of Phoenix

ZONE 2: Area outside a 40 mile radius of the center of Phoenix

----------------------------------------------------------------

PLUM0741E  07/02/2001

Rates           Fringes

PINAL COUNTY

PLUMBERS AND PIPEFITTERS             21.25           7.87

----------------------------------------------------------------

SUAZ2001A  02/01/1994

Rates           Fringes

CEMENT MASONS                         14.30           3.05

ELECTRICIANS                          11.91           1.43

LABORERS:

General                               9.29           2.25

Landscape                             5.15

Mechanical Tools                     10.58           1.76

Pipelayer                             9.78

Concrete Worker                      11.66

POWER EQUIPMENT OPERATORS:

Backhoe                              14.47           3.28

Blade/Grader/Scraper                 14.64           3.28

Skip Loader                          11.96           2.78

Trencher                             15.10           3.28

Water Well Driller                   12.80           2.68

SPRINKLER FITTER, IRRIGATION           6.65

----------------------------------------------------------------

TEAM0104C  06/01/2000

Rates           Fringes

TRUCK DRIVERS:

Dump Truck, 2 or 3 axle; Water

Truck under 2500 gallons            14.14           4.12

Dump Truck, 4-axle; Water Truck

2500 but less than 4000 gallons     14.47           4.12

Dump Truck, 5-axle; Water Truck,

4000 gal. and over                  15.92           4.12

----------------------------------------------------------------

WELDERS - Receive rate prescribed for craft performing operation

to which welding is incidental.

================================================================

Unlisted classifications needed for work not included within

the scope of the classifications listed may be added after

award only as provided in the labor standards contract clauses

(29 CFR 5.5(a)(1)(v)).

----------------------------------------------------------------

In the listing above, the "SU" designation means that rates

listed under that identifier do not reflect collectively

bargained wage and fringe benefit rates.  Other designations

indicate unions whose rates have been determined to be

prevailing.

WAGE DETERMINATION APPEALS PROCESS

1.) Has there been an initial decision in the matter?  This can

be:

* an existing published wage determination

* a survey underlying a wage determination

* a Wage and Hour Division letter setting forth a

position on a wage determination matter

* a conformance (additional classification and rate)

ruling

On survey related matters, initial contact, including requests

for summaries of surveys, should be with the Wage and Hour

Regional Office for the area in which the survey was conducted

because those Regional Offices have responsibility for the

Davis-Bacon survey program.  If the response from this initial

contact is not satisfactory, then the process described in 2.)

and 3.) should be followed.

With regard to any other matter not yet ripe for the formal

process described here, initial contact should be with the Branch

of Construction Wage Determinations.  Write to:

Branch of Construction Wage Determinations

Wage and Hour Division

U. S. Department of Labor

200 Constitution Avenue, N. W.

Washington, D. C.  20210

2.) If the answer to the question in 1.) is yes, then an

interested party (those affected by the action) can request

review and reconsideration from the Wage and Hour Administrator

(See 29 CFR Part 1.8 and 29 CFR Part 7). Write to:

Wage and Hour Administrator

U.S. Department of Labor

200 Constitution Avenue, N. W.

Washington, D. C.  20210

The request should be accompanied by a full statement of the

interested party's position and by any information (wage payment

data, project description, area practice material, etc.) that the

requestor considers relevant to the issue.

3.) If the decision of the Administrator is not favorable, an

interested party may appeal directly to the Administrative Review

Board (formerly the Wage Appeals Board). Write to:

Administrative Review Board

U. S. Department of Labor

200 Constitution Avenue, N. W.

Washington, D. C.  20210

4.) All decisions by the Administrative Review Board are final.

END OF GENERAL DECISION

SMALL BUSINESS SUBCONTRACTING PLAN   1/14/02

SUBCONTRACTING PLAN OUTLINE*

IDENTIFICATION DATA

Contractor:

Address:

Solicitation or Contract Number:

Item/Service:

Total Amount of Contract (Including Options): $

Period of Contract Performance (Day, Month, and Year):

*Federal Acquisition Regulation (FAR), paragraph 19.708(b), prescribes the use of the clause at FAR 52.219-9, entitled "Small Business Subcontracting Plan," dated January 2002.  The following is a suggested model for use when formulating such subcontracting plan.  While this model plan has been designed to be consistent with FAR 52.219-9, other formats of a subcontracting plan may be acceptable.  However, failure to include the essential information as exemplified in this model may be cause for either a delay in acceptance or the rejection of a bid or offer where the clause is applicable.  Further, the use of this model is not intended to waive other requirements that may be applicable under FAR 52.219-9.  "SUBCONTRACT," as used in this clause, means any agreement (other than one involving an employer-employee relationship) entered into by a Federal Government prime contractor or subcontractor called for supplies or services required for performance of the contract or subcontract.

1.	Type of Plan: (Check one)

Individual Contract Plan:  A plan that covers the entire contract period (including option periods), applies to a specific contract, and has goals that are based on the offeror’s planned subcontracting in support of the specific contract, except that indirect costs incurred for common or joint purposes, may be allocated on a prorated basis to the contract.

Master Plan:  A plan that contains all the required elements of an individual contract plan, except goals, and may be incorporated into individual contract plans, provided the master plan has been approved.

Commercial Products Plan:  A plan including goals that covers the offeror’s fiscal year and that applies to the entire production of commercial items sold by either the entire company or a portion thereof (e.g., division, plant, or product line).

2.	Goals:

State in separate dollars and percentages the total planned subcontracting dollars, for the use of small business, small disadvantaged business, HUBZone small business, veteran-owned small business, service-disabled veteran-owned small business and women-owned business concerns as subcontractors.  The offerors shall include all subcontracts that contribute to contract performance and may include a proportionate share of products and services that are normally allocated as indirect costs.  (For a contract with options, provide a separate statement for the basic contract and individual statements for each option year.)

A.	Total estimated dollars value and percent of planned subcontracting with small businesses (includes small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned small business, and women-owned small businesses).  (% of "C"):

$		and	%

B.	Total estimated dollars and percent of planned subcontracting with large businesses (all business concerns classified as "other than small").  (% of "C"):

$		and	%

C.	Total estimated dollars and percent value of all planned subcontracting; i.e., the sum of A and B above.

$		and	%

D.	Total estimated dollars and percent of planned subcontracting to small business concerns.  (% of "C"):

$		and	%

E.	Total estimated dollars and percent of planned subcontracting to small disadvantaged business concerns.  (% of "C"):

$		and	%

F.	Total estimated dollars and percent of planned subcontracting to HUBZone small business concerns.  (% of "C"):

$		and	%

G.	Total estimated dollars and percent of planned subcontracting to veteran-owned small business concerns.  (% of "C"):

$______________     	  and________   %

H. 	Total estimated dollars and percent of planned subcontracting to service-disabled veteran-owned small business concerns.  (% of "C"):

$______________     	  and________  %

I.	Total estimated dollars and percent of planed subcontracting to women-owned small business concerns.  (% of "C"):

$_________________   and_________%

3.	Provide a description of all the products and/or services to be subcontracted under this contract, and indicate the types of businesses supplying them, i.e., Other than small business (OTHER), small business (SB), small disadvantaged business (SDB), HUBZone small business (HUB), veteran-owned small business (VOSB), service-disabled veteran-owned small business (SDVOSB), and women-owned small business (WOSB):

Check all that apply.

Subcontracted Product/Service    OTHER   SB    SDB   HUB	   VOSB   SDVOSB   WOSB

(Attach additional sheets if necessary)

4.	A description of the method used to develop the subcontracting goals for small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns, i.e. explain the method and state the quantitative basis (in dollars) used to establish the percentage goals; how the areas and capabilities to be subcontracted to small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns were determined.  Include any source lists used in the solicitation process (e.g., existing company source lists):  the SBA's Procurement Marketing and Access Network (PRO-Net); the list of certified small disadvantaged business concerns of the SBA; the National Minority Purchasing Council Vendor Information Service; the Research and Information Division of the Office of Minority Business Development Agency in the Department of Commerce; or the small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business trade associations. Your firm may rely on the information contained in PRO-Net as an accurate representation of a concern’s size and ownership characteristics for the purposes of maintaining a small, HUBZone, veteran-owned, service-disabled veteran-owned, small disadvantaged, and women-owned small business source list.  The use of PRO-Net as your source list does not relieve your firm of its responsibilities (e.g., outreach, assistance, counseling, or publicizing subcontracting opportunities.

5.	Indirect costs have  have not  been included in the dollars and percentage subcontracting goals stated above.  (Check one).

6.	If indirect costs have been included, explain the method used to determine the proportionate share of such costs to be allocated as subcontracts to small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned business concerns.

7.	Program Administrator

Name, Title, position within the corporation structure, and duties and responsibilities of the employee who will administer the contractor’s subcontracting program.

NAME:

TITLE:

ADDRESS:

TELEPHONE:		FAX:

DUTIES:  The Program Administrator has general overall responsibility for the contractor’s subcontracting program, i.e., developing, preparing, and performance relative to the requirements of this particular plan.  These duties include, but are not limited to, the following activities:

A.	Developing and promoting company-wide policy initiatives that demonstrate the company’s support for awarding contracts and subcontracts to small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns; and assure that small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small businesses are included on the source lists for solicitations for products and services they are capable for providing.

B.	Developing and maintaining bidders’ lists of small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns from all possible sources.

C.	Ensuring periodic rotation of potential subcontractors on bidders’ lists.

D.	Ensuring that procurement "packages" are designed to permit the maximum possible participation of small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small businesses.

E.	Make arrangements for the utilization of various sources for the identification of small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small businesses, such as the SBA’s Procurement Marketing and Access Network (PRO-Net); the list of certified small disadvantaged business concerns of the SBA; the National Minority Purchasing Council Vendor Information Service; the Research and Information Division of the Office of Minority Business Development Agency in the Department of Commerce; or small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business trade associations; and Contact Federal agencies’ Small and Disadvantaged Business Utilization Specialists (SADBUS).  NOTE: A firm may rely on the information contained in PRO-NET as an accurate representation of a concern’s size and ownership for the purpose of maintaining a small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned business sources list. The Use of PRO-Net does not relieve your firm of its responsibilities such as outreach, assistance, counseling, or publicizing subcontracting opportunities.

F.	Overseeing the establishment and maintenance of contract and subcontract award records.

G.	Attending or arranging for the attendance of company counselors at Business Opportunity Workshops, Minority Business Enterprise Seminars, Trade Fairs, Procurement conferences, etc.

H.	Ensure small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns are made aware of subcontracting opportunities and how to prepare responsive bids to the company.

I.	Conducting or arranging for the conduct of training for purchasing personnel regarding the intent and impact of Section 8(d) of the Small Business Act on purchasing procedures.

J.	Monitoring the company’s performance and making any adjustments necessary to achieve the subcontract plan goals.

K.	Preparing and submitting timely required subcontract reports (Standard Form (SF) 294 and SF 295).

L.	Coordinating the company’s activities during the conduct of compliance reviews by Federal agencies.

M.	Providing technical assistance; e.g., engineering, quality control, and managerial assistance to small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business.

N.	Other duties:

8.	Equitable Opportunity

Describe efforts the offeror will make to ensure the small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns will have an equitable opportunity to compete for subcontracts.  These efforts include, but are not limited to, the following activities:

A.	Outreach efforts to obtain sources:

1.	Contacting minority and small business trade associations.

2.	Contacting business development organizations.

3.	Attending small and minority business procurement conference and trade fairs.

4.	Requesting sources from the Small Business Administration's Procurement Marketing and Access Network (PRO-Net).

5.	Utilizing newspaper and magazine ads to encourage new sources.

B.	Internal efforts to guide and encourage purchasing personnel:

1.	Presenting workshops, seminars, and training programs.

2.	Establishing, maintaining, and using small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business source lists, guides, and other data for soliciting subcontracts; and

3.	Monitoring activities to evaluate compliance with the subcontracting plan.

9.	Flow down clause

The contractor agrees to include the provisions under FAR 52.219-8, "Utilization of Small Business Concerns" in all subcontracts that offer further subcontracting opportunities and that the offeror will require all subcontractors (except small business concerns) that receive subcontracts in excess of $500,000 ($1,000,000 for construction of any public facility) to adopt and comply with a plan similar to the plan required by FAR 52.219-9, "Small Business Subcontracting Plan." (FAR 19.704(a).

10.	Reporting and Cooperation

The contractor gives assurance of (1) cooperation in any studies or surveys that may be required; (2) submission of period reports which show compliance with the subcontracting plan; (3) submission of SF 294, "Subcontracting Report for Individual Contracts," and SF 295, "Summary Subcontract Report," in accordance with the instructions on the forms; and (4) ensuring that large business subcontractors with subcontracting plans agree to submit SF 294 and SF 295.

Reporting Period			Report Due			Due Date

Oct 1  - March 31			SF 294			04/30

Apr 1 - Sept 30				SF 294			10/30

Oct 1 - Sept 30				SF 295			10/30

Note:  The due date includes the 30-day grace period.

ADDRESSES:

(a)	SF 294 is to be submitted to the cognizant Contracting Officer or as otherwise specified in the contract or the agency; and

(b)	SF 295 is to be submitted to the Office of Small and Disadvantaged Business Utilization of the procuring agency, or as otherwise specified in the contract or the agency; and to the cognizant SBA Commercial Market Representative.

The SF 294 is submitted semiannually and at contract completion.  The report covers subcontract award data related to this contract.  This report is not required for commercial plans.

The SF 295 encompasses all the contracts with the awarding agency.  It must be submitted annually.  If the reporting activity is covered by a commercial plan, the reporting activity must report annually all subcontract awards under that plan.  All reports submitted at the close of each fiscal year (both individual and commercial plans) shall include a breakout, in the Contractor’s format, of subcontract awards, in whole dollars, to small disadvantaged business concerns by North American Industry Classification System (NAICS).  For a commercial plan, the contractor may obtain from each of its subcontractors a predominant NAICS and report all awards to the subcontractor under its predominant NAICS.

NOTE:  It should be noted that the Department of Energy has a new Subcontracting Reporting System (SRS) through the Internet in which SF 294's and SF 295's are to be transmitted.  Contractors must register with a valid DUNNS number with the cognizant contracting activity.  The new SRS is found at http://www.pr.doe.gov/srs/.  When the contractor registration is approved, the contractor will transmit the above mentioned forms using this method.

11.	Record keeping

The following is a recitation of the types of records the contractor will maintain to demonstrate the procedures adopted to comply with the requirements and goals in the subcontracting plan.  These records will include, but not be limited to, the following:

A.	If the prime contractor is not using PRO-Net as its source for small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns, list the names of guides and other data identifying such vendors.

B.	Organizations contacted in an attempt to locate small, small disadvantaged, HUBZone, veteran-owned, service-disabled veteran-owned, and women-owned small business concerns.

C.	On a contract-by-contract basis, records on each subcontract solicitation resulting in an award of more than $100,000 indicating:  (1) whether small business concerns were solicited, and if not, why not; (2) whether small disadvantaged business concerns were solicited, and if not, why not; (3) whether HUBZone small businesses were solicited, and if not, why not; (4) whether veteran-owned small businesses were solicited, and if not, why not; (5) whether service-disabled veteran-owned small businesses were solicited, and if not, why not; (6) whether women-owned small business concerns were solicited, and if not, why not; and (7) if applicable, the reason that the award was not made to a small business concern.

D.	Records to support other outreach efforts, e.g., contacts with minority and small business trade associations, attendance at small and minority business procurement conferences and trade fairs.

E.	Records to support internal guidance and encouragement provided to contract specialist through:  (1) workshops, seminars, training programs, incentive awards; and (2) monitoring of activities to evaluate compliance.

F.	On a contract-by-contract basis, records to support subcontract award data including the name, address, and business size of each subcontractor. (This item is not required on a contract-by-contract basis for company or division-wide commercial plans).

G.	Additional records:

12.	In order to effectively implement this plan to the extent consistent with efficient contract performance, the Contractor shall perform the following actions:

A.	Assist small business, HUBZone small business, small disadvantaged business, veteran-owned small business, service-disabled veteran-owned small business, and women-owned small business concerns by arranging solicitations, time for the preparation of bids, quantities, specifications, and delivery schedules so as to facilitate the participation by such concerns.  Where the Contractor’s lists of potential small business, HUBZone small business, veteran-owned small business, service-disabled veteran-owned small business, small disadvantaged business, and women-owned small business subcontractors are excessively long, reasonable effort shall be made to give all such small business concerns an opportunity to compete over a period of time.

B.	Provide adequate and timely consideration of the potentialities of small business, HUBZone small business, veteran-owned small business, service-disabled veteran-owned small business, small disadvantaged business, and women-owned small business concerns in all "make-or-buy" decisions.

C.	Counsel and discuss subcontracting opportunities with representatives of small business, HUBZone small business, small disadvantaged business, veteran-owned small business, service-disabled veteran-owned small business, and women-owned small business firms.

D.	Provide notice to subcontractors concerning penalties and remedies for misrepresentations of business status as small, HUBZone small, small disadvantaged, veteran-owned, service-disabled veteran-owned or women-owned small business for the purpose of obtaining a subcontract that is to be included as part or all of a goal contained in the Contractor's subcontracting plan.

13.	The Master Plan on a plant or division-wide basis that contains all the elements, except goals, may be incorporated by reference as a part of the subcontracting plan required of the offeror by the clause, provided:

A.	The master plan has been approved.

B.	The offeror ensures that the master plan is updated as necessary and provides copies of the approved master plan, including evidence of its approval, to the Contracting Officer.

C.	Goals and any deviations from the master plan deemed necessary by the Contracting Officer to satisfy the requirements of this contract are set forth in the individual subcontracting plan.

14.	The Commercial Plan is the preferred type of subcontracting plan for contractors furnishing commercial items.  The commercial plan shall relate to the offeror's planned subcontracting generally, for both commercial and Government business, rather than solely to the Government contract.  Commercial plans are also preferred for subcontractors that provide commercial items under a prime contract, whether or not the prime contractor is supplying a commercial item.

15.	Prior compliance of the offeror with other such subcontracting plans under previous contracts will be considered by the Contracting Officer in determining the responsibility of the offeror for award of the contract.

16.	The failure of the Contractor or subcontractor to comply in good faith with:

A.	The clause of the contract entitled "Utilization of Small Business Concerns" or;

B.	An approved plan that is required by this clause, shall be a material breach of the contract.

This subcontracting plan was submitted by:

Signature:

Typed Name:

Title:

Date Prepared:

Phone No:

FAX No:

E-mail Address:

APPROVAL:

Agency:

Signature:

Typed Name:

Title:  Contracting Officer

Date Approved:

Phone No:

FAX No:

E-mail Address:

.

Message from the Administrator

Many words are written about commitment and policy concerning occupational safety and health programs.  But until these words are put into action, they remain just words.  We at Western believe that safety is not just a piece of paper but integrated actions in everyday work practices.  Safety is a way of life at Western, a condition of employment.  Our program is based on four points.

- Safety procedures or common sense must not be set aside by any employee, whether Federal or contract, to meet a project schedule or for personal convenience.

- Employees and contractors must believe that they have the right and the responsibility for identifying and taking action to reduce, if not eliminate, hazardous work environments and hazardous work practices.

- Managers and supervisors must lead by example and execute their responsibility to ensure each job is accomplished in a safe and healthful manner.

- Safety is a personal responsibility.  Each individual makes the decision on what action to take to accomplish a task.

I am personally committed to a strong safety program and am asking you to join me in this commitment.  Together we can make Western a safe place to work.

Michael S. Hacskaylo