# Special Satellite Telemetry Interagency Work Group (STIWG)

# Minutes - Meeting of August 26, 1998

Jim Doty of the US Bureau of Reclamation, the 1998 STIWG chairman, opened the meeting.  The purpose of this special meeting was to discuss the high data rate project (HDR) and the possible purchase of test demodulators.  The meeting was held at the NOAA Silver Spring Metro Center.    A list of the attendees is attached.

Warren Dorsey talked about various aspect of the HDR project for approximately 1 1/2 hours.  His discussion included a significant amount of technical information, status of the equipment and reviews of several meetings he attended concerning the HDR project.  He began by stating that Vitel signed the phase II modifications in May 1998.

Warren Dorsey talked about his meeting with Vitel on August 20, 1998.  They discussed the status of Vitel's design work.   They appear to be approximately 2 weeks behind schedule with the DSP boards and other components.  Warren suggests more frequent visits to keep them on schedule.

The 1200 bps interface test at Wallops was delayed again by CDA staff, due to some software problems.  Warren said that if this problem isn’t fixed within the next couple of weeks Integral Systems Inc (ISI) may be called in to work on the micro code.

July 15, 1998 Warren attended a meeting of companies that will be manufacturing the HDR 300/1200 bps transmitters.  The attending companies include; Vitel, Suttron, Handar/Signal Engineering and Telonics.  Warren mentioned that Synergetics and Valcom are not planning on building HDR equipment.

As far as the Certification process goes.  It was decided that each company will be able to use the test equipment for 2-4 weeks.  Cy Settles will then go out and complete the certification process with the manufacturer.

After a lengthy conversation, Larry Cedrone made a motion to purchase 2 test demodulators from Vitel for up to $28,000.    A letter was sent to Warren Dorsey concerning this decision, on August 28, 1998.   A copy of the letter is attached.

A letter authorizing a transfer of funds for the GOES DCS DOMSAT service for the next year was also prepared in August.  Please see the attached letter below.

# Next Meeting

# The next STIWG meeting will be October 21, 1998 at CDA, Wallops Island.

Attendees

Jim Doty		USBR Boise

Jil Godesiabois	NOAA/ERL/FSL

S. Ernest Dreyer	NSGS/WRD

Bonnie Mason		USDA Forest Service

Larry Cedrone		NOAA/NWS/OH

Phil Sielaff		USDI-BLM

Jim Wydick		NOAA/NESDIS

Warren Dorsey	NOAA/NESDIS

Michael Basileo	NOAA/NOS

Tom Mero		NOAA/NOS

Satellite Telemetry Interagency Working Group

1998 Chairman – James E. Doty

U.S. Bureau of Reclamation

1150 N. Curtis Road, Suite 100

Boise, Idaho  83706-1234

(208) 378-5272

August 28, 1998

Mr. Warren Dorsey

NOAA/NESDIS/OSD3

Federal Building #4

Room 3308A, Stop D

Washington, DC  20233-9009

Dear Mr. Dorsey:

Thank you for your presentation on the status of the High Data Rate (HDR) project to the Satellite Telemetry Interagency Working Group (STIWG) on August 26, 1998.  After your departure, the group discussed the test demodulator issue.  We unanimously approved an expenditure of up to $28,000 from the STIWG treasury for the purchase of two test demodulator units.  The test units, when fitted with high data rate demodulators from the Vitel HDR contract phase 2 deliveries, may be loaned to DCP manufacturers during their testing and certification of high data rate GOES transmitters.

As you indicated at the meeting, it seems like the Vitel proposal for the test sets is priced on the high side.  We hope that the price can be reduced to include two units for $28,000 or less during the negotiation process for the contract modification.  We would also like to see a fairly fast delivery of the test sets, perhaps coincident with delivery of the operational HDR demodulators, if possible.

Thank you for your continued support of the STIWG activities and specifically the high data rate development process.  If you have any questions, please contact me at (208) 378-5272.

Sincerely,

Jim Doty

1998 STIWG Chairman

cc:

Donald Carver, Office of the Federal Coordinator

Satellite Telemetry Interagency Working Group

1998 Chairman - James E. Doty

U.S. Bureau of Reclamation

1150 N. Curtis Road, Suite 100

Boise, Idaho 83706-1234

(208) 378-5272

August 11, 1998

Mrs. Kay Collins

U.S. Department of Commerce, NOAA/NESDIS

Budget and Planning Office

FB#4, Room 0207

Washington, DC 20233

Dear Mrs. Collins:

As the 1998 Chairman of the Satellite Telemetry Interagency Working Group (STIWG), I hereby authorize the initiation of a Reimbursable Task Plan to transfer funds for the GOES DCS DOMSAT service. Funds in the amount of $35,124.00 are authorized to cover DOMSAT option year number 8, from October 1, 1998 through September 30, 1999.

Thank you for your continued support of the STIWG activities and specifically the DOMSAT contract. If you have any questions, please contact me at (208) 378-5272.

Sincerely,

Jim Doty

1998 STIWG Chairman

Donald Carver, Office of the Federal Coordinator

Cyril A. Settles, Wallops CDA Station

Marlin 0. Perkins  NOAA/NESDIS-OSDPD