#### WRC-03 Preparatory Timeline

(June 26, 2001)

### Jan. 30, 2001	Initial Meeting of the WRC-03 Advisory Committee

##### Feb.1, 2001	NTIA Radio Conference Subcommittee (RCS) Meeting

##### Feb. 13 - 15, 2001	CEPT/ERO/CPG-03-1 Meeting (Paris)

Feb. 21 - 27, 2001	ITU-R WP 8F, IMT-2000 and beyond (Rabat, Morocco)

Mar. 1, 2001	RCS

Mar. 5 - 9, 2001	CITEL PCC III  WRC-WG Meeting (Panama)

Mar.13 – 16, 2001	RAG meeting

Mar. 22-30, 2001	ITU-R WP 4-9S, Sharing between Fixed-Satellite and Fixed Service

April 2 – 6, 2001	ITU Working Group on Reform

April 5, 2001	RCS

April 20, 2001	WAC Meeting (finalize Industry Preliminary View’s to CITEL Meeting), 10 am to 12 noon

April 23 – May 2, 2001	ITU-R WP 4A, Fixed-Satellite Service

May 3, 2001	RCS

May 21 – June 1, 2001	ITU-R WP 8D, Mobile-Satellite Services and GPS

###### May 24, 2001	WAC Meeting, 10 am to 12 noon

May 28 – June 1, 2001	ITU-R JTG 4-7-8 on Sharing in the 13.75-14 GHz band

June 4 - 8, 2001	2nd APT CPG Meeting (Bangkok, Thailand)

June 4 – 8, 2001	ITU-R JTG 4-7-8-9 on 5 GHz band allocations

June 7, 2001	RCS

June 11 - 15, 2001	CITEL PCC III  WRC-WG Meeting (Ottawa, Canada)

June 18 – 29, 2001 	ITU Council

June 27 - July 3, 2001	ITU-R WP 8F, IMT-2000 and beyond (Stockholm, Sweden)

July 12, 2001	RCS

Aug. 2, 2001	RCS

Aug. 20 – 24, 2001	CITEL Steering Committee

August 28, 2001	WAC Meeting, 10am to 12

Deadline for 1st tier Industry Proposals on Uncontroversial Issues

Sept. 4 - 6, 2001	CEPT/ERO/CPG-03-2 Meeting

Sept. 6, 2001	RCS

Sept. 19 – 28, 2001	ITU-R WP 6S, Satellite Broadcasting

Sept. 25, 2001	WAC Meeting (finalize input to CITEL November Meeting), 2-4pm

Oct. 3 –12, 2001	ITU-R WP4A, Fixed-Satellite Service

Oct. 4, 2001	RCS

Oct. 10 - 16, 2001	ITU-R WP 8F, IMT-2000 and beyond (Tokyo, Japan)

Oct. 15 – 23, 2001	ITU-R WP 4-9S, Sharing between Fixed-Satellite and Fixed Service

Oct. 15 – 17, 2001	CITEL WG on plenipot

Oct. 23 – Nov. 2, 2001	ITU-R WP 8D, Mobile-Satellite Services and GPS

Oct. 24 – Nov. 2, 2001	ITU-R WP 8B, Maritime Mobile Service including GMDSS; Aeronautical Mobile Service and Radiodetermination Service

Nov. 1, 2001	RCS

Nov. 1 – 7, 2001	ITU-R JTG 1-6-8-9 on Terrestrial Wireless Multimedia

Nov. 5 – 9, 2001	CITEL PCC III  WRC-WG Meeting (Guatemala)

[Nov. 15,  2001]	WAC Meeting, 10 am to 12 noon]

Nov. 26 - 30, 2001	CITEL PCC II (Washington, DC)

Dec. 6, 2001	RCS

Dec 10 – 14, 2001	COM/CITEL

Jan. 3, 2002	RCS

### [January 24, 2002]	WAC Meeting, 10 am to 12 noon

### Feb. [4 – 8], 2002	CITEL PCC III  WRC-WG Meeting, TBD

Feb. 7, 2002	RCS

Feb. 18 – 22, 2002	ITU-R JTG 4-7-8 on Sharing in the 13.75-14 GHz band

Feb. 19 - 22, 2002	CEPT/ERO/CPG-03-3 Meeting

[Feb.28, 2002]	WAC Meeting, 10 am to 12 noon

Mar. 7, 2002	RCS

[March 26, 2002]	WAC Meeting (Final WRC-03 Advisory Committee recommendations), 2 to 4 pm

April 1 – 5, 2002 or	3rd APT CPG Meeting

April 8 – 12, 2002

April 4, 2002	RCS

[April 17 – 19, 2002]	CEPT Radio Conference

April 30 – May 8, 2002	ITU-R JTG 4-7-8-9 on 5 GHz band allocations

May 2, 2002	RCS

May 15 – 21, 2002	ITU-R WP 8B, Maritime Mobile Service including GMDSS; Aeronautical Mobile Service and Radiodetermination Service

May 16 –22, 2002	ITU-R WP 8D, Mobile-Satellite Services and GPS

### May 31, 2002	ITU Deadline for SG contributions

### June 3 - 7, 2002	Drafting of CPM Report

June [3 – 7], 2002	CITEL PCC III  WRC-WG Meeting, TBD

June 24-28, 2002	CEPT/ERO/CPG-3-4 Meeting (UK)

July17 – 26, 2002	Meeting of the Special Committee on Regulatory and Procedural Matters

Aug. 28 – Sept. 3, 2002	4th APT CPG Meeting

### Aug. 30, 2002	Distribution of the Draft CPM Report

Sept. [9 – 13], 2002	CITEL PCC III  WRC-WG Meeting, TBD

[September 2002]	Tentative Due Date for U.S. CPM contributions to Department of State.

Sept. 23 – Oct. 18, 2002	ITU Plenipotentiary Conference (Marrakesh, Morocco)

Nov. 4-8, 2002	CEPT/ERO/CPG-3-5 Meeting

Dec. 2 – 6, 2002	2nd Meeting of CPM (CPM02-2) for WRC-03 (Geneva).

[December 2002]	Tentative due date for FCC-NTIA agreed proposals to Department of State.

### January [6 – 10], 2003	CITEL PCC III  WRC-WG Meeting, TBD—Decision Meeting

[January 2003]	U.S. WRC-03 Proposals due to the ITU

[January 2003]	Final CPM report sent to all administrations

Feb.10-14, 2003	CEPT/ERO/CPG-03-6 Meeting (Sweden)

Feb. 5-11, 2003 or	5th APT CPG Meeting

### Feb. 12-18, 2003

### April [14 – 18[, 2003	CITEL PCC III  WRC-WG Meeting

Apr. 28-May2, 2003	CEPT/ERO/CPG-03-7 Meeting

June 2003	WRC-03 (Caracas, Venezuela)

(The dates in brackets are tentative.)