Norfolk LRT

Norfolk, Virginia

(November 2003)

# Description

Hampton Roads Transit (HRT) proposes to construct a 7.4-mile light rail transit (LRT) line in the city of Norfolk that is intended to serve as the initial segment of a regional LRT system.  The project alignment begins on the west at the Eastern Virginia Medical Center, moves eastward in dedicated LRT in-street right-of-way through downtown Norfolk to Norfolk State University, and continues along an existing Norfolk Southern Railroad right-of-way generally paralleling I-264 to the eastern terminus at Newtown Road.  The project includes 11 stations and construction of a new vehicle maintenance and storage facility.

Right-of-way and geographical constraints limit fixed guideway alternatives that could be developed in the most heavily traveled corridor in the Hampton Roads region, which continues through Virginia Beach to the Atlantic Ocean.  The Norfolk Southern Railroad alignment offers the only feasible non-roadway alternative to improve mobility and capacity in the corridor due to the intricacy of the regional transportation system that includes waterway traversals.  The proposed Norfolk LRT is intended to:  improve mobility, access, and transit service reliability for area commuters; provide intermodal connections between automobiles, buses and ferry services; expand and improve transportation choices for corridor residents; improve reverse commute options; enhance alternative transportation services for low-income households; and support redevelopment and revitalization efforts and the growth of tourism in Norfolk.

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 7.4 Miles, 11 Stations |
| Total Capital Cost ($YOE): | $198.5 Million |
| Section 5309 New Starts Share ($YOE): | $94.6 Million (48%) |
| Annual Operating Cost (2021 $YOE): | $9.2 Million |
| Ridership Forecast (2021): | 10,500 Average Weekday Boardings |
|  | 4,000 Daily New Riders |
| Opening Year Ridership Forecast (2008) | 10,400 Average Weekday Boardings |
| FY 2005 Finance Rating: | Medium-High |
| FY 2005 Project Justification Rating: | Not Rated |
| FY 2005 Overall Project Rating: | Not Rated |

The project has not been rated.  Although FTA is reporting HRT’s ridership forecasts above, FTA has concerns about their validity and is thus not evaluating the project’s justification criteria.  The absence of a rating applies to this Annual Report on New Starts and reflects the information available as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process.  As New Starts projects proceed through project development, estimates of cost, benefits, schedules and impacts are refined.  FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

FTA will continue to work with HRT to improve its ability to more accurately portray project benefits.  Failure of HRT to generate reliable information on the merits and impacts of the Norfolk LRT project may result in its removal from preliminary engineering status.

# Status

The currently proposed project evolved from the failure of a November 1999 Virginia Beach referendum to support the advancement of a planned 18-mile LRT project extending between the cities of Norfolk and Virginia Beach.  FTA approved this project for entry into preliminary engineering in April 1997.  The Draft Environmental Impact Statement (EIS) on the project was completed in April 1999; a Final EIS was completed in March 2000.  Having lost the support of Virginia Beach, the city of Norfolk and the HRT Board decided to identify an LRT segment based on the original alignment that would effectively and efficiently support the city’s plans for the future.  FTA approved the abridged project to initiate preliminary engineering in October 2002.  In January 2003, HRT completed a Supplemental EIS that examined several alignment options for a Norfolk-only LRT system.  Subsequently, the project was refined to achieve additional cost savings and relocate the eastern terminus.   HRT is currently negotiating with Norfolk Southern Railroad to acquire the abandoned right-of-way.  HRT expects to complete the revised Final EIS in February 2004 and receive a Record of Decision by March 2004.  HRT anticipates LRT start-up in summer 2008.

TEA-21 Section 3030(a)(58) authorized the Norfolk-Virginia Beach Corridor for final design and construction.  Through FY 2003, Congress has appropriated $10.91 million in Section 5309 New Starts funds for this project.

# Evaluation

The following criteria have been estimated in conformance with FTA’s Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated, and the results provided to Congress and other interested parties, when HRT has remedied its travel forecasting problems.  The project will also re-evaluated when it is ready to advance into final design and for next year’s Annual Report on New Starts.

N/A indicates that information for this measure is not available.

# Project Justification

Rating:  Not-Rated

This project is Not Rated for project justification because FTA could not evaluate the benefits of the project.  The project sponsor calculated the project’s cost effectiveness at $24.47 per hour of transportation system user benefit.  However, FTA has concerns about the information submitted for this measure.  FTA will continue to work with HRT to improve its travel demand projections.

Based on 2000 Census data, there are an estimated 1,800 low-income households, approximately 24 percent of total households, within a ½-mile radius of proposed stations, and 53,770 jobs within a ½-mile radius of proposed stations.  The Norfolk-Virginia Beach-Newport News (Hampton Roads) region is designated as in attainment for all air quality criteria pollutants.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Not Rated |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 5,650 164 N/A |
| Environmental Benefits Rating: Medium |
| Criteria Pollutant Reduced (tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline N/A N/A N/A N/A N/A N/A |
| Cost Effectiveness Rating: Not Rated |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline N/A |
| Operating Efficiencies Rating: Not Rated |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline N/A | New Start N/A |

# Existing Land Use, Transit-Supportive Land Use Policies and Future Patterns

# Rating:  Medium

The Medium land use rating reflects the aggressive redevelopment efforts of the city to create a mixed-use, pedestrian-scaled environment despite relatively low CBD and corridor population and employment densities.

Existing Conditions: Total employment and population in station areas are relatively low; CBD employment is 31,600 and population density averages 4,200 persons per square mile.  Most stations would serve neighborhoods comprised of both multi-family and single-family pedestrian-accessible housing within a ½-mile radius at typical densities of 10 to 12 units per acre.  The Norfolk CBD is small but relatively dense and pedestrian accessible.  Streetscape initiatives have recently been undertaken in conjunction with redevelopment projects in transit station areas.  Parking supply is somewhat limited in the core area, but not for the CBD as a whole.  Other high trip generators include the Eastern Virginia Medical Center, Norfolk State University (6,600 students), MacArthur Center shopping mall, the Harbor Park minor league baseball stadium, and Tidewater Community College (1,500 students).  Commercial development at the easternmost stations on the alignment is auto-oriented in nature.

Future Plans, Policies, and Performance: The city of Norfolk has undertaken some significant activities that are supportive of transit-oriented development and urban redevelopment.  Norfolk has recently revised zoning in station areas and other areas of downtown to facilitate higher-intensity commercial, residential, and/or mixed-use development.  A number of multi-family, urban residential developments adjacent to the CBD in the waterfront area can be categorized as recently completed, under construction, or proposed. The MacArthur Center shopping mall is an example of a recent major downtown redevelopment project that has been successfully integrated into the pedestrian streetscape. Two major neighborhood revitalization projects are underway in station areas east of the CBD.  Master planning has been undertaken for the redevelopment of the so-called “Atlantic City” area on the waterfront west of the CBD; this area would be redeveloped with three- to five-story mixed-use, urban-style buildings on a street grid.  On a regional scale, relatively restrictive land conservation and growth limitation policies are in effect in a number of jurisdictions, and these policies have been noted as a barrier to suburban growth in some areas.

# Local Financial Commitment

# Rating: Medium-High

The Medium-High local financial commitment rating was determined by the large non-New Starts share of costs, the thoroughness of the project financial plan, and the sound financial condition of HRT and its funding partners.

# Proposed Non-Section 5309 New Starts Share of Total Project Costs: 52%

# Rating: Medium-High

HRT plans to use Section 5309 New Starts funds to cover less than 48 percent of project capital costs.  Federal Surface Transportation Program (STP) funds, State Transportation Trust Funds,  general appropriation funds, and city of Norfolk bonds are also proposed to construct the project.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts Flexible Funding (Statewide STP) Flexible Funding (Regional STP) | $94.6 $12.0 $3.0 | 47.7 % 6.0 % 1.5 % |
| State: Transportation Trust Fund General Assembly Funds Local: City of Norfolk General Obligation Bonds | $41.7 $1.2 $45.9 | 21.0 % 0.6 % 23.1 % |
| Total: | $198.5 | 100.0 % |

NOTE:  Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  Medium-High

The capital financing plan is rated Medium-High because it is thorough and uses conservative assumptions, and the financial condition of local funding partners is good.

Agency Capital Financial Condition: The capital financial condition of HRT is good.  The average age of the bus fleet is 7.2 years, which is just above the national average.  A major funding partner is the city of Norfolk, which is committed to the project and has the capacity to issue additional bonds in the event of revenue shortfalls/cost increases.  The city has received ratings of AAA from Fitch and Standard and Poor’s, respectively, and a rating of Aaa from Moody’s, based on insured bond issues.

Capital Cost Estimate and Contingencies: The Norfolk LRT capital cost estimate decreased from $222 million to $198.5 million due to a ½-mile alignment reduction, the relocation of the eastern terminus station from Kempsville Road at the Barry Robinson Center to Newtown Road within the existing railroad right-of-way; the reduction or elimination of several facility elements due to the shortening of the line; and the modification of other components resulting from continuing alignment and design refinements.  The capital cost has been developed based on an October 2002 preliminary engineering cost estimate that was supplemented in August 2003 to reflect the project refinements aimed at reducing the overall project cost.  The capital plan projects balanced budgets through the 20-year analysis period.  No cash reserves are projected in the plan.  The city of Norfolk appears committed to providing financial support to the project, and in the event of funding shortfalls/cost increases, the city could issue additional bonds.  The city’s debt capacity is estimated at about $471.5 million, which is double the project cost.  The financial plan makes a reasonable case that the city would be in a position to accommodate moderate cost overruns and has demonstrated its historical ability to do so.

Existing and Committed Funding: The only committed non-New Starts funding source is the Virginia General Assembly funds, which comprise 0.6 percent of the project’s costs.

New and Proposed Funding Sources: Almost 99 percent of the non-New Starts funds are either planned or budgeted.  The capital plan proposes that the Commonwealth of Virginia provide 50 percent of the non-Section 5309 New Starts funding through Virginia DOT’s Transportation Trust Fund, General Assembly Funds, and the State match to FHWA STP funding.  Local funds will account for the remaining non-New Starts funding and be provided by the city of Norfolk through debt financing; these are considered planned.  According to the financial plan, the city has adequate debt capacity to issue general obligation bonds without a referendum, but the city is considering issuing revenue bonds instead.

# Stability and Reliability of Operating Finance Plan

Rating:  Medium-High

The Medium-High rating reflects HRT’s good operating condition and sufficient operating revenues.

Agency Operating Financial Condition: The operating financial condition of HRT is good. There are no operating shortfalls.  Over the past ten years, 1993 to 2003, revenue vehicle hours grew at a rate of 33 percent for an average rate of 2.9 percent growth per year.  The current operating ratio is 1.20, which is good.  Service levels declined between 2001 and 2002; however the plan indicates that this was due to an unusually high level of demonstration service in 2001.

Operating Cost Estimates and Contingencies: The Norfolk LRT project’s operating costs are projected at seven percent of systemwide operating costs.  The project’s operating costs were estimated using a cost allocation model that includes typical and reasonable cost drivers and is based on actual operating experience of new light rail systems.  The plan projects that annual operating costs for all HRT transit services will increase at an average rate of three percent, except for operating costs in FY 2008 and 2009, which are projected to increase by 6.0 and 13.9 percent as a result of the Norfolk LRT opening.  Overall, the planning assumptions on revenue projections and operating costs are reasonable and in line with historical values.

Existing and Committed Funding: Almost 55 percent of operating sources are committed and come from existing revenue sources. These sources include existing passenger revenues, city assistance funding, and other agency revenues, which account for 24.2 percent, 27.1 percent, and 3.7 percent of operating funding respectively in the first full year of operation.

New and Proposed Funding Sources: Federal and State funding sources are considered planned but come from existing sources. In the first full year of operation, these funding sources include Section 5307 funds, CMAQ funds, and Commonwealth of Virginia funds.  The only new proposed funding source is the LRT fare revenue.

MAP