UNITED STATES OF AMERICA

FEDERAL ENERGY REGULATORY COMMISSION

Before Commissioners:  Joseph T. Kelliher, Chairman;

Nora Mead Brownell, and Suedeen G. Kelly.

Yankee Atomic Electric Company              			 Docket No. ER06-249-000

ORDER ACCEPTING FOR FILING AND SUSPENDING PROPOSED

REVISIONS TO WHOLESALE POWER CONTRACT AND

ESTABLISHING HEARING AND SETTLEMENT JUDGE PROCEDURES

(Issued January 31, 2006)

- This order accepts for filing and suspends Yankee Atomic Electric Company's (Yankee) proposed revisions to Rate Schedule No. 3 (Power Contract), subject to refund, hearing and settlement judge procedures.  The proposed revisions would increase decommissioning related collections by approximately $85 million for the years 2006 through 2010 for decommissioning of Yankee's retired nuclear generating plant           (the Plant).

Background

- For over 30 years, ten New England utilities (Purchasers) jointly owned and operated the Plant, located in Rowe, Massachusetts.  On February 26, 1992, Yankee's Board of Directors decided to cease power production and to commence the process of decommissioning the Plant.  The most recent decommissioning cost estimate was prepared in 2003 and resulted in a settlement that was approved by the Commission in Docket No. ER03-704-000, Yankee Atomic Electric Company, 105 FERC ¶ 61,007 (2003).  Collections from Purchasers under the Power Contract, as amended by the 2003 settlement, were based on a total decommissioning cost estimate of $325.4 million for the years 2003 forward.  As pertinent here, the cost estimate in the 2003 settlement would result in collections from Purchasers of $12.8 million for the years 2006 through 2010     (5 years at $12.8 million per year, or $64 million).  Among other things, the 2003 settlement requires Yankee to file an updated schedule of decommissioning charges no later than July 1, 2006.

Filing

- On November 23, 2005, Yankee filed an updated schedule of decommissioning charges, including proposed revisions to its Power Contract.  Based on a 2005 estimate, Yankee advises that the existing decommissioning funding levels are insufficient to complete decommissioning the Plant, in particular, and pay the costs of storing nuclear fuel in an on-site, independent spent fuel storage installation (ISFSI) until assumed removal of the fuel by 2022.  Yankee advises that its 2005 estimate shows a total remaining cost of $192.1 million is necessary to complete decommissioning (from October 2005 – December 2010) and store the spent fuel and nuclear wastes through the year 2022.  Yankee explains that its current estimate projects an increase for decommissioning expenditures of $62.6 million more than was projected in 2003 and $16.8 million more than was projected for long-term fuel storage.  Thus, Yankee proposes to increase the level of charges to Purchasers to $54.94 million for 2006 and to $23.5 million per year for 2007 through 2010, for total collections of approximately $149 million, or an increase of $85 million ($149 million - $64 million).

- Yankee explains that the most significant event that has affected the cost of decommissioning the Plant is that, after all major structures were decommissioned, demolished and removed from the site, Yankee encountered certain conditions that were not anticipated in the 2003 estimate.  Specifically, Yankee discovered that the estimate of 100 million pounds of contaminated soils must be more than doubled.  This increased quantity of contaminated soils needs to be treated as radiological or non-radiological contamination and either disposed of as nuclear waste or given additional handling and remediation so that it can be reused as clean fill.  Further, Yankee explains that the 2003 estimate assumed the completion of decommissioning work and termination of the Nuclear Regulatory Commission’s (NRC) license by the end of 2005.  Yankee now advises that it expects to complete the work by August 2006.  Yankee expects that it will take an additional seven months to obtain the NRC’s approval of Yankee’s application to terminate its operating license.

- In addition, Yankee proposes to remove the provision in the Power Contract that tracks differences between the assumed returns and actual market returns of the investments in the decommissioning trust fund.  Yankee contends that this tracking provision is not necessary in light of the limited period remaining for the completion of decommissioning.  According to Yankee, after decommissioning activities are complete in 2006, decommissioning trust fund balances available for investment will be relatively low, and any fluctuations in actual versus assumed earnings  can be addressed in the periodic filings Yankee will make with the Commission.

- Yankee proposes an effective date of February 1, 2006 for its proposed revisions.  Yankee requests that the Commission permit the proposed schedule of revised decommissioning charges to go into effect with no more than a nominal suspension.  Yankee explains that its requested funding level should ensure that sufficient funds will be available to support the scheduled decommissioning work and that any more than a nominal suspension will delay decommissioning activities at the Plant and will lead to an increase in total decommissioning costs.

Notice of Filing, Interventions and Comments

- Notice of Yankee's filing was published in the Federal Register, 70 Fed. Reg. 73,225 (2005), with comments, protests, and motions to intervene due on or before December 14, 2005.

- Motions to intervene were filed by the Vermont Department of Public Service (VDPS) and NSTAR Electric & Gas Company (NSTAR).  On December 16, 2005, Northeast Utilities Service Company (NUSCO) filed a motion to intervene out of time.  These intervenors raised no substantive issues.  On December 19, 2005, Central Maine Power Company Central Maine) filed a motion to intervene out of time.

- On December 14, 2005, the Connecticut Department of Public Utility Control   (CT DPUC) and the Massachusetts Attorney General (MassAG) filed notices of intervention and protests.  On December 28, 2005, Yankee filed an answer to the protests.

Protests

- Protestors contend that some of the assumptions in the cost estimate have not been shown to be just and reasonable because the testimony and supporting exhibits are insufficient to determine Yankee’s actual decommissioning expenditures or its estimated increases in future expenditures.  For example, CT DPUC complains that Yankee has claimed cost increases of $79.4 million but its proposed new collection schedule seeks collections of about $85 million more than before.  MassAG complains that there is a lack of workpapers and supporting engineering and/or environmental reports to substantiate the incremental volumes of claimed types of contaminated soil.  MassAG requests that the Commission initiate a hearing, with discovery rights, to ensure that the rates ultimately approved by the Commission are just and reasonable.

- Protestors also contend that the proposed tariff revision improperly removes the annual adjustments for variances in earned return on the decommissioning trust fund, and that Yankee is using improper earnings and escalation factors.  Specifically, CT DPUC complains that the 2003 settlement used a 2.2 percent escalation factor, but Yankee now proposes to use a 3.76 percent escalation factor.  MassAG contends that the assumed return on trust funds is understated by 20 to 30 percent and is not supported by the Yankee witness’ testimony or evidence that she provides.  CT DPUC argues that the circumstances have not significantly changed to justify these unilateral and unreasonable changes proposed by Yankee from the 2003 settlement.

- CT DPUC contends that Commission policy seeks to minimize misallocation of decommissioning expense responsibility among generations of ratepayers.  According to CT DPUC, when Yankee credited the 2003 cost estimate for the Department of Energy’s reimbursement for fuel canisters and when contingency and escalation were factored in, the 2003 estimate was reduced by $13 million.  CT DPUC argues that it is unreasonable to require ratepayers to bear the uncertainty of these speculative costs that Yankee previously assumed it would not incur for these fuel canisters.

- CT DPUC also contends that in addition to the need to ensure that the going forward cost estimate is reasonable, the Commission must also ensure that Yankee’s prior expenditures were just and reasonable.  However, CT DPUC claims that Yankee’s testimony and exhibits do not provide sufficient information to make this determination.   Nevertheless, the CT DPUC believes that settlement proceedings may be productive in resolving the outstanding issues.

Answer

- On December 28, 2005, Yankee filed an answer to the motions to intervene, and protests.  In the answer, Yankee basically reiterates its position that the proposed changes are just and reasonable under the circumstances.  Thus, Yankee asserts, there is no need for the Commission to set the filing for hearing.  Nevertheless, if the Commission decides to set the matter for hearing, Yankee suggests that the matter initially be referred to a settlement judge.

Discussion

Procedural Matters

- Pursuant to Rule 214 of the Commission's  Rules of Practice and Procedure,        18 C.F.R. ( 385.214 (2002), the notice of intervention and timely, unopposed motions to intervene of the CT DPUC, MassAG, VDPS, and NSTAR serve to make them parties to this proceeding.  Due to the early stage of this proceeding, their interests, and the absence of undue prejudice or delay, we will grant the motions of NUSCO and Central Maine for late intervention.

- Rule 213(a)(2) of the Commission’s Rules of Practice and Procedure,  prohibits an answer to a protest unless otherwise ordered by the decisional authority.  We will accept Yankee’s answer as it provides information that assisted us in our decision-making process.

Analysis

- Our preliminary analysis of the proposed revised Power Contract indicates that it has not been shown to be just and reasonable and may be unjust, unreasonable, unduly discriminatory or preferential, or otherwise unlawful.  Accordingly, we will accept the proposed revised Power Contract for filing, suspend it and make it effective subject to refund, and set it for hearing.  In West Texas Utilities Company, 18 FERC ( 61,189 (1982), we explained that where our preliminary examination indicates that proposed rates may be unjust and unreasonable, but may not be substantially excessive, as defined in West Texas, we would generally impose a one-day suspension.  Here, our examination suggests that the rates may not yield substantially excessive revenues.  Therefore, we will suspend the proposed Power Contract revisions for a nominal period, to be effective February 1, 2006, subject to refund and to the procedures discussed below.

- In addition, we agree with Yankee and the CT DPUC that settlement discussions may be productive in this case because they have previously been successful in relation to these decommissioning costs.  Accordingly, in order to allow the parties an opportunity to resolve this matter amicably without an evidentiary hearing, we will hold the hearing in abeyance and direct settlement judge procedures, pursuant to Rule 603 of the Commission's Rules of Practice and Procedure.  If the parties desire, they may, by mutual agreement, request a specific judge as a settlement judge in this proceeding; otherwise, the Chief Administrative Law Judge will select a judge for this purpose.  The settlement judge shall report to the Chief Judge and the Commission within 60 days of the date of this order concerning the status of settlement discussions.  Based on this report, the Chief Judge shall provide the parties with additional time to continue their settlement discussions or provide for commencement of a trial type evidentiary hearing by assigning the case to a presiding judge.

The Commission orders:

(A)  The proposed revised Power Contract is hereby accepted for filing and suspended, to become effective February 1, 2006, subject to refund and to the requirements in the body of this order and in the ordering paragraphs below.

(B)  Pursuant to the authority contained in and subject to the jurisdiction conferred upon the Federal Energy Regulatory Commission by section 402(a) of the Department of Energy Reorganization Act and the Federal Power Act, particularly sections 205 and 206 thereof, and pursuant to the Commission's Rules of Practice and Procedure and the regulations under the Federal Power Act (18 C.F.R. Chapter I), a public hearing shall be held concerning the justness and reasonableness of the proposed revised Power Contract, as discussed in the body of this order.  However, the hearing will be held in abeyance while the parties attempt to settle, as provided in paragraphs (C)-(D) below.

(C)  Pursuant to Rule 603 of the Commission's Rules of Practice and Procedure, 18 C.F.R. ( 385.603 (2002), the Chief Administrative Law Judge is hereby directed to appoint a settlement judge within 15 days of the date of this order.  Such settlement judge shall have all powers and duties enumerated in Rule 603 and shall convene a settlement conference as soon as practicable after the Chief Judge designates the settlement judge.

(D)   Within 60 days of the date of this order, the settlement judge shall file a report with the Chief Judge and the Commission on the status of the settlement discussions.  Based on this report, the Chief Judge shall provide the parties with additional time to continue their settlement discussions, if appropriate, or assign this case to a presiding judge for a trial-type evidentiary hearing, if appropriate.  If settlement discussions continue, the settlement judge shall file a report at least every 30 days thereafter, informing the Chief Judge and the Commission of the parties' progress toward settlement.

(E)   If the settlement judge procedures fail, and a trial-type evidentiary hearing is to be held, a presiding judge to be designated by the Chief Judge shall convene a pre-hearing conference in this proceeding to be held within approximately 15 days of the date the Chief Judge designates the presiding judge, in a hearing room of the Federal Energy Regulatory Commission, 888 First Street, N.E., Washington, D.C. 20426.  Such conference shall be held for the purpose of establishing a procedural schedule.  The presiding judge is authorized to establish procedural dates and to rule on all motions (except motions to dismiss), as provided in the Commission's Rules of Practice and Procedure.

By the Commission.

( S E A L )

Magalie R. Salas,

Secretary.

# Footnotes

This $192.1 million total comprises two principal parts: $61.9 million to complete the physical decommissioning of the Plant and $130.2 million for long-term fuel storage and nuclear waste removal .  See, Exhibit YA-4, Page 5 of 19.

See, Exhibit YA-4, Page 6 of 19.

See Exhibit YA-1, Pages 6 and 7 of 19.  For example, pursuant to section 35.33(d) of the Commission’s regulations, 18 C.F.R. § 35.33 (d) (2004), Yankee must submit to the Commission by March 31 of each year, the financial report of the Fund’s Trustee for the previous calendar year.

Citing Settlement Agreement, Testimony of Kathleen C. Taylor, Exh. YA-5.

Citing, Mobil Exploration and Production North America, 43 FERC ¶ 61,113 at 61,362 (1988).

18 C.F.R. § 385.213 (a)(2) (2005).

18 C.F.R ( 385.603 (2002).

If the parties decide to request a specific judge, they must make their joint request to the Chief Judge by telephone at 202-502-8500 within five days of the date of this order.  The Commission's website contains a listing of the Commission's judges and a summary of their background and experience (www.ferc.gov - click on Office of Administrative Law Judges).