South Corridor LRT

Charlotte, North Carolina

(November 2005)

Description

The Charlotte Area Transit System (CATS), in cooperation with the City of Charlotte, is constructing a 9.6-mile, 15 station light rail transit (LRT) line extending from Uptown Charlotte (the city’s central business district (CBD)) to Interstate 485 in south Mecklenburg County near the South Carolina State line.  A 3.7-mile portion of the proposed system – between Uptown and Scaleybark Road – would operate on an abandoned Norfolk Southern right-of-way owned by the City of Charlotte.  The remainder of the planned system (5.9 miles) would operate on separate tracks generally paralleling the right-of-way.  Seven of the proposed stations from I-485 north to Scaleybark Road would include park-and-ride lots with a total of approximately 3,300 spaces, and would serve as transfer points for local and express bus service.  The South Corridor Light Rail project is expected to carry 9,100 average weekday riders in December 2007 and 17,650 average weekday riders by 2025.

The total project cost under the Full Funding Grant Agreement (FFGA) is $426.85 million.

Status

In November 1998, a local referendum was passed authorizing a dedicated local sales tax of ½ percent for funding transit service in the region.  A major investment study in the South Corridor that identified light rail as the locally preferred alternative was completed the following year.  FTA approved the South Corridor LRT project for preliminary engineering in August 2000.  CATS issued a Draft Environmental Impact Statement (EIS) in October 2002.  The Final EIS was published in April 2003, and a Record of Decision was issued in May 2003.  FTA approved the project’s entry into final design in August 2003.  In May 6, 2005, FTA entered into an FFGA providing a Federal commitment of $192.94 million in New Starts funds.

SAFETEA-LU Section 3043 (a)(3) authorized the South Corridor LRT project for final design and construction.  Through FY 2006, Congress has appropriated $122.20 million for the project.

| Reported in Year of Expenditure Dollars |
| --- |
| Source of Funds | Total Funding (million) | Appropriations to Date |
| Federal: Section 5309 New Starts FFGA Commitment Section 5307 Formula Funds | $192.94 $6.41 | $122.20 appropriated through FY 2006 |
| State: State FFGA | $106.70 |  |
| Local: Sale Tax Revenues | $120.80 |  |
| TOTAL | $426.85 |  |

NOTE: The sum of the figures may differ from the total as listed due to rounding.

Map