South Corridor LRT

Charlotte, North Carolina

(November 2003)

# Description

The Charlotte Area Transit System (CATS), in cooperation with the city of Charlotte, is proposing to design and construct a light rail transit (LRT) line extending from Uptown Charlotte (the city’s central business district) to Interstate 485 in south Mecklenburg County near the South Carolina state line.  A 3.7-mile portion of the proposed system – between Uptown and Scaleybark Road – would operate on an abandoned Norfolk Southern right-of-way owned by the city of Charlotte.  The remainder of the planned system (5.9 miles) would operate on separate tracks generally paralleling the right-of-way.  Seven proposed stations from I-485 north to Scaleybark Road would include park-and-ride lots with over 3,600 spaces in total, and would serve as transfer points for local and express bus service.

The South Corridor generally parallels Interstate 77 and South Boulevard, the primary roadway options used by commuters traveling north-south in the corridor.  Both roadways are currently operating at extremely high levels of congestion during the morning and evening peak hours, with no expansion of capacity programmed for either facility due to physical constraints that make such improvements very expensive.   The proposed project would provide a transit alternative to these congested roads.  In addition, the city of Charlotte is actively involved in a number of transit-oriented development and urban redevelopment activities, and the South Corridor project is expected to facilitate such development along the alignment.

The project would serve a variety of travel markets including inbound and reverse commute work trips, as well as leisure trips to the Charlotte Arena (home to the future NBA Bobcats), Ericsson Stadium (home to the NFL Panthers) and the historic South End.   The project is estimated to generate approximately 3,900 hours of weekday travel-time benefits in 2025 as compared to improved bus service in the corridor, with the majority of these benefits accruing to work trips attracted to the central business district.

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 9.6 Miles, 15 Stations |
| Total Capital Cost ($YOE): | $385.9 Million |
| Section 5309 New Starts Share ($YOE): | $193.0 Million (50%) |
| Annual Operating Cost (2025 $YOE): | $27.0 Million |
| Ridership Forecast (2025): | 17,900 Average Weekday Boardings |
|  | 7,000 Daily New Riders |
| Opening Year Ridership Forecast (2006): | 9,100 Average Weekday Boardings |
| FY 2005 Finance Rating: | Medium-High |
| FY 2005 Project Justification Rating: | Medium |
| FY 2005 Overall Project Rating: | Recommended |

The overall project rating of Recommended is based upon the strong transit-supportive land use plans and policies in place along the corridor, as well as the strength of the project’s capital and operating financial plans.  The overall project rating applies to this Annual Report on New Starts and reflects conditions as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process. As New Starts projects proceed through project development, estimates of cost, benefits, schedules and impacts are refined. FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

FTA is continuing to work with CATS to examine strategies to maintain – or reduce – the project’s current capital cost estimate and increase the probability of an on-schedule delivery of a cost-effective transit improvement.

##### Status

In November 1998, a local referendum was passed authorizing a dedicated local sales tax of ½ percent for funding transit service in the region.  A major investment study identifying light rail as the locally preferred alternative was completed the following year.  FTA approved the South Corridor project for preliminary engineering in August 2000.  CATS issued a Draft Environmental Impact Statement (EIS) in October 2002.  The Final EIS was published in April 2003, and a Record of Decision was issued in May 2003.   FTA approved the project’s entry into final design in August 2003.

Since last year’s Annual Report on New Starts, the capital cost estimate of the project has increased from $370.8 million to $385.9 million, due to an increase in right-of-way costs and several minor design changes.  FTA is currently undertaking a risk analysis of the project’s cost estimate.  It is anticipated that a new cost estimate will be developed in early 2004 to reflect the latest design progress, adjusted contingencies, and accepted risk mitigation measures.  FTA further notes that the project schedule is very aggressive and that capital costs are likely to change if the schedule slips.  An agreement between CATS and Norfolk Southern for use of the right-of-way is expected by December 2003.

As a promising project, Charlotte’s South Corridor LRT project has been recommended for funding in the President’s FY 2005 Budget to continue project development.

TEA-21 Section 3030(a)(8) authorized the Charlotte North-South Corridor Transitway for final design and construction.  Through FY 2003, Congress has appropriated $30.60 million in Section 5309 New Starts funds for this project.

Evaluation

The following criteria have been estimated in conformance with FTA's Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated for next year’s Annual Report on New Starts.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Medium |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 4,834 108 3.23 |
| Environmental Benefits Rating: Medium |
| Criteria Pollutant Reduced (Tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline 29 2 2 8 4,298 493,830 |
| Cost Effectiveness Rating: Low-Medium |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline $23.84 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.76 | New Start $0.79 |

# Project Justification

Rating:  Medium

The Medium project justification rating reflects the strong transit-supportive land use policies in place to support the proposed light rail project tempered by the project’s relatively weak cost effectiveness.  FTA notes that CATS’ forecast of new riders and user benefits reflects a significant share of induced non-home-based trips.  This is a market that traditional travel forecasting procedures have not typically addressed; as such, the project’s travel forecasts and subsequent estimate of cost effectiveness entail some risk.

Based on 2000 Census data, there are an estimated 1,614 low-income households within a ½-mile radius of the proposed LRT, which is roughly 17 percent of total households within ½ mile of the proposed stations.  There are an estimated 72,515 jobs within ½ mile of the proposed stations.  The Charlotte metropolitan area is designated as a moderate maintenance area for ozone and a maintenance area for carbon monoxide.  The South Corridor LRT project has an incremental cost per incremental trip value of $13.23.

Transit-Supportive Existing Land Use and Future Patterns

Rating:  Medium-High

The Medium-High land use rating reflects the strong policies employed by the region to implement transit-supportive land use development in the Charlotte-Mecklenburg metropolitan area and the demonstrated results of those policies.  The rating also acknowledges the region’s unified cooperative approach across agencies to realize this goal.

Existing Conditions:  The predominant land uses along the proposed corridor are commercial, industrial, and multi- and single-family housing, along with lower-density office and institutional uses.  The northern terminus of the project is the Charlotte central business district, which contains 14 million square feet of office space and over 55,000 employees.  The central business district contains other major trip generators including Ericsson Stadium, the Charlotte Convention Center, and the North Tryon arts and entertainment district. The southern portions of the corridor are low density and automobile-oriented with land uses that are a mixture of light industrial, newer multi-family residential, and commercial, including a large regional retail facility.

Future Plans, Policies and Performance:  The region has proactively supported and developed land use plans and policies that are considered supportive of transit in the adoption of the 2025 Integrated Land Use/Transit Plan.  The plan is designed to concentrate growth within designated transit corridors (the South Corridor being the first of five such corridors to feature such development) and promote urban redevelopment in an older section of the city.  Local measures have been approved to support the plan, including a pedestrian overlay zone and transit-oriented development regulations, which are expected to be adopted by the end of 2003.  Station area plans have progressed with significant public input.  The South Corridor Infrastructure Project (an infrastructure investment program) includes an ambitious reconfiguration of the street and pedestrian network to support more transit-oriented uses and more accessible and pedestrian-oriented transportation facilities.

Redevelopment and infill development are continuing in the Charlotte region, especially high-density development along the future light rail corridor.  New developments in the South End demonstrate the incorporation of transit-oriented design concepts such as higher development densities and building heights, shorter setbacks and streetwalls, active uses at ground level, and the location of parking to the rear of development sites.  Over the past five years, 20 projects representing over $250 million in private sector development have been built or designed around the northern end of the alignment in anticipation of the future light rail line.  New developments around the southern end of the alignment are beginning with isolated housing and commercial developments.

#### Local Financial Commitment

# Rating:  Medium-High

The Medium-High rating for local financial commitment was determined by the strong current financial condition of CATS, the strength of its dedicated local sales tax, and the commitment of all of the State and local funding for the project.

Proposed Non-Section 5309 New Starts Share of Total Project Costs: 50%

# Rating: Medium

CATS proposes to cover 50 percent of project costs with Section 5309 New Starts funds.  Remaining funding would come from the North Carolina Transit Trust Fund and dedicated local sales tax revenues.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $193.0 | 50.0 % |
| State: Transportation Trust Fund Local: Dedicated Sales and Use Tax | $96.5 $96.5 | 25.0 % 25.0 % |
| Total: | $385.9 | 100.0 % |

NOTE: Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  High

The High rating reflects the strong financial condition of CATS, the strength of the dedicated sales tax, and the fact that 100 percent of State and local funding has been committed to the proposed project.

Agency Capital Financial Condition:  CATS is an agency of the city government. The financial condition of both the city and CATS is very strong.  Charlotte is one of the select few jurisdictions nationwide with an AAA credit rating. The city also has the authority to issue debt or enter into leases to meet long-term financial obligations without holding a referendum.  When combined with the region’s strong dedicated tax source, this creditworthiness and funding capacity provide CATS with significant financial resources to meet capital needs.  The average age of the current bus fleet is under six years, which indicates that the condition of CATS’ capital assets is good.

### Capital Cost Estimate and Contingencies:  The capital cost estimate for the proposed project has increased from $370.8 million to $385.9 million due to an increase in right-of-way costs and several minor design changes.  Preliminary results from the project’s risk analysis indicate some outstanding risk due to potential additional real estate costs, which could result in cost increases.   CATS has a sizable existing cash balance because of the strength of the dedicated local sales tax.  This cash balance, which will continue to grow in the future, combined with CATS’s access to debt through the bond market, provides the agency with the ability to fund cost overruns or funding shortfalls of 50 percent or more of the project cost.

Existing and Committed Funding: All non-Section 5309 New Starts funding for the South Corridor project is existing and committed.  Revenues from the local dedicated sales tax will provide 50 percent of the non-Section 5309 New Starts funding.  The remaining 50 percent will be provided through a State Full Funding Grant Agreement.  The source of funds for the State share is a $120 million Transit Trust Fund created by the North Carolina Legislature in 2001, with revenue transfers from the North Carolina Department of Transportation Highway Fund.

New and Proposed Funding Sources:  The South Corridor LRT project’s capital financial plan does not include any new or proposed sources of funding.

# Stability and Reliability of Operating Finance Plan

Rating:  Medium-High

The Medium-High rating reflects CATS’ healthy operating condition.  Revenues to operate the proposed South Corridor light rail project are strong.

Agency Operating Financial Condition: CATS is undergoing a significant expansion of transit services throughout the region and is funding these improvements through dedicated sales tax revenues.  While CATS bus expansion and corridor development programs appear very ambitious, the agency’s financial capacity to undertake these investments is substantial.  CATS has experienced positive operating balances over the past five years.  Charlotte’s current ratio of assets to liabilities was very high (9.0) in FY 2002, the most recent audited financial statements available.

### Operating Cost Estimates and Contingencies:  Operating cost estimates appear reasonable for this stage of project development.  In forecast year 2025, annual operating costs for the South Corridor LRT project are projected to be $27.0 million.  This represents a minor portion of the cost of the entire regional transit expansion planned for the region by 2025.   The projections assume a farebox recovery ratio of roughly 25 percent for the LRT system and 28 percent for the bus system.

Existing and Committed Funding: Sixty-nine percent of the proposed sources of operating funds for the South Corridor LRT are existing and committed.  These sources include CATS’ dedicated sales and use tax, passenger fares, and other revenues.  The remaining 31 percent of the proposed sources of operating funds are existing and considered budgeted.  These include Maintenance of Effort payments from the city of Charlotte and other jurisdictions, State Maintenance Assistance, and interest earnings on surplus balances.

New and Proposed Funding Sources:  All operating revenues are from existing sources.

MAP