SECTION B -- SUPPLIES/SERVICES AND PRICES/COST

B.1		GENERAL

- This contract shall be a vehicle for the Government to obtain a Contractor to design, build, test, deploy, implement, operate, maintain, secure and dispose of the systems, infrastructure, staffing, procedures and facilities needed to provide assistance to the public through the telephone and Internet and to receive, capture, and standardize data provided via paper, telephone, and the Internet.

- The Government intends to award a cost reimbursement contract with multiple incentives applied to various elements such as Cost Plus Award Fee (CPAF), Cost Plus Incentive Fee (CPIF), Share in Savings, and Firm Fixed Price (FFP) as well as provisions for options.

- The Offeror shall develop detailed Contract Work Breakdown Structures (CWBS) based on the requirements in Section C.3.2.  All Basis of Estimate (BOE) documents shall be based on the CWBS.  In the proposal, the Offeror shall provide a mapping between their CWBS (Level 3) and Summary DRIS Financial Reports (see Section J, Attachment 4) for Phases I and II.

- Travel, both local and long distance, is an acceptable item to be invoiced.  This Other Direct Cost (ODC) shall be invoiced in accordance with the Joint Travel Regulations (JTR).

# B.2		FEES AND INDIRECT COST PROVISION

B.2.1	Base Fee

The amount of base fee, is based upon a flat percentage of the total estimated cost and not upon a subjective evaluation.  The base fee shall not, however, be greater than three (3) percent of the estimated cost of the contract.

B.2.2	Award Fee

- The amount of award fee the Contractor earns, if any, is based on a subjective evaluation by the Government of the quality of the Contractor’s performance in accordance with the Award Fee Determination Plan (Section J, Attachment 15).  The Government’s Fee Determination Official (FDO) will unilaterally determine the amount of award fee for the award fee evaluation periods listed in Section J, Attachment 15.  The FDO’s determination will be in writing to the Contractor and is not subject to the “Disputes” clause.

- The Contractor shall submit a voucher for the earned award fee.

- The Government may unilaterally change the award fee plan at any time and will provide such changes in writing to the Contractor prior to the beginning of the applicable evaluation period.

B.2.3	NOTE:  If we use incentive fee, we will put the appropriate language here.

B.2.4	Indirect Cost Provisions

(a)	Notwithstanding any other clause or provision of this contract including but not limited to the following clauses, it is agreed that the Government will not be obligated to reimburse the Contractor for indirect costs in excess of the following negotiated ceiling rates:

| PERIOD | OVERHEAD | GENERAL & |
| --- | --- | --- |
|  |  | ADMINISTRATION |
|  |  | (G&A) EXPENSE |
| FY 06 | ____________ | ____________ |
| FY 07 | ____________ | ____________ |
| FY 08 | ____________ | ____________ |
| FY 09 | ____________ | ____________ |
| FY 10 | ____________ | ____________ |
| FY 11 | ____________ | ____________ |

(b)	The purpose of this provision is to require Offerors to provide a not-to-exceed ceiling rate by Government fiscal year as proposed in paragraph (a) above.  It is understood that the resultant Contractor will be reimbursed for all costs for indirect billing rates in accordance with FAR 15.407-3.  The Contractor is reminded that Section L.16.1.6.1 requires the Offeror to provide an explanation of the basis for the rates stated above.

## B.3		PRICING ASSUMPTIONS, INSTRUCTIONS AND NOTES

For pricing and evaluation purposes, the Offeror’s price shall be based on its experience and its solution to meet the Government’s requirements as stated in Section C of this RFP and the assumptions/instructions stated below.

### B.3.1	General Assumptions

For pricing purposes only, the Offeror shall assume the following:

- All references to “year” will mean the Government fiscal year.

- All references to Phase I will include both Phases IA and IB.

- Contract performance will begin on October 3, 2005.

- Phase IA will span October 3, 2005 through September 30, 2006.

- Phase IB will span October 1, 2006 through December 31, 2008.

- Phase II will span August 1, 2008 through January 31, 2011.

- Phase III pricing is not required at this time.

- All paper capture and Internet equipment will be acquired on a purchase basis only.

- Sorters with twenty-eight (28) pockets will be needed to sort high versus low priority and foreign language forms.  There will be no more than ten (10) sort categories.

- There will be no more than a forty-eight (48) hour backlog for paper form check-in on any given day with a zero (0) backlog by April 11, 2010.

- Response data will be transmitted daily with the Government’s acknowledgement of receipt within twenty-four (24) hours.

- For operations specific to paper capture, each data center (DC) will operate with two (2) shifts per day with eight (8) hours per shift, six (6) days per week.  There are six and one-half (6½) hours of effective productive time per shift.

- One hundred seventy-three (173) hours/month is estimated as one (1) direct, productive staff month.

- Telephone agent training costs will be estimated at ten percent (10%) of operational costs.

- Interactive Voice Response (IVR) pricing will be based on industry estimates, assuming the use of more than one (1) IVR location.

- IVR pricing may assume that all hardware will be outsourced or leased from existing service bureaus that provide IVR type services or the purchase of IVR equipment if the Offeror believes it to be more cost effective.

- Call center pricing may assume outsourced or leased call center infrastructure.

- Telephone assistance will be available from 8:00 am to 9:00 pm, seven (7) days a week, for each of the seven (7) time zones covering the United States and Puerto Rico.

- The use of multiple call centers in sufficient number to provide the live-agent staffing necessary to handle up to nine million (9,000,000) calls on a schedule similar to 2000 calling trends (see Section J, Attachment 8.)

- The public Internet assistance and capture application will support users with Internet Explorer 5.5, 6.0, Netscape 4.0 through 7.0, and all Mozilla browsers.

(u)	Hardware/software pricing based on currently available technology.

#### B.3.2	DRIS Facilities

For pricing purposes only, the Offeror shall assume:

- The acquisition, design, build-out, and fit-up of three (3) DCs located in the following cities:  Pomona, California; Baltimore, Maryland; and Phoenix, Arizona.

- The use of the following estimates for DC sizing:

Pomona, California 	250,000 sq. feet

Baltimore, Maryland 	275,000 sq. feet

Phoenix, Arizona 		235,000 sq. feet

- The fit-up of office space for a twenty-five (25) member Government Program Office.  This office shall be in close proximity to the Offeror’s Program Management Office per Section C.3.5.

- The use of commercial telephone centers for telephone operations.

- The Internet equipment (and if necessary, IVR equipment) will be housed in the DCs.

- Call centers will be geographically dispersed to avoid a single point of failure due to telecommunication, security, or other issues.

- An estimate of the square footage required (including the footprint) to house the necessary equipment and technical staff to accommodate the 2008 DR workload and to support the 2008 DR requirements as stated in Section C.8.

- Telecommunication and power costs to accommodate the 2008 DR facility.

- Other Direct Costs of $500,000 for build-out and fit-up of the 2008 DR facility.

###### B.3.3	Quality Assurance and Quality Control Rates

For pricing purposes only, the Offeror shall assume the following:

B.3.3.1	Paper

- An Optical Character Recognition (OCR) accept rateB- of eighty percent (80%) (average of all fields).

(b)	An Optical Mark Recognition (OMR) accept rateB- of ninety-nine point nine percent (99.9%) with an accuracy of ninety-nine point eight percent (99.8%).

(c)	A one percent (1%) sample verification of OCR and OMR results using independent keying and verification to ensure an average accuracy rateB- (over all fields) of ninety-nine percent (99%) for OCR and ninety-nine point eight percent (99.8%) for OMR, and an accuracy rate of at least ninety-eight percent (98%) within each field type for OCR.

- A keying rate of five thousand (5,000) keystrokes per hour with an accuracy rate of ninety-seven percent (97%) on the field type level.

- A one hundred percent (100%) verification of keyed responses for prequalifying keyersB- and ten percent (10%) sample keying for qualifying keyersB- with review and correction of differences and with rework of batches as needed to ensure an accuracy rate of ninety-seven percent (97%) within each field type.

B.3.3.2	Telephone

        - Remote monitoring (voice only is a minimum requirement) to ensure the quality of the live agents’ assistance and data collection services.

(b)	New agents will be monitored for a minimum of three (3) calls or forty-five (45) minutes until it is determined they have achieved qualified agentB- status.

(c) 	Agents not reaching “qualified status” after initial monitoring will be retrained or terminated, depending on results.  Assume ten percent (10%) retraining and ten percent (10%) termination.

(d)	Qualified agents will be monitored for one (1) interactive call per shift for the remainder of the program or their employment on the program.

B.3.3.3	Internet

- Edits built into the Internet application to identify and provide assistance to the user to correct field, range, omission, and other types of errors.

- Ensured quality of data through the conduct of end-to-end testing involving validation of data outputs.

#### B.3.4	2010 Census Workloads

For pricing purposes only, the Offeror shall assume the following for the 2010 Census:

##### B.3.4.1	Paper

- Ninety million one hundred thousand (90,100,000) responses will come in as paper responses during the period March 5, 2010 through May 31, 2010.  (See Section J, Attachment 8 for workload distribution.)

- The workload is spread evenly over the three (3) DCs.

- The Government anticipates that all mail return paper data capture will be complete by the end of May 2010.

- The use of the digital test deck (See Section J, Attachment 7) for sizing paper data capture and to determine form size and frequency of response.

- Two million one hundred thousand (2,100,000) Census ID’s for the retransmission of form images.

##### B.3.4.2	Telephone

- Telephone services will be provided from March 1, 2010 through June 30, 2010.

- Assume a telephone call volume of 9,000,000 incoming calls for the duration of 2010 Census operations.  Of this number, 6,400,000 calls will come in during the time period of March 16, 2010 through March 30, 2010.

- For telephone IVR, a four hundred thirty-two (432) second duration call with a peak calling day of one million one hundred seventy thousand (1,170,000); a busy hour of one hundred thirty-five thousand (135,000); and a sixty percent (60%) transfer rate to a telephone agent.

- For inbound telephone agent support, a two hundred ninety-one (291) second call duration.

- For outbound telephone agent follow-up, two million six hundred thousand (2,600,000) cases spanning a two-month period (after the inbound peak period) and a call duration of three hundred sixty-seven (367) seconds per completed interview.

##### B.3.4.3	Internet

- Internet services will be provided from March 1, 2010 through June 30, 2010.

- Up to nine million (9,000,000) visits with a peak period from March 16, 2010 through March 30, 2010 with six million four hundred thousand (6,400,000) visits received.

- Ten (10) minutes per visitor with a peak day of one million ninety thousand (1,090,000) visitors; a busy hour of one hundred twenty thousand (120,000); and a maximum of twenty thousand (20,000) concurrent users.

#### B.3.5	2008 Dress Rehearsal Workload

For pricing purposes only, the Offeror shall assume the following for the 2008 DR:

##### B.3.5.1	Paper

- Three hundred forty-five thousand (345,000) responses will come in as paper responses during the period March 5, 2008 through May 31, 2008. (See Section J, Attachment 8 for workload distribution.)

- The workload will be accommodated in one (1) DC.

- All mail return paper data capture will be complete by May 31, 2008.

- They will provide the Government with images of all paper forms captured to the Government, but only for those forms for which census response data was sent to the Government.

##### B.3.5.2	Telephone

- Telephone services will be provided from March 1, 2008 through June 30, 2008.

- Up to thirty-five thousand (35,000) calls received with a peak period from March 16, 2008 through March 30, 2008 with twenty-five thousand (25,000) calls received.

- For telephone IVR, a four hundred thirty-two (432) second duration call with a peak calling day of four thousand five hundred (4,500); a busy hour of five hundred (500); and a sixty percent (60%) transfer rate to a telephone agent.

- For inbound telephone agent support, a two hundred ninety-one (291) second call duration.

- For outbound telephone agent follow-up, ten thousand (10,000) cases spanning a two-month period with a call duration of three hundred sixty-seven (367) seconds per completed interview.

##### B.3.5.3	Internet

- Internet services will be provided from March 1, 2008 through June 30, 2008.

- Up to thirty-five thousand (35,000) visits with a peak period from March 16, 2008 through March 30, 2008 with twenty-five thousand (25,000) visits received.

- Ten (10) minutes per visitor with a peak day of four thousand two hundred (4,200) visitors; a busy hour of four hundred fifty (450); and a maximum of eighty (80) concurrent users.

#### B.3.6	Security

- The Offeror shall price a security solution to support DRIS that includes a security design that meets all the requirements in Section C.10.

(b)	The Offeror’s security solution shall focus on IT and physical security issues, evolving trends, understanding of future trends, etc. and shall work in conjunction with the Government’s security organizations and agents.

#### B.3.7	Pricing Method

The Offeror’s price shall:

- Be based on an average cost per captured paper form, per captured Internet response and an average cost per assistance call.

(b)	Detail all costs included in the calculation of the average costs per captured paper form, Internet response and per call and the method for how the price was derived.

(c)	Include all proposed performance incentives, including incentive fees, award fees and share in savings plans, but in no event shall include a base fee in excess of three percent (3%).  The Offeror shall document by phase and by fiscal year, the priced incentives, formulas used, and the element(s) to which each incentive was applied.

B.4		COST TABLES

Offerors shall provide cost data in Cost Tables B-1 through B-63B-58 using the following instructions:

Table B-1 is only required to provide a task narrative, show quantity estimates by resources, andprovide detailed assumptions, and list  the position of the post-award cost account manager (and name if the person is already identified).  Tables B-2 and B-19 are required to go to  CWBS reporting level the Offeror will use for the monthly CPR.

Table B-1 Basis of Estimate

Table B-2 Phase I Element of Cost Summary

Table B-3 Phase I Element of Cost Summary by Mode – Paper Capture

Table B-4 Phase I Consolidated Bill of Materials – Paper Capture

Table B-5 Phase I Other Direct Costs – Paper Capture

Table B-6 Phase I Travel – Paper Capture

Table B-7 Phase I Element of Cost Summary by Mode – Telephone Assistance

Table B-8 Phase I Consolidated Bill of Materials – Telephone Assistance

Table B-9 Phase I Other Direct Costs – Telephone Assistance

Table B-10 Phase I Travel – Telephone Assistance

Table B-11 Phase I Element of Cost Summary by Mode – Internet Capture

Table B-12 Phase I Consolidated Bill of Materials – Internet Capture

Table B-13 Phase I Other Direct Costs – Internet Capture

Table B-14 Phase I Travel – Internet Capture

Table B-15 Phase I Element of Cost Summary by Mode – Workflow, Control, and Management Systems

Table B-16 Phase I Consolidated Bill of Materials – Workflow, Control, and Management Systems

Table B-17 Phase I Other Direct Costs – Workflow, Control, and Management Systems

Table B-18 Phase I Travel – Workflow, Control, and Management Systems

Table B-19 Phase II Element of Cost Summary

Table B-20 Phase II Element of Cost Summary by Mode – Paper Capture

Table B-21 Phase II Consolidated Bill of Materials – Paper Capture

Table B-22 Phase II Other Direct Costs – Paper Capture

Table B-23 Phase II Travel – Paper Capture

Table B-24 Phase II Element of Cost Summary by Mode – Telephone Assistance

Table B-25 Phase II Consolidated Bill of Materials – Telephone Assistance

Table B-26 Phase II Other Direct Costs – Telephone Assistance

Table B-27 Phase II Travel – Telephone Assistance

Table B-28 Phase II Element of Cost Summary by Mode – Internet Capture

Table B-29 Phase II Consolidated Bill of Materials – Internet Capture

Table B-30 Phase II Other Direct Costs – Internet Capture

Table B-31 Phase II Travel – Internet Capture

Table B-32 Phase II Element of Cost Summary by Mode – Workflow, Control, and Management Systems

Table B-33 Phase II Consolidated Bill of Materials – Workflow, Control, and Management Systems

Table B-34 Phase II Other Direct Costs – Workflow, Control, and Management Systems

Table B-35 Phase II Travel – Workflow, Control, and Management Systems

Table B-36 Cost Summary by Mode – Paper Capture

Table B-37 Cost Summary by Mode – Telephone Assistance

Table B-38 Cost Summary by Mode – Internet Capture

Table B-39 Cost Summary by Mode – Workflow, Control, and Management Systems

Table B-40 Consolidated Bill of Material Cost Summary by Mode by Fiscal Year

Table B-41 Other Direct Cost by Fiscal Year and Phase

Table B-42 Travel Cost by Fiscal Year and Phase

Table B-43 Space Cost Summary – Program Management Office

Table B-44 Space Cost Summary – 2008 DR Facility – National Processing Center

Table B-45 Data Center Space Cost Summary – Site A Pomona, CA

Table B-46 Data Center Space Cost Summary – Site B Baltimore, MD

Table B-47 Data Center Space Cost Summary – Site C Phoenix, AZ

Table B-48 Space Cost Summary – Telephone Assistance

Table B-49 Phase I and II Cost/Price Summary

Table B-50 Cost Summary by Phase

Table B-51 Cost Summary by Fiscal Year

Table B-52 Subcontracts Cost Summary

Table B-53 Subcontracts Cost by Fiscal Year

Table B-54- Summary of Security Cost by Fiscal Year

Table B-55 FTE Summary by Phase

Table B-56 FTE Summary by Fiscal Year

Table B-57 Phase IA – FTE Summary by Month/Fiscal Year

Table B-58 Cost Summary by CWBS

Table B-59 Phase IB – FTE Summary by Month/Fiscal Year

Table B-60 Phase II – FTE Summary by Month/Fiscal Year

Table B-61 Phase IA Cost Summary by CWBS (at the reporting level of the CPR) and

Fiscal Year

Table B-62 Phase IB Cost Summary by CWBS (at the reporting level of the CPR) and

Fiscal Year

Table B-63 Phase II Cost Summary by CWBS (at the reporting level of the CPR) and

Fiscal Year

B-? OCR Accept rate is the percent of non-blank data fields that have gone through OCR that do not need manual data entry.

B-? OMR Accept rate is the percent of data fields that have gone through OMR that do not need manual data entry.

B-? Accuracy Rate is the percent of production data fields that have gone through Quality Control and are correct.

B-?Keyers are classified as prequalifying when beginning keying and until finishing three (3) batches at ninety-seven percent (97%) accuracy or better.   After qualifying, keyers may be returned to prequalifying status after finishing three (3) batches at less than ninety-seven percent (97%) accuracy and until again finishing three (3) batches at ninety-seven percent (97%) or better.

B-? Keyers are classified as qualifying after finishing three batches at ninety-seven percent (97%) accuracy or better and until finishing three (3) batches at less than ninety-seven percent (97%) accuracy.

B-? A telephone agent is classified as a qualified agent once the minimum of three (3) calls monitored and forty-five (45) minutes of observation and evaluation have occurred and the telephone agent’s average score of eighty-five percent (85%) or higher is reached.