CORRECTIVE ACTION/ISSUE MANAGEMENT & CONTINUOUS IMPROVMENT

1.0	Objective

The objective of this surveillance is to verify that contractor personnel are effectively managing environment, safety, and health issues.  The activities included in this surveillance help the Facility Representative determine whether safety issues identified through internal contractor, and external DOE or Defense Nuclear Facilities Safety Board evaluation programs are resolved consistent with the level of safety importance.  It further verifies continuous improvement programs are in place and functional.

2.0	References

2.1	10 CFR 830.120, Quality Assurance Requirements

2.2	DOE O 414.1A, Quality Assurance

2.3	DOE O 232.1A, Occurrence Reporting and Processing of Operations Information

  - DOE G 450.4-1A, Integrated Safety Management System Guide

2.5	48 CFR 970.5204, Department of Energy Acquisition Regulations (Clauses to be used in addition to or in place of DOE/Contractor Contract)

2.6 	DOE M 232.1-1A, Occurrence Reporting and Processing of Operations Information

3.0	Requirements Implemented

This surveillance is conducted to implement the RL Functions, Responsibilities, and Authorities Matrix (FRAM) Nos. 4007 and 5262.  This surveillance verifies implementation of aspects of DOE O 232.1A, 10 CFR 830.120, DOE O 414.1, and Core Expectation #5 of DOE G 450.4-1A Volume II Appendix E.

4.0	Surveillance Activities

The following activities are performed to evaluate the effectiveness of the contractor's implementation of the issues management/continuous improvement program:

Activity 1 -	Review the established processes for identifying deficiencies and providing feedback.

Activity 2 -	Examine the corrective action/issues management process.

Activity 3 -	Examine processes addressing opportunities for improvement

Surveillance Guideline

CORRECTIVE ACTION/ISSUE MANAGEMENT & CONTINUOUS IMPROVEMENT

Surveillance No.:

Facility:

Date Completed:

Activity 1 -	Review of issue identification and feedback processes

Yes  No   N/A

___  ___  ___	1.	Is there a clearly defined Management Assessment (self-assessment) process? [10 CFR 830.120 (c)(3)(i)]

The FR should consider:

- Assessments are conducted in a routine and planned manner (Ex: Per a master assessment schedule).

- The master assessment schedule is of sufficient breadth to cover all key aspects of the facility or activity; especially safety.  However, it should also be tailored to provide emphasis on areas of known weakness.

- Assessments are conducted with the aid of an approved checklist/lines of inquiry.  This facilitates consistency and helps the assessors to look at issues/areas they might not otherwise think of but are important to management and the improvement process.

- Personnel tasked with performing the assessments are trained and qualified on the assessment process and are sufficiently cognizant, technically, of the areas they assess.  A critical factor is ensuring clear expectations are defined and understood for documenting deficiencies in a manner that clearly specifies the requirement, and the conditions contrary to the requirement.

___  ___  ___	2.	Is there a clearly defined process for independent assessment? [10 CFR 830.120 (c)(3)(ii)]

The FR should consider:

- An example of such a process would be the Facility Evaluation Board implemented by the integrating contractor, FDH or the Conduct of Operations assessments conducted by RL.

- A contractor's/project's Quality Assurance organization may perform this function.

- Is there a process in place where the independent assessment group reviews the progress of the corrective action process to ensure an endless cycle of assessment groups documenting deficiencies, facilities failing to adequately correct the deficiencies, the assessment group comes back a year later and finds the same problems does not occur?

___  ___  ___	3.	Is there a clearly defined process in place for categorizing and tracking deficiencies? [10 CFR 830.120 (c)(1)(iii)]

The FR should consider:

- Is there a single system or multiple systems?  Single systems such as DTS, HATS etc tend to ensure consistency and prevent issues from being "forgotten" or not being raised to sufficient levels of management.

- If there is only one system, does it track opportunities for improvement stemming from mechanisms like work logs, procedure change requests, beneficial suggestion boxes, safety committee meetings etc?  If not, is there a clearly defined process to ensure these improvement items are rigorously tracked through closure including a means that provides feedback on disposition of the item to the originator?

___  ___  ___	4. Is there a clearly defined process that describes how deficiencies should be documented?

The FR should consider:

- The process requires that a requirement be clearly stated. (Ex: 10 CFR 835, Article 342 states, "…")

- The process requires the condition to be clearly documented. (Ex: Contrary to the above requirement(s), …)

Activity 2 -	Examine the issues management process (General)

Note: The Facility Representative selects a sample of deficiency resolution packages and verifies they contain adequate information to demonstrate actions have been taken to effectively prevent recurrence of deficient conditions.

Yes  No   N/A

___  ___  ___	1.	Is there a clearly defined process that ensures identified issues are corrected in accordance with the importance of the problem and the work they affect? [10 CFR 830.120 (c)(1)(iii), DOE M 232.1].

The FR should consider the following:

- The process verifies that a requirement has been clearly stated. (Ex: HSRCM Article 342 states, "…")

- The process requires verification the cited requirements are contractually binding/an agreed upon set of standards. [48 CFR 970.5204-2 (b) (5)]

- The process verifies the condition has been clearly documented. (Ex: Contrary to the above requirement(s), …)

- The process requires a thorough, documented extent of condition review. (Ex: If the condition is one mislabeled component, the extent of condition review should clearly demonstrate it was an isolated event or an indicator of a programmatic breakdown in a labeling program, independent verification process etc. for that system or the entire facility).

- The process encourages the extent of condition review to include discussions or interviews with the person who identified the condition, field walk downs etc.  Whatever is necessary to understand the issue(s).

-  The process requires a review of tracking systems and/or discussions with workers and supervisors to determine if similar deficiencies have been identified or have occurred in the past.

NOTE:  It is critical the extent of the condition is fully understood prior to continuing with the process or the process will not be fully effective.

- The process requires a risk ranking be assigned to each deficiency in accordance with the graded approach.

- The process requires documentation of a brief description of the rationale utilized to arrive at the risk value assigned.  (Stating "used table XX in procedure YY" is not sufficient.  The description should be narrative such that the verifier/validator can understand the thought process behind the decision).

- The process requires a root cause analysis process be conducted for each deficiency identified.  The type of analysis and the rigor of the analysis should be commensurate with the graded approach.

- The process requires documentation of the root cause analysis technique utilized and brief description of the causal factors identified.

- The process requires clearly written, easily verifiable corrective actions be developed that, if adequately implemented, will prevent recurrence of the deficiency. (Ex: "Train appropriate employees" is not an adequate corrective action.  "Develop required reading and document all Operations and Maintenance personnel have read and understood the required reading by use interviews, discussions, and use of a training roster" is more appropriate wording.)

- Does the process require a review of corrective actions in the system to ensure that less than effective corrective actions are not repeated over and over again?

- Does the process require complex corrective actions to be broken down into sub-actions with discrete dates to facilitate tracking of the progress of the action? (Ex: Assess the adequacy of the training program could be broken down into assigning a team lead, developing an assessment plan etc.)

- Does the process require assigning a responsible manager to each one of the corrective actions?

- Does the process assign realistic due dates to the corrective actions in accordance with the importance of the deficiency the action is designed to correct?

- Does the process provide specific performance indicators to senior facility/project management so they can hold personnel assigned corrective actions accountable for completing the actions in a timely manner?

- Does the process require documentation of an explanation demonstrating how the cited corrective actions address each one of the causal factors and why they will effectively prevent recurrence.  (NOTE:  This step is critical as it provides a means of self-checking.  If a person can not explain how a corrective action addresses a causal factor and why it will prevent recurrence of that causal factor as well as why the aggregate of the corrective actions will prevent recurrence of the cited deficiency/condition, the process was not adequately conducted.)

- Does the process require verification and validation of the corrective actions prior to closing the issue package and removing the deficiency from a tracking system?

Note:  It is critical that the issue package contain as much detailed documentation as possible regarding the extent of condition review, the risk ranking and root cause process, the rationale behind why the corrective actions were to be effective, documentation of what was done during implementation of the corrective actions etc.  If all this information is present, it greatly facilitates the verification and validation process.  Without it, the verifier/validator will have to virtually repeat the entire process in order to determine if it was adequate.

- Does the process require field verification that the corrective actions were adequately implemented?  For example, this could include reviewing procedures/work packages, verifying postings are adequate after a windy period, assessing performance during a drill, interviewing personnel, reviewing training rosters etc.

- Does the process require documentation of what was done during the verification and validation process?  This enhances discipline in the process and provides objective quality evidence for independent reviewers that are checking the effectiveness of the issue closure process.

Activity 2A -	Examine the issues management process (PHMC Specific) – Deficiency Evaluation Group

Note: This activity should include attendance at DEG meetings and review of selected Deficiency Tracking System packages.

Yes  No   N/A

___  ___  ___	1.	Are deficiency evaluations being conducted by, at a minimum, the CAM representative and the Fluor Project Hanford (FPH) Point of Contact (POC) (HNF-PRO-052, Rev 3, Section 2.3)?

___  ___  ___	2.	Are the CAM Rep and FPH POC adequately trained/qualified (currently by having completed Root Cause Analysis Basics [course 170015], Root Cause Analysis Techniques [course 170026], and FPH Risk Evaluation Training [course 004210] (HNF-PRO-052, Rev 3, Section 2.13)?

___  ___  ___	3.	Are personnel performing field verifications and/or validations adequately trained/qualified (currently by having completed Verification and Validation Process [course 004211] (HNF-PRO-052, Rev 3, Section 2.13)?

___  ___  ___	4.	Are risk rank values being correctly assigned (HNF-PRO-052, Rev 3, Section 2.5.1)?

___  ___  ___	5.	Are root causes being correctly determined and documented (HNF-PRO-052, Rev 3, Section 2.5.2)?

___  ___  ___	6.	Are corrective actions being selected which address the results of the causal analysis based on the graded approach to prevent recurrence (HNF-PRO-052, Rev 3, Section 2.5.4)?

___  ___  ___	7.	Are cognizant personnel and completion dates being designated for each corrective action specified (HNF-PRO-052, Rev 3, Section 2.5.4)?

___  ___  ___	8.	Are Price Anderson Amendment Act screenings being performed and documented (HNF-PRO-052, Rev 3, Section 2.5.3)?

___  ___  ___	9.	Are determinations and documentation of whether issues have broader applicability and whether a lessons learned evaluation should be performed included (HNF-PRO-052, Rev 3, Section 2.5.8 and 9)?

___  ___  ___	10.Is DOE being notified of extensions to DOE identified deficiencies (HNF-PRO-052, Rev 3, Section 2.6.3)?

___  ___  ___	11.Is objective evidence or closure statements substantiating the completion of corrective actions being included in closed packages (HNF-PRO-052, Rev 3, Section 2.7.3)?

___  ___  ___	12.Are all RRV 4 or 5 deficiencies being independently verified by Performance Assurance (HNF-PRO-052, Rev 3, Section 2.8.1)?

___  ___  ___	13.Is there evidence that some percentage of RRV 3 deficiencies are being randomly selected for independent verification (HNF-PRO-052, Rev 3, Section 2.8.2)?

___  ___  ___	14.Is field verification being performed using the checklist A-6002-690 (HNF-PRO-052, Rev 3, Section 2.8.4)?

___  ___  ___	15.Are standardized tracking reports which include the following being provided to management (HNF-PRO-052, Rev 3, Section 2.11.2):

- Weekly report of deficiencies with a RRV of 3, 4, or 5;

- Weekly report of open deficiencies;

- Monthly report of DOE Facility Representative deficiencies; and

- Weekly reports of deficiency tracking data (e.g. Number of delinquencies, number of new deficiencies, number of closed deficiencies, and number of open deficiencies)?

___  ___  ___	16.Are monthly trending reports which include the following being provided to management (HNF-PRO-052, Rev 3, Section 2.11.3):

- Distribution of reason code;

- PAAA reportability; and

- Distribution by cause code (root and direct)?

___  ___  ___	17.Are adverse trends being documented and evaluated through the Deficiency Evaluation Process (HNF-PRO-052, Rev 3, Section 2.11.5)?

Activity 2B -	Examine the issues management process (ERC Specific) – Environmental Restoration Contractor Corrective Action Tracking System (ERC-CATS)

Note: This activity should include attendance at monthly CATS meetings and review of selected CATS packages.

Yes  No   N/A

___  ___  ___	1.	Has the Quality Program Manager designated an ERC-CATS Coordinator (BHI-MA-02 2.2, Rev 1, Section 3.4)?

___  ___  ___	2.	Does the Quality Program Manager chair a monthly meeting of applicable ERC management to provide status on the activities in the ERC-CATS (BHI-MA-02 2.2, Rev 1, Section 3.4)?

___  ___  ___	3.	Does the Quality Program Manager provide monthly status reports and requested special reports to ERC management (BHI-MA-02 2.2, Rev 1, Section 3.4)?

___  ___  ___	4.	Does the Quality Program Manager provide quarterly adverse condition status reports to RL (BHI-MA-02 2.2, Rev 1, Section 3.4)?

___  ___  ___	5.	Does the ERC-CATS Coordinator maintain and update the ERC-CATS database (BHI-MA-02 2.2, Rev 1, Section 3.5)?

___  ___  ___	6.	Does the ERC-CATS Coordinator compile the monthly and quarterly for the Quality Program Manager (BHI-MA-02 2.2, Rev 1, Section 4.3)?

Activity 2C -	Examine the issues management process (PNNL Specific) – Assessment Tracking System (ATS)

Note: This activity should include review of selected ATS packages.

Yes  No   N/A

___  ___  ___	1.	Are all events or conditions documented on an occurrence report, Radiological Problem Report, or Price Anderson Amendments Act related Quality Problem Report documented and corrective actions managed in ATS (Standard Base Management System, 1. Tracking Corrective Actions, Required Procedure, general instruction)?

___  ___  ___	2.	Are external assessments, Independent Oversight Assessments, Internal Audits, and Type A or B Investigations of management systems or that identify deficiencies or improvement opportunities related to management systems being managed in ATS (Standard Base Management System, 1. Tracking Corrective Actions, Required Procedure, general instruction)?

___  ___  ___	3.	Do the set of corrective actions for the ATS report (Standard Base Management System, 1. Tracking Corrective Actions, Required Procedure, Step 6):

- describe the immediate actions taken to stabilize the condition, if addressing a deficiency or a condition that represents immediate risk to workers, the public, or the environment;

- describe actions that address the cause as well as the symptoms and represent a potential improvement;

- contain adequate information to allow a competent individual, without detailed knowledge of the condition/issue, to clearly understand how the proposed action addresses the associated condition, and conclude the action is appropriate; and

- ensure commitments, related to actions, are achievable with the available resources and within the defined schedule?

___  ___  ___	4.	Do closure packages contain the objective evidence (such as documents developed as part of the corrective action, inspection reports, test reports, training plans and training attendance sheets) necessary to ensure actions have been adequately closed (Standard Base Management System, 1. Tracking Corrective Actions, Required Procedure, Step 10)?

___  ___  ___	5.	Are both condition owners and assessment owners conducting reviews to ensure actions have been adequately completed (Standard Base Management System, 1. Tracking Corrective Actions, Required Procedure, Steps 11 and 13)?

Activity 3-	Examine processes addressing opportunities for improvement

Note: This process should be designed to address issues that may not be entered into formal deficiency tracking systems.

___  ___  ___	1.	Are there clearly defined processes that empower workers to have a strong questioning attitude and provide feedback to managers and supervisors in an effort to achieve continuous improvement? [48 CFR 970.5204-2(c)(5), DOE G 450.4-1A Volume I Chapter III section 4.5.1]

The FR should consider:

- Typical processes to achieve this are:

- Observations during internal and external assessments and surveillances.

- Safety meetings.  This includes large formal safety meetings with safety councils as well as small lunch box safety meetings with single work groups.

- Beneficial suggestion boxes

- Work logs

- Procedure change requests

- Email messages

- Critique meetings

___  ___  ___	2.	Is there a process in place for documenting and tracking opportunities for improvement? [48 CFR 970.5204-2(c)(5), DOE G 450.4-1A Volume I Chapter III section 4.5.1]

The FR should consider:

- Does the process assign actionees to each of the documented opportunities for improvement?

- Does the process assign and track due dates by which the actionee must have a disposition complete addressing the opportunity for improvement?

- Does the process require the actionee or a supervisor to close with the originator to ensure the originator is satisfied with/understands the disposition and why management feels it is adequate?

- Does management hold personnel accountable for completing dispositions as well as the actions included in dispositions in a timely manner?

- Does management hold personnel accountable for closing with originators before items are considered complete and removed from tracking systems?

___  ___  ___	3.	Is there a clearly defined process in place to review and update, for DOE approval, its safety performance objectives, performance measures, and commitments annually? [48 CFR 970.5204-2 (e)]

The FR should consider:

- Significant changes to scope and or mission that have the potential to affect the approved system description.

- The process looks at indicators such as occurrence reports, FR monthly reports, FEB reports etc. to determine if trends indicate a weakness in the system description that needs to be addressed.

- The process receives input from internal assessment mechanisms designed to address the effectiveness of ISMS implementation.

- The process reviews input from employee concerns, safety committee meetings, and worker suggestion programs.

- Does the process require a review of corrective actions/processes put in place to address gaps identified in previous update reviews to ensure they were adequately implemented?

- Does the process require a review of list B (48 CFR 970.5204-78) to ensure changes to DOE directives are adequately incorporated in to the System Description?

OTHER:

NOTES/COMMENTS:

PERSONNEL CONTACTED:

ISSUE PACKAGES REVIEWED:

FINDINGS:

Finding No.:

Description:

OBSERVATIONS:

Observation No.:

Description:

FOLLOWUP ITEMS:

CONTRACTOR MANAGEMENT DEBRIEFED AND RESULTS:

Signature:  _______________________________	Date: _____/_____/_____

Facility Representative