caArray 2.0 Status Meeting Minutes

Date: May 12, 2008, 2008

Attended By:

| X | Juli Klemm |  | Eric Tavela |  | Gavin Brennan |
| --- | --- | --- | --- | --- | --- |
|  | George Komatsoulis | x | Doug Hosier |  | Vanessa Caldwell |
| x | Tom Boal |  | William Mason |  | Andrea Johnson |
| x | Ron Keene |  | Levent Gurses |  | Alan Klink |
|  | Xiaopeng Bian |  | Sriram Kalyanasundaram |  | Wayne Wang |
|  | Ye Wu | X | Don Swan | x | Jill Hadfield |
| x | Leonie Misquitta | X | Maki Duncan |  | Anand Basu |
| x | Arathi Reddy |  | Paul Duvall | x | Robert Wysong |
| x | Yeon Choi | x | Daniel Kokotov |  | Norval Johnson |

Current Action Item list available at:

https://gforge.nci.nih.gov/svnroot/caarray2/trunk/docs/project_management/internal_meetings/action_items.xls

2.0.2

Release

- GA release completed last Wednesday

Other production server activities

- OptimizeIt ran on the production database Thursday night (total time about 5 hours and 15 min).

Configuration status:

- Temp file directory for each tier is now:  /local/content/caarray

- Open file limit for each tier is now:  16384

- Temporary file directory size for each tier: 150GB total

- A meeting for next step for configuration optimization will be held on Friday.

- Set up an alert for specified minimum size of the file system (need the minimum size defined).

- Set a threshold for minimum available space, and the file system will automatically expand.

Remaining tasks for 2.0.2

- Install guide update

  - Don & Tom providing content update to Jill

  - Don & Tom to provide comments by Wed.

  - 5/20 Install guide update

  - Add documentation of file limits and local content size into the install guide, Bill will document it in the install guide.

- When making changes in the document, lock the file, turn on track changes, and email Jill when the changes are committed.

- Installer testing

  - Test Full Install

  - Test upgrade install from 2.0.0 to 2.0.2

  - Test Upgrade install from 2.0.1 to 2.0.2

- LSD testing – after caArray installer testing is completed

- Update GForge and Download Center

- caArray and LSD GForge site will be updated simultaneously

Support

- Updated on Grid service registration: Bill found the correct place in the configuration files, property that will register with right value. Will require bouncing the grid JBOSS server. Grid trouble shooting guide and the local installation guide.

- Open customer issues

Training tier is up and running. This week, Don will work on account set up on the training tier.  Don will also set up datasets and take a snap shot of the database.

For upgrade of training tier, Don will request the upgrade.

2.1.0

- Development and planning status

- Timeframe for first tag to QA: This week

- Planning for 2.1 upgrade at NCI: ACTION: Maki to coordinate a meeting with Yeon and Vanessa to discuss data migration. Document test plan for database upgrade.

Other items

- GSK data press release planned for Wednesday, May 14

- NCI-60 data is starting to be produced.  Initial data loaded smoothly on QA; MAGE-TAB files generated by LPG bioinformatics team.

- caBIG World’s Fair:

  - Demos at the product station: Monday, June 23, from 5:30 p.m. – 8:00 p.m.  and Tuesday, June 24, from 4:30 p.m. – 7:30 p.m.

- caBig Annual Meeting:

  - Hack-A-Thon