Part I: Capital Asset Plan and Business Case (All Assets)

| Agency: |  | Department of the Interior |
| --- | --- | --- |
| Bureau: |  | U.S. Geological Survey |
| Account Identification Code: |  | 000-00-14-2080-4 |
| Program Activity: |  | Science Support |
| Name of Project: |  | Enterprise Web (EWeb) |
| Unique Project Identifier: (IT only) (See Section 53.7) |  | 01012030001102000 |
| Project Initiation Date: |  | 10/01/2000 |
| Project Planned Completion Date: |  | 09/30/2009 |
| This Project is: |  | Full Acquisition |

| Project/useful segment is funded?: |  | Incrementally |
| --- | --- | --- |
| Was the project approved by OMB for previous Year Budget Cycle?: |  | Yes |
| Did the Executive/Investment Review Committee approve funding for This project this year?: |  | Yes |
| Did the CFO review the cost goal?: |  | Yes |
| Did the Procurement Executive review the acquisition strategy?: |  | Yes |
| Is this investment included in your agency's annual performance plan or multiple agency annual performance plan?: |  | Yes |
| Does this project support homeland security goals and objectives, i.e., 1) improve border and transportation security, 2) combat bio-terrorism 3) enhance first responder programs; 4) improve information sharing to decrease response times for actions and improve the quality of decision making? |  |  |
| Is this project information technology (See Section 53 for definition)? |  | Yes |
| For information technology projects only: |  |  |
| a. Is this Project a Financial Management System (see section 53.2 for a definition) |  | No |
| If so, does this project address a FFMIA compliance area? |  |  |
| If yes, which compliance area? |  |  |
| b. Does this project implement electronic transactions or record keeping that is covered by the Government Paperwork Elimination Act (GPEA)? |  | No |
| If so, is it included in your GPEA plan (and does not yet provide an electronic option)? |  |  |
| Does the project already provide an electronic option? |  | No |
| c.Was a privacy impact assessment performed for this project? |  |  |
| d. Was this project reviewed as part of the FY02 Government Information Security Reform Act review process? |  |  |
| d.1 If yes, were any weaknesses found? |  |  |
| d.2 Have the weaknesses been incorporated into the agency's corrective action plans? |  |  |
| e. Has this project been identified as a national critical or asset by a Project Matrix review or other agency determination? |  |  |
| e.1 If no, is this an agency mission critical or essential service, system, operation, or asset (such as those documented in the agency's COOP Plan), other than those identified as above as national critical infrastructures? |  |  |

| Financial Percentage: | Security Percentage: |
| --- | --- |

| SUMMARY OF SPENDING FOR PROJECT STAGES (In Millions) (BY+1 and Beyond estimates are for planning purposes only and do not represent budget decisions) |
| --- |
| EXISTING 300 | PY-1 and Earlier | PY 2002 | CY 2003 | BY 2004 | BY+1 2005 | BY+2 2006 | BY+3 2007 | BY+4 and Beyond | Total |
| Planning: |
| Budgetary Resources | 3.50 | 2.00 | 0.00 | 0.00 |  |  |  |  |  |
| Outlays | 3.10 | 2.40 | 0.00 | 0.00 |  |  |  |  |  |
| Acquisition: |
| Budgetary Resources | 0.00 | 0.00 | 0.80 | 0.80 |  |  |  |  |  |
| Outlays | 0.00 | 0.00 | 0.80 | 0.80 |  |  |  |  |  |
| TOTAL, Sum of Stages: |
| Budgetary Resources | 3.50 | 2.00 | 0.80 | 0.80 |  |  |  |  |  |
| Outlays | 3.10 | 2.40 | 0.80 | 0.80 |  |  |  |  |  |
| Maintenance: |
| Budgetary Resources | 0.00 | 0.00 | 0.20 | 0.20 |  |  |  |  |  |
| Outlays | 0.00 | 0.00 | 0.20 | 0.20 |  |  |  |  |  |
| TOTAL, ALL Stages: |
| Budgetary Resources | 3.50 | 2.00 | 1.00 | 1.00 |  |  |  |  |  |
| Outlays | 3.10 | 2.40 | 1.00 | 1.00 |  |  |  |  |  |

|  | Capital Asset Plan and Business Case (All Assets) (In Thousands) Life Cycle Budget & Financing Name/Year 1998 1999 2000 2001 2002 2003 2004 2005 2006 2007 2008 2009 2010 Total 0804 USGS: 0.00 0.00 0.00 0.00 2,400.00 1,000.00 1,000.00 Total Yearly Budgets: 0.00 0.00 0.00 0.00 2,400.00 1,000.00 1,000.00 |
| --- | --- |

I.A. Project Description

1. Provide a brief description of this project and its status through your capital planning and investment control (CPIC) or capital programming "control" review for the current cycle.

The USGS Capital Asset Review Board has reviewed and approved this project and will seek funding through the budget process for this investment.

2. What assumptions are made about this project and why?

All USGS websites will need significant renovations to (1) comply with Section 508 accessibility requirements, (2) comply with OMB tracking and reporting of customer feedback, (3) meet bureau, department, and government-wide security standards, and (4) be available in a disaster situation. In addition substantial improvements are needed to make USGS information easier for users to find.

3. Provide any other supporting information derived from research, interviews, and other documentation.

Within the USGS, a comprehensive program review of the Enterprise Web program will be conducted June 11-12, 2002. Findings and recommendations resulting from the review will be reported here.

I.B. Justification (All Assets)

1. How does this investment support your agency's mission and strategic goals and objectives?

This project enables the USGS to improve service in support of Serving Communities Outcome Goals 4.1 Protect Lives and Property and 4.2 Advance Knowledge through Scientific Leadership and Informed Decision Making in the new/draft DOI Strategic Plan. Specifically: * Communities and stakeholders will be able to access and use USGS data on hazards more effectively for hazards mitigation and management (Goal 4.1, Strategy 3: Provide Information to Assist Communities in Managing Risks from Natural Hazards, Measures 1 and 2); * More USGS scientific data will be made accessible to customers, including more real-time data delivery and improved data integration tools (Goal 4.2, Strategy 1: Expand the Scientific Knowledge Base, Measures 1b and 1c) and; * Customer satisfaction with ease, speed, and effectiveness of data access and data integration will be increased (Goal 4.2, Strategy 3: Lead and Facilitate Exchange and Use of Knowledge, Measures 3 and 4). Development of the USGS Enterprise Web also directly supports the E-Government component of the President’s Management Agenda by making it easier for citizens to find, get, and use USGS scientific data and information. The collection and provision of natural and earth science data is a USGS core function. The USGS has the primary Federal responsibility for monitoring and issuing warnings concerning earthquakes and volcanoes and provides the stream flow and related hydrologic information needed by the National Weather Service to predict and monitor floods. Feedback from emergency management officials and other customers demonstrates a need to find and provide a range of scientific information by place (geographic location), and to have information delivered in real time with high reliability and exactitude. Enterprise Web will provide a uniform strategy for locating, accessing, integrating, and efficiently delivering the information assets of the USGS to a wide range of users. The standardization and simplification of information access and retrieval are expected to produce substantial benefits to the scientific and other professional user communities, partners, and the general public. Additionally, the Enterprise Web program addresses required upgrades to systems and data security and Section 508 accessibility compliance issues in a highly cost-effective manner. The Enterprise Web program, by enabling swift and comprehensive searches of all USGS-produced scientific data products, directly supports the Bureau’s mission of “providing reliable scientific information.” The Enterprise Web program was designed in response to an increased need to effectively communicate earth science information from the USGS to the public in a faster, more reliable and timely manner, so that: * Resource Managers make decisions based on accurate, reliable, comprehensive, up-to-date, and impartial scientific information; * The loss of life and property from natural disasters is minimized through access and availability of timely scientific information; * Federal, state, and local governments and the private sector have access to shared and national databases of natural resources information; and * The public has easy access to earth science information.

2. How does it support the strategic goals from the President's Management Agenda?

In addition, Enterprise Web supports the President’s Management Agenda and our twin mission goals of Hazards, and Environment and Natural Resources, articulated in the Bureau’s Strategic Plan, as well as the Annual Performance Plans, that identify “continued transfer” and “continued availability” of data, assessments, and information as their objectives. The full value of the investment of resources in gathering the data and performing the analyses cannot be realized until the data are actually in the hands of the individuals who need them, including non-specialists such as civic leaders and the general public. Enterprise Web is essential for managers, officials, scientists, utilities, emergency response teams, and citizens to obtain available data from the Bureau, and to obtain them in a useable, timely, and reliable manner.

3. Are there any alternative sources in the public or private sectors that could perform this function?

The Enterprise Web will provide the structures, guidelines, tools, and related resources necessary for customers to find, get, and use a vast array of natural science data and information produced by the USGS. Much of these data and information and many of the applications, processes, and procedures that produce and distribute them are unique, within the Federal Government, to the USGS. USGS-derived resources, working in close cooperation with their scientific colleagues and managers are best qualified to understand attributes and relationships between the products, applications, and processes to be integrated or interfaced with the Enterprise Web. Consequently, the Enterprise Web program currently uses in-house resources for tasks that require familiarity with the full breadth and depth of USGS scientific information holdings and business processes and contractors for tasks that require expertise not available within USGS. It is not feasible to contract out the project prototypes in their initial design, development, and testing stages due to the many unknowns in the development process.

4. If so, explain why your agency did not select one of these alternatives.

5. Who are the customers for this project?

Customers include the 2 million citizens per year who seek earth-science information from USGS. USGS has identified three fundamental classes of customer based upon general online behavior and basic information needs: · Customers who want detailed information about scientific subjects. This class represents the "traditional" professional customers of USGS programs, and includes scientists, engineers, and managers. · Customers who want quick access to specific information that may be time sensitive. This class includes emergency officials who depend on critical USGS information being available at all times as well as a huge number of customers looking for such things as topographic maps and real-time streamflow information for use in recreational pursuits. · “Science-attentive citizens” who want to learn more about their world. This class of customers, which includes not only students and educators, but also ordinary citizens, wants science explained in clear, understandable terms.

6. Who are the stakeholders of this project?

Currently, there are several thousand USGS scientists, program managers, and staff who support or manage the publication of scientific information, or who provide data delivery and other services via the Web. However, as the Federal Government expands E-Government initiatives, e.g. One Stop E-Government, these numbers could rise significantly.

7. If this is a multi-agency initiative, identify the agencies and organizations affected by this initiative.

This is a USGS initiative to advance the Presidents E-Government agenda. Although not a multi-agency initiative, the Enterprise Web program has contributed knowledge and techniques to such efforts. In FY02, for example, the USGS Enterprise Web program participated with 9 other science agencies to produce the Science.gov website under FirstGov. Some of the concepts for displaying information, such as a thesaurus-based browse tree, developed by the Enterprise Web program were tested and implemented on Science.gov.

8. How will this investment reduce costs or improve efficiencies?

Development of the Enterprise Web will significantly improve the efficiency with which both customers and stakeholders are able to find, get and use USGS information. In addition, Enterprise Web will achieve substantial benefits for individual USGS programs through cost-avoidance relating to future operations of USGS websites. The present system of 300 largely independent USGS websites has an outdated and inconvenient "stovepipe" design for user access, does not provide for reliable serving of critical data, and does not meet current requirements for security and "Section 508" accessibility. Enterprise Web will allow USGS programs and local offices to maintain control over content, but will serve all the information in a common physical and design framework. The result will be a system that is easier to understand and use, more secure, easier to maintain, and compliant with standards. Part 1.E.1 includes a benefit/cost analysis that documents this claim. Achieving mandated upgrades for security and "508" accessibility on the present system of independent webservers will be twice as costly through FY08 as achieving these goals through deployment and use of common tools, application of best practices, training, and use of centralized facilities. Moreover, once the Enterprise Web is in place, continuing development, operations, and maintenance costs are substantially less than for a collection of independent, uncoordinated systems. Finally, any quantifiable benefits to website users in terms of more effective delivery of USGS products and services will further improve this benefit to cost ratio.

9. List all other assets that interface with this asset.

Have these assets been reengineered as part of this project?

No

I.C. Performance Goals and Measures (All Assets)

| I.C. Performance Goals and Measures (All Assets) |
| --- |
| Fiscal Year | Strategic Goal(s) Supported | Existing Baseline | Planned Performance Improvement Goal | Actual Performance Improvement Results | Planned Performance Metric | Actual Performance Metric Results |
| 2002 | Serving Communities/Protect Lives and Property | TBD | Provide information to assist communities in managing risks from natural hazards | - | % of time critical USGS information is available on the Web | - |
| 2002 | Advance Knowledge through Scientific Leadership & Inform Decisions through Application of Science | TBD | Expand the scientific knowledge base | - | % of USGS Web content updated to modern standards | - |
| 2003 | Serving Communities/Protect Lives and Property | TBD | Provide information to assist communities in managing risks from natural hazards | - | % of time critical USGS information is available on the Web | - |
| 2003 | Advance Knowledge through Scientific Leadership & Inform Decisions through Application of Science | TBD | Expand the scientific knowledge base | - | % of USGS Web content updated to modern standards | - |
| 2004 | Serving Communities/Protect Lives and Property | TBD | Provide information to assist communities in managing risks from natural hazards | - | % of time critical USGS information is available on the Web | - |
| 2004 | Advance Knowledge through Scientific Leadership & Inform Decisions through Application of Science | TBD | Expand the scientific knowledge base | - | % of USGS Web content updated to modern standards | - |

I.D. Program Management (All Assets)

| 1. Is there a program manager assigned to the project? If so, what is his/her name? |  | Yes , Lanfear, Kenneth |
| --- | --- | --- |
| 2. Is there a contracting officer assigned to the project? If so, what is his/her name? |  | Yes , Stephens, Shirlene |
| 3. Is there an Integrated Project Team? |  | Yes |
| 3.A. If so, list the skill set represented. |  | Hydrologist, Computer Scientist, Biologist, Librarian, Geologist, Geographer, Physical Scientist |
| 4. Sponsor / Owner: |  | Yes |
| If so, what is his/her name? |  | Siderlis, Karen |

I.E. Alternatives Analysis (All Assets)

1. Describe the alternative solutions you considered for accomplishing the agency strategic goals this project was expected to address. Describe the results of the feasibility/performance/benefits analysis. Provide comparisons of the returns (financial and other) for each alternative.

| I.E.1 Alternatives Analysis and Risk Management (All Assets) |
| --- |
| Alternatives | Description |
| Alternative 1 - |  |
| Alternative 2 - |  |
| Alternative 3 - |  |

2. Summarize the results of your life-cycle cost analysis performed for each investment and the underlying assumptions.

| I.E.2 Alternatives Analysis(All Assets) |
| --- |
| Cost Elements | Alternative 1 | Alternative 2 | Alternative 3 |

3. Which alternative was chosen and why? Define the Return on Investment (ROI).

A. Are there any quantitative benefits that will be achieved through this investment (e.g., systems savings, cost avoidance, stakeholder benefits, etc?

B. For alternative selected, provide financial summary, including Net Present Value by Year and Payback Period Calculations:

| I.E.3(B) Net Present Value by Year |
| --- |
|  | FY | FY | FY | FY | FY | FY | FY | FY | FY |  |  |

| 4. What is the date of your cost benefit analysis? |  |  |
| --- | --- | --- |

I.F. Risk Inventory and Assessment (All Assets)

In this section, describe the results of your risk assessment for this project and discuss your plans to eliminate, mitigate, or manage identified risks. Risk Assessments performed at the initial concept stage and then monitored and controlled throughout the life-cycle of the project, and should include risk information from all stakeholders. Risk assessments for all projects must include schedule, costs (both initial and life cycle), technical obsolescence, feasibility, reliability of systems, dependencies and interoperability between this project and others, surety (asset protection) considerations risk of creating a monopoly for future procurements, capability of agency to manage the project, and overall risk of project failure. In addition, for IT projects risk must be discussed in the following categories 1) Organizational and Change Management, 2) Business, 3) Data/Info, 4) Technology, 5) Strategic, 6) Security, 7) Privacy, and 8) Project Resources. (Agencies may include others for IT, and may define the core set for other assets). For security risks, identify under the description column the level of risk as high, medium, or basic. What aspect of security determines the level of risk, i.e., the need for confidentiality of information, availability of information or the system, reliability of the information or system?

| I.F. Risk Inventory and Assessment |
| --- |
| Date Identified | Area of Risk | Description | Probability of Occurence | Strategy for Mitigation | Current Status as of the date of this Exhibit |

| 1. What is the date of your risk management plan? |  |  |
| --- | --- | --- |

I.G. Acquisition Strategy

1. Will you use a single contract or several contracts to accomplish this project?

1.A. If multiple contracts are planned, explain how they are related to each other, and how each supports the project performance goals.

2. What type(s) of contract(s) will you use (e.g. cost reimbursement, fixed-price, etc.)?

2.A. For cost reimbursement contracts, define risk not sufficiently covered by the risk mitigation plan to require this type of contract.

3. Will you use financial incentives to motivate contractor performance (e.g. incentive fee, award fee, etc.)?

4. Will you use competition to select suppliers?

5. Will you use commercially available or COTS products, or custom-designed products?

6. What is the date of your acquisition plan?

7. How will you ensure Section 508 compliance?

I.H. Project and Funding Plan

Is this project an Existing Baseline?

I.H.1. Description of performance-based system (PBMS): Name the software program that meets ANSI/EIA Standard 748 that you will use, or are using, to monitor and manage contract and project performance? If the project is operational (Steady State) define the operational analysis system that will be used. IF the project is an IT service contract with both operational and system improvement aspects, EVMS must be used on the system improvement aspects of the contract and operational analysis on the operations aspects. Using information consistent with a work breakdown structure (WBS) approach, provide the following in all parts of this section.

I.H.2. Original baseline (OMB-approved at project outset):

A. What are the cost and schedule goals for this segment of phase or segment/module of the project (e.g., what are the major project milestones or events; when will each occur; and what is the estimated cost to accomplish each one)? Also identify the funding agency for each milestone or event if this is a multi-agency project. (This baseline must be included in all subsequent reports, even when there are OMB approved baseline changes shown in I.H.3).

| Cost and Schedule Goals |
| --- |
| Description | Planned |
|  | Schedule | Duration | Planned Cost (BCWS) | Funding Agency |
|  | Start Date | End Date | Days | Hrs. |  |  |
| I.H.3. Proposed Baseline Changes/Current Baseline (applicable only if OMB approved the changes): Identify if this section is a proposed change to the original or current baseline or is an OMB approved baseline change. What are the new cost and schedule goals for the project (e.g., what are the major project milestones or events; when will each occur; and what is the estimated cost to accomplish each one)? Also identify the funding agency for each milestone or event if this is a multi-agency project. If this is a new project in the FY04 budget year, this section will be blank for your initial submission. |

I.H.4 Actual Performance and Variance from OMB approved baseline (Original):

A. Show what work (major project milestones or events) you planned (scheduled) to accomplish and the cost and what work was actually done and the cost. If this is a new project in the FY04 budget year, this section will be blank for your initial submission. OMB may ask for latest information during the budget review process.

| I.H.4 Actual Performance and Variance from OMB approved baseline (Original or Current): |
| --- |
| Description | Planned | Actual |
|  | Schedule | Duration | Planned Cost (BCWS) | Funding Agency | Schedule | % Complete | Actual Cost (ACWP) |
|  | Start Date | End Date | Days | Hrs. |  |  | Start Date | End Date |  |  |

| I.H.4(B) Actual Performance and Variance from OMB approved baseline (Original or Current): |
| --- |
| B. Provide EVMS project summary information: |  |
| B.1. Show BCWS PCI$: |  |
| B.2. Show BCWP$: |  |
| B.3. Show ACWP |  |
| B.4. Provide a cost curve graph plotting BCWS, BCWP, and ACWP on a monthly basis from project or contract inception through the last report. In addition, plot the ACWP curve to the EAC value, and provide the following EVMS variance Analysis |  |

| I.H.4(B) Project Summary |
| --- |
| PROJECT SUMMARY AS OF 01/11/2003 (CUMULATIVE) | Cost Variance = (BCWP-ACWP) |  |
|  | CV % = (CV/BCWP) x 100% |  |
|  | CPI = (BCWP/ACWP) |  |
|  | Schedule Variance = (BCWP-BCWS PCI) |  |
|  | SV % = (SV/BCWS PCI) x 100% |  |
|  | SPI = (BCWP/BCWS PCI) |  |
|  | Performance Factor 1 (1/CPI) |
|  | EAC = ((BAC-BCWP)/CPI) + ACWP |  |
|  | Variance at Completion (VAC) = (BAC-EAC) |  |
|  | VAC % = (VAC/BAC) x 100% |  |
|  | Performance Factor 2 (1/CPI*SPI) |
|  | EAC2 = ((BAC-BCWP)/(CPI*SPI)) + ACWP |  |
|  | Variance at Completion (VAC2) = (BAC-EAC2) |  |
|  | Variance Percent 2 (VAC%) = (VAC/BAC) x 100% |  |
|  | ETC |  |
|  | Expected Completion Date |  |

C. IF cost and/or schedule variance are a negative 10% or more, explain the reason(s) for the variance(s):

D. Provide performance variance. Explain whether, based on work accomplished to date, you still expect to achieve your performance goals. If not, explain the reasons for the variance.

E. Discuss the contractor, government, and at least the two EAC index formula, current estimates to complete. Explain the differences and the IPTs selected EAC for budgeting purposes.

F. Discuss the corrective actions that will be taken to correct the variances, the risk associated with the actions, and how close to original baseline the planned actions will achieve. Define proposed baseline changes, if necessary.

G. Has the Agency Head concurred in the need to continue the program at the new baseline?

Part II: Additional Business Case Criteria for Information Technology

II.A Enterprise Architecture

II.A.1 Business

A. Is this project identified in your agency's enterprise architecture? If not, why?

The need for web based applications and tools has been inferred from the Presidents Management Agenda for E-Government, and the Federal Business Reference Model (FBR). The DOI proposes to adopt the BPR as its highest-level business architecture. This activity requires development of USGS business models for our Web in order to: · Ensure availability of reliable, efficient websites to support science activities, · Implement an information architecture with common services for websites, and · Places websites on a schedule for life-cycle maintenance of their information assets in order to feed the Federal BRM. Further, the USGS is establishing an architecture team to develop systems and technical architectures that incorporate the information architecture, Web models, and life-cycle maintenance schedules that this project develops. Plans are underway to ensure that the technical specifications for this project are consistent with the Federal Technical Reference Model, and the DOI Technical Reference Model. The USGS Architecture Team is utilizing the Federal Enterprise Architecture (EA) and Zachman Framework as the foundation for its work. In addition, the USGS is an active participant in the development of the Department of Interior architecture. The simultaneous development of the DOI and USGS architectures enhances information sharing and will help insure consistency and symbiosis between the USGS and DOI EAs. The USGS has invested time up front analyzing the architecture governance issue. The USGS plan calls for establishing an Architecture program office, a Chief Architect position, and an Architecture Steering committee. The Architecture Office reports to the USGS Geographic Information Officer (GIO) under the guidance of the Enterprise Architecture Steering Committee. The Architecture Office defines, communicates, implements and coordinates the US Geological Survey (USGS) Enterprise Architecture (EA) program. The Steering committee directs the Architecture Office, insures linkage to the science/business rules, and prioritizes projects.

B. Explain how this project conforms to your departmental (entire agency) enterprise architecture.

The USGS has verified and validated the functions and sub-functions identified in the Federal Business Reference Model for E-Government developed for the Presidents Management Agenda for E-Government The DOI proposes to adopt the BPR as its highest level business architecture. This activity requires development of USGS business models for our Web activities that feed the BPR. Further, plans are underway to ensure that the technical specifications for this project are consistent with the Federal Technical Reference Model, and the DOI Technical Reference Model

C. Identify the Lines of Business and Sub-Functions within the Federal Enterprise Architecture Business Reference Model that will be supported by this initiative.

D. Briefly describe how this initiative supports the identified Lines of Business and Sub-Functions of the Federal Business Architecture.

E. Was this project approved through the EA Review committee at your agency?

No

F. What are the major process simplification/reengineering/design projects that are required as part of this initiative?

Since its preliminary inception 3 years ago, and as a formal program since October 2000, Enterprise Web has been investigating tools and techniques for better managing the content of more than 300 USGS websites (containing approximately 300,000 "pages" of information) and 40 on-line databases. These efforts were aimed not at short-term fixes, but at building a sustainable system that is easier to run and provides better service to customers. Pilot studies initiated in FY01 helped to further refine these techniques. Accomplishments to date include: · USGS Thesaurus · Indexing Tools · Multi-Database Searches · Place-Based Search · Customer Evaluation · Information Architecture and Browse Design · Product Catalog · Robust Webservers Please see section I.G.4(B) for more details on these accomplishments FY03 Goals For FY03, Enterprise Web is working towards the following goals: Upgrade Websites: Provide a "toolbox" and common services to prepare for upgrading USGS websites to enterprise standards. The "toolbox" will include the high-level USGS thesaurus, technical support for indexing web pages by topic and place, a mapping interface for launching web-based searches, a multi-database search capability, a comprehensive, searchable index of all USGS products (starting with publications), and a procedure for customer site usage evaluations. Information Architecture: Extend the prototype information architecture and browse model for topic-specific content developed for the Earthquake Hazards Program to at least one other science program to validate its applicability as a common framework for organizing and presenting similar content from all USGS science programs. This example will be indexed using the USGS Thesaurus and spatial descriptors in order to be effectively searchable by topic and place, be presented via a browse tree based on topical and product organization, have dynamic content updating for easier maintenance, be tested by customers, and operate on a failure-resistant webserver system. Customer Support Center: Commence development of a comprehensive strategy and approach to consistently and effectively manage electronic feedback and other customer-service related inquires and interactions across the USGS. Prepare a requirements analysis and baseline functional and systems architectures. Develop and test at least one proof of concept prototype to demonstrate the feasibility of deploying enterprise-wide Web-based customer support services. When complete, this system will become the primary point of contact for customers now handled by more than 300 separate operations. The new system will set and track customer service standards and will bring USGS into compliance with OMB requirements to report on tracking and reporting of customer feedback. Mapping Services: Provide programs with a General Mapping Browser that will allow USGS web developers to show scientific thematic maps on a set of common basemaps. This application, based on Open GIS Consortium (OGC) standards, will include services to provide the basemaps. The goal is to reduce duplication of effort and provide users with a more common interface. Full Implementation by FY08 The Enterprise Web business model (a) ensures availability of reliable, efficient websites to support science activities, (b) implements a fully integrated information architecture with common services for websites, and (c) places websites on a schedule for life-cycle maintenance of their information assets. Beginning in FY04, USGS will begin upgrading its 300 websites using the Enterprise Web tools. The goal is to upgrade sites serving approximately 20% of the web traffic each year. Webmasters and content providers will be given training in new techniques for presenting information, trained to use new software tools for managing their website, and helped in making any on-line data bases searchable. Trained catalogers will index the website by topic and place. The website itself will be reconfigured so that it physically runs on the robust system of webservers. Each redesigned website will undergo user testing to make sure it better serves the needs of its customers. Funding for tools, training, and central support activities will be provided through the Enterprise Web program; the responsible science programs using existing funding sources will fund application of the tools to upgrade and maintain the content of their individual websites. Once all websites have been upgraded after FY08, each will be placed on a schedule for regular renovations to keep up with changing requirements and technology.

G. What are the major organization restructuring, training, and change management projects that are required?

Enterprise Web is designed to keep most web content development at the scientific program level, but to provide significant support through a common suite of tools and services. The physical serving of Internet information will be consolidated on a system of failure-resistant webservers.

H. What are the Agency lines of business involved in this project?

Enterprise Web has the potential to relate to and support the following lines of business (and associated sub-functions) as identified in the Federal Enterprise Architecture Business Reference Model (April 25, 2002): · Disaster Management (Emergency Response, Monitoring/Prediction/Mitigation, Preparedness/Planning) · Research & Development & Science (Data and Statistics development, Science and Public Health) · Recreation and Natural Resources (Conservation Planning) · Asset Management (Natural Resources Management)

I. What are the implications for the agency business architecture?

The USGS has recently validated and verified the Federal Business Reference Model (FBR) as part of the Presidents Management Agenda for E-Government. We specifically identified a range of USGS scientific activities that support a significant number of the Business Reference Model (BRM) functions and sub-functions. The Enterprise Web program will be aligned with the Federal Business Reference Model in order to specifically identify the functions and sub-functions that the USGS web environment must exchange information with. This will require some business process modeling, as part of the information architecture component, in order to efficiently and effectively move data and information from the USGS into the larger integrated Federal Enterprise.

II.A.2 Data

A. What types of data will be used in this project?

This project will require the development of logical, and physical data models, including GIS object deployment models in order to define the technical specifications necessary for the development of an inter-governmental Web site.

B. Does the data needed for this project already exist at the Federal, State, or Local level? If so, what are your plans to gain access to that data?

The USGS Enterprise Web is principally concerned with the discovery, integration, display, and access to data and information products and services developed and maintained by the Bureau. All data needed for cataloging USGS reports, maps, and Web resources exist within the USGS as part of these resources.

C. Are there legal reasons why this data cannot be transferred? If so, what are they and did you address them in the barriers and risk sections above?

No

D. If this initiative processes spatial data, identify planned investments for spatial data and demonstrate how the agency ensures compliance with the Federal Geographic Data Committee standards required by OMB Circular A-16.

The Enterprise Web provides access to spatial data sets produced and managed by individual USGS scientific programs and disciplines. The Mapping Services component will access and process some of these spatial data for the purpose of displaying scientific information on a set of common basemaps. The responsibility for ensuring consistency with Federal Geographic Data Committee standards rests with the individual program and discipline data producers and stewards. The USGS fully supports all FGDC and NSDI policies and standards.

II.A.3 Application and Technology

A. Discuss this initiative/project in relationship to the application and technology layers of the EA. Include a discussion of hardware, applications, infrastructure, etc.

This project develops Web tools, methods and life cycle management capabilities that feed the high-level Federal Business Process Reference Model. These tools, methods, and content management activities connect the Federal BPR to USGS systems and technical architectures that are just beginning to be defined or developed. The Enterprise Web provides for a significant consolidation of USGS webserver resources.

B. Are all of the hardware, applications, and infrastructure requirements for this project included in the EA Technical Reference Model? If not, please explain.

This project is currently being evaluated for compliance with the Federal Technology Reference Model (TRM) and the DOI TRM.

II.B Security and Privacy

NOTE: Each category below must be addressed at the project (system/application) level, not at a program or a gency level, not at a program or agency level. Referring to security plans or other documents is not an acceptable response.

II.B.1. How is security provided and funded for this project (e.g., by program office or by the CIO through the general support system/network)?

A. What is the total dollar amount allocated to security for this project in FY04?

II.B.2. Does the project (system/application) meet the following security requirements of the Government Information Security Reform Act, OMB policy, and NIST guidance?

A. Does the project (system/application) have an up-to-date security plan that meets the requirements of OMB policy and NIST guidance? What is the date of the plan?

B. Has the project undergone an approved certification and accreditation process? Specify the C&A methodology used (e.g., NIST guidance) and the date of the last review.

C. Have the management, operational, and technical security controls been tested for effectiveness? When were most recent tests performed?

D. Have all system users been appropriately trained in past year, including rules of behavior and consequences for violating the rules?

E. How has incident handling capability been incorporated into the system, including intrusion detection monitoring and audit log reviews? Are incidents reported to GSA's FedCIRC?

F. Is the system operated by contractors either on-site or at a contractor facility? If yes, does any such contract include specific security requirements required by law and policy? How are contractor security procedures monitored, verified, and validated by the agency?"

II.B.3. How does the agency ensure the effective use of security controls and authentication tools to protect privacy for those systems that promote or permit public access?

II.B.4. How does the agency ensure that the handling of personal information is consistent with relevant government-wide and agency policies.

II.B.5. If a Privacy Impact Assessment was conducted, please provide a copy to OMB.

II.C. Government Paperwork Elimination Act (GPEA)

II.C.1. If this project supports electronic transactions or record-keeping that is covered by GPEA, briefly describe the transaction or record-keeping functions and how this investment relates to your agency's GPEA plan

The DOI submitted their initial plans for implementing the GPEA on October 27, 2000. The GPEA Implementation Plan provided a baseline inventory of transactions that are candidates for electronic conversion under GPEA. USGS is continuing to refine its bureau-level GPEA analysis and inventory by conducting detailed assessments of the benefits and costs, and risks associated with each transaction, as well as to determine the most appropriate method(s) of electronic signature(s) required for those transactions. USGS will further review these transactions to identify additional opportunities to streamline its business processes and improve customer response to the public. In response to the President’s Directive and the emphasis on electronic government, the DOI formed an e-Government forum. The goal of the forum is to implement a GPEA Compliance Program designed to: § Improve customer service delivery; § Support DOI’s e-Government strategy; § Meet near-term reporting requirements; and § Ensure integration into major management processes. The approach that DOI took to comply with reporting requirements was to work with the bureaus and offices to develop plans for conversion. To facilitate the process, a web-based survey tool was employed to facilitate the data collection effort in a paperless, rapid, and uniform manner. The DOI developed an analytical framework to score information assurance requirements for each transaction and compute a weighted score. The weighted score, in combination with other data, was used to determine if the transaction required an electronic signature or if automating the transaction presents a high risk. This process provided a measurable and repeatable analysis for use in assessing ongoing progress towards GPEA compliance. In keeping with the e-Government strategy, USGS will continue to work with DOI to integrate its GPEA Implementation Plan into ongoing Clinger-Cohen Act implementation efforts. Enterprise Web is not intended to support electronic transactions or record keeping that relate to the DOI GPEA plan, as any GPEA records (such as reports) are produced and managed by the individual USGS science programs. Enterprise Web provides consistent, integrated services to the science programs to facilitate their dissemination of this information. The Enterprise Web program does provide the groundwork for a smooth and successful transition to the electronic government as envisioned in the GPEA. The GPEA mandates full use of information technology to encourage electronic exchange of business information through widespread use of the Internet. With the Enterprise Web program, the USGS is poised to take full advantage of the technological leaps the Internet has created for disseminating science to a broader audience. Public confidence in the government’s electronic information processes is essential as we make this transition. Full development of the Enterprise Web program will fulfill the spirit of the GPEA. Already, the success of existing USGS websites that provide real-time data on stream flow and earthquakes shows that the Web is an efficient and desirable way to offer research information to professionals and to the general public. Access statistics collected by the USGS show that the bureau today reaches perhaps 10 times more people using WWW technology than it did a decade ago using the traditional paper approach. The USGS believes that moving to an all-electronic way of conducting business can reduce costs for the agency and its customers. Information access can be tailored to the needs of individual users and the actual transaction of the information can be instantaneous which in turn can result in quicker, easier analysis of the science data or business processes the USGS provides to its customers. The USGS expects to achieve efficiencies in regard to the creation, maintenance, dissemination and delivery of its products.

II.C.2. What is the date of your GPEA plan?

01/01/1900

II.C.3. Identify any OMB Paperwork Reduction Act (PRA) control numbers from information collections that are tied to this investment.

N/A