POSITION PAPER – Cost Accounting

for

Department of Energy I-MANAGE Program Joint Requirements Conference

| Deliverable ID: | Position Paper – Cost Accounting |
| --- | --- |
| Version number: | 1.02 |
| Draft/Final as of: | 17 Mar 2003 |
| Printed on: | 18 Mar 2005 |
| Author: | Sean P. Keefe Sean.Keefe@hq.doe.gov (301)903-2109 |
| Owner: | Chris Simpson, I-MANAGE Program Manager |

Status of Document

Draft

Delivered

Accepted

Document information

Document source

This document is maintained as an online document. Contact the author for the latest version.

Revision history

| Version number | Date | Summary of changes | Revised By |
| --- | --- | --- | --- |
| 1.01 | 17 Mar 03 | Version 1 | Sean Keefe |
| 1.02 | 19 Mar 03 | Incorporate Team Comments | Sean Keefe |
| 1.03 | 20 Mar 03 | Comments from integration team | Sean Keefe |

Approvals

The following people have approved this document. (Sign below name)

| Name | Function |
| --- | --- |
| Chris Simpson | DOE I-MANAGE Program Manager |
| Signature | Date: |
| Warren Huffer | DOE I-MANAGE Federal Program Executive |
| Signature: | Date: |
| Laura Kramer | DOE STARS Project Manager |
| Signature: | Date: |
| Don Cox | IBM I-MANAGE Contractor Program Executive |
| Signature: | Date: |

Distribution

This document has been distributed to:

| Name | Function |
| --- | --- |
| Sean Keefe | Cost Accounting/Financial Reporting Team Lead |
| Jim Reid | Cost Accounting/Financial Reporting Team Member |
| Jay Patel | Cost Accounting/Financial Reporting Team Member |
| Rob Briede | Cost Accounting/Financial Reporting Team Member |
| Wendy Miller | Cost Accounting/Financial Reporting Team Member |

# Position Paper – Cost Accounting

Recommendation

The recommended approach to cost accounting at the Department of Energy (DOE) will include capturing costs in organizational, cost element and work breakdown structure (WBS) “buckets” for financial reporting purposes on a monthly basis.  The Standard Accounting and Reporting System (STARS) system will be implemented with an accounting flexfield (AFF) that will include an organizational cost center component, and a WBS utilizing three segments (program, project and work for others (WFO)).  This will allow capture of costs at or below the current Budget and Reporting (B&R) level.  The WBS will be flexible enough to accommodate the needs of the various organizations.  Through policy and practice, a common WBS definition should be followed throughout the Department so that a consistent and comparable financial reporting structure can be maintained.

Issue Description

Provide a brief description of the issue on which we are taking a position.

WBS – A department-wide WBS should be developed so that cost reporting for both Program/Project management and Budget/Funds Control can be accomplished and tied to departmental performance metrics (the team believes that this would be best accomplished by establishing a standardized structure).

Cost Center – The department currently utilizes Cost Center to further breakdown three elements; organization, object class, or B&R.  Our AFF allows for the use of all three cost center definitions.  In our recommendation, we are using cost center as a unique cost gathering entity within the organizational structure only.

Cost Element – Several survey respondents expressed a need for cost element level detail for both Federal and Major Operating Contractor (MOC) costs.  The term MOC includes all management and operating as well as management and integrating contractors.  There are two major issues to be addressed. The first issue is determining the appropriate level of detail for the cost elements to be reported by the MOC’s and whether the cost elements should/could be standardized for all MOC’s.  The second issue is determining the impact on the MOC’s financial systems of reporting cost element level detail.  Would the benefits outweigh the cost?

Frequency – The following issues were considered in deciding to keep the MOC feed at a monthly frequency:

The preponderance of the survey responses indicated a preference for monthly reporting.

Field offices have or could have access to detailed MOC data as updated by the MOC.

Most relevant Federal data (e.g., travel, contract/purchase order, payroll) will be available on a near real time basis in STARS.

The impacts of requiring more frequent data from the MOC’s have not been documented but the team believes that it would be overly burdensome.

Proposed Solution

Major considerations within the cost accounting approach at DOE

Frequency of Data Collection

The MOC feeds will continue to be required on a monthly basis.  As noted in 2.1.4., no significant benefit has been noted for increased frequency as long as the field offices have access to transactional, detail level MOC cost data through inquiry only access to MOC systems.

STARS will contain Federal cost data (travel, payroll, procurement, etc.) on a near real-time basis (these interface intervals are to be determined).

Cost Element

Cost element detail will be captured in the Object Class segment of the AFF.

The object class segment is five digits in length.  The first three characters are held for the official Office of Management and Budget (OMB) object class code.  The final two would be utilized as a sub-object class in order to denote the detailed cost element.

As noted in 2.1.3., a determination will need to be made as to what cost elements are to be captured.  The level of cost element detail required from the MOC’s should be developed in consultation with the Financial Management Systems Improvement Council (FMSIC).

Organizational Element of Cost

The organizational element of cost will be captured in the reporting entity segment of the AFF.

The reporting entity segment is five digits in length allowing for an extensive hierarchy.  The reporting entity segment is dependent on the allottee segment.  Each allottee will own a unique organizational hierarchy within the reporting entity segment.  This means that each allottee value will have one hundred thousand reporting entity values available for use.

The STARS implementation team has begun the process of establishing an organizational hierarchy.

Within each allottee, a cost center hierarchy will be developed to allow for costs to be accumulated within specific organizational “buckets”.  As an example, the IT department within the Albuquerque operations office may further breakdown their organization with a helpdesk cost center, network support cost center, PC support cost center, and database administration cost center.  These separate cost centers will allow for the management of costs related to specific organizational activities.

Work Breakdown Structure Element of Cost

The WBS element of cost will be captured in three separate segments of the AFF (program, project and WFO).

The program segment is seven characters in length allowing for ten million values.  This segment replaces the current B&R structure.  A hierarchy will be established within the program segment in order to capture the detailed levels of the B&R and report at any level within the hierarchy.

As noted in 2.1.1., a department-wide standard WBS should be developed in order to provide a method of capturing a standard lowest level task regardless of the organizational or budget breakdown.

The project segment is six characters in length allowing for one million values.  This segment is intended to capture those elements of the WBS that occur below the existing B&R level (Activity Data Sheets (ADS), and Technical Task Plans (TTP), Field Work Proposal (FWP), Nuclear Energy Research Initiative (NERI), and Annual Operating Plan (AOP) codes).

A single project within this segment can also be broken down in to its lower level components via a hierarchy, thus allowing for an even lower level of detail to be captured.

The WFO segment is seven characters in length allowing for ten million values.  This segment is intended to capture all work for others activity (reimbursable work, intra-office and inter-office work orders).  A single WFO value can be further broken down into a hierarchy of lower level activity.

Full Cost

Full cost (including program direction (see 5.1) entries would be made for financial statement reporting purposes at the end of the third and fourth quarters   The indication received from our surveys and follow up interviews did not indicate a need for full cost reporting at any level lower than the financial statements.

The department currently complies with the cost accounting requirements as identified in Statement of Federal Financial Accounting Standards (SFFAS) #4, Government and Performance Results Act (GPRA), and OMB Circular A-11.  This compliance is accomplished through year-end allocation entries for Federal program direction and other department-wide costs (depreciation, contingent liabilities, and other overhead related costs).  These allocations are made to what DOE refers to as responsibility segments (for the most part the equivalent of the sub-program level of the current B&R structure).

The MOC data feed currently provides full cost at the B&R and project level of the WBS.

Identify any high level system changes

Need to determine the capability of Funds Distribution System (FDS) as it relates to intra-month allottee transfers.  (See 3.3.4)

Identify any policy implications

Standardization of WBS

Identification of cost elements to be detailed for both Federal costs and MOC costs.

Allow for the field offices to have access to MOC’s cost data through  on-line inquiry

Transfer of budget authority between allottees more frequently than monthly

Benefits

The proposed solution provides for capturing cost data at the levels identified (both cost element detail and WBS level detail) as needed for improved management capabilities.  The proposed WBS as it is represented in the STARS AFF provides for effective management reporting for the various organizations within the Department.

The proposed solution also addresses the full cost question in a manner that satisfies both stated management reporting needs and Federal cost accounting requirements.

Tradeoffs

Direct charging of Program Direction - Direct charging of Program Direction is a policy issue.  The STARS system will be setup to handle either allocations or direct charging depending on the policy outcome.  The department's payroll functions are being outsourced this year.  The new system may provide a payroll distribution capability that will allow for federal employee's time to be charged to those specific program/projects on which the employee has been working.  Should that payroll distribution system be implemented, the STARS interface with the outsourced payroll system would be set up accommodate the needed data.  Although identifying and direct charging those costs within program direction that can be related to specific programs may provide for a higher degree of compliance with SFFAS #4 and GPRA, there are several factors contributing to the continuance of the current allocation process.

To achieve what might be a more accurate compilation of “full costs” for DOE’s programs/subprograms/projects the Department would have to set up a labor distribution system to capture, at a minimum, the time for those employees, at Headquarters and in the field offices who work directly on programs, subprograms, and projects. A methodology would also have to be developed to allocate the time/costs of all remaining employees (indirect employees) to the programs, subprograms, and projects on a monthly basis. Additionally, a determination would have to be made on how to properly account for the other Program Direction related costs (e.g. fringe benefits, travel, training, contractual services) related to the employees who charge their time direct since some of these costs would be treated as direct costs and others as indirect costs.

If DOE is to account on a “full cost” basis, it would appear they would also have to budget on a full cost basis.  This would raise a number of issues.

The team has not identified any decision making processes that would change significantly if direct charging of program direction was adopted.

The team believes that the cost of direct charging program direction would far exceed any potential benefit.

Program Direction "Drill Down" to the integrated contractors - We already receive full cost from the integrated contractors.  The full cost is applied to the current B&R and project levels in the DOE work breakdown structure (WBS).  The system is capable of applying the department's overhead at any level within that WBS.  It is true that the cost allocation method currently used by the department stops at a high level.  Should department policy require allocation at a lower level within the WBS, the system will allow for that allocation.  All of our discussions to date have indicated that the performance measures will be measuring costs in the DOE WBS and not in the various integrated contractor WBS's.  This means that the integrated contractor full cost and DOE overhead (allocated/direct charged at the prescribed WBS level) would be in the department's accounting system at the level determined to be appropriate by the department.  Performance measures would then be applied to the fully costed B&R.

Direct charging of Program Direction - Direct charging of Program Direction is a policy issue.  The STARS system will be setup to handle either allocations or direct charging depending on the policy outcome.  The department's payroll functions are being outsourced this year.  The issue is whether or not the department wants to implement a payroll distribution system that will allow for federal employee's time to be charged to those specific program/projects on which the employee has been working.  Should that payroll distribution system be implemented, the STARS interface with the outsourced payroll system would be set up accommodate the needed data.

It should be noted however, that OMB, GAO, and IG full cost requirements can be met through allocation of program direction at the level specified by the department.  Direct charging of program direction, while perhaps more accurate, is not required to accomplish full cost.

The development of a standardized Work Breakdown Structure at this time would provide the Department an opportunity to streamline the financial configuration of the accounting data and therefore the AFF structure as well.    However, if this opportunity is not chosen at this time, the Department is limiting its ability to capture program/project information consistently and at levels that can be meaningful to managers.

Requirements not Considered

Cross-cut – More information is needed in order to determine if transactional level data can be identified by cross-cut criteria.  In addition, the impact of tracking specific cross-cut related, detail transaction data at the point of transaction entry on multiple accounting systems at the integrated contractors is unknown.

Travel/Commitments at the MOC – This requirement was raised by one organization.  The group believes that the level of detail is lower than what is appropriate for the departmental system.

Plan to Actual reporting – This requirement was indicated by one organization.  Although the system is capable of plan to actual reporting, no department-wide need was identified.  The utilization of the Oracle “General Ledger Budgeting” functionality to accomplish comparative reporting against planned data could cause confusion regarding the term “Budget”.  The Federal environment utilizes the term to denote funds control while Oracle utilizes the term to denote a planning tool.

Earned Value – Although the STARS system will capture cost data at the level needed for this calculation, it does not provide a means to capture project schedule information.  This could be captured within the data warehouse or the proposed Performance Management data structure.

Accrue cost and labor hours for prime contractors – This was a request from a single organization.  The group believes that this was not appropriate for collection in the department-wide core financial system.

Automatic reconciliation with purchasing source systems – This will be addressed when the appropriate interfaces are developed.  The team does not see this impacting the requirements for a cost accounting structure.

Hard controls below the Congressional Control Level – The STARS system allows for only one user determined control level.  That level has been established at the Congressional control level.  Management controls (i.e. targeted reporting and alerts) may be used to monitor other levels.

Exhibit 300/53 OMB Identifier – This low level detail was requested by two offices.  The team determined that this need should be followed up on in the future to determine the specific needs.  If the Exhibit 300 work activity is treated as a project, it may be identified within the Local Use or some other accounting flex-field segment, allowing segregation of the project costs and obligations.

Upload from Program systems to STARS – This requirement was identified by one organization.  All interfaces to be developed will be determined by the project team.  One of the objectives of the I-MANAGE program is to reduce redundancy.  Where STARS, as an enterprise system, can replace program system functionality, interfaces will not be provided.

Download to Program systems – The system will provide the capability to download cost data in a standard format that can then be imported into other ancillary systems with import capability.

Track financial data back to language in the budget request – This should be handled as part of the I-MANAGE Standard Budget System requirements, but is feasible assuming the language in the budget request is tied to specific, common data elements shared between the two systems.