| caGrid Portal/Browser Joshua Phillips |
| --- |
| Release | User | Iteration | GForge Task No. | Priority | Level of Effort (Days) | Description |
| 1.1 | Internal | 1 |  | High | 3 | Browser: Security Deferred Login The user should be prompted to login only when he attempts to interact with a secure service |
| 1.1 | Internal | 1 |  | High | 3 | Portal: Service Metadata Purge Retired Services The portal should remove services that have been inactive for some period of time. |
| 1.1 | Internal | 1 |  | High | 3 | Portal: Map View Service Status The portal map view should indicate if the service is up or down. |
| 2.0 | CTMS | 1 |  | High | 5 | Web Tools: SSO/Credential Delegation Component Web applications need an easily pluggable component that enables the web application to retrieve a user’s grid credentials without requiring the user to give the application his primary credentials (username and password). Web applications need this so that they can act on the user’s behalf when interacting with grid services. This component must also enable secure single-sign on among applications in an application group. The CTMS workspace is in dire need of such functionality to enable secure integration of applications and services. Dependencies: This functionality requires either an extension of Dorian, or the creation of a separate CredentialDelegation service. |
| 2.0 | CTMS | 1 |  | High | 10 | Web Tools: SSO/Credential Delegation Component – Design Design of the web-specific portion of the credential delegation solution. |
| 2.0 | CTMS | 1 |  | High | 5 | Web Tools: WAYF-like Interface Dorian should provide a web interface that presents the user with the list of AuthenticationService instances that Dorian trusts. A user can select the AuthenticationService to which he should be redirected. Dependencies: This functionality requires either an extension of Dorian, or the creation of a separate CredentialDelegation service. |
| 2.0 | CTMS | 1 |  | High | 5 | WebTools: AuthenticationService Interface An AuthenticationService should provide a web interfaces that allows the user to login use his primary credentials. It should then set the SAML assertion of his identity in the browser. Dependencies: This functionality requires either an extension of Dorian, or the creation of a separate CredentialDelegation service. |
| 2.0 | CTMS | 1 |  | High | 10 | WebTools: Delegation Policy Interface Dorian should provide a web interface that lets the user select how and to whom his credentials may be delegated. Dependencies: This functionality requires either an extension of Dorian, or the creation of a separate CredentialDelegation service. |
| 1.1 | Internal | 1 |  | High | 25 | Portal: Unified Framework Combine the Portal and Browser into a unified framework, e.g. a JSR-168 (portal) compliant container. Also should include investigation of wiki-integration. |
| 2.0 | Internal | 1 |  | Medium | 5 | Portal: Security Basic Model Implement a basic security model that provides authentication and authorization. |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: Analytical Service Invocation Expose the DynamicInvocationClient API in the portal. NOTE: This API does not yet exist, and this task assumes the API will be developed separately. Dependencies: workflow security |
| 2.0 | Internal | 1 |  | high | 3 | Portal: Data Service Query Expose the generic DataService client API in the portal. Dependencies: data services security |
| 2.0 | Internal | 1 |  | high | 3 | Portal: Federated Query Service Expose the FQP client API in the portal. Dependencies: FQP Security |
| 2.0 | Internal | 1 |  | high | 10 | Portal: D/CQL Builder Provide a graphical query builder. Dependences: FQP Data services Security |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: Intermediate Result Cache In order to support the construction of simple workflows, it will be necessary to provide/expose services that can cache intermediate results. Expose the IntermediateResultCache client API in the portal. NOTE: This API doesn’t exist, and this task assumes that this API will be developed separately. Dependencies: intermediate cache security |
| 2.0 | Internal | 1 |  | Medium | 15 | Portal: Simple Workflow Provide an interface to allow the user to construct simple workflows from discovered services. Dependencies: workflow security intermediate cache |
| 1.1 | Internal | 1 |  | High | 2 | Portal: Active Service Metadata Augmentation Allow the “owner” of a service to add/remove arbitrary additional content to the service metadata displayed in the portal. Dependencies: portal security model |
| 2.0 | Internal | 1 |  | Medium | 5 | Portal: Syndicated Service Metadata Augmentation Allow the “owner” of a service to specify a syndication feed (RSS, Atom, etc.) that will constantly update the service’s metadata. Dependencies: - portal security model |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: User Comments Enable users to add comments about services or operations to the portal. Dependencies: - portal security model |
| 2.0 | Internal | 1 |  | Medium | 5 | Portal: Map View of Service Discovery Results |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: Map View of Workflow Display the structure and status of a workflow on the map. Dependencies: - workflow |
| 2.0 | Internal | 1 |  | high | 3 | Portal: Map View of Semantic Linkages Display linkages among services based on supplied semantic criteria. Dependences: - metadata enhancements |
| 2.0 | Internal | 1 |  | Medium | 5 | Portal: Service Directory Categorized Views Display services in browseable categories. |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: Admin Service Lifecylcle Allow one to specify a policy regarding how/when services should be purged from portal. This would include cases in which services should be unconditionally banned. Dependencies: - portal security |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: Admin Participant Info Allow the administrator to edit participant information. Dependencies: - portal security |
| 2.0 | Internal | 1 |  | Medium | 3 | Portal: Admin Participant Front Page Allow the administrator to edit information on the front page of the portal, e.g. the “caGrid News” or “Did you know?” sections. Dependencies: - portal security |
| 2.0 | Internal | 1 |  | Medium | 10 | Portal: Security UI Dorian |
| 2.0 | Internal | 1 |  | Medium | 10 | Portal: Security UI Grid Grouper |
| 2.0 | Internal | 1 |  | Medium | 10 | Portal: Security UI GTS |
| Future | Internal | 1 |  | Medium | 3 | Portal: Discovery Tag Cloud |
| Future | Internal | 1 |  | Medium | 5 | Portal: Discovery EVS Browser |
| Future | Internal | 1 |  | Medium | 5 | Portal: Discovery caDSR Browser |

Where,

Release:	caGrid 1.1, caGrid 2.0 or future (if not sure)

User: 	Specify the user project that has identified the specific feature item. If there are multiple users, identify at least one project. If this is an internal request (from developers), put the user as “internal”.

Iteration: 	Not filled as of yet. If the release is determined to be done in multiple iterations, then the specific iteration during which the feature will be implemented will be tracked by this field.

GForge:	Every scope item needs to be added to the GForge task so that its status can be tracked. Also, if there are dependent features, this number is used in the description field to identify the dependency

Priority:	High, Medium, Low

LOE:		Average Estimate for design, implementation and unit testing

Description:	Short description about the feature, including any technical details deemed important. The idea is to convey the crux of what the issue or feature is for the caGrid Management team.