DESERT MANAGERS GROUP

HAZARDOUS MATERIALS WORK GROUP

ACCOMPLISHMENTS

# CALENDAR YEAR 2002

Work Group Accomplishment 1 (Five Year Plan Goal 14). Ensure the orderly and efficient operation of the DMG and its work groups.

  - The Hazardous Materials Work Group remained active; we met four time during the year – in Barstow in February, at Black Rock in May, in Ridgecrest in August, and in Riverside in November; we had representatives that reported on work group activities at all regular and special DMG meetings; and continued to foster federal, state, and local partnerships and develop a desert-wide constituency to support work group goals throughout the year.

  - We sponsored, co-sponsored or provided regional technical training for participating agencies to include an 8-hour annual hazardous waste operations and emergency response (HAZWOPER) refresher training in Riverside in June 2002; a 3-day EPA hazardous materials sampling training course in Riverside in May 2002; and a 2-day environmental crime scene investigations training course in Riverside in September 2002.

  - We supported an illegal dumping workshop in Bakersfield in October 2002 sponsored by the California Integrated Waste Management Board.

Work Group Accomplishment 2 (Five Year Plan Goal 2).  Clean up and restore illegal dumps that pose a public health or environmental threat and reduce the incidence of illegal dumping in the future.

2.1 We populated the illegal dumpsite database by using the BLM’s national technical service

contractor, Dynamac; 118 sites were identified and visited in the field - this information will

be used to produce a list of priority sites for clean-up.

2.2 We coordinated the cleaned-up of six large legacy illegal dumps sites [Nipton, Route 66 sites

(Amboy, Chambless, and Essex), Crevasse/Hi Vista, and Vidal] funded under a cost share

Program (AB-2136) with the California Integrated Waste Management Board.

2.3 We completed 4 of 6 planned cleanups funded by the Farm and Ranch Grant program in San

Bernardino County near Landers in November 2002.

2.4 We met with representatives from the Keep California Beautiful program in June 2002 and

are working to develop new partnerships with them.