| Department of the Interior Quicktime Implementation-Phase 1 Timekeeper Entry |
| --- |
| ID | Task Name | Start | Finish |  |
|  |  |  |  | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| 1 | MMS, USGS, OS, OIG, SO - Train 2844 staff | Mon 4/14/03 | Fri 8/8/03 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Project Planning and Preparation | Mon 4/14/03 | Fri 4/25/03 |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Analysis/Requirements Gathering | Mon 4/28/03 | Fri 5/23/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Readiness and Assessment | Mon 5/26/03 | Fri 6/20/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Implementation and Support | Mon 6/30/03 | Fri 8/8/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7-7 | BIA - Train 2218 staff | Mon 4/14/03 | Fri 9/19/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Project Planning and Preparation | Mon 4/14/03 | Fri 5/9/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Analysis/Requirements Gathering | Mon 5/12/03 | Fri 6/6/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Readiness and Assessment | Mon 6/9/03 | Fri 8/1/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | Implementation and Support | Mon 8/11/03 | Fri 9/19/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 | NPS - Train 3994 staff | Mon 4/14/03 | Fri 10/17/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 14 | Project Planning and Preparation | Mon 4/14/03 | Fri 6/6/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 15 | Analysis/Requirements Gathering | Mon 6/9/03 | Fri 7/4/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 16 | Readiness and Assessment | Mon 7/14/03 | Fri 9/5/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 17 | Implementation and Support | Mon 9/8/03 | Fri 10/17/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 19 | FWS - Train 2762 staff | Mon 6/23/03 | Fri 10/3/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 20 | Project Planning and Preparation | Mon 6/23/03 | Fri 7/4/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 21 | Analysis/Requirements Gathering | Mon 7/7/03 | Fri 7/18/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 22 | Readiness and Assessment | Mon 7/21/03 | Fri 8/15/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 | Implementation and Support | Mon 8/25/03 | Fri 10/3/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 25 | BOR, OSM - Train 2013 staff | Mon 6/30/03 | Fri 10/31/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 26 | Project Planning and Preparation | Mon 6/30/03 | Fri 7/25/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 27 | Analysis/Requirements Gathering | Mon 7/28/03 | Fri 8/22/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 28 | Readiness and Assessment | Mon 8/25/03 | Fri 9/19/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 29 | Implementation and Support | Mon 9/22/03 | Fri 10/31/03 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 30 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project: Modified Schedule - 04-08-03 Date: Wed 4/9/03 | Task |  | Milestone |  | External Tasks |  |
|  | Split |  | Summary |  | External Milestone |  |
|  | Progress |  | Project Summary |  | Deadline |  |
| Page 1 -Attachment 2 |

| Department of the Interior Quicktime Implementation-Phase 1 Timekeeper Entry |
| --- |
| ID | Task Name | Start | Finish |  |
|  |  |  |  | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| 31 | BLM - Train 1175 staff | Mon 7/14/03 | Fri 11/14/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 32 | Project Planning and Preparation | Mon 7/14/03 | Fri 8/8/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 33 | Analysis/Requirements Gathering | Mon 8/11/03 | Fri 9/5/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 34 | Readiness and Assessment | Mon 9/8/03 | Fri 10/3/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 35 | Implementation and Support | Mon 10/6/03 | Fri 11/14/03 |  |  |  |  |  |  |  |  |  |  |  |  |
| Project: Modified Schedule - 04-08-03 Date: Wed 4/9/03 | Task |  | Milestone |  | External Tasks |  |
|  | Split |  | Summary |  | External Milestone |  |
|  | Progress |  | Project Summary |  | Deadline |  |
| Page 2 -Attachment 2 |