Full MDS AI updated aug 25

AI1 – jen to follow up with Olle on MDS2 issues and nordugrid- waiting on OLLE

ACTIVE (8/10) - Repinged 8/6, 8/22, 8/24 – work on hold on their side, will notify when it continues

AI5 – Exceptions when testing RFT thread (may 23 mail), mike will follow up, we think this is a general problem not a MDS one – mike to enter Bugzilla bug,

ACTIVE (8/12) – mike to enter bug by end of week if it’s still in 4.0.1; 8/24 mike talked to ravi, ravi in process of verifying, waiting on ravi

AI7 - OSG meeting july 20-21, Stu will be there

ACTIVE (8/10) - JMS pinged stu about any info from this 8/10

DONE – laura needs to be at aug 30th meeting

AI10 – jen to figure out how to move forward on SC paper

ACTIVE (8/10) – Ioan running additional experiments; JMS to send mail about making graphs simpler, add mike to cc list (Sent aug 25);  Ioan running out of FD, jarek tracking this, MIKE to talk with them at VG

AI11- Performance experiments- neill – waiting til 4.0.1

Set up a long term test with 100 entries

What about doing something with the NMI testbed

ACTIVE: Neill in the process of installing 4.0.1 on ISI machines that are currently up. (8/10) 8/24 – not running yet; 8/24 - MIKE AND NEILL – debug client problems

AI13 – put in an enhancement request to make query count an RP for 4.0.2 (ver?)

ACTIVE (8/12) – Mike working on this, related to AI12, (8/25) MIKE to talk to jarek at VG and come up with the right way to have the hooks

AI22 – jen to do her own documentation bugs

ACTIVE (8.10)

AI23 -  figure out usage stats work and write campaign

ACTIVE/HOLD- maybe mike, probably 1 week of work to do implementation; JMS has suggested mike write campaign instead, should be discussed

# AI24- mike to ask mai/gurang about Montage/SCEC gridftp info needs

ACTIVE/HOLD – mike hasn’t done this, but this could be source of another campaign for other resources

AI25 – MDS and Pegasus - ewa on maternity leave til sept – try to set up a meeting at viva Globus

ACTIVE- set 1pm Chicago 14th, agenda to come during VG

AI26 – everyone has an account on TG

ACTIVE 7/27 – still being sorted; MIKE going to check SDSC today, Laura still doesn’t have SDSC account (8/25 – laura has account)

AI28 – info provider for clumon, joshi to do XML file

ACTIVE- 8/10 - -mike sent joshi mail to determine status

8/24 – joshi sent sample, mike has sample info provider set, we’re waiting on Joshi to rearrange data, neill to contact joshi on this to poke it along

AI29 - Laura talking with portals

ACTIVE –(8/10)  people have been on holiday, to continue this week (8/24)

AI30 – PBS info provider extensions – neill

ACTIVE: PBS info provider extensions.  Should be able to check into CVS shortly (8/10), working with JP on max number issue, 8/24 – done except for gatekeeper ports, going to ask stu

AI31- Ganglia info provider extensions – Neill

ACTIVE – working on it (8.10); 8/24 Neill to contact JP about getting TG specific data from non-clumon system

AI 32- Torque info provider – Neill

ACTIVE: Trying to roll into PBS info provider extensions (8.10); 8/24- just about done, same as 30

AI33 – what science gateway to work with – JMS

ACTIVE – mail sent 8/10 to CeC and Liming to determine what’s going on; 8/24 JMS to follow up with ian and carl in September (sent mail aug 25)

AI34 – TG Overview doc to OSG

ACTIVE – 8.10 – JMS to follow up with Stu to make sure Ian’s edited version (plus corrected WebMDS link) gets given to OSG; 8/25 JMS to put online for MDS pages, perf inside pages

AI35 - MDS4 on windows- viva Globus discussion topic

mike’s going to do this as an unsupported tool

mike is going to writeup documentation for doing this from CVS  still will be unsupported, to be in 4.0.1 docs

ACTIVE – mike to do this week (8/24)

AI36- neill working with Ioan on perf tests again

ACTIVE – ioan running tests (8/10)

AI37-  Mei and trigger

notes from last time

"can we write this up as an example and advertise?

What about their info providers?

Mike will follow up to see what these look like

What about the work she needs done?

1)                  no argument can be supplied to the trigger action script so you need multiple action scripts to do similar things

a.       this may be seen as an interface change, but could be backwards compatible to no arguments easily  jen will make this argument to the board

b.      could be a trigger patch won’t be in 4.0.1

c.       mike to follow up on this

2)                  when action script is executed we pass entire datablob , need more flexibility in what gets passed to action script

3)                  neither of these are hard to do, but both are technically “interface changes”  but if backwards compatible"

ACTIVE (8/10) – mike to get ½ page writeup to JMS

AI39 – star day sept 9

ACTIVE – jms to send out agenda (8/11 sent mail announcing)

AI40 – laura looking for hourly student to do XSLT work

ACTIVE – laura (8/11)

AI41 – jen to figure out staffing issues for 2005-2006 developer money at ANL

ACTIVE – mail sent to ian, gigi, lee on 8/10

AI42- Need to document and collate schemas (bug 3607)

ACTIVE – assigned to cristina, laura will talk to her (8.24)

AI43 – work with OGSA dai to get service to automatically register to the container and publish 3 basic pieces of data (service name, version, start time)

ACTIVE – neill to follow up with ogsa-dai group for initial patch, then continue with information work; first part is done (JMS to ask ogsa-dai guys)

AI44 – Neill to look at patch from discuss guy (8/22 mail)

ACTIVE

AI45 – run some performance experiments with security turned on (4.0.1 and jarek’s new code version)

HOLD – waiting until current perf experiments done

AI46 – Neill to set up prototype index server of new pbs data at sdsc for laura to access remotely

AI47 - TG mail discussion including Inca integration (mail 8/17, subject "Re: GT4 Info services prototype plans")

ACTIVE - jms to followup on, mats might be looking at this

AI48 -  inca info provider campaign to write

ACTIVE – jms (8/24)

AI49 -  archiver campaign to write

ACTIVE – jms (8/24)

AI50 -  scec gridftp infor provider campaign to write

ACTIVE – jms (8/24), contact Sridar (proj manager of scec) for details on info needed

AI51 -  nagios info provider campaign to write

ACTIVE – jms (8/24)

AI52 -  Pegasus/VDS info provider campaign to write

HOLD – jms (8/24) – til after Sept 14 meeting

AI53 -  OSG LDAP -> XMP mapping for informatoin campaign to write

HOLD – jms (8/24) – til after Aug 30 meeting and discussion with laura

AI54 -  C Client side interfaces to index server campaign to write

ACTIVE – jms (8/24)

HOLD LIST

SAI-1 – remove registrant EPR as a command line argument to the scripts

This should be by standard in

Make clear in documentation this is a untrusted value;

Laura- test to make sure this will work

If it does, JMS will contact board for 4.0.2 This is an interface change, so it needs to run by the board

Mike - RLS currently depends on this; UCLA ATS – this WILL happen for 4.0.2 (not next week)

Mike/Laura – doc change for 4.0.2

Guide for writing secure scripts for executor aggregator source

Release notes for 4.0.2 - “potential security concern”, will deprecate and change for 4.0.2

If it doesn’t work – contact security folks for plan B in august

HOLD. Need more info about next release schedule to prioritize this. 1
week of dev time. MIKE (8/12)

SAI-1b – the example scripts need to be fixed to reflect this as well

testing is dependant on this-

HOLD- MIKE (8/12)

SAI-2 – make sure anything we’re about to run is not world writable (came up in context of useful RP) – mike

HOLD – MIKE (8/12)

SAI - 3 – trigger service – comment out all dictionary entries (also with exec source)

jim said this was most important

tests are dependent on this,

mike : 4.0.1 – comment out and add documentation about how to get tests to run

jms – put in bug and contact lisa

mike : 4.0.2 - fix tests

HOLD – MIKE - The entries have been commented out for 4.0.1 but the test documentation hasn't been updated.  Its not a critical failure in the test anyway.  We do need better testing documentation and work on the unit tests in general.  1 week of dev time (8/12)

SAI-5 -  Make gridmap authorization the default for trigger service

4.0.2 – this is default for trigger

this is adding a line to the config file, but will it affect actual users right now

HOLD- mike (a few days to develop/implement) (8/12)

SAI-6 – make gridmap authrorization for execution source

4.0.larger than 2

HOLD- mike (a few days to develop/implement) (8/12)

SAI-7 – trigger default minimum match time should be set to something sensible – von

also suggests a floor for the entire service for the polling interval

mike – 4.0.2

ACTIVE – part of current trigger work (3 days) MIKE (8/12)

SAI-8 – my proxy for use between index service and WebMDS; pending – when you want to do delegation

LAURA - This is really too long-term to be considered an "action item", I think.  This would be part of an effort to do authentication/authorization/delegation in index servers and push that feature all the way through WebMDS, and it really doesn't make sense without the other parts.  We should probably talk about whether or not we want to do all of this for 4.2 (on the one hand, it would be a nice feature, but on the other hand, I don't know of anyone in the real world who's expressed an interest in it).  I suspect that the reason this is on the list is that the suggestion to use MyProxy as the mechanism for this part of the effort came up in that security meeting.

HOLD (8/23)

AI4 – clarification from ian on class ad aggregator work, jen to talk to ian (ian mail 6/7 to read folder)

HOLD – sept trip to Chicago (8/10)

AI6 – JMS need to talk to ian about the feasibility of OSG work while TG going on here – passed to ian to talk to nika about TG appl, Carl to talk to guarang

HOLD – call with ian last week of august (8/10)

AI8 - Ian’s OSG meeting in august, Mike thinks he can do this, spend a week in conn then go to VG – Laura going to go

HOLD – Aug 30 laura will give us status report (8/10)

AI9 - JMS to ask ian for pointers to users who might want per-user jobdata aggregation

HOLD – sept trip to Chicago (8/10)

AI15 – neill to get hard numbers on how many things can register to an index for a couple different heap sizes, post 4.0.1, can be put in paper

HOLD: Neill has created a patch to ws-mds that adds a program to measure
this performance, not yet added to CVS, but have run it in the past on ISI machines.  Will re-visit after gathering performance data. (8/10)

AI20 – neill to do first cut of MDS2 to MDS4

HOLD: Not started yet.  To be done after AI18 (8.10)

AI21 – also need transition document for MDS3 to MDS4 – WHO? (not neill)

HOLD – no one wants to do this (8/12), not a priority this week

DONE LIST

AI2 – mike to add comment and bump priority of bug 2723 for 4.2 – DONE (pre aug)

AI3 – mike to work with jarek and verify tomcat for 4.0.1 – DONE (pre aug)

AI16 - JMS to talk to gigi about a campaign for clover coverage and other resources using the MDS4 budget, might include building better/new tests as well

DONE (pre 8/05)

SAI-4 – check over examples

laura- including ping test especially (maybe remove altogether) 4.0.1

laura to enter bug

jms to tell lisa

DONE - Bug 3548.

AI27 -  Charles doing deploy

DONE – charles posted directions for binaries to mds-internal on 8/11

AI12 – query count in logfile so we can track number of queries - mike thinks he can do this 4.0.1 with log updates, off by default – missed 4.0.1, waiting in the wings

ACTIVE (8/12) – mike working on it, may be complete by 8/19

NOT GOING TO HAPPEN – we don’t have hooks

AI14 – neill to run a long running test with 20-100 enties after 4.0.1 is out

DUPLICATE?  See AI11 (8/10)

AI19 – what about a campaign for TG folks to do GridFTP data?

NOT GOING TO HAPPEN

AI18  - neill will html-ize a combo of mike’s mail and laura’s mail and see how that works for instructions for infor providers

ACTIVE – neill to work with chris to get this onto web (8.10)

DONE – on website!  (8/24) http://globus.org/toolkit/docs/4.0/info/index/WS_MDS_Index_HOWTO_Execution_Aggregator.html

AI38 – everyone to get TG accounts

ACTIVE- (8/10) neill only has UC account, laura re-requested SDSC account, Mike to look at what he has

** DUPLICATE