Full MDS AI from july 6-8, updated Aug 11

AI1 – jen to follow up with Olle on MDS2 issues and nordugrid- waiting on OLLE

ACTIVE (8/10) - Repinged 8/6

AI4 – clarification from ian on class ad aggregator work, jen to talk to ian (ian mail 6/7 to read folder)

HOLD – sept trip to Chicago (8/10)

AI5 – Exceptions when testing RFT thread (may 23 mail), mike will follow up, we think this is a general problem not a MDS one – mike to enter buigzilla bug,

STATUS?

AI6 – JMS need to talk to ian about the feasibility of OSG work while TG going on here – passed to ian to talk to nika about TG appl, Carl to talk to guarang

HOLD – call with ian last week of august (8/10)

AI7 - OSG meeting july 20-21, Stu will be there

ACTIVE (8/10) - JMS pinged stu about any info from this 8/10

AI8 - Ian’s OSG meeting in august, Mike thinks he can do this, spend a week in conn then go to VG – Laura going to go

HOLD – Aug 30 laura will give us status report (8/10)

AI9 - JMS to ask ian for pointers to users who might want per-user jobdata aggregation

HOLD – sept trip to Chicago (8/10)

AI10 – jen to figure out how to move forward on SC paper

ACTIVE (8/10) – Ioan running additional experiments

AI11- Performance experiments- neill – waiting til 4.0.1

Set up a long term test with 100 entries

What about doing something with the NMI testbed

ACTIVE: I'm in the process of installing 4.0.1 on ISI machines that
are currently up. (8/10)

AI12 – query count in logfile so we can track number of queries - mike thinks he can do this 4.0.1 with log updates, off by default – missed 4.0.1, waiting in the wings

STATUS - ? HOLD – when to wake up?

AI13 – put in an enhancement request to make number of queries an RP for 4.0.2 (ver?)

STATUS?

AI14 – neill to run a long running test with 20-100 enties after 4.0.1 is out

DUPLICATE?  See AI11 (8/10)

AI15 – neill to get hard numbers on how many things can register to an index for a couple different heap sizes, post 4.0.1, can be put in paper

HOLD: Neill has created a patch to ws-mds that adds a program to measure
this performance, not yet added to CVS, but have run it in the past on ISI machines.  Will re-visit after gathering performance data. (8/10)

AI18  - neill will html-ize a combo of mike’s mail and laura’s mail and see how that works for instructions for infor providers

ACTIVE – neill to work with chris to get this onto web (8.10)

AI19 – what about a campaign for TG folks to do GridFTP data?

STATUS?

AI20 – neill to do first cut of MDS2 to MDS4

HOLD: Not started yet.  To be done after AI18 (8.10)

AI21 – also need transition document for MDS3 to MDS4 – WHO? (not neill)

STATUS?

AI22 – jen to do her own documentation bugs

ACTIVE (8.10)

AI23 -  figure out usage stats work and write campaign – WHO?

STATUS?

# AI24- mike to ask mai/gurang about Montage/SCEC gridftp info needs

STATUS?

AI25 – MDS and Pegasus - ewa on maternity leave til sept – try to set up a meeting at viva Globus

ACTIVE- jms sent mail aug 10 (8/10), will arrange video con on week of sept 12

SAI-1 – remove registrant EPR as a command line argument to the scripts

This should be by standard in

Make clear in documentation this is a untrusted value;

Laura- test to make sure this will work

If it does, JMS will contact board for 4.0.2 This is an interface change, so it needs to run by the board

Mike - RLS currently depends on this; UCLA ATS – this WILL happen for 4.0.2 (not next week)

Mike/Laura – doc change for 4.0.2

Guide for writing secure scripts for executor aggregator source

Release notes for 4.0.2 - “potential security concern”, will deprecate and change for 4.0.2

If it doesn’t work – contact security folks for plan B in august

STATUS?

SAI-1b – the example scripts need to be fixed to reflect this as well

testing is dependant on this-

STATUS?

SAI-2 – make sure anything we’re about to run is not world writable (came up in context of useful RP) – mike

STATUS?

SAI - 3 – trigger service – comment out all dictionary entries (also with exec source)

jim said this was most important

tests are dependent on this,

mike : 4.0.1 – comment out and add documentation about how to get tests to run

jms – put in bug and contact lisa

mike : 4.0.2 - fix tests

STATUS?

SAI-4 – check over examples

laura- including ping test especially (maybe remove altogether) 4.0.1

laura to enter bug

jms to tell lisa

STATUS?

SAI-5 -  Make gridmap authorization the default for trigger service

4.0.2 – this is default for trigger

this is adding a line to the config file, but will it affect actual users right now

STATUS?

SAI-6 – make gridmap authrorization for execution source

4.0.larger than 2

STATUS?

SAI-7 – trigger default minimum match time should be set to something sensible – von

also suggests a floor for the entire service for the polling interval

mike – 4.0.2

STATUS?

SAI-8 – my proxy for use between index service and WebMDS; pending – when you want to do delegation

STATUS?

AI26 – everyone has an account on TG

ACTIVE 7/27 – still being sorted

AI27 -  Charles doing deploy

ACTIVE 7/27 , neill was to follow up on group

AI28 – info provider for clumon, joshi to do XML file

ACTIVE- 8/10 - -mike sent joshi mail to determine status

AI29 - Laura talking with portals

ACTIVE –(8/10)  phone call planned for week of 22nd

AI30 – PBS info provider extensions – neill

ACTIVE: PBS info provider extensions.  Should be able to check into CVS shortly (8/10), working with JP on max number issue

AI31- Ganglia info provider extensions – Neill

ACTIVE – working on it (8.10)

AI 32- Torque info provider – Neill

ACTIVE: Trying to roll into PBS info provider extensions (8.10)

AI33 – what science gateway to work with – JMS

ACTIVE – mail sent 8/10 to CeC and Liming to determine what’s going on

AI34 – TG Overview doc to OSG

ACTIVE – 8.10 – JMS to follow up with Stu to make sure Ian’s edited version (plus corrected WebMDS link) gets given to OSG

AI35 - MDS4 on windows- viva Globus discussion topic

mike’s going to do this as an unsupported tool

mike is going to writeup documentation for doing this from CVS  still will be unsupported, to be in 4.0.1 docs

STATUS?

AI36- neill working with Ioan on perf tests again

ACTIVE – ioan running tests (8/10)

AI37-  Mei and trigger

notes from last time

"can we write this up as an example and advertise?

What about their info providers?

Mike will follow up to see what these look like

What about the work she needs done?

1)                  no argument can be supplied to the trigger action script so you need multiple action scripts to do similar things

a.       this may be seen as an interface change, but could be backwards compatible to no arguments easily  jen will make this argument to the board

b.      could be a trigger patch won’t be in 4.0.1

c.       mike to follow up on this

2)                  when action script is executed we pass entire datablob , need more flexibility in what gets passed to action script

3)                  neither of these are hard to do, but both are technically “interface changes”  but if backwards compatible"

ACTIVE (8/10) – mike to get ½ page writeup to JMS

AI38 – everyone to get TG accounts

ACTIVE- (8/10) neill only has UC account, laura re-requested SDSC account, Mike to look at what he has

AI39 – star day sept 9

ACTIVE – jms to send out agenda (8/11 sent mail announcing)

AI40 – laura has an hourly student to do XSLT work

ACTIVE – laura (8/11)

AI41 – jen to figure out staffing issues for 2005-2006 developer money at ANL

ACTIVE – mail sent to ian, gigi, lee on 8/10

AI2 – mike to add comment and bump priority of bug 2723 for 4.2 – DONE (pre aug)

AI3 – mike to work with jarek and verify tomcat for 4.0.1 – DONE (pre aug)

AI16 - JMS to talk to gigi about a campaign for clover coverage and other resources using the MDS4 budget, might include building better/new tests as well

DONE (pre 8/05)