MEMORANDUM FOR:	Minnesota MF Hub Lenders, General Contractors & HUD Inspection Staff

SUBJECT:				Time Extension Change Orders
						Circular 03-14

DATE:					July 8, 2003

This reinforces HUD’s requirements relating to Time Extension Change Orders (Generally, Construction contract changes may be to the scope of contract work, price or time).  As noted in Circular 03-03, the following describes the sequence of events when the development is nearing completion. Final Inspection is conducted only when the construction work is substantially completed and other criteria are met (MAP Guide 13.6) including the following:

- Permission to Occupy ( HUD-92485) is approved;

- Work is at least 98% complete;

- All requests for changes in construction are approved (HUD-92437); and

- Contractor’s Requisition for the final payout is approved (HUD-92448).

At this stage, the HUD inspector schedules and conducts a final inspection and prepares a Final Trip Report on Form HUD-5379.  All change orders must be approved prior to the date of the scheduled Final Inspection.  Any requests received after that date will be rejected and may not be a factor in any adjustment to the mortgage. This includes change order requests for time extensions.

Time Extensions are justified when the:

- Extension request was submitted within the limit provided by the contract; and

- Conditions relating to the delay are beyond the contractor’s control.

Any unapproved delays in completion of the contract work may result in HUD’s enforcement of liquidated damages in accordance with the contract.

Please observe these requirements, especially where weather conditions or other delays beyond the contractor’s control will be invoked to reschedule the construction completion date.  If you have any questions regarding the content of this circular, please contact our A & E officials at 612-370-3051, extensions 2266, 2272, or 2294.