# B.4.2.2 – Space Science and Earth-Observing SODA FSA

## 1.  Overview

This SODA FSA provides the requirements for LOE tasks to be performed for GSFC. This SODA FSA will define the GSFC requirements in detail.

## 2.  Scope

This SODA FSA for GSFC will provide for work performed by the CSOC contractor for efforts that are part of a Government-led effort. Types of work in this category include performing studies and analyses of mission operations alternatives during early mission definition; developing new technology for application to mission operations and mission certification testing; providing skills and teaming in support of government-led development projects; providing skills in support of government-led operations activities; providing quick-reaction analyses and solutions to problems such as special testing and technology demonstration requirements and isolation and resolution of spacecraft anomalies that affect mission safety; and providing quick-reaction support for tracking, data acquisition, and command in the suborbital projects area.

This FSA defines work that is dynamic in nature and typically performed in a team arrangement with the government and sometimes other contractors. The government defines the overall requirements of each effort and decides the respective responsibilities of each organization participating in the effort. Intermediate and final deliverable items are defined, but the nature of this work under this FSA requires frequent changes to these baselines.

The analysis, development, and operations work defined here includes the disciplines of mission management, systems engineering, mission control, flight software, flight operations, science data processing, technology development, flight dynamics, test tool development, and networks. The work to be performed is defined generically in the following sections. The SODA FSA table is included at the back of this FSA. The table lists efforts that begin before contract start and end well past FY98 but are included for clarity of scope. The table represents GSFC current projection of work.

Each effort shall be performed by the contractor under this FSA via a task order. A synopsis of each effort is provided in Section 8 of this FSA.

## 3.  Description

This section provides a general description of the types of work defined in this FSA. In addition, it provide a breakdown of skills and technical areas. This is intended as a high-level overview, and the details are contained in the documents referenced in the GSFC SODA FSA table.

The CSOC contractor shall perform studies and analyses of mission operations alternatives during premission definition. This shall include performing tradeoffs, defining requirements, investigating COTS hardware and software, and defining high-level system architectures. This work is typically performed in conjunction with a team consisting of the flight project and project scientists. This work may be planned efforts in support of a new spacecraft or unplanned in response to an ad-hoc request by a flight project, project scientists, university, or industry.

The CSOC contractor shall develop new technologies that will ultimately lead to significantly reduced mission operations costs. The contractor shall participate in the identification of technology areas, perform studies to demonstrate the need and potential benefits, perform the technology development, and investigate commercialization of developed technologies. The technology areas span the disciplines of mission operations but include specialized areas such as VLSI circuit and antenna/RF systems development. These are government-led activities with frequent interaction between the government and the contractor. The amount and types of technology development performed is dependent on Research and Development (R&D) funding from Research Technology Objectives and Plans (RTOP) sources and mission, enterprise, or external sources.

The CSOC contractor shall develop systems and facilities for the Service Elements, as well as for new Service Elements yet to be defined. The development of these systems and facilities would occur under the SODA FSA and would transition to a mission service or data service FSA upon completion for general operations.

## 3.1  Government-Led Efforts

The contractor shall provide support for government-led activities. These activities are typically for development of one-of-a-kind or next-generation mission operations capabilities. They range from development of a mission operations capability for small, university-operated missions in the 1 to 5 staff-level range to development of high-rate data capture and level-0 processing system for Landsat in the 10 to 50 staff-level range. These efforts have aggressive schedules and requirements and thus entail a higher degree of risk than missions that are comparable to previous missions. These efforts have significant government involvement in the definition and implementation of requirements. It may also include support for government-led operation efforts such as the in-house TRACE Flight Operations Team. The contractor shall provide skills to complement the government’s skills, including systems engineering, software development, hardware development, and flight operations. The range of skills also span functional areas, including mission control, data processing, flight dynamics, networks, flight software, and test support.

## 3.2  Quick-Reaction Efforts

The CSOC contractor shall provide support for quick-reaction analyses for a variety of applications. These efforts are typically unplanned and/or are responding to events such as a spacecraft emergency or ad-hoc requirements such as a short planning cycle sounding rocket launch, short turnaround mission-related facility modification or support of existing customers using new technology, or technical approaches. The contractor shall work with the government to perform analysis, develop alternatives, and implement solutions if needed.

## 3.3  Skills

- Project and mission management

- Systems engineering

- Research and analysis

- Software design and development

- Data base design and development

- Hardware design and development

- Flight operations

- Operations analysis.

## 3.4  Technical Areas

- Mission planning

- Spacecraft command and control

- Flight software

- Science and engineering data processing and distribution

- Test systems/test tool development

- RF engineering

- Communications engineering

- Computer networks

- Tracking and data acquisition

- Flight dynamics

- Flight operations.

## 4.  Performance Requirements

Development, Analysis, and Support Services

The CSOC contractor shall provide development, analysis, and support services in accordance with mission requirements.

Required Service:	Provide development, analysis, and support services.

Std of Excellence:	Contractor shall adhere to the baseline schedules and requirements and reduce baseline costs as outlined in the appropriate task orders.

Expectation:	Contractor shall adhere to the baseline schedules, requirements, and costs.

## 5.  Integrated Table

The staffing levels indicated in the integrated table B.4.2.2-5.0 represent the current known SODA requirements. It is estimated that the actual requirement will average 400 Onboard Equivalent (OBEs) per year for contract years 3 thru 10.

Table B.4.2.2-5.0  Space Science and Earth-Observing SODA Missions, Functions, and Tasks

| Mission/Function/ | Task | Task | Service Element | SOW | Reference | SODA | Calendar Year |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task | Start | Complete | Reference | Reference | Documents | Type | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| SMEX |
| SAMPEX Flight Operations Support | Contract Start | 9/30/01 | N/A | 2.4.1.1b, 2.4.1.2b, 2.4.1.3b, 2.4.1.4b, 2.4.1.6b |  | G-L | 1 | 1 | 1 |  |  |  |  |  |  |  |
| WIRE GS Development | Contract Start | 4/1/99 | A.1.27, A.1.17, GA010, GA040, GA050, CS010 | 2.4.1.8.a, 2.4.2.9.a | Similar to TRACE DMR; WIRE DMR (future) | G-L | 3 |  |  |  |  |  |  |  |  |  |
| Future SMEX Development | Contract Start | Contract End | N/A | 2.4.1.8.a, 2.4.2.9.a | Future SMEX DMR | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Landsat-7 |
| Image Assessment System Development | Contract Start | 4/1/99 | A.1.43, GA050, CS010 | 2.4.1.8c | Landsat-7 IAS Element Specification | G-L | 6 |  |  |  |  |  |  |  |  |  |
| Landsat-7 Simulator Sustaining Support | Contract Start | 12/31/98 | A.1.59, 60, CS010 | 2.3.3, 2.4.1.1-5 | Landsat-7 DMR | G-L | 3 |  |  |  |  |  |  |  |  |  |
| ISTP |
| ISTP Mission Operations | Contract Start | 9/30/01 | A.1.22, A.1.23, A.1.26, A.1.25, A.1.52, GA040, GA010, CS010 | 2.4.1.1b 2.4.1.2b 2.4.1.3b 2.4.1.4b 2.4.1.6b | SOHO DMR; WIND SIRD; POLAR SIRD; GEOTAIL SIRD; IMP-8 MRR; ISTP CDHF Requirements Specification | G-L | 24 | 24 | 24 |  |  |  |  |  |  |  |
| MIDEX |
| IMAGE GS Development | Contract Start | 3/1/00 | GA010,CS010 | 2.4.1.8.a | IMAGE MRR | G-L | 2 | 1 |  |  |  |  |  |  |  |  |
| MAP GS Development | Contract Start | 6/1/00 | GA010,CS010 | 2.4.1.8.a | MAP MRR | G-L | 2 | 2 |  |  |  |  |  |  |  |  |
| Future MIDEX Development | 11/99 | Contract End | GA010,CS010 | 2.4.1.8.a | Future MIDEX DMR | G-L |  | 3 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 |
| Technology Development/Insertion | Contract Start | Contract End | GA010,CS010 | 2.4.1.8.a | N/A | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |

| Table B.4.2.2-5.0 (Cont’d) |
| --- |
| Mission/Function/ | Task | Task | Service Element | SOW | Reference | SODA | Calendar Year |
| Task | Start | Complete | Reference | Reference | Documents | Type | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| Technology/Other Mission Support |
| New Millennium EO-1 | Contract Start | 9/30/99 | GA010,CS010 | 2.4.1.8.a | EO-1 MRR | G-L | 3 |  |  |  |  |  |  |  |  |  |
| Future Missions | 5/1/99 | Contract End | GA010,CS010 | TBD | Future DMR | G-L | 1 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Tools Development |
| Adv. S/C Simulator | Contract Start | Contract End | A.1.18, GA050, CS010 | 2.3.3 | TPOCC Advanced Spacecraft Simulator Systems Requirements Specification | G-L | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| Next-Generation Test Tool and Simulator Development | Contract Start | 10/1/01 | A.1.59, CS010 | 2.3.3, 2.4.1 | Simulations and Compatibility Test Branch Functional Capabilities Document | G-L | 8 | 8 | 4 |  |  |  |  |  |  |  |
| RFSOC Systems Development | Contract Start | 10/1/01 | A.1.60, CS010 | 2.3.3 | SOC/RFSOC Summary | G-L | 2 | 2 | 1 |  |  |  |  |  |  |  |
| Portable Telemetry Processor Technology | Contract Start | 10/1/01 | A.1.62, CS010 | 2.3.3 | PTP Users Guide; PTP Functional Requirements Document | G-L | 2 | 2 | 1 |  |  |  |  |  |  |  |
| Compatibility Test System Development | Contract Start | 10/1/01 | A.1.61, GA050, CS010 | 2.3.3 | Functional and Performance Requirements for Compatibility Test Van | G-L | 3 | 3 | 1 |  |  |  |  |  |  |  |
| Mission Planning System Technology Development | Contract Start | Contract End | A.1.17, A.1.18, GA050, CS010 | 2.3.3 | MOPSS Requirements Document | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Mission Operations Technology Development |
| MOC Technology Integration | Contract Start | Contract End | A.1.17, A.1.18, GA050, CS010 | 2.3.3 | N/A | G-L | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 |
| MOC Reusable System Components | Contract Start | Contract End | A.1.17, A.1.18, GA050, CS010 | 2.3.3 | N/A | G-L | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| Data Processing and Distribution Technology | Contract Start | Contract End | A.1.43, A.1.44, A.1.50, GA010,GA040, GA050, CS010 | 2.3.3, 2.4.1.6 | N/A | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Mission Operations Support |
| Mission Operations Support | Contract Start | Contract End | A.1.3 – A.1.63, GA010,GA030, GA040, GA050, CS010 | 2.3, 2.4 | N/A | Q-R | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 |
| Technology Initiatives |
| VLSI R&D | Contract Start | Contract End | A.1.68, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Consolidated NMOS GSA E.3 Data Systems Engineering | G-L | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 |
| VLSI Technology Applications | Contract Start | Contract End | A.1.67, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Consolidated NMOS GSA E.3 Data Systems Engineering | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Java GenSAA | Contract Start | 9/30/99 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | http://groucho.gsfc.nasa.gov/Code_520/Code_ 522/Projects/GenSAA/ | G-L | 2 |  |  |  |  |  |  |  |  |  |
| LOGOS | Contract Start | 9/30/00 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | http://groucho.gsfc.nasa.gov/agents/documents/ code522/logos.pdf | G-L | 1 | 1 |  |  |  |  |  |  |  |  |
| Agents/Hail | Contract Start | 9/30/01 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | An Agent-Oriented Approach to Automated Mission Operations, Walt Truszkowski/GSFC & Jide Odubiyi/Loral Aerosys, SpaceOps 94 Conference; “Remote Agents, Engineering Directorate (700), Statement of Work (SOW)” | G-L | 1 | 1 | 1 |  |  |  |  |  |  |  |
| Knowledge Discovery and Data (KDD) Mining | Contract Start | 9/30/02 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Email message from Dr. Jon Smid of Morgan State Univ. to Walt Truszkowski/Code 522.2 | G-L | 1 | 1 | 1 | 1 |  |  |  |  |  |  |
| WAVE | Contract Start | 9/30/00 | A.1.18, GA050, CS010 | 2.3.3, 2.4.1.8(b), 2.4.1.9 (2.1.6 services not required) | Consolidated NMOS GSA E.3 Data Systems Engineering | G-L | 1 | 1 |  |  |  |  |  |  |  |  |
| AFPS | Contract Start | 9/30/99 | CS010 | 2.3.3, 2.4.1.8(b), 2.4.1.9 (2.1.6 services not required) | Consolidated NMOS GSA E.3 Data Systems Engineering | G-L | 2 |  |  |  |  |  |  |  |  |  |
| Technical Support Office | Contract Start | Contract End | A.1.66, 67, 68, 70, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Consolidated NMOS GSA E.3 Data Systems Engineering | G-L | 3.4 | 3.4 | 3.4 | 3.4 | 3.4 | 3.4 | 3.4 | 3.4 | 3.4 | 3.4 |
| DSTL Lab Support | Contract Start | Contract End | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Consolidated NMOS GSA E.3 Data Systems Engineering | G-L | 4.7 | 4.7 | 4.7 | 4.7 | 4.7 | 4.7 | 4.7 | 4.7 | 4.7 | 4.7 |
| IMDC | Contract Start | Contract End | A.1.71, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b) | Operations Plan for the Integrated Mission Development Center; http://imdc.nasa.gov/ | G-L | 4.5 | 4.5 | 4.5 | 4.5 | 4.5 | 4.5 | 4.5 | 4.5 | 4.5 | 4.5 |
| NGST SEA | Contract Start | 9/30/04 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Presentation: “Prototype Project for NGST Scientist’s Expert Assistant”, June 10, 1997, by Julie Breed/ Code 520 | G-L | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  |  |
| IFMP | Contract Start | Contract End | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Consolidated NMOS GSA E.3 Data Systems Engineering http://booster.nasa.gov: 443 | G-L | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 |
| Model-Based Reasoning | Contract Start | 9/30/01 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | Knowledge-Based Trend Analysis – Trends – http://groucho.gsfc.nasa.gov/ames/trends | G-L | 1 | 1 | 1 |  |  |  |  |  |  |  |
| Enterprise Integration | Contract Start | 9/30/02 | A.1.66, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | (New start – no documents) | G-L | 2 | 2 | 2 | 2 |  |  |  |  |  |  |
| Adaptive Science Data Processing | Contract Start | 9/30/00 | A.1.67-70, CS010, GA050 | 2.3.3 | Consolidated NMOS GSA E.3 Data Systems Engineering; Email message from Mark Stephens/521 to Nick Speciale/Code 521 | G-L | 4.3 | 4.3 |  |  |  |  |  |  |  |  |
| Technology Development and Analysis Support | Contract Start | Contract End | A.1.66, 67, 68, 70, GA050, CS010 | 2.1.6(a), 2.3.3, 2.4.1.8(b), 2.4.1.9 | N/A | Q-R | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 |
| Networks Development |
| CLASS Sustaining Engineering and Mission Analysis | Contract Start | Contract End | A.1.79, CS010 | 2.4.2.9 | CLASS ACRS/TLAS Operators Manual and Ref., CLASS Design Doc., Guidelines for Preparation of User/TDRS RF ICD | G-L | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 |
| NCC98 | Contract Start | 12/31/01 | A.1.73, CD200, CS010 | 2.4.2.9 | NCCDS System Requirements, 1998 | G-L | 30 | 20 | 10 | 3 |  |  |  |  |  |  |
| NCC CCSR | Contract Start | 12/31/02 | A.1.73, CD200, CS010 | 2.4.2.9 | NCC F&PR, SPSR Ops Concept, NCCDS System Requirements, 1998 | G-L | 30 | 30 | 30 | 10 | 3 |  |  |  |  |  |
| LSD CMORE | Contract Start | Contract End | A.1.90, CS030, CS010 | 2.4.2.9 | LSD Standard Practices, CMORE Toolbench Training Workbook | G-L | 3 | 3 | 3 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| WSC – mods for TDRS H,I,J | Contract Start | 12/31/02 | A.1.74, CD200, CS010 | 2.4.2.9 | SOW for TDRSS H,I,J | G-L | 17 | 14 | 3 | 6 | 2 |  |  |  |  |  |
| NPAS Sustaining Engineering and Network Analysis | Contract Start | Contract End | A.1.80, CS010 | 2.4.2.9 | NPAS User’s Guide | G-L | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 |
| Transponder Characterization | Contract Start | Contract End | A.1.83, GA050, CS010 | 2.4.2.9 | Performance and Design Req. for the 4th Gen. TDRS Transponder | G-L | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Antenna Range Support | Contract Start | Contract End | A.1.85, GA050, CS010 | 2.4.2.9 | STDN Test and Simulation Support Plan | G-L | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Lab Technician Support | Contract Start | Contract End | A.1.82, CS010 | 2.4.2.9 | MBR Operations Transition Plan | G-L | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Multifunction Receiver/Software Programmable Adv. Receiver (MFR-R/SPAR) | Contract Start | 12/31/02 | A.1.91, CS030, CS010 | 2.4.2.9 | GN RER Upgrade: Requirements, Architecture, and Design | G-L | 4 | 2 | 2 | 2 | 1 |  |  |  |  |  |
| Flight Dynamics |
| Software Engineering Lab | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | An Overview of the Software Engineering Laboratory; Manager’s Handbook for Software Development; Recommended Approach to Software Development | G-L | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 |
| Systems Engineering and Technology Evaluation | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | GEODYN COTS Evaluation Results | G-L | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 |
| GPS-Base System Development | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | GPS Modular (GMOD) Software Feasibility Analysis Report | G-L | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Advanced Mission Planning Software Development | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | Automated Maneuver Planning Tool Operations Concept and Requirements; FDDS Generalized Support Software Specification Concepts | G-L | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 |
| Advanced Navigation Software Development | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | FDDS Navigation Support Component Operations Concept | G-L | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 |
| Advanced Reuse and Software Architecture Development | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | FDDS GSS Specification Concepts | G-L | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Attitude Ground Support System (4 missions/yr) | Contract Start | Contract End | A.1.93, GA040 | 2.4.1.3 | FAST Attitude Ground Support System Software Development History | G-L | 11 | 11 | 11 | 11 | 11 | 11 | 11 | 11 | 11 | 11 |
| Orbit Determination and Acquisition Data Systems (4 missions/yr) | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | Trajectory Computation and Orbital Products System (TCOPS); Mathematical Theory of the GTDS; GTDS User’s Guide | G-L | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 |
| Mission Specific and Institutional Systems Maintenance/Sustaining Engineering (8 mission/yr) | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | Operational Software Maintenance Process | G-L | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 |
| Flight Dynamics Support | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | N/A | Q-R | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 |
| Flight Dynamics Analysis Support | Contract Start | Contract End | A.1.93, GA010, GA040, CS010 | 2.4.1.3 | http://fdd.gsfc.nasa.gov/ fdd550.html | G-L | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 |
| Special Services for Mission Management |
| Mission Operations Procedure Analysis | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | Q-R | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Interagency Tracking and Communications Operations Panel (ITCOP) Support | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 |
| Frequency and Spectrum Management | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Human Flight Mission Planning and Coordination | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 |
| Robotic Flight Mission Planning and Coordination | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 |
| Mission Model Data Base Maintenance | Contract Start | Contract End | A.1.1, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 |
| Mission Requirements Management | Contract Start | Contract End | A.1.1, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Agreements Management Support | Contract Start | Contract End | A.1.1, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| MO&DSD Resident Office at JSC | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| Information Technology Maintenance and Support | Contract Start | Contract End | A.1.1, CS010 | 2.4.1.9 | Mission Management Office Support Requirements Document | G-L | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 |
| Mission Planning Tool Development | Contract Start | Contract End | A.1.2, CS010 | 2.4.1.8.d | Mission Management Office Support Requirements Document | G-L | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 |
| Development for Mission Management |
| Development of Mission Management Data Base Systems | Contract Start | 9/30/99 | A.1.1, CS010 | 2.4.1.8.d | Mission Management Office Support Requirements Document | G-L | 2.0 |  |  |  |  |  |  |  |  |  |
| Development of Mission Management Tools | Contract Start | 9/30/99 | A.1.2, CS010 | 2.4.1.8.d | Mission Management Office Support Requirements Document | Q-R | 3 |  |  |  |  |  |  |  |  |  |
| Information Dissemination and Distribution Tools | Contract Start | Contract End | A.1.1, CS010 | 2.4.1.8.d | Mission Management Office Support Requirements Document | Q-R | 2.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 |
| Systems Engineering |
| 500 Policy | Contract Start | Contract End | CS010 | 2.3 |  | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| 500 Configuration Management | Contract Start | Contract End | CS010 | 2.3 | MO&DSD Configuration Management Plan | G-L | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Wallops Flight Facility |
| Instrumentation Engineering Laboratory | Contract Start | 9/30/02 | A.1.113, CS010 | 2.4.2.9 | Operations and Safety Directive for Red Tigress III, DRW-1632, Aug 1996; Operations and Safety Directive for Pegasus Minisat Launch Campaign, ORO-2349, March 1997; EOS AM-1 Detailed Mission Requirements; Landsat-7 Detailed Mission Requirements | G-L | 11 | 11 | 11 | 11 |  |  |  |  |  |  |
| EOS Development |
| EOSDIS Test System | Contract Start | 10/1/04 | A.1.118, CS010 |  |  | G-L | 2 | 2 | 2 | 2 | 1 | 1 |  |  |  |  |
| Level-1 Product Generation System | Contract Start | 12/1/98 | A.1.43, GA050, CS010 | 2.4.1.8c | Landsat-7 DMR, Landsat-7 System Specification, Landsat-7 Data Format Control Book Volumes 1-4 | G-L | 8 |  |  |  |  |  |  |  |  |  |
| Implementation Team |
| Implementation Team | Contract Start | Contract End | All | 2.4.1.9 | N/A | Q-R | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Totals – Current Requirements |  |  |  |  |  |  | 419 | 376 | 340 | 280 | 250 | 244 | 242 | 242 | 242 | 242 |
| Future Requirements |  |  |  |  |  |  |  | 24 | 60 | 120 | 150 | 156 | 158 | 158 | 158 | 158 |

## 5.1  GSFC SODA FSA TABLE DESCRIPTION

Table B.4.2.2-5.0 contains information about the scope of effort required to support GSFC for the SODA. This section describes the elements of the table in detail. Each row of the table represents a collection of work in a mission or functional area.

### 5.1.1  Mission/Function/Task

This column contains the names of the mission and/or functional area (shaded) and the names of the individual efforts contained in this FSA.

### 5.1.2  Task Start

This column contains the start date of the particular effort under this FSA. The earliest date shown is Contract Start. Most of these tasks would have started earlier and the CSOC contractor will be assuming the responsibility of those tasks.

### 5.1.3  Task Complete

This column contains the completion date of the particular effort under this FSA.

### 5.1.4  Service Element Reference

This column contain reference(s) to Service Elements from which this effort will require services. For example, the WIRE GS Development effort will utilize the SMEX MOC Service Element (Service Element A.1.17; NSE GA050) during integration of hardware and software developed under this effort. It will be installed into the existing SMEX MOC Service Element (Service Element A.1.27; NSE GA040) during the effort for integration, mission readiness testing, and transition to operations.

### 5.1.5  SOW Reference

This column contains references to the WBS in the CSOC SOW under which these efforts are authorized. An example is 2.4.1.8.c, which represents a mission services development activity that is an ongoing development that will be transferred from the current development contractor to the CSOC contractor for completing the development phase and for performing the M&O of the developed system or facility.

### 5.1.6  Reference Documents

This column contains references to documents, if any, that further describe the nature and scope of work under this effort. For those efforts with later start dates, documentation may not be available.

### 5.1.7  SODA Type

This column contains a designation of either Quick Reaction (Q-R) or Government-Led (G-L) task order, depending on the type of effort.

## 5.2  Facilities

The work defined under this FSA will use either existing facilities defined in the Service Elements or will require new facilities. The result of some of these efforts will be new Service Elements that will require support under the mission services, data services, or center unique services. This support may be required during performance of the work under this FSA for services such as systems administration, library support, hardware/software vendor maintenance, and training.

## 5.3  CSOC and HST Mission Contract(s) Interrelationship

The government will transition services supporting the operation of the HST MOC from the Consolidated NMOS contract upon the inception of CSOC. This transition shall encompass management of the HST MOC facilities and equipment, along with related training, documentation, logistics, CM, equipment scheduling, systems and network management, and institutional support from GSFC’s Flight Dynamics Facility, Sensor Data Processing Facility, and other GSFC MO&DSD organizations.

GSFC’s HST mission contractor(s) will retain responsibility for the operation of the HST spacecraft, including planning and preparation for HST servicing missions. The mission contractor(s) will perform integrated real-time command and control, telemetry analysis and attitude determination, and sensor calibration. The mission contractor(s) will also retain responsibility for the development of the HST Vision 2000 ground system, including integration and testing of the system.

Operation and maintenance of the Vision 2000 systems will transition to CSOC or an appropriate alternative vehicle only after the system is declared fully operational in the HST MOC. This transition will affect operation and maintenance of the Vision 2000 operational and test equipment and facilities as well as software and hardware vendor maintenance and licensing.

## 5.4  Future Trends

The support requirements detailed in the SODA FSA integrated table B.4.2.2-5.0 represents the current known set of work under this FSA. Additional requirements for support, such as development of ground systems capabilities for missions not yet adequately defined, will arise before the start of CSOC and during execution of the contract. An example would be a new spaceflight mission on which GSFC has teamed with a science team in the development of a new ground system to support a technology satellite. The exact support requirement, if any, for CSOC will not be known until after the mission is selected as a new start. The mission set contains those missions that are candidates for requiring CSOC support. As the exact requirements are identified, this FSA will be updated appropriately and new task orders will be generated.

## 6.  SODA Task Synopses

This section provides a brief description of each group of tasks (e.g., SMEX) followed by the task names (e.g., TRACE GS Development, WIRE GS Development, etc.) listed in the integrated table B.4.2.2-5.0. Each description contains the scope of effort to be provided by the CSOC contractor.

## 6.1  SMEX

The CSOC contractor will provide support for an in-house civil servant team that is developing the WIRE and SMEX-lite ground data systems. This task includes systems engineering, hardware and software development, and integration and testing support. The contractor will not provide support for flight software maintenance. The contractor will also provide support during launch and early orbit and through in-orbit checkout. These tasks will utilize the SMEX MOC facilities and the services provided to those facilities under the mission and data services FSAs. Civil servants will operate the ground system in support of mission operations. The projected launch dates for WIRE and SMEX-lite missions are no earlier than September 1998.

The CSOC contractor shall provide training to Bowie State University personnel relative to SAMPEX operations. The contractor shall provide other assistance as necessary.

The CSOC contractor shall provide training to the WIRE civil service Flight Operations Team (FOT) in accordance with Mission Director direction and the SMEX Training Plan. The contractor will provide transition support to the WIRE FOT and a single point of contact to coordinate and resolve ground system operations engineering/testing issues for all missions operated from the SMEX MOC.

## 6.2  Landsat-7

Image Assessment System (IAS) Development.  The IAS development will provide a system that will support image processing and quality assessment for Landsat-7 data. This development effort is a collaborative government and CSOC contractor effort, with the contractor providing support for systems engineering and software development. The IAS will be installed at the Earth Resource Observation System (EROS) Data Center in Sioux Falls, South Dakota, and will not be operated and maintained under the CSOC contract. Development activities for the IAS involve the design, implementation, integration, testing, and installation of software and hardware. This development is being currently performed under the Systems Engineering and Analysis Support (SEAS) contract in conjunction with an in-house development team. The CSOC contractor will be required to continue this development effort until a yet to be specified number of days beyond the Landsat-7 launch, currently scheduled for May 1998.

Landsat-7 Simulator Sustaining Support.  The Landsat-7 simulator is currently under development as a ground systems test tool, an aid to flight software testing and verification, and as a potential FOT training tool. The simulator incorporates flight software modules for execution of critical functions and where accuracy of algorithmic solutions is paramount. The basic platform is Virtual Memory Extension (VME) based, with a MIL-STD-1750A (software emulator) embedded in the architecture, to emulate the Landsat-7 flight systems functionality and run flight software. This simulator is the only simulator being built for the project and is considered launch critical. Use of the simulator is scheduled at L–20 months for ground systems support and is required later, in a portable version, to be available for GN station testing and or launch site interface verification at the Western Range launch site (VAFB). Launch is currently scheduled for early Summer of 1998. Simulator operations and maintenance is required for at least 90 calendar days after Landsat-7 launch, unless extended. Handover to NOAA is planned at Launch +91 (L+91) days. Requirements for support beyond that time are TBD. Support under CSOC should be planned to extend through September 30, 1998 (end of FY98), with a contingency of 3 months (first quarter FY99). Support utilities (software) and systems M&O are a requirement, in addition to development, acceptance testing, and deployment of the simulator. The simulator development area is located in Bldg. 25, Room N-155.

## 6.3  ISTP

SOHO Science Operations Coordinator (SOC).  The CSOC contractor will provide a SOC for SOHO operations. The SOC’s duties include science planning support, science activities coordination, and ECS operations. The contractor-provided SOC is one of three SOCs. The European Space Agency and the ISTP project each provide a SOC who works in conjunction with the SOC provided by the contractor.

## 6.4  MIDEX

The CSOC contractor will support the in-house civil servant team in the implementation of the IMAGE, MAP, and future MIDEX ground systems, including developing and integrating systems for scheduling, command management, real-time operations, flight dynamics, data processing, engineering analysis, and science browse data production. The effort includes systems engineering, prototyping, software development, integration of COTS and other existing systems, and testing.

## 6.5  Technology Mission Support

The CSOC contractor will support the in-house civil servant team in the implementation of the ground systems for missions such as New Millenium EO-1, including developing and integrating systems for scheduling, command management, real-time operations, flight dynamics, data processing, engineering analysis, and science data production. The effort includes systems engineering, prototyping, software development, integration of COTS and other existing systems, and testing. The projected launch date for EO-1 is 1999. Other missions, will be added to this area as the need is identified for contractor support of in-house-developed systems.

## 6.6  Continuing and Sustaining Development

Adv. S/C Simulator.  The contractor shall support a civil service team in the development of advanced test and simulations tools.

Next-Generation Test Tool and Simulator Development.  The CSOC contractor shall support development of new technology test tools and simulators for future missions. The test tools and simulators (fixed and portable) will provide short-term and dynamic requirements support to ground systems developers, allow for fault isolation and interface verification, and provide testing support, which is independent of vendors, systems developers, and other support elements. These test tools can be used for network interface verification, end-to-end testing, and RF testing in conjunction with an RF front end (such as the RFSOC) for launch site and other remote site supports.

RFSOC Systems Development.  The CSOC contractor shall provide support for development of new technology RFSOC systems that can support future RF testing for the TDRS and other missions. RF testing comprises communication experiments, end-to-end testing, RF compatibility testing, and development of new testing systems that can support higher operating frequencies and data rates. Advanced testing concepts, including evaluation of COTS technology for integration/ insertion into the RF testing process, shall be evaluated and developed.

Portable Telemetry Processor System Development.  The CSOC contractor shall support development of new technology and capabilities for the portable telemetry processor.

Compatibility Test Systems Development and Automation.  The CSOC contractor shall support the development and automation of new technology compatibility test systems test and analysis systems. Examples include data (including telecommand) and telemetry encoder/decoder design and implementation; high rate/wide bandwidth data capture/data transmission/data generation systems for testing and verification of telemetry data links for SN and ground-based network users; fiber-optics interfaces and data links for digital data and RF transmission, as applied to compatibility testing and mission prelaunch support advanced testing concepts, evaluation of COTS technology for integration/insertion into the compatibility test/mission readiness certification process.

Mission Planning Systems Development.  The CSOC contractor shall support a civil service team in the development of mission planning systems technology.

## 6.7  Mission Operations Support

The CSOC contractor shall support the Mission Director during preflight and in-flight phases. This support will include quick-reaction analyses for a variety of applications. These efforts are typically unplanned and/or are responding to events such as a spacecraft emergency or ad-hoc requirements such as support of existing customers using new technology or technical approaches. The contractor shall work with the government to perform analysis, develop alternatives, and implement solutions if needed.

## 6.8  Mission Operations Technology Development

MOC Technology Integration.  This effort evaluates commercial products that have potential application into mission operations. The contractor shall support a civil service team in the continued development, evaluation, and integration of advanced technology.

MOC Reusable System Components.  This task will involve the research, technology evaluation, COTS evaluation, requirements definition, and development of next-generation MOC reusable subsystems, components, etc.

Data Processing and Distribution Technology.  Development activities for the Data Distribution Systems involve the design, implementation, integration, testing, and installation of software that performs data storage and distribution of science data products. This development is being currently performed under the SEAS contract. The CSOC contractor will be required to continue this R&D effort. New missions that select the DDS as part of their ground system architecture will require development support for mission-specific requirements.

Development activities for the Data Processing Systems involve the design, implementation, integration, testing, and installation of software that performs Level-0 processing for the ACE, TRACE, and WIRE missions. This development is being currently performed under the SEAS contract in conjunction with an in-house development team. The CSOC contractor will be required to continue this development effort for these missions. New missions that select the DPS as part of their ground system architecture will require development support for mission-specific requirements.

## 6.9  Technology Initiatives

The CSOC contractor will provide advanced support in emerging technology areas such as Artificial Intelligence (AI), autonomous systems, Information Management Systems (IMS), parallel data processing, software engineering, human factors, VLSI circuit design, and high data rate systems. Such support will be required in the development of autonomous ground control and mission operations systems, high performance data capture, processing and archiving systems, intelligent information systems, and cost-effective software development tools and systems.

VLSI R&D.  This R&D includes new VLSI circuit technologies applicable to space mission ground control and space communications systems.

VLSI Technology Applications.  This includes development/configuration/application of existing system components in the short term for space mission ground control and space communications.

VLSI Long Term.  This includes development of advanced technology prototypes of systems and system components for possible future space mission ground control and space communications.

Java GenSAA.  This includes development of control center monitoring and control capabilities using Java and incorporating advanced distributed computing concepts.

Lights-Out Ground Operations System (LOGOS).  This includes research into multiagent technologies for lights-out ground control systems. Advanced concepts of autonomy and intelligence will be explored.

Knowledge Discovery and Data (KDD) Mining.  This includes research on intelligent agents to derive application domain knowledge from domain-specific data bases and to derive new knowledge from existing related knowledge bases.

World Wide Web (WWW), Artificial Intelligence and Virtual Environments Explorations (WAVE).  Wave includes R&D support for prototyping applications of the Web, AI, and virtual environments to demonstrate advanced concepts for intelligent ground and space systems. The CSOC contractor also provides system administrative support. This is a R&D activity managed by Code 511.

Automated Forms Processing System (AFPS).  AFPS includes research into the Web technologies and its use for forms-related applications. The CSOC contractor also provides systems administrative support for existing systems.

Technical Support Office (TSO).  This includes R&D support provided by the CSOC contractor to teams of civil servants and contractor personnel working on government-led R&D projects.

DSTL Support.  This includes R&D support provided by the CSOC contractor to teams of civil servants and contractor personnel working on government-led R&D projects.

Integrated Mission Design Center (IMDC).  This includes research into new Web-distributed system technologies, hardware-in-the-loop simulations, and groupware tools and software development for discipline engineers. The CSOC contractor also maintains the servers and data bases.

Next-Generation Space Telescope Scientist’s Expert Assistant (NGST SEA).  The NGST SEA provides R&D of AI applications to support NGST scientists.

Model-Based Reasoning.  Research on model-based reasoning is directed at eventual applications in intelligent ground and space systems. Model-based reasoning approaches are developed for trending capabilities for the SAIL system at the U.S. Naval Academy.

Enterprise Integration.  This includes research on concurrent engineering approaches for development of complex systems.

Adaptive Science Data Processing.  This includes research on ways to apply reconfigurable processing technology techniques to processing of mission science data.

Technology Development and Analysis Support.  This includes quick-reaction R&D support by CSOC contractor to teams of civil servants and contractor personnel working on government-led R&D projects.

## 6.10  Networks Development

The contractor shall perform a wide range of development and analysis tasks in support of the operations and maintenance activities outlined in the Telemetry, Data, Acquisition, and Command (TDA&C) Data Services FSA (B.2.A) and Network Management Data Services FSA (B.2.C) for the GSFC Spaceflight Tracking and Data Network (STDN). STDN includes the Space Network (SN) and the Ground Network (GN). Scheduling and the use of these networks, along with other NASA and non-NASA networks are coordinated through the Network Control Center (NCC). Development and analysis efforts associated with the NCC, as well as those in support of the Logistics Support Depot (LSD), are also included. The specific areas are listed below. All work will be accomplished under functional directives, engineering orders, and/or technical change notices.

CLASS Development.  CLASS Development provides the development of new software capabilities to support new analyses as required or enhance current capabilities. Development will be done jointly by the contractor and the civil servants. All CLASS analyses, CLASS software development specifications, CLASS software development plans, CLASS software validation results, CLASS data base developments, and other CLASS items resulting from work under this task are the exclusive property of the U.S. Government and must be submitted directly to the CLASS Project Office for approval before removal from or installation in the CLASS Facilities at NASA GSFC. Although, the new software will have to be reviewed and validated by both parties, the CSOC contractor shall maintain the CM of the CLASS software and tools.

NCC CCSR.  The Configuration and Control Segment (CCS) of the Network Control Center Data System (NCCDS) is responsible for most of the NCC’s SN service control requirements, including reconfiguration of ongoing services and performance data dissemination. A development effort for the CCS Replacement (CCSR) will occur in the 1999 to 2001 time frame. CCSR development will be a collaborative effort with the civil servants as technical leads. The requirements/design team will be approximately 50/50 (civil servants/contractor), and the implementation team will be approximately 20/80 (civil servants/contractor).

LSD CMORE.  LSD CMORE provides for the further development and enhancement of the logistics IMS to eliminate prevailing deficiencies, improve system performance, and increase system utility and availability.

Major system development objectives shall include functional integration of LSD work elements, availability of on-line operational information utilizing open system standards, maximum use of COTS software, use of open standard data base formats, and ease of hardware technology replacement and software portability. The CSOC contractor shall provide methodologies and tools used for project development, implementation, and future use of software and hardware.

WSC MODS for TDRS HIJ.  The CSOC contractor shall provide support for the TDRS H,I,J development effort, which is the follow-on government procurement NAS5-32900 with Hughes Space and Communications for the acquisition of three additional TDRSs and associated modifications to WSC. This support includes providing technical support at program design reviews and technical exchange working group meetings, providing training, supporting the integration and testing of the WSC modifications, supporting government acceptance tests, and assuming sustaining engineering and operational responsibility from the development contractor after government acceptance. The projected integration and test of the TDRS H,I,J modifications at WSC begin in mid-1998. The launch of the first of the TDRS H,I,J satellites is projected in mid-1999.

NPAS Development.  This provides development of new report formats, data bases, and analysis capabilities for generation of performance loading studies. The contractor shall incorporate new interfaces and modify existing system interfaces to comply with NASA selected standards for mission models, characterization parameters, schedules, report formats, graphical user interfaces, etc. The CSOC contractor shall develop scripts, filters, and preprocessors for accepting the output of other tools as an input to the system. The contractor shall develop additional presentation capabilities as requested by NASA.

Transponder Characterization.  This provides validation of equipment functional operation and performance signature over anticipated data rate, thermal, vacuum, acceleration, shock, vibration, Electromagnetic Conductance (EMC), and humidity conditions. Tests performed include phase noise calibration, interface tests, acquisition/deacquisition time, signal dynamic range, tracking, Bit Error Rate (BER), ranging, RF power output, frequency temperature stability, transmit power ratio, and modulation sensitivity,

Antenna Range/Testbed Support.  This support provides for the operation and maintenance of the Goddard Antenna Range Facility (GARF). Tasks include configuration of RF test equipment for antenna performance testing. Antenna Range personnel also construct and test unique antenna systems and components.

Lab Technician Support.  These requirements include:

- Fabricating prototype and finished deliverable PC boards (analog and digital)

- Fabricating electrical and mechanical aspects of prototype systems

- Assembling of subsystems RF and digital

- Performing tests on component-level purchased modules and subsystems

- Performing tests on deliverable subsystems

- Maintaining RF systems lab, including:

- Ensuring that components and tools are available to support lab activities

- Ensuring that test equipment is properly calibrated

- Maintaining documentation on (a) and (b).

- Configuring test equipment, including automated controllers for unique tests

- Assisting in configuration and maintenance of lab network servers.

MFR-R/SPAR.  The Multifunction Receiver/Software Programmable Advanced Receiver provides development, maintenance, and calibration. The CSOC contractor shall develop and integrate hardware systems, subsystems, and components as may be required to maintain the capability to adequately support spaceflight missions and test activities. This includes but is not limited to RF and digital data handling systems for the GN and SN, secure data handling devices, test/simulation hardware for the RFSOC and JSC ESTL and video display and control/monitor hardware for the NCC and WSC. The contractor shall provide hardware systems design, integration and test engineers, and facilities to evaluate potential tracking and data acquisition RF and digital data handling systems. This activity shall also include the evaluation of SN-compatible user communications systems elements such as antenna systems and shuttle and High-Definition Television (HDTV) video systems. This activity shall include but is not limited to design, evaluation, testing, specification development, interface requirements development and definition, and testbed fabrication.

Network Analysis Support.  This support provides the routine production of communications link analysis reports, network loading studies, and RF ICDs as requested by NASA as well as special studies and analysis reports related to mission planning, customer design reviews, performance and compatibility, interference (self, mutual, RFI, etc.); premission analysis, mission anomaly assessments, and postmission evaluations. The CSOC contractor shall develop and review ICDs (RF ICDs and ground interfaces) reflecting customer interface information. The contractor shall review pertinent user mission planning communications requirements [Support Instrumentation Requirements Document (SIRD) and Detailed Mission Requirements (DMR)] and other tracking and data acquisition support documents as well as requirements documents, users guides, etc. The contractor shall maintain a current knowledge of the tracking and data acquisition communications interfaces, capabilities, and requirements as well as the analysis systems to be used in evaluating the customer interface. The contractor shall perform special engineering, systems software, and operations studies as directed by the appropriate networks element. These activities are related to the development of new system, hardware, and software tests that will define or verify total system performance capabilities. In particular, the contractor shall develop and modify software that has a data base capability to store End-to-End Test (EET) and calibration data and output statistical results to be used in periodic reports. The contractor shall develop plans and procedures to perform characterization tests on the TDRSS or its components. The contractor shall evaluate and document the results of the tests.

## 6.11  Flight Dynamics

General information regarding flight dynamics can be accessed at the following Uniform Resource Locator (URL): http://fdd.gsfc.nasa.gov/fdd550.html

Software Engineering Lab.  Software Engineering Lab efforts consist of internal software process improvement initiatives (e.g., metric collection, estimation model building, new development methodology experiments, etc.) and software engineering research and development activities. They also involve support for the NASA Software Working Group, which is responsible for transferring this technology across the agency.

Systems Engineering and Technology Evaluation.  These efforts consist of high-level system architecture studies and prototypes as well as COTS product evaluations and Internet technology studies (e.g., Java applet development, automation studies, etc.).

GPS-Based System Development.  GPS-based system development responsibility efforts consist of development of advanced flight software that increases accuracy, ground support error analysis systems, modular software and standards development, autonomous station keeping capabilities, etc.

Advanced Mission Planning Software Development.  These efforts consist of the development of new interactive graphics capabilities, AI (e.g., fuzzy logic, expert systems, etc.), advanced targeting algorithms, etc., in an effort to decrease mission analysis costs.

Advanced Navigation Software Development.  These efforts consist of the development of real-time orbit determination systems, advanced orbit determination algorithms, automation of ground operations, etc.

Advanced Reuse and Software Architecture Development.  These efforts consist of the advancement and application of leading-edge technologies [e.g., object-oriented technology, Common Object Request Broken Architecture (CORBA), etc.] to increase the level of reuse between systems/projects and, therefore, decrease the cost, cycle time, and error rates of new systems.

Attitude Ground Support System (4 mission/yr).  These efforts consist of the specification, development, configuration, integration, and testing of an attitude determination system, real-time attitude determination system, science planning aids, sensor calibration utilities, other utilities, and associated telemetry simulators/test tools as required for each mission. This includes custom-developed and/or COTS software, depending on mission requirements.

Orbit Determination and Acquisition Data Systems (4 mission/yr).  These efforts consist of the specification, development, configuration, integration, and testing of end-to-end navigation systems that receive and process raw tracking data into ephemerides and include similar work for acquisition data generation and transmission. They also include custom-developed and/or COTS software, depending on mission requirements.

Mission-Specific Maintenance/Sustaining Engineering (8 mission/yr).  These efforts consist of the specification, development, configuration, integration and testing of enhancements, error corrections, upgrades due to system software changes, external interface changes, etc., on an as-needed basis. They include communication front-end as well as flight-dynamics-related applications.

Institutional Systems Maintenance/Sustaining Engineering.  These efforts consist of the specification, development, configuration, integration and testing of enhancements, error corrections, upgrades due to system software changes, external interface changes, etc., on an as-needed basis. They include communication front-end as well as flight-dynamics-related applications.

Flight Dynamics Support.  Flight dynamics support provides quick-response analysis support involving research and technology assessment in a variety of flight dynamics disciplines such as support of mission design, navigation, and attitude determination and control.

Flight Dynamics Analysis Support.  Analysis support involves research and technology assessment in a variety of flight dynamics disciplines such as support of mission design, navigation, and attitude determination and control. The intent of these investigations is to improve the flight dynamics techniques used in the operational scenarios for future missions and includes mission feasibility studies; parameter studies; anomaly resolution; technology trade studies; trending studies; optimization and targeting; and advanced algorithm, technique, and automation process development.

## 6.12  Special Services for Mission Management

Mission management services includes mission support planning, mission model data base maintenance, mission requirements management, interelement agreements management, customer interface coordination, frequency and spectrum management, support for the GSFC resident office at JSC, information technology maintenance, and support and mission planning tool operation and maintenance.

## 6.13  Development for Mission Management

Development for mission management involves the development of tools for functions such as managing support requirements, interfacing with user projects, and managing ground system projects. The CSOC contractor shall explore and develop improved tools and provide technological advancement for missions management and requirements analysis.

## 6.14  Systems Engineering

Support for the Development of Policy Documentation.  This effort presently supports the development of a System Management Policy (SMP) for MO&DSD. This effort represents only one of the multiple policy documents that need to be developed as this Directorate evolves. The CSOC contractor is required to support this and similar efforts.

Configuration Management.  The CSOC contractor shall have a Configuration Management Plan as required by DRD 2.1.7, which assures the government that system configurations are maintained and that changes shall not impact system performance. The government shall have the authority to review major system changes and audit configurations. CSOC support is required for the GSFC MO&DSD Configuration Control Board (CCB).  This includes the development and operational phases.

## 6.15  Wallops Flight Facility

Instrumentation Engineering Laboratory.  The CSOC contractor shall provide support in the development and application of advanced or emerging software technologies for range safety applications. Such will be required in the development of high-performance/reliability data processing systems, real-time autonomous information management, and advanced wind weighting development. The contractor shall provide support in the evaluation and implementation of state-of-the-art high-speed, high-reliability software data filter designs. The contractor shall also provide support in the interpretation, verification, and specification project scheduling requirements and mapping of required functions onto designs of existing or possible future systems.

The CSOC contractor shall provide support in the automation engineering of ground instrumentation. This support will include design, definition, interfacing, and checkout of various hardware and software components within the ground stations with special emphasis on the hardware-to-software interface.

The CSOC contractor shall provide support in technical documentation, document coordination, and clerical functions required to document Facilities and Instrumentation Systems at Wallops Flight Facility. The contractor shall provide documentation, technical illustration, and word processing services for various Wallops organizational elements. The contractor shall generate Federal Information Resources Management Regulation Documents in support of the applicable GSFC Code 800 procurements. The contractor shall provide support for the planning and coordination of Wallops technical engineering meetings, workshops, and seminars, including the generation of minutes and follow-up action items and provide support in the implementation of the NASA Automated Information System Security Program and policy outlined in NPG 2810.1 Security of Information Technology.

## 6.16  EOS Development

Level-1 Product Generation System (LPGS).  The LPGS development will provide a system that will support Level-1 data processing for Landsat-7 image data. This development effort is a collaborative government and CSOC contractor effort, with the contractor providing support for systems engineering and software development. The LPGS will be installed at the EROS Data Center in Sioux Falls, South Dakota, and will not be operated and maintained under CSOC. This development is being currently performed under the SEAS contract in conjunction with an in-house development team. The CSOC contractor will be required to continue this development effort for a period beyond the Landsat-7 launch, currently scheduled for May 1998.

## 6.17  Implementation Team

The CSOC contractor shall provide support for the planning, design, and implementation of mission facility modifications as specified. These unplanned activities will typically be in response to situations that are time critical and are required to avoid a failure in mission support. Normal planned facility support will be provided for in the mission, data, or center unique FSA or will be provided by other organizations.