DOI E-Government Project Summary

| Project: | USA Services |
| --- | --- |
| Managing Partner: | General Services Administration |
| Project Manager: | Stuart Willoughby, GSA |
| Project Description: | Provides Federal agencies with a multi-channel customer contact center that can assist in responding to citizen inquiries in a timely, professional manner. |
| Participating Agencies: | Agency for Int’l Development Department of Agriculture Dept of Commerce Dept of Defense – Off/Secretary Dept of Energy Dept of Interior Dept of Justice Dept of Labor Dept of State Dept of Transportation Dept of Treasury Environmental Protection Agency General Services Administration Health & Human Services Housing and Urban Development Nat’l Archives and Records Admin Nat’l Science Foundation Small Business Administration Social Security Administration Veterans Affairs |
| Major Project Deliverables: | - A one-stop that citizens can use to obtain information about the Federal government. - A multi-channel contact center that agencies can use to assist them in responding to citizen inquiries - A contact center that agencies can use to redirect misdirected citizen inquiries - A contact center that will assist agencies in responding to inquiries generated in response to special events |
| Accomplishments: | - February 2003: A contractor-operated contact center was established to serve as the prototype for USA Services. - July 2003: USA Services was officially launched. - February/March 2004: Vendor proposals in response to an RSP for a new contractor were evaluated by a cross-agency team. - As of June 2004: 20 of the 24 agencies have signed MOAs with GSA to work with it as a partner in the initiative - As of June 2004: nine agencies have signed MOAs with GSA to redirect misdirects to USA Services - As of June 2004: six agencies have signed MOAs with GSA to use USA Services - In May 2004 alone, USA services handled 780 Tier 1 e-mails, 9,023 Tier 1 telephone inquiries, 8,025 Tier 2 e-mails, 135,547 toll-free calls (about 20% were redirected from other agencies as misdirects), and 272,062 assisted network calls (IVR). |
| Major Project Milestones: | - September 2004: Fifteen agencies to have signed agreements in place re: misdirects - September 2004: Nine agencies to have signed agreements in place re: Tier 1 inquiries handling - February 2005: New contract awarded to vendor who will operate contact center. |
| DOI Involvement in Project: | Interior is participating in the USA Services e-gov project in several ways: - By providing an Advocate/Partner representative to the USA Services coordinating team (Sheri Harris) - Contracting with GSA to handle Tier 1 phone inquiries to FWS’ 1-800-334-WILD inquiry line (FY04, subject to renewal in FY05) - Via an agreement with GSA to handle Tier 1 e-mail inquiries to Recreation.gov - Under an agreement with GSA to handle misdirected citizen inquiries for DOI and its bureaus. |
| DOI Milestones: | - July 30, 2004: DOI begins forwarding misdirected e-mails and phone inquiries to USA Services - September 2004: FWS decides whether or not to continue using USA Services for FY05 |
| DOI Representative: | Sheri L. Harris, OS-PPP (202-208-7342, sheri_harris@ios.doi.gov) |
| DOI Bureau Involvement: | FWS: Anita Noguera (703-358-2294, anita_noguera@fws.gov) |
| Last Updated: | June 22, 2004 |