4450.1 REV 1

__________________________________________________________________________

CHAPTER 3.  COST ESTIMATION

3-1   REPLACEMENT COST ESTIMATE. (Total for All Improvements) cost

of structures, land improvements and applicable fees for

construction inside the property boundaries.

A.  Manual estimation.  Use Form FHA 2325, Report of Cost

Processing Worksheet and Form FHA 2326, Project Cost Estimate.

(Handbook 4480.1, Multifamily Underwriting Reports and Forms

Catalog.)

B.  Computer Estimation.  Use Headquarters approved computer

estimation system, which follows similar procedures as

manual estimation.

3-2   COMPARABLE SELECTION.

A.  Identify the design characteristics of the proposal by review

of the exhibits and list on the worksheet.

B.  Select three similar projects from the data banks.  They must

be the same project type and structural system.

1)  List the design characteristics identified in the data

for each of the comparables.

2)  Compare the design characteristics of the proposal with

those of the comparables, considering they are listed

in descending order of importance.

C.  Choose the comparable most like the proposal for developing

the gross structure cost estimate.

3-3   TIME/LOCATION MULTIPLIER.  A cost adjustment factor for time, local

variations in material, equipment and labor costs.

A.  Use a commercial cost indice.

B.  Develop a multiplier from the indice to update the

construction cost from the construction start date of the

comparable to the estimated of construction start date of

the proposal.

3-4   GROSS STRUCTURE ESTIMATE.  Adjust all trade items for time,

location and physical differences between comparable and

proposal.  Total, trade items for the estimate.

__________________________________________________________________________

5/88

3-1

_____________________________________________________________________

4450.1 REV 1

__________________________________________________________________________

(3-4) A.  Gross Square Foot Cost Adjustments.

1)  Trade items include:

a)  Concrete.

b)  Masonry.

c)  Metals.

d)  Rough Carpentry.

e)  Finish Carpentry.

f)  Waterproofing.

g)  Insulation.

h)  Roofing.

i)  Sheet Metal.

j)  Doors.

k)  Windows.

l)  Glass.

m)  Lath and Plaster.

n)  Drywall.

o)  Acoustical.

p)  Wood Flooring.

q)  Resilient Flooring.

r)  Painting-Decorating.

s)  Carpets.

t)  Special Construction.

2)   Delete the gross square foot cost of any trade item in

the comparable not in the proposal.  (Use zero dollars,

$0.)

3)   Multiply the total of the trade items by the time/location

multiplier for adjusted gross square foot cost.

__________________________________________________________________________

5/88

3-2

_____________________________________________________________________

4450.1 REV 1

__________________________________________________________________________

(3-4)     4)  Multiply the gross area of the proposal by the adjusted

gross square foot cost for the cost estimate of the

above trade items.

B.  Per Unit Cost Adjustments

1)  Trade items include:

a)  Tilework.

b)  Specialties.

c)  Special Equipment.

d)  Cabinets.

e)  Appliances.

f)  Blinds, Shades, Artwork.

g)  Heating.

h)  Air-conditioning.

i)  Electrical.

2)  Delete the per unit cost of any trade item in

the comparable not in the proposal.  (use zero dollar,

$0.)

3)  Multiply trade item per unit cost from comparable by

number of units in proposal for unadjusted cost.

4)  Multiply by time/location multiplier for adjusted cost

of the trade item.

C.  Plumbing Per Fixture Cost Adjustments.

1)  Determine the number of plumbing fixtures in the proposal.

a)  Each full bath equals five fixtures.

b)  Each half bath equals two fixtures.

2)  Multiply the cost per fixture from comparable by the

number of fixtures for unadjusted cost.

3)  Multiply by time/location multiplier for adjusted cost of

plumbing trade item.

__________________________________________________________________________

5/88

3-3

_____________________________________________________________________

4450.1 REV 1

__________________________________________________________________________

(3-4)   D.  Elevator Per Stop Cost Adjustments.

1)  Count the number of elevator stops in the proposal.

2)  Multiply the per stop cost from comparable by the number

of stops in proposal for unadjusted cost.

3)  Multiply by time/location multiplier for adjusted cost

of elevator trade item.

E.  Lump Sum Cost Adjustments (Bench marks).

1)  If the comparable has no square foot or a per unit

cost for a trade item shown in the proposal, use a bench

mark.

2)  Where a difference in the type or number of elevators or

stops will distort the estimate, use a bench mark

instead of elevator per stop cost.

3)  Where there is a significant physical difference between

the comparable and the proposal use a bench mark

instead of the trade item cost of the comparable.

3-5    ACCESSORY BUILDINGS.  Special purpose structures in the proposal,

i.e., community, storage, laundry, maintenance and project office

buildings and garages and carports.

A.  Use the bench mark (gross square foot cost) for each type of

building and multiply by the gross square foot area of the

accessory building to estimate cost.

B.  Where the structure is unusual, make the estimate by quantity

take-off from the drawings and use applicable bench marks.

3-6    LAND IMPROVEMENTS.  Site work in the proposal including

earthwork site utilities, roads and walks, site improvements, lawns

and planting, and unusual site conditions.

A.  Preliminary estimate (exhibits incomplete).

1)  Select a comparable from the data bank using the following

characteristics in descending order of importance.

a)   Land area.

b)   Project type.

c)   Number of buildings.

d)   Number of units.

__________________________________________________________________________

5/88

3-4

_____________________________________________________________________

4450.1 REV 1

__________________________________________________________________________

(3-6)      2)   Develop a time/location multiplier (see 3-3).

3)   Multiply the gross square foot cost of each land

improvement by the time/location multiplier to adjust.

4)   Multiply the gross land area of the proposal by the

adjusted gross square foot cost of each land improvement

and total for the estimate.

B.  Final Estimate (exhibits complete).

1)   Make a quantity take-off from the final drawings and use

applicable bench marks for the items in each land

improvement.  Total for the estimate.

2)   The estimate of land improvements for firm commitment must

be made using this method.

3-7    ALLOWANCES AND FEES.  Select data applicable to proposal.

A.  General Requirements.  Use lump sum or multiply the cost of

structures, accessory buildings and land improvements by

percentage.

B.  Builder's Overhead.  Always use 2 percent of the cost of

structures, accessory buildings, land improvements and

general requirements.

C.  Builder's Profit.  Use the remaining percentage from builder's

fee data after subtracting builder's overhead and multiply

cost of structures, accessory buildings, land improvements

and general requirements.  (Note - Do not include profit in

projects with BSPRA.)

D.  Architect Fees

1)  Design (prior to construction).

2)  Supervision (during construction).

3)  Use a stipulated (lump) sum for each fee.

E.  Other Fees.  Identify each item and service and use lump sum

or rate for each.  Total for estimate.

F.  Bond Premium.  Use lump sum.

__________________________________________________________________________

5/88

3-5