4550.5

___________________________________________________________________________

CHAPTER 4.  CONSTRUCTION PERIOD

4-1.   CONSTRUCTION CONTRACTS.

a.  FHA Form 2442, Construction Contract-Lump Sum.

b.  FHA Form 2442-A, Construction Contract-Cost Plus.

c.  See discussion on these contract forms in the Initial

Endorsement Chapter of this Handbook.

4-2.   CONSTRUCTION PROCEDURES.  The construction procedures in Reference

(1) of the Foreword are applicable.

4-3.   CONSTRUCTION CHANGE, FHA FORM 2437.

a.  All Requests for Changes in Drawings and Specifications,

shall be submitted in an original and six(6) copies on FHA

Form 2437, completed upon its face, dated and executed by the

mortgagee, the mortgagor, and the contractor.  Upon receipt,

the request will be routed to the Chief Underwriter for

processing in accordance with underwriting procedures.  After

processing, the ADTS/CU will complete the form and submit it

to the Field Office Director.

b.  In Considering any Change in Drawings and Specifications, the

Field Office Director must bear in mind that such changes can

be accepted only when they provide for equivalents, betterments

or changes due to necessity.  In determining the acceptability

of equivalents, care should be exercised to prevent

establishment of a closed specification which is non-competitive

and more costly.

c.  If a Change Results in any Increase in the Cost of Construction,

the Field Office Director will determine that funds are

available to defray the increase without further obligation

on the part of the mortgagor.  If a change, or an aggregate

of changes, involves an increase in the cost of the project

of $2,500 or more, the Director will require that funds be

placed in escrow with the mortgagee to defray the increase

without further obligation on the part of the mortgagor.

(Such funds may be treated as donated surplus, or additional

stock may be issued with the approval of the Director, Office

of Loan Management, Headquarters Washington, D. C.)  If a

__________________________________________________________________________

6/73

Page 4-1

HUD-Wash., D. C.

_____________________________________________________________________

4550.5

___________________________________________________________________________

change, or an aggregate of changes, involves an increase in

cost equal to 10% or more of the construction contract amount,

the Field Office Director will also obtain the written approval

of the surety.  In considering any change in drawings and

specifications, the Field Office Director will bear in mind

that, as a matter of policy, changes are approved only because

of necessity or in the event of betterment to the project.

d.  For all Nonprofit Cooperative Mortgagors, as well as Cooperative

Mortgagors of Management and Sales Type Projects, care

should be taken to make certain the special section at the

bottom of the reverse side of FHA Form 2437 is completed.

e.  When in Accord with Underwriting Determinations, the Field

Office Director will execute all copies of FHA Form 2437 and

distribute them as follows:

(1)  Three copies to the mortgagee, (one copy for the mortgagee,

one copy for the mortgagor, and one copy for the

contractor).

(2)  Four copies to the Chief Underwriter or Assistant

Director for Technical Services, (two copies for use of

the HUD-FHA inspector assigned to the project, one copy

for use of the Mortgage Credit Section, and one copy for

the master set).

4-4.   CONTRACTOR'S FEE.  If the amount of the original contractor's fee

is increased pursuant to the provisions of Article 3 of the

Construction Contract, Cost Plus, FHA Form 2442-A relating to

construction cost savings, the increased amount of the fee should

be entered on FHA Form 2330, but the HUD-FHA office should satisfy

itself that the computation has been correctly made.

___________________________________________________________________________

6/73

Page 4-2

HUD-Wash., D. C.