4561.1

___________________________________________________________________________

CHAPTER 14.  FINAL CLOSING - INSURANCE OF ADVANCES

14-1.  PREPARATION FOR FINAL CLOSING.  This chapter covers only coinsurance

of advances.  (See Chapter 15 for coinsurance on completion.)

A.  Preparation for final closing.  The project must be:

1)  Completed according to the drawings and specifications

(except for approved items of delayed completion covered by

an acceptable escrow agreement).

2)  Accepted for occupancy by the lender and local government

with jurisdiction.

B.  Timing.  Final closing cannot take place until the title company

issues a title policy free of liens except acceptable liens

pursuant to Chapter 18.

C.  Closing site.  Any place agreed to by the lender and mortgagor

except a HUD field office.

14-2.  REVISION OF FORMS.  Same as for initial closing.  (See paragraph

12-3.)

14-3.  FINAL CLOSING DOCUMENTS.  Those that are the same as at initial

closing are listed below and described in paragraph 12-5.  They need

to be collected only once unless an updated document is required.

Required updates are starred (*); other items may need updating if

changes have occurred since initial endorsement.  Paragraph 14-4

describes documents required only at final closing.

Mortgagor's organizational documents

Lease (if there is a leasehold)

Mortgage (or Deed of Trust)

Note

Coinsurance regulatory agreement

Mortgagor's Certificate

Mortgagor's attorney's opinion

Mortgagor's Oath

* Title Policy

* Hazard insurance policy

Assurance of funds to meet operating deficits

Request for Final Endorsement of Credit Instrument (Form FHA-2023)

14-4.  ADDITIONAL REQUIREMENTS AT FINAL CLOSING.  Required HUD forms and

formats are starred (*).

A.  Chattel mortgage or security agreement

B.  Survey of completed project

___________________________________________________________________________

14-1                                 6/85

_____________________________________________________________________

4561.1

___________________________________________________________________________

(14-4) C.  Surveyor's certificate (FHA-2457)*

D.  Latent defects escrow

E.  Contractor's Prevailing Wage Certificate (HUD-92448)*

F.  Increase Note and related material, if necessary

14-5.  LATENT DEFECTS ESCROW.  Must be retained for 18 months after

substantial completion of the project.  (See paragraph 14-9, and

Handbook 4561.2 for details on guarantee inspections and release

of this escrow.)

A.  If a completion assurance agreement (Form FHA-92450) is used,

2-1/2 percent of the construction contract sum must be retained

in cash or letter of credit.

B.  Assurance of completion through bonds issued by a surety

(Form FHA-2452) automatically covers latent defects.

C.  If a personal indemnity agreement (Form FHA-2459) is used, the

escrow must be established by cash or letter of credit at

completion.

14-6.  HUD FINAL ENDORSEMENT

A.  After final closing, the lender must submit the credit

instrument for final endorsement to the HUD field office with

jurisdiction.  The request for endorsement must be by letter

signed by a senior corporate official certifying that:

1)  The loan has been processed, underwritten, and closed in

full compliance with all program requirements.

2)  Construction or rehabilitation has been completed,

inspected, and found in full compliance with all program

requirements.

3)  Prevailing wages were paid and all other labor standards and

equal opportunity requirements followed.

4)  You have (or have not) obtained reinsurance and, if so, the

amount.

5)  The project is (or is not) financed through the sale of

bonds.

B.  Attach to the letter:

1)  Copy of your HUD 221(d) coinsurance preliminary approval

letter.

___________________________________________________________________________

6/85                           14-2

_____________________________________________________________________

4561.1

___________________________________________________________________________

(14-6)   2)  If you have completed all pre-endorsement review requirements,

the HUD letter granting full underwriting authority.

3)  Signed copies of Forms HUD-92264 and HUD-92264-A.

4)  Certified copies of mortgage (deed of trust) with attached

regulatory agreement, note and duplicate original of title

policy and certified copies of escrow agreements.  (If

recorder-certified copies cannot be obtained in time for HUD

endorsement, HUD may accept copies certified by the title

company.)  HUD will keep these documents.

5)  New mortgagee's attorney's opinion.

6)  A statement signed by an authorized senior corporate official

that you have increased your sound capital resources by $1 per

$300 for any increase in the mortgage amount since initial

endorsement.

7)  Management certification.

8)  Information sheet containing the following:

a)   Superseded project number (the old FHA project number if

the project's previous mortgage loan was insured or held

by HUD)

b)   Servicer name, address and FHA mortgagee number

c)   Management agent name, address and Employer

Identification Number

d)   Month/day the project's fiscal year ends.  Project annual

financial statements are due 60 days after this date.

e)   If the project is subsidized, include the following:

- Subsidy type (Section 8, Rent Supplement or Rental

Assistance Program)

- If the project receives Section 8 assistance, the

Section 8 program type (e.g., moderate rehabilitation,

new construction, loan management set-aside or property

disposition set-aside)

- Number of units of each subsidy type

9)  Completed Form FHA-290, Closing Memorandum (See Appendix 25),

if required by HUD field office with jurisdiction.

___________________________________________________________________________

14-3                                6/85

_____________________________________________________________________

4561.1

___________________________________________________________________________

14-7.  CLOSEOUT OF CONSTRUCTION ESCROW.  If escrows were set up for

completion items, you must:

A.  Inspect the work when it is completed.

B.  If it is acceptable, release the cost-certified amount for only

work actually done.

C.  Release any balance after:

1)  All work is inspected and approved.

2)  All contractor obligations are paid.

D.  Complete required work if mortgagor and contractor do not.

14-8.  CLOSEOUT OF WAGE ESCROWS.  Must be approved by HUD Labor Relations.

14-9.  GUARANTEE INSPECTIONS.  Done to ensure against defects in materials

or workmanship that appear within 12 months after substantial

completion.  (See paragraph 13-11 for definition of substantial

completion and paragraph 14-5 for latent defects escrow

requirement).

A.  Inspect at 9 and 12 months to ensure compliance with HUD

requirements.  Withhold the latent defects escrow for 18 months.

B.  For details, see Handbook 4561.2 on servicing.

14-10. DOCKET PREPARATION.  Update the permanent project docket in your

files (See paragraph 12-8) by adding:

A.  All documents related to the construction period (advances,

change orders, inspections, labor standards, cost certification,

etc.)

B.  All final endorsement documents, filed in a separate section.

___________________________________________________________________________

6/85                            14-4