# caTissue Suite

# Developer / Adopter Weekly Meeting

# Thursday, Feb 5, 2009

# 8:30 AM to 10:00 AM (ET)

Dial-in Number: 1-888-790-1566

International Number: 1-773-681-5890

Passcode: 97195

Centra Session Details:

Guest Attend URL: http://mt202.centra.com/GA/main/0000004de3fe0000011d9eec86b40bd9

Attendees may enter the event by going to the URL below, and entering the event ID.

URL: http://mt202.centra.com/main/Customers/ncicb/

Event ID: catissue

Meeting Facilitator: Linda Schmandt/LiMing Shen

Participants:   Amber McMahon, Devjani Chatterjee, Jack London, John Milnes, Ian Fore, Mark Watson, Komal Gulati, Poornima Govindrao, Srikanth Adiga, Tara McSherry, Michael Krauthammer, Susanne Ragg, Sudha Chudamani, Sarita Tony

# MINUTES

- Suggestions for topic items?   none

- Status and issues

  - Yale:  Migrated to 1.1 last week and are preparing the public instance, including the daily upgrade script, de-id script (beyond the standard private-public script) and the trust framework.   Concerned about whether there is time to accomplish this in February.    Concern:  a daily automated upgrade of the public server has to be absolutely fail-proof.   The only issues that might push beyond February are the trust framework and the extra de-id script.    Yale also has a use agreement that people need to sign.

  - Is there documentation of the testing of the std private-public scripts?  Yes.

  - TJU:   1.1 is in production.  About 31,000 de-id’d SPRs are loaded and 29,000 have been concept-coded.     Grid v 1.1 private-public is being tested and Jim sent instructions about grouper, which John R will implement.     Jack is meeting with IRB tomorrow.      Everything will be up within 2 weeks at the latest.

  - Ian requests that getting a public grid instance running as soon as possible is a priority.    Getting all of the data into it before it is live is not critical.

  - Penn:   not finished with migration to Suite 1.1.  It will be completed tomorrow and then they will set up the grid node.  Penn will not use Grouper to control access to its own grid node.  Per later discussion in this call, they will need to administer a grid group to be able to establish a trust relationship with the other sites.

  - Indiana:  production instance is up, still loading some DEs.   Grid node is set up and they requested a stem in NCICB grid grouper.    As soon as that’s available, they will set up the group.

  - Pitt:  Production node up and grid node up.  Need to get API port open, which will also make silver API and web UI available.

  - WU has a production instance and a public instance behind the firewall that Mark is reviewing and then they will open.   Mark is rewriting the IRB protocol.    Feb 20 at the latest.    WU will not use GG to control access but, like Penn, will set up a group to use in trust relationships.

- Persistent demo on refreshing public instance -  Persistent showed how to set up a chron job  (Unix scheduled job) to run the private-public migration.   The script to run the chron job is separate from the private-public migration script, which is included in the distribution.  ACTION (Persistent):  In the final distribution package,  include the shell script and BAT file, and there should be an article about it on the KC.  Deployment Guide or Admin Guide should provide instructions for running this.   Question:   How do you trigger a jboss restart on a remote server (since that is required to complete the private-to-public migration and the job runs on the private server).    That’s done through the RSA server  -- ACTION:   Persistent will document.

- Note:  the migration will cause downtime on the grid node.   ACTION:  Each site  track the net downtime on the grid node.  Linda questioned whether downtime at 3 am was problematic, but was assured that it will be.

- Specifications and acceptance criteria for Suite 1.1 deployment :  The group reviewed the acceptance criteria (revised since last week) and the spreadsheet that lists each site’s response to each criterion.  (See below.)

  - Summary of the meeting Jeff Weiner (NCI user management) on GG and related issues:  There is no formal guidance from caBIG or NCI yet about operational issues of running a grid node.     NCI will explore identifying a filter that would enable setting up an NCI GG of investigators.      Don’t expect this to be completely top-down – this group should take some initiative to work this out.

  - Review updates and build consensus

    - If a site isn’t going to use Grouper, how do users from their sites get to sites that do use Grouper?    One approach:  set up a GG to enter into a trust agreement with other nodes, but don’t require it for yours.

    - ACTION:  Jim post GG information to the TBPT KC

  - Setting up trust relationships with the other adopters:

    - TJU:  no issues with trusting the other 6 adopter groups (column E)

    - Pitt:  no issues with trusting the other 6 adopter groups (column E)

    - ACTION:  Yale put their concerns in writing

    - WU:   no issues with trusting the other 6 adopter groups

    - Indiana:  no issues with trusting the other 6 adopter groups

Revised acceptance criteria for the final 2 deliverables (production instance and grid node)

Deliverables:

- Production instance of caTissue Suite 1.1

- Public instance of caTissue Suite 1.1, accessible through the web, API and grid API, deployed under https

  - Migrating or re-create accounts for external users

  - For Grid Grouper, list criteria for user inclusion in the list

    - All investigators?

  - Analyze data risk based on DSIC DSSF, to justify the planed security measure

  - Setup trust relationships among the GGs, define restrictions if necessary.  Provide formal documentation if an exception is to be sought

  - Define criteria to setup trust relationships with other scientist GGs on the grid

  - NCI will setup its own GG, maintained by LiMing Shen from SAIC-F, which will enter a trust relationship with other adopter GGs.  Define conditions for such a relationship, if necessary

  - All analysis, conditions, criteria etc. in b through g should be put in writing in a document

  - It is expected that the public instance will be updated on a regular basis even after the ending of the current contract, per data sharing agreement

Acceptance Criteria:

- Screen shots of the summary page of the production instance after initial data loading

- URL to access the public instance through the web and Silver APIs

- Public instance accessible through the caBIG grid portal

- At the end of the contracting period, data in the public instance, in terms of specimen collection, type of specimens and number of specimens should be comparable to what were defined in the data sharing plan created for the contract.

- Scripts to refresh public instance will be run daily through completion of deliverable ( for a minimum two week period) after initial install and grid deployment to allow tracking of activities

- Produce weekly report on 1) count of specimen types and 2) count by collection protocol numbers of participants with actual specimens (till the end of contracts)

Matrix of adopter responses to acceptance criteria

| Site | Notes | Suite 1.1 in production use | Use the NCI GG | Trust the other 6 groups? (5 adopters, WU, NCI (LiMing) | Open to group filterd from NCI LDAP |
| --- | --- | --- | --- | --- | --- |
| Penn |  | Upgrading to 1.1 now | For trust rel. only | Yes | Will need more info about membership |
| TJU |  | See notes above | yes | yes | Will need more info about membership |
| Pitt | Waiting for working port to enable silver API and UI on web. | yes | For trust rel. only | yes | Will need more info about membership |
| Yale |  |  | yes | Yes, but need more info | Will need more info about membership |
| Indiana | Loading DEs | yes | yes | yes | Will need more info about membership |
| Wash U |  | Yes, since several weeks ago | For trust rel. only | yes | Will need more info about membership |