Exhibit 2

ISS Operations

Statement of Work

# Introduction

The National Aeronautics and Space Administration (NASA) Microgravity Science program advocates and coordinates an interdisciplinary research program to conduct specified research and to disseminate the results of that research.  Research experiments selected for flight definition are assigned to a vehicle (Space Shuttle, International Space Station, Sounding Rocket) and/or a research facility (Fluids and Combustion Facility, Glovebox, etc) best suited for that experiment.

NASA LeRC has a requirement for the integration and operation of individual flight experiments and the Fluids and Combustion Facility on the International Space Station to perform numerous microgravity investigations in combustion science and fluid physics, as well as the collection of acceleration measurement data.  In addition, there will be requirements for operations support of commercial payloads, and/or International payloads. To ensure the microgravity experiments are successfully integrated and operated, it is necessary for NASA LeRC to develop a sustained operational capability for the Fluids and Combustion Facility (FCF) and acceleration measurement systems and sustain the necessary telescience operations capability to support these missions on the International Space Station.

# Scope

This International Space Station (ISS) Operations statement of work encompasses the planning for, integration of, and operations of a wide range of LeRC space operations activities which are required to support basic research, technology demonstration, commercial and international research.  This statement of work has been structured to address specific requirements for ISS Mission Integration Planning, FCF Increment Engineering and Execution, System Engineering and Sustaining Engineering, Telescience Support Center Implementation, Telescience Operations, FCF Upgrades, and Acceleration Measurement Operations.  The contractor shall, except as otherwise specified herein, furnish all personnel, facilities, materials and services necessary to support the contract efforts.

# Applicable Documents

The nature of flight hardware integration and operation is such that conformance to various standards and codes shall be specified if required.  Those that are applicable will be specified in each Delivery Order. Typical standards and codes, which may be required of the contractor, are the following:

ASTM Standards

Mil-Specifications and Standards

ANSI codes as sponsored by ASME

Department of Transportation Regulations

NASA Standards and Handbooks

The contractor shall suggest alternatives to these standards if use of alternatives can lead to a better or less costly product that satisfies requirements and regulations.  The contractor shall also prepare and/or utilize other applicable documents, not explicitly called out herein, as needed to produce, test, and deploy hardware and software meeting the requirements.  The contractor shall be responsible for identifying, acquiring, and properly using such documents.  The contractor is encouraged to submit alternative standards to the use of any military specification or standard.  The contractor shall also utilize other applicable documents and efforts, including the performance of tests and analyses not otherwise explicitly stated herein or in other parts of the SOW, needed to produce the required flight hardware, software, or support documentation.  The contractor shall ascertain the totality of the applicable documents and shall use each in accordance with the document’s purpose.  In the event of conflicting requirements, the requirements stated in the Delivery Order shall take precedence over requirements stated in the applicable documents and/or the SOW.

## APPLICABLE REQUIREMENTS

The appropriate applicable requirements shall be identified in each Delivery Order based on the specific needs of the experiment and its associated carrier for integration.

## REFERENCE

The following provides a subset list of key documents for each potential carrier or product assurance requirements that provide the basis for flight hardware and software integration for that particular carrier.  The contractor shall obtain the latest version and all applicable carrier integration requirements from the appropriate carrier integrator.

### Management & Product Assurance

Standard Assurance Requirements and Guidelines for Experiments (SARGE): Defines safety, reliability, and quality assurance requirements and guidelines by carrier for developers of space experiments within the LeRC system.

LeRC Product Assurance Manual (PAM): Product assurance instructions (PAIs) employed at LeRC to address specific assurance topics.

NASA Procedures and Guidelines [NPG 7120.5A]: Establishes the management system for processes, requirements, and responsibilities for implementing program/project management within NASA.

Government Surveillance Plan: Defines NASA’s approach for contract surveillance in-sight activities for product assurance.

### Glovebox

Microgravity Glovebox Experiment User’s Manual: Describes the Glovebox carrier capabilities and the mechanical and electrical interfaces to which the experiments must be designed.

### International Space Station

Station Program Implementation Plan [SSP 50200]: Defines the implementation structure for the International Space Station Program functions and documents the flowdown of detailed implementation.

Pressurized Payload Interface Requirements Document [SSP 57000]: This document defines the minimum Space Station Requirements for Pressurized Payloads and provides requirements for incorporation in the NASA Space Station hardware procurements and technical programs.

Program Requirements for Payload Developers [SSP 50431]: This document defines the ISS programmatic requirements, documentation and processes to be followed by all developers of payloads and experiments to be flown onboard the ISS.

Pressurized Payloads Payload Accommodations Handbook [SSP 57020]: This document provides sufficient information on interfaces, accommodations, capabilities, performance characteristics, and constraints specific to payloads located in the U.S. Lab.

Payload Integration Agreement Blank Book for Pressurized Payloads  [SSP 52000-PIA-PRP]: This document documents agreements made between the ISSP and the payload developer concerning ISS accommodations, resources, capabilities, and services to, from, and onboard the ISS.

### Telescience

International Ground Segment System Specification Document [SSP-54500, Appendix F, Paragraph 3.7.18]: Provides the system requirements for the United States ground segment including Telescience Support Center.

POIC Capabilities Document [SSP-50304]: Provides descriptive information regarding the POIC capabilities and interfaces both local and remote users.

POIC to Generic User Interface Definition Document [SSP-50305]: Describes the detailed interface and file format description for access to telemetry and command interfaces and files.

# Performance Work Statements

The following describes the general work required of the contractor upon receipt of a Delivery Order:

## MANAGEMENT

The contractor shall provide a management function for the monitoring, control, and reporting of the specific Delivery Order effort.  The contractor’s management function shall provide to NASA reporting and real-time insight into status based on the contractor’s Performance Measurement Plan (DID# CD-01), as well as, technical and performance measurement of all contractor responsibilities and activities performed under the Delivery Order.  The contractor shall be responsible for the submission of all change order proposals as required by this contract.  The contractor shall implement appropriate management systems that prevent the improper dissemination of Principal Investigator competition sensitive information.  All contractor and subcontractor internal data, reviews, audits, meetings, and other activities pertinent to the execution of a Delivery Order shall be open to NASA attendance to provide NASA insight.  To facilitate NASA attendance the contractor shall provide to NASA reasonable and timely notification of events.  The following paragraphs describe detailed requirements for performance measurement, configuration management, property management, and review requirements that apply to all elements of the ISS Operations Exhibit.

### Performance Measurement System

The contractor shall provide NASA with the necessary information to implement the Government Surveillance Plan to monitor product assurance, identify significant problems, and implement corrective action as applicable based on the contractor’s Performance Measurement Plan (DID# CD-01).  The contractor shall generate Performance Measurement Reports (DID# CD-02) for the basic contract and each exercised option in accordance with this plan.  Additional Delivery Order specific technical performance measurement requirements may also be identified in the Delivery Order.  The contractor shall participate for each cost plus type Delivery Order in a monthly progress review meeting with the identified NASA Project Manager (Delivery Order technical manager) to review cost, schedule technical status, issues, risks, and technical interchange to assure understanding of all Delivery Order requirements.  The contractor shall participate for each fixed price type Delivery Order in a monthly informal Technical Information Meeting, unless otherwise modified by the individual Delivery Order, with the identified NASA Project Manager (Delivery Order technical manager) to review technical, schedule, and contractual issues, risks, and provide a forum for technical interchange to assure understanding of all Delivery Order requirements.  The contractor is not required to develop information or deliver data beyond what is normally produced by the contractor in the day-to-day management of the Delivery Order.

### Configuration Management

The contractor shall establish a configuration management process to control critical hardware, software, and documentation.  The specific process to be used during integration and operations of the specific experiment hardware shall be defined in a Configuration Management Plan (DID# PM-04), based on the level of hardware complexity and carrier requirements.  For Delivery Orders involving FCF, the FCF Configuration Management Plan (developed in Exhibit 1) shall be adhered to during the operation and integration of the ground segment and flight segment hardware and software.  The contractor shall also implement an engineering control system that shall review and approve changes to drawings, parts lists, test procedures and quality procedures once a baseline has been established.

### Property Management

The contractor shall maintain an inventory of all Government Furnished property and of items purchased for Contract Delivery Orders for both, on-site and at contractor facilities per the Property Clauses of the contract.  The contractor shall provide NASA with a current inventory list quarterly and be subject to annual audits. During the audits, the contractor shall verify the accuracy of the inventory listing and verify the existence and locations of listed items.  All flight hardware shall be identified and controlled based upon the configuration management plan which shall include a bonded storage capability to control the tracking of and physical access to flight hardware inventory.

### Reviews

The contractor shall provide engineering, management, documentation and planning support for reviews as required by NASA to certify the hardware, software, and operational readiness of the system.  NASA project reviews, which apply to the Operations Exhibit, typically include but are not limited to System Requirements Review, System Acceptance Review, Increment Requirements Review, Increment Acceptance Review, and an Operational Readiness Review.  General requirements for these reviews are defined in section 5.0, Milestone Reviews, or will provided in the Delivery Order.  The contractor shall also participate in other technical reviews as required by the individual Delivery Order.

Operational Readiness Reviews shall be held at NASA Lewis Research Center.  Safety reviews shall be conducted with NASA Johnson Space Center either at JSC or via a telecon.  All other reviews may be held at the contractor’s location unless modified by the individual Delivery Order.  The contractor shall ensure that appropriate personnel attend each review.  The baseline dates for each review and any modifications to the review requirements shall be defined in the Delivery Order to meet unique requirements of that Delivery Order.

Review presentation packages shall be developed in accordance with DID# D-01, unless otherwise defined in the Delivery Order.  Action Items from the reviews generated by NASA and other review participants shall be recorded and shall require written responses for closure from the contractor.  The contractor shall evaluate the scope and content of each review and suggest modifications, per NASA approval, to the review requirements for more value-added reviews and/or cost reductions.

## PRODUCT ASSURANCE

The contractor will be required to plan, implement and maintain a product assurance system to support all Delivery Orders under this Exhibit.  The Product Assurance requirements are defined in the LeRC’s Standard Assurance Requirements and Guidelines for Experiments (SARGE) based on carrier selection.  The product assurance system of the contractor is subject to periodic review by NASA LeRC or its designated NASA representative(s) as defined in Government’s Surveillance Plan.

The contractor will be required to prepare, implement and maintain Product Assurance Plans (DID# PA-01) and other documentation or procedures which assure compliance with product assurance requirements.  The contractor will need to develop specific plans per the Delivery Order to show how applicable product assurance requirements for individual experiments will be addressed.  Product Assurance Plans shall include system safety, materials and processes, quality assurance, problem reporting and corrective action system (PRACA), reliability and maintainability and software product assurance.

### Quality Management

The contractor shall be certified to ISO 9001, in the process of becoming certified or as a minimum have an established proven effective quality program that is in accordance with FAR 42.202-3 Higher-level Contract Quality Requirements (e.g. MIL-Q-9858).  The contractor’s Quality Management system shall be capable of meeting the quality assurance requirements in SARGE and SSP 41173, “Space Station Quality Assurance Requirements”.  The Quality Management system is subject to review as defined in the Government Surveillance Plan by NASA LeRC or its representative.

### System Safety

The contractor shall assure the overall system safety of the design, which minimizes or reduces safety risk to an acceptable level.  The contractor shall develop a System Safety Plan (DID# PA-02) for each payload or experiment per the Delivery Order.  The contractor shall deliver all safety documentation required by and in accordance with NSTS/ISS 13830 for Shuttle or ISS experiments (DID# PA-05).  The contractor shall present and support all reviews of this safety documentation including successful closure of all resulting actions. The contractor shall meet the requirements of NSTS 1700.7, NSTS 1700.7 Addendum, NSTS/ISS 18798, and KHB 1700.7 where applicable (e.g., operations at Kennedy Space Center).  In addition, for ISS experiments, the design and operational requirements of NSTS 1700.7 Addendum shall be met.  Any activity conducted at NASA LeRC facilities shall be conducted in accordance with NASA Lewis Safety Manual and the LeRC Environmental Programs Manual.  The contractor shall impose the above mentioned applicable safety requirements on all subcontractors and suppliers.

The contractor shall provide a Safety and Health Plan based on DID# PA-12.  This plan shall address all hazards related to the work to be performed at LeRC and the contractor’s facilities, exposures to workers and LeRC personnel and plans to mitigate these hazards.

### Materials and Processes

The contractor shall have a materials assurance process for documenting the Materials and Processes associated with the final design hardware using a Materials Identification and Usage List (MIUL).  Materials Usage Agreements (DID# PA-06) shall also be submitted for all materials on the MIUL that are not rated “A” or better per MSFC-Handbook-527.  Materials not located in MSFC-Handbook-527 shall be tested per NSTS 22648 for Flammability Configuration or NASA-STD-6001 for all testing.  The materials assurance process must provide for certification of all parts and materials for composition and properties as defined by the design criteria.  Materials used in applications, such as, limited life, safety, and fracture critical shall be traceable through all critical processing procedures up to end-item application.  The contractor shall assure that the space flight materials used meets all relevant safety requirements and can be flight certified by NASA.

For hardware developed under the contract, the contractor shall consider materials used in the fabrication of space flight hardware to be selected by considering the design and operational requirements.  The properties of the candidate materials can be obtained per Mil-Handbook-5 “Metallic Materials and Elements for Aerospace Vehicle Structures” and Mil-Handbook-17, “Polymer Matrix Composites”.  Material properties that shall be considered include, but not limited to, mechanical properties, fracture toughness, flammability, off-gas characteristics, corrosion, stress corrosion, thermal and mechanical fatigue properties, thermal vacuum stability, and fluid compatibility.  Material codes used for evaluation shall be obtained from MSFC-Handbook-527 “Materials Selection List for Space Hardware Systems”.  For International Space Station payloads, refer to SSP 30233 “Space Station Material and Processes” for the material assurance requirements.

### Reliability and Maintainability

The contractor shall assure the reliability, availability and maintainability (RAM) of the hardware that meets the definitive requirements defined in SARGE.  The contractor shall be responsible for imposing the RAM requirements on all subcontractors and suppliers and integrate all subcontractor and supplier RAM products into a comprehensive compliance package as specified in SARGE.

For some Delivery orders, the contractor shall be required to perform RAM assessments.  In addition, the contractor may be required to conduct tests to demonstrate the ability of flight experiments to survive mission simulation conditions, be reliable/maintainable in the space environment, and offer a 90% probability or greater for the mission to succeed.

### Software Product Assurance

The contractor will be required to assure the management, safety, and control of all flight-related software/firmware (including that used for ground support or mission operations) and the software development process (reference: NASA Software Assurance Standard NASA-STD-2201-93).  The contractor will be expected to assess the control level of the software and its safety related requirements and level (reference NASA-STD-8719.13A & NASA-GB-1740.13-96).  Based on software control level (reference LeRC Software Development Manual) the contractor will be expected to develop and utilize a Software Assurance Plan (DID# PA-11) to assure the management, safety, and control of the software products and the software development process (e.g., configuration management, risk management, performance, functionality, safety, reliability, verification & validation processes and non-conformance reporting).

### Risk Management

The contractor shall have a risk management process to control critical flight hardware, software, and documentation.  Specific attention shall be given to the control of physical and functional interfaces.  The specific process to be used by the contractor shall be defined in the Risk Management Plan (DID# PM-02) based on the level of hardware complexity and carrier requirements.  The contractor shall provide a status of the critical risks identified at the Technical Information Meetings or Progress Reviews as defined in the management section.

## MISSION INTEGRATION PLANNING

Utilization and operation of scientific payloads in the ISS environment requires new process development consistent with finite budget and shortened schedules necessary to optimize ISS science throughput and return.  Consistent requirements and deliverables to the ISS must be facilitated through a standard method of doing business with the ISS Program Office.  This is required to ensure that all ISS integration and operations requirements are obtained, understood and addressed by all ISS payloads, regardless of the ISS science carrier.  The contractor shall perform specific tasks as defined in the Delivery Order to facilitate the strategic and tactical planning of LeRC combustion science experiments, fluid physics experiments, and acceleration measurement systems on the ISS along with any commercial and/or international experiments manifested on the Fluids and Combustion Facility.  The ISS mission planning shall facilitate efforts to maximize the science return and research opportunities on the ISS.  The mission planning activities shall apply to all LeRC microgravity investigations for ISS pressurized and unpressurized payloads.

The contractor shall develop and maintain a planning database to assist in multi-increment planning for each ISS Planning Period that includes PI resource requirements and potential resource allocations from ISS.  The contractor shall support the development of ISS Mission Evaluation Request (MER) data (DID # R-05) and shall be responsible for documenting this information on the MER form.  These preliminary payload requirements will include but not be limited to the (1) outfitting mass and volume, (2) steady-state per run resources/accommodations/services required, and (3) payload operations concept.  The contractor shall develop and maintain an integrated LeRC traffic model to document the current manifest based on MERs submitted to ISS.

The contractor shall support LeRC in the development of an end-to-end PI integration process that includes provisions for the Fluids and Combustion Facility.  This development shall include all ancillary process definition that supports the overall PI integration process.  The contractor, in conjunction with FCF Increment Engineering activities, shall provide generic PI specific documentation required for integration into the FCF and for facilitation of information to the ISS in the form of “blank books" and templates.  The contractor shall maintain and upgrade this generic documentation as required.  The contractor shall also develop any tools required to facilitate the PI integration process and to be compatible with the ISS program.  For completeness, the contractor shall obtain, document and maintain current the PI integration processes as defined by other ISS carriers for use by non-FCF LeRC payloads.

## FCF INCREMENT ENGINEERING AND EXECUTION

The FCF engineering responsibilities of the contractor consist of FCF integration with the ISS, PI hardware integration into the FCF, and FCF operations on the ISS.  The FCF to ISS integration process has been defined by the ISS Payloads Office to ensure compatibility with the ISS vehicle accommodations, safety, and resources.  The contractor shall provide both the engineering integration (physical, analytical, and operational) of the PI specific experiments with the Fluids and Combustion Facility (FCF) as well as engineering integration of the FCF & PI with the ISS.  This integration shall provide for continuous operation of the FCF on an increment or multi-increment basis depending on the grouping of operations activities defined in the Delivery Order.  The contractor shall work with ISS Program and the PI specific experiment developers to develop and document increment specific requirements.  These requirements shall be certified through an Increment Requirements Review.

The contractor shall perform the integration activities for FCF and PI specific experiments such as analytical compatibility analysis, FCF/PI checkout and verification, ISS/FCF checkout and verification, mission planning, training, and simulations.  The contractor shall perform structural, thermal, power, operations, command & data management, safety and diagnostics integration and engineering functions.  In addition, the contractor shall manage the PI specific and ISS data products and documentation requirements, perform transportation options (mass/volume) analysis and recommendations on FCF manifesting.  The contractor shall verify that all requirements for a specific increment have been met through the successful completion of an Increment Acceptance Review.  Specific work elements for each integration function and the FCF increment execution activities are defined in the following sections:

### PI to FCF Integration

The contractor shall work with the PI hardware development teams in developing PI specific hardware and software to be used within the FCF system.  The contractor shall develop with the PI specific experiment developer an Integration Agreement (IA) (DID# R-03; Note: FCF IA "blank book" developed under Exhibit 1) on the responsibilities, tasks, technical requirements, and resource requirements that directly relate to the assignment and integration of that payload into the FCF on the ISS as defined in the Delivery Order.  The contractor shall develop with the PI specific experiment developer a specific Interface Control Document (ICD) with FCF (similar to DID #R-02; Note: FCF ICD "blank book" developed under Exhibit 1) for that payload that defines the physical and functional interface requirements.  The contractor shall provide a liaison to the PI specific hardware teams to facilitate the integration process.  The contractor shall provide an updated FCF Accommodations Handbook (DID# D-05) to the users in Phase A/B and will facilitate the development of the ICD, Integration Agreements (IA), and Payload Verification Plan (PVP) (DID# V-01), with the specific user in Phase C/D based on generic “blank book” templates.  The contractor shall also develop with the PI specific experiment developer an integration schedule including data set and engineering product deliverables for the PI specific experiment based on a generic FCF integration template.  The contractor shall book manage all PI specific to FCF integration documentation developed from the "blank books" and templates for a specific PI experiment and/or increment.

### FCF to ISS Integration

The contractor shall integrate all relevant inputs from the PI hardware development teams and maintain and update all required documents and data deliverables for the ISS program on an increment basis per the Delivery Order.  The contractor shall maintain and update the FCF Payload Integration Agreement (PIA) including the increment specific Addendum C and the datasets for all PI specific experiment information along with FCF information.  The PIA is the FCF and ISS agreement on the responsibilities, tasks, and requirements that directly relate to the assignment and integration of the facility into the ISS.  The contractor shall also maintain and update the FCF Interface Control Documents (ICDs) originally developed under Exhibit 1.  The ICDs are facility specific interface documents between the FCF and ISS based on the ISS  Pressurized Payload Interface Requirements Document (IRD) and the ICD templates.  The contractor shall maintain and update the FCF Payload Verification Plan including all relevant PI specific experiment information.  The contractor shall maintain and update FCF Flight and Ground Safety Packages in accordance with the JSC Payload Safety Review Panel procedures.  This includes collection of safety package inputs from the PI specific experiments, checking for completeness, developing a safety package, and assisting the PI Development team in presenting to the ISS Safety Panel and other Safety Panels as required.  The contractor shall be responsible for providing engineering products required by ISS including PI specific experiment information in accordance with the integration schedule developed and negotiated with ISS.

### FCF Verification

The contractor shall develop and maintain the FCF test equipment for both early development testing and final test and verification of the flight hardware.  The contractor shall provide sufficient access of FCF hardware and software to PI development teams during the PI hardware/software development cycle, to ensure successful operation of the final integrated PI-FCF system.  The contractor shall provide sufficient personnel support, training, and training materials on the use of FCF hardware to the PI teams.

The contractor shall be responsible for all interface and verification tests between FCF and PI specific hardware.  The contractor shall be responsible for scheduling, installation, check-out and verification of the PI experiment hardware and software into the FCF Ground Integration Unit (GIU) which will be located in NASA LeRC’s Building 333 (high-bay, clean-room).  The contractor shall provide the necessary support for proper integration of the PI Hardware into the FCF GIU and the performance of integrated FCF/PI verification and validation tests based on the PI payload developers Verification Plan that includes FCF system testing, mission simulations, and ground/flight end-to-end testing.  The contractor shall also be responsible for supporting the installation and initial checkout of the PI experiment hardware and software into the FCF Experiment Development Unit (EDU) which will also be located in NASA LeRC’s Building 333.

### FCF Training

The contractor shall develop and present, in conjunction with specific users, all integrated (FCF w/ PI Hardware) training materials for the use of the FCF, including the FCF Payload Training Center Unit (PTCU) per the Delivery Order.  The contractor shall support the installation of the experiment's training unit in the FCF Payload Training Center (PTC) at the Johnson Space Center.  The contractor shall work with the PI experiment teams, the ISS crew, and the ISS payload training organization to develop the integrated requirements for crew training.  These requirements will serve as the basis for the design and development for the experiment specific training materials.  The contractor shall implement the training requirements for the PTC training sessions, for the computer-based training, for part-task trainers, and for on-orbit training.  The contractor shall provide experiment hardware and software training for the PI(s) and associated team, the Project Scientist, and Payload Specialist(s) in the operational/functional limitations and capabilities of the FCF for proper decision making and in the development of operational procedures.

### Increment Execution

The contractor shall be responsible for the real-time FCF operations, along with any supporting activities in conjunction with ISS increment operations per the Delivery Order.  The FCF mission operations shall include coordinating real-time operational requirements, acquiring and processing real-time data according to mission requirements, supporting the correlation of scientific data with FCF and ISS mission events, preparing FCF performance summary reports, maintaining FCF performance information databases, and participating in working group interchanges.

The contractor shall be responsible for the planning and scheduling of all FCF on-orbit operations in coordination with the PI hardware development teams.  This shall include developing and consolidating PI Specific and FCF mission timelines and maintaining the timelines, obtaining or requesting all necessary ground and on-orbit resources, and implementing the planned FCF/experiment operations.  The contractor shall also support post-launch PI hardware checkout on the ISS that includes payload integration into FCF, activation and calibration, system characterization, and verification of the experiment operational procedures.

The contractor shall provide trained staff for console operations located in the LeRC Telescience Support Center.  Appropriate personnel shall be on console when the FCF is active or other planned operations are being performed.  The contractor shall be prepared to respond to crew and ground team communications, and off-nominal situations.  The contractor shall develop and follow standard procedures to resolve on-orbit FCF problems or anomalies.

## SYSTEM/SUSTAINING ENGINEERING

The contractor shall provide comprehensive system/sustaining engineering for long duration mission operations (FCF, acceleration measurement systems, etc.) and associated ground infrastructure (TSC, GIU, etc.) as defined in the Delivery Order.  The engineering effort shall include both the flight and ground segments of the facility or payloads and their operations.  The contractor shall be responsible for the sustaining engineering required ensuring continuous successful operation of the integrated ground and flight segments. This includes conducting appropriate system analyses, data evaluations, appropriate testing, maintenance, and modifications required of the ground and flight hardware and software necessary to sustain on-going operations.

Specifically, the contractor shall implement the Integrated Logistics and Maintenance Support Plan (DID #OP-01) for that facility or payload to maintain the full operational capability of the flight and ground system.  The contractor is responsible for conducting appropriate logistics support, reliability and maintenance analyses in order to maintain the hardware and software in proper operational status.  These efforts shall incorporate, at a minimum: the tracking of limited life items for safety and/or mission assurance reasons, the reporting of on-orbit system performance, and the development of trend analyses using on-orbit systems reports and other available data.  The maintainability analyses shall include, at a minimum, mean-time-between-failure (MTBF) analysis of Orbital Replacement Units (ORU) and critical ground system components to determine system maintenance schedules and the associated maintenance documentation required.  The contractor shall be responsible for the repair of flight ORU’s and ground system components, when specified in the Delivery Order.  The contractor will also be responsible for the physical packaging, handling, storage, and transportation of all flight and non-flight maintenance and ORU items.

The contractor is responsible for the on-going maintenance support of all ground support hardware and software identified in the Delivery Order.  For FCF this would include items such as the FCF component simulators, Ground Integration Units (GIU), Experiment Development Units (EDU), and FCF Payload Training Center Unit (PTCU).  This FCF equipment will be used for purposes including, but not limited to PI integration testing, science data acquisition, training of the crew, PI science and hardware teams, as well as mission simulation support.

The contractor shall be responsible for providing software support for the development or modification of ground and flight software, which may be developed or modified to correct software faults, work around hardware failures, or to provide additional system capabilities. Software maintenance shall include keeping commercial software licenses current.

## TSC DEVELOPMENT & IMPLEMENTATION

The contractor shall develop and implement a ground system for telescience operations which meets the ISS programmatic design and verification requirements defined in the International Ground Segment Specification (IGSS) document (SSP-54500).  Design and operational constraints with which the ground system must comply are documented in the IGSS, the POIC to Generic User Interface Definition Document (SSP-50305), and the POIC Capabilities Document (SSP-50304).  The NASA LeRC telecommunications ground system shall be capable of supporting all NASA LeRC space operations activities defined by individual Delivery Orders.  The contractor shall be responsible for the overall management of the TSC project, requirements development, capability development, and test and verification of the system.  The Telescience Support Center, as the central LeRC communications facility for space command and communications, shall be located at NASA Lewis Research Center in Building 333.  In addition, the ground system shall include remote site locations for science operations at the location selected by the Principal Investigator for his/her science investigation.  The TSC development and implementation shall maximize the use of commercially available hardware and software.  Per the Memorandum of Understanding between NASA MSFC and NASA LeRC, the contractor shall incorporate the Telescience Resource Kit (TReK) and the Remote Copy of the Enhanced HOSC System (EHS) into the design and development of the TSC.

## TELESCIENCE OPERATIONS

The contractor shall perform ground operations (defined by the individual Delivery Orders) from the Telescience Support Center, located in Building 333, at NASA LeRC, and from remote sites located where the Principal Investigator, or other user, is located.  The contractor shall provide operational support systems or functions required to plan, monitor and control on-orbit payloads; perform TSC facility operations; coordinate real-time FCF & experiment commanding requirements; perform payload timeline planning; and simulate on-orbit operations for ground verification and ground operations training.  The contractor shall operate & maintain the TSC facility and support systems.  The contractor shall work with payload developers to develop and document increment-specific telescience requirements.  The contractor shall ensure the storage, retrieval, and archival of telemetry data, maintain performance records, and develop TSC performance reports and trend analysis information.  The contractor shall be responsible for the physical and automated information systems security for the TSC facility.  Any TSC systems that are actively supporting customer operations within the facility shall require TSC operations staff per customer operating profiles.

The contractor shall provide the Principal Investigators with a remote capability to control and monitor the operations of their on-orbit payload and communicate with the LeRC TSC and other ground systems.  The contractor shall provide hardware and software support systems for all phases of mission operations support. The contractor shall support set-up and shutdown of remote site systems.

The contractor shall develop and offer training courses and conduct simulations to demonstrate the use of Telescience Support Center capabilities and assure the proficiency of console operations either at the TSC or at a remote site. The contractor shall provide personnel for all phases of operations as required that includes appropriate trained personnel for on-console operations during all mission simulations and real time operations.    The contractor shall certify the Operational Readiness of the system and operators.

## ACCELERATION MEASUREMENT OPERATIONS

The contractor shall be responsible for the real-time operations of the microgravity acceleration measurement hardware and any supporting activities in conjunction with ISS and STS operations per the Delivery Order.  The contractor shall provide mission operations support for microgravity acceleration measurement including: coordinating real-time operational requirements; acquiring, processing, and distributing to PI’s real-time acceleration data according to mission requirements; supporting the correlation of scientific data with acceleration data and ISS mission events; preparing acceleration hardware performance summary reports, maintaining acceleration measurement hardware performance information databases, and participating in working group interchanges.

The contractor shall be responsible for the planning and scheduling of all microgravity acceleration measurement hardware on-orbit operations, develop and maintain mission timelines, obtain or request all necessary ground and on-orbit resources; and implement the planned operations.  The contractor shall provide trained staff for console operations located in the LeRC Telescience Support Center.  Appropriate monitoring shall be performed when acceleration measurement hardware is active or other planned operations are being performed.  The contractor shall be prepared to respond to crew and ground team communications, and off-nominal situations.  The contractor shall develop and follow standard procedures to resolve on-orbit problems or anomalies.

## FCF UPGRADES

The contractor shall produce upgrades to FCF subsystem hardware (I/O Processor, Image Processing and Storage Units, Electrical Power Control Unit, Diagnostics, etc.) according to the specifications in the Delivery Order.  The contractor shall meet all design and development requirements as outlined in the Delivery Order, as well as all integration documentation outlined in section 4.4 above.  Deliverables may include standard design review materials, flight unit hardware and software, ground units to be included in the FCF Ground Integration Unit and other FCF simulators, appropriate flight spares, integration and verification plans.  As part of the integration of new FCF hardware the contractor shall update all appropriate FCF documentation including the Payload Accommodations Handbooks, the Interface Control Documents, all FCF Configuration Documents, etc. as defined in the Delivery Order.

# Milestone Reviews

Successful completion of each review includes the following:

- Delivery of a review presentation package no later than two (2) weeks prior to the review, (unless waived by the Delivery Order)

- Delivery of supporting documents no later than six (6) weeks prior to the review, unless otherwise indicated in the Delivery Order

- Delivery of all items listed below for each review, plus any additional items identified in the Delivery Order

- Documented closure of any actions submitted at prior reviews

- Review board determination of adequacy of all deliverables (documented in the review board’s assessment report)

The review board’s assessment report shall be issued within 4 weeks of the review.  Individual documents shall be reviewed by NASA and approved, approved with modification, or disapproved.  Any documents disapproved by NASA will require re-submittal and re-review until approved by NASA.

The descriptions of the major milestone reviews anticipated for ISS and TSC  operations activities are provided in the following sections.

## Increment Requirements Review

The requirements and implementation plan will be reviewed for completeness and the ability to meet the science objectives for the designated increment or increments. The purpose of the IRR is to:

Identify and document programmatic and customer requirements

Establish engineering design requirements in compliance with science/research requirements

Ensure implementation plan is consistent with the requirements

Identify and document external requirements

Define the top level implementation approach

Obtain NASA approval on the Increment Operations Plan (DID# OP-03) and review the methodology used to develop the cost estimate, and costs by work breakdown structure element.

Submit for review and NASA approval the project plan which includes the management approach, work breakdown structure, configuration management approach, hardware/software development and test philosophy, schedules, and costs. Review the methodology used to develop the cost estimate, and costs by work breakdown structure element.

IRR Minimum Deliverables required:

Increment Project Plan

Increment Operations Plan

Engineering Compliance Matrix showing compliance with ISS requirements

Draft Verification Plan (ISS and PI Specific)

Preliminary Payload Integration Agreement (PIA) Main Volume (FCF to ISS)

Preliminary PIA Addendum(s) (FCF to ISS)

Preliminary ICD (PI to FCF)

Preliminary Integration Agreement (IA) (PI to FCF)

Training Plan

Identification of and plan for integrating FCF replacement/upgrade hardware and/or software

## Increment Acceptance Review

The Increment Acceptance Review (IAR) is a technical review of the FCF system and documentation.  The IAR will demonstrate that the FCF system including PI equipment, FCF upgrades and maintenance items will meet all of the increment(s) specific requirements.  In addition, the IAR will confirm that the FCF capabilities are comprehensive, systematic, efficient and represent acceptable risk.  Completion of this review baselines the increment configuration and documentation and provides sufficient detail to support final verification testing of PI experiment equipment.

The purpose of the IAR is to:

Validate the configuration of the FCF system against the requirements

Ensure that all interface requirements have been achieved

Document test and verification plans and test readiness of systems

Document training plan and schedule

Document CoFR plan and schedule

Review and approve the plan for operations and maintenance of the facility

Ensure compliance with the contractor's Increment Operations Plan

Document closure of PI specific experiment verifications

Evaluate changes to increment complement

Provide status of open work and evaluate ability for completion

IAR Minimum Deliverables required:

Requirements Compliance Matrix

PI Specific Verification Plan that includes Final Interface Verification Test Plans

Final Interface Documentation (ICDs ,IA, Data Sets, etc.)

CoFR Plan

Integrated Logistics Support Plan

PI Specific Experiment Verification Tracking Log

Phase III Safety Package

Status of Limited Life Components

Launch Site Operations and Test Procedures

Increment Specific Waivers/Deviations and Verification or Basis of approval

IRR RFA Close Out

PI Specific Experiment Integration On-Orbit C/O Plan

## Certification of Flight Readiness (CoFR)

The contractor shall certify the FCF and all associated H/W and S/W for a specific increment(s) for flight in accordance with SSP52054 - ISSP Payloads Certification of Flight Readiness Implementation Plan - Generic.

## TSC System Requirements Review

The Project Plan, system requirements, customer requirements, operational concepts, and implementation plan will be reviewed for completeness and ability to meet the program objectives for the designated increment or increments.  The TSC System Requirements Review (TSRR) is required for each major development phase.  Individual payload requirements will be compiled for each increment and reviewed as part of the TSRR or as a lower level review.

The purpose of the TSRR is to:

Ensure that programmatic and customer requirements are identified and documented

Ensure that the implementation plan is consistent with the requirements

Identify external requirements

Describe the implementation approach and operational scenarios

Submit for review and NASA approval the project plan which includes the management approach, work breakdown structure, configuration management approach, hardware/software development and test philosophy, schedules, and costs. Review the methodology used to develop the cost estimate, and costs by work breakdown structure element.

Document and submit for review the technical, schedule, and cost risks of the proposed implementation.

TSRR Minimum Deliverables required:

Telescience Support Center System Requirements Document, per DID #R-06

TSC Implementation Plan, per DID# OP-07

TSC Operations Concept Document, per DID# OP-06

TSC Project Plan, per DID# PM-01

TSC Configuration Management Plan, per DID# PM-04

Increment Specific Customer Requirements, per payload dataset submittals

TSC Increment Specific Integrated Payload Datasets (draft), per DID# OP-09

Preliminary space and resource allocation assessment

The CDRLs referenced should be used as a guideline for developing the required deliverables.  Tailoring and annotation of the CDRL to further define the content of an individual document can be accomplished by mutual agreement of the contractor and government leads in this area.

## TSC System Acceptance Review

The TSC System Acceptance Review (TSAR) is a technical review of the TSC system architecture and documentation.  The TSAR will demonstrate that the system constructed for use will meet all of the requirements.  In addition, the TSAR will confirm that the capabilities are comprehensive, systematic, efficient, and represent acceptable risk.  Completion of this review baselines the design and documentation and provides sufficient detail to proceed with integration and testing of subsystems.  The TSAR is required for each major TSC development phase.

The purpose of the TSAR is to:

Validate the design of the system architecture against the system requirements

Assure that individual customer ground operational requirements are accommodated

Ensure that all interface requirements have been met

Document test and verification plans and test readiness of systems

Document training plan and schedule

Document ground support personnel certification plans and schedule

Assess security of information systems, system interfaces, the facility, and remote sites

Review and approve the plan for operations and maintenance of the facility

Ensure compliance with the Contractor Project Plan

Document nominal and off-nominal operations procedures

TSAR Minimum Deliverables required:

TSC Increment Specific Integrated Payload Datasets, per DID# OP-09

System Design Documentation, per DID# D-08

System Drawings, per DID# D-04

Requirements Compliance Matrix, per DID# D-07

Interface Control Document, per DID# R-02

Assembly, Integration & Test Plan, per DID# V-12

TSC Training & Certification Plan, per DID# V-14

Performance Verification Plan, per DID# V-05

Individual Item Performance Verification Plan, per DID# V-06

TSC Training Manual, per DID# OP-08

Training Products, per Training Manual

TSC Security Plan, per DID# OP-10

Integrated Logistics Support Plan, per DID# OP-01

TSC Operator’s Manual (draft), per DID# OP-02

Space and resource allocation assignments

The CDRLs referenced should be used as a guideline for developing the required deliverables.  Tailoring and annotation of the CDRL to further define the content of an individual document can be accomplished by mutual agreement of the contractor and government leads in this area.

## TSC Operational Readiness Review

The TSC Operational Readiness Review (TORR) provides the final verification that the operational elements of the facility and supporting elements are ready to be certified for each increment or mission operations.  The TORR will be completed as a two step review process as required to meet Certificate of Flight Readiness #1 and Certificate of Flight Readiness #2 requirements.  The first step will be held as an internal TSC Operations Readiness Review #1 (TORR#1) at launch date minus 4 months for each increment.  The second step will finalize the operational readiness of the facility.  The TORR#2 shall be required for each increment two-months prior to the start of the increment.

The purpose of the TORR #1 is to:

Verify the operational status of  all TSC systems and document  resolution of any problems and/or non-conformances

Verify the operational status of all TSC external interfaces and document  resolution of any problems and/or non-conformances

Verify the operational status of remote site capabilities and document  resolution of any problems and/or non-conformances

Provide TSC endorsements required for the COFR #1 process defined in SSP52054 - ISSP Payloads Certification of Flight Readiness Implementation Plan

The purpose of the TORR #2 is to:

Ensure that all systems and ground support personnel meet the ISSPO Certification Requirements

Baseline increment specific requirements and accommodations for individual payload operations

Document that all systems have successfully completed test and verification

Ensure that all systems are ready for real time operations

Proceed with mission operations with minimal, known risks

Freeze the configuration of the facility for increment operations.

Provide TSC endorsements required for the COFR #2 process defined in SSP52054 - ISSP Payloads Certification of Flight Readiness Implementation Plan

TORR #1 Minimum Deliverables required:

Performance Verification Reports, per DID# V-07

Individual Item Performance Verification Report, per DID V-08

TORR#2 Minimum Deliverables required:

Ground support personnel certification documentation

Certification Matrix, per the TSC Certification Plan (DID # V-14)

TSC Operator’s Manual, per DID# OP-02

Increment specific space and resource allocations

The CDRLs referenced should be used as a guideline for developing the required deliverables.  Tailoring and annotation of the CDRL to further define the content of an individual document can be accomplished by mutual agreement of the contractor and government leads in this area.