NASA Glenn Research Center

Safety and Assurance Directorate

SUMMARY OF KEY ACTIVITIES

July 9, 2004

The following are highlights of key activities during the week ending July 9, 2004, for the Glenn Q(8000)/Safety and Assurance Directorate (SaAD):

Risk Related Decisions/Actions:

Programmatic:

None Reported

Institutional:

None Reported

Key Activities:

Q(8000)/Directorate Office (8000):

The Directorate's Space Management Committee Representative attended the space management meeting.  The needed office space in Building 6 is a top priority of the committee and is actively being worked by all affected parties.

QD(8010)/Plum Brook Reactor Decommissioning Program Office:

Current Site Activities -- The project has successfully put in place at the Plum Brook Station Engineering Building a Respiratory Fit Test facility, including trained and qualified operators and approved procedures.  This facility will be used to do fit testing for those decommissioning workers who need to wear a respirator.  Up to this point this service was provided by the Detroit Edison Fermi Plant in Monroe, Michigan.  PBOSG (Plum Brook Operations Support Group) personnel have also been trained and qualified to use the test facility, and will be able to use it for other Plum Brook Station employees.

The installation of scaffolding inside the reactor tank was completed.  This scaffolding will support the segmentation of the tank over the next several weeks.  The removal of the first piece of tank, the tank lid bolting flange, is scheduled for next week.

QE(8100)/Risk Management Office (RMO):

ASSURANCE ENGINEERING

Safety and Mission Assurance

Process Based Mission Assurance (PBMA) -- The GRC PBMA Management Team was contacted by the NASA Administrator's "One NASA" team with a request to employ the PBMA-KMS (Knowledge Management System) to host a "NASA Administrator's Transformation Discussion Forum" in a Bulletin Board threaded discussion work space.  This site was operational and formally linked/integrated into the transformation portal of   “Inside NASA” in time to support a NASA-wide dialogue on the topic of the Administrator's Transformation web cast on July 9th.

SPACE

Documentation -- Completed a new section for the “Space Assurance Requirements and Guidelines (SARG)” document on "Storage Requirements for Suspended Projects" and submitted it to the document administrator.  Note that the new section was coordinated with and addressed comments from a number of project managers.

Continued to work on the Safety Data Package template.  Adding relevant information from an old template drafted in 1995 and incorporating comments received from current safety engineers on the initial draft.

Biological and Physical Research

Microgravity

At Engineering's request, RMO participated in a review and discussion of draft charts for next week's presentation to the Project Managers' Working Group on Random Vibration Testing.

Microgravity Research, Development and Operations Contract (MRDOC) -- Participated in a meeting with the team investigating options for a possible follow-on contract to MRDOC.  (A new contract might include a broader scope of work than the current MRDOC and possibly be managed at the Directorate level.)  Discussed relative merits of alternative contract structures. RMO recommended utilizing lessons learned from MRDOC and a risk-based acquisition management (RBAM) approach for any new procurement effort.

Fluids and Combustion Facility (FCF) -- Participated in a meeting with the FCF Support Project Manager to review the FCF CRM (Continuous Risk Management) process.  Presented a briefing on how the database is structured, the various reports that are output results, and how action items relate to risks and risk mitigations.

Supported an Engineering Review Board (ERB) on the Input-Output Processor (IOP) CANbus processor synchronous signal requirement.  The ERB decided to relax the tolerance on the requirement but also agreed to make a software change, with associated re-testing, that should improve synchronous signal timing.

Light Microscopy Module (LMM) -- Worked with MRDOC software assurance to develop a plan for LMM software inspections.  Completed the code complexity analysis and reviewed the results with MRDOC software assurance.

Continued to monitor project efforts to improve system safety communication and ensure that the verification program is consistent with verification plans documented in signed safety hazard reports.  (RMO will be supporting the LMM Verification Readiness Review (VRR) process, which has been scheduled to kick-off next week.)

Flow Enclosure Accommodating Novel Investigations in the Combustion of Solids (FEANICS) -- Began to redline the FEANICS EEE Parts Control Plan in order to recommend changes.

Binary Colloidal Alloy Test (BCAT-3) -- Principal Investigators are ecstatic with the quality of recent photos that Astronaut Mike Fincke took for the Saturday Science activities.  The modified procedures and Mike's detailed written suggestions have established a new benchmark for "ideal" photographs.  Even the practice photos provided new information and insights because of their exceptional clarity.

Air/Water Multiphase Flow Experiment -- Reviewed a safety permit request for the 2.2 Second Drop Tower and arranged a team review meeting for next week at the tower.

Space Exploration

Space Flight and Exploration Systems

Project Prometheus Program/Jupiter Icy Moon Orbiter (JIMO) -- RMO participate in a teleconference with the JPL Reliability Lead for JIMO and other members of the fault tree development team to discuss overall progress and to resolve other issues.

Space Propulsion

NASA Evolutionary Xenon Thruster (NEXT) -- Completed the first preliminary draft report on results of 3-string versus 4-string and operating versus non-operating spare comparative analyses. The report was submitted to the project team for critique.

Continue editing/rewriting the preliminary draft of the NEXT Reliability Assurance Plan incorporating JPL reliability document information.

Project Constellation Program/Next Generation Launch Technologies (NGLT) -- The Lockheed Martin’s Risk Management Data Review Documents (DRD) for Safety and Risk Management were reviewed.  They were found to be acceptable.

Space Power

Stirling Radioisotope Generator (SRG) -- Began study the affect on the Stirling Convertor Assembly (SCA) reliability at the upper and lower bounds of both heater head and flexure reliabilities as calculated by Sest Inc.  This study is intended to evaluate SCA reliability bounds at probable maxima and minima of heater head temperature and power piston stroke length.

RMO is scheduled to meet with the SRG lead engineer for discussing resource plan inputs for FY05 and FY06 on RMO Reliability and Quality Assurance support.  These inputs are due on July 28, 2004.

AEROSPACE TECHLOLOGY

Began constructing a flow chart of a “vision concept” of SaAD future involvement with the GRC Aeronautics programs conducted on the Laboratory.

QV(8200)/Quality Management Office (QMO):

SPACE

Return To Flight -- QMO has been asked to assembly red line drawings and discrepancy reports from last year’s wind tunnel testing.   Several actions have been assigned as this activity will be completed through the project office by mid August.

There was no actual testing in the M&S facilities last week.  Some activity is expected to resume later this month.

Biological and Physical Research

Microgravity

Fluids and Combustion Facility (FCF) -- QMO continues to witness daily work activities on the Flight (FLT) and Ground Integration Units (GIU), for the Fluids Integrated Rack (FIR) and the Combustion Integrated Rack (CIR).  QMO also witnessed vibration testing of several components on the CIR experiment assembly (EA).

QMO observed a physical interference problem between the FIR rack and the white light box electrical connector, when the optics bench was translated into the fully retracted position.  No damage occurred; however, a problem report was written.

QMO witnessed the unsuccessful installation of the CIR FLT input-output processor (IOP), which resulted in metal burrs forming on the mating components.  QMO wrote a problem report on this interference problem after the on-orbit replacement unit (ORU) IOP also did not fit.  Note that QMO has noticed a recent trend of components not fitting-up properly, which has resulted in physical damage and the generation of metal debris.

Participated in an FCF Review of Level II MRDOC PRACAs (Problem Reports and Corrective Actions). Supported meeting with questions and background information on various FCF systems and interactions.

QMO is monitoring the planned roll off of personnel at NGIT and will assure that quality is maintained during build and verification.

QMO is completing several fastener tests of individual procurements through JSC's fastener quality assurance laboratory.

QS(8300)/Glenn Safety Office (GSO):

Voluntary Protection Program (VPP) -- Scheduled initial briefing on VPP Certification Status and Mishap Reporting with all Directorates this week.  A schedule will be developed by the Points of Contact (POC) to ensure that all supervisors are trained as soon as possible.

Area Safety Committees -- Supported the Area 4 Safety Committee by reviewing one permit for the Zero-G facility.  The permit was a renewal of a previously approved permit.  The only safety issues associated with the permit was a request that qualified operators receive fire extinguisher training through the GSO and that the evacuation alarm system for Zero-G and the SEL sections of Building 110 be reviewed by the GSO fire protection engineer.

GSO Support for Design of Projects Impacted by Airport Expansion -- Continued to review and edit the Facility Hazard Analysis (FHA) for the new Central Chemical Storage Facility (CCSF), B215.  Reviewed the Construction Audit Report from the bi-weekly walk-thru of this facility.

Construction Safety -- Participated in a safety review of the Pumping Speed Test in the B-2 Facility.  The test involves verifying pumping capacity while discharging simulated exhaust gases into the test chamber.  This is a precursor to the Lockheed Martin Arcjet Test scheduled for August 2004.

Continued safety oversight for the Cryogenic Components Laboratory (CCL) Relocation Project.  Reviewed and commented on a Health and Safety Plan (HASP) for cleaning vessel O-49 for oxygen service.

QO(8400)/Environmental Management Office (EMO):

CHEMICAL MANAGEMENT

Hazard Communication Training -- The Chemical Management Team (CMT) issued 103 hazard communication certificates to students who successfully completed the hazard communication test.  The next scheduled hazard communication training session will be July 15 at Plum Book Station.

Area Safety Committees and Safety Permits -- The CMT reviewed safety data related to experiments on the “Sub-cooled pool boiling heat transfer mechanisms in microgravity”, the “Physical and chemical aspects of fire suppression” and the “Granular material flows with interstitial fluid effects”.  All three of these experiments will be flown on the KC-135 in August.

The CMT has initiated a dialogue with the Glenn Safety Office on the Building Inspection Program.  There were a number of findings from the Environmental Functional Review related to compressed gas and flammable material storage that should have been addressed through regular inspections.  A determination will be made on how to address these findings in future inspections.

Outreach -- Presented a Speakers Bureau presentation about Mars to a group of 45 students and adult observers at the Space Science Adventure program at University School in Shaker Heights, Ohio.

ENVIRONMENTAL

This week, the Environmental Team (ET) conducted effluent water sampling at several areas at Plum Brook Station's Reactor Building.

A review of three proposals to prepare a Cultural Resources Management Plan for GRC was completed.  Selection of a recommended contractor was made this week.

ET arranged for the Environmental Geographical Information Systems (GIS) Team at Stennis Space Center to visit GRC on July 20.  They will be here to assist the Center in consolidating its GIS and making it accessible on the web.

Comprehensive Environmental Response, Compensation, and Liability Act (CERCLA) -- The Ohio Environmental Protection Agency (EPA) approved the South 40 Soil Remediation Final Construction Report.  This project is now complete.

The ET and the City of Cleveland completed revisions to the Landfill Capping Final Construction Report.  The ET submitted the revisions and additional documentation to Ohio EPA.  This project is on schedule.

Ohio EPA informed the ET that the proposed revisions to the Test Cell 1 Final Construction Report were acceptable.  The ET is revising the document to include these changes, and expects to submit it to Ohio EPA early next week.  This project is on schedule.

EMO Support for Design of Projects Impacted by Airport Expansion -- The ET provided draft license agreement language, draft deed restriction language, and draft certification statements to NASA Legal, and met with NASA Legal on multiple occasions to iron out the final language.  The ET then participated in a meeting with NASA Legal and the City of Cleveland to negotiate the content of the license agreement.

Ohio EPA informed the ET that it had started evaluation of the latest draft of the Environmental Baseline Assessment / Suitability for Transfer Report.  This project is on schedule.