## JSC PROCUREMENT INSTRUCTION

## PART 42  CONTRACT ADMINISTRATION AND AUDIT SERVICES

## SUBPART 42.15  CONTRACTOR PERFORMANCE INFORMATION

## 42.1503  Procedures.

(c)  Using the automated Past Performance Database (PPDB) system, an Evaluation of Performance (NASA Form 1680) shall be prepared by the contract specialist/CO within 15 days after the end of the evaluation period.  The evaluation shall be performed by the contracting officer (CO) and Contracting Officer’s Technical Representative (COTR) and forwarded to the contractor for review.  The contractor has 30 days to reply.  The evaluation process must be completed within 60 days of end of evaluation period and the final CO signature date must be annotated on the NF 1680 (2nd page) to enter it into the PPDB system. In addition to the final NF1680 interim evaluation, a final NF1680 evaluation covering the entire contract period of performance shall be completed; except for award fee contracts.  (Note:  Once an evaluation is entered in the system, the PPDB can only be changed by contacting a PPDB Super User in BD/Procurement Policy and Systems Office.)

A completed copy of NF 1680, signed by the contracting officer, shall be included in the contract file (under Tab 117 of NF 1098). Also an original signed hardcopy shall be mailed to the contractor.

If contractor performance is determined to be unsatisfactory in any of the four evaluation categories, the CO shall follow the procedures in BA Unique Work Instruction 006, Corrective Action Procedure for Contracts and Purchase Orders.  Based on recommendations from the COTR, the CO shall ensure that the contractor develops and implements a corrective action plan where appropriate.  The corrective action plan shall include a statement of the root cause of the non-conformance, actions required to correct the problem, and a schedule for completion of the plan.  The CO shall maintain oversight of the plan to ensure its implementation.  Final and interim reports of unresolved nonconformances giving the status of the corrective action shall be provided to the Procurement Officer at the end of each calendar quarter

For further information, instruction and guidance on the NF1680 process at JSC, buyers may access the website located at http://officeofprocurement.jsc.nasa.gov/nf1680.htm

Subpart 1842.15--Contractor Performance Information

1842.1501  General.

Communications with contractors are vital to improved performance and this is NASA’s primary objective in evaluating past performance. Other objectives include providing data for future source selections. While the evaluations must reflect both shortcomings and achievements during performance, they should also elicit from the contractors their views on impediments to improved performance emanating from the Government or other sources.

1842.1502  Policy.

(a)	 Within 60 days of every anniversary of the award of a contract having a term exceeding one year, contracting officers must conduct interim evaluations of performance on contracts subject to FAR Subpart 42.15 and this subpart.  Interim evaluations are not required on contracts whose award anniversary is within 3 months of the end of the contract period of performance.  The final evaluation will include an evaluation of the period between the last interim evaluation and the end of the contract period of performance.  Interim performance evaluations are optional for SBIR/STTR Phase II contracts.  A final evaluation summarizing all performance must be conducted on all contracts.

1842.1503  Procedures.

(a)	 The contracting officer shall determine who (e.g., the technical office or end users of the products or services) evaluates appropriate portions of the contractor’s performance.  The evaluations are subjective in nature.  Nonetheless, the contracting officer, who has responsibility

for the evaluations, shall ensure that they are reasonable.

(b)	 NASA Form 1680, entitled, "Evaluation of Performance," shall be used to document evaluations.  This provides for a five-tiered rating (using the definitions for award fee evaluation scoring found in 1816.405-275) covering the following attributes: quality, timeliness, price or control of costs (not required for firm-fixed-price contracts or firm-fixed-price contracts with economic price adjustment), and other considerations.  Evaluations used in determining award fee payments satisfy the requirements of this subpart and do not require completion of NASA Form 1680.  In addition, hybrid contracts containing both award fee and non-award fee portions do not require completion of NASA Form 1680.  Contracting Officers shall ensure that the Government discusses all evaluations with contractors and shall record the date and the participants on the evaluation form.  Contracting officers shall sign and date the evaluation after considering any comments received from the contractor within 30 days of the contractor’s receipt of the evaluation.  If a contractor in its timely comments disagrees with an evaluation and requests a review at a level above the contracting officer, it shall be provided within 30 days.  While the FAR forbids use of the evaluations for source selections more than three years after contract completion, they shall nevertheless be retained in the contract file as provided in FAR 4.8, Government Contract Files.

1816.405-275 Award fee evaluation scoring.

(a) A scoring system of 0-100 shall be used for all award fee ratings.  Award fee earned is determined by applying the numerical score to the award fee pool.  For example, a score of 85 yields an award fee of 85 percent of the award fee pool.  No award fee shall be paid unless the total score is 61 or greater.

(b)	 The following standard adjectival ratings and the associated numerical scores shall be used on all award fee contracts.

(1) Excellent  (100-91):  Of exceptional merit; exemplary performance in a timely, efficient, and economical manner; very minor (if any) deficiencies with no adverse effect on overall performance.

(2) Very good  (90-81):  Very effective performance, fully responsive to contract requirements; contract requirements  accomplished in a timely, efficient, and economical manner for the most part; only minor deficiencies.

(3) Good  (80-71):  Effective performance; fully responsive to contract requirements; reportable deficiencies, but with little identifiable effect on overall performance.

(4) Satisfactory  (70-61):  Meets or slightly exceeds minimum acceptable standards; adequate results; reportable deficiencies with identifiable, but not substantial, effects on overall performance.

(5) Poor/Unsatisfactory  (less than 61):  Does not meet minimum acceptable standards in one or more areas; remedial action required in one or more areas; deficiencies in one or more areas which adversely affect overall performance.

(c) As a benchmark for evaluation, in order to be rated "Excellent," the contractor must be under cost, on or ahead of schedule, and have provided excellent technical performance.

(d) A scoring system appropriate for the circumstances of the individual contract requirement should be developed.  Weighted scoring is recommended.  In this system, each evaluation factor (e.g., technical, schedule, cost control) is assigned a specific percentage weighting with the cumulative weightings of all factors totaling 100.  During the award fee evaluation, each factor is scored from 0-100 according to the ratings defined in 1816.405-275(b).  The numerical score for each factor is then multiplied by the weighting for that factor to determine the weighted score.  For example, if the technical factor has a weighting of 60 percent and the numerical score for that factor is 80, the weighted technical score is 48 (80 x 60 percent).  The weighted scores for each evaluation factor are then added to determine the total award fee score

## Subpart 42.15—Contractor Performance Information

### 42.1500  Scope of subpart.

This subpart provides policies and establishes responsibilities for recording and maintaining contractor performance information. This subpart does not apply to procedures used by agencies in determining fees under award or incentive fee contracts. However, the fee amount paid to contractors should be reflective of the contractor’s performance and the past performance evaluation should closely parallel the fee determinations.

### 42.1501  General.

Past performance information is relevant information, for future source selection purposes, regarding a contractor’s actions under previously awarded contracts. It includes, for example, the contractor’s record of conforming to contract requirements and to standards of good workmanship; the contractor’s record of forecasting and controlling costs; the contractor’s adherence to contract schedules, including the administrative aspects of performance; the contractor’s history of reasonable and cooperative behavior and commitment to customer satisfaction; and generally, the contractor’s business-like concern for the interest of the customer.

### 42.1502  Policy.

(a) Except as provided in paragraph (b) of this section, agencies shall prepare an evaluation of contractor performance for each contract that exceeds the simplified acquistion threshold at the time the work under the contract is completed. In addition, interim evaluations should be prepared as specified by the agencies to provide current information for source selection purposes, for contracts with a period of performance, including options, exceeding one year. This evaluation is generally for the entity, division, or unit that performed the contract. The content and format of performance evaluations shall be established in accordance with agency procedures and should be tailored to the size, content, and complexity of the contractual requirements. These procedures shall require an assessment of contractor performance against, and efforts to achieve, the goals identified in the small business subcontracting plan when the contract includes the clause at 52.219-9, Small Business Subcontracting Plan.

(b) Agencies shall not evaluate performance for contracts awarded under Subpart 8.7. Agencies shall evaluate construction contractor performance and architect/engineer contractor performance in accordance with 36.201 and 36.604, respectively.

### 42.1503  Procedures.

(a) Agency procedures for the past performance evaluation system shall generally provide for input to the evaluations from the technical office, contracting office and, where appropriate, end users of the product or service.

(b) Agency evaluations of contractor performance prepared under this subpart shall be provided to the contractor as soon as practicable after completion of the evaluation. Contractors shall be given a minimum of 30 days to submit comments, rebutting statements, or additional information. Agencies shall provide for review at a level above the contracting officer to consider disagreements between the parties regarding the evaluation. The ultimate conclusion on the performance evaluation is a decision of the contracting agency. Copies of the evaluation, contractor response, and review comments, if any, shall be retained as part of the evaluation. These evaluations may be used to support future award decisions, and should therefore be marked “Source Selection Information.” Evaluation of Federal Prison Industries (FPI) performance may be used to support a waiver request (see 8.604) when FPI is a mandatory source in accordance with Subpart 8.6. The completed evaluation shall not be released to other than Government personnel and the contractor whose performance is being evaluated during the period the information may be used to provide source selection information. Disclosure of such information could cause harm both to the commercial interest of the Government and to the competitive position of the contractor being evaluated as well as impede the efficiency of Government operations. Evaluations used in determining award or incentive fee payments may also be used to satisfy the requirements of this subpart. A copy of the annual or final past performance evaluation shall be provided to the contractor as soon as it is finalized.

(c) Departments and agencies shall share past performance information with other departments and agencies when requested to support future award decisions. The information may be provided through interview and/or by sending the evaluation and comment documents to the requesting source selection official.

(d) Any past performance information systems, including automated systems, used for maintaining contractor performance information and/or evaluations should include appropriate management and technical controls to ensure that only authorized personnel have access to the data.

(e) The past performance information shall not be retained to provide source selection information for longer than three years after completion of contract performance.