INTERDEPARTMENTAL COMMITTEE FOR METEOROLOGICAL SERVICES AND SUPPORTING RESEARCH (ICMSSR)

COMMITTEE FOR ENVIRONMENTAL INFORMATION SYSTEMS

AND COMMUNICATIONS (CEISC)

Draft Record of Actions for Teleconference 2007-1

April 16, 2007 (10:00 a.m. – 12:00 p.m.)

PARTICIPANTS

Mr. Fred Branski, NOAA/NWS, Cochair

Mr. Michael R. Howland, USAF/AFWA, Cochair

DOD:			CDR David Pashkevich, USN

Mr. Walter Coley, AFWA/SCM

LCDR Marc Touchton, USN & AFWA

DOT/FAA:		Mr. Joseph DeDonatis

Mr. Dino Rovito

Mr. David Pace

DOC/NOAA:		Mr. Bruce Webster (NCEP)

Mr. Seyed Hosseini (NESDIS)

Mr. Jeff Ator (WG/MC Chair)

Mr. Timothy Hopkins (OST)

EPA:			Dr. Joseph Retzer

OFCM:			Lt Col David Andrus (WG/MC Exec Sec)

Ms. Mary Cairns

Mr. Ken Barnett

- Welcome and opening remarks.  Mr. Howland opened the meeting with a few remarks.  We are going to have an update of the status of the closure of DOD FTP ports to external users.  The DOD security action schedule has been adjusted some and we now have some more concrete details.  We will review two requests from the Working Group for Meteorological Codes and then have a discussion about the need to re-invigorate the Joint Action Group for eXtensible Markup Language and Web Services (JAG/XMLWS).  The JAG/XMLWS needs to help respond to some of the needs in the development of the Next Generation Air Transportation System.   Mr. Branski welcomed the group and agreed with the importance of the agenda items discussed by Mr. Howland.

Action 07-1.1  CEISC web site update.  Ken Barnett will add the missing ROA for the 2006-02 Teleconference. (Ken Barnett’s action, to be completed by April 2007.)

- Air Force Weather Agency FTP Replacement.  Mr. Walter Coley’s briefing.

- Joint Task Force (JTF) – Global Network Operations (GNO) Communications Tasking Order (CTO) 06-02

  - Implement certificate-based client authentication to private DoD web servers

- Private DoD web servers are defined as: Any DoD owned, operated or controlled web server containing official information that has not been reviewed and approved for public release in accordance with DODD 5230.9 and DODDI 5230

- DoD approved certificates needed to access AFW web-enabled systems

- All customers will be challenged for a certificate

  - Can still use Username/password

  - Username/password will be eliminated after certificate system fully enabled (est. Oct 08)

- DoD CIO stated NOAA is considered a Uniformed Service and can obtain soft certificates by contacting Glen Lee (listed below).  This is a local Washington D.C. provider and NOAA will not have to pay for this certificate.  This covers web site and file transfer access, regardless of who initiates the file transfer.

  - Glen Lee, WHS  
E-mail glen.lee.ctr@whs.mil 
(703-614-0185)

- Other external customers

  - Must obtain DoD approved certificate (w/DoD sponsorship) for access – this must be done in person. Ms Cox issues certificates for us, but this must be done in person.  Either you can come here or she can go there.

  - No waiver process at this time

  - JAAWIN will continue to accept Username/Password access until directed otherwise by DoD

- FIPS 201 Personal Identity Verification (PIV) of Federal Employees and Contractors dated March 2006

  - Applicable to identification issued by Federal departments and agencies to Federal employees and contractors (including contractor employees) for logical access to Federally controlled information systems except for “national security systems” as defined by 44 U.S.C. 3542(b)(2).

- Utilize the Federal Bridge for cross certification of PKI certificates

- Agencies must be registered with the Federal Bridge before AFWA fully PK Enables systems (est. Oct 08).

  - http://www.cio.gov/fbca/crosscert_info.htm

- The Federal Bridge concept is where all interagency communications are supposed to take place.  Currently, it is being decided where these bridges will reside and it looks like one will reside at Offutt AFB.

  - The test case will take place in the next six months.

  - Agencies that communicate with one another must register with that Federal Bridge, so right not that registration must be done by October 2008.

  - This will not impact our DATMS-U  (DISN Asynchronous Transfer Mode Services – Unclassified) communications.  We don’t expect any impacts on DATMS-U until 2009.

- All DoD agencies using FTP for data transfer to any agency residing outside of the .mil domain (.com, .org, .gov, .edu, etc.) must transition to secure method of FTP prior to ports 20 and 21 being closed

- JTF-GNO will issue Warning Order giving all agencies 90-120 days to make transition prior to port closure

- Per AF Network Operations Security Center, Warning Order will be issued when an approved exception policy is in place for systems unable to transition to Secure FTP.  Projected implementation date:  Oct 07.

- AFCA stated all solutions must be FIPS 140-2 compliant

- At this time AFWA is evaluating Open-Source (free) SSH for implementation on all WPMDS platforms.  Open-Source is FIPS 140-2 certified.

- AFWA contacted all FTP customers residing outside .mil domain, providing notification of need to transition to Secure FTP

- AFWA may migrate permanently from a push system to a non-.mil customer pull system for all graphics and alphanumeric data from a dedicated SFTP server.

- Our METOC database supporting web services and data dissemination services will push GRIB data to customers and allow data pulls when implemented in June 07.

- AFWA projects 90 days necessary for Open Source SFTP installation on HQ AFWA systems from date of Warn Ord.

- AFWA final solution is the METOC database supporting web services and data dissemination services.  Projected SFTP FOC:  Late CY08.

- AFWA will work with all customers/data providers requesting data flow testing

- Non-DoD customers must install compatible software (open source or commercially available) to transition to SFTP

- DATMS-U traffic is not impacted and will continue to use standard FTP for the next 12 months.  Additional changes will be driven by DoD.

- PKI/E

  - Ensure your agency is registered with the Federal Bridge

  - Obtain soft-certificates

- SFTP

  - DATMS-U traffic will continue to use standard FTP for the next 12 months (final resolution driven by DoD guidance)

  - Non-DATMS-U customers will experience slower data delivery due to encryption process

  - Installation cost [man-hours (installation and testing) and software (if commercial)]

Open Discussion:

(Webster) Has anyone looked at the costs and slow down of moving large data files through encryption?  (Coley) We have looked at is fifteen megabyte files, there is no change in the actually transfer time, but the negotiation time is a couple of seconds.  (Branski) NOAA has looked at this from various customers and there is an impact on actually processor load.  (Howland) Coming down the road, if the need causes the encryption/decryption process for large metsat products and model sets, increased robust processors will need significant investment.  (Branski) NOAA is currently moving toward interconnect service agreements with in a program called NOAAnet.  The FIPS has been deemed a high system not moderate, which means it will need to be encrypted.  Encryption is not a matter of if, it is a matter of when.  (Howland) Which is true for DATMS-U also.  This NOAAnet implementation is a large undertaking, will you have a firm timeline in place this summer?  If so, this would be a great issue for our next CEISC meeting.  (Branski) I agree, a NOAAnet brief would be very helpful.

Action 07-1.2  DOD/NOAA certificate process turnaround time.  Mr. Walter Coley will make contact with Glen Lee and provide back to NOAA CEISC members the average turnaround time for completion of the DOD granted certificate.

- Navy FTP Policy Update.  CDR David Pashkevich’s briefing.

- Awaiting JTF-GNO to issue a Warning Order (WARNORD) for closure actions to take place (TBD)

  - A "Temporary Exception“ policy still anticipated to be implemented; however, the exception will only be sufficient to complete required action to comply with the WARNORD

- FNMOC is prepared to disable ports 20,21 (FTP)

- All FTP customers or data providers have not converted to approved protocols

  - Major customers have been notified of the anticipated changes

- Update since Oct 06:

  - Modified existing Distributed Processing System (DPS) software to use FTP-SSL, http and/or http(s).

  - Established a web server on Bulk File Transfer hosts for customers capable and willing to retrieve data via http(s) pull, and converted several customers to this method.

  - Converted some data retrievals from FTP to http, most importantly the NWS GTS pull, which is FNMOC’s primary source of modeling data.

  - Converted some customers to CAGIPS (http(s) w/ PKI) and have set a target date of 1 Oct 07 for conversion of all unclassified gridded data customers to CAGIPS.

- Concern over NOAA-NESDIS ODAA partners who provide satellite data via FTP push.

  - Need NOAA-NESDIS management committed to use of DoD approved protocol(s)

FNMOC Summary

- Short term: FTP-SSL, some http(s)

- Long term: http(s) with PKI

- Dependency on external customers and data providers service changes

NAVO FTP Port Closure Plan Update

- NAVO is prepared to disable ports 20,21 (FTP)

- All FTP customers or data providers have not converted to approved protocols

  - Major customers have been notified of the anticipated changes

- Update since Oct 06:

  - Have addressed IA concerns regarding external FTP data transfers with Navy DAA; no resolution to date

- Issues and concerns:

  - None identified with respect to Federal partners

Action 07-1.3  FNMOC and NOAA-NESDIS connection.  CDR Pashkevich will check for any data transport between FNMOC and NESDIS which is not traveling over DATMS-U.

- Working Group for Meteorological Codes (WG/MC).  Lt Col David Andrus (ES, WG/MC).  The group is requesting guidance and participation for their next meeting from Mr. Branski, as the lead to WMO, about the National Code Migration Plan.  (Branski) The WMO Congress is meeting May 4th-24th and all the issues we have been working on should get validated at the Congress.  Including the setup of a new expert team dealing with XML and the decision about code migration.  (Barnett) Do you think some overlap of our two groups (JAG/XMLWS and WG/MC) could be helpful.  (Branski) Yes, some overlap of the two groups could be beneficial.

The group is requesting additional representation from NASA, NESDIS, and FHWA.  This has been brought up to the CEISC level in the past, but WG/MC still does not have these representatives.   (Howland) I recommend a two tiered approach, a letter from the Federal Coordinator to the ICMSSR, and Fred and I work with our contacts in NASA and NESDIS to get the correct people for the met codes group.

Action 07-1.4  Next WG/MC meeting.  Lt Col David Andrus will setup the next WG/MC meeting in June or July and will aim to have some part of that meeting overlap or co-host with the JAG/XMLWS.

Action 07-1.5  WG/MC membership.  In a two pronged approach, Ken Barnett will ask the Federal Coordinator to send a letter to the ICMSSR members for agency representation on WG/MC from NASA, FHWA, and NESDIS.  Mr. Howland and Mr. Branski will also use their contacts in NASA and NESDIS to help get appropriate members named to WG/MC.

- Next Steps Discussion for the Joint Action Group for XML and Web Services (JAG/XMLWS).  Summary of the discussion.  The JAG/XMLWS was formed and did provide some progress towards shaping a National position, which has been presented to WMO.  WMO is moving to have a new expert team to handle XML, NetCDF, and HDF.  However, some other factors are pushing the need for much more of a National standard from this JAG.  One of which is the Next Generation Air Transportation System (NextGen).  The NextGen project is adopting the DOD net-centric operations and service oriented architecture approach to how they are going to build that capability.  FAA, NWS, and DOD all have to handshake with this architecture. There is also the AWIPS modernization and migration that has a XML component.  On the international front, besides the WMO effort, there is the Eurocontrol effort of modernization of the European air traffic system. 

The key point, to re-energize this JAG, we need full commitment and buy in from the agencies that this is an important action.  The three main agencies dealing with NextGen XML issues (DOD, FAA, and NOAA) need to supply membership and allow their representative time to work on this issue.  A separate ad hoc tri-agency teleconference will be setup to help work the Eurocontrol meeting.  After the WMO Congress and the Eurocontrol meeting, the JAG/XMLWS should meet.  Out of these meetings there will need to be a change in the JAG’s scope, Terms of Reference and the implementation of deliverables.

Action 07-1.6  JAG/XMLWS meeting.  Ken Barnett will setup a JAG/XMLWS meeting for June or July that may overlap or be co-hosted with the WG/MC.

Action 07-1.7  Tri-agency meeting.  Mr. Howland will help facilitate a meeting with DOD, NOAA, and FAA about Eurocontrol planning meeting.  Meeting will be held April 20, 2007 and an additional meeting in May.

- Next CEISC meeting.  A full day to a day and a half, face-to-face meeting the week of September 10-14, 2007 will be held at OFCM.  Possible agenda items: NOAA Net, WG/FM update, WG/MC update, JAG/XML update, WMO status update, and Eurocontrol outcomes.

Action 07-1.8  Meeting availability.  Ken Barnett will send out a request for availability for the date of the next CEISC and then send out a final date for the meeting so that members can reserve this time on their calendars.