NOAA Office of Ocean Exploration: Quick Look Report FY2003

# Basin: Gulf of Mexico

Expedition: Northern Gulf of Mexico Deep-Sea Habitats

Project: Documenting Diversity of Deep-Sea Corals

The following Quick Look Report provides an initial overview of the accomplishments achieved on project number OE_2003_207: documenting diversity of deep-sea corals. This project was one of three projects supported by the NOAA Office of Ocean Exploration (OE) during the Northern Gulf of Mexico Deep-Sea Habitats Expedition.

I. GENERAL OVERVIEW:

Project Title:			Documenting diversity of deep-sea corals

Principal Investigator:	Peter Etnoyer (Marine Conservation Biology Institute)

Primary Equipment:

Vessel:		NOAA Ship RONALD H. BROWN, a 274 ft research vessel based in Charleston, SC.

ROV:		Innovator heavy work class ROV owned and operated by Sonsub, Inc.

Tracking:		Sonardyne tracking system linked with WinFrog positioning system

Multibeam:	Seabeam 2112

Partners:

- Marine Conservation Biology Institute

- University of Alabama

- NOAA – Office of Ocean Exploration

- NOAA – Flower Garden Banks National Marine Sanctuary

- Texas A&M University

- Sonsub, Inc.

- C&C Technologies

Area of Operation:

Northern Gulf of Mexico:

- Viosca Knoll – MMS Block VK826

- Viosca Knoll – MMS Block VK862/906/907

- Mississippi Canyon – MMS Block MC885

- Diaphus Bank

- Alderdice Bank

- West Flower Garden Bank

II. Summary:

Overview: This project was designed to complement ongoing research on deep-sea corals, and was based on experiences gained during the NOAA Office of Ocean Exploration (OE) expedition to the Gulf of Alaska in 2002. Specifically, the expedition provided an opportunity to test transferable “life cycle” collection and preservation protocols that I developed with input from experts from institutions involved in collecting, preserving, and analyzing deep-sea corals. 35 samples were collected of several varieties of gorgonians, primnoids, and black corals, and tissue samples were preserved and submitted to the Smithsonian Institution and California Academy of Sciences for scanning electron microscope (SEM) identification.

Subsequently, we learned that we discovered a new species of Primnoid coral in the family Callogorgia. The “life cycle” collection protocols are also setting the standard for deep sea coral documentation. As evidence, we obtained the first ever in situ documentation of two Gorgonians in the family Placogorgia and images of Leiopathes sp. polyps will be used in an upcoming peer reviewed publication.

Finally, this project was very successful in working with survey and GIS specialists from the other two projects to develop a variety of map products for planning and conducting ROV dives, as well as deriving information real-time from the ship’s Seabeam 2112 multibeam system for assessing and visualizing areas that have never been surveyed at high resolution.

Schedule:

Sep 21	- Depart Panama City FL 1400 hrs

Sep 22	- Viosca Knoll site VK826 (day lost due to equipment malfunction)

Sep 23	- Viosca Knoll site VK862/906/907

Sep 24	- Viosca Knoll site VK826

Sep 25	- Green Canyon site GC354, Alderdice Bank, Parker Bank

Sep 26	- Alderdice Bank, Parker Bank

Sep 27	- West Flower Garden Bank

Sep 28	- West Flower Garden Bank

Sep 29	- Diaphus Bank

Sep 30	- Mississippi Canyon site MC885

Oct 1	- Mississippi Canyon site MC118 (day lost due to weather conditions)

Oct 2	- Arrive Gulfport MS 0900 hrs

Oct 3	- Open House

Project Objectives:

- Add to an existing biogeographic database that catalogs ~2,700 deep-sea coral records

- Develop and test transferable life cycle collection and preservation protocols for deep-sea corals

- Provide scientists with a custom designed 3d visualization tool for target selection

Key Findings:

New or Unidentified species

We discovered a new species of Primnoid coral in the family Callogorgia. We also photo-documented several species in situ and on deck for the first time. These images will increase our national capacity to identify these species of deep sea corals.  Previously known species of DSC in the Gulf of Mexico have not been well photographed or well documented, and I suspect several interesting results upon further analysis and investigation at the Smithsonian Institute and the California Academy of Sciences. One species in particular exhibits the branching morphology and axis of a gorgonian, with the spicules of a sponge.

A field of Bamboo coral, Acanella sp., was identified at site 862 for the first time. The specimens were photo documented, but no specimen was collected in the interest of time, and in deference to other science parties. Similarly, two large gorgonian species at 826 were targeted for future collection. Evidence of DSC habitat function was apparent in almost every case.

Shallow versus deep-water corals

While shallow water gorgonians and corals were generally more diverse, deep water black corals and gorgonians grew larger over greater extents. Antipathes sp., Acanella sp. and Callogorgia sp. were all identified in monotypic fields of various sizes whereas the shallow water gorgonians appeared in small groups on outcrops with one to six colonies.

Protocols

This expedition was the first test of the DSC Collection Protocols. They have proven accurate, effective, promising, and time consuming. Life cycle collection, coupled with complete photo documentation is a two person job, especially when collections are numerous. All specimens were documented in situ and on board, with two gorgonians and a few Antipatharians exhibiting great promise for future on board species identification, based upon their photo documented polyp morphology.

Surveying and Mapping

Multibeam surveys were highly successful, and detailed two dimensional observations of that data were sufficient to determine target sites. On board post processing to three dimensions was not possible, due to a lack of access to MB System and Generic Mapping Tools (GMT) software. Three dimesional maps and fly throughs of these sites will become available as the SeaSurveyor data is processed.

Initial Impressions/Characterization:

New or Unidentified species

The apparent cross breed, that exhibits the branching morphology and axis of a gorgonian with the spicules of a sponge, should prove interesting. My first suspicion was a sponge encrusted dead black coral, but video indicates several similar colonies in two different sites. Two of the gorgonians collected were ubiquitous, but unknown to FGBNMS personnel. They are now well documented as Placogorgia sp., and these photos will increase our future understanding of their distribution. On-board photo documentation of their polyp structure, coupled with a species level identification, will aid in future documentation of their vertical and latitudinal distribution.

Shallow versus deep-water corals

Evidence of habitat function in DSC was one of the unanticipated accomplishments on this cruise. The Primnoid Callogorgia was identified at Site 885 in a vast monotypic field across muddy substrate. Most exciting were the egg cases attached to those colonies. One colony exhibited 10-12 egg cases. Cases were evident on an estimated 80% of specimens. This documentation is unprecedented, much needed in order to identify DSC as a candidate for EFH under Magnuson Stevens. Similarly, Acanella appeared to be a preferred habitat forGalatheid crabs, a relationship that has been documented for Bamboo corals in the NE Pacific by Shirley et al and for Lophelia, as documented by researchers at the Smithsonian.

Protocols

Over the last several months that anticipated the cruise season, I assembled a team of DSC researchers from half a dozen institutions willing to consult on DSC Collection protocols. This DSC Panel of Experts includes individuals from Harbor Branch, Wood’s Hole, NMNH, MBARI, CAS, NURP, Duke Univ., Univ. of Connecticut, and Univ. of Oregon. This exercise allowed us to envision the “ideal DSC specimen collection”.

These protocols proved challenging and highly profitable. Continued exploration of these protocols in different regions will develop them further, and result in quantifiable future benefits to field, lab, and classroom taxonomy. The photo and video products have already generated much excitement among visiting educators.

The procedures I used to collect samples included in-situ, on board, and microscope photography of most specimens. Duplicate samples were preserved in ethanol, and larger tissue samples were frozen. Essentially, samples were preserved in triplicate. This duplication not only adds to my confidence and security level, but allows me to distribute samples to researchers with parallel interests, eg. genetics and biomaterials applications, without sacrificing my own materials.

Surveying and Mapping

The video transects resulting from these cruises should prove highly profitable for quantifying DSC distribution and abundance.

Real time 3D viewing of targets remains to be seen in the next cruise season, and is highly dependent on one of two options, a) access to MB System computer software. This free and onboard, but unaccessable at the time of the cruise. Or b) access to CARIS and Fledermaus software, two five figure software programs. The least expensive option is access to MBSystem and GMT.

Accomplishments:

- ROV operations - See attached.

- Samples – See attached. 35 Samples were collected in four different families. One new species of Callogorgia. First ever in-situ photographs of Swiftia sp. and Placogorgia sp. Six additional species were documented in situ, and some represented first occurrences in those regions. Acanella sp. was documented shallow than previously known in MC862.

- Mapping operations – 100 sq km of DSC rich GOM topography.

- Education and outreach – 150 school age children were briefly educated about the range and distribution of deep sea corals, their function in the deep sea ecosystem, and their potential benefits to society via biomaterials applications.

- Web-site contributions

  - 3D mission fly through

  - Article on the Diversity of Deep Sea Corals

  - Article on the Life of a Specimen

Thoughts for the Future:

MC862 has proven to be rich in unusual deep sea coral species in this part of the GOM. I recommend future investigations at this site. Likewise, I recommend further testing and proliferation of the DSC Collection Protocols. This document has proven an easy reference, is well received by the research community, and holds promise to increase our national capacity in DSC Taxonomy.

Also, several DSC species exhibit unique and previously undocumented habitat function. I recommend further interdisciplinary studies documenting DSC species associations. In particular, Callogorgia sp. should be further documented for it’s association with elasmobranch species for applications to EFH provisions of Magnuson Stevens.

Appendices:

- Data Collected – A spreadsheet of DSC collections on this cruise.

- Sample images- Attached “life cycle photography” sample representing microphotography effort for gorgonian species.

- Dive Logs – Taconya will provide