SPACE ASSURANCE REQUIREMENTS AND GUIDELINES (SARG)

##### GRC-M0510.002

Revision A

Glenn Research Center

Risk Management Office

Director’s Message

This Space Assurance Requirements and Guidelines manual is for Programs and Projects. The manual applies NASA Policy for Safety and Mission Assurance NPD 7120.5 for use  at Glenn. A Product Assurance Plan prepared by each  Program or Project shall invoke these instructions.

The Office of Safety and Assurance Technologies uses this manual to point  to Safety and Mission Assurance instructions that are controlled. These instructions apply to the design, development, fabrication, assembly, test, and operation of space flight systems and related support equipment. All personnel are to meet these instructions.

This manual consists of ten sections. These sections cover overall requirements, assurance review, verification, system safety, EEE and mechanical parts control, materials and processes, reliability and maintainability, quality assurance, continuous risk management, and software assurance. They give specific instructions that are to be used to accomplish these tasks. The Office of Safety and Assurance Technologies is available to consult with the  Programs and Projects when they perform their independent assessment and verification tasks.

Compliance with these instructions is essential to ensure successful accomplishment of our commitment to continuous improvement and innovation to ensure quality products, excellent service, and satisfied customers in an efficient, timely, and cost effective manner. Each member of the staff shares the responsibility to work as a team member to achieve this goal.

Donald J. Campbell

Office Notice

0500												March 22, 2001

To: Distribution

From: 0500/ Office of Safety and Assurance Technologies

Subject: NASA Glenn Space Assurance Requirements

The Glenn Space Assurance Requirements and Guidelines manual (SARG) is under the change control of this Office. It is available at BMS Library under Center Manuals.

The SARG represents considerable effort on the part of all the Glenn Space Organizations. It has been revised to meet the ISO Business Management System (BMS). The SARG is a living document that can be changed to meet the needs of the  Programs and Projects. All changes are made using the Document Control and Change Procedure LeR-P3.7.2.1.

Thanks to everyone that assisted in the preparation of the BMS for Glenn.

Vernon W. Wessel

Office Director

TABLE OF CONTENTS

Director’s Message

Office Notice

INTRODUCTION

# Background

Purpose

Scope

# GUIDE TO THE USE OF THE SARG DOCUMENT

#### TABLE OF CONTENTS

SECTION M: MATRICES OF ASSURANCE REQUIREMENTS AND GUIDELINES FOR THE VARIOUS CARRIERS

# SECTION I:  OVERALL REQUIREMENTS

  - Description Of Overall Requirements

  - Product Assurance Plan

  - Use Of Previously Designed, Fabricated, Or Flown Hardware………………………………………..

  - Assurance Status Reports

  - Contractor Surveillance

# SECTION 2:  ASSURANCE REVIEW REQUIREMENTS

2.1     General Requirements

2.2     GRC Assurance Review Requirements

  - GRC Assurance Review Program

2.3.1 Preliminary Design Review

2.3.2 Critical Design Review

2.3.3 Verification Review

2.3.4 Pre-ship Review

2.3.5 Additional Review Requirements………………………………………………………………………

2.4     System Safety

SECTION 3:  VERIFICATION REQUIREMENTS

3.1     General Requirements

3.2     Overall Verification Program

3.3     Electrical Function Test Requirements

3.4     Structural And Mechanical Requirements

3.4.1   Safety Critical Structures and Flight Safety

3.4.2   Structural Loads

3.4.2.1   Pressure Systems

3.4.2.1.1 Design Verification

3.4.3   Vibration -Acoustics

3.4.3.1   Flight Acceptance

3.4.4   Mechanical Shock

3.4.4.1   Design Qualification

3.4.4.2   Flight Acceptance

3.4.5   Mechanical Function

3.4.5.1   Flight Acceptance

3.4.5.2   Life Testing

3.4.6   Pressure Profile

3.4.6.1   Flight Acceptance

3.4.7   Mass Properties

3.5     Electromagnetic Compatibility (EMC) Requirements

3.5.1   EMC Guidance

3.6     Vacuum, Thermal, And Humidity Requirements

3.6.1   Compliance with Requirements

3.6.2   Testing Levels

3.6.3   Description of Applicable Testing

3.6.3.1   Thermal Cycling

3.6.3.1.1   Ambient Pressure Thermal Cycle

3.6.3.1.2   Thermal Vacuum

3.6.3.2   Burn-in-Test

3.6.3.3   High Temperature Dwell Tests.

3.6.4   Description of Applicable Analysis

3.6.5   References

3.7     Mission Simulation And Compatibility Tests Requirements

3.7.1   Mission Simulation

    - Compatibility Test

SECTION 4:  SYSTEM SAFETY

4.1     System Safety Requirements

4.1.1   General System Safety Requirements

4.1.2   Space Transportation System Safety Requirements

4.1.3   Space Station System Safety Requirements

4.1.4   Sounding Rockets Safety Requirements

    - Project Safety Plan

    - Safety Compliance Documentation

    - Aeronautics System Safety Requirements

4.2     System Safety Guidelines

4.2.1   System Safety Guidelines for Projects in Phase A

4.2.2   System Safety Guidelines for Projects in Phase B

4.2.3   System Safety Guidelines for Projects in Phase C

4.2.4   System Safety Guidelines for Projects in Phase D

SECTION 5:  EEE and MECHANICAL PARTS CONTROL

5.1     General Requirements

5.2     Parts Selection And Screening

5.2.1   Parts Grades

5.2.2   Flight Parts Screening

5.2.3   De-rating

5.2.4   Radiation Hardness

5.2.4.1 Total Dose

5.2.4.2 Single Event Effects

5.2.5   Electric Motors

5.3     Parts Storage Control

5.4     Parts Age Control

5.5     Parts Identification List

SECTION 6:  MATERIALS AND PROCESSES REQUIREMENTS

6.1     GENERAL REQUIREMENTS

6.1.1   Specific Requirements

6.2     Reference Documents

6.3     Materials Assessment Program

6.3.1   Corrosion

6.3.2   Stress Corrosion

6.3.3   Outgassing

6.3.4   Flammability

6.3.5   Fluid Compatibility

6.3.6   Materials Offgassing in Habitable Areas

    - Other Materials Assessments

SECTION 7:  RELIABILITY AND MAINTAINABILITY

7.1     GENERAL REQUIREMENTS

  - AppLICABLE DOCUMENTS

  - RELIABILITY, MAINTAINABILITY AND AVAILABILITY

7.3.1   Analysis Documentation

7.3.2 Failure Modes and Effects Analysis and Critical Items List

7.3.3   Fault Tree Analysis

7.3.4   Parts Stress Analyses

7.3.5   Worst Case Analyses

    - Reliability Prediction Analysis

    - Maintainability Assessment

    - Availability Analysis

7.3     ANALYSIS OF TEST DATA

7.3.1   Trend Analyses

7.3.1.1   Performance Trending

7.3.1.2   PRACA Trending

7.3.2   Trending Activities

7.4     LIMITED-LIFE ITEMS

7.5     OFF-THE-SHELF COMPONENTS

7.6     THERMOGRAPHIC MAPPING

7.7     MAINTENANCE

7.8     PREVENTIVE MAINTENANCE ANALYSIS

7.9     SPARES REQUIREMENT ANALYSIS.

SECTION 8:  QUALITY ASSURANCE REQUIREMENTS

  - GENERAL REQUIREMENTS

8.1.1   Applicable Documents

8.2     ORGANIZATION

  - CONFIGURATION MANAGEMENT AND VERIFICATION

  - IDENTIFICATION AND TRACEABILITY

8.5     PROCUREMENT REQUIREMENTS

8.5.1   Government Source Inspection

8.6     RECEIVING INSPECTION

8.7     CONTROL OF FABRICATION ACTIVITIES

8.7.1   Fabrication and Inspection Requirements

8.7.2   Training and Certification for Personnel

8.7.3   Evaluation and Control of Process Specifications and Procedures

8.7.4   Bonded Storage

8.8     CONTAMINATION CONTROL

8.8.1   General Requirements

8.8.2   Contamination Control Plan

8.9     ELECTROSTATIC DISCHARGE CONTROL

  - PROBLEM REPORTING AND CONTROL

8.10.1   Review Boards

8.11   ALERT INFORMATION

8.12    CONTROL OF ASSEMBLY AND INSPECTION/TEST ACTIVITIES

8.12.1   Assembly, Inspection and Test (AIT) Procedures

8.12.2   Inspection and Tests of Stored Limited Life Hardware

8.12.3   Records of Inspection and Tests

  - CONFIGURATION VERIFICATION

  - HANDLING, PRESERVATION, MARKING, PACKAGING, PACKING, AND TRANSPORTATION

  - CONTROL OF GOVERNMENT PROPERTY

  - GOVERNMENT OR PRESHIP ACCEPTANCE

8.17 AUDITS AND REPORTS………………………………………………………………………………………

Session 9: CONTINOUS RISK MANAGEMENT

  - Overview

  - Reference

  - Purpose

  - Implementation

9.4.1   Identify Risks

9.4.1.1   Risk Statements

9.4.1.2   Contexts

9.4.2 	Analyze Risks

9.4.2.1 Evaluate

9.4.2.2 Classify

9.4.2.3 Prioritize

9.4.3	Planning

9.4.3.1 Research

9.4.3.2 Accept

9.4.3.3 Watch

9.4.3.4 Action Plan

9.4.4 Tracking

9.4.5 Control

9.4.6 Communication and Documentation

Session 10: SOFTWARE ASSURANCE

10.1   GENERAL REQUIREMENTS

10.1.1   Roles and Responsibilities

10.1.2   Scope of Software Assurance Program

10.1.3   Software Assurance Plan

10.1.4   Software Development Requirements

10.1.4.1   Software Development Life Cycle

10.1.4.2   Software Development Life Cycle Summary

10.1.5   Applicable Development Standards

10.1.6   Project Documentation

10.1.7   Government, Subcontractor and Purchased Software

10.1.8   Firmware Assurance

10.2    SOFTWARE SAFETY

10.3    SOFTWARE RELIABILITY

10.4    SOFTWARE QUALITY ASSURANCE

10.5    SOFTWARE CONFIGURATION MANAGEMENT

10.6    SOFTWARE PRACA

10.7    PERFORMANCE VERIFICATION AND VALIDATION

10.7.1   Software Review

10.7.2   Inspections

10.7.3   Software Testing

10.7.3.1   Software Test Plan

10.7.3.2   Software Test Procedures

10.7.3.3   Software Test Reports

10.7.4    Software Audits

10.7.5    Software Records

10.7.5.1   References

10.7.6    Software Acceptance

## APPENDICES

A – APPLICABLE/REFERENCE DOCUMENTS

B –ABBREVIATIONS, ACRONYMS, AND GLOSSARY

C – PROJECT SCHEDULE

INTRODUCTION

BACKGROUND

The Standard Assurance Guidelines for Experiments (SAGE) was base-lined at Glenn Research Center (GRC) on January 6, 1993. SAGE was created to provide safety, reliability and quality assurance (SR&QA) guidelines for Glenn space-flight experiments and was tailored for Glenn applications primarily from two Goddard Space Flight Center documents: Standard Payload Assurance Requirements and General Environmental Verification Specification.

While the SAGE served as a useful guide, Glenn decided that a minimum set of SR&QA guidelines were required for space experiments. Hence, the Standard Assurance Requirements and Guidelines for Experiments (SARGE) document was created in 1996 to explicitly define which SR&QA guidelines should be treated as requirements for different types of micro-gravity missions.

In March 2001, Glenn renamed this document Space Assurance Requirements and Guidelines (SARG). The document was revised to reflect the increased Safety and Mission Assurance (SMA) role in space Programs and Projects  to meet the ISO 9001 Certification Requirements. In addition, the document was updated to reflect the new NASA Headquarters Policy for Program and Project Management Process and Requirements, NPG 7120.5, including the new assurance requirements for continuous risk management. Finally, the document was updated to include assurance requirements applicable to payloads on the International Space Station.

PURPOSE

The SARG document was developed to promote the safety and success of space flight  Programs and Projects managed by Glenn Research Center. SARG defines overall requirements, assurance review, verification, system safety, EEE and mechanical parts, materials and processes, reliability and maintainability, quality assurance, continuous risk management and software assurance requirements that shall be followed.

SCOPE

This document identifies the safety and assurance requirements and recommended guidelines for space flight  Programs and Projects. The SARG applies to in-house and contractor managed  Programs and Projects. The NASA Project Manager shall determine which sections will be followed and documented in the Project Plan and the Product Assurance Plan. GRC management approval is required for each Project Plan or Product Assurance Plan.

During RDR and subsequent reviews,   Programs and Projects shall show how they are complying with SARG requirements. For any requirement not satisfied, they  should obtain management approval and document non-compliances.

GUIDE TO THE USE OF THE SARG DOCUMENT

The SARG includes all necessary SMA requirements and guidelines. The SARG is organized with sections that can be used as requirements depending on the  needs of the Programs and Projects. The Section M Matrices in the front of the document describe the recommended requirements and guidelines for the various carriers. Sections 1 to 10 in the document describe the assurance tasks that shall be done. The Office of Safety and Assurance Technologies serves as a consultant to perform the verification and assessment tasks.

SECTION 1  - OVERALL REQUIREMENTS

1.1 DESCRIPTION OF OVERALL REQUIREMENTS

The GRC Project Manager (PM) has primary responsibility for ensuring assurance requirements are satisfactorily accomplished. However, the Program Assurance Manager (PAM) shall assist the PM in this effort and have direct access to developer management. The Safety and Mission Assurance (SMA) program shall operate concurrently with all other elements.

The developer is required to plan, implement and organize a SMA Program that encompasses all flight hardware, software, government furnished equipment, and support equipment  from initiation through  development and subsequent missions or tests (see Section 1.3).  The SMA Program shall be in place until the Program or Project is completed and the associated hardware and software is retired.

The SMA Program applies to all work accomplished  by the developer, subcontractors and suppliers. The development may be  in-house or by an outside contractor.

1.2 PRODUCT ASSURANCE PLAN

The SMA Program shall be implemented  with  an approved Product Assurance Plan (PAP), which  addresses all sections of the SARG. The PAP shall document how the program/project is going to meet the requirements of the SARG. The PAP shall also include: SARG reference paragraphs, deliverables, and performing organizations. Any non-compliance to the requirements or guidelines in the SARG shall be identified and justified in the PAP. The PAP shall be reviewed and approved by the PM and PAM. Any proposed changes to the approved PAP shall be submitted to the PM and PAM for approval prior to implementation  Developers are encouraged to make maximum use of their own existing procedures and any existing GRC work instructions and procedures (to include the Product Assurance Instructions (PAIs) in the BMS) in complying with the SARG. All developer procedures referenced in an approved PAP shall also be available for information at the developer’s facility.

For an outside contract, the PAP shall be delivered by the effective date of the contract in accordance with the contract schedule. The contractor’s practices and procedures referenced in the PAP shall also be delivered at the effective date of contract in accordance with the contract schedule. If any inconsistencies between the approved PAP and this document become evident during the contract period of performance, this document shall take precedence, except when specific non-compliances have been approved by the PM and PAM. Any new procedure or any proposed changes to the approved procedures shall be submitted to the PM and PAM for review and/or approval in accordance with the contract.

1.3 USE OF PREVIOUSLY DESIGNED, FABRICATED OR FLOWN SYSTEMS

When a system that was designed, fabricated or flown  previously  is to be used, the developer is required to demonstrate how the system complies with the SMA requirements and guidelines in this document. Furthermore, to avoid repeating certain tasks which previously demonstrated the system complied with requirements, the developer shall have evidence from the previous  Program or Project that shows how flight worthiness and the integrity of the system were maintained.

1.4 ASSURANCE STATUS REPORTS

The developer shall submit SMA Status Reports on a quarterly basis to the PM and PAM. The reports shall cover items such as those listed below as well as those discussed in the individual sections of this document:

1. Key SMA organization and personnel changes

2. Significant SMA risks

3.  Safety Issues

4. Status of SMA activities in manufacturing, testing, and operations

5. Supplier and subcontract SMA activities

6.  Audit, non-conformance, and problem reports

7.  Review status

8.  Parts list, parts problems, and ALERT findings

9. SMA trend analyses

1.5 CONTRACTOR SURVEILLANCE

NASA GRC shall use a surveillance approach to evaluate the contractor and determine if contract performance is acceptable.  The government’s objective is to balance the level of surveillance with the perceived impacts and risks of meeting program/project goals.  The GRC Program/Project shall identify program requirements, strategy, resources, review and control processes, surveillance activities, and metrics for continuous measurement of the contractor’s performance.

The work activities, operations, and documentation performed on the program/project by a contractor, subcontractor or supplier are subject to evaluation, review, audit and/or inspection by the government or its designated representatives as specified in the contract.  When necessary, GRC will delegate responsibilities and authority to other government agencies in a letter of delegation or with an independent assurance contractor with a GRC contract, as appropriate.

The contractor, upon request, shall provide government representatives with SMA documents, records, and equipment required to perform these activities.  The contractor shall also provide the government representatives with an acceptable work area within its facilities when requested.

SECTION 2 - ASSURANCE REVIEW REQUIREMENTS

2.1 GENERAL REQUIREMENTS

The developer shall support a series of formal or informal comprehensive system and subsystem level design reviews. The reviews cover all aspects of project hardware, software and operations for which the developer has responsibility.

2.2 GRC ASSURANCE REVIEW REQUIREMENTS

For each specified system level review conducted by an Assurance Review Team, the developer shall:

2.2.1 Develop and organize material for oral presentation to the Assurance Review Team. Copies of visual aids and other supporting material that is pertinent to the review shall be submitted to the Project Manager for information in accordance with the Project Schedule (Appendix C).

2.2.2 Participate in splinter review meetings as needed.

2.2.3 Produce written responses to recommendations and action items resulting from the review.

2.3 GRC ASSURANCE REVIEW PROGRAM

The Assurance Review Program consists of individual, periodic reviews of the project as defined below. The reviews shall include information on project objectives and design in sufficient detail to facilitate understanding of the internal and external interfaces of the project’s hardware and software.

The peer reviews shall be conducted by a team of experts not working on the project being reviewed. GRC reserves the right to attend assurance reviews conducted by GRC developers and all review documentation shall be available to the review team 10 working days prior to the review.

The results of the reviews shall be documented, and the documents shall be retained as quality records and made available to the government upon request.

2.3.1 Preliminary Design Review (PDR) - The Preliminary Design Review is a project implementation review conducted after the completion of the preliminary design synthesis and before the detailed design process. This review is conducted approximately when the project plan is signed with a mature budget and schedule or project implementation phase per NPG 7120.5A.  The overall purpose of the review is to confirm the requirements, evaluate the technical progress and adequacy, evaluate the system design compliance to requirements, and to review the results of breadboard testing and design analyses. The PDR shall evaluate the ability of the system, subsystem and components to successfully perform their function under operating and environmental conditions, during qualification and acceptance testing, and the project’s planned activities. The results of parts de-rating analyses and component packaging review, including the results of associated tests, shall be discussed at the PDR.

2.3.2 Critical Design Review (CDR) - The Critical Design Review is conducted after the design has reached the degree of completion needed to permit a comprehensive and detailed examination, verification and data analysis.  This review shall be conducted after the review of engineering model system testing and prior to release of drawings for fabrication of the end item hardware.   The goal is to have 90 percent of the flight or end item hardware drawings finished at the time of t he CDR.  Typically, a CDR is performed along with a Verification Readiness Review (VRR).  Successful completion of the CDR and close-out of all Review Actions provides the technical definition for the end item baseline.  The overall purpose of the CDR is to verify compliance of the detailed design to the design requirements and the acceptability of the engineering test results and design analyses. The CDR shall evaluate the ability of the system, subsystem and components to successfully perform their function under operating and environmental conditions, during qualification and acceptance testing, and the project’s planned activities. The results of parts de-rating analyses and component packaging review, including the results of associated tests, shall be discussed at the CDR.

2.3.3 Verification Readiness Review (VRR) – The purpose of a Verification Readiness Review (VRR) is to have the Project Team present the verification methods it will use to show compliance with the science/technical and engineering requirements.  It is often performed at the same time as the CDR.  The verification methods defined at this review will then be the accepted method used at the Pre-Ship Review to verify that requirements are met.  The functional and environmental t est plans, ground operations and verification matrix for science/technical and engineering requirements, as well as a review of system interfaces are reviewed in this process. 2.3.4 Pre-ship Review (PSR) - Held prior to the shipment of flight or other project equipment to the launch site or other project activities destination, this review concentrates on system performance during flight or other project acceptance testing, significant non-conformances, open risks, and functional failures for corrective action, and closeout of open items.

2.3.5 Additional Review Requirements

For flight projects, packaging reviews shall be conducted on all electrical and electromechanical components in the flight system.

The packaging review shall specifically address the following:

- Placement, mounting and interconnection of parts on circuit boards, substrates, and hybrids.

- Structural support and thermal accommodation of the boards, substrates, and hybrids and their interconnection in the system design.

- Provision for parts protection and inspection.

2.4 SYSTEM SAFETY

The approach used to comply with the system safety requirements will be an agenda item at each of the reviews listed in paragraph 2.3 and, as such, the GRC assurance reviews will complement the system safety reviews of Section 4

SECTION 3 - VERIFICATION

3.1 GENERAL REQUIREMENTS

The developer must conduct a verification program to ensure that the science and project verification requirements for the activity are satisfied. Science requirements are defined in the Science Requirements Document (SRD), and are not described further in the SARG. Project requirements that should be verified are defined in this Section, and throughout the rest of the SARG Sections. The overall verification program aP/Proach for project requirements are described generally in this section.

The project requirements that is described in this section address integration and functional testing in the following areas: electrical, structural, EMI, thermal and end-to-end. The project will determine which integration requirements documents need to be followed. These documents provide the basis for the integration testing that is required in these areas. The functional testing requirements are based on GRC experience and practices developed over the years on a variety of programs.

Payload integration with the experiment carrier (i.e. GAS-can, hitchhiker) as described in this section is worked directly with the integration centers as shown in the figure. Integration of the payload/carrier with the shuttle or other launch vehicle is the responsibility of the integration center with suP/Port from the payload developer.

3.2 OVERALL VERIFICATION PROGRAM

A verification program begins with the development of a Verification Plan that: identifies the project verification requirements; defines the method(s) of verification; defines the associated verification matrix; describes the SARG compliance matrix. It concludes when the required verifications are completed as outlined in the Plan.

The methods of verification include analytical investigations, physical property measurements, inspections, and tests that include simulating the environments to be encountered. These environments may include: handling and transportation, pre-launch, launch, on-orbit, and where aP/Propriate, retrieval, reentry and landing. These methods are described throughout the various SARG sections, and need to be reviewed and identified accordingly.

The Verification Plan should be initiated at Requirements Design Review (RDR) and updated as necessary through final aP/Proval by the board at Preliminary Design Review (PDR). The implementation can be at the component, subsystem or system levels of assembly as required by the Plan. The Plan shall include a flight or other project simulation end-to-end test of the entire system that includes a mission simulation for the mission timeline.

In the RDR timeframe, a coordination meeting shall be held that includes GRC payload integration testing experts in the following test areas: electrical, structural, EMI, thermal, and end-to-end. The purpose of the meeting shall be to identify the experiment unique characteristics that will drive the design in these areas, and make the Project Team and the Project Manager aware of the risks so that mitigation can be tracked in a timely and effective manner.

All flight operations or other project activities shall undergo acceptance testing in accordance with the flight, re-flight or other project verification plan. All prototype or proto-flight systems shall undergo qualification to demonstrate compliance with the requirements of the Plan. Additional requirements and guidance for test specifications and reporting is in the Quality Assurance Section.

The Verification Matrix shall contain the following information:

- Requirements Document - identify the source document from which the verification element was obtained.

- Paragraph Reference - identify the paragraph from the source document.

- Requirement Title - specify the specific requirement in a brief descriptive form.

- Methods of Verification - identify methods of verification.

- Verification/Validation AP/Proach Summary - to verify the integrity, space worthiness and capability of the flight or other project system to fulfill the performance requirement.

- Closure Requirement - specify how closure will be accomplished and documented.

- Safety Closure Reference - identify any safety closure documentation.

In addition, the Matrix shall include the science requirements traceable to the SRD (or SRED) and the methods of verification.

The Verification Matrix must be updated throughout the project to reflect the latest documentation, and status changes.

3.3 ELECTRICAL FUNCTION TEST REQUIREMENTS

Before the integration of an assembly, component or subsystem into the next higher-level system assembly, electrical interface tests shall be performed to verify that all software and signals are within acceptable limits of aP/Plicable performance specifications.

Prior to being mated with other components, all-electrical harnessing used to mate assemblies shall be inspected and have continuity and IR tests accomplished in accordance with NASA-STD-8739.4, paragraph 18.2. All cables shall be made from spools of wire which have been sample tested to NASA-STD-8739.4, paragraph 18.2.

3.4 STRUCTURAL AND MECHANICAL REQUIREMENTS

The Project shall demonstrate compliance with the structural and mechanical requirements as defined in the verification matrix by inspection, demonstration, similarity, analyses, or tests. Keep in mind that the Flight Experiment may have structural and mechanical requirements in addition to the carrier requirements.

The payload developer is charged with establishing a verification plan to satisfy both safety and mission success criteria. The verification plan or program should include structural analysis, testing and structural assessment to verify the structural integrity of all payload flight or other aP/Plicable project equipment for all ground and flight environments. These environments may include structural loads, vibration-acoustics, mechanical shock and pressure profiles. Mass properties and mechanical functions shall also be verified.

3.3.1 Safety Critical Structures and Flight Safety

The structural integrity of the Space Transportation System (STS) or International Space Station (ISS) payloads is a critical flight safety concern. All structural elements in the primary load path, pressure systems, uncontained glass, rotating or articulating machinery and containment devices are safety critical. Safety critical structures will usually include components whose failure present catastrophic hazards to the STS or ISS crew. These Fracture Critical components must be shown by test or analysis to be safe from failure throughout the mission.

For other than STS launched payloads, the project should obtain users handbook to obtain the current environment that the payload will be used in and experience during launch. The GSFC GEVS-SE document provides some of this information for some launch vehicles in its aP/Pendix.

3.4.2 Structural Loads

Qualification of the payload for the structural loads environment requires a combination of test and analysis. A finite element model of the payload may be developed and verified by modal testing. A coupled loads analysis of the launch vehicle also must be performed utilizing the test verified model. For small payloads the coupled load analyses is done by the Mission Integrator. The maximum loads resulting from the analysis define the limit loads for each critical loading condition and configuration including handling and transportation, vibration-acoustic effects during lift-off, engine start-up and shutdown, landing, thermal effects, and pyrotechnic shocks. To determine the combined loads for any loading phase, the root-sum-square (RSS) of the low and high frequency dynamic components are Superimposed upon the steady-state component.

Qualification for the structural loads environment shall be accomplished by a combination of test and analysis. A modal survey should be performed on each subsystem to verify that the analytic model adequately represents the system’s dynamic characteristics. The test-verified model shall then be used to predict the maximum expected load for each potential critical loading condition, including handling and transportation, vibration-acoustic effects during lift-off, pyrotechnic shocks, and emergency landing including thermal effects as aP/Plicable to the mission. The maximum loads resulting from the analysis define the load limits.

The usual methods of qualifying flight systems are by a strength test of the structure to load limit times a safety factor. Some times primary structure cannot be strength tested, and the structure must be designed in that case to a higher safety margin. To satisfy STS safety constraints, the untested structure must be manufactured using processes subject to stringent quality control procedures to ensure conformance of the structure to the design.   A stress analysis must be performed to demonstrate that the hardware has the proper margins on yield, ultimate and dispersion. Below is an example of design safety margin required for Space lab from the SPAH.

Minimum Design Safety Margin aP/Plicable to Space lab for a critical experiment

|  | Yield | Ultimate | Proof |
| --- | --- | --- | --- |
| Tested* structures | 1.1 | 1.4 | - |
| Non-tested structures | 1.25 | 2.0 | - |
| Emergency landing condition (No test required) | - | 1.0 | - |
| Lines and fittings less than 38 mm | - | 4.0 | 2.0 |
| Lines and fittings 38 mm or greater | - | 1.5 | 1.2 |
| Pressure tanks, actuating cylinders, valves, filters, and switches | - | 2.0 | 1.5 |

Note: * Qualification unit satisfactorily tested to 1.4 x Limit Load

There are several structural materials that require special considerations due to their inherent failure Characteristics and difficult manufacturing processes. Beryllium, composites, ceramics, and glass structures all have specific requirements that are required to verify the structures integrity for an STS flight. For an unmanned launch, the structural verification requirements are lowered to flight hardware standards and conservative engineering practice.

It is emphasized that all structural elements shall be in compliance with aP/Plicable fracture control provisions for materials and processes.

For a detail requirement aP/Plicable to your project needs be sure to review the specific documentation that aP/Plies.

3.4.2.1 Pressure Systems

The maximum design pressure (MDP) for a pressurized system shall be the highest pressure defined by the maximum relief pressure, maximum regulator pressure or maximum temperature. Transient pressures shall be considered. Design safety margins shall aP/Ply to MDP. Pressure integrity shall be verified at the system level.

For shuttle aP/Plications, where pressure regulators, relief devices, or a thermal control system is used to control pressure, collectively they must be two faults tolerant from causing the pressure to exceed the MDP of the system.

3.4.2.1.1 Design Verification

The design verification process for pressure vessels is shown in Figure 3.4.2.1-1. This figure contains the details for this verification process, which aP/Plies to pressure vessels including qualification and acceptance testing.

A pressure vessel is defined as a container designed for pressurized storage of gases or liquids. The vessel meets these requirements: Contains stored energy of 14,240 ft-lbs or greater based on adiabatic expansion of a perfect gas; has a design limit pressure greater than 100 Pisa; contains a fluid in excess of 15 Pisa which will create a hazard if released.

The carrier documentation should also be reviewed for any specific requirements relative to that carrier.

3.4.3 Vibration Acoustics

The purposes of acoustic and random vibration testing, with test factors, are: (1) to prove design performance at the maximum expected flight level (MEFL), plus margin for uncertainty, (2) to demonstrate that hardware is acceptable for flight, and (3) to verify that adequate workmanship exists in the construction of the hardware.

To satisfy the vibration acoustic requirements, a space flight hardware test program shall be developed which is based on an assessment of the expected mission environments and the type of flight hardware program (prototype or proto-flight). NASA-STD-7001 states very clearly the requirements for space flight hardware, and these requirements should be enveloped with the carrier mission requirements.  An executive summary of NASA-STD-7001 is given in Table 1.

Table 1.  Executive Summary of NASA-STD-7001 Verification Test Requirements

| Type of Test Hardware | Test Level1,2 | Test Duration |
| --- | --- | --- |
| Prototype: Qualification: Single Mission Multiple (N) Re-flights Flight Acceptance: | MEFL + 3 dB MEFL + 3 dB MEFL - 3 dB | 2 minutes per axis 2 + 0.5N minutes per axis 1 minute per axis |
| Proto-flight: | MEFL + 3 dB | 1 minute per axis |

Notes:

- Maximum Expected Flight Level (MEFL) defined as 95%/50% Probability Level.

- A minimum workmanship random vibration test specification of 6.8 G’s shall be imposed on electrical, electronic, and electromechanical components weighing 50 kg (110 lbs.) or less.  This spectrum is given in Table 2.

3.4.3.1 Component Random Vibration Testing

Random vibration testing is required for essentially all electrical, electronic, and electromechanical components and mechanisms.  Exceptions include large area-to-weight structures (which may be subjected to acoustic testing) and hardware not practical to vibrate at the component level (which may be more easily tested at the subsystem level, such as cabling, plumbing, and blankets).

Random vibration tests, in three axes, shall be performed at the component level of assembly to the test levels and durations specified in NASA-STD-7001.  If aP/Propriate, as specified in Section 3.4.3.1.1, these test levels shall also envelope the component minimum workmanship levels.

3.4.3.1.1 Workmanship

Workmanship random vibration testing is performed to identify latent defects and manufacturing flaws in electrical, electronic and electromechanical hardware at the component level.  The minimum workmanship level provided in NASA-STD-7001 is shown in Table 2 and has been proven to be an aP/Propriate level for workmanship screening.  Thermal stress screening is also highly recommended, but it does not replace the workmanship random vibration screening.

Table 2.  Component Minimum Workmanship Random Vibration Test Levels

| Frequency | Test Level |
| --- | --- |
| 20 Hz | 0.01 g2/Hz |
| 20 to 80 Hz | + 3 dB/octave |
| 80 to 500 Hz | 0.04 g2/Hz |
| 500 to 2000 Hz | - 3 dB/octave |
| 2000 Hz | 0.01 g2/Hz |
| Overall Level | 6.8 G’s |

The minimum workmanship random vibration test specification shall be imposed on electrical, electronic, and electromechanical components weighing 50 kg (110 lbs.) or less.  It need not be aP/Plied to components weighing greater than 50 kg (110lbs.).

When the minimum workmanship test level exceeds the qualification/flight acceptance/proto-flight levels, the random vibration test level shall envelope the two spectra.  Thus, the workmanship level may often drive the test level for hardware flying in relatively benign flight environments, such as a space experiment being launched in the Shuttle.

Care should be exercised not to aP/Ply workmanship to highly vibration-sensitive optical components and sensors that could be damaged by these levels.  Examples of possible exceptions might include mirror assemblies, alignment critical devices and optical hard drives.  For these exceptions, some confidence of sufficient workmanship should be obtained by other means such as by inspection or vendor data.

3.4.3.1.2 Stowed Components

Hardware designed and launched in a stowed condition shall satisfy the following two conditions:

(1) A qualification/proto-flight test in the stowed configuration shall be performed.  This test is to verify that the flight package design can survive the launch environments with margin.

(2) Electrical, electronic and electromechanical components weighing 50 kg (110 lbs.) or less shall be exposed to workmanship levels via either testing in the stowed or hard-mounted configuration. This test is to verify adequate workmanship of the flight /proto-flight hardware and identify latent defects that could cause on-orbit failure (despite package protection during launch), particularly in light of loads and stresses imposed by handling and transportation. Highly vibration-sensitive flight/proto-flight hardware will only be screened to the vibration levels seen in the stowed configuration test (which is likely to be below the 6.8 G’s workmanship level).

The recommended logic to determine what testing should be performed is provided in Figures 1 and 2, for proto-flight and prototype projects respectively.  For the evaluation of new flight packaging concepts it may be beneficial to test first with a mass simulator unit, before testing with the actual hardware.

A hard-mounted workmanship test of the flight/proto-flight hardware may actually drive the hardware design.  In these cases, it may be aP/Propriate to first perform a qualification test of the hardware in its hard-mounted configuration to relieve concern.

3.4.3.2 Additional Vibration Acoustic Testing

Vibration Acoustic testing shall be performed at the subsystem level, if aP/Propriate, per NASA-STD-7001. Workmanship is not to be aP/Plied at the subsystem level of assembly. Subsystems undergoing random vibration testing may have their test levels reduced in order to prevent an over test at the resonance’s of the vibration test fixture.

An acoustic test may be required for large area-to-weight ratio structures (such as skin panels, reflectors, dish antennae and solar panels) that respond significantly to the direct impingement of the acoustic environment.

Additional vibration acoustic tests shall be included in the test program if aP/Propriate.  For example, sine vibration may be added to simulate sustained oscillations occurring during the launch, or as an alternative method of satisfying another requirement such as loads testing.

3.4.3.1 Flight Acceptance

Testing shall be conducted at the flight levels for 60 seconds.

3.4.4 Mechanical Shock

Self-induced pyrotechnic and externally induced shocks shall be considered in defining the mechanical shock environment.

In addition, when the most severe shock is externally induced, a suitable simulation of that shock shall be aP/Plied. When it is feasible to aP/Ply the shock with a controllable shock-generating device, the qualification level shall be 1.4 times the maximum expected value, aP/Plied once in each of the three axes. If it is not feasible to aP/Ply the shock with a controllable shock-generating device, the test may be conducted at the payload level by actuating the shock-producing devices in the payload that produce the shocks external to the subsystem to be tested.

3.4.4.1 Flight Acceptance

The need for mechanical shock tests for the acceptance of previously qualified systems shall be considered on a case-by-case basis. Testing should be given careful consideration in accordance with mission reliability goals, shock severity, hardware susceptibility, design changes that could affect proximity to the shock-producing device, and previous history. An End-to-End Test of any pyrotechnic device shall be conducted for demonstration of acceptance for flight.

3.4.5 Mechanical Function

A kinematics analysis of all experiment mechanical operations is required (a) to ensure that each mechanism can perform satisfactorily and has adequate design margins under worst-case conditions, (b) to ensure that satisfactory mechanical component clearances exist, for stowed, operational configuration, and any mechanical operation, and (c) to ensure that all mechanical elements are capable of withstanding the worst-case loads that may be encountered.

Experiment verification tests are required to demonstrate that the installation of each mechanical device is correct and that no problems exist that will prevent proper operation of the mechanism during mission life.

Qualification tests are required for each mechanical operation at nominal-, low-, and high-energy levels.  To establish that functioning is proper for normal operations, the nominal test shall be conducted at the most probable conditions expected during flight. A high-energy test and a low-energy test shall also be conducted to prove positive margins of strength and function. The levels of the tests shall demonstrate test margins beyond the nominal conditions to cover adverse interaction of potential extremes of parameters such as temperature, friction, spring forces, stiffness of electrical cabling or thermal insulation, and, when aP/Plicable, spin rate. Parameters to be varied during these high- and low-energy tests shall include, to the maximum extent practicable, all those that could substantively affect the operation of the mechanism as determined by the results of analytic predictions or development tests. As a minimum, however, successful operation at temperature extremes 10 degrees C beyond the range of expected flight temperatures shall be demonstrated.

3.4.5.1 Flight Acceptance

Testing of experiment mechanical operation is required only at the nominal condition for the acceptance of previously qualified systems.

3.4.5.2 Life Testing

Mechanical elements that are used for a fixed number of cycles (i.e.; 100 cycles) shall be qualified for 10% of the wear out-no failure (i.e.; 10 cycles) testing and for 5% of mission test operations (i.e., 5 cycles), this should leave an adequate life margin of 85% for final mission operations (i.e.; 85 cycles). Life testing methods and systems to be used will be described in the Verification Plan. Verification of useful lifetime by analysis shall require a rationale for not testing and suP/Porting analyses for each element that is not tested.

3.4.6 Pressure Profile

The need for a pressure profile test shall be assessed for all subsystems. A qualification test shall be performed if analysis does not indicate a positive margin for ultimate strength at loads equal to twice those induced by the maximum expected pressure differential during launch and, if aP/Plicable, reentry.

If a test is required, the limit pressure profile is determined by the predicted pressure-time profile for the nominal trajectory of the particular mission. Because pressure-induced loads vary with the square of the rate of change, the qualification pressure profile is determined by multiplying the predicted pressure rate of change by a factor of 1.12 (the square root of 1.25, the required qualification factor on load).

3.4.6.1 Flight Acceptance

Pressure profile test requirements do not aP/Ply for the acceptance testing of previously qualified systems.

3.4.7 Mass Properties

Hardware mass property requirements are mission-dependent and, therefore, must be determined on a case-by-case basis. The mass properties program must include an analytic assessment of the system ability to comply with the mission requirements, including constraints imposed by the launch vehicle, suP/Plemented as necessary by measurement.

3.5 ELECTROMAGNETIC COMPATIBILITY (EMC) REQUIREMENTS

EMC component, subsystem and system design are required to meet two basic criteria. First, the equipment shall not generate electromagnetic interference that interferes with its own mission objectives or the operation and safety of concurrently operating systems, i.e., the launch vehicle, aircraft, or other payloads. Secondly, the system shall be designed to operate in the missions' defined electromagnetic environment, containing both conducted and radiated interference sources.

A demonstration of 6 dB margins for safety critical interfaces, and a 20 dB margin for pyrotechnic circuits is required.

3.5.1 EMC Guidance

From these two basic requirements, program level electromagnetic interference (EMI) specifications have been derived for generic payloads integrated into specific carriers, i.e., Space Laboratory, Hitchhiker etc. These specifications are controlled by the integrating element and represent a set of design and verification specifications that if complied with, will assure adequate margin exists between emissions and susceptibility of the payload and the conducted and radiated environment. This document does not present any GRC-unique EMI verification test levels or test methods since these requirements are dictated by the integrating Center.

The method of achieving EMC is through a process called EMI control, and is managed through the use of an EMI Control Plan.  For simple function payloads, this plan may be as simple as adherence to the aP/Propriate carrier's EMC specification referenced earlier. For a larger, multifunctional system however, the power distribution system, control functions, signal, data processing, and distribution function must be managed through careful attention to electrical isolation, grounding, filtering and shielding. It is important to recognize that EMI must be controlled in the time domain (in-rush current at turn-on, turn off) and in the frequency domain (signal pass bands and switching power suP/Plies).

Many experiments rely on the use of commercial off-the-shelf (COTS) equipment that may not meet these requirements. The EMI control process must address how these non-compliant components will be managed in the integrated system such that they will meet the system objectives before procurement of these items is allowed.

Below are some design requirements to look for in COTS equipment:

Isolation - All referenced EMC specifications have a requirement for both power and signal isolation usually verified by a DC measurement. These requirements are verified at the system level. Adherence to these principles within the system, while not mandatory in all cases, should not be abandoned without sound engineering judgment. The most fundamental decision to be made for the power distribution system is whether to use a primary or secondary power distribution system and how this affects signal referencing. A system level grounding and isolation diagram is useful for this purpose and should be presented at or prior to PDR.

Bonding - the methods and processes of joining electrical fraying surfaces, is specified as a method to assure an equal potential ground plane (at all frequencies) and to achieve electrical safety requirements. This requirement aP/Plies to all conductive materials unless a deviation is requested. The deviation is aP/Proved by the Project Manager and the Project Assurance Manager.   Shielding - Shielding may be employed to control radiated fields to and from the external environment (addressed by the verification requirements), and control of fields within equipment. Shields take the form of braids and foils for cables, and metal compartments within equipment. Shielding is normally aP/Plied to wiring connecting individual equipment or to reduce cable-to-cable coupling in signal circuits. Filtering - Filtering may be employed to control conducted emissions into and out of individual equipment or components within equipment. EMI control utilizing filtering is usually necessary to meet electrical transient requirements or limit the pass band of power, control, and signal circuits to meet emissions and susceptibility requirements. Filtering is best aP/Plied at the source of the unwanted interference.  Twisted leads are used to reduce electric fields.

3.6 VACUUM, THERMAL, AND HUMIDITY REQUIREMENTS

Vacuum, thermal, and humidity tests shall demonstrate the system performance:

- Properly operate in the flight environment, specifically vacuum, temperature, and humidity.

- Properly control the thermal environment of temperature sensitive items with a passive or active thermal control system.

- Survive the temperature and humidity conditions of transportation; storage, and pre and post launch conditions on the carrier.

These tests shall also be used as an environmental screening for the system to identify manufacturing defects and serve as burn-in to reduce the failure rate caused by infant mortality.

3.6.1 Compliance with Requirements

The developer shall demonstrate compliance by conducting a set of tests and analyses that collectively meet the above requirements. Tests may require suP/Porting analyses and vice versa. The following are guidelines of tests and analyses that will meet the requirements. Depending upon the project and location of the project some tests will not be relevant to all systems.

3.6.2 Testing Levels

The project shall determine the testing levels for the system. Testing at the component and subsystem levels should be considered optional for small projects.

The testing criteria should have the system operating during testing except for shiP/Ping and storage. If the system cannot be operated in the specified ranges, it should be flagged that the testing was reduced for this component in the verification plan. No non-operating tests are required or suggested

unless there are unusual shiP/Ping and storage requirements. If, for example, a material specimen must be maintained within a narrow temperature range, then the transportation technique and packaging should be tested. When components cannot be operated unless in a subsystem, then the testing should occur at the subsystem level.

Testing is only required at the full assembly level. It is recommended that testing be performed on suspect components and subassemblies as soon as possible in project development to uncover problems early in the program.

Slow and fast thermal cycles may be needed. A slow ramp rate is considered 1 degree C/minute and a fast rate are 3-5 degrees C/minute.

If the temperature range needs to be modified, the project should use the following guidelines:  The number of cumulative cycles shall be no less than eight with the test levels at max/min predicted temperature levels +/-10 degrees C, respectively, with a minimum delta of 55 degrees C for component level testing.

3.6.3 Description of AP/Plicable Testing

This section describes the testing and analysis that may be performed to satisfy the requirements. This is by no means the only testing and analysis that may be performed but is offered as a guideline to the system developer.

3.6.3.1 Thermal Cycling

Thermal cycling is a common testing method. It is used to verify thermal analyses, to verify acceptable performance over the operating temperature ranges, and to burn-in the system and reduce the failure rate caused by manufacturing defects. As a minimum, three thermal cycles failure free should be the goal.

3.6.3.1.1 Ambient Pressure Thermal Cycle

Thermal conditions based on the worst case high and low temperature extremes with +/- 10 C added margins should be used. The system should be operating during this test.  The negative extreme should be aP/Proached prior to the positive extreme, since the shorter duration will reduce the test time should a critical failure occur at low temperature extreme.

3.6.3.1.2 Thermal-Vacuum

Thermal vacuum tests are only required for systems that will see a vacuum. The test should be performed the same as ambient pressure thermal cycling except for the vacuum. If your payload is in a sealed container, you may only want to run the test on the container to prove that the components inside will never see the vacuum.

Another use of the thermal vacuum test is to simulate the absence of free convection in a low gravity environment. This is usually only performed on system with passive thermal control and components that is not sensitive to the vacuum.

The number of thermal cycles and levels are the same as would be used for ambient pressure thermal cycles.

3.6.3.2 Burn-in Tests

One hundred hours of failure, free operation is desired before flight. Mission simulations are recommended to fulfill this time.

3.6.3.3 High Temperature Dwell Tests

High temperature dwell precipitates failures due to time dependent dielectric breakdown (TDDB). The system shall be operating during this test. This test can accelerate failure rate and thus may be used to reduce burn-in times.

3.6.4 Description of AP/Plicable Analysis

Thermal Analysis can be performed by using many different commercial software aP/Plications. The thermal analysis should include the following:

Requirements of analyses

Configuration of system

List of operating temperature range of components

Material properties

Environmental conditions and design criteria

3.6.5 References

The reference documents for this manual are available at:

http://www.hq.nasa.gov/office/codeq/doctree/doctree.htm.

3.7 MISSION SIMULATION AND COMPATIBILITY TEST REQUIREMENTS

The mission simulation test is intended to demonstrate that the system will perform the total set of operations it was designed and programmed for in a simulated flight environment.

The end-to-end test is intended to demonstrate the compatibility of the system with other mission operational elements. The end-to-end requirements aP/Ply equally to the testing of prototype flight payloads or the testing of previously qualified system.

3.7.1 Mission Simulation

The complete mission operating timeline shall be simulated using the flight hardware and flight software (i.e., the complete flight system). This simulation would cover both nominal and if aP/Propriate, contingency cases. The system operation shall simulate the real flight mission as closely as possible. This would include using external stimulus or instruments, simulation of external signals, data flows and external system control.

3.7.2 Compatibility Test

An end-to-end compatibility test shall be conducted on the complete operational system in the final mission configuration, as closely as possible. This test would include the system, the operational software, the ground system, including the Project Operation Control Center (POCC), and the aP/Propriate network elements in order to fully demonstrate operational compatibility and the ability of the entire system to perform as required during the mission.

# SECTION 4 - SYSTEM SAFETY

# 4.1 SYSTEM SAFETY REQUIREMENTS

# 4.1.1 General System Safety Requirements (required by NPG 8715)

A system safety program shall be established in accordance with the aP/Propriate guidelines stated in:  NPG 8715 “NASA Safety Manual Procedures And Guidelines” and shall follow the process flow outlined in:

# LeR-P0510.007

http://livelink.lerc.nasa.gov/livelink/livelink? func=llnologin&objId=459717&objAction=browsenologin&sort=name

# 4.1.2 Space Transportation System Safety Requirements (required by NSTS 1700.7)

All space flight hardware and software that is designed to fly on the Space Transportation System (Shuttle) must comply with the requirements as stated in:

- NSTS 1700.7 Safety Policy and Requirements for Payloads Using the Space Transportation System, and

- NSTS 13830 Implementation Procedure for NSTS Payloads System Safety Requirements.

# NSTS 18798 Interpretations of NSTS/ISS Payload Safety Requirements

- http://wwwsrqa.jsc.nasa.gov/pce/Default.htm#Requirements_Documents

All ground processing of Shuttle payloads and associated GSE at Kennedy Space Center must meet the requirements in:

# KHB 1700.7 Space Transportation System Payload Ground Safety Handbook

http://wwwsrqa.jsc.nasa.gov/pce/Default.htm#Requirements_Documents

For GAS Projects:

870-PG-7120.x.x (to be written)  GAS Experimenter's  Handbook.

http://gdms.gsfc.nasa.gov/gdms/plsql/masterlist.pgwi

4.1.3 Space Station System Safety Requirements (required by NSTS 1700.7 ISS Addendum)

All space flight hardware and software that is designed to fly on the Space Station must comply with the requirements as stated in section 4.1.2 at a minimum.

The Specific Space Station System Safety Requirements are covered in:

# NSTS 1700.7B ISS Addendum

http://wwwsrqa.jsc.nasa.gov/pce/Default.htm#Requirements_Documents

# 4.1.4 Sounding Rockets Safety Requirements (required by 803-WI-8072.1.1)

All hardware and software that is designed to fly on a Sounding Rocket must comply with the requirements stated in:

Range Safety Manuals for GSFC/WFF, 803-WI-8072.1.1:

http://gdms.gsfc.nasa.gov/gdms/plsql/masterlist.pgwi:

Sounding Rocket Program Handbook, 810-HDBK 87730.4.4

http://www.wff.nasa.gov/pdf/sr_handbook.pdf

# 4.1.5 Project Safety Plan

The experiment developer shall prepare and submit a project safety plan (typically included as a section in the PAP, section 1.2) to the Chief of the Glenn Risk Management Office for review and concurrence prior to RDR. The safety plan should contain a brief explanation of what will be done and a schedule describing how the experiment developer intends to meet the aP/Plicable safety requirements stated in sections 4.1.1 through 4.1.4.

# 4.1.6 Safety Compliance Documentation

All Safety Compliance Data Packages must be concurred by the Chief of the Glenn Risk Management Office (0510) and the Project Manager.

4.1.7 Aeronautics System Safety Requirements

TBD

# 4.2 SYSTEM SAFETY GUIDELINES

This section consists of a typical set of tasks and guidance to assist the Project Manager to setup an effective system safety program. This section divides the guidelines into four sections that address the different program phases (Phase A - CODR, Phase B - RDR, Phase C - PDR/CDR, and Phase D - Post CDR/PSR). The guidelines are divided into four categories:

- Trade Studies/Engineering Activities

- Requirements

- Hazard Analysis

- Safety Compliance Data Packages.

# 4.2.1 System Safety Guidelines for Projects in Phase A

a.	The System Safety Engineer should participate in initial trade studies.

b.	Develop overall safety plan for the project.

c.	Provide mandatory safety requirements based on section 4.1 above.

d.	Develop initial hazard analysis, if required by PAP, as data is available.

# 4.2.2 System Safety Guidelines for Projects in Phase B

a.	Continue participation in trade studies and engineering activities.

b.	Finalize safety requirements based on carrier, destination, etc. Ensure requirements are incorporated in aP/Propriate project documentation.

c.	Update hazard analysis as aP/Propriate.

d.	Gather data for input into a Safety Compliance Data Package, if required by the PAP.

# 4.2.3 System Safety Guidelines for Projects in Phase C

a.	Continue participation in engineering activities.

b.	Determine requirements verification methodologies. Ensure specific safety verifications are included in overall project verification plans/activities.

c.	Update and complete hazard analysis, if aP/Plicable.

d. 	Develop and present Safety Compliance Data Package to aP/Propriate review organizations, if aP/Plicable.

# 4.2.4 System Safety Guidelines for Projects in Phase D

a.	Continue participation in engineering activities.

b.	Ensure completion of requirements verification.

c.	Ensure hazard analysis results are considered in final risk management decisions.

d.	Ensure implementation of all identified hazard controls and perform closeout of all verifications required by the Safety Compliance Data Package.

SECTION 5 - EEE AND MECHANICAL PARTS CONTROL REQUIREMENTS AND GUIDELINES

5.1 GENERAL REQUIREMENTS

The developer shall plan and implement an electrical, electronic, and electromechanical (EEE) and mechanical parts control program according to the general guidelines of NPD 8730.2, NASA Parts Policy, that complies with the requirements and addresses the guidelines as outlined in this section. The parts control program implemented shall suP/Port the required mission life. In the following paragraphs, short duration missions are defined to be one year or less, and long duration missions are greater than one year.

The requirements of Section 5 shall aP/Ply to all flight system fidelities including qualification and proto-flight systems.

5.2 PARTS SELECTION AND SCREENING

Parts shall be selected in order to meet program/project reliability requirements over mission life. For ISS payloads, EEE parts selection shall be per the requirements of SSP 50431.

5.2.1 Parts Grades

For long duration missions, parts from the highest grade possible that meets mission life reliability requirements shall be selected.  For short duration projects, many of them use commercial off the shelf parts.  The Space Experiments Division selects parts from the requirements of Operating Instruction 6700.4, Electrical, Electronic, and Electromechanical (EEE) Parts Policy.

A higher grade part will have a higher reliability due to the manufacturer's quality assurance procedures and practices, including screening. Parts manufactured on a qualified manufacturing line will tend to be the most reliable. In general, the available grades of EEE parts, in order of decreasing reliability, are as follows:

- Level 1 parts contained in the NASA Parts Selection List (NPSL) or Grade 1 parts contained in the GSFC Preferred Parts List (GSFC P/PL)

- Qualified Manufacturing Line (QML) or Qualified Parts List (QPL) parts meeting the same quality level as Level 1 parts, e.g. Class S/Class V microcircuits, Class K hybrids, JANS semiconductors, failure rate level S passive parts

- Level 2 parts contained in the NPSL or Grade 2 parts contained in the GSFC P/PL

- Qualified Manufacturing Line (QML) or Qualified Parts List (QPL) parts meeting the same quality level as Level 2 parts,  e.g. Class B/Class Q microcircuits, Class H hybrids, JANTXV/JANJ semiconductors, failure rate level P passive parts

- Level 3 parts contained in the NPSL

- Other qualified military parts, including Class M/Class N/Class T/883B microcircuits, JANTX/JAN semiconductors, failure rates M and L passive parts

- Other military parts, e.g. ceramic, hermetically sealed microcircuits with an operating temperature range of -55 degrees C to 125 degrees C

- Industrial parts, e.g. ceramic, hermetically sealed microcircuits with an operating temperature range of -25 degrees C to 85 degrees C

- Commercial parts, e.g. plastic or ceramic, non-hermetic microcircuits with an operating temperature range of 0 degrees C to 70 degrees C

Fasteners that are recommended for flight systems are listed in the GSFC Preferred Flight Fastener Inventory.

5.2.2 Flight Parts Screening

In addition to the parts level screening tests associated with the different grades, component or system level tests are required to demonstrate the reliability of the parts and their assemblies. These tests are required no matter what grade of parts is used in the development of the experiment. However, the results of these tests do not improve the reliability of the individual parts, and cannot, for example, be used to assume the same reliability for a commercial part as for a grade 1 part. The required component or system level screening tests are the following:

- Burn-In (see Section 3.6)

- Thermal Cycle (see Section 3.6)

- Vibration (see Section 3.4)

5.2.3 De-rating

The de-rating of parts improves the reliability of systems (see Preferred Reliability Practice PD-ED-1201 http://www.hq.nasa.gov/office/codeq/overvu.htm).  All EEE parts shall be used in accordance with the de-rating guidelines of the GSFC Preferred Parts List. For ISS payloads, EEE parts shall be de-rated per the requirements of SSP 57000 or SSP 57003 as aP/Plicable. (Reference SSP 30312, AP/Pendix B that contains the ISS core system de-rating requirements.) A developer's de-rating policy may be used in its place if it has received GRC Project Manager aP/Proval.

5.2.4 Radiation Hardness

Parts shall be selected to meet their mission aP/Plication in the predicted radiation environment. The radiation environment consists of two separate concerns, total dose and single event effects.

5.2.4.1 Total Dose

Total dose radiation may damage semiconductor devices and microcircuits either by displacement (lattice damage by recoil) or ionization (electron-hole pair generation). In bipolar devices displacement and ionization cause gain degradation and an increase in leakage currents. In MOS devices ionizing radiation causes an accumulation of traP/Ped charge in the gate oxide and resultant shifts in threshold voltages. The total dose effects of gain degradation, increased leakage currents, threshold voltage shifts, and increased propagation delays can all cause devices to fail.

Total dose damage is cumulative and is a function of time, exposure, and shielding. As time of exposure increases and shielding decreases the absorbed total dose will increase.

Effects of total dose may be neglected for short and long duration missions where the experiment is enclosed within the walls of the spacecraft (i.e. within the Space Shuttle/Space Station). In this case use of commercial parts with no total dose testing is acceptable.

For any mission where the experiment is not sheltered by the spacecraft walls, and the expected total dose is greater than 1 kilo-rads, assembly level testing may be performed. Testing shall be performed under nominal bias conditions and at the expected flight environment dosage. The expected flight dosage can be determined from a dose vs. shielding curve, such as Figure 3.1.3-1 in SSP30512, Revision C, for the Space Station orbit.

Alternatively, in lieu of testing, an analysis of the parts list may be performed. The expected dose may be compared to the susceptibility of semiconductors and microcircuits in the parts list. General susceptibility levels are available from publications such as the GSFC P/PL. Jet Propulsion Laboratory (JPL) maintains a database of radiation test results, called the JPL Radiation Effects Database (RADNET). In general, more data exists for higher-grade parts. Other databases of radiation test results are the GSFC Radiation Effects and Analysis and the Electronics Radiation Response Information Center (ERRIC).

5.2.4.2 Single Event Effects

Single Event Effects (SEE) is phenomena, affects integrated circuits or power transistors caused by a single high-energy particle strike. These events may cause either "soft" errors or "hard" errors.

A "soft" error or Single Event Upset (SEU) occurs when the logic state of a circuit is changed. It can be corrected by reloading the correct information into memory or by restarting an algorithm.

A "hard" error results in permanent damage to a device and can cause circuit failure. Examples of "hard" errors include Single Event Gate Rupture (SEGR) in N-channel power transistors, Single Event Burnout (SEB) in power transistors and Single Event Latch up (SEL) in CMOS integrated circuits.

The likelihood of a SEE occurring is a function of the sensitivity of the device in question and of the natural space environment that will be encountered. Highly susceptible devices (such as those sensitive to protons) may experience multiple SEU hits on every orbital pass through the South Atlantic anomaly, where the radiation belts dip down into the uP/Per atmosphere. Unlike total dose, SEE is not a cumulative effect; it does not depend on the length of time in orbit. For this reason, susceptibility to SEE should be considered for both short and long duration missions.

Testing for SEE can be cost prohibitive. However, proper part selection, as well as aP/Propriate circuit design and parts de-rating, can help to mitigate the impact of SEE, and designers should compare their parts lists to existing test data. Jet Propulsion Laboratory’s RADNET, Goddard Space Flight Center's Radiation Effects and Analysis, and ERRIC databases contain SEE test data as well as total dose.

5.2.5 Electric Motors

Non-contacting electric motors are preferred for space flight use. They are recommended for long duration missions where motor durability is required and for aP/Plications where the motor is exposed to vacuum.

5.2.6 Parts Risk

The risk associated with a given part is related to the grade level of the part, with the highest-grade parts (e.g. Grade 1 or Class S) having the lowest risk. The risk associated with each part shall be evaluated (typically as low, medium, high or unknown) according to a set of guidelines based upon mission requirements. A plan shall be developed to mitigate the risk in cases of high or unknown risk. An example of a set of parts risk guidelines that are suitable for long duration space flight missions is the EEE Parts Risk Assessment Matrix for Flight AP/Plications  (http://eee.larc.nasa.gov/forum/mission_parts_risk_assesment_matrix_joint.htm).

5.3 PARTS STORAGE CONTROL

Parts shall be stored in a controlled environment that protects the parts from excessive temperatures and humidity and from contamination. An electrostatic discharge (ESD) control plan shall be implemented for ESD sensitive parts (see Section 8.9). Trace ability by part number, manufacturer, and lot date code shall be maintained for parts in controlled storage.

5.4 PARTS AGE CONTROL

As some types of parts may fail or drift while in storage, parts assemblies in controlled storage shall be subjected to an acceptance test within four months prior to flight. If there is any system modification as a result of a failure during the acceptance test, the functional acceptance test shall be repeated. In addition, if there is a significant system modification that may affect the mechanical/software integrity of the assembly, the thermal cycle and vibration procedures of the acceptance test shall be repeated.

Information on types of parts subject to age degradation can be obtained from the Reliability Analysis Center.

5.5 PARTS IDENTIFICATION LIST

A Parts Identification List (PIL) shall be prepared, maintained, and updated by the developer in accordance with the developer's configuration control system. All submissions to GRC Project Manager and Program Assurance Manager (0510-RMO) shall be in a computer-readable form.

The PIL shall be compiled by experiment component, instrument, or instrument component and shall include as a minimum the following information: part number, part name or description, manufacturer name or CAGE number, quantity, and drawing number and name of the next higher assembly where part is located. The part number shall be the military specification part number if it is a military part or the manufacturer's part number if it is a commercial part.

The developer shall maintain trace ability by part number, manufacturer, and lot date code for all EEE parts assembled into flight hardware through the use of configuration identification lists (build paper) (see Section 8.4).

SECTION 6 - MATERIALS AND PROCESSES REQUIREMENTS

6.1 GENERAL REQUIREMENTS

The objective of the materials and processes activity is to ensure the safety of the project through the proper selection, aP/Plication, processing, inspection, and testing of the chosen materials for the project subsystems and equipment.  The Glenn Research Center (GRC) Risk Management Office (RMO), under the management of the Office of Safety and Mission Assurance (OSAT), uses the  “Materials and Processes (M&P)” Inter Center Agreements (ICA) established with Marshall Space Flight Center (MSFC), Johnson Space Flight Center (JSC), and Goddard Space Flight Center (GSFC) to baseline the process for selection and certification of materials used in space flight payload hardware.  The ICA is used to ensure compliance with the safety requirements of NSTS 1700.7B.

6.1.1 Specific Requirements

Assurance of safety related materials and processes requirements is accomplished by review of all drawings and Engineering Change Orders (ECO) by the M&P project representative as part of the drawing release process. M&P aP/Prove the as-designed materials on the basis of this review process. The experiment developer provides materials reliability through aP/Plication of specifications such as material allowables, welding, brazing, heat-treating, and testing.

6.2 REFERENCE DOCUMENTS

See AP/Pendix A.

6.3 MATERIALS ASSESSMENT PROGRAM

The following outlines the general provisions for the materials and processes program at GRC.  MSFC-HDBK-527 is used as a database for the selection of payload materials. Topics that are addressed include:

- Corrosion Resistance per LeR-W0510.042

- Stress Corrosion Cracking Susceptibility per LeR-W0510.044

- Outgassing (Thermal Vacuum Stability of Polymeric Materials) per

LeR-W0510.045

- Flammability per LeR-W0510.043

- Fluid Compatibility LeR-W0510.047

- Materials Offgassing in Habitable Areas (Toxicology Assessment) per

LeR-W0510.046

7. Other Material Assessments according to NSTS 1700.7B paragraph 209.1

Methods of control of the above entail:

a. Material Identification and Usage Lists (MIUL) per LeR-W0510.040

b. Material Usage Agreements (MUA) per LeR-W0510.041

c. Flammability Assessment per NSTS 22648

d. Testing to NASA-STD-6001 (previously NASA-STD-6001)

6.3.1 Corrosion (Internal and External Environments)

All parts, assemblies, and equipment, including spares shall be finished to provide protection from corrosion in accordance with the requirements of MSFC-SPEC-250.  MSFC-HDBK-527 rates the corrosion resistance of a component based on MSFC-SPEC-250. Materials are rated "A" if they meet the requirements of MSFC-SPEC-250 Class II and do not require a coating for their intended service.  Material rated other than "A" requires specific corrosion protection for each aP/Plication and documented per LeR-W0510.042. The required protection shall be specified by the design organization and verified by GRC OSAT per Product Assurance Instruction (PAI) 312.

For materials exposed to other than salt water, seacoast, or mild industrial environments, specific evaluations shall be conducted and verified to determine the compatibility of materials utilized.  The RMO M&P representative should be contacted regarding the specific evaluation required.

6.3.2 Stress Corrosion (Internal and External Environments)

Stress corrosion is defined as the combined action of sustained tensile stress and corrosion to cause premature failure of materials.  Certain materials are more susceptible than others are.  If a susceptible material is placed in service in a corrosive environment under tension of sufficient magnitude, and the duration of service is sufficient to permit the initiation and growth of cracks, failure will occur at a stress lower than the material would normally be expected to withstand. The corrosive environment need not be severe in terms of general corrosive attack.  Service failures due to stress corrosion are encountered for which the surfaces of the failed parts are not visibly corroded.  There is no absolute threshold stress for stress corrosion; such as with other material properties, but comparative stress corrosion thresholds can be determined under controlled condition of test.  Estimates of the stress corrosion threshold for a specific service aP/Plication must be determined for each alloy and heat treatment using a test piece, stressing procedure, and corrosive environment that are aP/Propriate for the intended service.

MSFC-SPEC-522 lists alloys susceptibility to stress corrosion cracking at ambient temperature exposed to salt water, seacoast, or a mild industrial environment.  Alloys and tempers, which by testing and experience have been shown to possess high resistance to stress corrosion cracking, are listed in Table I.   Figure 6-1 lists a small sample of these alloys.  These should be used preferentially and GRC OSAT RMO aP/Proval is not required prior to their use.  Any alloys or weldments not listed in Table I of MSFC-SPEC-522, require an MUA per LeR-W0510.041 containing information specified on the Stress Corrosion Evaluation Form (AP/Pendix C of MSFC-SPEC-522) as referenced in LeR-W0510.044 paragraph 6.6.

Alloys and tempers listed in Table II of MSFC-SPEC-522 are moderately resistant to stress corrosion cracking. They should be considered for use only for cases where a suitable alloy cannot be found in Table I.  An MUA, per LeR-W0510.041, must be submitted containing information specified on the Stress Corrosion Evaluation Form (AP/Pendix C of MSFC-SPEC-522), as referenced in LeR-W0510.044 paragraph 6.6, and aP/Proved by RMO prior to use.  Proposed utilization of materials from Table II in aP/Plications involving high installation stress, such as springs or fasteners, will not be aP/Proved.

The alloys listed in Table I have been found to be highly susceptible to stress corrosion cracking. They should be considered for use only in aP/Plications where it can be demonstrated conclusively that the probability of stress corrosion is remote because of low sustained tensile stress in critical grain directions, suitable protective measures, or an innocuous environment.  An MUA, per LeR-W0510.041, must be submitted containing information specified on the Stress Corrosion Evaluation Form (AP/Pendix C of MSFC-SPEC-522), as referenced in LeR-W0510.044 paragraph 6.6, and aP/Proved by RMO shall be obtained prior to use of any alloy or weldments in Table I.

Alloys used for electrical wiring, thermocouple wires, and magnet wires, and similar non-structural electrical or electronic aP/Plications are exempt from the requirements of MSFC-SPEC-522.

Protective coatings such as electroplate, anodize, or chemical conversion coatings do not change the stress corrosion rating of alloys to which they are aP/Plied. Table I alloys thus treated must be identified with MUA and stress corrosion evaluation forms submitted for aP/Proval by RMO (0510) prior to their use.

Surface treatments such as carburizing or nitriding may adversely affect the stress corrosion rating of materials to which they are aP/Plied. All materials thus treated must be identified and MUA and stress corrosion evaluation forms submitted to RMO (0510) prior to their use.

MSFC-HDBK-527 lists materials as "A" rated if they are listed in Table I of MSFC-SPEC-522.  Materials listed in Table II of MSFC-SPEC-522 are rated "B", and materials in Table I are rated "C".  Materials rated "U" have not been tested and require testing to determine stress corrosion cracking susceptibility prior to use.  Materials rated "N" are not aP/Plicable to stress corrosion cracking susceptibility or not usually used in design.  Materials rated other than "A" in MSFC-HDBK-527 shall be substantiated by an MUA, containing information specified on the Stress Corrosion Evaluation Form (AP/Pendix C of MSFC-SPEC-522) and submitted per LeR-W0510.051.  Non-”A” rated material used in safety critical of fracture critical aP/Plications must also be referenced in the stress corrosion cracking hazard report.

6.3.3 Outgassing (AP/Plicable to Exterior Areas of Vehicle Only)

All organic materials shall meet the requirements of JSC SP-R-0022A.  JSC SP-R-0022 establishes outgassing requirements and test guidelines for polymeric materials used in the space thermal vacuum environment. The basic requirement is that organic materials used in vacuum aP/Plications exhibit a total mass loss of less than 1% and a collected volatile condensible material of less than 0.1% when tested in accordance with SP-R-0022A or ASTM-E-595. Materials rated "A" in MSFC-HDBK-527 meet these requirements without a special cure or bakeout.  Material usage agreement's (MUA) must be submitted to the RMO (0510) for all materials that are not "A" rated for outgassing (thermal vacuum stability) as assessed per LeR-W0510.045.

Commercial off-the-shelf items (black boxes) that incorporate materials not specifically identified on a materials list or drawing and items whose identification becomes impractical shall be vacuum baked.  The baking shall be done at a pressure of less than 10-5 torr at the highest allowable temperature for a sufficient period of time to reduce the rate of outgassing to a level where the outgassed products cannot contaminate sensors, electronics, optical surfaces, etc. Sealed pressurized containers are exempt.

6.3.4 Flammability (AP/Plicable to All Vehicle Areas)

All materials shall meet the flammability requirements of NSTS 1700.7B, section 209.2. Materials flammability shall be tested in accordance with NASA-STD-6001 (previously NASA-STD-6001C), Test 1 - "Upward Flame Propagation," Test 8 -  "Flammability Test for Materials In Vented and Sealed Containers," or by configuration tests that establish whether a material can ignite and propagate fire in its use configuration.

MSFC-HDBK-527 assigns an "A" rating to a material, which meets Test 1, in the thickness and test condition specified. All materials not "A" rated for flammability will require an MUA as well as being documented in a flammability assessment in accordance with LeR-W0510.043 and NSTS 22268.

Electrical wire insulation shall be made of Teflon or polyimide and meet one of the following specifications:

- MIL-C-17/60

- MIL-C-17/93

- MIL-C-27500 (Teflon jacket only)

- MIL-W-16878 slash numbers 4A, 5A, 6, 11, and 13

- MIL-W-22759 slash numbers 1, 5-8, 12, 28, 29, 30, and 31

- MIL-W-8138

The RMO M&P representative shall be contacted regarding utilization of any wires or cables that do not meet any of the above specifications. Testing for flammability in accordance with NASA-STD-6001 Test 4 "Electrical Wire Insulation Flammability," and for arc tracking in accordance with NASA-STD-6001 Test 18, "Arc Tracking" may be required. An alternative is protection from external ignition sources by one of the following methods:

- WraP/Ping with a nonflammable fiberglass-backed/silicone adhesive tape.

- Covering with a sleeve of double-layer 7.5 oz/square yard Nomex fabric or a single layer of beta cloth, polybenzimidazole (PBI), or other nonflammable fabric.

- Covering with a braided Teflon sleeve.

- Covering by heat shrinking a polyvinylidene fluoride or Teflon sleeve.

Wire and cable accessories such as cable markers, spacers, and cable ties should not contribute to fire propagation paths.  Polyvinylidene fluoroelastomeric cable markers are generally used.  Other types of cable marker material may be accepted if used in small amounts or covered with a clear Teflon TFE or FEP sleeve.  Most types of spacers are usually accepted based on their heat sink effects.  Acceptable lacing cords can be made from Teflon TFE, Teflon TFE/glass, or Nomex, and acceptable cable ties can be made from ETFE or ECTFE fluoropolymers.  When flammable cable tie wraps are used, spacing of 2 inches or more between ties generally results in a non-fire-propagation condition.

In addressing EEE parts, past studies have shown that EEE parts covered by a conformal coating that meets the test requirements of NASA-STD-6001 for flammability in the worst-case use atmosphere are acceptable for flammability. All EEE parts not conformal coated with a material meeting the flammability requirements of NASA-STD-6001 shall be evaluated for flammability according to the guidelines of NSTS 22648.

6.3.5 Fluid Compatibility (AP/Plicable to All Vehicle Areas)

All materials shall meet the fluid systems compatibility requirements of NSTS 1700.7B, paragraph 209.la. Materials compatibility with liquid and gaseous oxygen shall be evaluated in accordance with LeR-W0510.047.  The tests that must be complied with are NASA-STD-6001C Test 13, "Mechanical Impact for Materials in ambient Pressure LOX (Test 13A)" and "Mechanical Impact for Materials in Variable Pressure LOX and GOX (Test 13B)," and "Upward Flammability of Materials in GOX (Test 17)."   When a material in an oxygen system fails the criteria of either test at its maximum use pressure, the Project and RMO (0510) will document the system safety rationale in an MUA per LeR-W0510.041.

Materials compatibility with hazardous fluids other than oxygen shall be performed in accordance with NASA-STD-6001 Test 15, "Reactivity of Materials in Aerospace Fluids."  Typically, testing is done for 48 hours at the maximum system temperature or 160oF whichever is higher.  However, there should be consideration regarding actual exposure duration and thermal environment.  The payload suP/Plier's compatibility data may be used if aP/Proved by RMO.   Materials will be considered compatible with the test fluid if exposure results in no significant changes in the material and no visible change in color of the test fluid.

When materials can be exposed to hazardous fluids by a credible single barrier failure, an engineering evaluation and analysis of test data will be conducted to demonstrate the acceptability of the configuration.

6.3.6 Materials Offgassing in Habitable Areas

All materials used in habitable flight compartments shall be assessed per LeR-W0510.046 and meet the offgassing requirements of NASA-STD-6001 by test or analysis.  The acceptance criteria is as follows:

For all hardware components, a summation of Toxic Hazard Index (T) values of all offgassed constituent products (total concentration in milligrams per cubic meter/Spacecraft Maximum Allowable Concentration) must not exceed 0.5. Spacecraft Maximum Allowable Concentrations for Airborne Contaminants are given in JSC 20584.

If a single hardware component is tested or evaluated for toxicity, but more than one will be flown, the T value obtained for one unit times the number of flight units must be less than 0.5.

Materials that are evaluated individually shall use the ratings in MSFC-HDBK-527/JSC 09604 or MAPTIS. The maximum quantity and associated rating is specified for each material code. The project organization responsible for the hardware must track the amount of each material being used to ensure the maximum quantity will not be exceeded.

In addressing EEE parts, past studies have shown that EEE parts covered by a conformal coating that meets the test requirements of NASA-STD-6001 for offgassing, in the worst case use atmosphere, are acceptable for offgassing.  All EEE parts not conformal coated with a material meeting the offgassing requirements of NASA-STD-6001 shall be evaluated for offgassing by conducting NASA-STD-6001 Test 7.

6.3.7 Other Materials Assessments

Other materials and processes items will be evaluated according to the requirements of NSTS 1700.7B paragraph 209.1b.

# Figure 1.  Steel and Aluminum Alloys

(From MSFC-SPEC-522 Table I)

| Table I. High Stress Corrosion Cracking Resistance Alloys |
| --- |
| Steel Alloys Alloy Condition |
| Carbon Steel (1000 Series) | Below 180 ksi UTS |
| Low Alloy Steel (4130, 4340, D6AC, etc.) | Below 180 ksi UTS |
| Music Wire (ASTM 228) | Cold Drawn |
| 1095 Spring Steel | Tempered |
| HY80 Steel | Tempered |
| HY 130 Steel | Tempered |
| HY 140 Steel | Tempered |
| 200 Series Stainless Steel (Unsensitized) | All |
| 300 Series Stainless Steel (Unsensitized) | All (including weldments of 304L, 316L, 321, and 347) |
| 400 Series Ferritic Stainless Steel (404, 430, 440, etc) | All |
| Nitronic 32 | Annealed |
| Nitronic 33 (including weldments) | Annealed |
| A286 Stainless Steel | All |
| AM-350 Stainless Steel | SCT 1000 and Above |
| AM-355 Stainless Steel | SCT 1000 and Above |
| Carpenter 20Cb Stainless Steel | All |
| Custom 450 Stainless Steel | H1000 and Above |
| Custom 455 Stainless Steel | H1000 and Above |
| 15-5PH Stainless Steel | H1000 and Above |
| PH 15-7 Mo Stainless Steel | CH900 |
| 17-7PH Stainless Steel | CH900 |
| Aluminum Alloys Alloy (Wrought) Condition |
| 1000 Series | All |
| 2011 | T8 |
| 2024 Rod, Bar | T8 |
| 2219 | T6, T8 |
| 3000 Series | All |
| 5000 Series | All |
| 6000 Series | All |
| 7050 | T73 |
| 7075 | T73 |
| 7475 | T73 |
| Aluminum Alloys Alloy (Cast) Condition |
| 319.0, A319.0 | As Cast |
| 333.0, A333.0 | As Cast |
| 355.0, C355.0 | T6 |
| 356.0, A356.0 | All |
| 357.0 | All |
| 380.0, A380.0 | As Cast |
| 514.0 (214) | As Cast |
| 535.0 (Almag 35) | As Cast |
| A712.0, C712.0 | As Cast |

# SECTION 7: Reliability and Maintainability Requirements and Guidelines

7.1 GENERAL REQUIREMENTS

The developer shall plan and implement a reliability/ maintainability program. Program/Project disciplines, including systems engineering, hardware design, and product assurance shall include Reliability and Maintainability (R&M) engineering as an integral part of the design process.  PAI 400 and LeR-P0510.006 should be consulted when planning the R&M program.  This section explains many of the requirements for a major program.  Smaller projects may choose to tailor these requirements to their needs.

7.2 AP/Plicable Documents

NPD 8720.1              Reliability/Maintainability Policy

NASA-STD-8729.1	Planning, Developing, and Managing an Effective Reliability and Maintainability (R&M) Program

NASA TM 4322       	Reliability Preferred Practices for Design and Test

NASA TM 4628       	Recommended Techniques for Effective Maintainability

The above documents are available at http://www.hq.nasa.gov/office/code q/q doc.pdf. The NASA Lessons Learned Information System is available at http://envnet.gsfc.nasa.gov/ll/llis/llis.html

7.3 RELIABILITY, MAINTAINABILITY, AND AVAILABILITY (RAM) ANALYSES

Reliability analyses should be performed concurrently with design, to indicate areas of Reliability risk, and to promote design improvements to increase system reliability. Safety critical or Mission-success critical failures or faults can be designed out of the system or the hardware can be designed for minimum risk.  Other assessments of design should be performed (concurrently with design process) to determine the maintainability of the design. Availability analysis should be performed for long duration missions to optimize levels of reliability, maintainability, and sparing suP/Port.

    - Analysis Documentation

Reliability, Availability, and Maintainability Analysis Reports ( e.g. Reliability prediction and/or trade studies, Maintainability Assessments, Availability models and analyses, Fault Tree Analysis, Failure Modes and Effects Analysis, Critical Items Lists, Limited Life Items Lists and Worst Case Analysis) must include the following:

- Purpose, Scope, and limitations

- Reference Documentation

- Description of system hardware and operation

- Relevant Schematic and list of major components analyzed

- Ground Rules and Assumptions

- Criticality Categories (if FMEA/CIL)

- Description of operating environment and/or aP/Plication (if a reliability prediction or trade study)

- Operating times and Duty Cycle Estimates (if a reliability prediction or trade study)

- Table of Data inputs. (Failure rates for components if a reliability study)

- Table of Analysis Outputs (Reliabilities, Availability, or Mean-time-to-repair or replace for Maintainability assessments)

- Worksheets for the Analysis

- Reliability Block Diagram

- Written description of the Analysis Findings

- Written description of Changes and Corrective Actions taken to mitigate risk.

7.3.2 Failure Modes, Effects, and Criticality Analysis

NASA Payload Classifications and any specific FMEA Requirements for Payload Carriers should be consulted to determine if an FMEA (Failure Modes and Effects Analysis) is required. When an FMEA is required, a Critical Items List (CIL) should document the Safety critical and Mission-critical failure modes and their associated Retention Rationale. Retention Rationale should include information such as design features or operational workarounds, inspection, testing, maintenance actions, or Failure history, which indicate that risk has been minimized.  There may be cases when the required data elements for an FMEA and CIL should be derived from the FMEA Requirements of the Payload carrier.  [Noted examples are: the FMEA and CIL prepared for a science payload or experimental facility that will be deployed on the ISS (International Space Station) or on the NSTS (Space Shuttle).  In the case of the ISS, SSP 30234 is the requirement for the FMEA/CIL methodology. Tailoring of the SSP 30234 requirement is permitted but must be coordinated with NASA)] In general, Methodology should be consistent with GRC- W0510.060 and acceptable to the NASA organization responsible for the payload carrier. However, in the case of a facility or payload to be deployed on the ISS, if there is a conflict between SSP 30234 and GRC- W0510.060, SSP 30234 shall take precedence.

When an FMEA is required, the developer should be sure to:

- Assign criticality categories to failure modes as indicated in LeR-W050.060 of this document. (Or, as in the case of a payload or facility deployed on the ISS: as indicated in SSP 30234)

- Address all failure modes that are safety critical and mission critical.

- Evaluate the mission, determine the required level of analysis, and then analyze to the required level of detail: subsystem, assembly, or component level.

- Address items (a) and (b) below:

  - Failure modes and effects totally contained within the boundary of the  experiment package.

  - Failure modes and effects that have an impact on hardware or other experiments outside of the experiment package boundary.

The FMEA and CIL shall be documented in suP/Port of required reviews that are scheduled during the project. Details on the FMEA process may be found in LeR- W0510.060.

7.3.3 Fault Tree Analysis

In those cases where an FMEA is not required it may be advantageous to perform a Fault Tree Analysis of the payload design.  Fault Tree Analysis of payloads should be conducted according to LRC- W0510.060.

When a Fault Tree Analysis is performed, the developer should be sure to:

- Define a relevant definition of the undesired top-level event.

- Determine the lowest level of the Fault Tree that is required.

- Consider intermediate and primary faults associated with hardware, command and control, and human interfaces.

7.3.4 Parts Stress Analyses

The analyses shall be performed for all parts at the most stressful values that result from specified performance and environmental requirements (e.g. temperature, voltage, vibration, and shock) on the assembly or component.

7.3.5 Worst Case Analyses

Worst Case Analyses (WCA) shall be performed on all Safety critical and Mission Critical circuits for primary payloads. For secondary payloads, worse case circuit analysis must be performed on safety critical circuits, and can be selectively performed on mission-critical circuits.

The most sensitive design parameters, including those that are subject to variations that could degrade performance, shall be included in the analysis.

The analyses shall consider all parameters set at worst case limits and worst case environmental stresses for the parameter or operation being evaluated. Depending on mission parameters and parts selection methods, part parameter values for the analysis typically include the following: manufacturing variability, variability due to temperature, aging effects of environment, and variability due to cumulative radiation. The analyses shall be updated in keeping with design changes and made available for information upon request.

7.3.6 Reliability Prediction Analysis

Selected reliability predictions shall be performed for secondary and primary payloads, such that areas of reliability risk are identified, and recommendations may be made for design improvement, higher quality level of parts, sparing, or reduction in planned operating time.  The predictions may be trade studies that evaluate alternatives. Reliability goals may be established for a selected assembly or sub-system of an experiment, but the objective of the analyses is to improve the design and not to force the design to meet an absolute reliability goal. (Refer to LeR-W0510.061)

Reliability predictions can be performed at different levels of detail: Overall system, subsystem, component, board, and electronic part. The reliability predictions shall be documented in suP/Port of required reviews that are scheduled during the project.

7.3.7 Maintainability Assessment

Selected maintainability assessments shall be performed for secondary and primary payloads that are long duration missions. Areas of maintainability risk are identified, and recommendations may be made for design improvement, accessibility, sparing, or reduction in failure detection or isolation time. The assessments may include estimates of mean time to repair or replace failed units. Maintainability goals may be established for a selected assembly or sub-system of an experiment, but the objective of the analyses is to improve the design and not to force the design to meet an absolute Maintainability goal. (Refer to GRC-W0510.061)

Maintainability predictions can be performed at different levels of detail: Overall system, subsystem, component, or board level. Each experiment that is a long duration mission shall be evaluated to determine the aP/Propriate scope of analysis required.

The Maintainability assessments shall be documented in suP/Port of required reviews that are scheduled during the project.

7.3.8 Availability Analysis

Selected availability analyses shall be performed for secondary and primary payloads that are long duration missions.  Long duration usually refers to a mission of at least one year, and to a planned operating time for system components that

exceeds 4000 hours. Availability risk is identified, and recommendations may be made for design improvement, accessibility, sparing, or reduction in failure detection or isolation time. The assessment will include an estimate of inherent or operational availability. A system availability goal may be established, but the objective of the analyses is to improve the design and its suP/Portability and not to force design and suP/Portability to meet an absolute availability goal. (Refer to LeR-W0510.061)

Availability predictions are usually performed for a system but can be performed at different levels of detail: subsystem, or major component level. Each system that suP/Ports a long duration mission shall be evaluated to determine the aP/Propriate scope of analysis required.

The Availability assessments shall be documented in suP/Port of required reviews that are scheduled during the project.

7.4 ANALYSIS OF TEST DATA The developer shall fully utilize test information during the normal test program to assess flight equipment reliability performance and identify potential or existing problem areas.

7.4.1 Trend Analyses

The developer shall assess the project's component, subsystem and system reliability and safety risk functions by quantitatively identifying variables through two types of Trend Analyses (TA): performance data trending, and PRACA (Problem Reporting and Corrective Action) data trending.

7.4.1.1 Performance Trending. This trend analysis should be used when measurement can be made of a condition, or conditions, which are changing over time in a manner that eventually will cause a piece of hardware or system to fail. An example of a performance trend would be the continued decline in performance of an item, that is used by many space experiment Projects or re-flight projects, to suP/Port mission requirements over time. The item's performance can degrade over time, especially when it encounters test, storage, launch, and micro gravity environments.

7.4.1.2 PRACA Trending

This trend analysis includes the tracking and categorization of problems over time in order to identify trends in the data. These problems may be for an entire system, subsystem, or any other aP/Propriate level of aggregation. This technique allows project managers to focus their attention on the problems that are occurring with the most frequency. An indication of a concern is when items have multiple problem reports and/or workmanship defects.

7.4.2 Trending Activities

It is known that the values of certain variables will directly impact a component or system's reliability, even though the exact quantitative relationship or risk has not been determined. Knowing those measurable variables (parameters such as hardware stress levels which are functions of other variables such as pressure and temperature), which directly affect system or component reliability, these variables can be sampled over time. The variable values would be examined to see if there is a pattern of deviation over time (i.e., a trend) from acceptable performance limits. Selected parameters shall be monitored for trends starting at component/subsystem acceptance testing and continuing during the system integration, storage, and prior to launch checkout phases. The monitoring shall be accomplished within the normal test framework; i.e., during functional tests, environmental tests, flight acceptance tests and prior to launch checkout phases.

In this manner, the project manager may be able to predict future parameter values, or at least estimate the long-term range of values of these influential variables. In turn, if these parameters are trending toward hazardous or unacceptable levels, the potential problem can and should be identified prior to the occurrence of high-risk situations.

The developer shall look for those cases where a distinct trend exists. For example, there should be an increasing trend in reliability with successive design changes, and a decreasing trend in open significant problems reports as time-to-launch decreases.

Trend analysis data shall be reviewed with the operational personnel at the pre-ship review and prior to launch. Operational personnel shall continue recording trends throughout the mission life. Trend analysis data/results and information that list the components and subsystems assessed for trending shall be kept with the project's documentation and files. A copy of the data and analysis shall be submitted to the Risk Management Office (0510), where the trend data will be compared with other GRC projects and systems.

7.5 LIMITED-LIFE ITEMS

Limited-Life items shall be identified and managed by means of a Limited-Life Plan, which shall be submitted to the Project Assurance Manager (in the Risk Management Office) for aP/Proval. The plan shall present definitions, the impact on mission parameters, responsibilities, and a list of limited-life items, including data elements as follows: Expected life, required life, duty cycle, and rationale for selection. The useful life period starts with fabrication and ends with the completion of the final mission.

The list of limited-life items should include selected structures, thermal control surfaces, solar arrays and electromechanical mechanisms. Atomic oxygen, solar radiation, shelf-life, extreme temperatures, thermal cycling, wear and fatigue should be used to identify limited-life thermal control surfaces and structure items. Mechanisms such as batteries, compressors, seals, bearings, valves, tape recorders, momentum wheels, gyros, actuators, and scan devices should be included when aging, wear, fatigue and lubricant degradation limit their life. Records shall be maintained that allow evaluation of the cumulative stress (time and/or cycles) for limited-life items, starting when useful life is initiated and indicating the program activity that stressed the items. The use of an item whose expected life is less than its mission design life must be aP/Proved by the Project Manager.

7.6 OFF-THE-SHELF COMPONENTS

When using an off-the-shelf component, the developer shall:

Procure the optimal reliability component based on the following:

- Acceptable vendor screening program to the project requirements (burn-in, thermal cycle and vibration levels)

- Acceptable vendor quality control program

For each Component:

Request mean time to failure (MTBF) reliability data.  If MTBF is not available, request a bill of materials for the component and perform a reliability analysis to estimate the component 's MTBF by analysis. Replace high failure rate commercial parts with higher quality industrial or space grade parts, to meet project and mission requirements.

AP/Ply conformal coating to components to minimize off gassing and seal plastic parts.

Cinch all active parts onto boards and stake parts (weight of 0.5 grams or more) with a staking compound aP/Proved by M&P in Risk Management Office (0520). This will protect components from launch vibration movement and avoid broken parts.

All components should be de-rated for electrical, mechanical, thermal stresses. The de-rating should verify that the actual stresses are substantially less than the design maximum ratings (design maximum ratings of components are usually related to the maximum rating given by the manufacturer, the closer a component is operated to its design maximum ratings, the greater the probability of failure. Reference to NASA Reliability Preferred Practice No. PD-ED-1201. (available at http://www.hq.nasa.gov/office/codeq/qdoc.pdf) for de-rating information.

7.7 THERMO GRAPHIC MAP/PING

Thermo graphic maP/Ping should be performed on components to qualitatively assess whether or not all parts are aP/Plied in accordance with the de-rating requirements of the project.

7.8 MAINTENANCE

The developer shall document the following, as aP/Plicable:

a.	Estimated system operational availability based on planned spares.( If a long duration mission is planned. Long duration means a mission time that is equal to or greater than 1 year.)

b.	Repair and replacement policy

c.	Level of replacement

d.	Skill level requirements

e.	Sparing concept

f.	Standardization policy and practice

g.	Diagnostic principles and concepts

h.	Responsibility for payload maintenance

i.	Crew time allocated for both preventive and corrective maintenance action

j.	Tool requirements

k.	Accessibility

l.	Planned maintenance activities after shipment

7.9 PREVENTIVE MAINTENANCE ANALYSIS

The developer shall conduct an analysis to determine which items require a preventive maintenance schedule that will minimize the amount of experiment down time.

7.10 SPARES REQUIREMENT ANALYSIS

Consistent with the maintenance concept, the developer shall determine the quantities of spares required, in accordance with the spares philosophy as follows:

- Development Spares. These spares are needed to suP/Port test, integration, storage and checkouts up to and prior to launch. The quantity for development spares should be determined based on: a) Custom-made items (new and in-house design), and b) Items that have long lead time.

- Operational (flight) Spares. These spares are needed to sustain mission operations on-orbit. The quantity for operational spares should be determined based on:

  - Items that are critical to system operation and mission success,

  - Items that have high failure rate/low reliability (as determined by vendor MTBF data, reliability analysis, and test data),

  - Items that have limited life.

AP/PENDIX 7-A

## Failure Mode Criticality Categories

1 	A single point failure that could result in serious injury, loss of life, or cause loss of (failure/damage of) flight hardware that is a part of other carrier payloads or the carrier itself.

1R 	Redundant items, all of which if failed, could result in serious injury, loss of life, or cause loss of  (failure/damage of ) flight hardware which is a part of other payloads or the carrier itself.

1S	A single failure point of a system component designed to provide safety or protection capability against a potentially hazardous condition or event or a single failure point in a safety or hazard monitoring system that causes the system to fail to detect, or operate when needed during the existence of a hazardous condition that could lead to loss of flight or ground personnel or carrier. (fire suP/Pression, medical hardware, etc.)

1SR	Redundant components designed to provide safety or protection capability against a potentially hazardous condition or event, all of which if failed could cause the system to fail to detect, or operate when needed during the existence of a hazardous condition that could lead to loss of flight or ground personnel or carrier; OR redundant components within a safety or hazard monitoring system, all of which if failed could cause the system fail to detect, or operate when needed during the existence of a hazardous condition that could lead to loss of flight or ground personnel or carrier.

2   	A single point failure that could result in a total loss of capability to perform science experiments suP/Ported by the system under analysis.

2R 	Redundant items, all of which if failed, could result in a total loss of capability to perform science experiments suP/Ported by the system under analysis.

- A single point failure that could result in a partial loss of capability to perform science experiments suP/Ported by the Combustion Integrated Rack.

3R  	Redundant items, all of which if failed, could result in a partial loss of capability to perform science experiments suP/Ported by the Combustion Integrated Rack.

4     	All others.

SECTION 8 - QUALITY ASSURANCE REQUIREMENTS

8.1 GENERAL REQUIREMENTS

The developer shall maintain an effective Quality Assurance Program, which assures that all system and science quality requirements are met through control of operations, processes, procedures, testing, and inspection. See Section 10 of the document for requirements of the Software Product Assurance Program. The QA Program shall:

# Demonstrate recognition of the quality aspects of the project and the importance of an organized aP/Proach to satisfy our customers.

# Ensure quality requirements are determined and satisfied throughout all phases of the project. This shall begin at the design and development procedures phase, and continue through fabrication, processing, assembly, inspection, test, packaging, shiP/Ping, storage, maintenance, field use, flight and post-flight, as aP/Plicable.

# Ensure that quality considerations are fully included in all systems and all operations.

# Provide for the detection of potential problems, which could result in less than satisfactory performance.

# Provide timely and effective corrective action.

# AP/Plicable Documents

# NPD 8730.3 Quality Management System Policy

# NPD 8070.6 Technical Standards

# NPD 8730.1 Metrology, Calibration & Measurements

# NASA-STD-8739.1 Requirements for Staking and Conformal Coating of Printed Wiring Boards and Electronic Assemblies

# NASA-STD-8739.3 Requirements for Soldered Electrical Connections

# NASA-STD-8739.4 Requirements for Interconnecting Cables and Crimping

# NASA-STD-8739.7 Requirements for Electrostatic Discharge Control

# IPC-D-275 Design Standard for Rigid Printed Boards and Rigid P/B Assemblies

# ASME Y14.5 Y 14.5 Dimensioning and Tolerances

# Most of these documents are available at:

# <http://www.hq.nasa.gov/office/codeq/doctree/qdoc.pdf>

  - ORGANIZATION

The developer shall make functional assignments to implement each element of the quality program. Personnel performing quality program functions shall have sufficient, well-defined responsibilities and the organizational freedom to identify and assess problems, and to recommend, track and review solutions. The effectiveness of quality program functions and the ability of assigned personnel to objectively assess, document and report findings shall be maintained during all phases of the project and shall not be reduced by other considerations, such as the influence of engineering changes, rework or rescheduling. The developer shall designate an individual who is responsible for directing and managing the Quality Assurance Program.

  - CONFIGURATION MANAGEMENT AND VERIFICATION

Please refer to Section 10.5 of this document for a discussion of software configuration management.  All documents, drawings and revisions, which affect the system, shall be kept under configuration control. A Configuration Management Plan shall be developed which will specify responsibilities, and as a minimum, address the following:

# Identification of configuration items, which will be base, lined and controlled, including specifications and procedures.

# Formation of a Configuration Control Board (CCB) to review base lined items, and to review changes to controlled items. The complexity of the operations of this board, along with responsibilities, shall be specified in the Configuration Management Plan.

# The completion of an as-built list, which will document the final versions of the components contained in the flight system, along with a verification that all testing and changes have been properly completed in both documentation and the system.

# Files of all changes made to the system once the configuration item have been base lined.  The System configuration items shall be placed under configuration control and base lined at the earliest possible time. This will occur at the time an assembly is considered to be in a flight-like configuration. This may be at the engineering, functional, prototype or proto-flight model stage, but in all cases, the system shall be base lined by CDR. The responsible project configuration control personnel will assure that documents are kept current, and when changes are made, they are made promptly and include changes to all associated documentation and the system. The Configuration Control Plan will also outline requirements of the system, which will assure that only the latest drawings, including all changes, are used for the fabrication, assembly, testing and inspection of all components.  Inspection records shall indicate the revision level with which the item has been fabricated, inspected and/or tested. Evidence shall be provided specifying compliance with the as-built documentation as a basis for acceptance.

  - IDENTIFICATION AND TRACEABILITY

A system identification and tracking procedure shall be established which identifies each part by a unique part or type number, consistent with the configuration management system. The configuration management system shall be capable of retrieving the identification and serialization record at the subassembly level. Beginning at the subassembly level and continuing through the end system, the procedure shall be capable of tracing backwards to the originating subassembly and forward to the location of the subassembly at any given level of process, assembly or test. Identification and serialization data lower than that for subassemblies shall be maintained in the manufacturing and processing records, and shall contain part and material date code, lot number and manufacturer information. Part information for commercially bought subassemblies should be obtained if available.

  - PROCUREMENT REQUIREMENTS

All procurement shall include the aP/Propriate quality assurance requirements for the task.  A risk management survey to gain confidence in the manufacturers ability to produce acceptable systems shall be performed. This survey may use information such as past history, inspection and test results, suP/Plier rating and audit results.

If inspections, tests or processes need to be verified at the manufacturer/suP/Plier's plant, the procurement document shall so indicate. Examples of when such inspections, tests or verifications are needed include:

# When in-process or end-item controls have an important impact on the performance or quality of the product, and the quality cannot be determined solely by inspection or tests at the developer's facility.

# The environment or test equipment needed to perform any verification is not feasibly or economically available at the developer's facility.

# Past history of the developer shows risk.

# Qualification testing is to be performed by the developer.

    - Government Source Inspection

All purchase orders shall include a statement, which assures that the Government has the right to inspect any or all of the work included in the purchase order at the developer's plant.

  - RECEIVING INSPECTION

A receiving inspection system shall be developed and implemented which ensures purchased components are in compliance with procurement documents.

The receiving inspection system shall verify that:

# Documentation is reviewed to verify that components are in compliance with purchase requirements.

# Inspections and/or tests are performed in accordance with written procedures for selected components to verify performance.

# Verification and acceptance of limited-life and age control data and documentation are maintained.

# Identification of acceptance or nonconformance status of components and records when released from receiving inspection.

# Maintenance of receiving inspection and test records, including copies of documents for three years after completion of the mission.

# Implementation of protective measures for cleanliness, electrostatic discharge, handling, shiP/Ping, and storage.

  - CONTROL OF FABRICATION ACTIVITIES

A Fabrication and Assembly Flow Plan shall be developed and implemented that covers operations from start of fabrication to end item completion. Inspection and test points, and all special processes to be used shall be included. The plan shall be submitted for review to the Project Manager and Project Assurance Manager (RMO 0510) no later than PDR. This Plan assists both the Project Managers in planning activities, along with reviewing the process to help correct systemic problems not readily evident without the Flow Plan.   Controls shall ensure that only conforming components are released and used during fabrication.

8.7.1 Fabrication and Inspection Requirements

Suitable fabrication and inspection requirements shall be used based on the complexity and expected environment of the project.   GRC has determined that the following requirements are aP/Plicable for flight systems, and that personnel performing these functions must have the qualifications to meet the intent of these documents: NASA-STD-8739.1, NASA-STD-8739.3, NASA-STD-8739.4, and IPC-D-275.  All drawings shall meet the requirements of ASME Y14.5. Only released prints, aP/Proved in accordance with the configuration control plan, shall be used for the manufacture of the system.

8.7.2 Training and Certification for Personnel

A system shall be in place that assures only qualified personnel will be permitted to perform the work. The Project Manager has the responsibility and authority to assure only qualified personnel are used.

8.7.3 Evaluation and Control of Process Specifications and Procedures

All specifications and procedures for processes shall be evaluated to ensure compliance to project requirements. Special processes, with which the quality cannot be ensured by inspection alone, shall be given special attention as to the controls and methods of verifying the adequacy of the process. The Quality Department shall assure all processes are adequate for the stated purpose.

8.7.4 Bonded Storage

The developer shall maintain a controlled bonded storage area, which is capable of storing flight material, parts and assemblies. The area shall have controlled access aP/Plicable to the type of system being held, and shall have a documentation system adequate to identify and track the flow of parts in and out of bonded storage. Bonded storage shall be capable of segregating materials, assemblies, qualified components, accepted systems, limited-life items and nonconforming components.

8.8 CONTAMINATION CONTROL

The quality assurance personnel shall assure compliance to the requirements of the Contamination Control Plan during all phases of the program.

    - General Requirements

A contamination control plan is required for all experiment systems.  The contamination control requirements for defining and implementing a contamination control procedure aP/Plicable to the system are described in this section.  The system procedure generally consists of first defining the specific cleanliness requirements and setting forth the aP/Proaches to meeting them in a Contamination Control Plan (CCP), and then implementing the control and verifying activities specified by the plan.

Contaminants include all materials of molecular or of particulate nature whose presence degrades system performance.  The source of the contaminant materials may be the system itself, the test facilities, and the environments to which the system is exposed.

8.8.2 Contamination Control Plan

The developer shall prepare a Contamination Control Plan (CCP) that describes methods for controlling contaminants and verifying that they have been prevented or abated such that the hardware will meet performance requirements.  A preliminary plan shall be evaluated as part of the PAP and Project Management and the Project Assurance Manager of the Risk Management Office (RMO).  The final CCP shall also be submitted for aP/Proval.  Analyses, procedures, standards, processes, and specifications referenced in the CCP shall be available for review at the developer’s facility.

The CCP shall define a contamination allowance for performance degradation of contamination-sensitive systems such that, even in the degraded state, the system will meet its mission objectives.  Allowable contamination levels are either those necessary to ensure that the system will meet its performance requirements or those necessary to meet mission contamination control considerations, whichever is more stringent.  The allowance and the rationale for allowable levels shall be described in the CCP and shall serve as a basis for the measures to be taken ton control contamination.  The contamination allowable shall be assessed in a timely fashion such that results can be used to assess the adequacy of and, if necessary, to modify the design of the system.

The CCP shall describe methods for controlling contamination and for ensuring that the contamination allowance is not exceeded.  It shall identify the controls, process, inspections, productions, test, assembly, methodology, analyses, and documentation necessary to measuring and maintaining the levels of cleanliness required during the various phases of the system’s lifetime.

The CCP shall identify controls to be exercised in preparing test facilities such as the thermal-vacuum chamber and fixtures.  It shall also identify the operational procedures that will be followed to minimize the contamination hazard during various test phases, such as from pump down through return to ambient conditions.  AP/Propriate pretest measurements, monitoring methods to be used during the tests, and post-test measurement shall be identified.

Bake outs of hardware exposed to payload bay must be considered.  When required, the parameters of such bake outs (e.g., temperature, duration, pressure) must be individualized depending on materials used, the fabrication environment, and the established contamination allowance.

The contamination potential of material and equipment used in cleaning, handling, packaging, tent enclosures, shiP/Ping containers, and bagging (e.g., antistatic film materials), shall be considered.  Clean room standards shall also be included in the processes.

8.9 ELECTROSTATIC DISCHARGE CONTROL

The developer shall develop, implement and maintain a program to control Electrostatic Discharge (ESD) for any components susceptible to damage by ESD in accordance with NASA-STD-8739.7All personnel who will have access to ESD sensitive components shall be trained to be ESD methods, and in the proper handling of sensitive components.

8.10 PROBLEM REPORTING AND CONTROL

The developer shall operate a documented problem reporting analysis, corrective action, and management concurrence system for failures and nonconformance’s. The system shall include documentation of problem, trace ability of material or part, disposition of problem, root cause corrective action, segregation of discrepant material, verification of corrective action, and trending to help prevent similar discrepancies.

8.10.1 Review Boards

A review board shall be operated with the responsibility of reviewing all problem reports. The board shall include the following:

# Quality or reliability representative (chairman).

# Engineering representative.

# Project manager or his representative (necessary for failure board only).

# Government representative, if other members are contractor personnel.

The board shall have the authority and responsibility to:

# Determine the disposition of the submitted problem.

# AP/Prove all standard repair procedures.

# Ensure that remedial and preventative actions are properly addressed.

# Ensure that excessive repairs do not compromise the components reliability and quality.

8.11 ALERT INFORMATION

The project is required to review NASA Parts Advisories and GIDEP Alerts to respond to RMO and review teams as to the aP/Plicability of the problem to project systems, location of affected system, and disposition for design reviews.

The project/developer shall prepare parts advisories or alerts and submit, through the GIDEP system, alerts on problems within the scope of the advisory alert, and safety system and shall submit a copy of the alert to the Glenn Research Center (GRC) Project Manager and Project Assurance Manager (RMO 0510) for information.  The

- GIDEP Home Page: http://www.gidep.org

- Alert Search Program are available: http://gidep-data.corona.navy.mil (requires username and password.  GIDEO representative in 0520/Quality Assurance Office can assist with this)

8.12 CONTROL OF ASSEMBLY AND INSPECTION/TEST ACTIVITIES

The project/developer shall plan and conduct an assembly, inspection and test program, which controls fabrication, assembly and testing of flight systems, and demonstrates that drawing and specification requirements are met. Inspections and tests should be performed on components before they are installed in the next level of assembly, based upon complexity and risk associated with the system. Each inspection and test shall be traceable to the person performing the task. Quality assurance shall verify that all manufacturing documentation processes, procedures, and specifications are available prior to the build.

All work and inspections performed on flight systems shall be conducted with the use of Project Manager aP/Proved procedures and instructions. Proper planning shall be done to ensure orderly and timely inspections are performed at all levels of assembly and tests deemed necessary, and to allow coordination and Project Manager aP/Proval of assembly, test and inspection procedures.

An early planning effort is necessary to accurately schedule adequate assembly, inspection and test operations. Once the plan is agreed to by the Project Manager and the RMO PAM, factors such as cost and schedule should not be considered viable reasons for deviating from the plan, and as such requires the cognizance of division level, SED and RMO management. The assembly, inspection and test plan should be aP/Proved by the Project Manager by Conceptual Design Review, but no later than Requirements Design Review.

Please refer to Sections 10.7.3 through 10.7.3.3 for software testing requirements.

8.12.1 Assembly, Inspection and Test (AIT) Procedures

AIT procedures shall be written for all flight system operations. The degree of detail in the procedures shall be commensurate with the complexity of the operation. Drawings may stand alone as assembly procedures as aP/Propriate.

Procedures shall include, as aP/Plicable, revision level of the document, the nomenclature of the article, instructions for qualified personnel to perform the work, characteristics to be inspected or tested, accept/reject criteria, and special considerations regarding handling, measuring, testing, equipment, standards, safety and environment. Quality assurance shall verify proper inspection and testing criteria are included in the procedures during the QA review of processes procedures and specifications.

8.12.2 Inspection and Test of Stored Limited-Life Hardware

A test plan shall be developed which adequately assures that limited-life items stored or stocked have not been degraded or damaged during their storage. The plan shall address proper handling, including environmental conditions, to mitigate damage or prolong life, and testing to assure the stored items meet required specifications. Limited-life items not meeting the requirements set forth in the plan shall be considered nonconforming, and handled in accordance with paragraph 8.10.

8.12.3 Records of Inspections and Tests

Records shall be maintained of all inspections and tests as evidence that all operations have been performed, objectives have been met, and the end-item is fully verified. Logbooks shall be kept for each, based on the complexity of the component. As the product is integrated, the next higher-level assembly documentation shall reference all integrated by positive configuration identification. The logbooks shall document all actions taken on the component, and shall provide for easily accessible total operating time of the component under control.  Records shall be kept for 3 years after the mission is complete.

8.13 CONFIGURATION VERIFICATION

The developer's Configuration Management (CM) System shall be capable of assuring that as-built hardware conforms to the design documentation. Quality Assurance will provide assessment of the CM system at aP/Propriate intervals during construction of the engineering and flight systems. Formal verification and sign-off that flight as-built systems conform to as-designed documentation shall be the responsibility of the developer, unless otherwise stated in the Project Assurance Plan.

8.14 HANDLING, PRESERVATION, MARKING, PACKAGING, PACKING AND TRANSPORTATION

The developer shall develop and implement procedures for handling, preservation, marking, packaging, packing and transportation to properly protect and identify all flight systems and ground suP/Port equipment during build-up, handling, storage, testing, shiP/Ping and turn-over at integration.

8.15 CONTROL OF GOVERNMENT PROPERTY (AP/PLIES TO OUTSIDE CONTRACTORS)

When suP/Plied in accordance with the provisions of the contract, government property shall be controlled and accounted for by the contractor. The contractor shall be responsible for, as a minimum:

# Upon receipt, examine components to detect damage that may have occurred in transit.

# Inspect for quantity, completeness of shipment and proper shiP/Ping documents.

# Provisions for protection, maintenance, calibration, periodic inspection and controls necessary to prevent damage or deterioration during handling, storage, installation or shipment.

# Maintenance of records concerning all actions performed by the contractor for 3 years after the mission is complete.

Any property that is found damaged, malfunctioning or otherwise unsuitable for use shall be processed in accordance with government procedures and paragraph 8.10. The property shall not be disposed of, repaired, reworked, replaced, or in any way modified unless such actions are authorized by or prior aP/Proval of Glenn Research Center's Project Manager.

8.16 GOVERNMENT OR PRESHIP ACCEPTANCE

Prior to GRC shipment of, or acceptance by GRC of systems, GRC RMO shall ensure that all deliverable end-items are in accordance with the requirements, and that the following GRC required Acceptance Data Package is complete, which includes the following:

# As-built Configuration List in accordance with Section 8.

# List of parts used in accordance with Section 5.

# List of Materials and Processes used in accordance with Section 6.

# Log Books, including total operating and repair, times, and cycle records.

# Status of all verification items with a list of open items and rationale for the items being open.

# Listing and status of Limited-Life items.

# Results of Final Mission Simulation Test.

# Listing and status of all nonconformance, failure or problem reports.

# Listing of waivers/deviations affecting integration, safety and mission success.

# Cleanliness certification

# Certification of software acceptance in accordance with Section 10, Software Acceptance.

# The Acceptance Data Package shall be delivered to GRC in accordance with the project schedule.

8.17 AUDITS AND REPORTS

To ensure compliance with the assurance provisions of the PAP, developer's assurance organization shall audit and/or monitor the assurance efforts of the in-house or contracted effort including those of subcontractors and suP/Pliers. To verify the effectiveness of the performance assurance systems, each audit shall include examination of documentation (process, procedures, analyses, reports), operations, and products. The audit schedule shall be based on the following:

- Criticality of items being procured as identified by Failure Modes and Effects Analyses (FMEA), a Critical Items List (CIL), or by other information,

- SuP/Plier history,

- Known problems, such as Alerts,

- Remaining period of contract performance.

An audit report shall be submitted to management with recommendations for correction of deficiencies. Management action shall be taken to ensure that corrections have been implemented. The audit report shall be available for information at the developer's facility. A summary of the audit report shall be submitted as part of the Assurance Status Report (1.4).

Section 9 -Continuous Risk Management

9.1 Overview/Introduction

Continuous Risk Management is defined as an engineering management practice with processes, methods, and tools for managing risks in a project. It provides a disciplined environment for proactive decision making to:

-Assess continually what could go wrong (risks);

-Determine which risks are important to deal with;

-Implement strategies to deal with those risks; and

-Assure and measure the effectiveness of the implemented strategies.

9.2 References

# NPG 7120.5A, Program and Project Management Process and Requirements

NPG 8705, Risk Management Procedures and Guidelines

GRC BMS Procedure CLP 2.9 Risk Management

GRC Continuous Risk Management Implementation Plan

9.3 Purpose

In accordance with the above-referenced documents, each program/project/facility (P/PF) at Glenn Research Center must address and implement Continuous Risk Management (CRM). The methodology of implementation will be unique for each P/PF. The purpose of this document is to provide an overview of the steps that must be addressed/performed to ensure adequate CRM activities are incorporated into the P/PF.

9.4 Implementation

Implementation of CRM involves six  steps as discussed below. Each P/PF is responsible for defining and implementing a means of accomplishing each of the six steps. The GRC Risk Management Office is chartered to provide a wide range of technical assistance in the CRM process, from consultation/facilitation to extensive training and implementation activities.

9.4.1 Identify Risks

Identification of risks is the process of transforming uncertainties and issues about a P/PF into distinct (tangible) risks that can be described and measured. Each P/PF shall identify aP/Plicable risks at a time as early as possible in their respective life cycle. The goal of risk identification activities is to search for and locate risks before they become problems.

9.4.1.1 Risk Statements

Each identified risk shall be written as a Risk Statement, which consists of two parts: a Condition that exists and a Consequence, which occurs due to the Condition. Every Risk Statement must contain both a Condition and a Consequence.

9.4.1.2 Context

Each Risk Statement shall contain Context which consists of additional information that is necessary to understand the full meaning of a Risk Statement (i.e. additional project information, circumstances under which the risk occurs, timeframe of occurrence, and other terms needed to explain the risk).

9.4.2 Analyze Risks

Analysis of risks is the process of examining the risks in detail to determine the extent of the risks, how they relate to each other, and which ones are the most important. The goal of risk analysis is to convert risk data into decision-making information.

9.4.2.1 Evaluate

Each identified risk shall be evaluated for its respective impact, probability, and timeframe for mitigation. There are many tools available to perform this task that range from simple to complex depending on the number and complexity of the respective P/PF risks.

9.4.2.2 Classify

Once the P/PF risks that have been evaluated for impact, probability, and time frame for mitigation, they should be classified into aP/Propriate groups (i.e. management, technical, operations, and others as needed) to assist in the mitigation process.

9.4.2.3 Prioritize

# Once classified, the P/PF risks can now be prioritized to assist in the determination of resource aP/Plication, mitigation methods, and other tracking methods.

9.4.3 Planning

Planning is the process of deciding what, if anything, should be done about a risk or set of related risks. The goal of planning is to translate risk information into decisions and mitigating actions (both present and future), and implement those actions. There are four types of mitigating actions that can be taken: research, accept, watch, and action plan.

9.4.3.1 Research

Research is selected as a mitigating action if additional information is needed to determine the full effect of a risk on a P/PF.

9.4.3.2 Accept

# Accept is selected as a mitigating action if the severity or probability associated with an individual risk (or a set of risks) is acceptable to a P/PF with no further actions required.

9.4.3.3 Watch

Watch is selected as a mitigating action, if there is data/information that needs to be monitored to determine if a risk (or set of risks) will occur.

9.4.3.4 Action Plan

Action plan is selected as a mitigating action if specific actions must be taken to mitigate the risk (or set of risks).

9.4.4 Tracking

Tracking is the process in which risk status data is acquired, compiled, and reported. The goal of tracking is to monitor risk indicators and mitigation actions. AP/Propriate risk metrics should be selected to provide meaningful information to enable more informed control decisions by the P/PF.

9.4.5 Control

# Control is the process that takes status reports of the tracking metrics for the P/PF risks and decides what to do with the risks based on the reported data.

# 9.4.6 Communication and Documentation

Communication and documentation is the process in which risk information is conveyed between all levels of a P/PF team, Communication and documentation throughout all levels of the P/PF is critical to the success of CRM.

SECTION 10 - SOFTWARE ASSURANCE

10.1 GENERAL REQUIREMENTS

A Software Assurance program shall be established in accordance with

NASA-STD-2201-93 (Software Assurance Standard) or another standard of equal

or greater measure that has been agreed upon by both program management and Software Product Assurance. The Standard will assure conformance of a given software system to established requirements, development methodologies, and standards.

Software Assurance (SA) is a technical discipline that assures the safety, reliability, and quality of a given software system. According to the NASA Software Assurance Guidebook (SMAP-GB-A201), "software assurance is the planned and systematic set of activities that ensures that software processes and products conform to requirements, standards, and procedures.  'Processes' include all of the activities involved in concept formulation, specifying, designing, developing, enhancing, and maintaining software; 'products' include the software, associated data, its documentation, and all suP/Porting and reporting paperwork."

SA is not an organization. It is one of three components involved in the entire Software Development process; the other two being software management and software engineering. Software management involves the planning, controlling, and directing of the software project. Software engineering consists of analyzing requirements, development of designs, writing code, and structuring of databases. Software assurance helps the management and engineering efforts result in a product that meets all its requirements. All three must work together to help ensure that a safe, reliable, and high quality product are created.

10.1.1 Roles and Responsibilities

The SA program shall be the combined responsibility of the GRC Project Manager, project software engineer(s), and the independent SA engineer from the NASA GRC Office of Safety and Mission Assurance (OSAT) assigned to the project.

Table 10-1 lists the major SA activities to be performed as well as the personnel charged with the responsibility for each activity.

10.1.2 Scope of Software Assurance Program

The SA program shall encompass flight software, ground suP/Port system software, post mission operations software and any other software that is related to flight mission operations such as test, simulator and ground software. Firmware shall be treated as software for development and sustaining engineering.

As a minimum, the SA program shall consist of software engineering, software safety, software reliability, software quality assurance, software configuration management, nonconformance reporting and corrective action, performance verification, and software certification.

The SA program will assure that software is developed with a systems perspective and that the software effort is closely coordinated with all project disciplines.

10.1.3 Software Assurance Plan

The SA program shall be implemented through the development of a Software

Assurance Plan created for each project. These plans shall completely define the SA program and establish procedures for performance of SA activities on each individual project. The SA plan shall describe in detail the specific activities to be performed by project management, software engineering, and software assurance engineering in order to assure that a given software system meets its requirements. The plan serves as a contract or agreement between project management and the Office of Safety Assurance Technologies (OSAT) concerning the software management and assurance activities.

Unless another standard is aP/Proved, this plan shall be developed in accordance with NASA-DID-M400, located in NASA-STD-2100-91, but may be tailored with aP/Proval of the NASA GRC Project Manager and concurrence of the SA engineer.

As a minimum, the SA plan shall contain the methodologies for reviews of documentation and source code, performance verification, configuration management assurance, and maintenance of records. This plan may be a "stand alone" document or may be a section of the Product Assurance Plan. In either case, the Software Assurance Plan shall be considered a part of the overall Product Assurance Plan described in Section 1.2 of this document.

10.1.4 Software Development Requirements

This program shall be in effect throughout the life of the project, beginning with requirements definition and continuing into the sustaining engineering phase. The SA program shall be coordinated with the hardware and system assurance programs established to meet the rest of the requirements of this document. The following items shall be addressed during the establishment of the software development program. The results shall be captured in the Software Management Plan, whether the plan is stand alone or part of the Project Management Plan Document.

- The software to be developed, and all associated documentation.

- The management structure and responsibilities of the organizations that are to develop and assure the software, and their relationship to the hardware and flight systems development activities of the project.

- The Software Development Life Cycle (SDLC) that will be followed by the project in the software engineering process. See section 10.1.4.1 for further discussion of the SDLC.

- The software requirements development and control process.

- The software design and implementation plan/procedures.

- The software performance verification process, including the various levels of testing to be performed, pass/fail criteria, regression testing, test reporting, test site/equipment configuration management, etc.

- The software configuration management/control process, including the procedures for identifying and maintaining proper revisions/versions of software and suP/Porting documentation.

- The software maintenance or sustaining engineering process.

- The SA process and its aP/Plication to the software to be developed.

- Portions of software deemed more "critical" than other portions require different management and assurance practices, such as software hazard analyses. Any such software and SA practices shall be documented.

10.1.4.1 Software Development Life Cycle

Each project shall develop and maintain software in accordance with a defined process. A software development process consists of the activities that must be performed, the specific products that result from these activities, and the reviews, inspections, and audits that are held during, and at the conclusion of, these activities.

The process that is to be followed is commonly called the Software Development Life Cycle (SDLC).  This SDLC and its associated activities should be captured in a Software Development Plan or as part of the Software Management Plan.

An SDLC breaks down the process into major phases: conceptual analysis; requirements definition; preliminary design; detailed design; implementation (coding and unit testing); integration testing; acceptance and delivery; and maintenance and sustaining operations. Specific documents are prepared, and reviews or audits are held during or at the end of each phase.

Various software development processes or life cycles can be selected by the project. The traditional "waterfall" aP/Proach, as shown in figure 10.1, begins with the definition of the system and software requirements, proceeds through design and coding phases, and concludes with increasingly comprehensive test activities. However, the waterfall model does have some problems. In many situations, it may not be possible to completely define the software requirements at the beginning of the software development effort. Another problem is that the user only receives the software at the end of the complete and lengthy development process; the user may need partial capability to test electrical boards, etc.

Other software development processes or life cycles have been created to address the above problems. One alternative is the Prototyping Software Life Cycle, shown in Figure 10.2. With this process, the most important and critical software requirements defined to the extent possible. A "quick" design addressing these requirements is prepared and a rapid prototype is coded and tested. The purpose of the prototype is to gain information about the total requirements and confidence in the correctness of the design. After confidence in the requirements and design aP/Proach is achieved by the prototyping, the final software would be developed using a process similar to the waterfall aP/Proach.

Some disadvantages exist with the prototyping aP/Proach. There is a tendency to ignore documentation preparation in early phases. This means that the later phases often do not receive a full transfer of information from the early phases; therefore the life cycle suP/Port is made more difficult. Another disadvantage is an incompatibility with a formal review and audit procedure. Measuring whether a milestone has been fully achieved would be difficult. Yet another disadvantage is that there is a tendency for difficult problems to be pushed into the future so that the initial promise of the first prototypes is not met by subsequent releases.

The Spiral Model of software development, shown in Figure 10.3, encompasses

the best features of both the traditional and prototyping life cycles. The spiral model defines four major activities within its life cycle: planning; risk analysis; engineering; and customer evaluation. The model is followed from the center of the spiral in a clockwise direction. Risk analysis is performed in each spiral immediately prior to prototyping of the software.  Once the operational prototype is obtained in the outermost spiral, the process becomes more of a traditional waterfall aP/Proach.

The spiral model is regarded as the most realistic aP/Proach to software development for large scale or complex software systems. However, it can have disadvantages as well. The risk analysis phase of the model is critical; an error made, or risk omitted, at this stage can lead to numerous defects and failures at later stages. The software engineer must be accomplished at risk analysis to avoid these problems.

10.1.4.2 Software Development Life Cycle Summary

No SDLC model will be suitable for every project. Projects that will have smaller, less complex software systems will most likely use some form of the Prototyping Model. Projects with safety critical or complex software systems should use either the traditional waterfall model, or the spiral model.

The decision as to which model is aP/Propriate for a given project shall be made by the project with concurrence from the SA engineer.

10.1.5 AP/Plicable Development Standards

Once chosen and agreed to, all aP/Plicable standards (i.e. language, documentation, OOD, etc.) shall be adhered to throughout the entire software development life cycle. If necessary, a deviation to these standards can be obtained by written agreement between the project and the Office of Safety and Mission Assurance via the PAP or S/W Assurance Plan.  The configuration management requirements of section 10.5 and the nonconformance reporting and corrective action requirements of section 10.6 shall aP/Ply to all the software within the scope of the SA program. Any significant modification to any portion of pre-existing software shall be subject to the assurance provisions of this document.

10.1.6 Project Documentation

Each project shall produce documentation in suP/Port of the software development effort. As required by NMI 2410.10 (NASA Software Management, Assurance, and Engineering Policy), the documentation requirements contained in NASA-STD-2100-91, or similar agreed upon standard that meets or exceeds the intent of NASA-STD-21000-91, shall be used in producing the software documents. The following documents, as a minimum, shall be produced and delivered in suP/Port of the software development effort for any given project.

* Software Management Plan (SMP) [Reference Section 10.1.4 of this document]

* Software Assurance Plan (SWAP) [Sec. 10.1.3]

* Software Configuration Management Plan* (SCMP)[Sec. 10.5]

* Software Requirements Specification (SRS) [Sec. 10.11]

* Software Test Plan (STP)[Sec. 10.7.3.1]

* Software Test Procedures [Sec. 10.7.3.2]

* Software Test Reports [Sec. 10.7.3.3]

* Software Version Description Document (VDD)[Sec. 10.7.6]

In addition to the above documents, the following documents are required for any project for which software could contribute to hazardous events, leading to possible loss or injury to life or equipment.

* Software Development Plan* [Sec. 10.1.4.1]

* Software Design Documentation (both Architectural and Detailed)

* Firmware SuP/Port Manual (only if firmware is to be developed)

* Operational Procedures Manual

* Software User's Guide

Note: * The documents marked with an asterisk (*) may be included as part

of the Software Management Plan.

The Software Assurance Plan can be included in the Project Assurance Plan.

Responsibilities for the development of software documentation are depicted in Table 10-2. An individual project may elect to tailor this list, as necessary, with the aP/Proval of the project manager and concurrence of the independent SA engineer, and documented in the PAP or SWAP. Individual documents may also be tailored using the guidelines found in NASA-STD-2100-91, or similar document.

Tailoring is an important aspect of the software development process. While the intent of the required documents must be met and captured in writing, the project and SA engineer shall work together to determine the actual needed number and type of documents, their size, layout, and how their contents can best be presented and maintained. Any chosen documentation standard should be followed.

10.1.7 Government, Subcontractor, and Purchased Software

Any software provided as government furnished equipment (GFE) shall meet project requirements to the extent that it was intended. In part or in whole, any software obtained from contractors or subcontractors shall be developed under a contract which specifies that they follow the standards, requirements, and procedures agreed to for the project and as specified in this document, or standards, procedures and requirements that meet or exceed the project’s. This includes delivery of required software documentation as described in 10.1.6. Any previously existing (reusable) software should have been developed under the same, or similar, requirements and shall be thoroughly tested both as a stand alone and as part of the integrated product.

Commercially purchased software (COTS - Commercial, Off The Shelf) shall be

Configuration Managed and tested to the extent possible. All documentation (including the licenses), the executable and any libraries, suP/Port software, etc. for COTS Software should be kept by configuration management. If possible, and necessary, the providing company can hold the version of code purchased in escrow to protect against future changes that might effect how it works with the rest of the project. This is often done for Operating Systems that might be used long term.

Acceptance testing of these types of software shall be performed in accordance with the provisions of sections 10.7.3.1, 10.7.3.2, and 10.7.3.3. All software shall be configuration managed to the extent possible. GFE, Contracted Software code and delivered documentation, and COTS shall be put under configuration management and the Version Description Document shall call out their version and status.

10.1.8 Firmware Assurance

The SA program shall aP/Ply to the development and suP/Port of the software element of firmware. For the purposes of this document, the term "firmware" is defined according to NASA-STD-2201-93 (NASA Software Assurance Standard) as follows:

"Hardware that contains a computer program and data that cannot be      changed in its user environment. The computer programs and data contained in the firmware are classified as software; the circuitry containing the computer program and data is classified as hardware."

A methodology shall be developed to include processes for assurance of firmware source code and documentation, assurance of proper loading of source code, and preparation of associated drawings.

10.2 SOFTWARE SAFETY

A software safety activity shall be implemented which maximizes the extent to which the developed software and electronic hardware perform their intended functions in a safe manner. Any software commands that could cause hazardous operations to occur shall be identified and documented.

A Preliminary Hazard Analysis shall be performed by the system safety engineer(s) assigned to the project as required by Section 4.1.6 of this document and any potential software hazards shall be identified. Measures shall be taken to provide for their elimination or control. The activities performed in this area shall adhere to the requirements of section 4.0 of this document, and the NASA Software Safety Standard (NSS 1740.13).

Safety Analysis is an iterative process that begins at system concept and continues through testing and maintenance. Once the Software portion of the project has been identified, Safety analysis follows the software through it’s life cycle with iterative analyses to assure that hazards identified from the system level and any hazards possibly introduced during design and coding are either eliminated, mitigated or that proper warning exists.

10.3 SOFTWARE RELIABILITY

A software reliability function shall be implemented which assures that the developed software performs its required functions and meets its fault tolerance requirements - ability to continue to operate, perhaps with reduced functionality -within the framework of its designed conditions. The software reliability activity shall assure that the software will not contribute, beyond this accepted level, to a system failure. The OSAT system reliability engineer(s) shall perform a failure tolerance analysis on the software.

The activities performed in this area shall adhere to the requirements of section 7.0 of this document.

10.4 SOFTWARE QUALITY ASSURANCE

A Software Quality Assurance (SQA) function shall be implemented in accordance with NASA-STD-2201-93, or a standard that meets or exceeds the requirements and intent of NASA-STD-2201-93, which verifies that the established requirements and standards have been met. The SQA function shall also verify that the required test, configuration management, and nonconformance reporting procedures have been followed, and that walkthroughs or inspections are performed and documented as specified in the Project Assurance Plan and or Management Plan. SQA audits shall be performed per section 10.7.4 of this document.

10.5 SOFTWARE CONFIGURATION MANAGEMENT

A software configuration management process shall be implemented to manage requirements, design, code, data and documentation, and to track and report on the status of changes to them. The process shall be documented in a Software Configuration Management Plan (SCMP), in accordance with NASA-DID-M600 to be found in NASA-STD-2100-91, unless another standard is aP/Proved. This process shall include, as a minimum, the following elements:

a. Identification of configuration items that will be base lined and maintained under configuration control. At least three baselines shall be established:

- the first after successful completion of the Critical Design Review (CDR) (e.g., baseline of requirements, test plans);

- the second immediately prior to formal Software Acceptance testing (e.g., baseline of code, test procedures, design documents, and any updates to requirement documents, and test plan);

- and the last after successful completion of acceptance testing and acceptance of the software by GRC (e.g., baseline all changes to any previous documents and code).

After the establishment of each baseline, any changes will require the issuance of change proposals for review and aP/Proval by the CCB.

- A Configuration Control Board (CCB), or similar function, for reviewing and disposition proposed changes to baseline software and related documentation. Proposed changes shall require the aP/Proval of the CCB prior to implementation of the changes. The SA engineer shall be a permanent member of the CCB for software-related changes.

- Version control and media labeling methods and procedures. This shall      include a method to provide certification that the correct version of    flight software is present in the flight hardware prior to acceptance by the GRC Project Manager and the SA engineer.

- The establishment of Software Development Folders which are to include     engineering data, notes, design, test results, etc.

- The performance of a Physical Configuration Audit (PCA) to verify the     "as-built" configuration of the flight software prior to acceptance     and/or shipment.

- The performance of a Functional Configuration Audit (FCA) to verify     the flight software performs its required functions, without error, prior to acceptance and/or shipment.

- A change classification and impact assessment process that results in     Class I changes being forwarded to GRC project management for   disposition, throughout the entire life of the project. Class I changes are defined as those which affect system requirements, software requirements, system safety or reliability, cost, schedule, and external interfaces.

- Written procedures, including any required forms, to implement the     components of the SCM process.

10.6 SOFTWARE PRACA (NONCONFORMANCE REPORTING AND CORRECTIVE ACTION)

A process shall be established for the reporting, analysis, and correction of non-conformances and problems discovered in the baseline software and related documentation. This process shall be in effect after the initial software baseline is established, and continue until the software is retired from use. This process shall meet the requirements specified in Section 8.10 of this document.

This process shall be a component of the software configuration management process to the extent that change control is effected and that reported non-conformances and change requests are identified and processed. In the event of a nonconformance, the discoverer of the nonconformance (either software engineer or SA engineer) shall, within 24 hours, document the problem on a nonconformance report or discrepancy report that identifies the problem and the criticality of the problem. Then, within two calendar weeks, the assigned software engineer shall provide an analysis of the cause and propose a corrective action to be implemented. If a change is needed, the report shall reference the change proposal number. The developer shall present the change proposal to the CCB identified in section 10.5(b) for review and aP/Proval prior to implementing the change.

A reporting process shall be established and maintained that shows the status and criticality of all non-conformances.

10.7 PERFORMANCE VERIFICATION AND VALIDATION

A performance verification and validation process shall be planned and implemented to demonstrate that the developed software is correct and meets system requirements. The process shall include software reviews, walkthroughs or inspections, software testing, and software acceptance.

10.7.1 Software Review

Various software reviews shall be conducted throughout the software development life cycle. The project may elect to hold these reviews with formal presentations or may conduct them in a less-formal manner. In either method, the requirements of section 2.2 shall be met. The requirements for the reviews include the following:

- At the Software Requirements Review, present the established software requirements and demonstrate the verifiability (test, inspection, demonstration) of the requirements. Present a requirements-driven verification aP/Proach.

- At the Preliminary Design Review, present the top-level (architectural) design, specified using a disciplined aP/Proach currently accepted within the software engineering community. Software review material shall address questions of Software to Hardware interfaces, Software to Software interfaces, how the requirements flow into the design, and initial fault detection, isolation and recovery schemes. In addition, the test plan should be reviewed for proposed     verification process.

- At the Critical Design Review, describe the software detailed design, including data flow, command flow, and the interfaces, as well as an implementation aP/Proach/plan. Present the completed software test plans and review preliminary software test procedures for coverage and method.

- At the Pre-ship Review, present the results of software testing, validate that no open non-conformances or corrective actions exist, and provide proof of passage of software acceptance testing. Also present results of PCA/FCA to certify correct version of flight software resides in flight hardware, and performs its required functions.  Provide the Version Description Document.

- At each review, present evidence of meeting schedule and requirements.

- At each review, any questions or issues relating to software safety or     mission success shall be addressed.

10.7.2 Inspections

Software Formal Inspections of requirements, design and code shall be conducted with the intent of finding defects as early as possible in the software development life cycle. Results of the inspections shall be documented. These inspections shall occur during the requirements, design, and implementation phases. Software Formal Inspections shall be performed in accordance with NASA-STD-2202-93 (Software Formal Inspections Standard).  The number of inspections and products to be inspected may be tailored by each project.

10.7.3 Software Testing

A software testing process shall be implemented. Software testing shall be performed in increments, beginning with unit (module level) testing, continuing with integration and systems testing, and ending with acceptance testing.

After GRC Project Manager acceptance of baseline software, any changes shall require issuance of a new or revised test plan and the associated test procedures. If the software is updated, regression testing is required and shall be so identified in the test plan and procedures.

The test procedures shall be available in the developer's facility for GRC review. The individual(s) performing the acceptance testing shall notify the SA engineer at least four (4) hours prior to test commencement.

The actual test results shall be available for review. Test reports shall be provided to the GRC Project Manager for review in accordance with the project schedule. The SA engineer as well as the engineer performing the tests shall review SA selected test reports. Software and associated software testing will be aP/Proved by the SA engineer based on this review process.

10.7.3.1 Software Test Plan

As required in Section 10.1.6 a Software Test Plan (STP) will be developed and submitted for GRC project manager aP/Proval in accordance with the project schedule, for any software covered by this assurance requirement (listed in 10.1.2).

The plan covers all levels of testing discussed in section 10.7.3. The plan describes what tests are to be performed, including hardware/software integration tests, to demonstrate that the software meets its requirements.  The plan includes pass/fail criteria, problem report procedures, test reporting procedures, and retest procedures and regression testing philosophy.

The plan is to be updated as requirements are changed and shall be included as part of each review required in 10.7.1. The plan also describes any special test suP/Port tools needed (i.e., simulators and emulators) for the testing and any required suP/Port from other organizations.

10.7.3.2 Software Test Procedures

In accordance with Section 10.1.6, Software test procedures will be prepared to implement the software test plans as described in 10.7.3.1. The procedures include the environment (e.g., hardware) under which the test is to be conducted, the data required for the test, the expected test results, and any special operating conditions required. The procedures also include the steps followed in the creation of the flight software executable element.

10.7.3.3 Software Test Reports

Software test reports that summarize each of the software testing and/or retesting activities (including acceptance testing) will be prepared by the person who performed the test and delivered in accordance with the project schedule. The report shows which of the planned tests were completed, conformance of the test results to the expected results, the number, type, and criticality of the discrepancies found and identification of associated nonconformance report(s), identification of the software tested, and an analysis of any performance requirements that the items tested could affect.

10.7.4 Software Audits

A process shall be implemented for performing audits on the entire software development process, from establishment of requirements through acceptance testing. The development program shall be audited for conformance to requirements, the Management Plan, Testing Plans, and other standards. The audit program shall be performed on both in-house and subcontractor software development programs.

For large projects of long duration, these audits shall occur at the conclusion of each SDLC phase, or, at a minimum, annually if some development stages are scheduled out for more than a year. For smaller projects, at least one audit shall be conducted during the development lifecycle prior to the required Functional Configuration Audit and Physical Configuration Audit (Section 10.5 e. & f.). For smaller, less critical projects, an audit at the end of requirements definition phase and during the critical design or coding phases is recommended. However, a survey, which is a less formal audit, may be conducted at the end of each SDLC phase.

The SA engineer assigned to the project shall either perform these audits or shall review and aP/Prove the audit checklists and findings if performed by another individual. Audit reports shall be reported to engineering management within one week of concluding the audit. Audit reports may additionally be presented during milestone (or other) reviews. Audits shall list "findings", which indicate the project is at fault in meeting its requirements, standards or plans. The project office shall respond, in writing, within two calendar weeks to any audit findings and address how they plan to correct the problems. Audits may also list "observations" which indicate potential problem areas but do not signify that the project has not met its requirements. The Engineering Management need not address observations in its reply to the audit.

10.7.5 Software Records

A system for storage and tracking of records pertaining to the software development process shall be specified and maintained. These records shall include audit and survey results, requirement and design documents, source code listings, results of project reviews, and configuration management data.

10.7.5.1 References

* NMI-2410.10 NASA Software Management, Assurance and Engineering Policy

* SMAP-GM-A201 Software Assurance Guidebook

* NASA-STD-2201-93 Software Quality Assurance Standard

* NASA-STD-2202-93 Software Formal Inspections Standard

* NASA-GB-A302 Software Formal Inspections Guidebook

* NSS 1740.13 Software Safety Standard

10.7.6 Software Acceptance

Prior to final shipment of a given system (or acceptance by GRC of a contracted system), the GRC SA engineer shall assure that all deliverable end-items are in accordance with project and contractual requirements. These deliverables will make up a portion of the overall project Acceptance Data Package (ADP). If acceptable to the project and OSAT, the ADP shall be signed off by the lead software engineer, the SA engineer, and the project manager.

In accordance with section 8.17 of this document, the following information concerning the deliverable software shall be included in the project Acceptance Data Package:

A Version Description Document (VDD) which completely defines the

"As-built" flight software. The VDD shall include:

- The name and version number of the flight software executable element.

- The files (and version numbers), which make up the executable element.

- Location of the source and object code for the flight executable.

- The procedure used to compile (i.e., create) the flight software.

executable element. This information shall include the environment

(hardware) and any software libraries and their version numbers used

in compilation.

- The procedure used to load the flight software onto the experiment

hardware. This information shall include a description of the hardware

and any software libraries used in loading the flight software,

including version numbers. Also, the storage medium (ROM, hard disk,

etc.) in which the flight code will reside shall be identified, along

with an identification number.

- A list of all action items, problem reports, audit findings and final

reports, engineering change orders's, waivers, and deviations written against the software during development. This shall include any open items with rationale

for the item remaining open. The location of the original "discrepancy

reports" shall be specified.

- The Physical Configuration Audit (PCA) report required in section

10.5(e).

- The Functional Configuration Audit (FCA) report required in section

10.5(f).

- Software test results, including the procedures followed during the

test, plus the test reports. Any problems shall be noted.

- A copy of the flight software on some aP/Propriate storage medium with

proper labeling.

- Any other deliverables, including agreed upon software documentation,

log books, etc.

Table 10-1 SOFTWARE ASSURANCE RESPONSIBILITY MATRIX ACTIVITY

Software Development Requirements Management Plan/Structure- P

Requirements Development- P S

Design and Implementation- P S

Performance Verification and Validation Software Reviews- P S

Software Formal Inspections- P S

Software Testing/Reporting- J

Software Safety/Reliability- S P

Software Quality Assurance J

Software Configuration Management Identify Configuration Items- P S

CCB or Similar Function- P S

Version Control Procedure- P S

Perform PCA/FCA- S P

Software Nonconformance Reporting/Corrective Action J

Legend: P = Primary Responsibility, S = Secondary Responsibility J = Joint Responsibility

Table 10-2 SOFTWARE DOCUMENTATION MATRIX

| Document | Author | Inputs | AP/Proval | Final | Draft |
| --- | --- | --- | --- | --- | --- |
| Management Plan | Project | P/OSAT | Project | R Phase | N/A |
| Assurance Plan* | OSAT | P/OSAT | P/OSAT | R Phase | R Phase |
| Config. Mgt. Plan* | Project | OSAT/P | OSAT | PDR | Software Concept |
| Requirements Spec | Project | POSAT | Project | R Phase | R Phase |
| Test Plan | Project | P/OSAT | Project | PDR | R Phase |
| Test Procedures | Project | P/OSAT | Project | Prior unit testing | Design Phase |
| Test Reports | Project | P/OSAT | OSAT | Pre-ship Review | N/A |
| Version Description Doc | Project | Project | P/OSAT | Prior to Pre-ship | N/A |
| Development Plan* | Project | Project | Project | PDR | R Phase |
| Design Documents | Project | Project | Project | Prior Formal | Testing PDR |
| Firmware SuP/Port Manual | Project | P/OSAT | Project | Prior to test | N/A |
| User's Guide | Project | Project | Project | Pre-ship Review | Prior to test |
| Acceptance Data Package | Project | P/OSAT | P/OSAT | Pre-ship Review | Acceptance Testing |

Legend: P- Project, R- Requirements.

Note: Items marked with an asterisk may be part of Management Plan. OSAT shall review all developed software documentation, but has aP/Proval authority only on Assurance Plan, Version Description Document, and Test Reports.

AP/Pendix A

AP/Plicable Documents

The aP/Plicable documents for this manual are located on the NASA Headquarters Web Site at: http://www.hq.nasa.gov/office/codeq/doctree/qdoc.htm.

##### Reference Documents

The reference documents for this manual are located on the NASA Headquarters Web Site at: http://neptune.hq.nasa.gov/pbma.

AP/PENDIX B - ABBREVIATIONS, ACRONYMS, AND GLOSSARY

### ABBREVIATIONS, ACRONYMS

ADP	Acceptance Data Package

ASR	Assurance Status Report

ASTM	American Society for Testing and Materials

CCB	Configuration Control Board

CCP	Contamination Control Plan

CDR	Critical Design Review

CODR	Conceptual Design Review

CIL	Critical Items List

CM	Configuration Management

CPT	Comprehensive Performance Test

CSI 	Contractor Source Inspection

CVCM	Collected Volatile Condensable Mass

DPA	Destructive Physical Analysis

EEE	Electrical, Electronic, & Electromechanical

EMC	Electromagnetic Compatibility

EMI	Electromagnetic Interference

ESD	Electrostatic Discharge

ETR	Eastern Test Range

FMEA	Failure Modes and Effects Analysis

FRB	Failure Review Board

FRR	Flight Readiness Review

GFE 	Government Furnished Equipment

GIA	Government Inspection Agency

GIDEP	Government Industry Data Exchange Program

GSE	Ground SuP/Port Equipment

GSI	Government Source Inspection

IAC	Independent Assurance Contractor

IBM	International Business Machines

ICD	Interface Control Document

JSC	Johnson Space Center

KHB	Kennedy Handbook

LeRC	Glenn Research Center

LPT	Limited Performance Test

MIL-STD	Military Standard

MIUL	Material Identification and Usage List

MRB	Material Review Board

MSFC	Marshall Space Flight Center

MUA	Materials Usage Agreement

NCR	Noncompliance Report

NHB	NASA Handbook

NSPAR	Non-standard Parts AP/Proval Request

NSPL	NASA Standard Parts List

NSTS	NASA Space Transportation System (Shuttle)

OHA	Operations Hazard Analysis

PAI	Product Assurance Instruction

PAP	Product Assurance Plan

PAR	Performance Assurance Requirements

PDA	Percentage of Defectives Allowable

PDR	Preliminary Design Review

PIL	Parts Identification List

POCC	Payload Operations Control Center

P/PL	Preferred Parts List

PRACA	Problem Reporting and Corrective Action

PSR	Pre-ship Review

QA	Quality Assurance

QCM	Quartz Crystal Microbalance

R,M & Q  Reliability, Maintainability & Quality Assurance

RFP	Request for Proposal

RH	Relative Humidity

SAF	Safety

SAGE	Standard Assurance Guidelines for Experiments

SCC	Stress Corrosion Cracking

STS 	Space Transportation System

T-V	Thermal Vacuum

V & V   Verification and Validation

WCA	Worst Case Analysis

### GLOSSARY

Acceptance Tests: The process that demonstrates that hardware is acceptable for flight. It also serves as a quality control screen to detect deficiencies, and normally to provide the basis for delivery of an item under terms of a contract (see Qualification Tests).

Assembly: A functional subdivision of a component, consisting of parts or subassemblies that perform functions necessary for the operation of the component as a whole. Examples are a power amplifier and gyroscope.

Audit: A review of a process to verify that it complies with the requirements.

Catastrophic Hazard: For NSTS flight operations, a catastrophic hazard is a hazard, which has potential for personal injury, loss of life, loss of the orbiter, or NSTS equipment. For ground operations, a catastrophic hazard is a hazard, which has potential for personnel fatality or loss of the launch site facilities, GSE, payload(s), or orbiter.

Collected Volatile Condensable Material (CVCM): The quantity of out gassed material from a test specimen that condenses on a collector.

Component: An assembly in a system necessary for the system's operation. Examples are transmitter, gyro package, actuator, motor, and battery.

Configuration: The functional and physical characteristics of parts, assemblies, equipment or systems, or any combination of these which are capable of fulfilling the fit, form, and functional requirements defined by performance specifications and engineering drawings.

Configuration Control: The systematic evaluation, coordination, and formal aP/Proval/disaP/Proval of proposed changes and implementation of all aP/Proved changes to the design and production of an item the configuration of which has been formally aP/Proved by the developer or by the purchaser, or both.

Configuration Management: The systematic control and evaluation of all changes to baseline documentation and subsequent changes to that documentation which define the original scope of effort to be accomplished (contract and reference documentation) and the systematic control, identification, status accounting and verification of all configuration items.

Contamination: The presence of materials of molecular or particulate nature which degrades the performance of hardware.

Critical Hazard: For flight operations, a hazard that has potential for damage to equipment. For ground operations, a hazard that has potential for damage to site facilities.

De-rating: The reduction of the aP/Plied load (or rating) of a device to improve reliability or to permit operation at high ambient temperatures.

Design Specification: Generic designation for a specification which describes functional and physical requirements for an article, usually at the component level or higher levels of assembly. In its initial form, the design specification is a statement of functional requirements with only general coverage of physical and test requirements. The design specification evolves through the project life cycle to reflect progressive refinements in performance, design, configuration, and test requirements. In many projects the end - item specifications serve all the purposes of design specifications for the contract end - items. Design specifications provide the basis for technical and engineering management control.

Designated Representative: An individual (such as a NASA plant representative), firm (such as assessment contractor), Department of Defense (DOD) plant representative, or other government representative designated and authorized by NASA to perform a specific function for NASA. As related to the contractor's effort, this may include evaluation, assessment, design review, participation, and review/aP/Proval of certain documents or actions.

Discrepancy: See Nonconformance.

Electromagnetic Compatibility: When various electronic components are performing in a system according to test requirements.

Electromagnetic Interference: Electromagnetic energy, which interrupts, obstructs, or otherwise degrades or limits the effective performance of electrical equipment.

Electromagnetic Susceptibility: Undesired response by a component, subsystem, or system to conducted or radiated electromagnetic emissions.

End-to-End Tests: Tests performed on the integrated ground and flight system, including all elements of the payload, its control, communications, and data processing to demonstrate that the entire system is operating in a manner to fulfill all mission requirements and objectives.

Expected Failure Free Life: That period of time following acceptance testing during which an item is not expected to (1) fail catastrophically or (2) degrade in functional output or performance beyond acceptable limits. {Expected failure free life shall be determined by suP/Plier/vendor test or field performance data, aP/Plicable reliability data sources, or will be estimated by design engineering in the absence of any tabulated data based upon design knowledge, experience, and judgment.}

Experiment: See Payload.

Failure: See Nonconformance.

Failure Modes and Effects Analysis (FMEA): A procedure by which each credible failure mode of each item from a low indenture level to the highest is analyzed to determine the effects on the system and to classify each potential failure mode in accordance with the severity of its effect.

Functional Tests: The operation of a unit in accordance with a defined operational procedure to determine whether performance is within the specified requirements.

Generic Hazard: Those hazard groups that may be present in the design or use of equipment and generally include hazard causes from the environment, collision, fire/explosion (explosion/implosion) vibration/shock/acoustic effect, thermal effects, contamination, radiation, electrical discharge, biological/physiological/psychological impact, toxicity, and other general items.

GFE: Government Furnished Equipment

GSE: Ground SuP/Port Equipment

Hardware: As used in this document, there are two major categories of hardware as follows:

1. Prototype Hardware: Hardware of a new design; it is subject to a design qualification test program; it is not intended for flight.

2. Flight Hardware: Hardware to be used operationally in space. It includes the following subsets:

a. Proto-flight Hardware: Flight hardware of a new design; it is subject to a test program that combines elements of prototype and flight acceptance verification; that is, the aP/Plication of design qualification test levels and flight acceptance test durations.

b. Follow-On Hardware: Flight hardware built in accordance with a design that has been qualified either as prototype or as proto-flight hardware; follow-on hardware is subject to a flight acceptance test program.

c. Spare Hardware: Hardware the design of which has been proven in a design qualification test program; it is subject to a flight acceptance test program and is used to replace flight hardware that is no longer acceptable for flight.

d. Re-flight Hardware: Flight hardware that has been used operationally in space and is to be reused in the same way; the verification program to which it is subject depends on its past performance, status, and the upcoming mission.

Hazard: A risk situation that could cause an unsafe condition that could result in an accident.

Hazard Analysis (HA): The technique used to systematically identify, evaluate, and resolve hazards. The determination of potential sources of danger, causes, effects, hazard levels, and recommended resolution for those conditions found in either the hardware/software system; the person-machine relationship, or both, that could cause loss of life or injury to persons or damage to or loss of systems or equipment.

Hazard Category: Category used in risk assessment associated with accidents (e.g. low, medium, and high).

Inspection: The process of comparing an article with requirements.

Item: Space Flight hardware such as a part, component, assembly, or material used to fabricate flight hardware.

Limited Life Items: Space flight hardware (1) whose failure consequences are safety or mission critical and (2) has an expected failure free life that is less than the projected mission time when considering cumulative ground operation, storage, and on-orbit operation. [ Material used to fabricate flight hardware with a shelf life that is less than its planned storage time qualifies as a limited life item ]

Margin: The amount by which hardware capability exceeds mission requirements.

Monitor: To keep track of the progress of a performance assurance activity; the monitor need not be present at the scene during the entire course of the activity, but he will review resulting data or other associated documentation (see Witness).

Noncompliance (Safety): If a requirement of NHB 1700.7 or KHB (1700.7) cannot be met, the payload organization must submit a Payload Safety Noncompliance Report. The report contains the rationale and suP/Porting data that demonstrates the safety of the questionable design feature, procedures, configuration, etc.

If the NSTS operator aP/Proves the noncompliance, the aP/Proval will come in the form either of a waiver or a deviation. Waivers restrict the use of the non-complying feature to a single mission and a single payload element.

A deviation may allow the feature to be employed for more than one mission. A deviation aP/Plies to a feature that does not comply with a requirement in the specified manner but does satisfy the intent of the requirement and achieves a comparable or higher degree of safety.

Nonconformance: A condition of any hardware, software, material, or service in which one or more characteristics do not conform to requirements. As aP/Plied in quality assurance, nonconformances fall into two categories--discrepancies and failures. A discrepancy is a departure from specification that is detected during inspection or process control testing, etc., while the hardware or software is not functioning or operating. A failure is a departure from specification that is discovered in the functioning or operation of the hardware or software.

Offgassing: The emanation of volatile matter of any kind from materials into a manned pressurized volume.

Outgassing: The spontaneous evolution of gas or vapor from a material, and evolution of the decomposition products, in a vacuum.

Part: A hardware element that is not normally subject to further subdivision or disassembly without destruction of designed use.

Payload: An integrated assemblage of subsystems designed to perform a specified mission in space.

Performance Verification: Determination by test, analysis, or a combination of the two that the payload element can operate as intended in a particular mission; this includes being satisfied that the design of the payload or element has been qualified and that the particular item has been accepted as true to the design and ready for flight operations.

Preliminary Hazard Analysis: An analysis technique for performing an initial risk assessment of a system concept to identify safety-critical areas, evaluate hazards, and identify the safety design requirements needed in the project.

Prototype Hardware: See Hardware.

Qualification Tests: The process of demonstrating that a given design and manufacturing aP/Proach will produce hardware that will meet all performance specifications when subjected to defined conditions more severe than those expected to occur during its intended use.

Redundancy (of design): The use of more than one independent means of accomplishing a given function.

Repair: A corrective maintenance action performed as a result of a failure so as to restore an item to operation within specified limits.

Rework: Return for completion of operations (complete to drawing). The article is to be reprocessed to conform to the original specifications or drawings.

Similarity, Verification by,: A procedure of comparing an item to a similar one that has been verified. Configuration, test data, aP/Plication, and environment should be evaluated. It should be determined that design-differences are insignificant, environmental stress will not be greater in the new aP/Plication, and that manufacturer and manufacturing methods are the same.

Single Point Failure: A single element of hardware the failure of which would result in loss of mission objectives, hardware, or crew, as defined for the specific aP/Plication or project for which a single point failure analysis is performed.

Subassembly: A subdivision of an assembly. Examples are wire harness and loaded printed circuit boards.

Subsystem: A functional subdivision of a payload consisting of two or more components. Examples are attitude control, electrical power subsystems, and instruments.

Temperature Cycle: A transition from some initial temperature condition to temperature stabilization at one extreme and then to temperature stabilization at the oP/Posite extreme and returning to the initial temperature condition.

Temperature Stabilization: The condition that exists when the rate of change of temperatures has decreased to the point where the test item may be expected to remain within the specified test tolerance for the duration or where further change is considered acceptable.

Thermal Balance Test: A test conducted to verify the adequacy of the thermal design and the capability of the thermal control system to maintain thermal conditions within established mission limits.

Thermal-Vacuum Test: A test to demonstrate the validity of the design in meeting functional goals; it also demonstrates the capability of the test item to operate satisfactorily in vacuum at temperatures based on those expected for the mission. The test can also uncover latent defects in design, parts, and workmanship.

Total Mass Loss (TML): Total mass of material out gassed from a specimen that is maintained at a specified constant temperature and operating pressure for a specified time.

Verification: See Performance Verification.

Vibroacoustics: An environment induced by high-intensity acoustic noise associated with various segments of the flight profile; it manifests itself throughout the payload in the form of directly transmitted acoustic excitation and as structure-borne random vibration excitation.

Witness: A personal, on-the-scene observation of a performance assurance activity with the purpose of verifying compliance with project requirements (see Monitor).

AP/Pendix C - PROJECT SCHEDULE – Deliverable

- ** A--GRC aP/Proves within the period that has been negotiated and specified in the contract before contractor may proceed.

- R -- GRC reviews and may comment within 30 days; contractor may continue work unless directed to stop.

- I -- Information; the developer's work schedule is not normally affected.

- P -- Submitted as part of the PAP and evaluated with the proposal.

- The "Project Schedule" shall be entitled "Contract Schedule" when the developer is a contractor.

SARG-1 PROJECT SCHEDULE* Deliverable Data

| ITEM NO. | REFERENCED DESCRIPTION | PARA. | DELIVERY SCHEDULE | GRC ACTION |
| --- | --- | --- | --- | --- |
| 1. | AP/Proved Product Assurance Plan (PAP). In addition to the data called for in the text, the items designated with a "P" under GRC changes, updates Action shall also be submitted with the PAP. | 1.2 | a. At effective date of contract b. Proposed changes, updates as generated. | P A** |
| 2. | AP/Proved Developer’s practices and procedures referenced in the PAP. | 1.2 | At GRC RDR New or proposed changes as generated. | P A |
| 3. | Previously designed, fabricated or flown hardware data. AP/Proved preliminary Revision Final | 1.3 | GRC RDR GRC GRC | P I A |
| 4. | Assurance Status Reports (ASRs) | 1.4 | Monthly: can be part of the Project Status Reports | I |
| 5. | Copies of material presented for review | 2.2 | Two weeks before RDR | I |
| 6. | Verification Plan AP/Proved preliminary plan Procedures Final Updates Reports | 3.2 | At GRC CDR As generated 30 days after completion of activity | P A A |
| 7. | Fracture Control Implementation Plan AP/Proved preliminary plan Final | NA | RDR GRC PDR | P A |
| 8. | Hazard Control Verification | 4.1 | Prior to Safety Review | R |
| 9. | Payload Safety Noncompliance Report/Wavier | 4.1 | As generated | A |
| 10. | Safety Data Package/Safety Assessment Report | 4.1 | As generated |  |
| 11. | Safety Plan | 4.1 | 30 days prior to operation | A |
| 12. | De-rating | 5.2.3 | 30 days before building the hardware | A |
| 13. | Parts Identification List (Computer readable formats) Preliminary Updates As Designed As Built | 5.5 | As generated As generated 30 days prior to CDR With end-item acceptance data package | I I R A |
| 14. | Material Usage Agreement/Stress Corrosion Evaluation Form | 6.3.2 | As generated | A |
| 15. | Materials List (Polymeric & Inorganic) Preliminary Final Updates As-Built SuP/Porting data for materials aP/Plications | 6.3 | 30 days before contractor PRD 30 days before contractor CDR As generated With end-item acceptance data package As generated | R A A I A |
| 16. | Waiver Request for use of materials whose shelf life has expired | 6.3 | As generated | A |
| 17. | Material Test Reports for Fasteners (i.e., rivets, nuts, bolts) Lots | 6.3 | As generated | I |
| 18. | A copy of the Proposed Material Processes | 6.3 | As generated | R |
| 19. | A copy of the Proposed Welding and Brazing (or repairs) Procedures, and a copy of the Operator’s Qualification Record | 6.3 | As generated | R |
| 20. | Data for the results of Nondestructive Chemical and Physical Tests, or a Certificate of Compliance for Purchased Raw Materials | 6.3 | As generated | I |
| 21. | Failure Modes and Effects Analysis and CIL Preliminary Refined | 7.2.1 | 30 days before contractor PDR 30 days before contractor CDR | R R |
| 22. | Parts Stress Analysis Final Updates | 7.2.2 | As generated As generated | R R |
| 23. | Trend Analysis List of parameters to be monitored Trend Analysis | 7.3.1 | As generated As generated | I I |
| 24. | Limited-Life Plan Preliminary Final Updates Waivers | 7.4 | As generated As generated As generated As generated | R A A A |
| 25. | Test Coupons and Reports | 8.6 | Before assembly of hardware |  |
| 26. | Fabrication & Assembly Flow Plan Preliminary Final | 8.7 | 30 days before contractor PDR 30 days before contractor PDR | R R |
| 27. | Fabrication and Inspection Matrix for comparing contractor’s procedures as they differ from NASA Std. All other processes, specifications, or procedures | 8.7 | As generated As generated | R A |
| 28. | New or Change to Training Plans | 8.7 | 30 days before use | A |
| 29. | Electrostatic Discharge Control Plan AP/Proved Preliminary Final | 8.9 | Before assembly of hardware 30 days before contractor CDR | A A |
| 30. | Requests for Delegation of MRB Responsibility Nonstandard Repair Procedures Waiver Requests | 8.10 | As generated As generated | A A |
| 31. | Nonconformance Initial oral Notification Written notification Malfunction/Failure Report Closeout | 8.10 | As generated As generated On completion of required action | I I A |
| 32. | Alerts | 3.11 | As generated | I |
| 33. | Acceptance Data Package for each Experiment, comprising: As-built Configuration List in accordance with paragraph 8.13 List of Parts/Devices used in the hardware. Prepared in accordance with 5.3 List of Materials and Processes used in the hardware Test Log Book including total operating time and cycle records List of Open Items with reasons for items being open Safety Compliance Data Package Listing and status of the Final Performance Acceptance Test Critical Parameters Trend Data Results of the Final Performance Acceptance Test |  |  |  |
| 34. | Contamination Control AP/Proved Preliminary Final | 8.8 | Before assembly of hardware At time of GRC CDR | P A |
| 35. | Software Assurance Plan | 10.1.3 | As generated | P |
| 36. | Software Configuration Management, Class I Changes | 10.5 | As generated | A |
| 37. | Software Review Charts, Actions, Items, Resolutions | 10.7.1 | At requirements PDR, CDR, and Pre-ship | R |
| 38. | Software Test Reports | 10.7.3.3 | Upon completion of test, before acceptance for final use | R |

# Text boxes

Stop

NO

Workmanship test of proto-flight hardware

YES

Stop

Was proto-flight hardware exposed to workmanship test levels?

NO

Proto-flight test of proto-flight hardware in stowed configuration.

Stop

YES

Proto-flight test of proto-flight hardware in stowed configuration.

Is hardware highly vibration sensitive?

Start

Figure 1. Vibration Testing of Stowed Hardware For Proto-flight Project

NO

YES

Was flight hardware exposed to workmanship test levels?

YES

Acceptance test of flight hardware in stowed configuration.

Figure 2. Vibration Testing of Stowed Hardware For Prototype Project

Stop

Acceptance test of flight hardware in stowed configuration.

Workmanship test of flight hardware

NO

Qualification test of  hardware

Was qualification hardware exposed to workmanship test levels?

NO

Qualification test of qualification hardware in stowed configuration.

Stop

YES

Qualification test of qualification hardware in stowed configuration.

Is hardware highly vibration sensitive?

Start