# Solar Orbiter – Payload Working Group

## Action Completion Form

Action ID Number:				10.9

Responsible Working Group Member:	R.A. Harrison, B.Fleck, L. Harra, J.-F. Hochedez

Date of Completion:				Var 1 – 24/7/2002; Var 2 – 6/9/2002

Var 3 – 25/9/2002

Action:	To assess the operation scenario and operations planning of Solar Orbiter.

Report:

- Basic Outline

The Solar Orbiter mission has a basic orbit of 150 days with a nominal ‘encounter’ period of 30 days. The precise definition of the ‘encounter’ is yet to be made but, at this stage we must consider the methods for Orbiter operation and planning assuming two scenarios, (i) a mission with scientific observations only during the encounter periods, and (ii) a mission with two observation modes, i.e. during encounter and for the rest of the orbit.

This mission does not enjoy continuous, high telemetry contact. Indeed, during the encounter stage, the high gain antenna is stowed in the shadow of the spacecraft. We must, therefore, assume no scientific instrument contact during the 30 day encounter. This demands two things:

- The spacecraft (or, indeed, the instruments) must carry sufficient on board memory to hold at least 30 days worth of observations at the nominal telemetry rates.

- Observation planning for the encounter must be determined and pre-programmed before the encounter starts.

The first bullet implies that at the nominal telemetry rate of the instruments (74.5 kbit/s), for a period of 30 days, the on-board data memory had better be of order 2 x 10 11 bits. The Pre-Assessment Study Report on Solar Orbiter states that a 2.4 x 1011 bit (240 G bit) memory is anticipated. This would be adequate.

- Joint Observing Programmes (JOPs)

The instrument observations must be planned using a method similar to the SOHO Joint Observing Programmes (JOPs) with pre-planned sequences, which can be stored on board in a deferred command store.  A particular JOP would define the operation of the instrument package, in the pursuit of a particular scientific question. For example, one might design a JOP for quiet Sun transient event observation. This would demand that the remote sensing package be pointed to a quiet Sun area. The EUS instrument might be run using small-area rasters with a few emission lines selected, in order to produce rapid cadences. Similarly, the EUI imager may be requested to make partial field, rapid observations on the same area. In this way, a complete study is built up and the JOP can be run through software planning tools to set up the instrument/spacecraft command sequence for storage in a JOP library. On SOHO, several instruments have sophisticated planning tools of this type. However, for Solar Orbiter, since the remote sensing instruments will be operated together, it would be sensible to have a central planning tool.

Given such a central activity, this is one argument for the need for a central Solar Orbiter planning and operations facility. This is discussed later.

For an encounter period, one might expect a number of JOPs to be run; some may be run over several days, some may require just a few hours. For example, during one pass, the targets may range from quiet Sun to coronal hole, with rapid imaging for transient event detection, through to long exposures for spectral atlas studies.

JOPs should be designed by the user community, much as the SOHO JOPs are, and should be scheduled ahead of the encounter. They should be stored in a JOP ‘library’.

Given the nature of the mission, we do not have the luxury of repeat observations. If a JOP fails on SOHO, we can repeat it the next day. It is suggested that all JOP sequences be tested in flight during the non-encounter periods to ensure that the JOP will work during the encounter passage (when we have no contact), i.e. we must use the non-encounter periods for test activities. This assumes that there is contact during the non-encounter periods, which will require detailed studies of on board memory, telemetry and ground station use, to ensure that it is feasible with no impact on the encounter data. The fact that such tests would be sensible is well illustrated by the example of CDS on SOHO where tests are run on a proto-type instrument on the ground prior to operation in space; this allows a thorough analysis of the operation and, in the case or Orbiter could also supply useful solar data.

There must be a user interface – perhaps as a Web site – where the user community can both request observations and can access information on planning and, perhaps, the planning tool software. As with SOHO, the access for the user must be straightforward and open.

Unlike most solar missions, the prime observation periods are short – only 20% of the orbit. Thus, we may be heavily oversubscribed. This will require a more formal and rigorous procedure to select and plan observations than SOHO. It is suggested that there is a call for proposals for each encounter, and a formal evaluation board. However, the PI groups must have a role in screening and scheduling incoming requests.

The selection and scheduling can be done using a central planning and mission diary facility, which can be little more than a Web site akin to those used by some SOHO teams. This would allow some discussion and visible scheduling of observations before the 150 day planning meetings (see next section).

- Planning Meeting Cycle/Operations Facility

There must be a central Solar Orbiter operations facility. The activities of that facility may cater for a range of operational issues. At one extreme, the facility may only house the  flight/spacecraft operations team, with no presence from the instrument teams. Solar Orbiter is not as ‘hands on’ as SOHO, for example, so this is a possible option and many scientific planning tasks can be done at home institutes. On the other hand, such a facility may include an instrument team presence to cater for all planning meetings, test activities, scientific evaluation and JOP design and planning; it would certainly be valuable to maintain an operations facility manned by the instrument teams. The following discussion outlines the planning and operations activities without the assumption that the instrument teams must be present at a central operations facility. The activities are outlined and possible uses of such a facility are discussed, as are possible activities from home institutions. From a feasibility point of view, both options are possible but it is for ESA to decide upon the provision of a central scientific and operations planning facility based on the tasks listed in this document.

The principal planning meetings should be held on a 150 day cycle, possibly held at the PI home institutes in turn, but possibly in the dedicated operations facility. The instruments are co-pointed, so the JOP selections should be made in open discussion between the groups, but consistent with the formal selection process. This is akin to the SOHO planning meetings but on a much longer time-scale and rather more formal.

Each instrument team could, in principle, provide commands to uplink for the coming encounters from their home institutes prior to the encounter. In this case, they must have real-time access to the spacecraft and instrument technical data-stream, but this, again, does not demand a presence at a centrol facility. It does demand good contact with that centre and it does require that the instrument teams have the ability to monitor and control their instruments. On the other hand, for security reasons, as well as for planning co-ordination, ESA may choose to demand that all commanding and uplinks are limited to activities at the operations facility.

### We have already mentioned that the JOP planning will be critical to the mission, and must be performed in close collaboration well before the encounters. Face to face planning may be the most efficient way of doing this. In addition, if JOPs can be tested during the non-encounter periods, joint analysis of the operation is required. Also, the formal calls for proposals and the proposal selection and subsequent planning must be done somewhere.  Combined with all of this, as well as the 150-day planning meetings, if we require instrument teams to work closely during the lead up to the encounters and during the encounters, we may be able to fully justify a dedicated planning facility.

The basic scientific outline (JOP schedule, scientific targets) for the next encounter would be designed at the 150 day planning meeting. This ought to be held at least 30 days prior to the encounter onset to ensure that any testing and sequence design can be done well head of time. The basic pointing should be defined, using projected target areas using the Sun at the time.

For many targets (coronal holes, quiet Sun) the pointing selected at the 150 day meeting may be fine. However, in the final days before the encounter there should be a Pointing Review Meeting to refine the pointing selection and, if necessary, update the pointings given the state of the Sun. This meeting should not change the JOP structure, just the pointing.

It is suggested that a basic overall science operations plan could be designed for the full mission, before launch. This would outline the basic priorities but include flexibility. It could provide the principal framework for scheduling the specific JOP activities.

- Intelligent Operations

Target selection, as described above, is done using a projected view of the Sun and, in many cases, this will be fine. However, for some phenomena, such as active regions or bright points, we will need to consider options for pointing updates based on on-board measurement. Again, the JOP structure would not change, but, it should be possible, for some targets to enable a last minute pointing update based on the EUI or VIM images. This could only be for limited use but for active regions and bright points, for example, would seem to be quite possible.  As far as the 150 day planning is concerned, it should be decided at that time whether of not we need to enable such an update at the start of a particular scheduled JOP. We must decide at that time whether or not it is scientifically useful. The precise details of this would have to be defined elsewhere.

Another ‘intelligent’ option is the response to ‘flags’. It ought to be possible to store extra JOPs, which are not scheduled but could be run, using on board decision making, if certain circumstances come about. For example, if an active region JOP is being run and there is a flare, could data from the EUI be used to trigger a pre-stored flare JOP? This option must be considered fully but at a payload level.

This issue must be discussed at mission level. The ability to have a lookout instrument (e.g. FSI or/and VIM) allows Orbiter to study rare/intermittent events with negligible (statistical) drawback on other goals, particularly when on the hidden side of the Sun. Such events would include flares, but also various CME types, prominence eruptions, acoustic waves, Moreton/EIT waves, active region morphological reconfigurations, etc. This concept could extend to the ability to also trigger special JOPs from ground-based or other space-based (SDO, STEREO) instruments.

Several issues must be considered here. A thorough study of flag-driven operations was considered for SOHO, and was implemented. It has never been used at an instrument-instrument level. We must be sure of the scientific benefits and the technical feasibility at an early stage and build it into the Orbiter operations concept. The most basic difference between the SOHO and Orbiter operations is that Orbiter will be out of contact for long periods and, thus, a flag operation may be more useful from a scientific viewpoint; it may also be more risky! Thus, a full study is required. Having said that, instruments such as CDS on SOHO use pre-stored JOPs which can interrupt on-going JOPs under certain circumstances. This has been a well used concept.

As another ‘intelligent option’, Solar Orbiter on-board processing for event recognition may have additional benefits: it could allow data recording to recover pre-event observations.  Such a technique could be used to maximise the scientific return by careful management of the on board memory and the telemetry. Such an option needs careful study.

- The Rest of the Orbit

The non-encounter periods of the orbit are considered to be periods when data are trickled back to Earth from the encounter observation.

Also, as suggested above, such periods should be used to test JOPs prior to encounters.

However, good scientific research is perfectly possible during the non-encounter periods and we must press to enable scientific operation in those periods. This would include, for example: solar spectral atlas and irradiance studies with distance, latitude and longitude;  full Sun and CME observations at large Earth-Sun-spacecraft angles; calibration programmes etc… These would all benefit from observations at any time during the orbit. Other scientific and PR benefits would include farside and high-latitude observations of the Sun at any distance, a round-trip movie of the Sun, deconvolution of (3D) helispheric structure, and measurement of neutron half lives. This is all in addition to the operational aspects such as JOP rehearsals.

From a scientific viewpoint, the non-encounter periods must be exploited, and this is recommended. We must request that the Project pursue this option. It would require more on board memory and changes to the downlink philosophy.

Such activities must NOT impact the 30-day encounter scientific activities. However, in addition, we must assess whether any enhanced memory or telemetry link would be better used to enhance the encounter science rather than the non-encounter activities. This must be discussed.

These periods may be scheduled differently. It is suggested that the no-encounter periods be more freely scheduled. Instrument teams must schedule their own independent calibration and test programmes. However, some JOP testing and scientific observations must be scheduled by coordination between the PI teams. This need not wait for the 150 day encounter planning meeting.

During the non-encounter periods, it is assumed that the remote sensing instruments would be pointed to Sun centre. This needs to be discussed.

Conclusion:

There is a logical planning and operation concept for a mission such as Solar Orbiter but it includes a number of assumptions and recommendations, which must be built into the mission from an early stage. It also requires some discussion about the use of a dedicated planning facility and of policies with regard to the use of any enhanced memory or telemetry options.   As far as feasibility is concerned, planning around a 150-day cycle is no problem. We recommend that there be a thorough study of the operations concept to ensure that the issues such as pre-mission planning, on–board flags, non-encounter period exploitation are built into the mission at an early stage.

References:

None