CONSOLIDATED REPORT

of the

ARGOS OPERATIONS COMMITTEE MEETINGS

JUNE 2006

(Revision 13)

A Cooperative Project:

Centre National d'Etudes Spatiales (CNES, France)

National Oceanic & Atmospheric Administration (NOAA, USA)

National Aeronautics & Space Administration (NASA, USA)

TABLE OF CONTENTS

Section 0.	INTRODUCTION	1

Section 1.	MEMORANDUMS OF UNDERSTANDING	2

1.1	INITIAL MEMORANDUM OF UNDERSTANDING	2

1.1.1	PURPOSE	2

1.1.2	CHANGES / AMENDMENTS	2

1.1.3	FINAL DRAFT APPROVAL	4

1.2	NEW MEMORANDUM OF UNDERSTANDING	4

1.2.1	INCEPTION	4

1.2.2	BASIC AGREEMENT	4

1.2.3	STATUS, CHANGES & AMENDMENTS	4

1.3	JOINT PROJECT PLAN	8

1.3.1	WORKING LEVEL DOCUMENT	8

1.3.2	STATUS, CHANGES & AMENDMENTS	8

Section 2.	OPERATIONS COMMITTEE & MEETINGS	9

2.1	CHARTER & RESPONSIBILITIES	9

2.1.1	REPRESENTATION	9

2.1.2	RESPONSIBILITIES	9

2.2	FREQUENCY & FORMAT OF MEETINGS	10

2.2.1	MEETING FREQUENCY (AMENDMENTS)	10

2.2.2	MEETING FORMAT	10

2.3	MEETING ATTENDEES	11

2.3.1	POLICY	11

2.3.2	MEETINGS AND CO-CHAIRS	11

2.4	MEETING MINUTES	12

2.4.1	Distribution of Meeting Minutes	12

2.4.2	Special Requirements	12

2.5	CONSOLIDATED REPORT	12

2.5.1	PURPOSE	12

2.5.2	STATUS, CHANGES & AMENDMENTS	12

2.6	ORGANIZATIONAL ISSUES	14

2.6.1	CNES (ARGOS) ORGANIZATION	14

2.6.2	U.S. Argos Representative	14

2.6.3	CNES Subsidiaries	15

2.6.4	CLS Organization	15

2.7	GEOSTAR AND CNES	16

2.7.1	GEOSTAR DEVELOPMENT	16

2.8	FISHING VESSEL MONITORING (IN U.S. WATERS)	16

2.8.1	Project Development	16

2.8.2	Impact on System	16

2.9	METEOSAT AND GOES AND CLS	16

2.9.1	MAEDS	16

2.10	Global Learning and Observations to Benefit the Environment (GLOBE)	17

2.11	CONFIDENTIAL TREATMENT OF DATA FROM THE ARGOS SYSTEM	17

2.11.1	Terms and Conditions	17

2.12	Joint Working Group	17

2.12.1	MEMBERSHIP	17

2.12.2	RESPONSIBILITIES	17

2.12.3	O/C RELATIONSHIP	17

2.13	STATUS, CHANGES & AMENDMENTS	17

2.13.1	CNES/NOAA WORKING GROUP	17

2.13.2	TECHNICAL ADVISORY GROUP	18

2.14	CANSAT	18

2.15	Review of other systems	18

2.15.1	ORBCOMM:	18

2.15.2	GSP:	18

Section 3.	Terms of Reference	19

3.1	Terms of Reference	19

3.1.1	Operations Committee	19

3.1.2	Objectives of the Operations Committee	19

3.1.3	Membership	20

3.1.4	Organization	20

3.1.5	Procedures	20

3.1.6	Decision-making	21

3.1.7	Amendment	21

3.1.8	Effective Date and Duration	21

3.1.9	Procedures for System Use Agreement Approval	21

3.2	Terms of Reference for Expanded Operations Committee	22

Section 4.	Global System Use Policy	23

4.1	Background	23

4.2	Argos System Use Policy	23

4.2.1	Scope	23

4.2.2	Definitions	23

4.2.3	Use of Argos Data Collection System	25

4.2.4	Argos Data Collection System Use Agreements	25

4.2.5	Treatment of Data	26

4.3	Understandings	27

4.4	Specific Responsibilities of the User	27

4.5	Specific Responsibilities of Operator	28

4.6	Disclaimers	28

4.7	Period of Use/Termination	28

4.8	Dispute Settlement	29

Section 5.	SPACE Segment	30

5.1	SPACECRAFT Issues	30

5.1.1	TIROS-N TYPE SPACECRAFT	30

5.1.2	SPACECRAFT CALLUP	30

5.1.3	ADVANCED TIROS-N TYPE SPACECRAFT	30

5.1.4	NOAA-D SPACECRAFT	31

5.1.5	NOAA-F, G SPACECRAFT	32

5.1.6	NOAA-H, I and J SPACECRAFT	33

5.1.7	NOAA-K, L and M SPACECRAFT	34

5.1.8	POST NOAA-M ERA	36

5.1.9	NPOESS :	41

5.2	SYSTEM CONFIGURATION	44

5.2.1	ORBIT CONFIGURATION	44

5.2.2	ONE SPACECRAFT SYSTEM (One or Two Instruments in Orbit)	44

5.2.3	Argos Study:	45

5.2.4	TWO SPACECRAFT SYSTEM	45

5.2.5	THIRD SPACECRAFT DATA	45

5.2.6	Alternate operational scenarios	45

5.3	INSTRUMENTATION	46

5.3.1	INSTRUMENTS FOR NOAA-H, I AND J	46

5.3.2	INSTRUMENTS FOR NOAA-K,L,M	47

5.3.3	INSTRUMENTS FOR POST-NOAA-M	48

5.3.4	SHUTTLE COMPATIBILITY	56

5.3.5	INTERCHANGEABILITY OF INSTRUMENTS	57

5.3.6	INSTRUMENTS ON SPARE SATELLITES IN STORAGE	57

5.3.7	EXPERIMENTS WITH SPACECRAFT THAT HAVE EXPERIENCED MAJOR SYSTEM FAILURES	57

5.4	PROCEDURES	58

5.4.1	LAUNCH AND POST-LAUNCH	58

5.4.2	SPACECRAFT INSTRUMENT RECONFIGURATION	58

5.5	FREQUENCIES	59

5.5.1	Non-Environmental DATA	59

5.5.2	Wind Profiler Radar (WPR)	59

5.5.3	FCC LICENSING REQUIREMENTS	59

5.6	ARGOS-2 and NOAA-Next	59

5.7	BRAZILIAN DCS	59

Section 6.	GROUND SYSTEM	64

6.1	NESDIS PROCESSING CENTER (DPSS)	64

6.1.1	DATA FRAGMENTATION	64

6.1.2	DATA TRANSMISSION DELAYS	64

6.1.3	INTERFACE FOR SYSTEM PROBLEMS	65

6.1.4	DATA-GAPS	65

6.1.5	DATA PROCESSING PROBLEMS	65

6.1.6	OPERATIONAL REPORTS	66

6.1.7	ENHANCEMENTS	66

6.1.8	Performance	68

6.2	ARGOS PROCESSING CENTER (APC)	69

6.2.1	DATA TRANSMISSION DELAYS	69

6.2.2	DATA-GAP REPORTS	70

6.2.3	OPERATIONAL REPORTS	70

6.2.4	ENHANCEMENTS	70

6.3	COMMUNICATIONS	79

6.3.1	SUITLAND/NEW YORK/MAINE PROBLEMS	79

6.3.2	TELETYPE PROBLEMS	79

6.3.3	PROCEDURES FOR PROBLEMS	80

6.3.4	New communications means	80

6.4	DATA TRANSFER	81

6.4.1	PROCESSED DATA TRANSFER	81

6.4.2	UNPROCESSED DATA TRANSFER, POLICY	82

6.4.3	DIRECT READOUT STATIONS	82

6.5	DATA DISSEMINATION & COMMUNICATION	83

6.5.1	Global Telecommunications System (GTS)	83

6.5.2	Constant Level Balloon & Drifting Buoy Codes	84

6.5.3	HYDRA Code	84

6.5.4	Data Format Standardization	84

6.5.5	Data Format Dissemination	84

6.6	ORBITOGRAPHY	84

6.6.1	Orbitography Platform Location	84

6.6.2	Proposed Relocation of Orroral Platform	85

6.6.3	Spare Parts and Test Equipment Procedures	85

6.7	SYSTEM PERFORMANCE EVALUATION	85

6.7.1	System Location Accuracy Evaluation	85

6.7.2	System Monitoring Requirements	85

6.8	TRANSMISSION CONSTRAINTS	85

6.8.1	System Saturation Determination	85

6.8.2	Performance Management Tools	86

6.9	Data Collection Platforms	86

6.9.1	CERTIFICATION	86

6.9.2	Certification Proposal	86

6.9.3	Platform Certification	86

6.9.4	Certification Withdrawal	86

6.9.5	Certification Specifications	86

6.10	PROBLEMS	87

6.10.1	INDIAN SPACECRAFT	87

6.10.2	USER PROBLEM DOCUMENTATION	87

6.10.3	PLATFORM COSTS	87

6.11	IDENTIFICATION CODES	87

6.11.1	ISSUANCE & DURATION	87

6.11.2	ELIMINATION PROCEDURE	87

6.12	REGISTRATION	88

6.12.1	PROCEDURE & POLICY	88

Section 7.	User Services and System Use	90

7.1	SYSTEM PROMOTION & PUBLICITY	90

7.1.1	POLICY	90

7.1.2	RELEASE OF TECHNICAL INFORMATION	94

7.1.3	ARGOS NEWSLETTER	94

7.1.4	MONTHLY REPORTS	95

7.1.5	CONFERENCES AND WORKSHOPS	95

7.2	APPLICATION FOR SYSTEM USE	96

7.2.1	ADMISSION CATEGORIES	96

7.2.2	ADMISSION POLICIES	96

7.2.3	GOVERNMENT SPONSOR LIST	99

7.2.4	RENEWAL OF PROGRAMS	99

7.2.5	USERS MEMORANDUM OF AGREEMENT	99

7.2.6	ACCESS PROCEDURE	99

7.2.7	NEW ADMISSION PROCEDURE	100

7.2.8	PROGRAMS USING DIRECT READOUT STATIONS	102

7.2.9	CHANGING PLATFORM USE WITHOUT NOTIFICATION	102

7.2.10	SUA Renewal Letter and Data Denial Policy	102

7.2.11	USER INTERFACE	103

7.2.12	USER GUIDANCE OFFICE	103

7.3	Electronic SUA submission Process	104

7.3.1	Electronic SUA structure  (Submitted 37th O/C)	104

7.3.2	System Operation	104

7.3.3	Assigned Approvers	104

7.3.4	Review Strategies	104

7.3.5	Processing Steps	105

7.3.6	Summary	106

7.3.7	Electronic SUA Implementation	106

7.4	SYSTEM USE	106

7.4.1	Initial System Activity	106

7.4.2	Operational Activity	106

7.5	EVOLUTION OF THE ARGOS PROGRAM	115

Section 8.	Joint TARIFF Agreement	119

8.1	POLICY	119

8.1.1	GENERAL	119

8.2	TARIFF PRICE STRUCTURE	119

8.2.1	GUIDELINES	119

8.2.2	DETERMINING TARIFF CHANGES	120

8.2.3	DATA PROCESSING COSTS	120

8.3	PROCESSING AGREEMENT	121

8.3.1	GENERAL	121

8.3.2	PRICING STRUCTURE, CHANGE PROPOSALS	121

8.4	Joint TAriff agreement meetings	123

8.4.1	Annual meeting, reports	123

8.5	Status of U.S. processing agreement	126

8.6	Financial status of Service Argos	128

Section 9.	O/C MEETING Action Items	131

Section 10.	O/C MEETING Open Actions	160

Section 11.	ANNEX	1

11.1	Argos DCS Program and Policy Documents	1

# INTRODUCTION

This Consolidated Report of the Argos Operations Committee (O/C) Meetings is designed to provide highlights from past meetings.  Included are both decisions made and the rationale behind them.  Entries are identified by applicable meeting number.  For more detail please refer to specific meeting minutes.

During the 28th O/C Meeting , it was recognized that specific items for inclusion in the Report had not been identified at each meeting since the last update (1989).  Thus, it was decided that a draft would be prepared by assigned authors for review by the Committee.  The Committee then would decide on what was to be retained or subsequently added.  Guidelines for this Report include.

1.	All pages that contain additions or changes from the last version will be indicated in the upper right-hand corner with the revision number.

2.	The paragraphs added or changed will be identified by a vertical line in the left-hand margin opposite the paragraph.

3.	The title page will be replaced with each revision and will contain the revision number and date.

4.	Pages affected by revisions on previous pages, but containing no new material, (i.e., due to re-pagination) will not be identified as revised.

# MEMORANDUMS OF UNDERSTANDING

## INITIAL MEMORANDUM OF UNDERSTANDING

### PURPOSE

The initial Memorandum of Understanding (MOU) was prepared and signed in 1974. It reflected the desire to conduct a space applications project of mutual interest and for peaceful purposes by the National Aeronautics and Space Administration (NASA) and the National Oceanic and Atmospheric Administration (NOAA) of the United States of America, and the Centre National d'Etudes Spatiales (CNES) of France.

#### Access to Users Data

The MOU adequately covers the access to operational and experimental users' data.  Although an industrial user's data are not covered in the MOU, Service Argos will refer any industrial user's request to the O/C for evaluation.  See System Use Admission Policies.  (7th O/C Meeting)

#### Data Availability

Users have expressed the feeling that if they pay for the data collection then their data should be only available to them.  This is contrary to the policy of U.S. satellite data availability which is that data are considered in the public domain.  The MOU clearly states this in paragraph 7b(4).  (6th O/C Meeting)

NOAA reaffirmed this policy at the 13th O/C Meeting.

### CHANGES / AMENDMENTS

#### Paragraph 2a(6)

Change from "NASA providing CNES ephemeris data" to "NESDIS providing CNES ephemeris data." (1st O/C)

#### Paragraph 5

Change from "assignment of call letters" to assignment of identification codes."  (1st O/C)

#### General

"National Environmental Satellite Service" to be changed to "National Earth Satellite Service" wherever it appears in the MOU.  (14th O/C)

#### Additional Spacecraft

To properly reflect the additional spacecraft in the series, several changes were made to the MOU of 1974.  (14th O/C)

#### Proprietary Data

NOAA has agreed that private users may request and be authorized the proprietary treatment of their data provided they qualify under the specified circumstances.  This policy will be valid for 3 years and, at the end of that time, it will be reviewed in the light of use and applicability.  (15th O/C)

#### Proprietary Data Requests

Proposals involving provision for intellectual property rights of principle investigators will be considered on a case-by-case basis.  (15th O/C)

##### Terms and Conditions:

The specific terms and conditions are:

a.	Only private users can request proprietary treatment of data.

b.	Data considered for proprietary treatment must be confidential commercial information or trade secrets.

c.	There must be identified both a U.S. and French government agency need for some or all of these data.

d.	Data required to protect life and property will not be considered for proprietary treatment.

e.	NOAA and CNES will not release conversion information for data collected on a proprietary basis.  However, NOAA and CNES cannot guarantee confidentiality of data that is received at direct readout facilities.  (15th O/C)

##### Information Required:

The following information shall be required on the application form submitted by users applying for privileged or confidential treatment of data:

1)	The names of government agencies in France and the U.S. interested in obtaining these data.

2)	Identification of the precise portion(s) of these data that are requested to be treated as confidential.

3) 	Statement that release of these data would be likely to cause substantial harm to the user's competitive position.

4)	Statement concerning when these data may be publicly disclosed.

5) 	Statement reflecting agreement with interested government agencies as to ways they may combine and disclose these data in such format as general studies, environmental warnings and forecasts, or aggregate reports or summaries in order to protect life and property.

6)	Identification of data required by the government agencies or programs and any requirements for transfer of these data which have been agreed upon by the user and the interested government agencies.  (16th O/C)

### FINAL DRAFT APPROVAL

A final draft was agreed upon.  This and the modifications agreed to at the 15th O/C Meeting were submitted for approval by the member agencies.  (18th O/C)

## NEW MEMORANDUM OF UNDERSTANDING

### INCEPTION

Since January 1984, NOAA and CNES have discussed continuing Argos cooperation after the flight of NOAA-J.  These discussions continued through 1985 and resulted in a new Argos MOU that superseded the 1974 MOU.  The new MOU was signed by CNES on March 11, 1986, and by NOAA on March 25, 1986.  (20th O/C)

### BASIC AGREEMENT

The basic agreement is consistent with the 1974 MOU as amended.  CNES will continue to provide the Argos Data Collection and Platform Location instruments for the Polar-orbiting Environmental Satellite (POES), process data received from the satellite, and distribute these processed data to U.S. and other users.  NOAA will be responsible for the overall design, integration, and operation of the spacecraft.  NOAA will provide CNES the raw global data from the Argos instruments onboard the POES.  Specific mention of the U.S. Argos Processing Center and CNES's cost recovery objectives are included.  The new MOU clarifies liabilities and provides for the Joint Tariff Agreement.  (20th O/C)

### STATUS, CHANGES & AMENDMENTS

#### Status of MOU, (22nd O/C)

The MOU between NOAA and CNES for the continuation of the Argos Data Collection and Platform Location System was signed March 1986.  A summary of changes effected by the 1986 MOU will be contained in the Consolidated Report  (See Appendix A)

#### Environmental Protection Programs

In an effort to adapt the Argos program to growing requirements of the U.S. and French Governments, the U.S. and French Co-chairs recommended that NOAA and CNES amend the 1986 MOU to include protecting the environment in addition to monitoring the environment.  The U.S. Department of State is expected to provide final clearance to enable NOAA to proceed in formally proposing to CNES that the 1986 MOU be amended.  (24th O/C)

NOAA and CNES amended the MOU in 1990 expanding traditional system use of monitoring the environment to include protection of the Earth and its environment.  (25th O/C)

#### Future Agreements

C.  Wooldridge presented plans for the modification or drafting of future agreements to govern the post NOAA M era.  For NOAA-N, NOAA proposes an exchange of letters to amend the current Argos MOU.  For post NOAA-N, it is envisioned that future agreements for polar-orbiting meteorological satellites will be comprised of two levels of agreements; memoranda of understanding and implementation arrangements.  (24th O/C)

In 1991, NOAA and CNES amended the MOU to cover the NOAA-N program.  (25th O/C)

#### Post-NOAA-N MOU Planning

Discussions on a post NOAA-N Argos agreement began prior to the 25th Argos O/C Meeting in July 1991.  NOAA and CNES agreed that the current Argos Memorandum of Understanding (MOU) would serve as a basis for a new agreement.  The Argos MOU will be a subsidiary agreement to a NOAA-EUMETSAT Memorandum of Agreement (MOA).  NOAA proposed that a new NOAA-CNES Argos MOU be signed Spring 1993.  To this end, NOAA and CNES will resume internal discussions on this topic with the goal of presenting a draft for discussion in October 1992.  (26th O/C)

#### Post-NOAA-N MOU (1994 Status)

The NOAA-EUMETSAT Polar Memorandum of Agreement (MOA) is anticipated in mid-1995 following EUMETSAT Council approval of the full polar program.  As an interim measure, NOAA and EUMETSAT signed an exchange of letters indicating intent to cooperate in polar-orbiting satellites, pending funding authority and completion of a formal agreement.  Negotiation, conclusion, and signature, or preferably amendment, of the current Argos MOU covering NOAA N', METOP-1, and 2, should be conducted in the same time frame as the NOAA-EUMETSAT Memorandum of Agreement, thus signature by mid-1995.  CNES cannot formally commit to provision of Argos on post NOAA-N platforms until a decision is made in Europe on full funding of METOP-1 and 2 which could come as late as early 1996.  As an interim measure, the French Co-Chair recommended that the NOAA/NESDIS Assistant Administrator send a letter to the CNES Director General to facilitate timely conclusion of agreements.  (28th O/C)

#### Post-NOAA-N MOU (1995 Status)

The NOAA-EUMETSAT MOA on cooperation in the Initial Joint Polar-orbiting Operational Satellite System (IJPS) is in the final stages of negotiation. EUMETSAT intends to provide the final text to the EUMETSAT Council June 26-27, 1995. The Council will be asked to approve the text with the exception of the data policy section which is still under discussion. The data policy article must be approved at the November 1995 EUMETSAT Council Meeting. NOAA obtained a second C-175 approval from the Department of State in June 1994 due to the new convergence consideration. NOAA will request final approval from the Department of State once the data policy issue is resolved.

In April 1995, CNES and EUMETSAT began discussions on a direct agreement between CNES and EUMETSAT for Argos on METOP. Since discussions in IPOMS in 1988, CNES, EUMETSAT and NOAA had planned to have the NOAA-CNES Argos MOU cover commitment for flight of Argos on METOP. During meetings on April 26-27, 1995 in Washington, NOAA, CNES and EUMETSAT agreed to proceed according to CNES 'desire to have a direct MOU with EUMETSAT subject to EUMETSAT accepting the basic policies and procedures already in place for the Argos programs.

Based on the assumption that CNES and EUMETSAT would negotiate a direct agreement, NOAA presented a first draft of a revised NOAA-CNES Argos MOU. The major modification was to provide the appropriate background and linkages to EUMETSAT participation in the IJPS and a reference to the CNES-EUMETSAT MOU. Operations Committee attendees took the action to provide comments on the draft MOU language to C. Wooldridge and L. Ruiz by end of July 1995.

In addition, the meeting focused on options for the future structure of the Argos Program Management as currently exercised by the Operations Committee. The options included an expanded Operations Committee with new members and a two level structure with a council/steering committee and separate bilateral Operations Committees. The consensus of the Operations Committee was to pursue the expanded Operations Committee option. Once agreement has been reached on this language, NOAA and CNES will jointly develop a Terms of Reference for an expanded Operations. Committee providing guidelines on participation, membership, conduct of meeting, etc. (29th O/C)

#### POST NOAA-N MOU (1997 Status)

C. Wooldridge reported that NOAA and CNES have agreed to amend the current Argos MOU to cover  NOAA-N’. NOAA and CNES will coordinate a draft exchange of letters to accomplish this amendment in the same timeframe as the completion of the NOAA-EUMETSAT MOU which is expected by December 1996. (30th O/C)

The current 1986 NOAA-CNES Argos MOU covers flight of the Argos DCS through NOAA N. Since NOAA N' will be the last satellite in the current NOAA series before NPOESS begins, NOAA and CNES have agreed to a simple amendment to extend the current MOU to cover NOAA N'. After coordination with CNES, NOAA forwarded the proposed MOU amendment package to the Department of State in May 1997, for approval. After which an exchange of letters with CNES will implement the amendment. NOAA and CNES expect this to be completed by the end of 1997. In June 1996 the EUMETSAT Council approved the text of the Initial Joint Polar-Orbiting Operational Satellite System (NOAA N and N', METOP 1 and 2) Memorandum of Understanding. Both ESA and EUMETSAT subscriptions are still open for Member state funding commitments. NOAA has submitted the MOU for internal USG Circular-175 authority to conclude the agreement. All agencies have cleared on the text with the exception of the Department of State which has requested an additional legal review by the Treaty Affairs Office. NOAA hopes to gain State clearance by end of the summer. (31st O/C)

C. Marzin informed the Operation Committee that on July 7, 1998, NOAA sent to CNES the letter proposing the amendment of the NOAA-CNES Argos MOU. The amendment will update the liability section and extend the current MOU to cover NOAA N’. CNES is expected to reply to the NOAA letter within the month. Upon signature of the reply, the amendment will be implemented. (32nd O/C)

C. Marzin presented the status of Memorandum of Understanding (MOU) governing the Argos DCS.  In particular, the 1986 NOAA-CNES MOU governing Argos on the NOAA polar satellites was amended by an exchange of letter to include the NOAA-N’ satellite. The new agreement became effective in July 1998. In addition, the NASDA-CNES MOU governing Argos on ADEOS-II was signed on August 15, 1996. The EUMETSAT-CNES MOU governing Argos on the METOP serie has been approved by the EUMETSAT council in November 1997. The CNES-DG has confirmed approval on April 1998, and signature of the MOU is expected by end of 1999. Finally, the Initial Joint Polar-Orbiting Satellite System (NOAA N and N’, METOP 1 and 2) Agreement between NOAA and EUMETSAT was signed in November 19, 1998, in Washington DC. (33rd O/C)

C. Marzin presented the status of Memorandum of Understanding (MOU) governing the use of the Argos DCS. The CNES-EUMETSAT MOU governing Argos on the METOP series has been approved by the EUMETSAT Council and the CNES Board of Directors. The MOU is planned to be signed by end 2000. The NOAA-CNES MOU covers the Argos system on NOAA-N’. The OPSCOM discussed the necessary steps to prepare for an MOU to provide Argos in the NPOESS era. Argos is considered a national instrument on the NPOESS satellites. The first NPOESS satellite is planned to be launched at the end of 2008/early 2009. As such, the instruments should be developed to meet the delivery date by 2006. Considering a three-year time line to develop the first instrument, the MOU covering this cooperation should be signed by late 2002/beginning 2003. (34th O/C)

It is the current understanding of NOAA that the data collection system will fly on both the morning and afternoon orbits of the NPOESS system. NOAA and CNES will use their best efforts to negotiate a new memorandum of understanding that should specify more precisely requirements for DCS on NPOESS spacecraft. (35th O/C)

M. Beckman recognized that the existing CNES/NOAA MOU provides for cooperation through the NOAA-N’ satellite which has a launch planning date of March, 2008. He also provided an update on discussions held among CNES, NOAA, and the NPOESS Integrated Program Office (IPO) regarding cooperation on the NPOESS series of satellites. Agreement in principle exists for cooperation ; appropriate contacts have been established on the program and technical sides for all parties. A planning timeline has been established for agreeing on a new MOU, taking into account both the NPOESS and CNES budget and development requirements. (36th O/C)

Emilie Bruchon from NOAA presented the status of the NPOESS MOU. A draft agreed to by key NOAA program offices (Satellite Data Processing and Distribution; Integrated Program Office) is currently under review by NOAA General Counsel. Following legal review, the revised draft will be reviewed again by key program offices and by other interested offices within NOAA/Department of Commerce. The NOAA-agreed draft will then be sent to the U.S. Department of State for authorization to negotiate. When that authorization is granted, NOAA will then be able to provide CNES with a draft and discuss specifics of the text. NOAA is required to send the negotiated text back to the State Department for authorization to sign. It is anticipated that this process will be completed by the end of 2003.(37th O/C)

A draft of the Argos DCS NPOESS MOU has been provided to CNES last February 2004. The negotiation is in progress and a signature is expected before the end of this year. (38th O/C)

#### Instrument Delivery Dates

In response to the NOAA request to provide an additional instrument (NOAA-N’), CNES is coordinating its response internally. The French Co-Chair explained that for CNES there is no question in principle of providing the instrument, but rather how soon a formal commitment is required by NOAA.

Currently Argos instruments are available well in advance of NOAA instrument delivery dates. Participants discussed an approach whereby CNES would send a letter of intent to NOAA as an interim measure, thus delaying an amendment to the Argos MOU. NOAA and CNES agreed to investigate if this approach is acceptable.  (27th O/C)

## JOINT PROJECT PLAN

### WORKING LEVEL DOCUMENT

As part of the cooperation under the new MOU, a working level document called the Joint Project Plan (JPP) was written. The JPP confirms technical arrangements made for spacecraft through NOAA-J, and describes arrangements for NOAA-K, L, and M. The JPP is expected to be signed by NOAA, NASA, and CNES as soon as possible. A JPP implementation group will be formed consisting of members from NOAA, NASA, and CNES. (20th O/C)

### STATUS, CHANGES & AMENDMENTS

#### Liability & Patent Indemnification.

NASA has requested that a letter to CNES from NASA be included as an annex to the JPP. The letter will deal with STS liability and patent indemnification. (20th O/C)

#### Joint Project Plan Approved

The Joint Project Plan for ARGOS-2 was approved by CNES, NOAA, and NASA August 24, 1987.  (22nd O/C)

# OPERATIONS COMMITTEE & MEETINGS

## CHARTER & RESPONSIBILITIES

### REPRESENTATION

Paragraph 6 of the MOU provides the basic charter for the O/C. The O/C will have equal representation from France and U.S and will be chaired alternatively by persons from NOAA and CNES. (1st O/C)

### RESPONSIBILITIES

#### System Design and Development

The O/C, as part of its charter, is responsible for the design and development of satellite data collection systems. In order to provide meaningful information to the O/C, it is necessary to obtain detailed knowledge from the experience gained in operating the present system. A mechanism is required to document and periodically update this document for use of the O/C. (17th O/C)

#### Current System.

Since the current system was not designed to measure performance improvements, it is difficult to quantify these improvements. The O/C regrets that this capability is not available in the present system and strongly recommends that this capability be included in the ARGOS-2 system. (18th O/C)

#### Follow-on Systems

In addition to the information contained in the Argos Consolidated Report, CNES proposed that the monthly operations reports and minutes from meetings with users and international organizations be reviewed to identify all users claims and modifications or improvement (either operational or technical) which have been suggested (whether implemented or not) as desirable for a benefit to the users or improved operation of the system. A list of items gleaned from this review would be available and updated as necessary for the O/C to examine and be used for the development of the follow-on system. (18th O/C)

#### Other Responsibilities.

Other responsibilities include:

1)	Review development and operation of the Coordination Center (Service ARGOS) and Processing Centers.

2)	Review the Satellite Data Collection System (Argos System) design and development.

3)	Review and approve proposals received by Service Argos for use of the system.

4)	Resolve issues that may arise with respect to the operation of the system.  (1st O/C)

## FREQUENCY & FORMAT OF MEETINGS

### MEETING FREQUENCY (AMENDMENTS)

#### Amendment, 9th O/C

In order to make the meetings more efficient, it was felt that the meeting should be once each 6 months. (9th O/C)

#### Amendment, 14th O/C

The Co-chairs discussed the need for semi-annual meetings and agreed that one meeting each year would be sufficient if the Argos program was a stable on-going operation. However, the Co-chairs noted that impending events, such as the U.S. Coast Guard proposal to directly tap the NESDIS data stream as well as potential U.S. budget reductions, may have serious implications for Service ARGOS. For these reasons, the Co-chairs agreed to meet again in 6 months. The meeting schedule will be considered again at that time. (14th O/C)

#### Amendment, 15th O/C

The meeting schedule was reviewed and it was agreed to meet again in 6 or 7 months due to the many uncertainties in the polar orbiter program. The frequency of meetings will be discussed at the next meeting.  (15th O/C)

#### Amendment, 17th O/C

The Co-chairs agreed that, since there are no-known crucial items and the O/C Meetings have become more routine, it was not necessary to have the meetings twice per year. Therefore, the next meeting will be scheduled in approximately

9 months, repeated at about 9 to 12 month intervals. (17th O/C)

### MEETING FORMAT

The Meeting Format should be as follows:

a.	A proposed agenda will be forwarded by the host organization at least 90 days in advance of the meeting.

b.	Information concerning each agenda item will be prepared in written form by the responsible organizations.

c.	This information will be exchanged with the other organizations 30 days in advance of the meeting.

d.	During the meeting a writing group will be appointed for the writing of the draft minutes each day.

e.	These draft minutes will be distributed to the members on the following day for review and approval.

f.	The entire draft minutes and action items will be approved before the meeting adjourns. (9th O/C)

## MEETING ATTENDEES

### POLICY

#### User Invitation

The O/C is a working group of system operators and is not generally open for attendance by users.  If there is a requirement for a user to personally express a problem, either Co-chair may invite that user to the O/C Meeting. (7th O/C)

#### WMO Invitation

It was agreed that the host organization would provide, well in advance of the meeting, a written invitation to the permanent WMO representative of that country and to WMO Headquarters representatives for attending the meeting. (17th O/C)

### MEETINGS AND CO-CHAIRS

| N | Date | Place | US Co-Chair | FR Co-Chair |
| --- | --- | --- | --- | --- |
| 1 | Jun 17, 1975 | Suitland Md | C. Spohn | B. Lago |
| 2 | Dec 8, 1975 | Toulouse Fr | G. Ludwig | B. Lago |
| 3 | May 5, 1976 | Suitland Md | G. Ludwig | B. Lago |
| 4 | Oct 18, 1976 | Cap d'Agde Fr | G. Ludwig | B. Lago |
| 5 | Apr 25, 1977 | Annapolis Md | G. Ludwig | R. Simon de Kergunic |
| 6 | Nov 7, 1977 | Toulouse Fr | G. Ludwig | R. Simon de Kergunic |
| 7 | Mar 29, 1978 | Camp Springs Md | G. Ludwig | R. Simon de Kergunic |
| 8 | Nov 29, 1978 | Toulouse Fr | G. Ludwig | R. Simon de Kergunic |
| 9 | Apr 2, 1979 | Toulouse Fr | G. Ludwig | R. Simon de Kergunic |
| 10 | Sep 17, 1979 | Williamsburg Va | G. Ludwig | R. Simon de Kergunic |
| 11 | Apr 28, 1980 | Antibes Fr | G. Ludwig | R. Simon de Kergunic |
| 12 | Oct 6, 1980 | Charlottesville Va | G. Ludwig | R. Simon de Kergunic |
| 13 | May 4, 1981 | Ajaccio Fr | D. Winner | R. Simon de Kergunic |
| 14 | Oct 21, 1981 | Gettysburg Pa | D. Winner | R. Simon de Kergunic |
| 15 | Apr 26, 1982 | Toulouse Fr | R. Koffler | R. Simon de Kergunic |
| 16 | Dec 7, 1982 | New Orleans La | R. Koffler | R. Simon de Kergunic |
| 17 | Jun 1, 1983 | Reston Va | R. Koffler | P. Bescond |
| 18 | Apr 4, 1984 | Toulouse Fr | R. Koffler | P. Bescond |
| 19 | Mar 25, 1985 | San Francisco Ca | R. Koffler | P. Bescond |
| 20 | Mar 25, 1986 | Annapolis Md | R. Koffler | P. Bescond |
| 21 | Apr 14, 1987 | Sarlat Fr | R. Koffler | G. Delmas |
| 22 | May 10, 1988 | Ocean City Md | R. Koffler | G. Delmas |
| 23 | Jun 16, 1989 | Villefranche/mer Fr | H. Wood | G. Delmas |
| 24 | Apr 9, 1990 | Orlando Fl | H. Wood | D. Hernandez |
| 25 | Jun 1, 1991 | Aix en Provence Fr | H. Wood | D. Hernandez |
| 26 | Apr 14, 1992 | Boulder Co | H. Wood | D. Hernandez |
| 27 | Jun 2, 1993 | Biarritz Fr | H. Wood | D. Hernandez |
| 28 | Jun 7, 1994 | Landover Md | H. Wood | C. Gal |
| 29 | Jun 13, 1995 | Blois Fr | H. Wood | C. Gal |
| 30 |  |  | H. Wood | C. Gal |
| 31 | June 24,1997 | Arcachon Fr | H. Wood | C. Gal |
| 32 | July 7, 1998 | Anchorage Al | H. Wood | C. Gal |
| 33 | June 23, 1999 | Saint-Malo Fr | H. Wood | C. Gal |
| 34 | June 27, 2000 | Woods Hole Ma | H. Wood | C. Gal |
| 35 | June 5, 2001 | Sarlat Fr | H. Wood | C. Gal |
| 36 | June 4, 2002 | Kihei Maui Hi | D. Benner | C. Gal |
| 37 | June 11, 2003 | Saintes Maries de la Mer Fr | D. Benner | C. Gal |
| 38 | June 30, 2004 | Monterey CA | D. Robertson | C. Gal |
| 39 | June 21, 2005 | Collioure, France | D. Benner | P. Goudy |

## MEETING MINUTES

### Distribution of Meeting Minutes

It was agreed that the minutes of the O/C meetings will be furnished only on request to persons who genuinely need to know what was decided. This would always include members of the O/C and JWG. Service Argos will provide the WMO a short summary of the meeting giving the status of the system and the main decisions of that particular meeting. (6th O/C)

### Special Requirements

The requirement for Service Argos to forward O/C Meeting Minutes was only necessary during the FGGE period. (15th O/C)

## CONSOLIDATED REPORT

### PURPOSE

To assure continuity, NOAA and CNES agreed that the Consolidated Argos O/C Meeting Minutes (Consolidated Report) would serve as the basis for operating under the MOU. NOAA, NASA and CNES agreed to review the Consolidated Report to ensure that all relevant elements of NOAA, NASA and CNES cooperation are included under the new MOU. (20th O/C)

### STATUS, CHANGES & AMENDMENTS

It was agreed that no structural changes to the Consolidated Report are necessary. It was also agreed that revisions and additions be made as necessary to reflect decisions made by the O/C, or to reflect changes made by signature of the "New" MOU. (22nd O/C)

A working group composed of R. Bassett, L. Mesnier, C. Marzin and L. Ruiz was tasked at the 32 OPSCOM meeting to update the consolidated report. R.  Bassett presented the proposal from the working group for developing a functional reference document covering the entire Argos program rather than an archive of the past OPSCOM meetings. This draft table of content is included as 33rd O/C Exhibit # 17.

The 33rd OPSCOM approved the proposed framework and mandated the working group to move forward with the drafting of the new Consolidated Report. The Working Group is to distribute a draft Consolidated Report for review by early 2000, so that the Consolidated Report can be approved at the 34th OPSCOM meeting in Spring-Summer 2000.

The priority will be given to core documents, in particular the current mode of operations, and the definition of the roles, responsibilities and relationships of all parties. Although the working group remains responsible for the delivery of the Consolidated Report, OPSCOM members will contribute their expertise in the drafting of appropriate documents upon request and validation of the draft documents before inclusion in the report. (33rd O/C)

R. Bassett reported on the status of updating the Consolidated Report (CR) and delivered the rough draft of the Consolidated Report for review and comment by the OPSCOM members. The tentative work plan for the update, developed during the CNES/NOAA meetings in November 1999, was reviewed. R. Bassett noted that while the update was behind schedule, good progress has been made as evidenced by the delivery of the rough draft. A revised schedule for completion of the final version was proposed and approved by the OPSCOM. The OPSCOM principals provided initial comments on the Introduction  section of the rough draft. Comments from all the OPSCOM members and in particular, the NASDA and EUMETSAT representatives, were requested by September 2000. Comments should be submitted to R. Bassett for distribution to the writing task group. The task group will consolidate and incorporate all comments/changes to produce a final version by May 2001 for review and approval at the 35th OPSCOM meeting. The Writing Group for that and each subsequent OPSCOM meeting will be tasked with identifying items to be added and/or removed from the CR, subject to the approval of the OPSCOM principals. (34th O/C)

R. Bassett reported on the status of updating the Consolidated Report (CR). R. Bassett noted that while the update was behind schedule, good progress has been made and requested an extension of the delivery date of the edited draft to CNES to September 2001. Input from OPSCOM 34 had been incorporated and reviewed. CNES agreed to maintain the CR as the Argos instrument provider and manager of the program. NOAA offered to post the CR and associated appendices on the NOAA Argos web-site. All participants were encouraged to provide applicable appendices in electronic format for inclusion in an electronic library.(35th O/C)

R. Bassett provided an update on the status of the Consolidated Report. He stated that the original sections require editing and the minutes from prior Opscom meetings need to be reviewed  for the inclusion of applicable OC decisions. Contract support will be established to assist in finalizing the document and tap the “corporate knowledge’ of the Opscom members (36th O/C).

Rob Bassett of NOAA provided a history and update on the status of the Consolidated Report (CR). He stated that the contract support will be established to assist in finalizing the document and tap the “corporate knowledge” of the OC members (37th O/C)

C. O’Connors provided a plan to revise the Consolidated Report to contain the operational documents and procedures and policies of the OPSCOM.  NOAA proposed that the maintenance of the document rotate between the host chair representatives and be published each year after the OPSCOM with the current meeting minutes. Proposed Chapters :

- MOU

- OPSCOM / Terms of Reference (TOR)

- Global System Use Policy

- Space Segment Project Plan

- Ground Segment Project Management Operation and Implementation Plan (PMOIP)

- User Letter Procedure

- Data Denial Policy

- Agent (CLS/SAI) Responsibilities

- Electronic SUA Procedure

- Joint Tariff Agreement

- OPSCOM Minutes (38th O/C)

At O/C 39 NOAA proposed a work plan and responsibilities for the update and management of the updated ConRep.

- OPSCOM host agency to publish an updated document with latest OPSCOM minutes

- OPSCOM host agency will maintain the document during the intercessional

- The outgoing custodian of the document will brief the changes to the report at the OPSCOM (39th O/C)

## ORGANIZATIONAL ISSUES

### CNES (ARGOS) ORGANIZATION

#### Technical and Organizational Aspect:

The increase in use of the Argos system and technical progress in data processing and transmission led CNES to re-examine technical and organizational aspects of Service Argos.  In particular, CNES considered:

1)	Increased user requirements for both the quantity and quality of data.

2)	Methods by which CNES can meet these needs through system upgrade, reorganization, and expansion of Argos data processing facilities.  (20th O/C)

### U.S. Argos Representative

#### Selection Consideration:

Service Argos is considering hiring a U.S. citizen to serve as the Argos representative in the U.S.  (13th O/C)

#### NESDIS Support:

Service Argos requests NESDIS to consider what support can be provided for an Argos representative in the U.S.  (14th O/C)

#### Selection Criteria:

NESDIS has agreed in principle with the plan to have a Service Argos representative in the U.S..  NESDIS desires that the following conditions be observed:

1)	The representative be a Service Argos employee or contractor.

2)	NESDIS desires to participate in the selection of the representative.

3)	Service Argos prepares a draft position description  (15th O/C)

#### Representative Selection:

The U.S. Representative for Service Argos has been selected.  (17th O/C)

### CNES Subsidiaries

Various solutions have been assessed (technically, economically, and legally) in order to adapt the Argos system to users' requirements.  CNES has decided to create a separate body, which will be a subsidiary corporation of CNES and will be responsible for all promotional and operational activities of the Argos system.  In addition, a subsidiary will be established in the U.S.  These two organizations will share the operational system workload.  These subsidiaries will remain under full control of CNES, which will ensure that the conditions of the MOU are satisfied.  Official creation of these subsidiaries will be April 1986 for the French-based organization and May 1986 for the U.S. organization.  (20th O/C)

### CLS Organization

CLS/Service Argos added an oceanography group to the organization.  Also of interest was CLS' discussion of participation in the DORIS and Topex/Poseidon projects.  (24th O/C)

Concerning Service Argos Inc.'s move out of the NOAA Seattle facility, the U.S. Co-chair stressed the need for close communication between NOAA and North American CLS (NACLS).  Continued care should be taken to differentiate between the activities of NACLS and the activities of Service Argos, Inc.  (24th O/C)

#### Differentiation of Activities

NACLS was relocated to a new separate facility in Landover, Maryland, and a new manager has been named.  The Organization of Service Argos, Inc. and NACLS is now consistent with the exchange of letters between the Co-chairs completed in February 1991.  (25th O/C)

## GEOSTAR AND CNES

### GEOSTAR DEVELOPMENT

The activity of the Geostar program concerning "truck tracking" during 1988 and 1989 was presented.  The GEOSTAR - CLS studies concerning the satellite radiolocalization demonstrations in different countries (Australia, China, etc.) and the development of a hybrid GEOSTAR/Argos terminal has been suspended since February 1989.  (23rd O/C)

## FISHING VESSEL MONITORING (IN U.S. WATERS)

### Project Development

NOAA is conducting an experiment to determine the technical and economic feasibility of tracking fishing vessels in the Pacific Ocean for treaty enforcement and resource management.  NOAA and CNES will establish a Working Group to study and develop recommended guidelines for applications concerning the tracking of fishing vessels.  (23rd O/C)  It should be noted that the MOU was amended to permit environmental protection applications including those related to fishing vessel tracking (See 1.2.3.2).

### Impact on System

Results of simulations by CLS to determine the possible number of PTT's within the "instantaneous field of view" showed that transmissions from the proposed number of fishing vessels operating in the north Pacific can be received and processed (without difficulty) by the Argos on-board system.  (24th O/C)

Argos activity to track fishing vessels declined with the United Nations Treaty banning high seas driftnet fishing.  However, there are a number of individual countries and international organizations (e.g., the European Economic Community) which are considering and/or implementing vessel tracking programs for regulatory enforcement purposes.  In some cases, Argos has been declared acceptable for this purpose but has yet to be implemented.  There are several marketing efforts underway which could lead to an increase in this activity beginning in late 1994.  (28th O/C)

## METEOSAT AND GOES AND CLS

### MAEDS

CLS presented the MAEDS project, the object of which is the creation of a new service offering data collection, value added processing and dissemination to users of all satellite-based environmental data collection systems (drifting and stationary satellite).  The first step of the project is to provide the Meteosat user with the possibility to receive their data through the Argos data dissemination system with value added services like data bank, sensors processing.  The second step will be the interfacing of the MAEDS with the GOES system.  NOAA noted that under such an arrangement, CLS would appear to be no different than any other user of GOES DCS.  (23rd O/C)

## Global Learning and Observations to Benefit the Environment (GLOBE)

The U.S. Co-chair briefed the O/C about this new international program, which may involve Argos.  GLOBE's goals are to enhance the environmental awareness around the world and to increase the scientific understanding of the environment by using a worldwide network of schools to collect environmental observations.  Mr.  Tom Pyke, former NESDIS Assistant Administrator, is director of GLOBE.  Realizing that Argos may be well suited to support GLOBE, Mr. Pyke has begun discussions with SAI and several manufacturers of Argos transmitters.  The U.S. Co-chair encouraged CNES participants to share their thoughts and relevant experiences with Mr. Pyke.  (28th O/C)

## CONFIDENTIAL TREATMENT OF DATA FROM THE ARGOS SYSTEM

### Terms and Conditions

The terms and conditions for confidential treatment of data obtained from the Argos Data Collection System expired on March 11, 1989.  The Annex required NOAA and CNES to review the policy of restricting dissemination of Argos data and to determine whether such provisions should be extended.  The O/C recommended that the Annex not be renewed at this time since no requests for confidential treatment of data had been received in the three years that the Annex was in effect.  The O/C will reconsider renewal of the Annex should Service Argos receive such requests in the future.  (23rd O/C)

## Joint Working Group

### MEMBERSHIP

The three DCS Project Managers may include technical advisors as required. (2nd O/C)

### RESPONSIBILITIES

Each Project Manager is responsible to his agency. (2nd O/C)

### O/C RELATIONSHIP

The JWG functions as a consultant group and will inform the O/C about their activities and decisions. (2nd O/C)

## STATUS, CHANGES & AMENDMENTS

### CNES/NOAA WORKING GROUP

The Joint Working Group proposes that its activities should cease since the major development of the spacecraft and ground system has been completed.  It is suggested that a CNES/NOAA Working Group could accomplish the necessary activities for the remaining ground system enhancement work. (11th O/C)

### TECHNICAL ADVISORY GROUP

It was agreed that there be no change in the JWG functions.  Also, it was proposed to create a Technical Advisory Group (TAG) of 3 members to provide technical consultation to the O/C.  The specific functions and membership of this group will be determined (12th O/C)

#### TAG Deferred

Since there has been no progress within CNES, NASA and NOAA for the approval of a possible extension of the functions and responsibilities of the O/C, there is no requirement at the present time for the TAG. (13th O/C)

## CANSAT

L. Ruiz informed the meeting that a Low Earth Orbit Mobile Satellite System (LEO MSS), known as CANSAT, has been declared to the ITU by Canada.  According to available information, the CANSAT system would use several frequency bands, some of which are used by the Argos System (401-406 MHZ).  The meeting agreed to check whether there may be a risk for the Argos system to incur interference from the CANSAT system.  NOAA, NASDA, EUMETSAT, and CNES are invited to request their respective regulatory authorities to undertake the appropriate coordination measures. (32nd O/C)

## Review of other systems

### ORBCOMM:

The main concern seems to be the financial difficulties faced by this commercial space-based system in spite of its technical achievements, the number of active transmitters being presently far under the break even. (34th O/C)

### GSP:

The suppression of the selective availability effective May 1, 2000 opens interesting possibilities to some Argos users and will lead them to request more resolution in location accuracy and time coding. (34th O/C)

# Terms of Reference

## Terms of Reference

### Operations Committee

#### History

The Argos Operations Committee (OPSCOM) was formed in 1978, in recognition of the cooperative effort by the Centre National d’Etudes Spatiales (CNES) and the National Oceanic Atmospheric Administration (NOAA) governing the implementation and use of the global Argos Data Collection and Location System (DCS).  The cooperation was first defined under the 1974 NASA-NOAA-CNES Memorandum of Understanding (MOU) and its 1984 amendments governing the TIROS-N Satellite Data Collection System.  The 1986 NOAA-CNES MOU for the Argos DCS and its 1991 and 1998 amendments contained in Appendix A superseded the 1974 NASA-NOAA-CNES MOU to cover the Argos DCS operations on the POES satellites.

Agencies contributing to the Argos DCS space segment are referred to as "Participating Agencies".

### Objectives of the Operations Committee

- to review the Argos DCS development, implementation and operations activities, and make recommendations to the Participating Agencies on appropriate measures for accomplishing the objectives as defined in section 4.1 of the 1986 NOAA-CNES MOU, namely, to provide a system for the location, acquisition, and dissemination of environmental data, thereby improving and expanding the capabilities of the global operational weather system, and supporting research and development in ocean, weather, and other environmental disciplines;

- to review and approve applications for System Use Agreements and formulate criteria for approval of such applications received from prospective users for the use of the Argos DCS.  It is understood that in exercising its right to approve applications, each Participating Agency will take into account the principles of the Argos system use policy as defined on the System Use Agreements;

- to review and concur with the tariff structure based upon a review of the Joint Tariff Agreement (JTA) and CNES recommendations applicable to the processing of the data by the Argos DCS data processing system.  Such tariff structure proposals will be developed in light of the guidelines agreed by the Participating Agencies in the Argos OPSCOM Consolidated Report, and updated as appropriate;

- to coordinate to resolve issues that may arise with respect to the implementation and operations of the Argos DCS.  Issues having a financial impact shall be submitted to the proper management level of each Participating Agency for decision according to their own internal procedures.

### Membership

The Argos OPSCOM will have equal representation from Participating Agencies.  Each Participating Agency will designate a Lead Representative.  The Lead Representatives will co-chair the OPSCOM.

Other entities participating in the OPSCOM will be:

- The representatives of the Agent (CLS and SAI);

- The chair of the JTA;

- Other invitees proposed by a Lead Representative, when relevant to the agenda of the OPSCOM meeting.

In addition, countries or space consortia that provide flight opportunities for the Argos instrument may partner with existing Participating Agencies, and become new Participating Agencies in the OPSCOM.  Countries or space consortia can gain official Observer status on the Argos OPSCOM upon signing separate MOUs with CNES governing the Argos DCS operations.  They will gain status as Participating Agencies in the Argos OPSCOM when an Argos instrument becomes operational on their spacecraft, and retain that status throughout the instrument's operational lifetime.

### Organization

The Argos OPSCOM will meet in session, in principle, annually.  Ad hoc working groups may be convened at the request of any Participating Agency to consider specific issues in detail.  Such working groups will report at the next Argos OPSCOM meeting.  The Argos OPSCOM meeting will be hosted alternately by the Participating Agencies, except as otherwise decided.

The Consolidated Report will serve as a record of the decisions made by the Argos OPSCOM, and the policies and procedures of the system, but will be subsidiary to the MOUs that govern the Argos system.

### Procedures

The format for the annual Argos OPSCOM meeting should be as follows:

A proposed agenda will be forwarded by the host organization at least 90 days in advance of the meeting.  The agenda shall address at a minimum the following items:

- Adoption of the agenda

- Selection of the writing group

- Review of past action items

- Review of spacecraft system performance

- Review of future Argos systems

- Review of the ground processing system

- Review of the Argos program, admissions and promotion activities

- Status of agreements

- Revision and approval of the draft minutes

- Guidance for revision of Consolidated Report

- Establishment of the date and location of the next meeting

Information concerning each agenda item will be prepared in written form as a “working paper” by the responsible organization.  This information will be exchanged with the other organizations at least 30 days in advance of the meeting.

During the meeting a writing group will be appointed for the writing of the draft minutes each day.  These draft minutes will be distributed to the members on the following day for review and approval.  The final draft minutes and action items will be approved before the meeting adjourns, and appropriate sections of the minutes will be designated for inclusion in the Consolidated Report.

The host organization will be responsible for producing the final minutes of the meeting, and for making the appropriate revisions to the Consolidated Report as directed by the OPSCOM at the meeting.  The completed final minutes and revised Consolidated Report will be distributed to all attendees within 90 days after the meeting.

### Decision-making

Decisions will be made by consensus of the Lead Representatives of the Participating Agencies, either during the OPSCOM meeting or in the time frame between the meetings, as necessary.  Any decision that can not be reached by consensus will be referred to the signatories of the MOUs that govern the Argos system, with each Participating Agency having equal weight.

### Amendment

These Terms of Reference may be amended or modified by consensus of the Lead Representatives of the Participating Agencies.

### Effective Date and Duration

The Participating Agencies agreed to adopt these Terms of Reference for the Argos Operations Committee on July 2, 2004.  The Terms of Reference will remain in effect unless or until revised or terminated by consensus of the Lead Representatives of the Participating Agencies.

### Procedures for System Use Agreement Approval

##### These procedures and principles will be applied:

- Electronic mailing is used as much as possible;

- All SUAs are sent to all Lead Representatives;

- Receipt of SUAs is confirmed;

- If no objections are raised by any of the Lead Representatives within two weeks, then the CNES Lead Representative signs the SUA and distributes it to the other Lead Representatives;

- If an objection is raised by any of the Lead Representatives, that Lead Representative is to provide the rationale behind the objection at the same time.

## Terms of Reference for Expanded Operations Committee

At the March 18 1997 NOAA-CNES Bilateral Meeting held in Paris CNES and NOAA agreed to a draft Terms of Reference (TOR) for an Expanded Operations Committee. The Operations Committee Co-chairs approved the draft TOR which will be formally submitted as part of the Consolidated Report. CNES will address this with NASDA in a future meeting. NOAA and CNES also agreed that it is not necessary at this time to amend the current MOU to reflect an expanded Operations Committee and its TOR. It is desirable to modify the relevant program management positions of the MOU to more closely harmonize with the texts of the ADEOS and METOP MOU’s. This should be accomplished before NASDA and EUMETSAT become Participating Agencies and the TOR enter into effect. CNES briefed on the status of cooperation with EUMETSAT for flight of Argos on the METOP series of satellites. CNES provided the draft March 3, 1997 version of a CNES-EUMETSAT Memorandum of Understanding (MOU). NOAA provided comments to CNES on April 9 1997. Helen Wood also participated in the April 28, 1997, annual NOAA-EUMETSAT Bilateral meeting and addressed data collection system and search and rescue program statue and requirements. NOAA discussions with EUMETSAT representatives signaled that there may be issues delaying negotiation and conclusion of the CNES-EUMETSAT MOU. CNES clarified that EUMETSAT and CNES will submit the text of the MOU for the December 1997 EUMETSAT Council meeting for approval.

Rob Bassett of NOAA reported on the TOR for the Argos system outlining its contents and provided a copy for the minutes. He highlighted that the current TOR were adopted at OPSCOM 31 in June 1997 and included proposed modifications for expanded OPSCOM participation. The OPSCOM co-chairs expressed a major concern that procedures for SUA approval be documented and disseminated that reflect NASDA role as a Participating Agency. Four Action Items were taken. (37th O/C)

Emilie Bruchon of NOAA presented a proposed revision of the Operations Committee Terms of Reference.  The base text was the 1998 version of the Terms of Reference, with comments from the NOAA-CNES intersessional meeting held in March 2004, and with some additional revisions proposed by NOAA (David Benner and Emilie Bruchon).  The revisions were discussed and further revisions agreed to. The final revision of the TOR, dated July 2, 2004, is appended to the minutes.  In accordance with the revise TOR, JAXA changed its position from participating agency to observer. Accordingly, leaving from the position of co-chair, because of the loss of their satellite ADEOS II. (38th O/C)

# Global System Use Policy

## Background

The Argos Data Collection System (Argos DCS) is operated through a cooperative program between the United States’National Oceanic and Atmospheric Administration (NOAA) and France’s Centre National d’Etudes Spatiales (CNES). The Argos DCS is managed by NOAA and CNES jointly through the Argos Operations Committee. The system consists of: instruments provided by CNES, which are flown aboard NOAA polar-orbiting satellites; user supplied platform transmitter terminals (PTTs); and global data processing centers. Argos instruments are also scheduled to fly on Japanese and European polar-orbiting satellites, when the system on these satellites are operational, Nasda and Eumetsat, respectively, will become members of the Argos Operations Committee as well.

NOAA is authorized to enter this agreement under the authority granted to it in 15 USC 313 and 49 USC 44720.

CNES is authorized to enter this agreement under the authority granted to it by Act 61-1382 of 19 December 1961.

## Argos System Use Policy

### Scope

a) This policy applies to any person who operates or proposes to operate data collection platforms to be used with the Argos DCS either directly or through an affiliate or subsidiary.

b) These policies apply to all existing Argos DCS users as well as all future agreements for use of the Argos DCS.

### Definitions

For purposes of this agreement and policy:

a) Approving Authority means the Argos participating agencies, via the Argos Operations Committee.

b) Argos DCS means the system which collects data from fixed and moving platforms and provides platform location data. This system consists of platforms, the Argos French instrument on the Polar-orbiting Operational Environmental Satellites (poes) and planned to fly aboard the Adeos 2 Japanese spacecraft and the eumetsat metop spacecraft; a ground processing system; and telemetry ground stations.

c) Argos participating agencies means those agencies that participate in the management of the Argos DCS; currently this includes NOAA and CNES, but it will also include the European Organization for the Exploitation of Meteorological Satellites (Eumetsat) once the Argos instruments commence operations from their satellites systems.

d) Environmental data means environmental measurement and environmental protection data.

e) Environmental measurement data means data that relate to the characteristics of the Earth and its natural phenomena by helping to better understand, evaluate, or monitor its natural resources.

f) Environmental protection data means data that relate to the characteristics of the Earth and its environment (including its ecosystems and the species which inhabit them) by helping to protect against any unreasonable adverse effects thereto.

g) Environmental Use means the use of the Argos DCS for the collection of environmental data.

h) Episodic use means the use of the Argos DCS for short events where there is a significant possibility of loss of life, such as for Arctic expeditions or scientific campaigns into remote areas.

i) Government interest means that the use is determined in advance to be of interest to one or more governmental entities of the United States, France or, once Eumetsat becomes an Argos participating agency, Eumetsat .

j) Government user means agencies of international governmental organizations, national government or any subdivision thereof, or any of those agencies’ contractors or grantees, so long as the contractor is using the data collected by the Argos DCS to fulfill its contractual obligations to the government agency or in the case of a grantee that these data are being used in accordance with the statement of work for the award.

k) Non-profit user means a not-for-profit academic, research, or other non-governmental organization, which is using these data, for education and/or scientific, non-commercial purposes.

l) Operational use means the use of data in a situation where the utility of the data are significantly reduced if not collected or delivered in a specific time window. This includes situations where extensive preparation work is in place and a delay in acquisition of data would jeopardize the project.

m) Operator means the Argos Operation Committee members elected to represent participating agencies for Argos users.

n) Platform compatibility means the compatibility of the platform with the space segment of the system, and includes elements such as message length and composition, signal strength, and transmission protocol (e.g., continuous versus event driven).

o) Testing use means the use of the Argos DCS by manufacturers of platforms for use in conjunction with the Argos DCS, for the limited purpose of testing and certifying the compatibility of new platforms with the technical requirements of the Argos DCS.

p) Sensitive Use means the use of the Argos DCS where the users’ requirements dictate the use of a governmental system such as national security, homeland security, law enforcement, and humanitarian operations.

q) User means the entity and/or organization which owns or operates user platforms for the purpose of collecting and transmitting data through the Argos DCS, or the organization requiring the collection of the data.

r) User platform means devices, designed in accordance with the specifications delineated and approved by the Approving Authority, used for the in-situ collection and subsequent transmission of data via the Argos DCS. Those devices which are used in conjunction with the Argos DCS are referred to as platform transmitter terminals (PTTs).  For the purpose of this policy, the terms user platform, PTT and  Platform Terminal Transceiver (PMT) are interchangeable.

s) User requirement means the requirement expressed and explained in the System Use Agreement.

### Use of Argos Data Collection System

a)  Use of the Argos DCS will only be authorized in accordance with the conditions and requirements set forth in paragraphs (b), (c), and (d) of this section.

b) (1)  Use of the Argos DCS will only be authorized where it is determined that there are no commercial space-based services available that meet the user’s requirements.

(2)  A determination under (b)(1), above, must be based on such factors as satellite coverage, accuracy, data throughput, platform power consumption, size and weight, service continuity and reliability, platform compatibility, system access mode, and, in the case of government agencies, cost-effectiveness.

c) (1)  Except as provided in paragraphs (2), (3), (4), and (5) of this section, Argos DCS shall only be used for the collection of environmental data by governmental and/or non-profit users.

(2)  Non-governmental, environmental use of the Argos DCS is only authorized where there is a Government interest in the collection and/or receipt of the data.

(3)  Except as provided in paragraph (c)(4) of this section, non-environmental use of the Argos DCS is only authorized for government use and non-profit users where there is a government interest.  The Argos DCS will continue to be predominantly used for environmental applications.  Non-environmental use of the system shall be limited to sensitive use. And to episodic use as defined below in (c) (4) of this section.

(4)  Episodic use of the Argos DCS may also be authorized where specific instances when there is a significant possibility for loss of life. Such use shall be closely monitored.

(5)  Testing use of the Argos DCS will only be authorized for manufacturers of  Argos DCS platforms, that require access to the system in order to test and certify prototype and production models.

d)  In the event that Argos DCS capacity limitations require that priority determinations be made, priority will be given to those platforms that provide environmental data of broad international interest, especially of an operational nature, and to those requiring the unique capabilities of the Argos DCS, such as platform location or polar coverage.

### Argos Data Collection System Use Agreements

a) In order to use the Argos DCS, each user must have an agreement with the approving authority for that system.

b)  These agreements will address, but may not be limited to, the following matters:

(1)  The period of time the agreement is valid and procedures for its termination,

(2)  The authorized use(s), and its priorities for use,

(3)  The extent of the availability of commercial space-based services which meet the user’s requirements and the reasons for necessitating the use of the Argos DCS,

(4)  Any applicable government interest in the data,

(5)  Required equipment standards,

(6)  Standards of operation,

(7) Conformance with applicable ITU and national agency radio frequency agreements and regulations,

(8)  Reporting time and frequencies,

(9)  Data formats,

(10)  Data delivery systems and schedules, and

(11)  User-borne costs.

c) The Approving Authority shall evaluate user requests and conclude agreements for use of the Argos DCS.

d) (1)  Agreements for the collection, via the Argos DCS, of environmental data by government agencies or non-profit institutions shall be valid for 3 years from the date of initial in-situ deployment of the platforms, and may be renewed for additional 3-year periods.

(2)  Agreements for the collection of environmental data, via the Argos DCS, by non-government users shall be valid for 1 year from the date of initial in-situ deployment of the platforms, and may be renewed for additional 1-year periods, but only for so long as there exists a governmental interest in the receipt of these data.

(3)  Agreements for the collection of non-environmental data, via the Argos DCS, by government agencies, or non-profit institutions where there is a government interest, shall be valid for 1 year from the date of initial in-situ deployment of the platforms, and may be renewed for additional 1-year periods.

(4)  Agreements for the episodic collection of non-environmental data, via the Argos DCS, shall be of short, finite duration not to exceed 1 year without exception, and usually shall not exceed 6 months.  These agreements shall be closely monitored and shall not be renewed.

(5)  Agreements for the testing use of the Argos DCS by equipment manufacturers shall be valid for 1 year from the date of initial testing, and may be renewed for additional 1-year periods.

### Treatment of Data

a) All Argos DCS users must agree to permit Argos Participating Agencies, and their governments’ agencies  the full, open,  timely, and appropriate use as determine by the Participating Agencies of all environmental data collected from their platforms; this may include the international distribution of environmental data under the auspices of the World Meteorological Organization.

b) Raw data from the Argos DCS space segment is openly transmitted and accessible.

c) Accessibility of the Argos DCS processed data from the ground segment is handled in accordance with the users specifications and system design limitations, subject to the provisions stated in Data Treatment Section (a) of this policy.

4.2.6  Technical requirements

a)  All platform operators of the Argos DCS must use a data collection platform radio set whose technical and design characteristics are certified to conform to applicable specifications and regulations.

b)  All platform operators are responsible for all costs associated with the procurement and operation of the platforms, and for the acquisition of data from those platforms, either directly from the satellite or from the applicable data processing center.

## Understandings

a)  The Argos Operations Committee reserves the right to terminate or suspend the user’s participation in this program in the event of spacecraft or ground equipment limitations requiring curtailment or elimination of services.

b)  PTTs which the user plans to implement as part of the Argos DCS are subject to type-certification by the operator before deployment.  However, such certification does not imply any  judgment or endorsement as to the PTT’s performance.

## Specific Responsibilities of the User

The user shall:

a)  Notify the Operator, within a reasonable time,  of any changes to the program.

b) Obtain and utilize PTTs manufactured and type-certified in accordance with the specifications and rules stipulated in the “Argos Platform Transmitter Terminal General Specifications and Certification” document  available from the operator upon request.

c) Obtain authorization from the appropriate national authorities  to transmit on the frequency specified in the “General Specifications and Certification” document.

d) Comply with all applicable laws and regulations, and the terms and conditions for operation of the system which have been agreed to by the Argos participating agencies (and which shall be available upon request).

e) Provide periodic reports, upon request by the operator, on the uses of location and sensor data.

f) Make all reasonable efforts to deactivate platforms which  are either performing outside the system specifications; malfunctioning in a manner that interferes with the other platforms or with general system operations, or are in a program which has been terminated.

## Specific Responsibilities of Operator

The operator shall:

a) Oversee the collection, processing , and transmission of Argos data.

b) Notify the user, through the agent, of changes to the established operational plan. Notification will normally be prior to initiation of such changes, except when sudden abnormal spacecraft or operational conditions preclude such prior notification. In any event, notification will be made as soon as possible.

c) Notify the user, through the agent, by the most efficient means available, whenever Argos system monitoring indicates that a platform is performing outside system specifications or is malfunctioning in a manner that interferes with the other platforms or with general system operation; and require the user to make every reasonable effort to deactivate such a platform.

## Disclaimers

a) The operator will make every effort to maintain the Argos DCS in full operation at all times subject to the availability of appropriations. The operator will bear no responsibility for any losses as a result of the non-availability of the DCS.

b) The operator can not guarantee the timeliness of data dissemination, the accuracy of the data provided or their suitability for any application whatsoever, and cannot be held responsible for any damage, including loss of life,  resulting from defective operation of the Argos DCS.

c) In the event of damage being suffered by the goods or personnel of the user or third parties, and insofar as such damage arises out of the use of the equipment, the Operator shall not be liable.

d) The user agrees not to make any claim or bring any action against the operators, or any of their employees or agents and the user agrees to indemnify and hold each such entity and individual harmless against any such claim or action brought by any third party and any award of damages, loss, or other expense incurred in connection therewith (including attorneys’ fees) where such claim or action is based, directly or indirectly in whole or in part on the use of the Argos system. Indemnification shall not be applicable in those instances where the user is not allowed by applicable law to indemnify.

## Period of Use/Termination

a) Either party to the System Use Agreement may request amendments by letter to the signatories of this System Use Agreement and such amendments will take effect upon the consent of all parties.

b) Within 30 days of the expiration of the approved period of use, users may request to renew the system use agreement. These agreements will be renewed in accordance with all applicable laws and regulations. Renewal is not automatic, however, and there may be instances when the agreements will not be renewed.

## Dispute Settlement

In the case of any disputes arising out of the terms of this agreement, the matter will be referred to the Argos Operations Committee for settlement.

# SPACE Segment

# Details on the operation and agreed upon roles of the Participants of the Program are outlined for each launch in the Joint Project Plan.  A copy of the most recent Joint Project Plan can be found on NOAA Argos DCS information web site http://noaasis.noaa.gov/ARGOS.

## SPACECRAFT Issues

A chart depicting the drift rates of the NOAA Polar Satellites demonstrates the need for NOAA to control the drift of the "afternoon" missions. Currently, the afternoon satellites drift approximately 1 hour from their designated equator crossing nodes (orbiter) in a 2.5 year period. As a result of this drift, NOAA has implemented a procedure to inject the afternoon satellites, starting with NOAA-L, into a more stable orbit. It is projected that these satellites will drift only 2 hours in an 8 year period. (31st O/C)

### TIROS-N TYPE SPACECRAFT

TIROS-N was successfully launched on October 13, 1978. Some problems were encountered with attitude control, due to the loss of hydrazine, but this was corrected. The Argos instruments functioned satisfactorily. (8th O/C)

### SPACECRAFT CALLUP

#### Current Callup Conditions

Current conditions for spacecraft callup are:

a.	If the thermal vacuum tests have successfully been completed, callup may occur within 120 days.

b.	If the thermal vacuum tests have not been successfully completed, then 150 days are required.

The above apply only to launches with expendable launch vehicles. (12th O/C)

#### Single Spacecraft System

With the advent of the single spacecraft system, the launch schedule will reflect launches at 18 month intervals. Therefore, the spacecraft callup criteria previously used will no longer be valid.  (15th O/C)

### ADVANCED TIROS-N TYPE SPACECRAFT

#### NOAA-E, Search & Rescue

NOAA-E will be the first spacecraft that will contain the Search and Rescue package and will require ground system changes for its operation. The decision to launch NOAA-E before NOAA-D will not be made until sometime in 1981. (12th O/C)

#### NOAA-E, Launch

NOAA-E is now planned to be launched in June 1982, instead of March 1982 as was planned earlier, due to conflicts at the Western Test Range. (14th O/C)

##### NOAA-E, Launch Reschedule

NOAA-E has been rescheduled for launch during February 1993.  (15th O/C)

### NOAA-D SPACECRAFT

#### NOAA-D Launch Callup

NOAA-D is ready for launch callup and will remain so until NOAA-E is ready for launch callup. If NOAA-E is launched before NOAA-D, the NOAA-D spacecraft will be stored and maintained as a backup for NOAA-E. (13th O/C)

#### NOAA-D Launch

NOAA-D is in storage but is now in queue for launch after NOAA-H. It is not required by the U.S. Navy. (19th O/C)

#### NOAA-D Status

The spacecraft was launched on May 14, 1991 and replaced NOAA-10 as the operational morning spacecraft. This satellite is based upon the original Tiros-N bus. All instruments and subsystems are operating normally; the SARP is not flown on this spacecraft (now NOAA 12). (28th O/C)

The DCS system is operational using Receiver 1 and Data Recovery Units 1, 2, 3 and 4. Data are used by CLS and SAI. (29th and 31st O/C)

NOAA-12 is the primary "morning" satellite. All instruments are operating without problems. (30th O/C)

The NOAA-12 satellite continues to be the operational missions in the morning orbit. The primary sounding instrument on NOAA-12, the HIRS/2, has demonstrated a filter wheel problem since May 30 . The temperature sounding data from the instrument is noisy and as of late June, 1997 NOAA is evaluating the impact the data is having on the production of numerical weather forecasts. It is possible that NOAA will process NOAA-11 sounding data on a semi-operational basis (taking all 14 orbits of data in 3 contacts with the satellite on a daily basis) if the HIRS/2 on NOAA-12 is deemed as a non-operational instrument (i.e. the instrument data is too noisy or the filter wheel fails). The Argos instrument continues to provide useful data to the user community. The NESDIS Assistant Administrator has decided not to launch NOAA-K earlier than February, 1998 (31st O/C)

NOAA-12 is now the secondary AM satellite and will back up to NOAA-15 when needed.  The HIRS instrument has failed and NOAA-11 HIRS will be used for sounding products.  Tape recorder 5A has failed, 2B has problems and is used in a limited role.  The DCS system is operational and using Receiver 1 along with DRU 1, 2, 3, and 4. All units are fully operational. (32nd and 33rd O/C)

The NOAA-12 satellite is being used to supplement NOAA-15’s LAC and HRTP transmissions. (37th O/C).

The DCS is fully operational (34th, 35th , 36th, 37th and 38th O/C)

### NOAA-F, G SPACECRAFT

#### NOAA-F Status

The spacecraft was launched on December 12, 1984 into an equator crossing time of 14:30 ascending node and drifted to 20:45 in the last 9.5 years. The spacecraft (now NOAA-9) is currently in a standby status and is planned to be deactivated following successful launch and activation of NOAA-I. (27th O/C)

NOAA-9 will likely be "decommissioned" following the launch of NOAA-J later in 1994.  NOAA acquires NOAA-9 data 4 times daily, which is sufficient to provide 24 hour global coverage. (28th O/C)

The Data Collection System is operating on Receiver 2. DRU1 was kept on to allow the DCS to be used to maintain an accurate measurement of the orbital elements. On December 20, 1993 all DRUs were commanded "on" to fill global data coverage gaps from other satellites. However, the transmission of the data to the Argos Processing Center is in delayed mode. Data are processed by CLS and SAI as available. (29th O/C)

NOAA-9 has experienced a number of anomalies in 1996 which caused several data outages.  It may be necessary for NOAA to reassess the need to continue collecting data from this 11 1/2 year-old satellite and perhaps collect Argos data from NOAA-11 instead. An evaluation of the equator crossing nodes of the polar satellites reveals that NOAA-9 has drifted 7 1/2 hrs since launch in late 1984.  NOAA-14, launched in December 1994. has only drifted 14 minutes since launch. (30th O/C)

NOAA-9 is the most important stand-by satellite since it provides SBUV/2 and Search & Rescue data to the user community four times per day. The ERBE non-scanner was deactivated in early 1997 after the satellite suffered a power system anomaly. If the HIRS instrument on NOAA-12 is deemed non-operational, the NOAA-9 satellite will be de-activated to allow NOAA's satellite Operations Control Center to collect HIRS/2 data from NOAA-11 four times per day. This will allow the Argos data users to collect an additional source of data from a third NOAA satellite. (31st O/C)

NOAA-9 was decommissioned February 20, 1998 (32nd O/C)

#### NOAA-G Status

The spacecraft was launched September 17, 1986 and remained in operation as the morning satellite until September 1991, when NOAA-12 became the operational morning satellite.  The satellite (now NOAA-10) is in standby status.  Following launch of NOAA-I, NOAA is unable to sustain operations of both 9 and 10; NOAA-10 will remain in active standby and NOAA-9 will be deactivated.  (27th O/C)

The Data Collection System is operating on Receiver 1 and Data Recovery Units 1, 2, 3 and 4. However, data are not available to CLS and SAI. (29th O/C)

NOAA-10 is in "standby" status and as such NOAA/SOCC makes only one contact per week with this satellite. (30th, 31st, 32nd O/C)

N-10 is in stand-by status supporting search and rescue (34th O/C)

### NOAA-H, I and J SPACECRAFT

#### NOAA-H Status

The spacecraft was launched in September, 1988 and drifted from 13:40 ascending node orbit to the current 16:30 ascending node.  Y and Z gyros failed and reduced gyro software has been controlling the spacecraft in a nominal mode since May 1990.  The spacecraft orbit is experiencing significant drift due to orbit launch bias.  Argos DRU # 4 has been deactivated (failed right after launch).  This spacecraft (now NOAA-11) will become a standby after the successful launch of NOAA-J later in 1994.  (28th O/C)

The Data Collection System is fully operational on its single receiver. Data Recovery Unit 4, which had a low throughput, has been turned off and is considered failed. The three remaining DRUs are operating normally. Analog telemetry channel 95, DCS receiver gain, showed a 6dB drop in gain on March 19, 1992. Data are not available to CLS and SAI. (29th and 31st O/C)

NOAA-11 is in "standby" status and as such NOAA/SOCC makes only one contact per week with this satellite. (30th and 31st O/C)

NOAA-11 is providing sounding data with its HIRS instrument.  The DCS is fully operational with DRU 4 turned off.  The three remaining DRUs are operating nominally. The SARP instrument is fully operational. (32nd, 33rd, 34th , 35th and 36th  O/C)

N-11 is in stand-by status supporting search and rescue (34th O/C)

NOAA-11 is in standby mode and recorded data from DCS is downloaded only several times per day.  It is not clear whether real time data can be received from this satellite (36th O/C)

The NOAA-11 was de-activated in mid-June 2004. (38th O/C)

#### NOAA-I Failure

NASA presented a summary of the NOAA-13 power system failure which occurred on August 21, 1993.  A failure Review Board, established at the NASA/GSFC, investigated the NOAA-13 anomaly through analysis of satellite telemetry and inspection of NOAA-J hardware.

The failure, isolated to a short in the unregulated 28 volt power bus, prevented charging of the batteries. Review of drawings and flight hardware indicated significant mechanical tolerance issues and poor packaging design that supported the conclusion of a catastrophic short in the Battery Charge Assembly (BCX). The NOAA-J BCX was modified to a more robust design, thoroughly tested, and performed flawlessly during the recent thermal vacuum test. In addition, the flight software has been modified to recognize a similar BCX short and take autonomous corrective action.

The final failure review report, now in signature cycle, was provided to the O/C.  (29th O/C)

#### NOAA-J – Launch

Scheduled for November, 1994 (28th O/C)

The DCS on NOAA-14, launched in December 1994, has four DRUs in operation. Data are used by CLS and SAI. (29th O/C)

The primary "afternoon" satellite is NOAA-14.  All instruments are operating nominally except for the SARP, which failed in March 1995. (30th and 31st O/C)

The NOAA-14 continues to be the operational missions in the afternoon orbit. The ozone profiler on NOAA-14, SBUV/2, has experienced grating drive problems late in 1996 which affect the calibration of the data. The Argos on NOAA-14 continues to operate nominally. The Search & Rescue Processor is the only instrument to have failed on the satellite. (31st O/C)

NOAA-14 is the primary PM satellite.  One of two CPU’s have failed, the SARP has failed, and Tape Recorder # 4 is inoperable. The ozone capability is marginal because the SBUV/2 is experiencing a grating drive anomaly (32nd O/C)

The N-14 blind orbit STIP data that normally is down-linked over the Lannion  CDA is being temporarily discontinued since Lannion has stated an inability to process the data due to Y2K equipment problems and due to a lack of tape resources on N-14.   The tape recorder used to down-link STIP will now be used to down-link LAC data. NOAA-14 is drifting severely and the environmental products are in danger of becoming useless due to the drift problem. (34th O/C)

NOAA-14 orbital plane is drifting at a rate of 5 minutes per month, or one hour per year. During the past year NOAA-14 crossed the orbital plane of NOAA-12. The data of both satellites were somewhat redundant. At the date of the 37th OPSCOM meeting NOAA-14 will cross NOAA-15 orbital plane. At the same time NOAA-12 will fill the gap between NOAA-15 and 16 and its data will be more important than those of NOAA-14. R. Bassett requested guidance as to the desired changes in the NOAA Satellite constellation upon the launch of NOAA-M and an action item was opened for CNES/CLS to report the utility of data from NOAA back-up satellites. (36th O/C)

The DCS instrument and all DRU’s are operating nominally. (32nd, 33rd, 34th, 35th , 36th ,37th and 38th O/C)

### NOAA-K, L and M SPACECRAFT

#### NOAA K, L, M Slowdown

Work on the NOAA K, L, M spacecraft was essentially terminated with a NOAA-directed funding cap during 1991. Contractor has continued a low level of effort so that NOAA K bus integration can begin as soon as possible after funding is restored.  Work continued on instruments and recorders.

Since March 31, 1992, funding guidelines provided by NOAA may allow a more beneficial schedule. NOAA K bus integration may now begin January 1, 1993, with a satellite launch availability of October 1994.  Schedules will become evident soon after the Metsat project and Contractor can review the guidelines and a new program baseline proposal can be presented by Contractor. (26th O/C)

#### NOAA-K, L, M Schedules

The NOAA-K, L, and M spacecraft were scheduled to be launched on the following dates (28th O/C):

- NOAA-K - June , 1996

- NOAA-L - May, 1997

- NOAA-M - June, 1999

#### NOAA-K

The NOAA-K integration and test schedule is proceeding on schedule. EMI testing has been completed and thermal/vacuum testing will take place in late July. The usual number of problems have been found but none of these will seriously affect the scheduled launch. The planned launch date is January 30, 1996. (29th O/C)

Starting with NOAA-K, the new microwave instruments will replace the MSU. These are AMSU-A1, AMSU-A2 and AMSU-B. (29th O/C)

The latest POES schedule indicates NOAA-K may be launched in either the Spring or Fall of 1997, depending on the need to replace failed assets in orbit, launch pad availability, and spacecraft development schedules. (30th O/C)

The launch date for NOAA-K is scheduled for February 1998. (31st O/C)

NOAA-K is now NOAA-15 and is undergoing a 60-day on-orbit verification checkout which is scheduled to end mid-July.  NOAA-15 will replace NOAA-12 as the primary morning satellite. All instruments on NOAA-15 are operating nominally with the exception of AMSU-B. The AMSU-B has a scan position dependant warm bias on channels 17 and 19. (32nd O/C).

A Wade informed the OPSCOM members that N-15, S-Band down link communications, consists of two channels and not the normal three channel configuration due to antenna degradation. The HIRS instrument on N-15 is behaving erratically. One of the gyros on N-15 has be turned off leaving N-15 with only two gyros. (34th O/C)

The Data Collection System (DCS) Instrument and all Data Recovery Units (DRU) are fully operational (32nd, 33rd, 34th, 35th , 36th ,37th and 38th O/C)

#### NOAA-L

NOAA-L has been shipped from East Windsor, NJ, to Sunnyvale, CA. NOAA-L will undergo post-shipment testing and then be placed in storage. NOAA-L completed vibration testing prior to shipment. EMI testing and thermal vacuum will be done in Sunnyvale, CA. (32nd O/C)

Lockheed Martin Missiles and Space (LMMS) has moved its spacecraft operations from the East to the West Coast of the US. Resulting from this move is a projected significant cost over-run in the NOAA budget. This may make it difficult to accommodate the Argos-3 down-link transmitter on NOAA-N’. The launch of NOAA-L into a 2:00 PM orbit is planned for late February 2000. NOAA-M will be launched approximately 1 year later in March 2001. (33rd O/C)

NOAA-L is scheduled to be launched from Vandernberg Air Force Base on August 29, 2000. (34th O/C)Launched September 2000, NOAA-L is now NOAA-16. He reported on the various anomalies of NOAA-16 such as spacecraft pointing, satellite computer, and VHF communications (APT). NOAA-16 is now operational. It became operational March 20 after an extensive early on-orbit evaluation. The instrument was successfully activated and is now fully operational. (35th , 36th , 37th and 38th O/C)

#### NOAA-M

After testing of NOAA-M is completed, the LMMS plant in East Windsor NJ will be closed and all work transferred to Sunnyvale, Cal. This is expected to begin in April, 1998. (31st O/C)

The NOAA-M satellite has completed EMI testing and Thermal vacuum testing will occur in Sunnyvale, CA, in 1999. NOAA-M has been shipped from East Windsor, NJ, to Sunnyvale, CA. (32nd O/C)

NOAA-M is currently in storage. The launch of NOAA-M is likely to occur following a much shorter interval than normal after the NOAA-L launch (the current planned launch date is May 2001). This is because the NOAA-K spacecraft has several significant problems and the Titan II launch pad is scheduled to be closed in 2002. (34th O/C)

The launch of NOAA-M is now scheduled for 28 March 2002. (35 O/C)

.NOAA-M is ready for launch into a 10 A.M. equatorial crossing orbit. The scheduled launch date is 24 June 2002. R. Bassett noted that there are several actions such as handbook updates and constellation charges that should be completed prior to launch of a new satellite. C. Gal noted that some of the Argos instrument information in the NOAA-M handbook was incorrect. (36th O/C)

NOAA-M is now NOAA-17. The current on-orbit operational satellite constellation maintained by NOAA consists of the NOAA-17, 16, 15, 14, and 12 satellites. NOAA-17 was launched June 24, 2002 and deemed the operational 'morning' (daylight equator crossing is around 1030 local) satellite in October 2002 replacing NOAA-15. With the AMSU A1 instrument failing on NOAA-17 in October 2003, NOAA-15 has been re-tasked to provide the operational sounding data using its AMSU A1 instrument.  This event is significant to the Argos community in that the data from NOAA-15 is recovered in its entirety with an operational priority equivalent to NOAA-17 and NOAA-16.  When NOAA-16 was launched on September 21, 2000 it eventually replaced NOAA-14 as the primary afternoon satellite (daylight equator crossing is around 1330 local). NOAA-16 has had various on-orbit anomalies that prevent the satellite from operating at its full capability in providing data for user community. These anomalies have necessitated the call-up of NOAA-N in February 2005. The NOAA-14 satellite's orbit has drifted to an almost 7:00 pm (local) equator crossing node (ECN).  It is considered a backup satellite both operationally and in science data recovery.  With 'backup' status, any conflicts with NOAA-17, NOAA-16, or NOAA-15 data recovery efforts will be mitigated with NOAA-14 receiving a lower priority (i.e., less timely data retrieval).  NOAA-12 is currently in standby mode and transmitting APT and HRPT data real-time, and 'dumping' STIP (2-4 orbits of recorded low rate data which includes Argos DCS) once per day. (38th O/C)

### POST NOAA-M ERA

#### NOAA-N "Gap Filler"

Contingent on obtaining necessary budgetary and programmatic approval, NOAA plans to procure a new series of free-flyers to continue afternoon services for the operational payload.  NOAA would procure one additional spacecraft in the NOAA-K, L, M series as a gap filler (NOAA N). (23rd O/C)

To begin planning for an instrument for NOAA N, CNES asked NOAA to provide in writing a firm assurance that it plans to procure a NOAA N in the NOAA K, L, M series. (24th O/C)

The spacecraft launch "need date" for NOAA-N is late 2003 to be ready to replace a failed launch of NOAA-N. (31st O/C)

Manufacturing of NOAA N spacecraft and spares was suspended in East Windsor, NJ, in April 1998.  Sixty of 90 subsystems were completed. Assembly of the NOAA-N spacecraft has not yet started (32nd O/C)

The Argos-2 Joint Project Plan was amended to include the NOAA-N satellite. The letter was signed by NESDIS Deputy Assistant Administrator, Mary Glackin and sent to Mr. Marc Pircher of CNES and Al Diaz of NASA. Mr. Pircher is Director for orbital systems and Al Diaz is the Center Director for NASA/GSFC. The NOAA-N satellite has completed modal testing and the SARP-2 and DCS-2 are on the spacecraft. (34th O/C)

The Receiving and Power Unit (RPU) of the DCS installed on NOAA-N exhibited an anomaly and has been returned to the contractor for investigation and repair. These operations are currently being performed. (35th O/C)

Testing of NOAA-N will be completed in the last quarter of this year and will go into storage. The Argos-2 DCS installed on NOAA-N experienced an anomaly due to a Ultra Stable Oscillator (USO) bad start resulting in blowing the satellite bus line fuse. The instrument was returned to France and the USO malfunction was fixed. The instrument is back on the satellite since February 2002, ready to continue the satellite test sequence: thermal vacuum in August/September 2002. (36th O/C)

Launch of NOAA-N is planned for late June 2004 but several significant technical problems need to be solved first. After the launch testing will resume with work being completed by the end of 2004. (37th O/C)

Launch of NOAA-N is planned for February 2005 The instrument is ready for flight. It is the last of the four Argos.2 DCS.  Compared to the three already in operation, there is nothing new in terms of performances. (38th O/C)

#### U.S. - European Cooperation

NOAA and NASA are working with ESA and EUMETSAT to secure a commitment to fly platforms for the morning operational service. EUMETSAT would provide the European Polar Platform (EPOP) communications and data handling system and a European Ground System (CDA and DPC). (23rd O/C)

NOAA's future ground system would receive NOAA free-flyer and EPOP operational data in near real-time at the USGPC, as well as selected global data sets from the prototype operational instruments that will be flown on the NASA polar platform (NPOP). NOAA will also relay global operational level 0 data sets back and forth in near real-time between a U.S. DPC and a European DPC. (23rd O/C)

#### Post NOAA-M Funding

The U.S. FY 1993 budget included $47 million for post NOAA-M. The FY 1994 and 1995 budgets submitted to Congress included $45 million and $165 million respectively for the post NOAA-M program. (27th O/C)

On the European side, in November 1992, the European Space Agency meeting at the Ministerial level agreed to fund a METOP-1 morning polar operational meteorological mission planned for launch in 2000. EUMETSAT for its part resolved in September 1992 to provide a financial contribution to ESA for the METOP program. Further, EUMETSAT agreed in November 1992 to provide $35.4 million for the EUMETSAT polar satellite preparatory program (in parallel with the METOP-1 preparatory program) as a first step in the development of a series of satellites to provide continuous observation from the morning polar orbit. (27th O/C)

#### Polar-satellite Convergence

L.  Heacock, NOAA Transition Team Leader for Convergence, briefed the O/C on the May 5, 1994, decision by the U.S. Government to converge the NOAA polar satellite program, the Department of Defense Meteorological Satellite Program (DMSP), and the NASA Earth Observing System (P.M. platform). The U.S. has emphasized the continued importance of international cooperation and continued open distribution of environmental data worldwide from a converged system. Mr. Heacock emphasized the invitation to ESA and EUMETSAT to be part of the converged system with METOP in the 09:30 node orbit. NOAA will work with ESA and EUMETSAT on a method whereby METOP could satisfy U.S. mission requirements. (28th O/C)

C. Wooldridge presented the status report on planning for NOAA N' and METOP cooperation.  For the U.S. polar mission, C. Wooldridge reviewed the May 1994 Presidential Decision Directive to establish a National Polar-orbiting Operational Environmental Satellite System (NPOESS). Since the last Operation Committee meeting, an Integrated Program Office was established within NOAA and is headed by Mr. Mennan. Also in May 1995, a Memorandum of Understanding on NPOESS cooperation was signed by the Department of Commerce, NASA and the Department of Defense. The converged system is being implemented in a manner that encourages international cooperation such as the long-standing NOAA-European cooperation. The establishment of requirements for the NPOESS spacecraft has begun. (29th O/C)

An overview of the changes made to NOAA-N and N’ reveals significant differences between the NOAA-K, K, M series and NOAA-N and N’. The changes include: replace digital recorders with solid state recorders; reducing the field of view of the HIRS measurements from 20km to 10km; new adapters for the Microwave Humidity Sounder and the Delta II launch vehicle; and a change to the transmit frequencies for APT Direct Broadcast Services. The new frequencies are 137.1 and 137.9125 Mhz.

A new launch policy has been established by NOAA as a result of the study to review the operational lifetimes of NOAA's in-orbit assets. A "launch on failure" policy was established to save considerable near-term funds for the polar program. It was found that the NPOESS-1 launch availability date can be delayed from 2004 to 2007/8 without too many risks to the current program.  In order to ensure that NOAA assets will last until 2007/8, several enhancements are being considered.

The candidate enhancements for NOAA-N’ will be evaluated by an Executive Committee of NOAA, DoD, and NASA managers at the end of July 1996.  It is possible that NOAA will request that funding for the accommodation of the new Argos-III instrument on NOAA-N’ be provided by the Integrated Program Office as part of the list of enhancements being considered for NOAA-N.

The result of the Argos-III accommodation study reveals that there are no technical difficulties in incorporating the new downlink messaging on NOAA-N’. However, the cost is not significant.  Meeting the July 1999 need date for instrument integration on NOAA-N’  is the most vital issue to NOAA.  Once NOAA has received assurances from CNES that this new capability can be delivered by this date, NOAA will locate the necessary funds to proceed with this accommodation. (30th O/C)

The future of the NOAA Polar-orbiting Operational Environmental Satellite (POES) program's support of the Argos community currently consists of the successful launch and activation of the NOAA N and N' satellites. While the NOAA N satellite (planned launch February 2005) will provide coverage for the Argos community from a 2 pm, afternoon orbit, the METOP satellites will provide coverage from the 930 am morning orbit (planned launch December 2005). The METOP satellites are being provided as part of an Initial Joint Polar System (IJPS) agreement between NOAA and the European Organization for the Exploitation of Meteorological Satellites (EUMETSAT). Under the IJPS, each group (NOAA and EUMETSAT) will operate their respective satellites and ground segments while exchanging and sharing the data collected by all satellites.  This data sharing agreement will greatly benefit the Argos community by eliminating the current 'blind orbit' data recovery delay.  After the launch of the first METOP satellite, the National Polar-orbiting Operational Environmental Satellite System (NPOESS) is scheduled to begin deployment in 2010. NPOESS is designed to meet the operational satellite needs of both the civilian and national security communities and plans to provide data coverage from the 530 and 1330 orbit planes. The NOAA Integrated Program Office (IPO) develops, manages, procures, acquires and operates the NPOESS satellites. (38th O/C)

#### NOAA-N’

In April, 1997, the Integrated Program Office released an invitation to tender for five new instruments designated for NPOESS. The IPO plans to award two contracts per instrument development study during the summer of 1997. Three of these instruments are designated by the IPO as potential candidate sensors for NOAA-N'. These are:

1. The Ozone Mapper / Profiler Suite

2. Cross-track Infrared Temperature Sounder, and

3. Global Positioning System Occultation sensor.

NASA is conducting a spacecraft data handling study that will examine the components on the NOAA-N + N' satellites that need to be upgraded. In order to be ready to accommodate the three sensors proposed by IPO for NOAA-N', NASA has been directed by NOAA to assess the impacts associated with NOAA's ground and data processing and archive systems. The study will also reveal the modifications which are necessary to ingest the Metop "packetized" data in 2003. The full system study and implementation cost estimates will include impacts on the NESDIS communications, telemetry, command and data processing systems.

NOAA has requested that NASA also evaluate several enhancements to the NOAA-N' mission. Included in the list is the accommodation of the Argos-3 instrument with the forward messaging capability.

A chart depicting the schedule of the NASA reveals the ground system analysis will be completed in December 1997. The spacecraft data handling study will be completed in October of 1997. At that point NOAA will select which instruments will be accommodated on NOAA-N'. (31st O/C)

Manufacturing of NOAA N’ spacecraft and spares was suspended in East Windsor, NJ, in April 1998.  Sixty of 90 subsystems were completed.

A. Wade reported on the NPOESS accommodation study conducted by NASA under the  direction of  NOAA.  Lockheed Martin is performing a study which will culminate in a cost estimate by August 1998.  The cost estimate will include costs associated with the accommodation of NPOESS instruments and NESDIS study items.  The NPOESS instruments studied are CrIS, GPSOS, and OMPS.  NESDIS study items included Full Time 6-channel AVHRR data, processing global 1 Km AVHRR, adding CrIS sounder data to Direct Broadcast, changing the C and DH system to CCSDS format, and accommodating Argos-3 on  NOAA-N’. (32nd O/C)

Three A-DCS accommodation issues are reviewed by NOAA:

Option 1, separate receive and transmit antennas for up and down-link transmission of Argos data,

Option 2, a single receive/transmit antenna and,

Option 3, a baseline accommodation with receive only capability.

A. Wade presented the risks of each option. Option 2 is considered the higher risk of the three options because it presents EMI risks to search and rescue as well as other instruments. C.Gal stated that the requirements for the A-DCS transmit antenna pattern/gain should be reviewed if the solution of a deployable antenna is not feasible. A smaller fixed antenna (the METOP solution) or at the extreme a unique transmit/receive wide-band antenna (the ADEOS-II solution) may be considered and closely coordinated between NOAA and CNES. H. Wood stated that the presentation was an overview of the current issues regarding the A-DCS accommodation and a more comprehensive exchange of information should follow. H. Wood commented that there are significant increases in the POES budget and the accommodation of A-DCS on NOAA-N’ was the single biggest item. (33rd O/C)

Jim Mentall discussed why it is imperative that the Argos-3 instrument be delivered to Lockheed Martin by mid-2001 if it is to receive adequate testing. J. Mentall also reported that the Lockheed Martin design for accommodating Argos-3 on NOAA-N’ is proceeding smoothly and on schedule.  The new down-link antenna is likely to exceed the CNES requirements. It is important, however, that the Interface Document have its final review is signed by all parties. (34th O/C)

A final design review for the A-DCS and SARP-3 instruments was held on April 25, 2000. The spacecraft contractor has stepped-up its effort on the accommodation of these two instruments on the NOAA-N’ satellite. The location of the antenna for the new transmit capability has been chosen on the spacecraft. The Argos-3 JPP space segment draft has been reviewed by CNES and comments sent to NOAA. NOAA has acquired a full time person to act as liaison between IPO, NESDIS and CNES. (34th O/C)

The delivery date of the A-DCS for NOAA-N’ is critical.  The instrument PFM-1 will be delivered to NOAA in 2001.  NOAA/NASA will check if a date, at the earliest by the end of  July 2001 is acceptable. At this date CNES could deliver a functional proto flight model, but with software not fully validated, implying that at some point in time one unit of the instrument (the RPU) should be made available to CNES for final software uploading at LMMS. If two or three more months would become available i.e. a delivery in October/November 2001 the instrument could be final. NOAA and CNES will closely monitor the schedule situation. (34th O/C)

Late delivery of the A-DCS has created a problem for integrating this instrument on NOAA-N’. The development of FM2 to be installed is going on with the delivery of the FM2 to NOAA planned in February 2002  and the opportunity will hopefully arise allowing it to be mounted on the spacecraft prior to vibration testing. (35th O/C)

It was noted that the SARSAT/3 and ARGOS/3 Flight Models have not yet been delivered to Lockheed Martin.  Delivery prior to the start of preparation for Thermal/Vacuum Testing is critical.  These preparations are scheduled to start in February 2003 but could start several months earlier. The NOAA co-chair recognized that while technical considerations may affect instruments delivery dates, every effort must be made to minimize the impact on the integration costs and schedule to ensure the full viability of the Argos Program. The FM-3 should be ready end of September 2002 for a delivery to NOAA/LMSSC for NOAA-N' in October 2002. As there is no possibility to load a new software after delivery, the later the delivery, the better.  Consequently, NASA and CNES are presently working to find ways to make progress on the NAGE software before delivery. A Technical Interface Meeting (TIM) is being planned early September 2002 on this question (among others). (36th O/C)

Thermal-Vacuum testing has been completed on NOAA N-prime. This spacecraft is going into temporary storage until after the launch of NOAA-N. NASA reported that the A-DCS was successfully integrated onto the NOAA N-prime spacecraft. Unfortunately during satellite thermal-vacuum testing a significant number of test messages were not correctly processed. Some “failures” were just a mater of definition but others were real failures of the A-DCS processing messages. The most significant anomaly was that 6 times the times the instrument stopped processing messages entirely and a “restart” command had to be sent. After N-prime goes into storage A-DCS will be sent back to CNES for trouble shooting. (37th O/C)

On September 6, 2003, an unfortunate handling accident occurred during the integration and testing of the NOAA N' satellite.  As a result of the accident, the satellite was completely disassembled and a re-build decision has not been made. NOAA N' would be the first NOAA provided satellite with the Advanced Data Collection System (A-DCS) instrument The Argos 3 NOAA-N’ A-DCS was returned to CNES for testing.  So far tests: functional and environment are successful and should be completed by the end of June.  After results review the instrument should be declared flight worthy and stored at CNES before eventual delivery to LMSSC. (38th O/C)

### NPOESS :

NOAA and CNES will identify the necessary steps to develop and deliver the instrument  consistent with the required delivery dates. NOAA and CNES will also initiate discussions toward a bilateral MOU. The DCS NPOESS instruments should be compliant with the users requirements as foreseen in the next decade era (34th O/C)

CNES/CLS will coordinate a joint NOAA/CNES/CLS action (35-8-C/S) with the objective to combine and integrate Argos users requirements and to tentatively translate them into preliminary specifications. The following sources of information will be used: CNES/CLS study about Argos user’s requirements for future Argos missions ; DBCP/JTA participants’ requirements ; Animal trackers’ requirements, not available today. The objective date to submit a preliminary report is September 2001. This report will be circulated among participating agencies. CNES and NOAA will set up a joint meeting by December 2001 with the view to compile the users and system requirements for the NPOESS era. NOAA and CNES discussed the results of consultations NOAA held with the integrated program office regarding requirements for DCS on NPOESS spacecraft. NOAA indicated that current plans are to carry DCS on both the morning and afternoon missions. The possibility also exists to fly the DCS on “NPOESS-LIGHT” if the requirement exists. However, it was generally felt that Metop-3 would fulfill that requirement. (35th O/C)

The eventual launch of NOAA-N’ will signal the end of the TIROS series of polar orbiting satellites.  This program will be continued into the new millennium by a combination of the METOP and NPOESS Programs.  The NPOESS Program has successfully completed the concept definitions phase and proposals submitted by the two competing prime contractors, TRW and LMSSC, are being evaluated.  An award of this contract is expected in mid-August. D. Benner described the evolution from the present day (2002) four orbit Polar Operational Environmental Satellite (POES) constellation, tomorrow’s (2005) four orbit constellation with METOP and the future (2008 and beyond) 3 orbit constellation with NPOESS “lite” and METOP in same 0930 orbital plane.  CNES/CLS noted that there was no operational benefit to the carriage of the Argos A-DCS on the NPOESS “lite” satellite. C. Gal reported that as agreed at OC 35, CNES provided LMSSC and TRW with a preliminary definition of the instrument interfaces which was found sufficient by both competitors for their purpose. A key input provided in return by LMSSC and TRW is the instruments delivery schedule which was taken into account in the agenda item E-3 preparation (DCS requirements for NOAA Future Polar Missions). An IPO/NOAA/CNES meeting was held on March 1, 2002 during which information was exchanged also for helping E-3 preparation. More detailed discussions will start presumably in the fall of 2002, involving the winning contractor (through IPO) and taking into account the OC 36 decisions. CNES provided a preliminary Interface Control Document which was considered sufficient by both contractors for preparing their bids. The user driven requirements are compatible with the preliminary interfaces given to LMSSC and TRW.  Contacts will resume after IPO selects the winning contractor (36th O/C)

Chris O’Connors provided an NPOESS overview of the infrastructure and handling of DCS data. A discussion on the status of safety net was raised by Bill Woodward.  Bill inquired what progress Northrop Grumman has made in making Safety Net a reality.  It was reported that the contractor is required to build this infrastructure by contract, but what the current state of the network is today is unknown.  Also of note, the slide containing the payload for the three NPOESS satellites and the METOP satellite contains an error in the placement of the CRIS instrument.  The payload slide should be consulted for DCS information only as the NPOESS system continues to evolve. Chris O’Connors presented a summary of a two day meeting held in the end of January that focused on coordination between NOAA, NASA, IPO, CNES, and NOAA /NESDIS/IA.  The first day’s agenda addressed issues with the SARSAT program and the SARP instrument planned for the NPOESS era of satellites.  Day two of the meeting centered on ADCS instrument for the Argos program on NPOESS.  A draft meeting report for the second day of the meeting is available with detailed information on discussions and participants at NOAA/DSD.  The main topics of discussion were HRD/LRD requirements to carry Argos data, proposing to place an existing Argos instrument on the 2130 NPOESS orbit currently not scheduled to carry Argos, and MOU creation and timeline for approval.  It was reported that the request for DCS data on LRD data stream and the possibility of a DCS instrument on the 2130 orbit of NPOESS were no longer in consideration.  The MOU will be updated. Withdrawal of the LARD and 2130 requests. IPO and NASA settled an antenna pattern discrepancy. IPO is requested to investigate liability of handling the CNES DCS instrument while in the U.S. (37th O/C)

#### Satellite :

NPOESS is the National Polar-orbiting Operational Environmental Satellite System built by Northrop Grumman Space Technology (NGST) for the United States Integrated Program Office (IPO).  NPOESS will acquire, store and disseminate to processing centers and field terminals, global and regional environmental imagery and specialized meteorological, climatic, terrestrial, oceanographic and solar-geophysical and other data in support of DoC mission requirements, and DoD peacetime and wartime missions.  In this way NPOESS combines the resources of the military and civilian satellite programs and its international partners to minimize duplication of efforts and expand the environmental capability. It will deliver data faster to Centrals (95% data delivery in 30 minutes), is more reliable (7 year design life) and provides greater earth coverage (15 globally distributed receptors linked to centrals via fiber) than predecessors. The NPOESS payload is composed of 14 sensors including:

- Visible/IR Imager Radiometer Suite (VIIRS)

- Cross-track IR Sounder (CrIS)

- Ozone Mapper/Profiler Suite (OMPS)

- GPS Occultation Sensor (GPSOS)

- Space Environmental Sensor Suite (SESS)

- Aerosol Polarimetry Sensor (APS)

- Advanced Technology Microwave Sounder (ATMS)

- ARGOS Data Collection System (A-DCS)

- Search And Rescue (SARSAT)

- Earth Radiation Budget Sensor (ERBS)

- Total Solar Irradiance Sensor (TSIS)

- Radar Altimeter (ALT)

The responsibilities for the NPOESS program extend from design, development, and acquisition of the next generation operational environmental satellites, through launch, on orbit operation, and delivery of raw data and derived products and applications to end users to improve operational meteorological and environmental forecasting and global climate monitoring services. NOAA, in cooperation with its other U.S. partners, will ensure that the voluminous data acquired from these new space-based sensors are archived and made available to support long-term global environmental monitoring. (38th O/C)

#### A-DCS on NPOESS

A-DCS is planned to fly on the NPOESS 1330 (C2, C5) and 1730 (C3, C6) orbits.  The engineering development phase of NPOESS extends through C2.  CNES has an instrument already built and on the shelf to support C2.  They presently do not have allocated budget for C3, C5 and C6 instruments, however, the spacecraft need date for the earliest, C3, is not until 2012.  To prepare for that delivery, CNES would need to finalize budget commitment and begin development around 2007. The A-DCS comes to NGST as Government Furnished Equipment (GFE).  It will have TIROS-like interfaces, and it is assumed that no modifications will be done by the instrument provider.  Since the technology is different from that used by NPOESS, the NPOESS spacecraft is making custom accommodations.

The instrument planned to be installed on NPOESS C2 is available at CNES.  Discussion on interfaces with and accommodation on NPOESS are in progress.  Next meeting will be in Toulouse during the week starting November 15 2004.  It will involve IPO, NGST, NOAA and CNES.

A-DCS Coordination continues between NOAA/CNES/NGST C. O’Connors provided minutes from the September 2003 meeting as well as action items from the June 2-4 2004. Greg Barber in attendance at the meeting is the new representative for NGST in this process. In addition to the instrument effort NESDIS is reviewing the ground segment between the NPOESS infrastructure to the delivery of products to the users.  The NPOESS Data Exploration Team has identified several questions related to A-DCS data.  C. O’Connors provided these questions in his brief and call the committees attention to two specific items. First, NDE is reviewing the other Centrals for a potential back up to NESDIS to ensure continuity of operations if the NESDIS central fails.  Second, NOAA has an action to identify the granules size that best fits the needs of CLS/SAI in the NPOESS and IJPS (METOP) era.  Granules are the smallest time length that data can be ordered on the NPOESS system.  Granules will be collected into packets and delivered to the USGPC at set time intervals per the user requests.  Currently 1 complete orbit (102 minutes) is the granule and packet size for delivering POES data.  (38th O/C)

#### DCS Acquisition Status

The ITAR Technical Assistance Agreement (TAA) between NGST and CNES has been completed.  It covers interface related material transfer, discussion and support.  Also included is exchange of materials related to instrument-to-satellite integration, test, Ground Support Equipment (GSE), and functional verification.

A Technical Interchange Meeting (TIM)/ Quarterly was held in Washington June 2-4, 2004.  It was very productive. CNES had reviewed the NPOESS General Instrument Interface Document (NGIID) and the group was able to step through and process their comments in real time.  NGST is updating the NPOESS ICD to reflect the comments and resolutions. (38th O/C)

#### A-DCS/NPOESS Interface Issues

The following A-DCS/NPOESS interface issues have been or are presently being worked:

- TIROS provided power regulation which is different from NPOESS

- The Command and Data Handling interface will need a custom application

- A-DCS requires a +10V power source

- The RF front end is in design and will be common to 2 other instruments

- NPOESS will have the same Power Flux Density concerns as TIROs

- Making mass and power preparations for future A-DCS modifications

- Current ripple was found to be within NPOESS tolerances(38th O/C)

## SYSTEM CONFIGURATION

### ORBIT CONFIGURATION

#### Early Orbit Investigation

In order to enable NOAA to deliver more timely sounding data for use in the N.M.C. forecast models, NOAA is investigating an earlier orbit for NOAA-B. CNES and NESDIS will investigate the effect of this earlier orbit on their respective operations.

#### Early Orbit Determination.

CNES and NESDIS have investigated the effect that an earlier orbit for NO M -B and follow-on afternoon satellites would have on their respective operations. CNES has determined there would be no significant effect of an earlier orbit on Argos System performance. NESDIS has determined that an earlier orbit would improve the data ingest schedule. (11th O/C)

### ONE SPACECRAFT SYSTEM (One or Two Instruments in Orbit)

#### One Spacecraft System

At the 10th O/C it was stated by NOAA that additional spacecraft are planned (NOAA-H and I).  Service Argos will assess the extent to which the Argos objectives would be met with only one Argos instrumented spacecraft.

#### O/C Recommendations

The result of the study was presented at the 11th O/C. This study led the O/C to recommend the construction of additional Argos instruments.

#### One Spacecraft Potential

NESDIS stated there is a possibility to change to a one-spacecraft operational system. Service Argos was requested to reassess probabilities of continuing Argos Service after considering a single spacecraft system including 18 month launch schedule. (15th O/C)

### Argos Study:

The conclusion of the Service Argos study indicated two major drawbacks compared to the normal system:

1)	A loss of performance.

2)	 A greater risk of total system breakdown.

##### Impact Assessment:

It was felt that the impact of these drawbacks would result in:

1)	A gradual disappearance of meteorological applications.

2)	No increase of major scientific programs in the system resulting in the number of platforms remaining at the present level.  (16th O/C)

### TWO SPACECRAFT SYSTEM

NESDIS examined the possibility of maintaining a two spacecraft Argos capability even though one spacecraft might have a complete METSAT sensor failure and has agreed to operate a 2nd Argos capable spacecraft unless it conflicts with SARSAT operations (SARSAT would have priority).  (19th O/C)

### THIRD SPACECRAFT DATA

The O/C agreed to form a working group to discuss ways to improve the availability of Argos data from three satellites. NOAA-9, launched in December 1984, operates with four Data Recovery Units.  The data are transmitted to Service Argos only twice a day which is not satisfactory. A letter from the United States Air Force requesting NOAA-9 data was presented in support of the importance of NOAA-9 telemetry. (28th O/C)

### Alternate operational scenarios

M. Cazenave stated that the satisfaction of the large diversity of Argos users requires non only reliability of data collection but also regular updating of the data collected with short delays in reception and distribution. The most optimal scenario should then require the maximum utilization of all existing payloads. More than 20 years of experience in operations have demonstrated that the average lifetime of the satellites is approximately 7 years.

Assuming this is likely to continue and including ADEOS-11 and METOP satellites, a constellation of 5 to 6 satellites could be available in the future.

Reception of all data collected by these satellites, even in slightly delayed mode as it has been the case throughout 1999, will allow to improve Argos contribution to worldwide science and governmental requirements. (33rd O/C)

## INSTRUMENTATION

### INSTRUMENTS FOR NOAA-H, I AND J

#### Receivers

Following the recommendation of the O/C CNES proposes an Argos instrument option for NOAA-H and I that only uses one receiver per spacecraft versus the two receivers in the instruments for earlier spacecraft.  CNES feels that the reliability of the receivers warrants this change. (11th O/C.  This change was approved at the 15th O/C (see 4.3.3).

#### Polar-orbiter Mission

In order to continue the polar-orbiter mission in the 1988-1989 time period, NESDIS is planning to procure an additional spacecraft, NOAA-J.  CNES reported that funds have already been requested for instrumenting NOAA-H and I with an option for NOAA-J. (12th O/C)

#### Data Rate Change Request

It was agreed to have NASA submit a formal Change Configuration Request (CCR) to increase the data rate from the DCS instrument to the TIP from the current 720 bps to 880 bps. This will allow more platforms to be accommodated in the system. Also, NOAA and CNES are to evaluate the impact of this increase data rate on ground processing. (16th O/C)

#### Data Rate Change Approval

The CCR has been approved by the Change Configuration Board at NASA and a Request for Proposal has been requested from the spacecraft contractor to increase the data rate for the Argos instrument.  After further investigation into this task it was discovered that the DCS data rate can only be increased in multiples of three 8-bit TIP words since the DCS data output word is 24 bits.  The information will be furnished to NOAA for a final decision as to implementation. (17th O/C)

#### Data Rate Change Impact

Since there will be an increase in data rate (720 to 960 bps) for the Argos instruments carried on these spacecraft, the NESDIS METSAT DPSS will have to be modified to accommodate this increase. (20th O/C)

#### DCS Instrument Components

NASA will provide periodic reports to CNES on the results of the TIROS Orbital Anomaly Review Board pertaining to the DCS instrument components of the spacecraft bus which will affect the commanding or retrieval of data from the DCS, or failures which may impact the lifetime of the spacecraft. (15th O/C)

### INSTRUMENTS FOR NOAA-K,L,M

R. Peavler presented the schedule and status for the future spacecraft and also indicated the activities that would take place at the Lockheed Martin Marietta facilities at East Windsor, NJ, and Sunnyvale, CA. It was also pointed out that the MHS instrument would replace the AMSU-B on the N and N’ spacecraft.

The IMU that is to be used on all NOAA spacecraft is being reevaluated because of an anomaly that was discovered during 3-axis vibration of the spacecraft structure. This analysis and recommendation for potential solution are due November 1996.

A summary of the five most pressing problems that have occurred during a week of design and test at LMMS were presented. (30th O/C)

#### NOAA-K,L,M Planning

NESDIS has decided to delay introducing a new block of polar orbiting spacecraft until the 1990's and this new block series will be called NOAA-Next. However, to ensure continuity of the polar orbiting system additional ATN spacecraft are planned (NOAA-K, L, and M). CNES has agreed to provide Argos and SARSAT instruments for these additional spacecraft.  During a meeting between Dr. McElroy of NESDIS and Mr. d'Allest of CNES, this information was exchanged. Also, discussed at this meeting was the need to maintain the environmental nature of data transmitted by the system. (19th O/C)

#### Argos-2 Instrument

CNES is developing an advanced instrument to be carried on NOAA K, L, and M spacecraft. (21st O/C). This instrument (DCS 2) will carry eight DRUs instead of four. The engineering model of this new instrument was delivered to CNES in June 1989.  The specified performances have been achieved. The protoflight model is due September of 1990. (24th O/C)

#### Argos-2 Instrument Delivery

The three DCS 2 instruments to be installed on the NOAA-K, L, M satellites were delivered to CNES. After the flight readiness review held by NOAA / NASA in October 1991, the DCS 2 protoflight was shipped to the Martin Marietta Astro Space facility for integration on the NOAA-K platform.  Integration operations are in process. The DCS 2 to be installed on the NOAA-L and NOAA-M platforms are stored at the Toulouse Space Center. (27th O/C)

The first model has been installed on the NOAA-K satellite. The results of the electrical tests of the integrated satellite have been so far satisfactory. These tests are continuing with EMI testing and later thermal vacuum testing. As agreed, CNES is providing technical assistance to NASA by reviewing the Argos DCS test results. (29th O/C)

NOAA L and M : ARGOS-2 instruments have been delivered to NOAA for integration.

NOAA-N: Argos –2 instrument is stored at CNES. To be delivered to NOAA in 1999.

#### Argos-2 instrument performance

C. Gal reported that the new Argos-2 instrument was operating well and highlighted the additional capacity in the increased bandwidth as illustrated by the graphs. (32nd O/C)

### INSTRUMENTS FOR POST-NOAA-M

#### Future Cooperation

Letters were exchanged by NOAA and CNES exploring possibilities for cooperation in future polar missions.  NOAA letter signed B.  Smith (January 16, 1990) to CNES (Ph. Guerit) proposing to move ahead with MOU modifications both for NOAA N and post NOAA N missions (NOAA O, P, Q and EPOP-1).  Various modifications/improvements are presently being studied by CNES and CLS as part of the post NOAA N DCLS mission definition.

Principal improvements being considered are:

1)	Implementation of a repeater mode.

2)	Implementation of a two way system.  (24th O/C)

#### Transparent Repeater Proposal

It is planned to develop an improved version of the DCS receiver processor by adding a repeater to the Argos band. The objective is two-fold :

1)	Improve reliability of the receiver processor in the coverage of local ground stations ;

2)	Allow development of new applications by improving flexibility of the ground system processing.  (25th O/C)

NOAA explained the rationale behind its negative answer to the CNES proposal.  It was agreed that consideration of the concept must be given to the mission definition and policy aspects during the CNES/NOAA discussions on the configuration of the POEM 1 and NOAA O payloads.  (26th O/C)

#### NOAA-N' Instrument Request

CNES is considering a NOAA request for the provision of an extra DCS 2 to be installed on NOAA-N’. In view of the requested delivery by end of 1998 (meaning funding in 1996 at the earliest), CNES will use its best efforts to inform NOAA of its plans to provide a formal commitment for NOAA-N’.  (27th O/C)

In reply to THE NOAA/NESDIS Assistant Administrator's letter that requested CNES to provide the NOAA/N' DCS, the CNES President will inform NOAA (Administrator) that :

- CNES confirms it will supply an improved ARGOS instrument for the NOAA-N' satellite.

- CNES supports the METOP/DCS since it will meet the requirement for coverage of the morning orbit. However it is CNES intention to provide directly the METOPs/DCS instruments to EUMETSAT. (29th O/C)

#### Instrument Configuration

The decision to use identical Argos instruments (K-L-M-N clones) on N' and METOP was welcomed by CNES as cost-effective. However, two factors have to be considered which require more work on the evolution of the Argos mission:

1) Manufacturing of N' and METOP instruments will start after 1995, i.e., 10 years after the K-L-M-N instruments design. Technological changes will be necessary to address electronic parts obsolescence and take advantage of new technologies.

2) CNES proposed to consider the following instrument configuration which, while departing as little as possible from the "clone" principle, would allow the improvement of service offered to the Argos users.

Configuration description:

a) Mechanical interfaces unchanged.

b) Electrical interfaces: increase in power consumption (5/10 watts on the 28 volt bus).

Otherwise essentially unchanged, except:

i)Increased sensitivity

ii)Introduction of programmable capabilities to the in flight instruments to allow some flexibility in the bit rate, the message length, etc.

iii)Implementation of a space-to-earth UHF (460-470 MHz) 50/100 bps link designed to command/control some platforms (down-link messaging). This link implies connecting one of the Signal Processing Units to a transmit antenna (under study, to be defined). There would be no acknowledgment from the platforms which will operate in the present random access mode. The command link may be used to increase the efficiency of the system, e.g., to start or stop some platforms, modify configuration of the sensors, change repetition period, cycle of operation, etc. The command link would be global. Uploading memory would be done from a ground station installed at the processing center. The uplink would be through the DCS antenna and receiver. (28th O/C)

An accommodation study for Argos-III on N and N’ has been completed by LMMS.  It was determined that the instrument could be integrated onto the N’ spacecraft without a high risk to the program if the assumptions as stated in the report were followed completely. It was made clear that NOAA requires all instruments designated for NOAA-N’ by July 1999 in order to meet the contracted need date for the NOAA-N’ launch. In relation to the enhanced Argos for NOAA-N’, NOAA will accept a working engineering model in July 1999 if the flight model is not available. (30th O/C)

Due to contractual obligations with the spacecraft manufacturer, all instruments designated for NOAA-N' must be delivered to Lockheed Martin by October 2000 for integration and testing. The new Argos-3 Flight Model, if selected as a payload for NOAA-N', is required at this time. The engineering model of Argos-3 will be required in February 2000 at Lockheed Martin for initial check out. (31st O/C)

#### ADEOS II/DCS

After discussion with NOAA, CNES is pursuing cooperation with the Japanese space agency, NASDA, to carry an Argos DCS on board the polar-orbiting satellite, ADEOS II.

##### Formal agreements

CNES provided supplemental information to that given in a meeting with NOAA in Washington (April 26, 1995). Since then, CNES and NASDA have exchanged formal letters of agreement (June, 1995) to carry out cooperation while the MOU is being negotiated. A first draft of the MOU should be available at next NASDA/CNES meeting (Paris, June 19-21, 1995).

While the agreement is limited at this stage to one satellite (ADEOS II), both parties have expressed their hope to jointly develop long term cooperation.

Following the NOAA/NASDA/CNES meeting held in Paris on April 19, 1996, a new version of the CNES/NASDA ARGOS MOU was drafted and submitted to NOAA, NASDA, and CNES for comment.

The last revised version, dated July 4, 1996, is available. Some issues were identified for further coordination with NOAA and were discussed during a separate session.

A draft letter from CNES to NOAA was reviewed requesting that the ADEOS-II/Argos DCS data received by the NOAA ground stations be transmitted (Level 0) to Service Argos, Inc. in Largo, MD. NOAA provided CNES a draft copy of the NASDA/NASA/NOAA ADEOS-II MOU for comment. (30th O/C)

##### Development activities

Space segment : both CNES and NASDA have already started hardware development under industrial contracts.  Flight model should be delivered by CNES to NASDA in May '97.

Ground segment : the tentative schedule has been established as follows :

- critical design : end '96

- manufacturing : end '97

- integration : end '98

The operations were scheduled at the beginning of '99 but some delay is now expected (launch date of ADEOS II is likely to be delayed to second half of '99).  (29th O/C)

Space segment: engineering model of the CNES components will be delivered to NASDA September 29, 1996 and the protoflight model in November 1997.

Ground segment: development by CLS of the evolution of the Argos processing system to include the ADEOS-II/Argos DCS data will start in 1999 to be ready for the launch now planned in August 1999.

Project status of the space segment

The integration of the Engineering Model of the CNES Components (RPU, two SPUs and an interface box called DIU) in the NASDA/NEC DCS unit subsystem has been successfully completed between the end of 1996 and the beginning of 1997 (the DCS Unit subsystem is composed of the four CNES boxes completed by a transmitter, ~ 466Mhz, a diplexer, a deployable transmit / receive antenna and a thermal control system.

The delivery of the flight model is planned in December 1997 at NEC Yokohama after post-transportation test performed by CNES. As for the EM, NEC with CNES support, will integrate the CNES components with the NASDA components in the FM of the DCS Units.

Then NEC will deliver the tested DCS Unit subsystem to the satellite contractor (MECO) in May 1998. The tests at the spacecraft lever will be performed in the NASDA space center at Tsukuba.

The launch of ADEOS-II is currently planned for August 1999.

C. Gal presented the status of the Argos-Next program based on an Argos instrument integrated on NASDA’s ADEOS II satellite: the proto flight model was delivered to NEC for integration within a single box  with the Japanese UHF transmitter and antenna.  This subsystem will then be delivered in October 1998 to NASDA for integration on the ADEOS-II satellite proto flight at the beginning of 1999. Concerning the ground segment, M. Cazenave stated that 1) the Japanese distribution center was recently (June 1998) upgraded to become a regional processing center; and 2) the development of software for 2-way communication is ongoing and scheduled for completion at the end of 1999. Connection with EOC at Hatoyama for the ADEOS-II/Argos DCS level 0 data delivery will be tested at the end of 1999. It was agreed that CNES will send a letter to NOAA and EUMETSAT (Action Item 32-7-C) about the possible implementation of a master beacon at the Fairbanks and the planned EUMETSAT CDA’s. It should be noted that this master beacon will later be upgraded for use with the Argos-3 system on METOP 1-3 and NOAA-N’. (32nd O/C)

N. Matsuura made a presentation of ADEOS-II satellite status which is in the proto Flight Test started in May 1999. The Initial Electrical Performance Test (IEPT) was started in May 1999 and the IEPT for mission instruments including Argos DCS will be finished in July 1999. Satellite level testing will then continue (vibration, thermal vacuum…) by July 2000. The launch date of ADEOS-II will be in November 2000. Y. Ishido and T. Sasada described the status of ADEOS-II ground segment which were in the manufacturing phase and would be integrated by the end of 1999. (33rd O/C)

Instrument status :The complete PFM subsystem i.e. including the NASDA transmitter and antenna was installed on the satellite in June 1999. Beginning of July, NASDA and CNES will perform the Initial Electrical Performance Test (IEPT). During these tests, a CNES team will upload the flight software and test the compatibility between the instrument and the user ground segment (transmit and receive). (33rd O/C)

The complete DCS subsystem is installed on the satellite. Thermal vacuum test at satellite level was successfully completed.  Acoustic, vibration and shock tests are underway. Final Electrical Performance Test (FEPT) is planned for October 2000 after which the satellite will be stored until its preparation for the launch in November 2001. (34th O/C)

The ADEOS II Proto Flight Test was finished in last December and the pre-shipment test is on going. ADEOS II will be shipped to the launch site in August and be launched in February 2002. (35th O/C)

ADEOS-II satellite is stored at Tanegashima Space Center, which is the Japanese launch site. The launch schedule is no earlier than November, 2002. ADEOS-II Ground system successfully performed End-to-End test (from spacecraft to end-user community) for mission operation planning and data delivery at September, 2001.The Mission Readiness Review (MRR) to confirm overall launch readiness is scheduled around late July. A final Argos-Next DCS performance test will be performed in August 2002 by a CNES team, after which the instrument will be considered ready for flight in November 2002. (36th O/C)

Status of ground segment redundancy

Concerning the global and regional DCS data received by ADEOS II ground stations in both modes 1 and 2 the meeting concluded that there is an operational interest to have these data transmitted to both the NESDIS and NASDA ground systems for redundancy purposes. CNES took the action to inform officially NASDA and NOAA about this requirement. NOAA took the action to assess, together with NASA and NASDA, the technical feasibility of implementing such possibility. (31st O/C)

Overall conclusion is that the ADEOS-II and DCS check out results are good and that the routine operation is working well since April 14, date of a NASDA internal review. The instrument in operational use since May 2003 (37th O/C)

Mr. Kojima from JAXA explained about the investigation status of ADEOS-II anomaly happened on 24th October 2003. As a result of ground test and analysis of telemetry, it is estimated that the discharge in harness of solar array is the most possible scenario. JAXA is going to conclude the report soon, and reflects the lessons learned to the following programs. (38th O/C)

##### Adeos follow-on :

N. Matsuura provided an overview of ADEOS-II follow-on named as « Global Change Observation Mission (GCOM) ». The GCOM has two missions ; one is for monitoring for ozone and greenhouse gases, and the other is for monitoring for material and energy cycles. To implement the GCOM, the GCOM-A1 and B1 spacecraft will be launched in 2005, and NASDA will start developing an ozone instrument for GCOM-A1 in 2000. NASDA is inviting mission instruments for GCOM-A1 and B1 coordinating with other space agencies.

CNES expressed a strong desire to fly an A-DCS instrument on board GCOM-A or GCOM-B because an analysis indicated a significant improvement in the overall performance of the global Argos system, most notably by:

- ensuring the down-link messaging capability from single point of satellite failure ;

- increasing the data throughput rate, by 50% ;

- decreasing the average waiting time between satellite passes by 50%.

CNES also reported that the Japanese Governmental Users (JGU) confirm their requirements for these capabilities. JGU have also decided to send a letter to NASDA requesting the Japanese Space Agency to continue their cooperation to provide these Advanced Argos capabilities by flying an Argos A-DCS on board GCOM-A or GCOM-B. (33rd O/C)

There is official statement for DCS on GCOM platforms in the presented material (No Argos on GCOM-A1, studying possibility on GCOM-B1). (34th O/C)

GCOM-B is to observe material and energy cycles and needs many ocean in-situ data. The potential benefits of DCS missions on board Japanese environmental satellites were reviewed in Tokyo on May 24, 2001, with the participation of Japanese users and representatives from NASDA, NOAA, NASA and CNES agencies. The cooperation with NASDA on DCS missions is considered to be a major contribution to future in-situ observations and is required by Japanese users as a continuation of the ADEOS-II/DCS mission. The possibility to fly a DCS instrument on board the GCOM-B1 satellite is under discussion between NASDA and CNES; The final instrument configuration for GCOM-B1 is expected to be decided by mid 2002. (35th O/C)

NASDA continues the phase-A conceptual study during JFY 2002. The decision of phase-up will be discussed by August 2002 (36th O/C)

Mr. Ishido from JAXA presented a preliminary JAXA long rang Earth Observation Plan from the view point of DCS program. JAXA studies ADEOS-II follow-on that includes Greenhouse Gasses Observing Satellite (GOSAT) and Global Coverage Observing Mission (GCOM). GCOM consists of two kinds of satellite, GCOM-W and GCOM-C. GCOM-W will carry Microwave sensors such as AMSR and SeaWinds, and GCOM-C for optical sensors including GLI follow-on. This preliminary plan will be refined in accordance with the result from the current failure analysis about satellites and H-IIA rocket.(38th O/C)

#### Down-link messaging and NOAA-N'

Recognizing the evolution of the users needs, the Operations Committee agreed to pursue implementation of a down-link messaging function on NOAA-N' and approved the study that was previously completed by CLS and SAI.

In that context, CNES presented a preliminary mission proposed for the improved Argos instrument to be flown on NOAA-N', METOP-1 and METOP-2 :

- Functional compatibility with ARGOS-2 (K,L,M,N).

- Addition of the Argos down-link messaging capability developed and tested on ADEOS-II.

- Increased output data rate.

- Addition of new capabilities (TBD).

From the above preliminary definition, an improved instrument baseline has been determined to be used for the NOAA-N' (and METOP) accommodation studies.

- Compatibility with the NOAA-K,L,M mechanical interfaces.

- Increased power consumption on the 28V line (up to 60 watts).

- New transmit antenna (or combined receive/transmit antenna).

- New EMC requirements (5W RF narrow band transmission at 465 or 468 MHz).

- Increased data rate at the instrument/satellite interface (TBD).

Other interfaces should be essentially unchanged.

It was decided to carry out an evaluation on the technical feasibility of implementing such improvements on the NOAA-N'/DCS using data provided by CNES.

It was recognized that, due to the NOAA-N' satellite schedule, this evaluation should be completed before the end of 1995.  (29th O/C)

Argos-3 (A-DCS) instrument (flight-model) can be delivered to NOAA in March 2001. If an early delivery is needed, workaround may be possible using the simplified EM. Integration of the A-DCS on NOAA-N’ is being formalized by the UIIS. (33rd O/C)

H. Wood provided all members with a copy of the NOAA letter to IPO and response outlining the U.S. Government (USG) requirements for Argos-3 on NPOESS. She also provided copies of a NOAA memo outlining USG requirements for Argos-3 on NOAA-N’. C. Gal stated that information on Argos-3 interfaces is available in the NOAA N’ UIIS and proposed that NASA and NOAA provide the information to the NPOESS Technical Point of Contact as a starting point for planning. However, the NPOESS instrument may include new capabilities and require more power and data throughput. (33rd O/C)

#### METOP

##### Formal agreements

A preliminary draft CNES/EUMETSAT/MOU was prepared in Spring 1996.

It is foreseen that a consolidated version will be finalized during the third quarter of 1996. (30th O/C)

##### Development activities

The METOP/Argos DCS mission will be specified before the end of  1996.  However, EUMETSAT and CNES have already agreed that the METOP/Argos DCS mission will be compatible with Argos-II and that, in addition to existing functions, it will provide:

- -	downlinkan increased data collection capacity

CNES is already involved in the METOP-1 phase-B and will participate in the definition of the satellite interfaces. The satellite phase-B will end at the end of 1996.

The METOP -1 launch is scheduled for March 2002. (30th O/C)

The status of the Advanced-DCS (Argos 3) instrument accommodations on the METOP-1 satellite was presented . Reference document is the data package from the Eumetsat/ ESA design review held on November 15, 1996. The main relevant document: the A-DCS ICD and SARP ICD were reviewed at a meeting between Eumetsat, ESA, NASA (for Sarsat) and CNES on May 13 and 14, 1997. The main outcome of the meeting is that the A-DCS ICD is at this stage too detailed and that ESA will prepare a new issue based on the confirmed requirements e.g. EMC, mass, power, volume, etc. Leaving open what is undefined e.g. center of gravity position, momentum of inertia, detailed corrector pins assignments, etc. CNES intends to have identical instruments for METOP satellites and NOAA-N'. It is urgent for CNES and NOAA/NASA to coordinate to ensure that the interfaces are compatible. (31st O/C)

Response to an RFQ for development and manufacturing of 4 Argos-3 instruments has been received and is being evaluated by CNES. Interface control documents with the METOP satellite are ready for approval after final review by Single Space Segment Team (SSST), ESA/EUMETSAT, and CNES. They should be approved before the end of September 1998. A quasi-final draft was sent to NASA and it was agreed that NOAA/NASA will review and comment on the documents with the purpose of verifying its compatibility with the future NOAA-N’ Instrument Unique Instrument Interface Specification (UIIS). (32nd O/C)

M. Cohen reported on the status of the EUMETSAT POLAR SYSTEM (EPS) and METOP programs. One of the major events was approval of the EPS program by its Council. The last member state who did not yet lift its ad-referendum vote, indicated recently that it would be in a position soon to do it during the Summer 1999. Regarding the development status of the METOP satellite, the Service module (SVM) Hardware Design Review was held successfully. The Payload Module Preliminary Design Review (PDR) was also held. The overall Satellite PDR is on going and Board conclusions are expected to be available during the month of July 1999. In particular, great care was put towards the RF compatibility of instruments with the satellite. Major milestones dates are maintained i.e. a critical design Review in February 2001, a Qualification Review in April 2002, a Flight acceptance Review in February 2003 leading to a baseline launch date mid 2003.  On the Ground Segment side, the requirements for the Core Ground Segment, its interfaces, and specifications for products are being finalized. A formal review is on going and the plan is to release an ITT to industry early August 1999. The kick-off meeting for the contract is scheduled in April 2000 with a development time of about 25-30 months. The selection of the CDA site is done in parallel to the selection of the prime contractor. The final location of the site will be communicated to the ground segment contractor at the kick-off meeting. In addition, EUMETSAT reinforces its teams in particular in the area of system engineering and operational preparation. Emphasis will be put on the future on the overall system verification and validation prior to METOP launch and also during the in orbit commissioning phase which is scheduled to last 6 months after the launch / LEOP phase. (33rd O/C)

Argos-3 (A-DCS) instruments are under development since September 1998:

- The PDR was held in April 1999and the board authorized to start the c/d phase of the project.

- Simplified Engineering Model (EM) delivery: December 1999.

- EM delivery: September 2000

- PFM delivery: March 2001

Integration of the A-DCS on METOP is now defined by an approved Interface Control Document. (33rd O/C)

The integration of the METOP engineering model is well underway.  In particular, CNES has delivered the A-DCS and SARP-3 (reduced EM) to Alenia for integration  on the Metop EM panels.  This integration is now completed and Alenia will deliver the integrated panels to Dornier (DSS) in July 2000. Engineering model will be delivered to EUMETSAT in November 2000. However, this model will not include the final software and will have to be returned to the CNES contractor for finalization. Flight model No. 2 will be delivered to Eumetsat in November 2001 at the earliest.  It will be a full flight model.  Flight models No. 3 and 4 will follow in 2002 and 2003. (34th O/C)

Graeme Mason presented the status of the future Metop (Meteorological Operational) satellites, which will replace the “morning orbit”, polar-orbiting meteorological service currently provided by NOAA following NOAA-M. As part of a Co-operation Agreement between EUMETSAT and CNES (formally signed in February 2001), these satellites will also embark the A-DCS instrument. The Metop satellites will be launched by Soyuz ST launch vehicles from Baikonur, Kazakhstan, with the first launch planned for July 2005. The Metop satellite activities are currently well advanced, with testing of the satellite Structural Model due to be completed by the end of June 2001 and the Engineering Model programme due to complete in August 2001. The satellite Critical Design Review is planned for September / October 2001. Data from A-DCS will be stored on-board the Metop satellites for downlink every orbit, and will also be included in the HRPT (1700 MHz) direct broadcast available to regional users.

C. Gal reported that the test at satellite level (METOP-EM and METOP-1) of the instrument reduced EM and EM installed on these satellites are progressing normally under Eumetsat/ESA responsibility. The development of the Proto-flight Model (PFM1) to be installed on METOP-1 or 2 satellite is going on with the delivery of the PFM1 to Eumetsat planned in December 2001 (35th O/C)

The EUMETSAT document EUM/C/50/02/DOC/36 was submitted for review and discussion. The satellite CDR was successfully completed in October 2001. C. Gal noted the  “Need for an early convergence on the SAR antenna design”. This antenna is common to SAR and A-DCS and CNES will investigate if the A-DCS performances could be impaired. Soyouz is now the EUMETSAT launcher baseline. The PFM-1 was delivered to EUMETSAT early March 2002 at ALENIA (Italy) in spite of some non conformances being open. It was pre-integrated by ALENIA on the satellite panels and it is now ready to be delivered to ASTRIUM GmbH for integration on METOP-1 (swap with the EM panels used until now). It will be upgraded to become spare model. The A-DCS EM will be returned to CNES in the fall of 2002, it will upgraded to become spare model. As METOP-2 will be the first satellite to fly, the A-DCS PFM-1 will be returned to CNES for fixing the non conformances at the end of the METOP-1 test sequence in 2004 (date TBC).  It will be replaced on METOP-1 by the refurbished EM, and will become the spare model. The A-DCS FM-2 should be ready end of July for delivery to EUMETSAT in spite of some persisting software difficulties. Delivery is planned early September. The possibility to load a new software version at ALENIA until the end of October consolidates this schedule. The FM-2 will be installed on METOP-2, which will be the first METOP satellite to fly in 2005. (36th O/C)

Marc Cohen from EUMETSAT presented the overall status of the EPS Programme and of the associated Metop Space Segment. The launch of the first satellite (Metop 2) is confirmed to be in 2005. The IASI instrument is nearing completion of its environmental testing and subsequent delivery to Metop (planned in July 2003). All Argos related space hardware have been delivered by CNES to Metop. The first 2 flight models were successfully integrated on the Metop 1 and 2 satellites. The last model is being integrated on the Metop 3 satellite. It was pointed out that the current anomalies detected on the NOAA N´ satellite regarding the A-DCS instrument may have some relevance to Metop although similar problems have not been found out on Metop. Close cooperation between CNES and EUMETSAT was confirmed about this topic. (37th O/C)

Most salient point is that METOP-2 will be launched first at the end of 2005.  The A-DCS installed on this satellite is ready for flight.  However, the test sequence of the satellite is not yet completed. The three A-DCS Argos 3 instruments have been delivered to EUMETSAT and are installed on METOP-1-2 and 3.  METOP-2 will be the first satellite to be launched end of 2005.  The METOP-2 payload module (PLM) assembled and tested by ASTRIUM GmbH will be delivered in July 2004 to ASTRIUM France in Toulouse for assembly with the service module and mechanical tests. (38th O/C)

### SHUTTLE COMPATIBILITY

#### Instrument Requirements

It was requested at the 12th O/C that instruments for NOAA-H, I and J must be designed to be compatible with a launch by either the shuttle or an expendable vehicle.  The JWG reported at the 13th O/C that vibration level compatibility remained the area of main technical uncertainty with shuttle launches.

#### Vibration Specifications

At the 14th O/C NASA intends to launch NOAA-H, I and J with expendable vehicles and that vibration specifications remain unchanged.

##### Vibration Specification Update:

Although the shuttle vibration specifications are no longer applicable to NOAA-H, I and J there may be a future requirement to use a shuttle launch for other CNES instruments.  NASA (TIROS Project) has minimal dialogue with organizations responsible for updating information concerning shuttle vibration specifications but will forward as information only, to CNES, any information that becomes available.  (15th O/C)

### INTERCHANGEABILITY OF INSTRUMENTS

#### Interchangeability

NASA desires to have the Argos instruments interchangeable between those designed for the NOAA-A through G spacecraft and those designed for the NOAA-H, I and J spacecraft.  NASA will investigate the impact of using the different instruments in regards to weight and different commands, etc.  (14th O/C)

#### Spacecraft Interface

A Change Configuration Request has been approved that will make the spacecraft interfaces for NOAA-H, I and J spacecraft the same as NOAA-G.  CNES has agreed to ground all unused telemetry points in the DCS instruments for NOAA-H, I and J thereby making the DCS instruments from NOAA-H, I and J interchangeable with NOAA-G and vice versa.  (15th O/C)

### INSTRUMENTS ON SPARE SATELLITES IN STORAGE

#### Instrument Removal

CNES will determine their desires as to whether or not the Argos instrument should be removed from NOAA-D spacecraft prior to its storage.  (14th O/C)

It was stated by CNES that it is preferable to remove the DCS prior to storage.  (15th O/C)

### EXPERIMENTS WITH SPACECRAFT THAT HAVE EXPERIENCED MAJOR SYSTEM FAILURES

#### Additional Testing

NESDIS and NASA will consider performing additional tests designed by the JWG, on the Argos instruments on spacecraft that have experienced major system failures and are no longer operational.  Ground system availability is critical for most of these tests and must be considered in the planning.  (14th O/C)

#### Test Duration

Depending upon the nature of the spacecraft failure and the availability of the NESDIS ground system, NASA and NOAA will attempt to provide a minimum of 21 days of testing as proposed by the JWG.  (15th O/C)

## PROCEDURES

### LAUNCH AND POST-LAUNCH

#### Agency Coordination

Coordination is required between all involved agencies in developing launch and post-launch procedures.  Operational checkout plans must be coordinated before spacecraft launches and any changes after launch must be disseminated immediately in order to complete the checkout of the Argos System.  (7th O/C)

#### Post-launch Task Procedure Review

The O/C agrees that the JWG review the post-launch task procedures and make appropriate change in sufficient time for each spacecraft launch.  (14th O/C)

### SPACECRAFT INSTRUMENT RECONFIGURATION

#### Reconfiguration Procedures

NESDIS and CNES will develop a written set of procedures for spacecraft instrument reconfiguration.  These procedures will cover emergency and routine changes, and will be tested periodically.  The test will not actually change the spacecraft instrument configuration.  (9th O/C)

#### Approved Procedures

The approved procedures for spacecraft instrument reconfiguration are described in the document "TIROS-N ARGOS

Subsystem Command Management".  (10th O/C)

#### Operator Procedures

NESDIS and CNES will revise the "TIROS-N Argos Subsystem Command Management" procedures to include procedures for both the NESDIS and Service Argos operators to handle the Argos instrument reconfiguration command requests initiated by Service ARGOS.  These procedures should ensure the command message is transmitted both by teletype and console message due to the problems caused by the narrow bandwidth for the teletype link.  (11th O/C)

##### Argos Instrument Reconfiguration, Updated Procedures:

Updated procedures were developed to handle the Argos instrument reconfiguration command requests initiated by Service ARGOS.  The O/C requests these procedures be exercised at least once every month.  (12th O/C)

##### Procedure Exercises:

Procedures were exercised for requesting the commanding of the Argos power and instrument reconfiguration.  However, the quality of the NESDIS-CNES data link was not reliable and all parties were forewarned of the exercise.  The O/C recommends that these exercises be conducted without prior warning.  (13th O/C)

## FREQUENCIES

### Non-Environmental DATA

NOAA has formally requested NASA to recommend frequencies that could be used for other than environmental data for future spacecraft systems in the late 1980's or 1990's.  (11th O/C)

### Wind Profiler Radar (WPR)

The potential threat of this system to interfering with transmissions on the 401.65 frequency was a topic of discussion at several O/C Meetings.  See Action Items 22-6 AND 23-2.  (23rd O/C)

### FCC LICENSING REQUIREMENTS

The O/C discussed recent communication between the U.S. Federal Communications Commission (FCC) and the Department of Commerce's Radio Frequency Branch.  The discussion focused on the FCC licensing process required for radio stations (including Argos PTTs) operating in the U.S. and use of the 401.65 Mhz frequency.  Item 27-5 was developed.  (27th O/C)

The O/C reviewed a proposed insert to the Argos Application pertaining to FCC licenses, and recommended clarification for exactly which users will be impacted.  Service Argos and NOAA will work together to complete a notification to the users (Item 28-1).  (28th O/C).

## ARGOS-2 and NOAA-Next

Officials from CNES, NOAA, and NASA met to discuss Argos cooperation in the context of NOAA-Next, the follow-on U.S. polar-orbiter to the TIROS-N series of spacecraft.  NASA presented the NOAA-Next spacecraft constraints while CNES explained scenarios for the space and ground segments as well as payload configuration according to project user demands.  A baseline set of design limits on weight, power and volume were established.  Discussions based on these presentations resulted in progress towards the identification of a mutually acceptable program for cooperation in future meetings concerning the new ARGOS-2 instrument and its possible mating with the NOAA-Next spacecraft.  (18th O/C)

## BRAZILIAN DCS

Coordination between the Brazilian DCS and Argos DCS :

From an operations point of view, the need for coordination between the two systems can be summarized as follows :

- Brazil has already 100 DCPs in the field ;

- 250 DCPS are being manufactured ;

- Future needs range to 2000 ID numbers.

CNES suggested that Brazil send CLS the list of IDs used for these 100 DCPs. CNES will check which are already allocated to Argos users and need to be re-assigned. As they are in the field, this operation may take time. NOAA-K is scheduled for launch in April 1996.

250 new Argos IDs will be provided to Brazil for their own use.

These 2000 ID numbers will be provided later because the DCS management of ID numbers is going to be critical (up to 24000 IDs have already been distributed out of 32000 available ones).  (29th O/C)

In order to distinguish Brazilian SCD-1 platforms from Argos platforms, CLS has assigned 200 ID's for SCD-1 users. Beginning with NOAA-K, SCD-1 and Argos uplink frequencies will be the same. (30th O/C)

L. Ruiz presented the status of CNES/INPE (Brazil) discussions.  Because the Brazilian DCS is using a frequency band which overlaps with the frequency band used by Argos-2, there is an urgent need to coordinate both systems in order to avoid any interference.  Practical coordination measures have been identified and will be aggressively pursued.  In addition, INPE has proposed to fly an Argos DCS instrument on board the SCD3 satellite that is planned for launch around 2001.  CNES and INPE are currently studying the possibility to accommodate the Argos instrument on board SCD3.  Results of this study are expected at the beginning of 1999.  CNES will send a letter providing NOAA with the status of discussions between CNES and INPE on this issue (32nd O/C)

L. Ruiz reported that INPE and CNES/CLS have agreed to take appropriate measures to coordinate the operations between the Brazilian DCS and the Argos system.

As a first step, CLS has accepted to provide INPE with 2000 DCP identification numbers. Other tasks currently being carried out are:

- assessment of the complementarity of coverage between the Brazilian HRPT stations and the CLS station planned for installation in French Guyana ;

- comparison of location and data collection performance between Brazilian DCS and Argos system, on a set of selected platforms from the Amazonian hydrological network.

Preliminary discussions have started between CNES and INPE on a possible Argos-3 instrument to be flown on the SCD3 Brazilian satellite. (33rd O/C)

C . Gal made a brief presentation on the on-going discussions with the Brazilian space agency, INPE, regarding possible co-operation between the Brazilian DCS and the Argos DCS. The Argos Operations Committee confirmed its interest in continuing these discussions. The Operations Committee proposes to take the opportunity of the next CEOS meeting to review the progress made in the discussions. In order to inform INPE of this proposal, the OPSCOM co-chairs will send a letter to the INPE Director, Mr. Barbosa (34th O/C)

Today SCD1, SCD2 and CBERS-1 are operational, 5 more satellites are planned for launch in the future: CBERS-2 (2002), SSR-1 (2005), CBERS-3 (2005), SCD-3 (2007) and CBERS-4 (2007). The ground processing segment is fully operational with one receiving S-band station in Cuiaba and another one in Alcantara. Three more receiving S-band antennas are planned in the near future. An average of 850 DCPS is received per satellite and per day. Tests were performed between CLS and INPE to evaluate the interest of integrating Argos data received through the Brazilian network in the Argos global network. The preliminary results are very encouraging: the Brazilian DCS and Argos DCS prove to be compatible. The Brazilian DCS offers improved coverage and reduced latency times within equatorial regions. The quantity of usable Argos data collected by the Brazilian DCS would be estimated at about 30 % to 50 % of that of the Argos system without too much technical work having being done so far. CLS, CNES and INPE are willing to perform a more detailed technical evaluation, in particular regarding the ground based message decoding equipment. To give a framework to this cooperation, the parties will plan to develop the basis of a future Agreement. (35th O/C)

Three satellites are actually operational: SCD-1, SCD-2 and CBERS-1. Five more are planned in the future: CBERS-2 (2002), SSR-1 (2005), CBERS-3 (2005), SCD-3 (2007) and CBERS-4 (2007). DCP message processing is done at Data Collection Mission center located in Cachoeira Paulista and users access their data at most 30 min after the pass above a receiver station by FTP. At present:

- 470 DCPs are installed,

- 3 satellites are operational (SCD-1, SCD-2 and CBERS-1),

- 2 receiving antennas (Cuiaba and Alcantara),

- Users access via Internet (FTP).

C. Vassal then reported about the follow-on experiments performed between CLS and INPE since July 2001. The processing and distribution of Brazilian DCS data is feasible through the Argos processing centers based upon recent experiments and the use of the Brazilian DCS data tremendously improves the latency for data collection PTTs within the coverage of the Cuiaba station. It is observed that no more mid-day holes are seen at low latitude in Southern hemisphere and that an additional 40% of data information was delivered by the Brazilian DCS. CLS’s principal customer in Latin America is more satisfied with system performance qualified as “near real-time”. Next step for the technical cooperation would be the development and implementation of a dedicated stand alone Brazilian DCS station including S-Band antenna and enhanced procod 3 receiver. Cost and performance to be assessed by December 2002. In view of the above results, the Operations Committee recommends that CNES / CLS and INPE formalize a framework for this cooperation through an agreement. 36th O/C)

CNES and CLS did a very preliminary study which demonstrates that the integration of a stand alone Brazilian station is feasible. The antenna sub-system is available off-the –shelf from manufacturer involved in the Jason program. The processor (procod) is upgraded presently by a Brazilian manufacturer and should be ready by the middle of 2005. Any decision to finalize a cost analysis and to present it to OPSCOM/JTA is dependant upon two factors:

- A strong users’requirement for enhanced latency time in any equatorial region of the world

- The confirmation from INPE that their actual constellation is going to be replaced within the expected timeframe.

Wilson Yamaguti presented the Brazilian Data Collection System. Its continuity is assured by the following plan for the space segment:

- The Launch of the CBERS-2 satellite by Sep. 2003.

- The discussion of two additional scientific satellites (FBM, EQUARS) to carry on a DCS transponder. The FBM is a 6 degrees inclination and 750 km altitude orbit to be launched by 2005/2006. The EQUARS is a 20 degrees inclination and 750 km altitude orbit to be launched by 2006.

- The addition of two new small satellites (SCD-3, SCD-4) in the 2004-2007 National Space Activities Program to replace the SCD-1 and SCD-2 satellites by 2006 and 2008.

- The approval of the China and Brazil cooperative program to build and to launch the CBERS-3 and CBERS-4 by 2008 and 2010.

- A possible cooperative program between Argentina and Brazil to build and to launch the SSR-1 by 2007.

- The launch of the SSR-2 with a Synthetic Aperture Radar and a DCS transponder by 2010.

Related to the data exchange between CNES and INPE the status is the following: CNES/CLS is receiving raw data transmitted from INPE. INPE is doing the technical evaluation of data transmitted from CLS and is analyzing ways to formalize the data exchange. (37th O/C)

W. Yamaguti presented the Brazilian Data Collection System report. The presentation shows the efforts to assure the Space Segment as well as actions to improve the ground reception and processing. The space segment is based on the SCD-1, SCD-2, and CBERS-2 satellites. CBERS-2 satellite was launched successfully in Oct, 2003 to substitute the CBERS-1 that failed in Aug. 2003. The following satellites are considered in the system:

- The FBM satellite is being redefined in terms of mission objectives and participating space agencies.

- The DCS payload will be installed on EQUARS (20º inclination, 750 km, 2007). Budget for DCS transponder implementation is being discussed.

- The strategies to implement the SCD-3 and SCD-4 for SCD-1 or SCD-2 replacement are under analysis.

- A possible Brazil-Argentina Cooperation is under discussion to implement SSR-1 with an optic payload for remote sensing and data collection. A polar orbit with 900km altitude is considered, as well as launch date planned by 2007. This satellite will use the Multimission Platform (MMP) under development by a contract managed by the Brazilian Space Agency (AEB).

- The cooperation between China and Brazil for CBERS-3 (Polar Orbit, 778 km, 2007) and CBERS-4 (Polar Orbit, 778 km, 2011) were signed and  payload characteristics specification are under discussion.

- SSR-2 or MAPSAR is planned to use the Multimission Platform in a polar orbit with 606 km altitude and launch date by 2011.

Other planned actions to improve Brazilian Data Collection System are:

- To improve the data collection processor performance with addition of a second PROCOD-2 in the Cuiabá and Alcântara Station.

- To develop the PROCOD-3 by 2005.

- To improve the Alcântara G/T by changing LNA and some RF equipments.

- To enable the Natal TT&C Station to receive data collection satellites. Budget is allocated for 2004.

- A Receiving Station operating in S Band will be installed in Mozambique (Beira)( Brazil-Mozambique cooperation in Data Collection).

- a Data Collection and Applications Section at Brazilian Remote Sensing Symposium (April, 2005) was proposed to exchange experience and to explore new applications.

Related to the data exchange between CNES and INPE the status is the following:

- CNES/CLS is receiving raw data transmitted from INPE.

- The formalization procedure is under INPE/MCT analysis. INPE plans to create an organization or to assign services to an existing organization to process, to store and to disseminate the acquired data to the users in a similar fashion as CLS Argos. A definitive position was not obtained yet. (38th O/C)

# GROUND SYSTEM

## NESDIS PROCESSING CENTER (DPSS)

### DATA FRAGMENTATION

#### GAC & LAC Data

The fragmentation, or breaking into smaller data sets, of the large Global Area Coverage (GAC) and Local Area Coverage (LAC) data sets has caused many problems.  The DPSS has trouble saving, retrieving, processing, and archiving these data since the algorithms used to temporarily stage these data were designed to accept only single, large data sets from each wide-band readout of the spacecraft recorders.  (8th C/C)

#### Stored TIP Data

There are problems with the processing, transmitting and monitoring of the Stored TIP (STIP) data from Lannion to Suitland.  NESDIS will design and conduct tests to determine the nature of these problems.  (13th O/C)

#### STIP Test

A limited test was conducted by NESDIS in an attempt to solve the fragmentation of STIP data from Lannion.  This test was inconclusive and it is believed that an extended test period will be required to determine the causes.  (14th O/C)

### DATA TRANSMISSION DELAYS

#### Suitland to Toulouse

Delay in transmitting data from Suitland to Toulouse.  Service Argos has noticed that there are many large delays in receiving the Argos data from Suitland.  NESDIS will study means of minimizing these data transmission delays.  (10th O/C)

#### Action Plan

NESDIS reported on current and planned efforts being made to minimize Argos data transmission delays.  This will be a continuing item as required.  (11th O/C)

#### Reported Improvement

These data delays have improved over the past few months.  In August 1981, 66% of these data were delivered in less than 3 hours and average monthly delays have also improved.  However, the average yearly delay is nearly constant.  (14th O/C)

### INTERFACE FOR SYSTEM PROBLEMS

#### Agency Interfaces

It was agreed to maintain a current table, listing agency interfaces, to be used when system problems occur.  (9th O/C)

#### DPSS Operator Responsibility

The DPSS operator will prepare the operational messages for coordination between NESDIS and Service ARGOS.  (7th O/C)

### DATA-GAPS

#### Missing Data

Service Argos will compare their missing data with the future NESDIS data-gap (>4 minutes) messages and transmission delays.  After comparing information, Service Argos will notify NESDIS of any data-gaps not contained in the NESDIS messages.  NESDIS will investigate to determine the cause.  (8th O/C)

#### Missing Data Notification

NESDIS is now accounting for data-gaps equal to or greater than 4 minutes and 30 seconds, instead of gaps lasting more than 4-minutes.  It was agreed not to change from the 4-minutes and 30 seconds gap notification.  Service Argos will provide to NESDIS on a weekly basis information on data not received at Toulouse and not reported as missing in the NESDIS data-gap messages.  In addition, Service Argos will notify NESDIS of any processing difficulties.  (10th O/C)

#### Missing Data, NOAA-6

Data gaps on NOAA-6 data have apparently increased since March 1981.  NESDIS will attempt to determine the cause.  (14th O/C)

#### Data Gap Investigation

NESDIS to ensure that data gap messages are routinely being sent and that investigation of data gaps are being made.  Explanations, when known, will be included in the message.  (14th O/C)

### DATA PROCESSING PROBLEMS

Problems with Argos data received from NESDIS that affect processing are:

1)	A pause of Å10 minutes is necessary after each data set transmission in order to forward this data set from the acquisition computer to the main processing computer.

2)	Occasional data set headers that have incorrect orbit numbers, non-sequential progression of data set numbers or no time for the beginning of the data set.

3)	Stored TIP data from Lannion that is routed through Suitland at times are difficult to transmit, monitor and process.  (13th O/C )

### OPERATIONAL REPORTS

#### Monthly Report

A monthly operational report for Argos System Processing was received and some modifications were requested.  It was agreed that NESDIS would develop a monthly report on the DPSS that would complement this report.  (12th O/C)

#### Monthly Report Format

Service Argos accepted the format of the proposed NESDIS monthly reports with the understanding that changes may be necessary in the future as conditions dictate.  (13th O/C)

### ENHANCEMENTS

#### Transmission Delay Improvement

Scheduled NESDIS enhancements and or modifications to the DPSS are expected to reduce the data transmission delays by approximately 35 minutes per orbit after July 1981.  It was noted that further improvements will be necessary to reach the goal of a 45 minute transmission delay to Service ARGOS.  (13th O/C)

#### DPSS Enhancements, 1983-84

Future enhancement of the DPSS include the acquisition of another ingest computer, upgrade of the existing computers, disc replacement, and improvement tape transport backup.  These are scheduled for the 1983-84 time frame and are subject to budget approval.  (14th O/C)

#### DPSS Enhancement Requests, 1986

Three enhancements to the METSAT DPSS have been requested by Service Argos and agreed to by NESDIS.  These are:

1)	A second data port and associated software to provide an identical data flow to both Toulouse and the U.S. Processing Center.

2)	Extract Argos data from the HRPT data stream.

3)	Additional data compression

Due to severe restrictions on resources, NESDIS may be delayed in completing all of these enhancements during this calendar year.  (20th O/C)

#### Data Compression Software

Data compression software was implemented in December 1983.  (18th O/C)

#### DPSS Improvement/Status 1989

A number of METSAT DPSS system improvements which benefit the Argos Processing Centers and the overall user community were made.  The improvements and services addressed included system configuration, operating procedures and the support of special tests.  In addition data processing goals were established as a performance reference, and future improvement plans were discussed.  (23rd O/C)

#### NOAA 9, 10 Monitoring

By agreement between NASA and NOAA, one month prior to launch of NOAA D, NASA will begin to acquire 100% of the global STIP data recorded on NOAA 9.  The data will be acquired through one contact/day at Fairbanks and two contacts/day at NASA Wallops.  Multiple playbacks will be relayed post pass to a new TIROS capture and processing capability which has been developed at the Goddard Space Flight Center (GSFC).  NOAA will monitor the satellite for health and safety and load the stored table and ephemeris, as required, during the Fairbanks contact.  NOAA/DPSS plans to ingest only one STIP/day.  The NOAA 9 satellite will revert to the current operation approximately two months after launch of NOAA D.  (24th O/C)

#### CEMSCS to Replace DPSS

A new Central Environmental Satellite Computer System (CEMSCS) will replace the current DPSS.  No changes or problems with Argos data processing are anticipated during the phase over period.  (24th O/C)

All NESDIS software applications will be removed from the NOAA/NWS HDS computers by the end of 1992.  The second CEMSCS mainframe will be in place by mid-summer 1992.  This new computer will run the jobs previously processed on the HDS machines.  NESDIS expects increased reliability and speed from the new configuration.  (26th O/C)

#### New Uninterruptible Power Supply

A new UPS was installed in the NESDIS facilities.  (25th O/C)

#### New Polar Acquisition and Command System (PACS)

The PACS represents a change to the computer hardware and software at SOCC and the CDAs.  Improvements:

-Expansion to handle management of four satellites

-Greater data storage capability

-Improved man-machine interface capability

-Provides a realistic spacecraft simulator.  (25th O/C)

The PACS is nearing completion of acceptance testing.  One problem is prominent; the interface between PACS and CEMSCS.  The interface may need to be replaced but the system is still expected to be operational by late Summer, 1992.  (26th O/C)

The PACS has been successfully integrated with the polar satellite ground system configuration.  The interface between PACS and CEMSCS has been solved.  PACS systems are now in place at Wallops CDA, Fairbanks CDA, and SOCC Suitland, ready for the launch of NOAA-I.  (27th O/C)

### Performance

R. Bassett reported that for the period of January 1, 1998 – April 30, 1999, the DCS data that were successfully processed through the Central Environmental Satellite Computer System (CEMSCS) and made available to the Argos Processing Centers averaged 99.1 %  for NOAA 14 and 99.5 % for NOAA 12/NOAA 15.  NOAA defined this statistic as a measurement of the global data delivered versus the absolute maximum amount of data capable of being collected regardless of delivery time.  NOAA also reported that the amount of data delivered to CLS/Service Argos within 2 hours averaged 73.5% for NOAA 14 and 70.9 % for NOAA 12/NOAA 15.  NOAA defined this statistic as a measurement of the global data delivered within 2 hours of receipt onboard the spacecraft.  It was noted that this statistic includes data from blind orbits, which accounts for much of the delay and therefore the statistic can be viewed as a lower limit. These two statistics are the current metrics for the U.S. processing system. NOAA proposed that these metrics serve as a starting point to identify a common approach to measure system performance utilizing well defined parameters such as processing thresholds, performance objectives, etc. and adopt common metrics to report end to end system performance including processing statistics (33rd O/C)

R. Bassett reported that for the period of January 1, 1999 – May 31, 2000 the DCS data that were successfully processed through the Central Environmental Satellite Computer System (CEMSCS) and made available to the Argos Processing Centers averaged 99.6 %  for NOAA 14 and 99.5 % for NOAA 15. NOAA also reported that the amount of data delivered to CLS/Service Argos within 2 hours averaged 75.9% for NOAA 14 and 71.5 % for NOAA 15. (34th O/C)

R. Bassett reported that for the period of January 1, 2000 – April 30, 2001 the DCS data that were successfully processed through the Central Environmental Satellite Computer System (CEMSCS) and made available to the Argos Processing Centers averaged 99.04 % for NOAA 14 / NOAA 16 and 99.14 % for NOAA 15. NOAA defined this statistic as a measurement of the global data delivered versus the absolute maximum amount of data capable of being collected regardless of delivery time. NOAA also reported that the amount of data delivered to CLS/Service Argos within 2 hours averaged 68.64% for NOAA 14 / NOAA 16 and 67.74 % for NOAA 15. The significant differences between each of the processing systems, however, may require a much broader, high-level metric for comparison. (35th O/C)

David Benner reported that for the period of January 1, 2001 to April 30, 2002 the global stored DCS data that were successfully processed by the Central Environmental Satellite Computer System  (CEMSCS) and made available to the Argos Processing Centers averaged 99.6% for NOAA-16 and 99.8% for NOAA-15.  NOAA defined this statistic as a measurement of global data delivered versus the absolute maximum amount of data capable of being delivered regardless of delivery time.  NOAA reported that the amount of data delivered to SAI and CLS within 2 hours averaged 69.6% and 67.9% for NOAA-16 and 67.4% and 65.8% for NOAA-15, respectively.  NOAA defined this statistic of data throughput as a measurement of global stored data delivered the data processing center within 2 hours of receipt onboard the spacecraft.  All blind orbits were considered late thus adversely impacting this measurement of performance.  It was also reported that a total of 9,188 or 100% of available regional data sets were delivered in real-time to SAI/CLS from NOAA-15 And NOAA-16. It was noted that significant differences exist in the communication architectures of the four Argos data  processing systems (NOAA, NASDA, EUMETSAT, CLS/SAI) and that establishing and implementing common performance metrics that are meaningful may be difficult. An Action Item assigns task to CNES/CLS and NOAA to investigate feasibility of measuring data processing using following performance metrics: a) the number of data sets delivered per day, b) time required to deliver data to the user and c) bit error rate. (36th O/C)

Chris O’Connors NOAA/DSD provided the Information Processing Division (IPD) of NESDIS POES statistics on the data delivery to CLS and SAI.  99.2% percent of global stored data (DCSX) was delivered from NOAA 16 and 99.5% from NOAA 15 and 17 to CLS/SAI over the course of January 2002 to March 2003.  In addition 18432 regional datasets were delivered of real-time DCSH/HRPT data from NOAA 14, 15, 16, and 17 from three ground station, Monterey, Fairbanks, and Wallops Island.  Statistics were also provided to show the percentage of data deliver to CLS and SAI within 2 hours.  The 2 hours is an IPD metrics for data delivery of DCS and is calculated from the time of a completed orbit (recorder stop time) to the time of delivery to CLS or SAI.  In both graphs NOAA 15 and 17 percentages are equal to or less then the percentages for NOAA 16.  The lower percentages of data delivered within 2 hours by NOAA 15 and 17 are caused by conflicts in the downlink of POES data.  The Satellite Operations Command Center (SOCC) will downlink NOAA 16 data before NOAA 17 data thus causing the delivery differences to occur. (37th O/C)

C. O’Connors provided the NESDIS processing statistics for the POES spacecraft NOAA 16 and 17.  99.5% of NOAA 17 and 98.9% of NOAA 16 stored data was delivered to USGPC.  Discussion was held on the usefulness of the 2 hour metric used by NESDIS processing division with no action other then to consider further options. The Information Processing Division (IPD) of NESDIS provided statistics on the data delivery to CLS and SAI.  The  Argos global stored (DCSX) data that was successfully processed through the Central Environmental Satellite Computer System (CEMSCS) and made available to the Argos processing centers averaged 98.9 (99.2 2002-3) percent for NOAA-16 and 99.3 (99.5 2002-3) percent for NOAA-17. In addition to the DCSX data sets (Data set equal to one orbit), a total of 19058 regional (increase from 2002-3 18432 ) real-time (DCSH/HRPT) data sets  from NOAA-14, NOAA-15, NOAA-16 and NOAA-17 were provided.  The delivery rate of available data sets was 100%. (38th O/C)

The National Oceanic and Atmospheric Administration’s (NOAA’s) National Environmental Satellite Data and Information Service (NESDIS) currently receives and processes 98.7% of NOAA-16 and 99.1% of NOAA-17 global data for the 2004-2005 reporting period.  In addition to global data recovery and processing, the receipt and processing of real-time, regional datasets increased from 19058 in 2003-2004 to 19566 in 2004-2005 and was delivered 100% of the time (pretty good!).  The problem of “blind orbits” in NOAA’s system still limits the 2 hour timeliness of delivery requirement for global data recovery and processing to 69-77% (4 blind orbits/3 blind orbits out of 14 per day).  With this fact, the delivery of global data within 2 hours for NOAA 16 was 75.2% and 71.1% for NOAA 17.  While these numbers fall within the NOAA ground systems’ limits, the rationale for NOAA-17’s lower number is due to instrument anomalies (not DCS) that require NOAA-15 data to also be recovered and delaying NOAA-17’s data recovery a small percentage of the time. (39th O/C)

## ARGOS PROCESSING CENTER (APC)

### DATA TRANSMISSION DELAYS

#### Data Retransmission

It was agreed that the APC would request retransmissions of data by block-time rather than orbit number.  (10th O/C)

#### Improved Throughput Time

Mean throughput time of the system decreased significantly in 1989.  This is primarily due to the processing of all real-time data from Fairbanks, Wallops Island and Lannion.  The access of real-time data through other country host agencies is the new Service Argos direction  (24th O/C)

### DATA-GAP REPORTS

#### Weekly Reports

The Argos Processing Center is now sending a weekly report to the NESDIS Production Section indicating data gaps not reported in the NESDIS data gap messages and any processing difficulties.  (11th O/C)

### OPERATIONAL REPORTS

#### Monthly APC Reports

It was agreed that a monthly APC report will be forwarded to the U.S. This report will contain the number of platforms on a weekly basis and processing information.  (9th O/C)

#### Report Format

The monthly report from the APC was reviewed and a few additions were requested.  It was recommended that information concerning platform improvements, such as improved oscillators, more powerful micro-processors and other platform technological improvements be included in the APC monthly reports.  (12th O/C)

### ENHANCEMENTS

#### Duplication of Data

Stored TIP data only will be recovered through Lannion.  The primary Argos data will be routinely recovered on all Gilmore and Wallops interrogations via the wide-band down links.  If the APC receives both the stored TIP and the Gilmore/Wallops wide-band data there will be periods when there is extensive duplication of Argos data being sent from the DPSS to the APC.  The DPSS has no provision for eliminating these duplicate data.  The APC will have to have the capability for accommodating these duplicate data.  (5th O/C)

#### Interface Document, TIROS-N

The document "Argos Project: NESDIS-CNES Interface for Tiros-N" dated March 23, 1977, and identified as 77/CT/EMT/MT/EDP/#194 was approved.  An amendment to this document will reflect the APC's ability to accept the duplicate Argos data from the DPSS that occur when both the Stored TIP data received at Lannion and the wide-band Argos data received at Gilmore/Wallops are transmitted.  (6th O/C)

#### Orbit Interpolation Determination

The interpolation method for orbit determination has been suggested but investigation has revealed that there is considerable doubt that this method would provide the location accuracy desired.  No other work will be done in this area until after the system becomes operations.  (6th O/C)

#### APC Design Life

The original design life of the APC equipment was to last through 1985.  Studies are underway to determine the most cost-effective method to extend the life of the APC equipment through 1990.  (13th O/C)

#### APC Improvements/Enhancements.

Improvements/enhancements to the APC include the addition of rough estimates of daily orbits available in the orbital files, connection to the French Transpac Data Transmission Network, and changes to the distribution computer that will reduce response delays.  Also, an improvement to the distribution computer has been approved that will allow the management of a larger number of files.  (14th O/C)

#### European Meteorological Data

CNES is planning to directly link their VHF direct readout station to the APC.  This will allow rapid processing and dissemination of data in Europe of meteorological information obtained through the system (data collection processing only - no location processing in less than 30 minutes).  Development began in July 1982, and final acceptance is anticipated in January 1983. (16th O/C)

#### Data Compression Software

The implementation of the data compression software in December 1983, has permitted a forty percent gain in time for the acquisition function.  (18th O/C)

#### U.S. Processing Center

CNES is currently conducting a study for the establishment of a U.S. Processing Center.  CNES plans to send NOAA a formal proposal for the center after the completion of the study later in 1985.  (19th (O/C)

So that both current and future global users of the Argos system will be better served, CNES/Service Argos has decided to locate their U.S. Processing Center in the Washington D.C.  area.  This decision was reached after an extensive evaluation of candidate locations, each of which offered the opportunity to locate the processing center near a major NOAA facility.  (20th O/C)

##### Scheduled Operation:

The Joint Project Plan ground system managers are to establish a schedule of activities to ensure that the U.S. Argos Processing Center is operational by March 1987.  (20th O/C)

##### Design evolution

A major upgrade to Alpha computer was made during 1996 with significantly improved performance. Associated storage devices, infrastructure were also improved. The USGPC interior space is being reconfigured in light of the reduced space requirements of the computer center. (31st O/C)

#### Toulouse Improvements (1985)

The primary improvements made at Toulouse in 1985 were:

1) 	New distribution system

2)	New acquisition system

3)	Modification of the DRIBU coding software to include subsurface temperatures and surface atmospheric pressure tendency.  (20th O/C)

#### Filtering Software

Because of the redundancy of data from the three (3) ground receiving stations at Fairbanks, Wallops Island and Lannion, filtering software was implemented in September 1990 to eliminate redundant processing, thus reducing processing time considerably.  (25th O/C)

#### French/U.S. GPC Improvements (1991)

CLS took action to reverse declining hardware performance trends and to solve resource problems by improving management of computers and disks.  CLS is also improving their data backup system.  The U.S. processing center installed a new DEC VAX 6000 computer system in mid-1991, which resulted in a significant increase in CPU and I/O efficiency (data throughput times improved by about 10%).  An Automatic Data Distribution System was installed in October.  This enables users to receive their data automatically through multiple communication or media sources.  (26th O/C)

#### Regional Center in Australia

The Argos Regional Center in Australia became operational in November 1989.  Service Argos is studying the possibility of implementing a similar center in Japan.  (24th O/C)

#### Regional Center in Japan

The Regional Center in Japan became operational in August, 1991.  (26th O/C)

#### Location Algorithms

CLS reported that a new location processing was successfully developed and would be installed in mid-1994.  (28th O/C)

#### Argos-GPS Processing

CLS reported that software which would process data from receivers providing locations from the Global Positioning System (GPS) was now installed at the Processing Centers.  (28th O/C)

#### Operations and further improvements

Hardware: The main improvement was the completed move onto Alpha computers which not only gives better performance to the processing. but also improves redundancy between US and French center.

Ground segment: New S-band antenna in South Africa and New Zealand are now collecting real-time data and another in La Réunion island is planned to be connected before the end of 1997.

Software: Both centers are ready to process NOAA K data and the software development for ADEOS II data processing will stars in 1997. (31st O/C)

Hardware : Primary upgrades involved storage and communication; high capacity disks are being installed along with multi-protocol routers which provide more secure data storage and faster data access. SAI implemented an Internet server to distribute data through fax, FTP and E-mail.  This capability will exist in CLS by the end of the year.

Regional Processing Centers : The number of regional centers has grown to 14 with the addition of Cape Town, South Africa; Halifax, Nova Scotia; Edmonton, Alberta; and Tokyo, Japan.  Reunion Island, France, will be added in 1998, along with Monterey, California, and Baton Rouge, Louisiana, in the United States.

Software : Software was developed and installed to process the new telemetry format from NOAA-K.

A new accounting system (ROSS Systems) to manage business development, accounting and invoicing, is now fully operational.

Future Projects : There are 2 major projects coming in the years 2000 and 2001.  CNES and NASDA (the Japanese Space Agency, have agreed to fly an advanced Argos instrument on ADEOS-II.  The NASDA satellite is scheduled for launch in November 2000.  The Argos instrument will provide a satellite-to-transmitter downlink, thus giving Argos a 2-way capability.  In 2001, Argos will upgrade the entire processing system.  This project, called Argos 2001, will result in an open architecture system which will allow fast and easy response to changes requested by Argos’ users. (32nd O/C)

In the French APC, two technical problems occurred in February 1998 and April 1999. One was caused by a failure in power supply and the other by a computer. No data were lost but data distribution was seriously disturbed. The availability of the Argos System remained over 99.9% from an user point of view. In January 1999, the number of real-time data sets processed per day in each Global Processing Center was about 5 times the number of stored data sets which was nearly 80. The number of locations calculated per day (~ 30.000) was between one third and one fourth the number of distinct messages received by each center in a day (~ 100.000). (33rd O/C)

M. Taillade presented the improvements made in both US and French Processing Centers : Concerning hardware, the efforts mainly focused on disk storage, Internet access and Intranet architecture. The software upgrades have concerned the changes in formats to acquire data from Argos-2 instruments and also to replace X25 by FTP in the link with NOAA.

Argos 2001: This project aims at renewing the whole processing system within the next 2 or 3 years. The first phase will be implemented by the end of 1999 and concerns mainly the user interface including the new system use agreements database. (33rd O/C)

The operation of down-link messaging capability on ADEOS-II request the addition of two important parts in the ground segment:

- DMMC (Down-link Message Management Center) to collect and manage requests from user to be transmitted to platforms ;

- 4 Master beacons installed in Fairbanks, Kiruna, Hatoyama and Toulouse.

After completion, the network of receiving stations and processing centers will be fully interconnected via NOAA and NASDA with adequate redundancy. (33rd O/C)

M. Taillade presented the improvements made in the system since last year meeting :

- Concerning hardware, the main improvement concerns the installation of new HRPT stations in Russia and the connection to new HRPT stations in the US.

- Concerning software, much work was dedicated to Y2K compliance and new services development for data distribution.

- Two major projects are on their way for the near future : Argos 2001 and Argos-Next. (34th O/C)

Concerning hardware, the main improvements concern the upgrade of the computer systems architecture to host the new Argos 2001 Oracle database, the installation of a centralized data back-up system and the increase in performance of our internal and external communication links. Concerning the ground segment, the connection or installation of 4 new HRPT stations in 2001 will be followed by the installation of 3 new stations in Europe (Helsinki, Las Palmas and Athens) and Buenos Aires is already connected. (35th O/C)

Concerning hardware, the main improvements concern the continuing enhancement of the computer systems architecture with the upgrade of 2 computers, the implementation of an Oracle database management system and a replication mechanism between global processing centers. For the Argos 2001 project, a web data distribution server and a validation configuration were also installed. Concerning the ground segment, the connection or installation of 6 new HRPT stations in 2001 (Buenos Aires, Miami, Las Palmas, Noumea, La Reunion and Helsinki) will be followed by the connection of 3 new stations in Asia and Europe (Singapore, Oslo and Hatoyama). Presently, the real-time data flows from 28 stations are processed, most of them receiving up to 4 satellites. Concerning software, much work was dedicated to the maintenance and upgrade of the operational software while the Argos 2001 and Argos Next software developments have continued. It should be noted that due to performance problems detected during tests in the Argos 2001 data distribution system, it will become operational only in September 2002. (36th O/C)

Bill Woodward reviewed the Argos system operations for year 2002 in the categories of Ground Stations, Processing Centers, Communications Links and data Throughput Times. He reported that Fairbanks and Wallops continue to be the ground stations receiving the STIP telemetry from NOAA- 11, 12, 14, 15, 16, & 17 and that the Lannion station is still not in service to receive STIP data. Five new regional stations were brought on line in 2002 (Oslo, Hatoyama, Singapore, Las Palmas, Santiago) bringing the total number of regional stations to 33. The Argos constellation now includes 7 satellites with the basic Argos service being provided by NOAA-15 and 16 as well as ADEOS II. During 2002 the 2 Global Processing Centers (Toulouse and Largo) and the 3 Regional Processing Centers (Lima, Tokyo, Melbourne) operated without a hitch. The Toulouse Center now has double Internet access which improves the performance and reliability of the communication links. Data throughput times for 2002 were approximately the same as for the previous year. For NOAA 15, 16, 17, 64% of the stored data arrived within 3 hours.  86% of the real-time data from all the satellites arrives within 30 mins. (37th O/C)

Argos System Improvements for 2002 included upgrades to the hardware and software configurations, the ground segment architecture and the regional processing centers. A fourth Argos operational computer was added to improve the performance of the Oracle database service, and a second internet access at 2 Mbits/sec was added to enhance the bandwidth and reliability of the communication links. In addition, the capability for total redundancy between Toulouse and Largo was successfully achieved in 2002 and 5 new HRPT stations were added to the regional network bringing the total number to 33.  Phase I of the Argos 2001 project was completed and opened to users in May 2003, and Phase II, improvements in added-value services, began in December 2002 with a target  completion date of December 2003. A new project called SSA3 was started which will address all changes needed in the current ground segment for Argos 3. The main improvements at the regional processing centers involved upgrading versions of their software. (37th O/C)

Bill Woodward reported on the status of Argos operations. The two global ground stations at Gilmore Creek and Wallops Island continue to deliver STIP data from NOAA-12, NOAA-14, NOAA-15, NOAA-16, NOAA17. Only two orbits/day are delivered from NOAA-12 which is just enough to collect the minimum amount from the Orbitography beacons and enable the location calculation to be done. TIP or real-time data are delivered to CLS/SAI immediately on reception from now 40 regional stations around the globe. The two global processing centers process more than 600 datasets per day and they are now fully redundant. All three regional centers continue to process data received by their antennas and they all operated continuously without any problems during 2003. The main communication link is via the internet and parallel capability has been established with each link at 2 Mbits/sec. Data encryption now exists as an option for those users selecting ADS as the mechanism to receive their data.  During 2003 96% of real-time data was delivered to users within 30 minutes of it arriving at the satellite. 81% of the stored data is delivered to the users in 3 hours. (38th O/C)

Bill Woodward reported that hardware improvements for 2003 were dedicated to the Argos 2001 project and included primarily the addition of 4 new Linux processors and significantly increased disk storage capability. The level of redundancy between the two global centers was also increased. Substantial efforts were applied to the Argos 2001, Phase II project which addresses improvements in value-added services and which will become operational in the 4Q 2004. A substantial amount of work was performed in support of the SSA3 Project which addresses all changes needed in the ground segment for Argos 3. This includes software upgrades of the relevant processing sub-systems in the Argos processing center, addition of a new time reference beacon in Toulouse, additions to the Master Beacon Network and development on new hardware for PTT/PMT type acceptance by CLS. A new regional processing center in Jakarta, Indonesia was prepared for installation and operation during 2003 and the new Argos Visualization System (AVS) was installed at the NOAA Office of Climate Observations to support their climate monitoring center. (38th O/C)

##### ADEOS II ground segment

K Oshimura explained the status of NASDA ADEOS II ground system. There is no significant news regarding ground system development. Detailed test plan involved with CLS during early 2001 time frame is being coordinated between CNES and NASDA. (34th O/C)

Yoshio Ishido, Eiichi Sakata and Tomoaki Endo presented the status of ADEOS II ground system and mission operation base line including DCS data acquisition of ADEOS II as follows.

- Ground system at NASDA/EOC including CNES/CLS interface.

- The Information System and Network (Earth Observation Information System: EOIS) of NASDA/EOC

- Acquisition of ARGOS of NOAA satellite

- The status of ADEOS II Mission Simulation Test (MST)

- Schedule for ADEOS II operation and its preparation

- Operation Organization for ADEOS II

To insure operational readiness, the ADEOS II ground system development and test will be completed in summer 2001, and operations training will be done by ADEOS II launch. (35th O/C)

For ADEOS-II ground segment NASDA completed Mission simulation test including NASA/NOAA/CNES in CY2001. The activity in CY2002 focuses on rehearsal activities as pre-launch phase. At April 1st, 2002, NASDA started test operation to acquiring NOAA ARGOS regional data started at Hatoyama station and it works well so far. (36th O/C)

Yoshio Ishido from NASDA EOC presented the status of the ADEOS-II ground system. He explained the mission operations scenario: 24 hours and 7 days with global data acquisition and Argos/DCS level delivery in Near Real time for both global and regional data. Dosho Hirohiko from NASDA EOC presented the ADEOS-II initial operations and evaluation. In conclusion, NASDA confirmed that the requirements were met and that the EOC interface for the Argos DCS system could start the routine operations. (37th O/C)

ADEOS-II mission operation was done successfully, but was terminated due to ADEOS-II anomaly occurred in October, 2003. The DCS data delivered to CNES/CLS was about 3,700 downlink segment that include regional and global data. He mentioned the DCS application regarding Calibration and Validation (CAL/VAL) of ADEOS-II on-boarded sensor, AMSR and GLI. This activity was not performed due to budget restriction unfortunately. JAXA intends to keep NOAA regional reception at EOC under ADEOS-II project by the end of March 2006. The Master beacon at EOC was closed due to ADEOS-II termination in conjunction with RF license regulation in Japan. (38th O/C)

##### Argos-Next ground segment

C. Gal reported that the Argos-Next ground segment will undergo acceptance testing in July 2000.

It is ready to participate in the NASDA managed Mission Simulation Tests (MST)  the objective of which is to validate the Argos next ground segment interfaces with the overall ADEOS-II ground segment.  In that context the interface between NESDIS and SAI for the transfer of the ADEOS II/Argos DCS data (back up link) has to be defined (formats and transmission line) (34th O/C)

The development of the DMMC (Downlink Message Management Center) the role of which is to centralize, validate and schedule downlink message requests from users was completed by mid-2000 and test accepted. A redundant (and identical) DMMC is to be installed in Largo next year. The network of Master Beacons will be installed in 4 locations : Toulouse, Hatoyama, Fairbanks and Spitsberg (Svalbard). Toulouse and Hatoyama master beacons were installed in September 2000 and the installation of Fairbanks master beacon is planned for September 2001. A Mission simulation test consisting of interface tests between NASDA /ADEOS II ground segment and CLS was conducted since mid-2000 to confirm compatibility of mission data and interface, and is to be continued until launch presently scheduled for February 2002. (35th O/C)

The development of the DMMC (Downlink Message Management Center) the role of which is to centralize, validate and schedule downlink message requests from users was completed by mid-2000 and test accepted. A symmetrical (and identical) DMMC is to be installed in Largo after the deployment of the Argos2001 has been completed. The network of Master Beacons is planned to be installed in 4 locations: Toulouse, Hatoyama, Fairbanks and Spitsberg (Svalbard). Toulouse and Hatoyama master beacons were  installed in September 2000. The installation of Fairbanks master beacon was completed in October 2001. The last one will be installed when the Argos Next system will become fully operational. A Mission simulation test consisting of interface tests between NASDA /ADEOS II ground segment and CLS was conducted since mid-2000 to confirm compatibility of mission data and interface, and is to be continued until launch presently scheduled for November 2002. Two other elements of the Argos Next ground segment are being developed :

- An Argos Next demonstrator (DAN) which simulates the on-board instrument and will be used to qualify the instrument during the in-flight acceptance test phase. It will also be used to demonstrate the downlink capabilities to potential users and to train Argos staff and users.

- A PMT (Platform Message Transceiver) including a certified transmitter plus a receiver with appropriate antennae and a logical unit. The receiver was developed by a CNES

sub contractor and CLS ordered 200 units so that a first series of PMTs be available by the end of the year 2002. (36th O/C)

Elements of the Argos Next ground segment were reviewed including the Processing Centers, the DMMC, the Master Beacons and the Platform Messaging Transceiver (PMT). All of the necessary modifications to the Processing Centers were made and successfully tested during the ADEOS II on-orbit test phase. The DMMC was installed in Toulouse in late 2002 (to be installed in Largo in mid-2004). Testing of the DMMC is nearly complete and and it will be available to Beta testers in the 3Q of 2003 and to everyone else soon thereafter. Three Master Beacons have been installed (Hatoyama, Toulouse and Fairbanks). Installation of a fourth beacon is pending. The Fairbanks beacon is currently not operating and a repair visit is scheduled for late June. The PMT development is nearly complete. Two prototypes will be delivered by early summer and 50 units are scheduled to be available in early September for initial applications of the Argos 2-way. (37th O/C)

Elements of the Argos Next ground segment were reviewed including the Processing Centers, the DMMC, the Master Beacons and the Platform Messaging Transceiver (PMT). All of the necessary modifications to the Processing Centers were made and successfully tested during the ADEOS II on-orbit test phase until the failure of ADEOS II in October 2003. The DMMC was installed in Toulouse in late 2002 and was planned to be installed in Largo in mid-2004. Testing of the DMMC was completed and made available to Beta testers in the third quarter of 2003. Three Master Beacons have been installed (Hatoyama, Toulouse and Fairbanks). The Fairbanks beacon is currently not operating. The PMT development has been completed and 50 units were available in early September for initial applications of the Argos 2-way. A live demonstration was successfully made at Oceans 2003 in San Diego by using the interactive mode to push up to 18 messages per satellite pass. The development of the Argos 3 PMT which will begin in October 2003 will certainly take advantage of the Argos Next accomplishments. (38th O/C)

##### METOP DCS ground segment

C. Gal reported that the development of the METOP overall ground segment is starting.  Interface with the Toulouse CLS APC is defined.  Impact of the METOP data distribution procedure on the APC will be evaluated in preparation of the necessary modifications. (34th O/C)

Graeme Mason presented an overview of the EUMETSAT Polar System (EPS) ground segment and the interfaces to the ARGOS ground segment. The Command and Data Acquisition stations will be located at 78°N in Svalbard, Norway, which will acquire stored data from on-board Metop for all orbits (i.e. no “blind orbits” exist). These data will be forwarded to the EPS ground segment in Darmstadt, Germany via a satellite link using a so-called “pipeline processing” scheme. It is foreseen to possibly install an ARGOS Master Beacon at this site in Svalbard. Monitoring and control of the A-DCS instrument will be performed as part of the overall Metop satellite control facility. A-DCS data will not be processed by EUMETSAT, but will be transferred to CLS-ARGOS within 135 minutes of the time of acquisition by A-DCS (not 135 minutes from Metop stored data dump). Data transfer to CLS-ARGOS will be performed via a so-called “Near Real Time” (NRT) terminal based on commercial satellite communication services. EUMETSAT will be responsible for installing the necessary NRT hardware at CLS-ARGOS. (35th O/C)

The European Polar System (EPS) core ground segment (CGS) PDR started in June 2001, but could not be closed out successfully before December 2001. Overall the CGS schedule is now: CGS CDR in June 2002 and Provisional Acceptance Review in May 2004. C. Gal highlighted the information of concern to the ADCS is that the installation of the NRT terminals at User premises is planned between May and August 2003. A letter will be sent by EUMETSAT requesting from each user the nomination of a point of contact to deal with these matters. (36th O/C)

The status of the EPS Ground segment was presented leading to a phased delivery of the EPS CGS from May 2004 onwards. The Polar Site site (Svalbard) is now available and all antennas are installed with a planned acceptance in Summer 2003. This site has the advantage of having no blind orbits. EUMETSAT confirmed that it will exercise the option for the installation of the Master Beacon in Svalbard. The likely installation period will be in the summer 2004. (37th O/C)

Christophe Vassal presented a chart with the foot prints of a minimum of 10 METOP Receiving antennas to optimize real time data acquisition for Argos transmitters.

Those foot prints should ideally be centered at:

- Wallops Island CDA VA

- Gilmore Creek CDA in Fairbanks AK

- Anchorage AK

- Honolulu Hawaii

- Tahiti

- Lima

- Canaries Islands

- Tokyo

- Jakarta

- Capetown

- Svalbard.

NOAA plans to upgrade its two CDA sites (Wallops Island and Fairbanks AK) to accommodate real time IJPS data.  Decisions on the NOAA/NWS Honolulu and Anchorage sites are pending. We hope that the BOM in Australia is going to update its network of 5 receiving antennas to maximize the real time coverage in the area. (38th O/C)

## COMMUNICATIONS

### SUITLAND/NEW YORK/MAINE PROBLEMS

#### Second Suitland/New York Link

The second Suitland to New York link became available in May 1979.  An evaluation of the efficiency resulting from this redundant line will be made by NESDIS and CNES.  (10th O/C)

##### Data Link Failure Evaluation:

The NESDIS evaluation of the NESDIS-CNES Data Link failures between Suitland and New York indicates that the number of required changes to the backup link has decreased and the reliability has improved.  (11th O/C)

##### Data Link Problem Resolution:

Many problems have been encountered in the NESDIS-CNES Data Link due to the unreliability of the line between Suitland and New York.  CNES plans to double this portion of the link to improve reliability.  (18th O/C)

#### New York/Maine Link

Some long outages still occur in the NESDIS-CNES Data Link.  Most of these problems occur between New York and Andover, Maine.  Andover is the site of the communications satellite earth station.  (14th O/C)

### TELETYPE PROBLEMS

#### NESDIS-CNES Data Link

Teletype problems have been encountered since the Installation of the telephone concentrator that uses the NESDIS-CNES Data link.  Service Argos will analyze the problem to see if the design can be improved and along with NESDIS, will review operational procedures in order to alleviate the problem.  (11th O/C)

#### Software & Procedural Changes

Software and procedural changes have been made to alleviate the teletype interference problem on the NESDIS-CNES Data Link.  Service Argos feels the present arrangements are satisfactory.  (12th O/C)

#### Lower Bandwidth Teletype

Service Argos proposes to use a lower bandwidth teletype to improve the teletype circuit on the NESDIS-CNES Data Link.  (13th O/C)

### PROCEDURES FOR PROBLEMS

#### Procedure Development

Formalized procedures need to be developed to determine cause of NESDIS-CNES Data Link problems.  Also, these procedures will identify who is responsible to notify the proper organizations of the problems in different portions of the link. (7th O/C)

#### Procedure Handbook

Procedures to solve problems in the NESDIS-CNES Data Link have been expanded and included in the joint operational procedures handbook.  (9th O/C)

Action to solve NESDIS-CNES Data Link problems should be initiated by the APC.  (13th O/C)

#### Problems, action responsibility

Action to solve NESDIS-CNES Data link problems should be initiated by the APC. (13th O/C)

### New communications means

Internet has become the first mean to collect data sets from regional stations and also to distribute the results to the users (54%). But eased lines are still in use to secure communications between NOAA, SAI and CLS. Concerning throughput times, 68% of the results from stored data are available within 3 hours for the operational satellites (NK, NJ) while this figure is only 49% for the back-up satellites (ND,NH). 80% of the real-time data are available within 30 minutes. The performance varies from one station to the other. (33rd O/C)

Internet is now the primary means to collect data sets from regional stations and to distribute the results (60% compared to 55% last year). Concerning throughput times, 68,4% of the results from stored data are available within 3 hours for the two operational satellites 30% for the other satellites. With the 20 HRPT receiving station network, 85% of the data are available within 30 minutes. (34th O/C)

Internet is definitely the first means to collect data sets from regional stations and to distribute the results to users. X25 is only used to send data. Concerning throughput times, 70% of the results from stored data are available within 3 hours for the two operational satellites 30% for the other satellites, which represents no improvement since last year. With the network of HRPT receiving station network, more than 85% of the data from platforms inside the visibility circle of stations are available within 30 minutes. (35th O/C)

The primary communication link is via internet. This link has been upgraded from 512 kbit/s to 1 Mbit/s. The X.25 protocol continues at CLS to send GTS bulletins to Meteo France. This is scheduled to be replaced with ftp transfer during this year. The transatlantic link between Touloluse and Largo was terminated in July, 2001. The data throughput times represent the time elapsed between the recording of the message on-board the satellite and processing of the same message by the global processing center. For the two operational satellites, NOAA-16 and NOAA-15, 33% of the data were available within two hours while 64% were available within three hours. For the network of the regional receiving stations, 86% of the data from platforms within the visibility circles of those stations were available within 30 minutes. (36th O/C)

## DATA TRANSFER

### PROCESSED DATA TRANSFER

#### GOES DCS Data Link Proposal

It was proposed to transmit processed Argos data for U.S. users from the APC through the GOES DCS.  The APC design has made provision for such a data link.  NESDIS will review this proposal and notify CNES.  (5th O/C)

#### DCS Data Link Alternatives

NESDIS has no plan to use the GOES DCS to transfer processed Argos data to the U.S.  Several other suggestions were made for providing processed Argos data to North American users.  These included:

1)	Providing the full Argos data stream to the users.

2)	Writing computer digital tapes on the NOAA IBM 360/195 for delivery of the raw data to the user.  (6th O/C)

#### NESDIS-CNES Data Link Proposal

CNES proposed to transfer the processed data from the APC via NESDIS on the backside of the existing NESDIS-CNES Data Link.  CNES will expand on this proposal at the next meeting.  (7th O/C)

#### Data Transmission Proposal

CNES proposes to use the backside of the NESDIS-CNES Data Link to access the computer files in the APC.  North American users would dial a number in Suitland where a concentrator is installed to handle the data transmitted at a higher data rate for dissemination at a lower data rate to the users.  NESDIS agreed to a test of this proposal.  (9th O/C)

#### Telephone Concentrator Installation

A 300 baud telephone concentrator has been installed at Suitland that uses the backside of the NESDIS-CNES Data Link to allow North American users to access their data files in the APC.  This eliminates the expense of a trans-Atlantic telephone call for the user.  A two-month test will be conducted to evaluate its feasibility.  The operational phase will depend upon the results of this test and the final location of the concentrator equipment in the NESDIS facility as well as the completion of instructions for operators, maintenance personnel and the users.  Future capabilities such as telex or higher data rates will be deferred pending the outcome of the above.  (10th O/C)

##### Telephone Concentrator Test:

The initial testing of telephone concentrator in Suitland has been favorable.  NESDIS has decided that the concentrator equipment will remain in FB-4 adjacent to the DPSS.  (11th O/C)

#### Connection to Lannion

A connection to Lannion for receiving "blind" orbit datasets became fully operational in February 1989.  CLS requested that:

1)	NOAA continue to read out the STIP data over Lannion until another way of avoiding blind orbits is found.

2)	NOAA maintain the necessary hardware belonging to NOAA and operated at the Lannion HRPT station.  (23rd O/C)

#### STIP from Lannion

NESDIS requested Argos study a way of providing them with STIP from Lannion.  It was discovered that transmitting data from Lannion to Toulouse entails a significant increase in cost.  The only way to avoid this would be to install an HRPT station in Toulouse.  NESDIS will clarify its needs in this respect.  An earlier Service Argos request has not been clearly answered concerning NOAA's continuing to readout STIP data over Lannion until another way of avoiding blind orbit is found.  This concerns operational data when S/C are declared operational and is quite different from Lannion launch support previously requested by NASA.  (24th O/C)

#### Connection to SOCC

For HRPT data received at SOCC, the DCS would be decommutated at SOCC and automatically be put on a dedicated circuit from SOCC to CLS and USGPC.  The DPSS would continue to transmit GAC/DCS data to CLS and USGPC as they are currently doing.  (23rd O/C)

### UNPROCESSED DATA TRANSFER, POLICY

It was agreed that, at this time, NESDIS would not provide data taps into the NESDIS processing system.  NESDIS views Argos as a cooperative effort among NASA, NOAA, and CNES and, although the MOU allows data to be processed in the U.S., it is not in the best interest of the system to allow a data tap in the DPSS.  (15th O/C)

### DIRECT READOUT STATIONS

#### New S-Band Stations

An S-band station in Hawaii is feeding data to the U.S. Global Processing Center.  The Melbourne, Perth, Darwin, Casey S-band stations are connected to the Australian Regional Processing Center.  (27th O/C)

#### Ground receiving stations

No major problems were noted. Nevertheless, Lannion does not yet deliver stored data from NOAA-K directly to CLS. These data are received via the Wallops station and it will reduce throughput times by nearly 2 hours when an agreement is signed with METEO-France. The date flows of stored data from the two operational satellites (NK, NJ) are regularly spread in time during the day while up to 4 data flows of stored data from the back-up satellites (ND, NH) can be received together which means 4 to 8 hours delay for some of the data sets.  The number of regional receiving stations collecting real-time data is now 18 with 4 new stations connected to both GPC during the past year. Most of them are collecting data from 3 to 4 satellites. (33rd O/C)

##### Global stations:

During the course of the year, Fairbanks stopped sending STIP data from NOAA-12 and Wallops only delivered two STIP orbits a day for this satellite: three hours is not sufficient for an accurate orbit determination. In addition after the change of NOAA-15’s frequency, Lannion is no longer able to provide STIP for this satellite. (34th O/C)

Lannion is no more downloading STIP data from any satellite. This means that the "blind orbits" are now received with more delay than before. Concerning Wallops and Fairbanks, all orbits of STIP data from NOAA 12 were sent from July 2000 to March 2001 but now again, two orbits only are received per day. We continue to receive STIP data from NOAA 11, which is essential as HRPT was shut down in October 2000 and NOAA 11 fills the «midnight hole», but throughput times are still very long. For NOAA 15 and 16, overall performance is good, but some delays are systematically experienced. (35th O/C)

Fairbanks and Wallops Island continue to be the two stations receiving the global Argos data from the NOAA satellites. Both stations operationally deliver the global or STIP data from NOAA-11, NOAA-12, NOAA-14, NOAA-15 and NOAA-16. Only two orbits per day are delivered to CLS/Argos from NOAA-12 and from NOAA-11 it is only the STIP, not real-time TIP data, that is delivered – in groups of  3 or 4 orbits. The global data from NOAA-11 continues to be critical because that satellite fills the “midnight hole” for satellite coverage.  NOAA-M (17) will be launched in late June 2002 and ADEOS-II in November 2002. Both of these satellites will be placed in orbits that are very close to NOAA-11 and will provide real-time data from that time slot. (36th O/C)

##### Regional stations:

Persuing the effort, CLS-Service Argos developed new cooperation agreements able to deliver the regional data sets. 20 stations are now connected, but many do not receive NOAA 11 and other can no longer receive NOAA 15 since the HRPT channel frequency was changed. However in certain regions (North America, Australia, Europe) throughput times are less than 20 minutes, 80% of the time. (34th O/C) . In 2000, Miami, Cayenne, Hawaï, and Toulouse were connected to the Argos network. (35th O/C)

CLS and Service Argos continued to pursue efforts to increase the number of regional receiving stations able to provide real-time or TIP data sets from the NOAA satellites. Five new stations joined the Argos network during the year – Buenos Aires (Argentina, INTA), St. Denis de la Reunion (Reunion Island, IRD), Noumea (New Caledonia, IRD), Las Palmas (Canary Islands, IRD), and Miami (U.S., NOAA/AOML). Currently 28 regional stations are delivering TIP datasets to CLS and Service Argos. Plans for year 2002 include adding stations from Singapore, Oslo, and Hatoyama (Japan, NASDA). A new tool is now in place to enable the daily monitoring of the arrival of TIP and STIP data sets from all satellites and all stations and to illustrate trends in these numbers. (36th O/C)

## DATA DISSEMINATION & COMMUNICATION

### Global Telecommunications System (GTS)

Access to the GTS will require that the user make arrangements through their national weather service who, in turn, will make necessary arrangements with the French National Weather Service to send the data on the GTS.  These data will be forwarded directly from the APC to Paris where it will be inserted in the GTS.  All data disseminated via the GTS must be in an approved World Meteorological Organization (WMO) code.

#### GTS Software

A new GTS processing chain became fully operational in February, 1993.  It will separate the processing of GTS sensor data from the Argos sensor processing system.  Additional quality control is a part of the new system.  New equipment was installed at the U.S. GPC to accommodate this system.  (27th O/C)

### Constant Level Balloon & Drifting Buoy Codes

The Constant Level Balloon (COLBA) and the Drifting Buoy (DRIBU) codes were used during the FGGE operational year.  After coordination with WMO, a limited amount of housekeeping information (battery voltage, etc.) may be included in the DRIBU coded messages disseminated over the GTS.  If it appears that this additional information may cause saturation of the GTS, WMO will require that the housekeeping information be deleted.  (4th O/C)

### HYDRA Code

The HYDRA code has been implemented to allow the transmission of the water level and rainfall automatically from hydrological stations.  SHIP code (FM21) had been used in the system.  WMO replaced the SHIP code on January 1, 1982, with the new SYNOP/SHIP code (FM12/13).  The corresponding software changes have been made in the APC.  (16th O/C)

### Data Format Standardization

There is a great need for additional information on the GTS to aid the computation of Sea Surface Temperatures (SST) from satellite data.  There are only a few buoys in the U.S. processing agreement that have their data transmissions in a format that is not compatible with the WMO SST code used on the GTS.  Data format standardization will be difficult to implement due to the variety of users.  It was agreed that an education program was needed for both the users and PTT manufacturers.  In order to accomplish this, NOAA will provide background information for CNES to notify manufacturers and users of the need for using a WMO code compatible data format.  Also, CNES will urge users to make their data available for transmission on the GTS.  (16th O/C)

### Data Format Dissemination

Service Argos has included an article in the latest issue of the Argos Newsletter concerning the data format standardization for dissemination via the GTS.  This information based on a draft letter provided by NOAA, also will be sent to every system applicant.  An increase in the number of DRIBU and ship messages acquired through the Argos DCLS has been noted.  (17th O/C)

## ORBITOGRAPHY

### Orbitography Platform Location

The primary reference or orbitography platforms will be at Kerguelen Island, Gilmore Creek, Alaska, and Toulouse, France.  These sites will be equipped with redundant sets of equipment.  The other sites will be considered secondary as an outage at a secondary site will not have a major impact on the system.  (5th O/C)

### Proposed Relocation of Orroral Platform

The orbitography platform located at Orroral, Australia, is turned off many times during the day to avoid interference with another system.  This platform is useful for orbit determination in that part of the world and must be moved to a site where it can operate continuously.  Proposed new locations are at either Canberra or Melbourne.  (8th O/C)

The Orroral platform has been moved to Canberra and is operating as required.  (9th O/C)

### Spare Parts and Test Equipment Procedures

The Joint Working Group recommends that certain procedures be used to handle the exchange of spare parts and the test-set for all U.S. operated orbitography platforms.  (9th O/C)

The procedures recommended by the Joint Working Group for handling the exchange of spare parts and the test-set for all U.S. operated orbitography platforms were approved with some modification.  (10th O/C)

## SYSTEM PERFORMANCE EVALUATION

### System Location Accuracy Evaluation

To evaluate the system location accuracy, both orbitography and test platforms were used.  Assuming a medium term stability of the platform oscillator to be 10-8, the accuracy averages 390m.  The maximum error among 2767 position computations was 2.8m.  The difference between one-pass and two-pass location accuracy is about 35m.  During the evaluation period, it was noted that many of the passes to the east of Toulouse contained a considerable amount of radio frequency noise.  The spacecraft antenna pattern was estimated by using data from the Kerguelen Island platform (which is free of most radio frequency noise) and is very close to the pattern that was measured in pre-launch tests.  (9th 0/C)

### System Monitoring Requirements

Service Argos will determine their system monitoring requirements for evaluating Argos System performance in the future.  These requirements should consider using the monitoring equipment available at both the Goddard and Toulouse Space Flight Centers.  (10th O/C)

#### Goddard Monitoring Equipment

Service Argos has determined that there will be no requirement to use the monitoring equipment at the Goddard Space Flight Center for future system tests.  (11th O/C)

## TRANSMISSION CONSTRAINTS

### System Saturation Determination

Service Argos uses a half-global depiction (10û latitude-longitude sectors) of the average number of messages received per-second to determine potential saturation areas.  The estimated number of messages received per second to cause saturation is 5 (there are only 4 DRU's/spacecraft).  Up to that number, the probability of successfully receiving a message is 0.84.  (12th O/C)

There are no areas where the system is nearing saturation.  The maximum of 1.6 transmissions per second is located off the east coast of Canada.  (14th O/C)

### Performance Management Tools

CLS presented some tools used for performance management and the results of actions taken in order to increase the efficient use of the system.  These results show that the decisions taken at the 22nd O/C Meeting were applied without major problems, i.e.  increasing overall efficiency without major user complaints.  The Committee confirmed the decision taken during the 22nd Meeting.  Nevertheless, the Committee authorized CLS to grant waivers on a case by case basis if needed by the user constraints.

Taking into account the projected launch delays associated with increased Argos capacity on NOAA-I, J, K spacecraft and the expected increase of the number of platforms in some critical areas, the O/C authorized CLS to negotiate on a case by case basis with the users for more efficient use of the system.  This approach will remain compatible with user needs in the framework of CLS' performance management responsibilities.  (23rd O/C)

## Data Collection Platforms

## CERTIFICATION

### Certification Proposal

The Joint Working Group presented their platform certification proposal, after a number of changes and additions, Service Argos was directed to publish the information.

### Platform Certification

NESDIS was not able to identify a company which would become a certification laboratory and will not fund the establishment of such a laboratory.  Therefore, NESDIS will not certify platforms.  Service Argos will be the only organization that certifies platforms for use in the system.  (5th O/C)

### Certification Withdrawal

In the event that a type or series of platforms does not work properly, then:

1)	The O/C can withdraw the platform certification if the integrity of the system operation is threatened.

2)	In order to improve the system, reports provided by the users will be released for general information on the performance of different platforms.  (4th O/C)

### Certification Specifications

Certification specifications for equivalent isotropic radiated power (EIRP) limits, etc., are contained in the certification specifications for Argos Platform Transmitting Terminals.  This document can be obtained from Service ARGOS.  (5th O/C)

## PROBLEMS

### INDIAN SPACECRAFT

#### Potential System Interference

The Indian Space Research Organization (ISRO) plans to develop a DCS that will use frequencies at about the 401.5 MHz range.  The use of these frequencies might interfere with the Argos System - CNES will investigate.  (6th O/C)

#### Interference Determination

Additional information has been obtained and it appears that there will no longer be any interference from ISRO in the 401.5 MHz band.  (8th O/C)

### USER PROBLEM DOCUMENTATION

#### Operator and User Problems

The list of identified operator and user problems has been established at Service Argos and will be continuously updated with responses, as available, reported to the next O/C meeting.  (19th O/C)

### PLATFORM COSTS

#### Oscillator Costs

NASA is supporting oceanographic research and buoy experiments.  These experiments have been data limited due to the lack of buoys and the lack of buoys is directly related to the cost of buoys.  Specifically; the oscillator has been identified as a possible high cost item.  NASA and Service Argos will coordinate a series of tests to determine the range of oscillator performance acceptable for use in the platforms that will both insure system integrity and provide the required performance for the users.  (14th O/C)

## IDENTIFICATION CODES

### ISSUANCE & DURATION

It was agreed that all platform identification codes (ID'S) would be issued for a one-year period.  Those ID's not in use at the end of the year may be withdrawn after Service Argos notifies the user.  (8th O/C)

### ELIMINATION PROCEDURE

#### Procedure Development

Service Argos will develop procedures (similar to the admission procedures) to eliminate (from the Argos Processing System), user platform transmitter terminal (PTT) ID's that are no longer used.  (11th O/C)

#### Procedure Implementation

Satisfactory procedures have been developed to eliminate from the Argos Processing System those user PTT ID's that are no longer being used.  (12th O/C)

## REGISTRATION

### PROCEDURE & POLICY

#### Frequency Assignment

A new procedure for user PTT registration was reviewed.  Since the main purpose of the registration form currently used is to provide the oscillator frequency of these PTT's that require location and new software is being developed to compute this frequency automatically, it was decided not to change the procedure.  After the software is developed and implemented, the registration form will no longer be used.  (12th O/C)

The new software has been developed and implemented that eliminates the requirement to register the frequency of each PTT prior to deployment.  (13th O/C)

Following Action Item 32-2-C, CLS sent a letter to each transmitter manufacturer, followed by visits in order to collect their recommendations on implementing the move away from the Central Frequency. The general attitude of all the manufacturers was constructive and none were openly opposed to the assignment of frequencies. A final meeting with all manufacturers is scheduled for 6-10 September in Largo, Maryland. Resulting from a study conducted in conjunction with CNES for Argos-3, a proposal to optimize the utilization of the frequency bandwidth allocated to Argos-2 as well as to Argos-3 was presented. After discussion, this proposal was approved by the Operations Committee and should be implemented in February 2000 after the launch of NOAA-L. (33rd O/C)

The situation with the platforms operating in the Argos-1 frequency bandwidth slightly improved over one year. The percentage of the total number of platforms operating in the central channel (S11) decreased from 65% to 60%. The activity of  manufacturers were not very sucessful except with the main French manufacturer which is supplying platforms to CLS. This leads to the result that the action should be reoriented toward the users by two means: financial incentive and allocation of channel with id numbers and possible degradation. The US ROC and the JTA chairman commented that a financial incentive could complicate the tariff structure unnecessarily, but agreed that the idea had merit.  The meeting recommended that a proposal be prepared by CLS in cooperation with the JTA chairman to be discussed at JTA 20 (34th O/C)

Michel Cazenave reported that the situation with the platforms operating in the Argos1 frequency bandwidth slightly improved over one year. The percentage of the total number of platforms in the central channel remains around 60 %. All along the year, comparative measurements were realized by CLS to demonstrate the benefits of shifting the transmission frequency that can be obtained by users as a function of power, message length, number of locations required,…(35th O/C)

M. Cazenave reviewed the evolution, along the past five years, of the use of the ARGOS 1 – ARGOS 2 bandwidth. It is going in the good direction but it seems necessary –for the future- to organize the bandwidth use with mandatory constraints. The OPSCOM recognizes the need for more stringent framework to allocate frequency bands to ARGOS beacons manufacturers. (36th O/C)

Louis Mesnier of CLS reviewed the five year evolution of the use of the Argos-1 and Argos-2 bandwidth.  It was noted that still over 35% of active platforms are clustered  in the central part of the Argos 1 frequency band (401,650 Khz +/- 2 Khz).  CLS/SAI continued promotional activities to educate users and ask manufacturers to voluntarily utilize all of the available bandwidth.  The OPSCOM recognized the need to more encourage ARGOS beacon manufacturers to utilize the entire Argos frequency band since now four  Argos 2 instruments are now in flight. Nevertheless, it seems that the assignment of frequency channels is not optimal to better use the Argos 2 band and the meeting decided not to take any coercitive decision as long as the situation continues to improve. A recommendation should be added to the program review letters sent to users to allocate username and password, together with the list of ID numbers. (37th O/C)

## Louis Mesnier of CLS reviewed the five year evolution of the use of the Argos-1 and Argos-2 bandwidth.  It was noted that still over 30% of active platforms are clustered  in the central part of the Argos 1 frequency band (401,650 Khz +/- 3 Khz).  CLS/SAI continued promotional activities to educate users and ask manufacturers to voluntarily utilize all of the available bandwidth but it does not seem appropriate to enforce the use of the entire Argos2 bandwith by allocating channels as it was initially planned.  The reason for most of users to not leave the Argos1 band is that they can get more data from their platforms with less throughput time as three Argos 1 flying instruments were still transmitting real-time data until N11 was recently deactivated. As proposed at the 37th meeting, a recommendation will be added to the program review, which is sent to users to allocate username and password, together with the list of ID numbers (38th O/C)

# User Services and System Use

## SYSTEM PROMOTION & PUBLICITY

### POLICY

During the 30th O/C two main issues were raised :

1	Application Forms:  CNES raised the following two issues concerning consistency

the draft NASDA/CNES ADEOS-II MOU and the Argos Program Application,

- CNES discussed the issue of a NASDA reference to Argos Program Application as "Argos Access Agreement."  In order to clarify this ambiguity, the Operations Committee agreed that future additions of  the Argos Program Application will include the following insert: "UPON SIGNATURE BY ALL PARTIES THIS APPLICATION CONSTITUTES AN ACCESS AGREEMENT". Although the NOAA-CNES Argos MOU does not use the term "Access Agreement," Article 5.5.4 and Article 6 are interpreted to refer to "Access Agreements."

- Another issue pertaining to the Argos Program Application raised during review of the ADEOS-II MOU relates to Intellectual Property Rights (IPR).  The Operations Committee agreed to change the current wording of the Argos Program Application to change memorandum" to "document" specifically "Except for such provision as may be established elsewhere in this DOCUMENT, data collected for users may by made available by the Operator to other interested parties." C. Wooldridge (NOAA) noted it was necessary to distinguish between environmental data and processing techniques and value added activities when discussing IPR.  In general, IPR does not apply to environmental or Earth observations data and consequently IPR cannot be claimed as a basis for requesting proprietary or confidential treatment of Argos data. Other national laws and regulations may apply to a request for confidential treatment of data itself such as the U.S. Freedom of  Information Act.  H. Wood (NOAA) noted the commitment to full and open dissemination of environmental data for meteorological forecast and research purposes adopted by international coordination groups such s the World Meteorological Organization and the Committee on Earth Observation Satellites.

2.	Commercial Use Policy:   H. Wood  (NOAA) discussed the status of activities to respond to emerging commercial data collection and location services which impact Argos system use policy.  NOAA outlined a number of transitional steps under consideration to address the issue of the role of these new systems and NOAA and CNES responsibilities to ensure continuity of environmental data collection and location services.  NOAA and CNES had agreed previously to assess and monitor developments in their governments and in the commercial sector with regard to user requirements and to factor these considerations into future planning efforts. (30th O/C)

Ms. Alvarez reported on the statue of the U.S. regulations which implement the system use policy which was proposed by NOAA in March. The new policy, as illustrated by the flow chart.

31st O/C Exhibit #27 sets as a prerequisite in reviewing applications for use that there be no commercial space based services available which meet the users requirements in terms of satellite coverage, accuracy, data throughput, platform, platform power consumption, size, weight, service continuity and reliability, platform compatibility and, in the case of Government agencies, cost-effectiveness. The new policy would reaffirm that non-environmental use of the system is primarily authorized for government users, for use in such applications as humanitarian cargo tracking, or for national security purposes. Non governmental use of the system would be curtailed and a prerequisite that there be a government interest in the collection of the data has been added. Moreover, only non-profit users would be allowed to use the Argos System for non-environmental uses, except in cases where there is a significant possibility for the loss of life. However at no time would non environmental use of the system exceed five percent of the system's total use.

Before the Operations Committee meeting, in early June, NOAA provided CNES with a draft of these regulations. CNES sent their comments. These comments were discussed here. Most relevant was the clarification from previous discussions about the quantity of non-environmental use that would be allowed. It was agreed that 5% of total system use would be the maximum allowable amount as opposed to 2% of system capacity. This was done because of the need to keep the prevailing use of the system as environmental , so as not to lose access to the meteorological frequency which is used by the system. (31st O/C)

K. Alvarez presented a draft of the System Use Policy Statement for adoption into the Argos Consolidated Report.  After review of the document and brief discussion, the Operations Committee adopted the system use policy which is detailed in the document:  “Policies and Procedures Concerning Use of the Argos Data Collection System”.  This document (32nd O/C exhibit 22) will be incorporated into the Consolidated Report.  H. Wood commended and thanked the task team working on this new system use policy for all their hard work over the past 2 years which made this possible. (32nd O/C)

R. Bassett presented the current status in implementing the system use policy enacted in July 1998. He stated that over the past year many lessons have been learned in applying the new policy. He noted that most of the cases requiring clarification were resolved through close coordination with CLS which was greatly appreciated. There have been some cases, however, where the current statement of policy was not as clear as intended. A NOAA/CNES working Group was tasked with reviewing the current policy statement to identify areas for clarification and propose future revisions to the policy where appropriate. (33rd O/C)

R. Bassett presented an overview of the administrative processing of the Argos System Use Agreements (SUA).  He stated that the user is advised by the CLS/SAI Customer Service Departments to nominally allow six weeks for the process and estimated that on average the processing time is less, however, NOAA did not maintain any statistics on the end to end process.  In order to gauge the level of success in meeting this six-week target, the OPSCOM requested an annual report on such statistics which is available from the CLS/SAI Customer Service Departments.  For NOAA’s administrative purposes, R. Bassett stated that the processing time averaged two weeks, although a “Rush” SUA can be processed in a few days.  The OPSCOM noted that a two-week processing period for the OPSCOM principals was reasonable in light of the manual handling of SUAs.  The OPSCOM requested an annual report on the number of SUAs not approved each year to monitor the SUA review process. R. Bassett reported that there is an ongoing effort to further streamline and improve the timeliness of the SUA administrative process through “a priori” approval and electronic submission.  R. Bassett recommended that a redesign of the SUA being reviewed by the SU Policy Clarification Working Group would provide the opportunity for an electronic submission design. L. Mesnier reported that the “a priori” approval agreed to at the 33rd OPSCOM meeting has been implemented for Bird Tracking applications that resulted in a modest reduction in administrative processing.  During this first annual review of this “a priori“ approval policy, the OPSCOM agreed to expand “a priori” approval to all wildlife applications where the user requirements for using the Argos System are low power transmitters where there is no commercial space-based service that can meet the user requirement.

R. Bassett reported the status of efforts to identify areas of the Argos System Use Policy that may require clarification and outlined several possible methods such as Frequently Asked Questions (FAQ), fact sheets and revisions to the SUA.  He identified several policy areas that appear to require clarification such as proprietary data handling, hazardous material monitoring and JTA membership.  The OPSCOM endorsed preliminary efforts to revise the SUA  and directed the drafting of a fully revised SUA by September 2000 for approval by the OPSCOM principals (34th O/C)

Rob Bassett presented a report on the SUA processing statistics as requested by OPSCOM 34. He reported that based on the SUAs received since January 1, 2001, NOAA’s processing time for SUAs (with complete information) averaged 8 working days. Rob Bassett also stated that 25% of the SUAs were delayed in processing due to missing or incomplete information. He proposed that these delays could be significantly reduced through the electronic submission and tracking of SUAs. As requested at OPSCOM 34, the number of SUAs withdrawn and/or resubmitted with modifications was approximately 1-2% of the total received. Rob Bassett reported that there is Electronic Processing Initiative to process the SUA that will begin in September 2001. The initiative is driven by the U.S. Government Paperwork Elimination to be implemented by 2003. Rob Bassett stated that CNES/CLS participation is critical to the success of the initiative. The OPSCOM directed that a plan be developed for the implementation of electronic submission of SUAs. (Action Item 35-13-C/S).  Louis Mesnier reported that the “a priori” approval agreed to at OPSCOM 34 meeting has been implemented for all wildlife applications that resulted in a reduction of 83 SUAs in administrative processing. (35th O/C)

R. Bassett presented three topics concerning System Use Administration.

- NOAA’s SUA processing statistics were discussed and it was noted that the average processing time was eight calendar days for SUA’s with complete information.

- The main reasons for pending SUA’s was presented and NOAA offered to assist CLS / SAI in the implementation of some proposed solutions including the provision of “sample” SUA’s and Frequently Asked Questions.

- An update was provided of NOAA’s SUA electronic processing initiative (35-13-C/S). NOAA thanked CLS for their assistance in supporting the initiative to date and estimated a completion date of  September 2002.

D. Benner reported that NOAA and NACLS had discussions regarding acceptable promotion practices for Argos DCS services.  It was noted that proposed changes in Code of Federal Regulations (15 CFR 911) to allow increased use of Argos DCS for non-environmental and “sensitive use” applications has not been finalized and should not be advertised until completion.  Acceptable practices include referencing only previously published material, highlighting agency roles/partnerships and promoting Argos processing and value-added services. (36th O/C)

Chris O’Connors reported on the NOAA Argos SUA administration. He submitted three draft user letters for approval by the OPSCOM.  The user letters serve as notification from CLS/SAI to the users of their requirement to renew their SUA, 30 days prior to renewal, on the renewal date and 30 days after renewal date.  The letters were accepted by the co-chairs. With the pending regulation changes opening the Argos system up to more sensitive use users it’s an appropriate time to coordinate what information should be included and how users should be grouped in the SUA process.  NOAA reported the categories to separate users into for sensitive as law enforcement, homeland security, national defense, and humanitarian. (37th O/C)

NOAA provided its SUA management statistics to the OPSCOM.  Over the course of the last year 244 SUA were processed with 39 held for pending.  The average processing time for an SUA with no questions was 5.4 days down from 6 days in 2002-2003 and the average processing time for pending SUA was 13 days. NOAA gave a review of the Chilean VMS situation and proposed a possible compromise.  Discussions were held off line about the NOAA proposal with some agreement how to move forward.  In summary the NOAA proposal is to follow the Alaskan NMFS Model of a three year SUA in which time to further resolve the remaining coordination issue on transition. NOAA requested to review the sensitive use program at NACLS and CLS to ensure missing information has been updated and answer any remaining questions the agents may have. Argos SUA administration at NOAA processed 244 System Use Agreements (SUA) with 39 SUAs held pending for questions over the course of May 2003- May 2004.  NOAA uses an internal metrics of 14 days to process completed SUAs.  For 2003 the SUAs processing time averaged 5.4 days down from 6 days in 2002-2003, with a decrease in the number of pending SUAs received for processing (15% from 28%).  As of June 16th 2004 there were 4 Pending SUAs not associated with the review of Vessel Monitoring Systems usage and 7 SUAs for the Fishing Vessel monitoring application. The Electronic processing system contractor has continued to run into problems installing the development system.  During trails conducted in January and February of 2004 issues where identified with the software coding compatibility with the resident hardware and software.  There were several issues with the performance of the system that could not be overcome.  The contract funding ran out at the end of March 2004 with no delivered system.  NOAA negotiation with the contractor to resolve the issues remaining and complete the instillation by the beginning of July 2004. NOAA is submitting a procedure for implementing the user letters approved by the OPSCOM.  The user letters serve as notification from CLS/SAI to the users of their requirement to renew their SUA, 30 days prior to renewal, on the renewal date and 30 days after renewal date.  The letters also reference data denial for non compliant programs.  NOAA is also submitting a draft data denial policy for review of the OPSCOM.  Both documents have been shared with CLS/SAI with no comment generated.  NOAA requests an action to have the two documents reviewed before acceptance in the Consolidated Report. In October 2003 NOAA work with NACLS on how sensitive use applications need to be filed as was agreed at OPSCOM 37.  Some slight modifications were made from what was brief at last year’s OPSCOM.  The Changes were made based on request of NACLS and its users.  Applications for sensitive use will be submitted in entirety to NACLS and kept secure at their location.  NACLS will provide a signed SUA with the name of the program, contact, organization sponsoring the program, a brief description of the activity, number of platforms, and program start date.  The type of sensitive use category would be listed under the other file in Application type section of the SUA. This same procedure was adopted for CLS.  While review the sensitive use application at NACLS it was discovered that a couple of applications had no record on file.  NOAA would like to request an action to review again NACLS programs have completed SUA’s on file. (38th O/C)

#### Bilateral Agreement.

Either Service Argos or NESDIS will respond to inquiries regardless of the source of the inquiry.  To avoid duplication of effort, NESDIS will provide copies of such correspondence to Service ARGOS.  (3rd O/C)

#### Promotion

NOAA and NASA will help Service Argos in the promotion of the system by recommending events where the presentation of the system could be useful for potential users and participating in users conferences whenever possible.  (15th O/C)

#### FOI Requests for Argos User Information

The O/C discussed a request under the U.S. Freedom of Information Act for access to information on Argos users.  The U.S. Co-chair explained that for the purposes of protecting confidentiality of non-JTA users, NESDIS only requires information on the characteristics of applications.  An agent could present this information in place of the end user.  All applications covered by the JTA will be forwarded to NOAA for approval as filed.  (24th O/C)

### RELEASE OF TECHNICAL INFORMATION

#### CNES Position

CNES is concerned about the release of system technical information to other than French or U.S. citizens and will present a position paper on this point at the next meeting.  (9th O/C)

#### Distribution

NASA and NOAA will review the CNES proposal to limit the distribution of system technical information to non-U.S. or non-French requesters.  (10th O/C)

#### Position of CNES, NASA, & NOAA.

It was agreed by CNES, NASA, and NOAA that, in regards to the release of detailed Argos System technical information to non-U.S. or non-French requesters, U.S. participants in the Argos program will not release technical information about the French portions of the system to non-U.S. or French requesters without the approval of CNES.  CNES is expected to adopt a similar practice with respect to information about the U.S. portions of the system.  (11th O/C)

##### Policy Dissemination:

Both the U.S. and French agencies have distributed letters outlining this policy to the appropriate manufacturers and organizations of the Argos system.  (12th O/C)

### ARGOS NEWSLETTER

#### Argos Newsletter

It was decided that information concerning certified manufacturers of PTT's be included in the Argos Newsletter.  (4th O/C )

#### Information & Content

An Argos Newsletter will be published periodically by the Coordination Center (Service Argos).  It will inform the users on:

1)	Design Status

2)	Operational Status

3)	System performance

4)	List of Manufacturers of Certified Platforms

5)	Results of Users Experience with the System (4th O/C)

#### Platform Certification Information

The newsletter section on platform certification should include the name and address of PTT manufacturers and the model numbers that have been certified.  Also, that certification information can be obtained from Service ARGOS.  (7th O/C)

### MONTHLY REPORTS

#### Service Argos Monthly Reports

It was recommended that information concerning PTT improvement be included in the Service Argos monthly reports.  PTT improvements would include improved oscillators, more powerful micro-processors, and other PTT technological improvements.  (12th O/C)

#### Active Platforms

It was agreed that Service Argos would make a monthly report containing the number of active platforms on a weekly basis and forward this to NESDIS.  (9th O/C)

### CONFERENCES AND WORKSHOPS

#### Workshop Agenda

The O/C agreed to arrange a workshop in order to exchange information on the system and to identify user's needs.  Users, potential users, and system technical experts will be invited.  Service Argos will organize the workshop with the assistance of NESDIS.  The meeting will be scheduled to take place either just before or after the next O/C in the U.S.  The agenda will include the following:

First Day		Presentation to the Users (Opening Session)

- Spacecraft

- On-board DCS

- Ground Data Processing

- Platform Certification

- Admission to the System

- Delivery of Data

Second Day	Presentation by the Users or potential users of their programs

- Open session during the afternoon for completion of detailed discussions (4th O/C)

#### Workshop Guidance

It was agreed that the guidance provided at the 4th O/C meeting pertaining to the user's workshop or conference is still valid and should be used as a guide for all user's conferences.  Minor variations to the proposed agenda will be necessary from time-to-time and Service Argos will have the authority to make these changes.  However, major changes to the guidance should be reviewed by the O/C prior to implementation.  (15th O/C)

#### Regional User Seminar:

CLS/Service Argos participated in a variety of conferences and other promotional meetings during the year.  These included a series of Regional User Seminars designed to better educate users and provide an effective mechanism for user feedback.  (28th O/C)

## APPLICATION FOR SYSTEM USE

### ADMISSION CATEGORIES

#### Priority 1

Admissions will be provided without limitations.

#### Priority 2 and 3

Service Argos will reserve the right to review and terminate the agreement in the event of system saturation.  (4th O/C)

#### Platform Engineering Test

A new admission category has been created called "Platform Engineering test."  All platform identification codes (ID's) assigned under this category are to be used only by the platform manufacturer for engineering tests and for no other purposes.  Eight ID's per manufacturer will cover all possible sensor combinations.  Service Argos will include in any such agreements with platform manufacturers a provision that the manufacturers must remove the engineering test ID from all platforms prior to delivering the platforms to the customer.  (10th O/C)

### ADMISSION POLICIES

#### Eligibility

To expedite decision making on the eligibility of a potential user for entry into the Argos System, it was agreed that:

1)	If a question of eligibility arose, Service Argos would address a request for determination to the Co-chairs of the O/C.

2)	If the Co-chairs disagreed, they would refer the matter to higher authority in their respective organizations.  (3rd O/C)

#### FGGE Programs

The O/C gave blanket approval for all FGGE programs.  (4th O/C)

#### Development programs.

A development program may be considered an environmental platform if it is intended to develop a future environmental measurement capability and if the platform transmits at least one environmental measurement.  (5th O/C)

#### Exceptions

A program that results in the O/C having little or no control over the individual program admissions will not be accepted unless, when each individual program is proposed, the O/C will review and approve or disapprove the program as the case may be.  For those programs approved, the MOA must have the ultimate user's signature.  (7th O/C)

#### North American Applications

A new processing procedure for North American applications has been proposed.  The new procedures will expedite the processing of these applications and will utilize the U.S. Argos representatives office to coordinate the processing in the U.S.  Formerly, the U.S. Executive Secretary received the courtesy copy of U.S. applications but had to wait for the formal application to be mailed from France before processing the application.  Now the courtesy copy will be forwarded directly to the U.S. Argos representative and processing will commence immediately.  (18th O/C)

#### Programs Not Clearly Defined

Even if a program is approved by the O/C, the technical program review by Service Argos can indicate that access must be denied due to a lack of technical information required to determine the compatibility with the system.  (8th O/C)

#### Wildlife Tracking Programs

Since the current Radio Communication Handbook does not authorize Earth exploration and animal tracking for the 1700-1710 MHz band, France will propose to the 1979 World Administrative Radio Conference to modify the appropriate foot notes of the rules to include the use of these frequencies for Earth exploration and animal tracking.  (8th O/C)

##### Tracking Frequencies:

The frequencies used by the Argos System have been approved to support the entire file of Earth exploration, which includes animal tracking.  Wildlife tracking programs may be accepted in the Argos System using normal application procedures and assigned standard operational categories.  Service Argos will notify those organizations who had previously asked to use the system for wildlife programs of this new policy.  (11th O/C), (14th O/C)

#### Fishing Vessels.

The program concerning the surveillance of fishing vessel s in Nigerian Sea has not been approved.  The U.S. Co-chair found that the application is not consistent with the principle governing use of the system which was designed for collection of only environmental data.  However, the O/C recognizes that location information obtained during transmission of environmental data may be used for various purposes which are beyond the purview of the Committee.  The applicant must assure the O/C that their application does meet the requirements for acquiring environmental data.  (16th O/C)

#### Non-environmental Programs

As a result of actions from the 23rd Argos O/C Meeting, a joint NOAA CNES Working Group met on several occasions to propose a set of terms and conditions for the implementation of a 5% non-environmental use of the Argos System.  At the 24th Argos O/C Meeting the U.S. and French Co-chairs signed the terms and conditions for implementation of the 5% Non-Environmental Use Proposal.  (24th O/C)

It was agreed that it is necessary to closely monitor the impact of these programs on a local-area and global aspect.  CLS will submit a quarterly report to show the status of non-environmental programs.  NOAA will work with CLS to define the report format.  The purpose is to demonstrate that a reasonable effort is being initiated to monitor system use to ensure compliance to the terms and conditions for non-environmental use as established by the O/C Co-chairs at its 24th session.  (26th O/C)

In October 2003 NOAA work with NACLS on how sensitive use applications need to be filed as was agreed at OPSCOM 37.  Some slight modifications were made from what was brief at last year’s OPSCOM.  The Changes were made based on request of NACLS and its users.  Applications for sensitive use will be submitted in entirety to NACLS and kept secure at their location.  NACLS will provide a signed SUA with the name of the program, contact, organization sponsoring the program, a brief description of the activity, number of platforms, and program start date.  The type of sensitive use category would be listed under the other file in Application type section of the SUA. This same procedure was adopted for CLS.  While review the sensitive use application at NACLS it was discovered that a couple of applications had no record on file.  NOAA would like to request an action to review again NACLS programs have completed SUA’s on file.(38th O/C)

NOAA has coordinated the expansion of non environmental applications with the NTIA and has come to an agreement on the definition of de minimis use.  The 5% system use cap on non environmental applications has been redefined as 5% system capacity measured in Erlangs.  The OPSCOM co-chairs were briefed on the success of the coordination at the March 2005 intercessional.  In order to manage the new agreed on 5% cap a change in the OPSCOM Terms of Reference is required.  The TOR provides the OPSCOM greater flexibility in managing its non environmental use as well as greater responsibility.  Therefore NOAA recommends editing Section 2.2.2 Objectives of the Operations Committee to add the following: “to review and ensure reports of non-environmental use of spare capacity does not exceed the de minimis value of 5% of the system capacity or interfere with environmental use of the system.  System capacity is defined in the paper “The Case for a 5% of Argos System capacity limits on non environmental applications”. (39th O/C)

### GOVERNMENT SPONSOR LIST

Potential private users need to have a list of U.S. and French government agencies they may contact to determine whether there is a need for all or a portion of their data.  These agencies would act as a sponsor for the private user in order for the private user to use the system.  A combined list has been compiled and is available for distribution to future users.  These lists are to be expanded in the future as a routine procedure.  (17th O/C)

(Note:  Discussions at various subsequent meetings resulted in the elimination of the sponsorship list)

### RENEWAL OF PROGRAMS

The following restrictions are considered to be necessary for considering a program for automatic renewal by Service ARGOS:

1)	Must insure that the program has not changed.

2)	Must inform the Co-chairs of all extensions.

3)	Cannot renew experimental programs not involving environmental data.

4)	Must require that experimenters, which have restrictions in their prior program approval, to submit a new application form for approval by the Co-chairs.  (13th O/C)

### USERS MEMORANDUM OF AGREEMENT

#### Signatories

It was agreed that the signatories of a Memorandum of Agreement (MOA) would be the user and Service Argos.  Agreement for Service Argos to enter into the MOA must be given by the O/C.  (3rd O/C)

### ACCESS PROCEDURE

#### Procedure Format.

The procedures should use the following format:

A.	Program Application and Approval

1)	Contact Questionnaire provides:

(a) Name of the program

(b) Description of the program

(c) Name of the principle person

2)	Program approval by O/C Co-chairs

B.	Technical Preparation

1) Platform Certification

2) Identification of the platform

3) Data processing selection

C.	Agreements

1) Memorandum of Agreement

2) Contracts for data processing (if any) (7th O/C)

### NEW ADMISSION PROCEDURE

The O/C agreed to the proposed procedure as it will reduce the number of documents and save time.  Service Argos will prepare a single document which includes the information presently contained in the MOA and the application form.  This new document will be signed by the user and Service Argos.  (12th O/C)

The Operations Committee approved the concept of separating the current application form into two parts: a "System Use Agreement" and a "Program Description". The System Use Agreement will be signed by the user as well as NOAA and CNES upon approval. This will be the formal agreement for use of the system. The Program Description will be a detailed questionnaire with the information needed by CNES/CLS for management of the Argos System. (31st O/C)

K. Alvarez presented the new System Use Agreement  (SUA) which was drafted with CLS.  The new form will implement the new system use policy that has now been adopted by the Operations Committee.  The Operations Committee adopted the new form, which will be used from this day forward for all new and renewing users. (32nd O/C)

L. Mesnier reported on the implementation of the Argos User Agreement data base. The data base will be implemented in the first phase of the Argos 2001 project and all the fields requested by NOAA in February 1999 are taken into account.

A breakdown of current programs by applications and categories was presented. To reduce significantly the administrative burden, the “a priori” approval should concern the Environmental / Governmental category. It was suggested that all “Earth Sciences” programs in this category be eligible for a priori approval. The Operations Committee did not agree to this proposal but accepted that specific cases such as “birds” or “high latitude” platforms might be eligible. It was recalled that the global objective of this action was to streamline the SUA process and the use of electronic in exchanging information should be more efficient.

1. The Operations Committee agreed that all partners have full access to the Argos SUA data base to meet their management oversight and reporting requirements.

2. The Operations Committee agreed to “a priori” approval of wildlife applications where the user requirements for using the Argos System are low power transmitters, (e.g. Bird Tracking) where there is no commercial space-based service that can meet the user requirement

3. The Operations Committee stated a commitment to improve the timeliness of the SUA administrative process. (33rd O/C)

Louis Mesnier presented the situation concerning the SUA implementation. Out of the 372 programs approved between April 2000 and April 2001, less than 25% were A priori approved (wildlife with low power) while 57% of them were renewals. Since the last O/C meeting, two mailings were sent to users requesting the renewal of their expired SUAs. The last mailing sent in March 2001 concerned mainly SUAs which were approved within the last 3 years and users seem rather reluctant to renew by themselves. The process time of SUAs is one month on average including the time spent in CLS and NOAA/CNES to approve and this time should be reduced. One reason of the delay is frequently missing information in the form and misunderstanding by users concerning user requirements. Possible improvements / solutions to be explored were presented, namely : to extend “a priori” approval to E/G category when user requirements are ”low power “ and/or “global coverage” , to approve for the longest authorized duration (1 year / 3 years), to review SUA form and open SUA web site as soon as possible, to request renewal by email with no hand written document. The OPSCOM agreed to extend a priori approval to low power transmitters operated in high latitudes above 60 degrees of latitude, for E/G applications in addition to all E/G wildlife applications where the user requirements for using the Argos are low power transmitters that was approved by OPSCOM 34. The OPSCOM also agreed to approve SUAs for the longest duration of use allowed under the System Use Policy. Rob Bassett presented a revised form for the SUA (Action Item 33-7-C/S), including improvements that provide the opportunity for an electronic submission. The revisions were discussed and adopted with minor changes by the OPSCOM.   The OPSCOM also reviewed section 5 (Treatment of Data) of the System Use Policy and clarified the application of the policy. Action 35-15-C/S was assigned to prepare the revised SUA for final OPSCOM approval at an intersessional meeting.  The OPSCOM expressed concern that there continues to be a problem in the timely renewal of SUAs and took an action item to develop a standard operating procedure and timetable.  The OPSCOM acknowledged that a simplified renewal form that could be sent electronically (i.e. email) may facilitate the renewal process.  NOAA and CLS were encouraged to include such a form as they develop electronic forms and tracking systems. CLS confirmed that the SUA web-site will be operational by the end of year 2001. (35th O/C)

The SUA and policy modified as approved by OC 35 was reviewed. Some additional minor modifications were discussed, approved and will be implemented by CLS immediately. SUA expiration date to be added to the program review sent back to users. The action plan for SUA renewal was presented and approved by OC 36. An update on the SUA policy modifications was presented with an estimated completion in October 2002. R. Bassett noted that a breakdown of Argos usage in the categories of the proposed policy modifications would support this effort. A new SUA form was presented by R. Bassett and L. Mesnier. The form includes all the changes which were discussed at OC 35 plus some minor improvements which were added during the inter session period. The new form was submitted to the meeting for approval and will be used in both paper and electronic form. The a priori approvals which were extended to programs operating platforms at high latitude (>60°) or requesting low power transmitters (<1 watt) represent now 40% of the approvals. Concerning the validity status of SUAs, Louis Mesnier presented a report. The requests for renewal are sent by email and 290 requests were sent out since the last meeting. Nevertheless, presently approximately 15% of the SUAs still have to be renewed and only 40% of users renew after the 1st notification which confirms the need to implement a more efficient renewal procedure (see action item 35-3-C/S). The web site which should be operational together with the Argos 2001 data distribution system should help to improve this situation. (36th O/C)

Rob Bassett of NOAA presented the following topics for discussion.

a)  He stated that modifications to the SUA approved by OC 35 (SUA “electronic” format and modification of “treatment of data” policy) have been implemented.

- Additional SUA modifications, however, will be necessary to: respond to a JTA request for clarification of the financial liability of the user, to reflect recent SU policy changes i.e. Sensitive Use, and to reflect the addition of the Japan Aerospace Exploration Agency (JAXA) as an Argos Participating Agency. (37th O/C)

C. O’Connors provided an update to the electronic SUA development at NOAA.  Installation of the system is schedule for this week (June 30th –July 2nd 2004) with acceptance testing in the beginning weeks of July.  An updated version of the Electronic SUA Procedure (see exhibit # 32) at NOAA was submitted in the working papers. NOAA requested an action to have the SUA renewal letter procedure and the Data Access Policy reviewed by CNES/CLS. The electronic SUA process is intended to reduce the paper and latency of the approval process.  It allows for flexibility in the management of SUAs and a secure transfer route between the Argos user offices and NOAA.  This policy can be change and adjusted as the implementation and system development continues and working procedures mature. Louis Mesnier made a short presentation of the modifications proposed for the SUA form. They mainly concern the new definitions and changes in the system use policy, which were adopted in the previous meeting.  This new form will be made available to users from now, mainly on Argos websites. (38th O/C)

### PROGRAMS USING DIRECT READOUT STATIONS

Service Argos proposed a special MOA for these programs.  The O/C felt that this might not be necessary since there would be no problems in programs using direct readout stations to obtain their data as long as all platforms adhere to the normal rules for entry and operation.  (8th O/C)

### CHANGING PLATFORM USE WITHOUT NOTIFICATION

#### Control of Offending Users

There are three approaches that can be used to control offenders who have changed their use of platforms without notification:

1)	Frequency control through the appropriate communications authority in the U.S., France, and other countries.

2)	WMO to apply pressure on an offending WMO member.

3)	The U.S. STATE DEPARTMENT and/or the French MINISTERE DES AFFAIRS ENTRAGERES may apply diplomatic pressure on the offender's country.  (10th O/C)

#### NOAA Legal Position

The NOAA Legal Office agrees with the above methods.  (11th O/C)

### SUA Renewal Letter and Data Denial Policy

NOAA is submitting a procedure for implementing the user letters approved by the OPSCOM.  The user letters serve as notification from CLS/SAI to the users of their requirement to renew their SUA, 30 days prior to renewal, on the renewal date and 30 days after renewal date.  The letters also reference data denial for non compliant programs.  NOAA is also submitting a draft data denial policy for review of the OPSCOM.  Both documents have been shared with CLS/SAI with no comment generated.  NOAA requests an action to have the two documents reviewed before acceptance in the Consolidated Report. (38th O/C)

Service Argos Inc. provided an alternative plan of action at the March 2005 Intercessional meeting for using User letters and Data denial policy.  SAI proposed to reduce the user letter process from three letters to one and eliminate the data denial options altogether.  SAI feels the renewal process is much improved and the numbers of applications that fail to renew in the timely manner are minimal.  OPSCOM Co-chairs agreed to amend the O/C 38 accepted plan based on SAI/CLS’s request with one requirement.  SAI/CLS will need to report at the OPSCOM the numbers of unresolved renewals.  The OPSCOM will use this information to ensure there is a minimal amount of active programs with expired SUAs. (39th O/C)

### USER INTERFACE

#### Direct Readout Facilities

Local User Terminals or Direct Readout Facilities that measure time, relate time to ephemeris data, and then use it to determine location, require support.  Service Argos will handle this support unless the number of Direct Readout Facilities with these time platforms becomes too numerous and saturate the system.  (7th O/C)

#### GMT and DCS On-Board Clock Correlation

The O/C has requested Service Argos to determine the best method to provide time correlation information between GMT and the DCS on-board clock for users that require this information.  (10th O/C)

##### Correlation Procedure:

When a request for time correlation between GMT and the DCS clock is received by Service ARGOS, a telex response is prepared.  This procedure will be possible for as long as the number of these requests is small.  (11th C/C)

### USER GUIDANCE OFFICE

#### User Inquiry

The O/C requested that Service Argos obtain the opinion of the users on the value of the Users Guidance Office.  (13th O/C)

#### User Questionnaire Response

The initial questionnaire distributed by Service Argos was sent primarily to program managers and not technicians resulting in the responses being inconclusive.  Another inquiry will be sent to a larger number of users.  (14th O/C)

#### Determination

It was determined that the User Guidance Office is providing a useful function and should be maintained.  (15th O/C)

## Electronic SUA submission Process

### Electronic SUA structure  (Submitted 37th O/C)

The Argos SUA Database System provides a web based capability for tracking pending SUAs and providing a workflow for editing, approving (or dis-approving) SUAs.  This system involves a mix of web pages, underlying database access, and background Windows NT processes to monitor/process emails in support of the system.  The central structural element of the AS System is the database, which contains SUA details, and supporting tables used for supporting operations such as configuration, logging and the generation of reports and management of registered users and recipients of email notifications.

### System Operation

The system will import electronic agreements in XML format as e-mail attachments.  The e-mails will be sent from CLS/SAI argos-sua-manager@cls.fr to a set NOAA address argosua@noaa.gov.  Agreements will be received on the e-mail router on the SUA system.  The attachments will be picked up by the front end and processes to an SQL data base.  The front end will place a new record on the main web interface for public viewing.  SUAs received will be posted on public web page with the following information, a unique CLS/SAI data base reference number, date the application was received, and status of the approval process.  The displayed information is purposely generic to minimize confidentiality concerns for the users and the agent.  The received date and reference number will not change once they are set.  The status section will update as the SUA move through the approval process.  The status section may read under review N of N+1, where N can be 1-4 and N+1 can be 2-5.  There is a maximum of 5 levels of review in the system.  It is not anticipated that all five levels will be necessary.

### Assigned Approvers

Level 1 Argos Management Team member – Initial check in and review on content

Level 2 Argos Program Manager – Policy/Regulation review of all SUAs

Level 3 DSD Chief – review of normal environmental SUAs

Level 4 OSDPD Director - Final Decision level for all SUAs

Level 5 unassigned

Super User Argos Program Manager – system administration and account management

### Review Strategies

There are two basic review strategies that will be employed in the review process.  First is the normal review for government environmental agreements that are initials or renewals and non government environmental applications with clear program descriptions of government interest and system use.  In these cases the agreements will be sent through three levels of review for approval.  The second strategy is higher level of review, which covers sensitive use application and uses that require additional review such as fishing vessel monitoring.  In these cases the SUA will be assigned 4 levels of review and signed by the OSDPD Director.  OSDPD Director will reserve the right to delegate his authority to sign SUAs.

### Processing Steps

Once an SUA enters the system the following steps will be followed in the electronic approval process.

- Level 1 approver reviews the initial SUA information to ensure the application is complete.  A valid e-mail address is required to replace the user’s signature and shows the user understands their responsibility under the Global System Use Policy.

- Level 1 approver sets the number approval levels

- Level 1 approver assigns a recommendation for the agreement, either approved, disapprove, pending, or purged to DSD Coordinator.  There is a comment section to capture pertinent information about the recommendation that can be viewed internally in the approval process.

- The public web site will show an update for the SUA under review based on the recommended action taken by the level 1 approver.  If recommended for approval or disapproval the status will read at level 1 of N, where N is the number of level set by the level one approver.  Regardless of the level 1 recommendation the final approval or disapproval will come from the level 3 or level 4 reviewer.

- If questions or information are required the level 1 approver will select pending and generate an e-mail to CLS/CLS America and the displayed status will update to pending.

- If an SUA is withdrawn or resubmitted by the agent CLS/SAI the old or withdrawn agreement will be purged to DSD Coordinator for removal from the system.

- An e-mail is generated to notify the next appropriate reviewer that a new SUA is available.

- In a 2 level review process the Argos Program Manager approver would review the recommendation and comments of the level 1 approver and make one of the following options, Approve, disapprove, pending, increase the levels of review, or purged to the DSD coordinator.  The level2 reviewer will then provide a recommendation and comments for the level 3 approver.

- The level 3 approver will be the final approver unless the SUA calls OSDPD level review.  The level 3 approver will review the comments and recommendations of the first two levels and then make a decision.

- If a level 4 review is necessary then they will follow a similar review as step 9 and make the final determination.

- When an SUA is given the final approval or disapproval an e-mail will be generate to the OPSCOM chairs, CLS and CLS America to notify the interested parties the review process is complete.  The public web site will also display the final status of the SUA.  The e-mail will contain an updated SUA with the approval field populated with the approver’s name, and e-mail, and date of completion, length of time, and comments.  Once and SUA is complete the system will not allow edits and changes to the SUA fields.

- The DSD coordinator will function as an administrator and has the ability to make recommendations at any level in the process plus purge SUA from the database.  The coordinator can not move SUA backwards in the process only forward.  In case of a reviewer absents the coordinator can step in to allow the review process continue and minimize any process delays.

### Summary

The electronic SUA process is intended to reduce the paper and latency of the approval process.  It allows for flexibility in the management of SUAs and a secure transfer route between the Argos user offices and NOAA.  This policy can be change and adjusted as the implementation and system development continues and working procedures mature.

### Electronic SUA Implementation

The Electronic processing system contractor has continued to run into problems installing the development system.  During trails conducted in January and February of 2004 issues where identified with the software coding compatibility with the resident hardware and software.  There were several issues with the performance of the system that could not be overcome.  The contract funding ran out at the end of March 2004 with no delivered system.  NOAA negotiation with the contractor to resolve the issues remaining and complete the instillation by the beginning of July 2004. (38th O/C)

The NOAA Electronic SUA system is Operational as of April 1st 2005.  Since April the system has successfully ingested 30 SUAs.  The approval e-mail is incomplete but otherwise the system is operating as intended.  (39th O/C)

## SYSTEM USE

### Initial System Activity

During the first weeks of Argos System checkout on TIROS-N, about 250 platforms were received.  (8th O/C)

### Operational Activity

A slight increase in the number of active DCP's is noted.  As of October 1, 1981, 2000 individual platforms have been received and processed in the Argos Processing Center since the start of the operation in 1978.  (14th O/C)

The maximum occupancy of the system was approximately 63% in March 1992.  It is expected that PTT growth projections will be accommodated by an increase in the data rate beginning with NOAA I, and a doubling of the onboard Data Record Units beginning with NOAA K.  In spite of the increasing number of platforms, Argos system utilization rate is not projected to be a problem.

The number of active platforms transmitting daily increased from 2194 to 2373 since the 27th O/C Meeting.  The number of platforms whose data were sent through the GTS increased regularly in the same proportion as the buoys (from 625 to 704).  (28th O/C)

The daily average number of active platforms remained between 2250 and 2400 for the period April 1994 to April 1995. Data from 650 to 700 platforms were distributed over the GTS during the same period. Due to increasingly efficient use of the system by the users, the difference between the numbers of active platforms seen daily and those seen monthly continues to grow. The highest level of occupancy is in the Northeastern United States and the North Sea area of Europe. (29th O/C)

The daily average number of active platforms increased from 2400 to 2700 since the last Operations Committee Meeting. The data from 931 platforms are sent on the GTS  (671 in June 1995). The difference between the number of active platforms seen daily and those seen at least once per month continues to grow. The highest level of occupancy still remains in the North Sea area. (30th O/C)

The daily average number of active platforms increased slightly from 2734 in April 1996 to 2814 in April 1997 (3%). But during the same period of time, the number of active platforms seen at least once in a month continued to increase at an higher rate (6%) and it is now far above 5000. The data from about 850 platforms are sent onto the GTS. Concerning the type of platforms in the system, about half of them are drifting buoys. Under this category, we count "floats", which are subsurface drifters, coming up randomly to transmit data. There are now more than 600 active floats seen each month. The highest lever of occupancy is now centered in the North Atlantic Ocean and represents about 75% of the Argos 1 equipment capacity. (31st O/C)

L. Mesnier reported that the daily average number of active platforms increased significantly from 2814 in April 1997 to 3264 by April 1998 (16%).  During the same period, the number of platforms seen at least once a month went over 6000 by mid-1997.  The data from about 700 platforms are sent onto the GTS.  Concerning the type of platforms in the system, about half of them are buoys, either drifting or moored.  Animals represent 10% of the active platforms. Concerning the category “miscellaneous,” which increased dramatically over the last three years, it includes mobiles of any type including hazardous goods transportation.  Concerning the geographical distribution of platforms, the highest level of occupancy is over the North Atlantic Ocean and represented 85% of the Argos-1 equipment capacity by mid-May.  At the same time, the worldwide average system duty coefficient was only 21.7% of this capacity.  Recently, the average load measured on a 12-hour period for NOAA 15 represented about 8% of the Argos-2 equipment capacity.  This confirms that the new equipment provides roughly 3 times the Argos-1 capacity.  The references for calculation of the system duty coefficient will be reviewed accordingly when NOAA-15 will become the primary AM satellite. (32nd O/C)

L. Mesnier reported that the number of platforms, i.e. the number of transmitting platforms seen daily, then averaged over one month, continued to increase significantly from 3264 in April 1998 to 3858 in April 1999 (+18%). A significant part of the increase concerns fishing vessel monitoring. During the same period, the number of platforms seen at least once in a month approached 7000. The data from more than 750 platforms are sent onto the GTS and “Drifters on GTS” represents about 60% of the drifting buoys category. Animal tracking platforms represents only 11% of the total number while this application concerns more than 30% of the current programs in the system but most of these platforms are not transmitting continuously. A “Mobiles” category appears now in the table and curves and it gathers any type of Mobiles not belonging to other categories. Concerning the geographical distribution of platforms, the major change is that the highest level of occupancy is no more over the North Atlantic ocean but along the West Coast of South America. This is due to the concentration of monitored fishing vessels in that area. The highest level was still about 85% of the Argos-1 instrument capacity in April 1999. At the same time, the worldwide averaged system duty coefficient was at 23%.

Finally, it was decided that the references for calculation of the system duty coefficient will be reviewed only when NOAA-16 will become operational. The worldwide distribution of all platforms continues to show high concentrations at rather low latitudes. (33rd O/C)

M. Taillade reported that the number of transmitting platforms seen daily increased by 7% over the year (4121 compared to 3858). During the same period the number of active platforms, i.e seen at least once in a month, went over 7500. The most important type of platforms in the system is still drifting buoys with more than 1400, out of them 900 being transmitted onto the GTS. The global system occupation rate is increasing regularly and is now around 25%, based on the Argos-1 theoretical capacity and reaches a maximum of 85% in Europe and South America. More than 15,000 different transmitters were received and processed last year in the Argos processing centers (34th O/C)

Louis Mesnier reported that the number of transmitting platforms seen daily increased by 6% over the year (4369 compared to 4121). During the same period the number of active platforms, i.e seen at least once in a month went over 8500 then back under 8000. The most important type of platforms in the system is still drifting buoys with about 1400 seen daily, out of them 800 being transmitted onto the GTS. The meeting expressed its concern as the number of PTTs transmitted onto the GTS has decreased since last year. The US co-chairman requested that a specific report concerning the GTS transmission be presented at future O/C meetings (See action item 35-7-C). The number of wildlife and fishing platforms in the system continue to grow.The global system occupation rate is increasing regularly and is now around 30% on average, based on the Argos 1 capacity. Now the system use calculation is based on the Argos2 capacity, which is more than 3 times the Argos 1. The system occupation rate is then around 9% and reaches a maximum of 35% in Europe and South America. More than 15,000 different transmitters were received and processed last year in the Argos processing centers. (35th O/C)

Louis Mesnier reported that the number of transmitting platforms seen daily increased by 13.6% over the year: 4962 in April 2002 compared with 4369 in April 2001. During the same period the number of active platforms, i.e seen at least once in a month went over 9000 then back under 8000. The most numerous type of platforms operating in the system is now fishing vessel monitoring platforms with more than 1500. Operating means seen daily and averaged over on month. The second type in number is then the drifting buoys with more than 1400 including the subsurface drifters and out of them 700 are transmitting onto the GTS (see below). The number of wildlife and fishing platforms in the system continue to grow faster than other types. The global system occupation rate is increasing regularly and is now around 9.5 % of the Argos 2 instrument capacity. It reaches a maximum at more than 40 % in South America due to important Argos activity in Peru and Brazil. It is around 30 % in Europe and North America. More than 16,000 different id numbers transmitters were received and processed last year by the Argos processing centers. B. Woodward of SAI reported on action item 35-7-C in that concern was expressed at OC 35 regarding the apparent low percentage of  drifting buoy data inserted onto the GTS by certain countries, and the possibility that certain countries were withholding data for confidentiality reasons.  Consequently, CLS/Argos was asked to investigate this situation, to explore the possibility of routinely providing GTS buoy data statistics by country and to report on this effort at  OC 36. Substantial assistance to this effort was provided by Etienne Charpentier, the DBCP Technical Coordinator. The main conclusions from this investigation are:

- the number of drifting buoys reporting through Argos has increased substantially since 1991 with some variability during that time;

- the percentage of these buoys reporting their data onto the GTS has in general   increased during this time period;

- recent temporary decreases in numbers of operational drifting buoys were due to several short-term buoy deployments ( e.g., YOTO, GDP for EPIC);

- corrections to the DBCP data base were made to ensure only drifting buoys and their data were represented;

- “Confidentiality is really not an issue anymore although there might be a few small instances from time to time.” The desired buoy and GTS statistics are routinely available on the DBCP web site.

O/C co-chairs indicated continued strong support to put platform data on GTS in accordance with Argos System Use policy. (36th O/C)

Louis Mesnier of CLS reported that the number of “operational” platforms, i.e. transmitting once daily and averaged over one month, increased by 8.7% over the past year.  It was noted that 5393 operational platforms reported in April 2002 compared with 4962 platforms in April 2001.  During the same period, the number of “active” platforms, i.e. transmitting at least once in a month, exceeded 9000 to reach 10,000 during May 2003. The 1,700 platforms used in fishing Vessel Monitoring Systems (VMS) represent the largest number of “operational” platforms used in any one application. The second largest number of operating platforms with more than 1,500 platforms are reported to being used on drifting oceanographic buoys.  It was reported that nearly 750 of this drifting buoys report on GTS and that the totals include the subsurface drifters. The percentage of Drifting buoys transmitting onto the GTS was confirmed to have reached again the level of 2001, i.e. 57%. The number of wildlife and fishing platforms in the system continue to grow faster than other types. It was noted that the global system occupation rate (or duty coefficient) continues to increase with usage estimated at approximately 12% of the Argos 2 instrument capacity in May 2003. System use reaches a maximum at more than 50% in South America due to Argos VMS activity in Peru and Brazil. It is estimated to be around 45% in Europe and North America. It was reported that more than 16,000 individual (different ID numbered) transmitters were received and processed in the past year by the Argos processing centers. (37th O/C)

Louis Mesnier of CLS reported that the number of “operating” platforms, i.e. transmitting daily and averaged over one month, increased by 13.2% over the past year.  It was noted that 6127 operational platforms reported in April 2004 compared with 5414 platforms in April 2003.  During the same period, the number of “active” platforms, i.e. transmitting at least once in a month, exceeded 11,000 to finally reach 12,184 in May 2004. The 2,240 platforms used in fishing Vessel Monitoring Systems (VMS) represent the largest number of “operating” platforms used in any one application. The second largest number of operating platforms with more than 1,800 platforms are reported to being used on drifting and subsurface oceanographic buoys.  It was reported that nearly 900 of this drifting buoys report on GTS and that the totals include the subsurface drifters. The percentage of Drifting buoys transmitting onto the GTS was confirmed to have slightly decreased from 57% to 53%. The number of wildlife, fishing platforms but also ocean subsurface and humanitarian platforms in the system are growing faster than other types. It was noted that the global system occupation rate (or duty coefficient) continues to increase with usage estimated at approximately 15% of the Argos 2 instrument capacity in June 2004. System use remains at a maximum at more than 50% in South America due to activity in Peru (VMS) and Brazil (INPE projects). It is estimated to be around 45% in Europe and North America and growing in Indonesia with 35% presently. (38th O/C)

#### Status of current programs

One hundred forty-one (141) new programs were approved since the last Operations Committee Meeting.  This is an increase of about 40 percent.  The largest part of these programs are devoted to biological studies. (30th O/C)

93 new programs were approved since the last Operations Committee Meeting. There is a decrease in the number of programs but the number of new platforms remained identical to the last year. As usual the largest parts of these programs are in oceanography and biology applications. (31st O/C)

L. Mesnier first explained that the list of current programs is extracted from the approval files.  Current programs are those of which the approval is valid, thus including some which either are not yet active or have recently finished.  Since the last Operations Committee meeting, 209 new programs have been approved.  Although, wildlife tracking represents nearly half of them, oceanography remains the largest application with 47% of the new assigned ID numbers.  Almost 3500 ID numbers were assigned in one year while more than 2000 unused ID numbers have been recovered from the JTA users.  The breakdown of current programs by category shows that 81% of the programs are Environmental/Governmental and 11% are Environmental/Non-Governmental with government interest. (32nd O/C)

Louis Mesnier first explained that the list of current programs is an extract of the approval files. “Current” means either that the approval is valid even if the program is not yet  or no more active, or that the program was active since the last O/C meeting and should be renewed. The number of current programs is 851, a 28% increase over one year, but some of the programs which were renewed produced several different new ones.  Since the last meeting, 210 programs were approved and the renewal of 360 programs is on going. Fishing vessel monitoring is now the first application in new programs with one third of the platforms in recently approved programs. The breakdown by categories shows that 80% of programs are Environmental / Governmental and 11% are Environmental / New Governmental with government interest. Looking at the breakdown of all current programs by field of applications shows that oceanography and wildlife remain the two most important with more than 70% of all programs. A breakdown by countries shows the relative importance of some countries in the use of Argos while the system is used in 57 countries throughout the world. (33rd O/C)

L Mesnier presented the list of current programs which was completed with new data fields: I/R (initial/renewal) including a priori (A) approvals, Initial Deployment date and User Requirements. The number of programs increased to 960 i.e. a 13% increase over one year. Since the last meeting, 362 programs were approved and 216 are renewals. Concerning the number of new programs, wildlife tracking represents 48% of them with 71 out of 146. Concerning the number of platforms, fishing monitoring represents the largest application approved in past year with more than 2200 platforms, i.e. 32% of the total. (34th O/C)

Louis Mesnier presented the list of current programs which is now given with some specific information such as : I/R (initial or renewal) including A priori (A) approvals, initial deployment date and user requirements. The number of programs increased to 992 i.e. a 3.3% increase over one year. Since the last meeting, 372 programs had their SUA approved and 214 are renewals. Concerning current programs, wildlife tracking represents 39% of them with 384 programs. Oceanography comes in second with 33% and 331 programs. Concerning the number of platforms, ie the number of ID numbers allocated to programs, oceanography represents the most important application with more than 11,000 platforms, i.e. 42% of the total. 26,000 ID numbers are presently distributed to users and more than 10,000 of them were unused last year. (35th O/C)

L. Mesnier presented the list of current programs which is given with the same specific information as last year, such as I/R (initial or renewal) including A priori (A) approvals, initial deployment date and user requirements. The number of programs increased to 1085 i.e. a 9.4% increase over one year. Since the last meeting, 388 programs had their SUA approved of which 185 are renewals. Concerning current programs, wildlife tracking represents 41% of them with 449 programs. Oceanography is the second domain of application with 32% and 353 programs. Concerning the number of platforms in programs, i.e. the number of ID numbers allocated to programs, oceanography represents the most important application with more than 11,000 platforms, i.e. 41% of the total. 27,000 ID numbers are presently distributed to users and more than 10,000 of them were unused last year. The breakdown of current programs by granted categories, i.e. Environment/Non Environment, Governmental/ Non profit /Non governmental, etc did not change significantly since the last meeting. The environmental programs represent more than 90% of the total. (36th O/C)

Louis Mesnier of CLS presented the list of current system use agreements (SUAs) which is replacing the former list of current programs. Apart from the usual fields, information given included status (approved, expired, renewed), type (initial or renewal), initial deployment and expiration dates and user requirements. It was noted that the number of current agreements was 1029 over the past year from June 2002 to June 2003. Since the last OC meeting, 395 programs had their SUA approved of which 240 were renewals and approximately 150 were “a priori” approved. Concerning current programs, wildlife tracking represents 47% of the overall total with 486 agreements. Oceanography is the second most dominant application with 349 programs or 34% of the total. In terms of number of platforms per agreements (i.e. the number of ID numbers allocated to programs) Oceanography still represents the most important application with 12,000 distributed ID numbers.  This number represents nearly 31% of the total platforms reporting.  The breakdown of current agreements by recognized categories (i.e. Environment/Non Environment, Governmental/Non-profit/Non-governmental) did not change significantly since the last OC meeting. The environmental programs represent more than 95% of the total number of agreements.(37th O/C)

Louis Mesnier of CLS presented the list of current system use agreements (SUAs) which now replaces the former list of current programs. Apart from the usual fields, information given included status (approved, expired, renewed), type (initial or renewal), initial deployment and expiration dates and user requirements. It was noted that the number of current agreements was 1106 over the past year from May 2003 to May 2004. Since the last OC meeting, 506 users had their SUA approved of which 273 were renewals and approximately 180 were “a priori” approved. Concerning current programs, wildlife tracking represents 49% of the overall total with 544 agreements. Oceanography is the second most dominant application with 351 agreements and 32% of the total. In terms of number of platforms per agreements (i.e. the number of ID numbers allocated to users), Oceanography still represents the most important application with 12,300 distributed ID numbers.  This number represents nearly 31% of the total platforms reporting.  The breakdown of current agreements by recognized categories (i.e. Environment/Non Environment, Governmental/Non-profit/Non-governmental) did not change significantly since the last O/C meeting. The environmental agreements represent more than 92% of the total number of agreements. (38th O/C)

#### Status of non-environmental activity

All along the year, the activity of non-environmental programs remain well below the allow five percent (0.9 percent in June 1996).(30 O/C)

The activity of the non-environmental programs remained far below the allowed level during the second quarter of 1 997.There was only 0.5 % of the Argos capacity used by non environmental activity. (31st O/C)

L. Mesnier informed the meeting that since the end of 1997, new software was implemented to accurately monitor the non-environmental activity on a day-by-day basis. Currently, non-environmental activity represents on average less than 2% of the total system use, but can vary from 1% to more than 3% depending on the activity of episodic programs with a significant potential for loss of life.  During the second quarter of 1998, the non-environmental activity was on average 1.75% of the total system use.  It was generated by about 80 active platforms, while in comparison, the total number of active platforms in the system averaged 3288 during the same period.  The OPSCOM  requested that in the future the non-environmental activity continue to be monitored on a quarterly basis and that all the figures produced be referenced to the total system use and not to the total system capacity. (32nd O/C)

The non-environmental activity is continuously monitored and a report is issued every quarter by CLS and sent to NOAA and CNES. Since the last O/C meeting, a significant increase was noted in the number of law-enforcement programs (+30%) as well as in the activity itself which rose from 1.61% of the system use to 2.83%. The averaged value since the 32nd O/C meeting has been 2.45%. The number of daily transmitting non-environmental platforms was about 95 while the total number of daily transmitting platforms in the system was 3555 on average during the first quarter of 1999. The Operations Committee recommends that the non-environmental activity continues to be monitored as the present level represents more than half the 5% presently allowed by the system use policy. (33rd O/C)

- Mesnier reported that the non-environmental activity is continuously monitored and a quarterly report is sent to NOAA and CNES.   Since the last O/C meeting, the non-environmental activity continues to increase, but less significantly than the previous year.  For the first quarter of 2000, the percentage of non-environmental activity was 3.08% (2.83% in 1999) which represents 113 active platfoms on average (95 in 1999).  The non-environmental activity will continue to be monitored as it represents more than half of the 5% allowed by the system use policy. (34th O/C)

Louis Mesnier presented the list of current programs which is now given with some specific information such as : I/R (initial or renewal) including A priori (A) approvals, initial deployment date and user requirements. The number of programs increased to 992 i.e. a 3.3% increase over one year. Since the last meeting, 372 programs had their SUA approved and 214 are renewals. Concerning current programs, wildlife tracking represents 39% of them with 384 programs. Oceanography comes in second with 33% and 331 programs. Concerning the number of platforms, ie the number of ID numbers allocated to programs, oceanography represents the most important application with more than 11,000 platforms, i.e. 42% of the total. 26,000 ID numbers are presently distributed to users and more than 10,000 of them were unused last year.

The non-environmental activity is continuously monitored and a quarterly report is sent to NOAA and CNES. Since the last O/C meeting, the non environmental activity has continued to increase and the 5% threshold was trespassed at the end of 2000. For the first quarter of 2000, the percentage of non-environmental activity was 5.12% which represents 173 active platforms on average (113 in 2000). Over one year, the percentage was 4.76%. Last year, in addition to the usual NE activity, some important yacht races were organized to celebrate the millenium : Vendée Globe, The Race, etc. Also, it was mentioned that the anti-piracy program of the IMO was growing regularly and faster than the total activity in the system. Presently more than 1/3 of the non-environmental activity is by programs with a potential risk of loss of Life. (35th O/C)

The non-environmental activity is regularly monitored on a quarterly basis and a report is sent to NOAA and CNES. Since the last OC meeting, the non-environmental activity first came back between 4 and 5% and the 5% limit was only reached again at the end of 2001. For the first quarter of 2002, the percentage of non-environmental activity was 3.99% which represents 187 active platforms on average to be compared with 173 in 2001. Over one year, the percentage was 4.75% which is quite the same as last year. Last year, it was mentioned that the anti-piracy program of the International Maritime Bureau was increasing regularly and faster than the overall non-environmental activity in the system. It is now the most active non-environmental application. It represents more than 2% of the total activity in the system, while law enforcement programs represent approximately 1.3% and programs with potential risk of loss of life are very seasonal with variations between 0.5% and more than 2% of the total use of the system. As it was proposed at the last OC 35 meeting, it is now recommended that the 5% limit has to be removed providing that the environmental activity in the system remain predominant. (36th O/C)

Louis Mesnier of CLS reported that non-environmental use of the Argos system continues to be regularly monitored.  For the first quarter of 2003, the percentage of non-environmental activity was 4.64%, which represents 235 active platforms on average compared with 187 for the same period of 2002. Over one year, the percentage was 4.76% which is similar to last year. It was noted that system usage for non-environmental applications did exceed 5% in the 3rd quarter of 2002 but subsequently declined in the 4th Q of 2002 due to a decrease in the episodic use of the system.  Last year, it was mentioned that the anti-piracy program of the International Maritime Bureau was increasing at a greater rate than the overall non-environmental activity in the system. Anti-piracy is now the largest non-environmental application. It represents more than 2.6% of the total activity in the system.  In comparison, law enforcement programs represent approximately 1.1% and programs with potential risk of loss of life (which are very seasonal) vary between 0.5% and more than 2% of the total activity in the system. The meeting decided to adopt a more detailed breakdown concerning the sensitive use and to identify more specifically national defense, homeland security, law enforcement and humanitarian operations. Episodic use will continue to be included in the non-environmental activity report. (37th O/C)

Louis Mesnier of CLS reported that non-environmental use of the Argos system is regularly monitored.  Further to the request by the O/C meeting to have a breakdown by sensitive and episodic use applications (homeland security, law enforcement, humanitarian operations, etc), the unit used to assess the non environmental activity is now the PTT-days and PTT-months used in the system for reporting and invoicing the service. For the whole year 2003, the percentage of non-environmental activity was 5.36 %, which represents 289 operating platforms on average compared with 235 for 2002. It was noted that system usage for non-environmental applications did exceed 6 % in the 1st quarter of 2003 but subsequently declined during the year due to a decrease in the episodic use of the system and in the homeland security and law enforcement applications. Homeland security is now the largest non-environmental application. It represents more than 3% of the total activity in the system and nearly 60% of the non environmental activity.  In comparison, law enforcement programs represent approximately 1.6% and programs with potential risk of loss of life (which are very seasonal) vary around 0.5% of the total activity in the system. The humanitarian operations represents now 0.5% but is growing fast due to the deployment of platforms by the WFP school feeding project. The percentage of Non environmental activity is expected to reach more than 6% in the second quarter of 2004. (38th O/C)

#### Status of US processing agreement

The 1994 Agreement exceeded the guaranted minimum amount of processing required by 44 platform years, primarily due to a larger than anticipated drifting buoy program in the Gulf of Mexico. In 1995, the U.S. requirement is for 725 platform years of processing. Like the JTA, the U.S. rate was reduced 3.7%. The total value of the 1995 U.S. Agreement is $ 2,660,750. (29th O/C)

T. Bryan informed the meeting that the 1996 U.S. JTA costs are nearly $3.0M for 805 platforms years.  In 1995, the U.S. contracted for 725 platform years and actually used 721.5 platform years. (30th O/C)

R. Bassett informed the meeting that the 1997 U.S. JTA costs are nearly $2,5M for 675 platform years. In 1996, the U.S. contracted for 805 platform years and actually used 777 platform years. A report from the U.S. Government User Group stating Satellite Data Collection and Location system requirements was entered into the record. (31st O/C)

T. Bryan reported that the United States has committed to 655 platform years in 1998 and that, with the exception of the Global Drifter Program, to date there has been minimal interest in taking advantage of the 35% additional free processing. (32nd O/C)

Steve Auer, the US JTA ROC (Representative Of Country) has implemented a US JTA website (www.ogp.noaa.gov/argos) which is linked to the SAI and NESDIS sites. The US JTA has 500 Argos programs of which 40% are Non (Federal) Governmental Organizations (NGO). The US use increased 23% last year; so far, there has been a negligible increase this year. The US raised its commitment at the 2000 JTA Meeting from 661.6 to 685.0 Ptt/yr in part to help offset the CLS/SAI income loss expected from the phasing in of Location Plus service to biologists. The ROC sends invoices to 270 users of which there are 100 governmental (average 10 Ptt/yr) and 170 NGO (average 1 Ptt/yr). The ROC is concerned that many NGO make payments after service is rendered which has caused delays in the past for the US in meeting its quarterly payments to SAI. The ROC suggests it might be advantageous to all if SAI could collect the actual use JTA fees directly from the NGO users on their quarterly SAI invoices. Also of concern the ROC only gets a 50% user response rate in gathering new calendar year requirements estimates; this presents a problem in making the US commitment at the annual JTA meeting. Fortunately most of the non-replies are from small users.  A user requirements survey should be conducted of biologists currently using the Argos system to see what future system enhancements are desired. So far, no professional organization has been identied that can speak for biologists like the DBCP does in gathering and forwarding oceanographer system requirements to the JTA. The OPSCOM directed NOAA to organize a study of its own animal applications for future system requirements. The ROC pointed out that there were JTA Argos user transactions which may have linkage opportunities for better efficiency and compliance by the users. For example, the SUA renewal status could perhaps be reported on the annual JTA Requirements request and, if appropriate, a SUA form could be attached. Also the JTA invoice could perhaps be linked to the SAI quarterly invoice for NGO’. (as suggested above). The ROC concluded by noting that there is significant user frustration with getting good cost estimates (and the ROC in getting good user estimates). This could perhaps be mitigated by developing an easy-to-use cost estimating tool (could be placed on the ROC website) similar to many found on the web today (e.g., auto.com to purchase and borrow funds for a new car). The cost tool should provide complete estimates for the CLS/SAI supplemental costs and the JTA costs. This would bring a level of “no surprises” to the users to better plan and budget their financial resources. The ROC will address the items with SAI. (35th O/C)

S. Auer of NOAA, the U.S. Argos JTA ROC, presented the status of the U.S. JTA.  In 2001, the U.S. platform year use increased by 3.7% while the total number of active platform months only increased by 0.3%.  About 75 new users entered the U.S. JTA and these were predominantly biologists.  The ROC paid $2.7M to SAI for 2001 JTA costs.  The ROC actually collected $3.2M from users with about $1M of this amount comprising advance payments for anticipated 2002 use.  About $0.5M in user costs remains outstanding (uncollected) primarily from NGO’s; this is becoming more of a concern with the dramatic increase in NGO’s over the past several years and the need to pay SAI promptly and “in full” each quarter.  The ROC is collaborating with SAI to develop creative techniques to improve collections from this sector.  The U.S. signed for 695 platform years in 2002.  One expected area of increase is the ARGO program; it used 11 platform years in 2001 and expects to use 55 platform years in 2002.  Biologists have expressed their gratitude for the phase out of costs for ALP “location Plus service” which will become part of the basic JTA service for biologists, i.e., “free”, in 2003.  The ROC notes that new users are now “by-and-large” better informed about the JTA procedures and have more realistic expectations of the Argos system, for example: animal tracking. This change can primarily be attributed to vast improvements in 24-hour/7-day available website information at CLS, SAI, NOAA Argos System, and U.S. JTA, and the implementation of Argos webgroups for biologists. (36th O/C)

The U.S. portion of the Argos Joint Tariff Agreement (JTA) is described. In 2002, the U.S. used 1402.8 Platform Years  (Ptt/yr) and 41,305 Active Platform Months.  For 2003, the U.S. has agreed to purchase 790.0 Ptt/yr and expects to use 1500 Ptt/yr and 43,400 Active Platform Months. (37th O/C)

Steve Auer informed the OPSCOM on the status U.S. portion of the Argos Joint Tariff Agreement (JTA).  The total Costs for the U.S. JTA have risen appreciably increasing 39% the past 3 years ($2.5M in 2000 to $3.5M in 2003); these costs will increase 15% more in 2004 to $4.0M. NOAA has borne the biggest JTA cost-growth burden.  NOAA costs in 2004 will be 87% more than 3 years ago an additional $1M! These cost trends are ominous as total NOAA Argos use could increase by 43% more the next 3 years.  In the face of budget reductions and shifting priorities, NOAA has determined that it must significantly reduce its future JTA cost participation, and the NOAA cost basis for this must be appreciably less than its CY 2003 cost.  The U.S. ROC and Service Argos Inc. are continuing their collaboration/partnership toward delivering a responsive efficient user service.  The new JTA invoice collection option of SAI direct quarterly billing implemented in 2003 is working smoothly.  SAI now handles about 60% of the JTA user invoicing while the ROC still invoices and collects the vast majority of costs from 100 predominately Federal users.  It is proposed that SAI assume collection responsibility for all non-NOAA users next year.  This will eliminate most of the NOAA administrative overhead associated with the ROC user invoicing.  This transition in user invoicing/collection responsibility is past due as NOAA has provided it at no cost to the users or CLS/SAI for over 25 years during which the number of invoice transactions has increased from 4 to over 500. (38th O/C)

## EVOLUTION OF THE ARGOS PROGRAM

As NOAA and CNES move forward with plans to cooperate on Argos for NOAA N' and METOP, there will be a number of challenges and opportunities for expansion and enhancement of the current system to meet users needs.  For instance, CNES and NOAA are beginning to explore international DCS cooperation with the Japanese National Space Development Agency and perhaps others in the future.  The O/C agreed on the following resolution regarding this matter:

NOAA and CNES will work together to assess and monitor developments in their governments and the commercial sector with regard to user requirements and would take them into account when planning for the future.  (28th O/C)

A presentation on the requirements of Argos system users was given by M. Taillade (CLS/Service Argos) and A. Shaw (Service Argos, Inc.).  It included results of a comprehensive survey conducted in 1995.  The survey indicated overall satisfaction with Argos and a desire to continue use of the system.  With regard to future scientific and observational requirements, an evolution  in the system is desired in the following ways:

- slightly better location accuracy either by improvement in the Doppler technique or more widespread integration of GPS.

- higher data throughput with most users satisfied by 3-5 kilobits per pass.

- continued emphasis on improving on-board satellite receiver sensitivity with the primary goals of reducing PTT power consumption, size and weight.

- implementation of a downlink messaging capability to permit sending of messages or acknowledgments to user platforms.

- a slight increase (from 2 to 3 or 4) in the number of operational satellites.

The presentation emphasized the role Argos has played in serving as a catalyst for many international cooperative agreements and formation of coordinating bodies for data collection.

It also indicated unique Argos capabilities such as global coverage (store and forward), simple operation (for users), Doppler location, and highly sensitive receiver enabling small, low-power transmitters. (30th O/C)

Michel Taillade presented an enthusiastic paper giving an overview of present and future Argos users requirements (Argos 4). Among Argos applications, ocean and climate studies represent today the most important activity (34% of the total). When looking at the medium and long term evolution of this domain we observe the following significant points: GOOS (the Global Ocean Observing System) is the framework of the evolution toward a global system for the study and prediction of the global climate. There is a significant move in USA for an organization around the studies of this domain: Interagency organization for ocean, NOAA climate service proposition for climate. A similar move can be seen at the global level with the creation of JCOMM, a joint organization of WMO and IOC. These evolutions of the national and global level are the beginning of a significant move to set up ocean and climate studies, services and organization. When looking more precisely at this domain, we can see a new dimension in the measurements within the study of the oceans. Subsurface measurements are very promising in the way they are bringing access to the study of the largest part of ocean. Ocean studies and subsurface measurements are needing an increased data rate transmission which represents the main constraint for the evolution of the Argos onboard equipment and represents the condition for the system to continue to play an important role within this domain. Initial results of this study show that a new channel with a data transmission bit rate up to 40kbits per second might cover the long term needs of ocean and climate. (35th O/C)

C. Vassal from CLS presented their estimates of the user requirements for the NPOESS era. To an extent these requirements have been coordinated with the instrument development constraints. They are mission requirements for which the feasibility needs to be evaluated such as :

- Capacity

- low power (new generation) PTTs and PMT’s: as A-DCS

- standard PTT’s and PMTs : as A-DCS

- high rate PTTs and PMTs increase of capacity needed, by same bit rate.

Timeliness: Installation of an Argos instrument on 0530 and 1330 orbits ; No blind orbits should be allowed. Argos data should be both in the stored data and in LRD. Some internal enhancements to the Argos instruments that are proposed are transparent for the satellite.  The OPSCOM discussed a proposal to connect the instrument to the NPOESS On Board Computer.  The NOAA co-chair cautioned that major changes to the Argos instrument baseline may be difficult due to the advanced stage of the (see write-up) proposal selection process.  The OPSCOM co-chairs opened an action item to draft a Letter of Intent outlining these requirements to facilitate discussions with the NOAA/IPO (36-4-C/S). C. Rob Bassett from NOAA reported on recent efforts to define Argos requirements for US users in the NPOESS era (see exhibit    ). He highlighted that the law enforcement users expressed great interest in the down-link message capability while the ocean science community required data throughput on the order of 40 kbps. (36th O/C)

Rob Bassett reported on NOAA efforts to collect user requirements for future DCS missions. He highlighted several recent presentations to various user communities that indicated a need for more accurate Doppler locations and the capability to transmit large (Mb) data sets. While efforts continue to solicit user requirements, many of the inputs are qualitative vice quantitative which makes a technical statement of need quite difficult. Christophe Vassal presented the preliminary results of a study performed during the period June 2002 to June 2003 to collect and analyze users’ requirements. These requirements will be used as a framework to define functional specifications for the next Argos generation to be flown on NPOESS and GCOM B satellites. It has to be noted that it is not an easy task to ask Argos users about their requirements for the future when the third generation of the system is not even flying. However out of 5 categories of Argos users, namely oceanographers, biologists, fisheries specialists, government agencies and humanitarian organizations, we can define two categories of users’ requirements:

- users’ requirements relative to transmitters where users would like inexpensive transmitters, lighter, less power drain demanding, and with frequency synthesizers for better Doppler positioning.

- users’ requirements relative to system performances where users would like reduced latency times principally at the equator, reduced throughput times, more capacity to accommodate the regular growth of active transmitters that we have been experiencing since 10 years and to accommodate high data rate applications.

Also the operator of the system, CNES/CLS anticipates certain technology driven evolution like the capability to download new software modifications and/or evolutions directly into the onboard instrument through the satellite processor, the capability to perform DRUs maintenance operations from the ground and the capability to change the frequency of a given transmitter or of a group of transmitters from the satellite using the downlink. It expected that those preliminary results will be followed by more precise analysis when phase A studies for the next Argos generation will have been decided. (37th O/C)

Christophe Vassal presented the Argos constellation as it is today with 3 orbit plans (early morning/NOAA 15, morning/NOAA 16, afternoon/NOAA 17) providing good system performances to the users. Christophe Vassal indicated that the future planned Argos constellation from 2010 would provide the same performances with again 3 orbit plans (early morning NPOESS C3, then NPOESS C6, morning METOP-1 then METOP-2, afternoon NPOESS C2, then NPOESS C5). Between now and the NPOESS era, there is a risk on the early morning orbit where there is only one satellite in orbit (NOAA 15) and no more planned before the launch of NPOESS C3. The meeting is taking note of the need for a gap filler and has defined an action item.

C. O’Connors provided an update to the user request for Blind Orbit Support.  NOAA was tracking the development of the Barrow ground station.  In Fall 2003 the Barrow site implemented a T1 line between Barrow and Fairbanks Alaska to allow for data transfer into the CDA node in Fairbanks.  In recent months Barrow ground station is receiving HRPT data from the blind orbits in support of the US National Weather Service.  The current Terascan software configuration can only process one data stream at a time.  A request for an upgrade to the software to allow two data stream simultaneously HRPT, and STIP.  The earliest funding may be available for the upgrade is October 2006.  In the mean time NOAA is interested in testing its equipment in place at Svalbard for risk reduction for the NPOESS mission.  NOAA is considering downloading blind orbits for one or both of the operational satellites to accomplish this test.  The testing may begin in early 2005. Discussions took place on the non environmental use of the Argos allocated spectrum.  NOAA has been coordinating the expansion of non environmental applications due the regulation change in August 2003 with the NTIA the granter of the frequency bandwidth.  In several meetings between NOAA and NTIA and SAI, NOAA and NTIA risks were identified to the system.  NTIA is not in favor of any non environmental use in the Earth Exploration Satellite Service (EESS), but recognizes that there are unique capabilities of the Argos system (small transmitters, low power …etc.) which Governmental law enforcement, homeland security, national defense, and humanitarian application would benefit from.  NTIA recommends that NOAA consider re-establishing a 5% cap on non environmental use.  The 5% was de minimis value on the environmental frequency band and was reported to US Congress by Secretary of Commerce Ron Brown in the early 1990’s. B. Woodward express their view on the NTIA meetings as a positive process and recommended that if a cap is re-established that it be based on system capacity rather then active platforms or IDs.  OPSCOM took an action 38-4 C/S to discuss the definition of 5% system use and how it should be applied in operation to protect the environmental users. C. O’Connors submitted an informational matrix (see exhibit # 14) of space based data collection system constructed by a third party Aerospace Corp. for NOAA.  The purpose of the study was to help NOAA understand the viability of commercial providers to make better informed decision and to fend off commercial challenges of competition.  Discussion were held on whether the matrix should be posted and presented at user meeting in which strong objection were raised from CNES, CLS, and SAI.  There were concerns that posting the information would promoting these commercial entities and not to the advantage of the Argos system.  NOAA agreed not to post the matrix and reserve the information per US informational requests. NOAA made a request to create a customer survey to be included in the renewal letter procedure.  CNES/CLS felt it would be difficult to gain user responses to both the SUA and a survey.  CNES/CLS conducted a recent survey and delivered it to CNES.  M. Hucteau will provide a copy of the study to NOAA. (38th O/C)

# Joint TARIFF Agreement

## POLICY

### GENERAL

#### Management Responsibility

Operators covered by the 1981 U.S. Processing Agreement are within 3% of the planned use.  NESDIS will not manage the U.S. Processing Agreement after 1981.  The Special Research Office of NOAA will manage the 1982 U.S. Processing Agreement and NESDIS will continue as technical consultants to that office.  (14th O/C)

#### Global Processing Agreement, O/C Participation

The O/C decided that a committee member or their representative would participate in future negotiations for the Global Processing Agreement.  (16th O/C )

#### O/C Review, Tariff Changes.

At each O/C meeting, Service Argos will inform the O/C of the tariff structure and prices in effect.  If changes to the tariff structure are anticipated, either for the Joint Tariff Agreement Meeting or the annual tariff document, Service Argos also will present these changes to the O/C at this time.  The O/C will review these proposed changes and provide guidance as necessary to ensure that the intent of the MOU is not violated.  (18th O/C)

#### Pricing List

It was agreed that an annual review of processing rates and the pricing structure is appropriate.  (12th O/C)

#### Cost Recovery

The cost recovery principle outlined at the 19th O/C Meeting was part of the negotiations for the new Memorandum of Understanding.  (20th O/C)

## TARIFF PRICE STRUCTURE

### GUIDELINES

#### Annual Pricing Review

The O/C agreed that:

1)	An annual review of rates and pricing structure is appropriate.

2)	The users should be advised that the rates and pricing structure will be reviewed and may be changed annual.  (12th O/C)

#### Future Funding Plan, Service Argos

A future funding plan for Service Argos was discussed.  This plan indicates a near balance of income and expenses for the year 1990.  The figures show a cumulative deficit between 1984 and 1990.  This projection assumes a system usage growth rate of 15%.  Under this plan, the tariff should remain unchanged through 1990.  (19th 0/C)

### DETERMINING TARIFF CHANGES

#### Determining Tariff Changes

The rate increase proposed by Service Argos in 1981 only takes into account the inflation rates during 1980 and some changes in the exchange rate between French francs and U.S. dollars.  Listed below are comments and guidelines suggested by the O/C for use in determining tariff changes:

##### Original Basis and Change:

The original basis for the pricing policy in the present MOU was to provide support to FGGE.  Since FGGE is now complete, a change in the MOU in regards to pricing could now be considered.

##### Pricing Changes:

A major change in the price structure seems appropriate if:

1)	Operating costs become a problem.

2)	 There is a change in the U.S. or French policy concerning cost recovery.

#### Change Justification

It is difficult to change the current price structure, just as a matter of principle, once it has become well established.  There should be some explainable basis for the change.

#### Change Notification

Any change in price structure should be made with sufficient lead-time for users to adjust their budgets.

### DATA PROCESSING COSTS

#### Location Processing Costs.

Processing costs for platforms requiring location will be $20 per day until 1980.  (2nd O/C)

#### User Cost Document

It was agreed that the Users Cost Document would be issued as a CNES Document.  The Argos kit will be issued as a joint CNES/NASA/NOAA document.  (3rd O/C)

#### Revised Charges

The recalculated user charges proposed by Service Argos have been reviewed and are acceptable to NOAA.  (9th O/C)

#### Reduced Tariffs

CNES stated that reduced tariffs are available to all operators of large numbers of platforms.  The present global processing agreement consists of only government agencies.  (16th  O/C)

## PROCESSING AGREEMENT

### GENERAL

#### 1981 Agreement

The 1981 Agreement has increased by 15 platform-years over the 1980 Agreement.  Ten of these are for the U.S. and 5 are for Australia.  NOAA has no objection to the extension of the agreement to other countries providing that:

1)	Service Argos and CNES agree

2)	Collected data must be meteorological or oceanographic of broad operational or experimental use by several countries such as occurred in the FGGE or WWW Programs.  (13th O/C)

### PRICING STRUCTURE, CHANGE PROPOSALS

#### Pricing Structure (1983)

A new pricing structure has been proposed by the members of the Global Processing Agreement for use in 1983.  This new pricing includes prices for direct readout users and users that require no location computations (data collection only).  These changes were proposed because Service Argos must process all messages received in order to monitor the system, regardless of user requirement, and there is a need to help defray these costs.  The pricing structure proposed for the Global Processing Agreement members could be used for all qualified users in 1984.  Of course, the base price is variable and is based upon the number of platform years involved.  Since the current MOU does not authorize such charges, the O/C gave tentative approval to the new pricing structure pending the agencies' approval of the recommended changes to the MOU that apply to data processing pricing structure.  (16th O/C)

#### New Pricing Structure

The JTA recognizes the need for adjustments or user fee restructuring based upon system use.  The JTA representatives and CLS/Service Argos will develop a new tariff proposal with consideration given to new and anticipated programs.  (22nd O/C)

CLS presented a proposal which would enable reduction of the accumulated losses and tariff rate.  This proposal was based on anticipated growth rate and additional revenue being generated by non-environmental users as provided for in the MOU (up to 5 % of capacity is allowed for this purpose).  NOAA expressed concern that since currently, environmental applications utilize about 17 % of system capacity, the potential volume generated by non-environmental users could become a predominate and highly visible factor, thus bringing into question the environmental nature of the system and jeopardizing the frequency allocations.  NOAA and CNES agreed to establish a Working Group to propose to the O/C Co-chairs guidelines for implementing non-environmental use of the system.  (23rd O/C)

#### Basic Service Charge

It was noted that some platforms operate on a reduced duty cycle. While this reduces users' processing costs, expense to CLS/Service Argos is not reduced accordingly.  A basic service charge to more equitably distribute the cost was discussed by the JTA, which then requested CLS to analyze the idea.  J.  L.  Bessis presented a scenario based on 1989 use which includes a monthly service charge and applies excess revenue to reducing the cost per platform year for basic standard services.  Recognizing that applicable percentages may require annual adjustment and efforts would be made to reflect the expected use during the year under negotiation, the O/C approved the concept and authorized the JTA to adopt such a mechanism if they so choose.   (24th O/C)

#### Standard Scientific Service

A new class of service, the «Standard Scientific Service», was adopted by the JTA in agreement with CLS/Argos.  Under this service:

1)a platform will transmit no more than eight hours in any 24 hour period ;

2)a platform will transmit every day (requirement subsequently dropped);

3)standard location or standard location and data processing services only will be applied (coefficient of x/3);

4)all platforms in a single program must meet these conditions ;

5)separate applications for each unique program must be submitted.  (25th O/C)

The conditions were subsequently modified to include the following

1)a platform will transmit no more than 24 hours in any 72 hour period ;

2)Users will be charged the standard tariff for up to 10 days in a month.  (28th O/C)

#### Division of Operating Costs

At the 13th JTA Meeting, the it was agreed that JTA programs would supply 50% of the estimated Argos operating costs while the remaining 50 % would be handled by non-JTA programs.  The JTA will also be liable for 50 % of allowable losses from 1984 through 1990.  (25th O/C)

#### Accumulated Debt and Inflation

The JTA requested the O/C to review and make recommendations on the CLS/Service Argos intention to apply inflation on the accumulated debt.  CNES representatives noted correspondence with NOAA regarding this issue and discussed the time period under which the inflation could be applied.  NOAA indicated that it was not clear from the correspondence under what circumstances and time period inflation could be applied.  The Co-chairs agreed to appoint a working group to make a recommendation to the Argos O/C regarding JTA contribution to reducing the deficit.  (25th O/C)

#### Value-added Services

Commercially provided value-added services which incorporate processing fees and their relationship to the JTA were discussed.  The O/C accepted, in principal, that JTA eligible users should be offered a preferential tariff for the processing portion of these value-added services.  The Committee also recognized that administrative details should be worked out between CLS / SAI, the commercial provider, and the JTA Representative Organization for the Country (ROC)  (27th O/C)

#### Minimum Use Charge

Noting that the cost to the user should be linked to costs incurred by CLS/SAI, while still reflecting the services received and perceived by the user, the JTA Chairman and CLS asked the O/C to consider the possibility of a minimum use charge(s).  The Committee agreed that a charging change to reflect minimum level of use would be appropriate.  The Committee further agreed to the possible application of two such charges: 1) a monthly charge for each ID number assigned and 2) a fixed monthly charge for each ID number used.  It was noted that the implementation of such charge(s) may require some adjustments to be revenue neutral.  (28th O/C)

#### Incentive Tariff

Growth in the number of platform years is inhibited

On behalf of the Data Buoy Cooperation Panel and the JTA, the JTA Chairman requested that the O/C endorse the concept of incentive (reduced) tariffs to limited user groups within the JTA to stimulate cooperative programs.  The O/C agreed in principle to this proposal provided that: 1) there is a demonstrated benefit to the general public, 2) the cost to other JTA participants is not increased, and 3) there is no loss in total revenue.  (28th O/C)

## Joint TAriff agreement meetings

### Annual meeting, reports

The 14th JTA meeting agreed to increase the proportion of the operating expenses covered by the JTA because of the shortfall in revenue generated by commercial users. The JTA portion will increase from 50% to 53.3% in 1995, 56.6% in 1996 and 60% in 1997 provided that the minimum tariff does not exceed the 1995 rate. The meeting considered an incentive tariff for cooperative programs and a minimum use charge in the form of a charge on allocated ID numbers. Both items were deferred, the former for economic and operational reasons, although a pilot project may be implemented in 1996, and the latter because the diversity of applications would cause unacceptable financial penalty to some users. If the amount of available ID numbers becomes critical, a charge per ID number may be implemented. It was noted the accumulated loss debt is being repaid ahead of schedule. (29th O/C)

T. Bryan informed the meeting that the tariff for 1996 was able to be reduced by about 1 percent to FF25,750 per platform year after applying the previously adopted rules. This would also allow the remaining accumulated debt of FF5.0M to be reduced by about FF1.5M. Other significant issues included the adoption of a charge for ID numbers that have been inactive for one year, the request for a report on the impact of potential budget reductions on services provided by CLS/Service Argos, and the request to the Operations Committee to explore the possibility of obtaining continuous data from a third satellite. T. Bryan also informed the meeting of an impending proposal from the Global Drifter Program for a special tariff rate due to volume and program consistency.  The meeting noted that it had previously approved the concept of  such a special rate providing that the Joint Tariff Agreement was revenue neutral, there was no additional cost to other users, and there was a benefit to the community, e.g., data available on the Global Telecommunications System (GTS).  The meeting reaffirmed this decision and approved implementation of such changes to the tariff structure should JTA see fit. T. Bryan informed the meeting that the 1996 U.S. JTA costs are nearly $3.0M for 805 platforms years.  In 1995, the U.S. contracted for 725 platform years and actually used 721.5 platform years. (30th O/C)

R. Bassett informed the meeting that the tariff for 1997 increased by about 1 percent to FF.26,000 per platform year due to a substantial decrease in system use. Other significant issues included a report that the adoption of a charge for unused ID numbers was extended from a period of non-use from one year to two years. R. Bassett also informed the meeting that the Argos large International Program (ALIP) was adopted on a one year interim basis in an attempt to expand international programs at a substantially reduced rate. (31st O/C)

T. Bryan reported on the results of the JTA XVII meeting, in particular the adoption of a proposal whereby each country would be allowed a 35% increase in usage compounded without additional charge in each of the next 2 years.  M. Cazenave pointed out that the impact of this proposal was not known.  In response, the Operations Committee expressed concern about the future consequences of major tariff changes and reaffirmed its commitment to maintaining the financial health of the processing system.  M. Cazenave also noted that there is an ongoing problem with late payments by some countries.  T. Bryan also conveyed to the Operations Committee the recommendation that CLS/Service Argos provide the JTA a more detailed financial statement of operating and management costs with a breakout of the promotion and marketing item.  The Operations Committee concurred and requested that this statement be available to them as well. (32nd O/C)

D. Painting, JTA Chairman, reported on the main results of the 18th meeting of the Argos Joint Tariff Agreement, Marathon, 19-21 October, 1998. He noted that the formulation adopted at JTA 17, La Réunion, October 1997, to run for two years, had led to a deficit of operating costs over revenue of some FF. 1.7M for 1998, hence JTA18 decided that steps should be taken in 1999 and after JTA 19, to achieve a balance of income and expenditure in the very near future, whilst retaining the principles established at past meetings. The Operations Committee agreed that it was essential that the Tariff Agreement be modified, within the current guiding principles and within the framework of co-operation between CLS/Service Argos, Inc. and the users, with the objectives of obtaining a balance of income and operating costs and eliminate the current deficit as soon as practicable in a period not to exceed five years. The JTA Chairman agreed to co-operate with CLS in bringing a suitable proposal to the next JTA session. (33rd O/C)

D. Painting, JTA Chairman, reported on the main results of the 19th meeting of the Argos Joint Tariff Agreement (JTA), Wellington, New Zealand, 1-3 November 1999. He drew attention to the discussion on user requirements and in particular two DBCP recommendations  supported by the JTA.. These were:

- The need to improve data reception and dissemination within the International South Atlantic Buoy Programme (ISABP) by connecting existing S-Band stations to the Argos processing centres.

- The potential benefit to DBCP programs that could be realized by integrating the planned Brazilian Space Agency (INPE) DCS into the Argos global system. The Operations Committee endorsed the CLS in response to the recommendations as part of the Argos development program.

Recalling the guidance given by the 32nd Operations Committee meeting, the JTA      Chairman outlined the plan adopted by JTA 19 to address the deficit of income on expenditure that had accrued since the 1998 Joint Tariff Agreement. The Operations Committee approved the general principles of the plan whilst stressing the need to monitor and adjust the variable factors in the light of actual experience. (34th O/C)

The JTA had agreed to maintain the five year plan, agreed at JTA 19, although it had noted that global operating costs had risen above the 2% allowed for in the plan. The Operations Committee agreed in principle to a proposal made jointly by CLS and the JTA Chairman to limit the increase in operating costs for the purpose of calculating the actual share to be met by the JTA in order to avoid an increase in accumulated deficit of JTA income over costs. (The details of this limitation to be decided at the next JTA session). The meeting noted that increases in operating costs were inevitable during periods of investment in system improvements and expansion of services that were to the benefit of JTA and non JTA users, however the meeting stressed the need to maintain a sound business footing for the Argos Service whilst keeping a fair balance of contributions of JTA and non JTA users to operating costs. The Operations Committee concurred with the following proposals agreed at the JTA meeting : to enhance the GTS subsystem with a BUFR (Binary Universal Format for the Representation of data) encoder, to phase in class A/B positions for animal trackers as part of the basic service. This to be accomplished over a three year period through a 1/3 reduction of full cost per year. (35th O/C)

Following the direction of the 35th OPSCOM, the JTA had agreed to cap costs, for the purpose of calculating the JTA share of operating costs, at the actual 2000 figure to be then increased at the official inflation rate. A simplified version of the FYP (2000-2004) as adopted by JTA 21 was presented; showing only revised costs and the expected effect on annual and accumulated losses. The Operations Committee agreed, in principle, with the user request to enhance the Argos GTS processing sub-system to accept relevant data from non Argos satellite DCS for insertion into the GTS. Such data might include, for example, Argo data relayed by commercial satellites or data from the Brazilian satellite DCS.  In this latter connection the Operations Committee endorsed the ongoing activity being undertaken by CLS to allow Argos PTTs to operate on the Brazilian satellite DCS. (36th O/C)

Derek Painting informed the OPSCOM of the main results of the twenty-second meeting on the Argos Joint Tariff Agreement (La Martinique, 21 – 23 October, 2002). It was noted that the 5-year plan (2000 – 2004), that provided a systematic framework for JTA cost and tariff evolutions was operating successfully and should result in elimination of accumulated losses by 2005. Beyond 2004, the tariff structure needs to be re-negotiated to reflect the changes in user community and operational cost basis and also to simplify the rules and conditions of use, since these have become increasingly complicated over the years. The OPSCOM concurred with the need to re-address the basis of tariff determination, especially to return to the original principles of cost and benefit sharing amongst all JTA participants. It therefore requested the JTA chairman and CLS to bring this issue to the next meeting of the JTA with the objective of developing a framework for future tariff evolution, based on readily understood cost/benefit principles. This plan, in draft form, should be presented at the next OPSCOM meeting for approval in principle and further refined for implementation in 2005 following the twenty-fourth meeting of the JTA in autumn 2004. On the question of re-activating the Lannion global ground station to address the “blind orbit” issue, the meeting was informed that a program to enhance the Barrow ground station was in progress. This approach would not entirely restore the service provided by Lannion but was being undertaken in the light of current operational and technical considerations. Derek Painting presented to the meeting a graph which was already presented at the last DBCP meeting and shows clearly the relative effect of Lannion and Barrow ground stations on the blind orbits. It was noted, however, that the new generation of satellites carry digital data recorders that might facilitate downloading of stored data to Lannion (in its current configuration) at little effect. Also it was noted that the METOP ground segment would eliminate NOAA/POES blind orbits. (37th O/C)

- Painting informed the meeting on the results of the twenty-third meeting on the JTA. Following the action proposed by OPSCOM 37 the JTA meeting had elaborated some guidelines for a future structure and established a small working group tasked with preparing a firm proposal to be considered by the twenty-fourth meeting on the JTA (to be held October 2004). Bill Woodward presented an initial draft of the JTA Proposal as a result of work between CNES/CLS, JTA Chairman, and DBCP Chairman. The new structure is proposed to include a monthly fee for active platforms (seen at least once in a month) and a fee for the PTT day unit. Simulations on actual 2003 data have been performed to illustrate the effect of this potential new structure and a Five Year Plan was presented showing how the new structure could seamlessly enable a transition from the previous five year plan. The next steps include completion of the simulations and drafting of a proposed solution(s) by the JTA working group no later then September 14th 2004 for the October 2004 JTA meeting. (38th O/C)

During the twenty third JTA meeting in Brazil, the meeting asked CLS to determine the portion of Argos costs to be attributed to the JTA to be approved by the Operations Committee. Christophe Vassal presented the methodology to derive the Argos costs to be attributed to the JTA from the global CLS costs following a 3 step approach using CLS’s analytical accounting principle and distribution by percentage. The meeting took good note and agreed in principle with the methodology proposed and that after some detailed elaboration with the JTA working group it could provide a satisfactory basis for determination of the future JTA share of operating costs. (38th O/C)

## Status of U.S. processing agreement

The 1994 Agreement exceeded the guaranteed minimum amount of processing required by 44 platform years, primarily due to a larger than anticipated drifting buoy program in the Gulf of Mexico. In 1995, the U.S. requirement is for 725 platform years of processing. Like the JTA, the U.S. rate was reduced 3.7%. The total value of the 1995 U.S. Agreement is $ 2,660,750. (29th O/C)

T. Bryan informed the meeting that the 1996 U.S. JTA costs are nearly $3.0M for 805 platforms years.  In 1995, the U.S. contracted for 725 platform years and actually used 721.5 platform years. (30th O/C)

R. Bassett informed the meeting that the 1997 U.S. JTA costs are nearly $2,5M for 675 platform years. In 1996, the U.S. contracted for 805 platform years and actually used 777 platform years. A report from the U.S. Government User Group stating Satellite Data Collection and Location system requirements was entered into the record. (31st O/C)

T. Bryan reported that the United States has committed to 655 platform years in 1998 and that, with the exception of the Global Drifter Program, to date there has been minimal interest in taking advantage of the 35% additional free processing. (32nd O/C)

Steve Auer, the US JTA ROC (Representative Of Country) has implemented a US JTA website (www.ogp.noaa.gov/argos) which is linked to the SAI and NESDIS sites. The US JTA has 500 Argos programs of which 40% are Non (Federal) Governmental Organizations (NGO). The US use increased 23% last year; so far, there has been a negligible increase this year. The US raised its commitment at the 2000 JTA Meeting from 661.6 to 685.0 Ptt/yr in part to help offset the CLS/SAI income loss expected from the phasing in of Location Plus service to biologists. The ROC sends invoices to 270 users of which there are 100 governmental (average 10 Ptt/yr) and 170 NGO (average 1 Ptt/yr). The ROC is concerned that many NGO make payments after service is rendered which has caused delays in the past for the US in meeting its quarterly payments to SAI. The ROC suggests it might be advantageous to all if SAI could collect the actual use JTA fees directly from the NGO users on their quarterly SAI invoices. Also of concern the ROC only gets a 50% user response rate in gathering new calendar year requirements estimates; this presents a problem in making the US commitment at the annual JTA meeting. Fortunately most of the non-replies are from small users.  A user requirements survey should be conducted of biologists currently using the Argos system to see what future system enhancements are desired. So far, no professional organization has been identified that can speak for biologists like the DBCP does in gathering and forwarding oceanographer system requirements to the JTA. The OPSCOM directed NOAA to organize a study of its own animal applications for future system requirements. The ROC pointed out that there were JTA Argos user transactions which may have linkage opportunities for better efficiency and compliance by the users. For example, the SUA renewal status could perhaps be reported on the annual JTA Requirements request and, if appropriate, a SUA form could be attached. Also the JTA invoice could perhaps be linked to the SAI quarterly invoice for NGO’. (as suggested above). The ROC concluded by noting that there is significant user frustration with getting good cost estimates (and the ROC in getting good user estimates). This could perhaps be mitigated by developing an easy-to-use cost estimating tool (could be placed on the ROC website) similar to many found on the web today (e.g., auto.com to purchase and borrow funds for a new car). The cost tool should provide complete estimates for the CLS/SAI supplemental costs and the JTA costs. This would bring a level of “no surprises” to the users to better plan and budget their financial resources. The ROC will address the items with SAI. (35th O/C)

S. Auer of NOAA, the U.S. Argos JTA ROC, presented the status of the U.S. JTA.  In 2001, the U.S. platform year use increased by 3.7% while the total number of active platform months only increased by 0.3%.  About 75 new users entered the U.S. JTA and these were predominantly biologists.  The ROC paid $2.7M to SAI for 2001 JTA costs.  The ROC actually collected $3.2M from users with about $1M of this amount comprising advance payments for anticipated 2002 use.  About $0.5M in user costs remains outstanding (uncollected) primarily from NGO’s; this is becoming more of a concern with the dramatic increase in NGO’s over the past several years and the need to pay SAI promptly and “in full” each quarter.  The ROC is collaborating with SAI to develop creative techniques to improve collections from this sector.  The U.S. signed for 695 platform years in 2002.  One expected area of increase is the ARGO program; it used 11 platform years in 2001 and expects to use 55 platform years in 2002.  Biologists have expressed their gratitude for the phase out of costs for ALP “location Plus service” which will become part of the basic JTA service for biologists, i.e., “free”, in 2003.  The ROC notes that new users are now “by-and-large” better informed about the JTA procedures and have more realistic expectations of the Argos system, for example: animal tracking. This change can primarily be attributed to vast improvements in 24-hour/7-day available website information at CLS, SAI, NOAA Argos System, and U.S. JTA, and the implementation of Argos webgroups for biologists. (36th O/C)

The U.S. portion of the Argos Joint Tariff Agreement (JTA) is described. In 2002, the U.S. used 1402.8 Platform Years  (Ptt/yr) and 41,305 Active Platform Months.  For 2003, the U.S. has agreed to purchase 790.0 Ptt/yr and expects to use 1500 Ptt/yr and 43,400 Active Platform Months. (37th O/C)

Steve Auer informed the OPSCOM on the status U.S. portion of the Argos Joint Tariff Agreement (JTA).  The total Costs for the U.S. JTA have risen appreciably increasing 39% the past 3 years ($2.5M in 2000 to $3.5M in 2003); these costs will increase 15% more in 2004 to $4.0M. NOAA has borne the biggest JTA cost-growth burden.  NOAA costs in 2004 will be 87% more than 3 years ago an additional $1M! These cost trends are ominous as total NOAA Argos use could increase by 43% more the next 3 years.  In the face of budget reductions and shifting priorities, NOAA has determined that it must significantly reduce its future JTA cost participation, and the NOAA cost basis for this must be appreciably less than its CY 2003 cost.  The U.S. ROC and Service Argos Inc. are continuing their collaboration/partnership toward delivering a responsive efficient user service.  The new JTA invoice collection option of SAI direct quarterly billing implemented in 2003 is working smoothly.  SAI now handles about 60% of the JTA user invoicing while the ROC still invoices and collects the vast majority of costs from 100 predominately Federal users.  It is proposed that SAI assume collection responsibility for all non-NOAA users next year.  This will eliminate most of the NOAA administrative overhead associated with the ROC user invoicing.  This transition in user invoicing/collection responsibility is past due as NOAA has provided it at no cost to the users or CLS/SAI for over 25 years during which the number of invoice transactions has increased from 4 to over 500. (38th O/C)

## Financial status of Service Argos

Due to stringent control of the expenses and delays in some investments, Service Argos has reduced the total amount of expenses from 53.4 (scheduled) to 52.5 MF during 1994. In terms of tariff reduction for JTA, it is equivalent to :

• about 2% (inflation)

• about 4% (27000 to 26000 FF)

• about 2% (reduction of cost)

which resulted in a total reduction of approximately 8%.

After a decrease of non-JTA revenue, Service Argos has reversed the tendency, increasing this type of income by 15%. The global balance is positive by 0.4 MF and now the remaining JTA loss is 9 MF. Depending on the future JTA activity, this loss repayment will likely occur around 1997-1998. (29th O/C)

Service Argos is continuing its efforts to decrease the operating expenses. The reduction of the tariff for JTA users led to a decrease of FF1.0M of JTA income.  This decrease was compensated by an increase of FF1.5M of non-JTA income. It is expected that the remaining JTA losses will be repaid in 1997. (30th O/C)

Mr Cazenave presented the current financial status of CLS / Service Argos. He showed how the operating costs of the system have stabilized and indicated that the JTA portion of the cumulative losses had been reimbursed ahead of schedule. He expressed hope that the system operating costs should remain relatively stable, increasing at or below the inflation rate over the near-term. Globally, the JTA and non-JTA income exceeded the operating costs. (31st O/C)

L. Cazenave  reviewed the Argos financial status.  A highlight was a proposal to separate the JTA operating cost obligations from the total effective operating cost of Argos.  This approach would enable the JTA to maintain more control of their costs during the 5 yr. Plan agreed to at JTA-19.  The committee endorsed the approach and agreed that it should be proposed at JTA-20. (34th O/C)

Michel Cazenave reviewed the Argos financial status. The proposal made during the 34th Operations Committee to separate the JTA operating cost obligations from the total operating cost was considered but not adopted by JTA 20 meeting. The continued increase in JTA accumulated losses suggest to make a similar proposal to JTA 21 for year 2000 financial result; the OPSCOM concurred and accordingly asked JTA chairman and CLS/Service Argos to negotiate a suitable financial agreement by the next JTA meeting (October 25. 2001). (35th O/C)

M. Cazenave reviewed the Argos financial status. The previous proposal confirmed during the OC 35 to separate the JTA operating cost obligations from the total operating cost was adopted by the JTA-21 meeting: the annual Argos basic costs, for the purpose of calculating the JTA share will be capped at the actual 2000 figure (M€ 9.49) to be then increased by the annual inflating rate. Globally during year 2001, the expenses increased by 3.9%, incomes by 5.8%.

- JTA losses increased by 0.12 M€ (accumulated to 1.52 M€). The five year plan contemplates a full reimbursement the first year following end of the plan.

- Non JTA losses reimbursement is 1.17 M€.

- After calculation Global Non JTA remaining loss is 9.84 M€. (36th O/C)

Christophe Vassal of CLS reviewed the Argos financial status. The previous proposal confirmed during the OC 35 to separate the JTA operating cost obligations from the total operating cost was adopted at the JTA-21 meeting and reiterated at the JTA-22 meeting. The 2002 annual Argos basic costs, for the purpose of calculating the JTA share, is capped at the actual 2000 figure (M€ 9.49) to be then increased by the annual inflation rates for 2001 and 2002 successively. The percentage of JTA active PTTs versus the total number of active PTTs is also capped at 55% according to FY plan. Globally during year 2002, the incomes of the agent increased by 5.5% mainly through JTA use increase.  It is also noted that the 2002 JTA contemplates an excess of 0.5 M€ and the JTA cumulated loss is now 1.02M€. The five year plan (see exhibit # 24) may now contemplate a full reimbursement at the end of the plan which is 2004. Reimbursement of non-JTA losses totals in 2002 was 0.41 M€ while the remaining Global Non-JTA loss is calculated to be 9.71 M€ at the end of  2002. (37th O/C)

Christophe Vassal of CLS reviewed the Argos financial status. The proposal to separate the JTA basic cost obligations from the total effective basic cost of Argos adopted by the JTA-21 meeting is maintained for the purpose of calculating the annual 2003 Argos basic costs. The 2003 Argos basic costs for the purpose of calculating the JTA share will be capped at the actual 2000 figure of M€ 9,49 to be then increased by the annual inflation rate of 2001, 2002 and 2003 successively. The 2003 JTA structure shows:

- A calculated Argos basic cost of M€ 10,13

- A ratio JTA active PTTs/total active PTTs at 58,3% capped at 53,5% according to FYP.

Taking this into account, the 2003 JTA contemplates an excess of 0,63 M€ and the JTA cumulated loss is now M€ 0,39 at the end of 2003. The FYP contemplates a full reimbursement of the JTA loss in 2004 that is the last year of the FYP. In conclusion, the Five Year Plan is working perfectly to help put the JTA back on track. In 2003, non JTA income barely offset non JTA operating expense share. Consequently, the non JTA accumulated loss at the end of 2003 is calculated at 9,93 M€. (38th O/C)

# O/C MEETING Action Items

ACTION ITEMS COMPLETED

PAST ACTION ITEMS

A - NASA

C - CNES

S - NESDIS

G - JPP IMPLEMENTATION GROUP

18-2-A/C/S: User Problems A file containing the list of identified operator and user problems has been established.

18-5-S: Spacecraft Argos Capability NESDIS will continue operation of a 2nd spacecraft with Argos capability even though other METSAT sensors have failed unless it conflicts with SARSAT operations.

18-6-S: Fairbanks Test Platform The Post Launch Test platform at Fairbanks has been repaired but CNES still wants to know if moving the platform to Toulouse in the future can be handled by the NESDIS software.(19th O/C). The post launch test platform at Fairbanks was repaired but not moved to Toulouse as previously planned. However, the NESDIS software is capable of supporting a move of the platform to Toulouse (20th O/C)

18-8-S: Communications Protocol NESDIS provided Service Argos with the decision on the new communication protocol prior to September 1984.

19-1-A: NOAA-F Ascent Performance NASA provided documentation of the ascent performance of NOAA-F which was nominal.

19-2-C: System User Information CNES presented a report detailing the use of system operator and user information during the development of the ARGOS-2 system.

19-3-S: Operation Reports-1985 NESDIS prepared and submitted monthly Argos Operation-Reports for 1985 in accordance with the content and format previously established.

20-1-S: NOAA-H Data Rate Software NESDIS to ensure that the necessary software changes have been made prior to the launch of NOAA-H to accommodate the increased data rate (720 to 960 bps) of the Argos instruments. NESDIS indicated that NOAA H is scheduled for launch October 29, 1987. NESDIS plans to implement the necessary software changes before launch.

20-2-S: OMNISTAR Status NESDIS sent CNES a telex July 1, 1986 indicating that NOAA-K, L, M studies of OMNISTAR are continuing in parallel to the planning for the current system and that if OMNISTAR discussions resulted in a bus other than the ATN, the bus would be required to match Argos ATN specifications. The O/C was informed at the 21st O/C Meeting that OMNISTAR is no longer being considered as a possible bus for the METSAT program.

20-3-A: Advanced DCLS Study NASA to provide results of Advanced DCLS study to CNES and NESDIS by April 1986. The results of the Advanced DCLS study was presented to the O/C the last day of the 20th O/C Meeting.

20-4-C/S: METSAT Communications Port A second communications port capability was added to the Meteorological Satellite (METSAT) Data Processing and Services Subsystem in November, 1986. The METSAT DPSS transmits DCLS data to the United States Argos Processing Center (USGPC) located in Landover, Maryland. The Landover facility became operational on January 16, 1987. Data streams to the new USGPC and Toulouse are identical.

20-5-S: HRPT Data Stream & Data Compression The data compression portion of this Action Item was completed June 10, 1986. The DCS data was compressed within the data transmission message sent from NESDIS to Service ARGOS. A typical thirty-minute transmission has been reduced to approximately seven-minutes. The HRPT data stream extraction portion of this action is scheduled for completion in June 1987. This item was closed by correspondence, CLS,dt/l/88.029. (22nd O/C)

20-6-G: U.S. Processing Center Operational A schedule was established by the Joint Project Plan Ground System Managers and the U.S. Argos Processing Center became operational March, 1987. The schedule is contained in a letter to J. Koeppen from T. Babits and A. Goasguen dated August 1, 1986.

20-7-C: Potential System Saturation CLS presented a study on possible Argos system saturation in the North Sea. After discussion of the study and proposal of actions made by Mr. Taillade, it was agreed that rather than to refuse admission to a new applicant, it would be preferable to require more efficient use of the system. The O/C recommended: 1. That users who are not using the system efficiently should be asked to reduce or maintain their use of Argos System capacity when requesting additional platforms. 2. That review of applications should include an efficiency review of the users prior system use.

20-8-A/C/S: Consolidated Report It was agreed that no structural changes to the Consolidated Report are necessary. It was also agreed that revisions and additions be made as necessary to reflect decisions made by the O/C, or to reflect changes made by signature of the new MOU.

21-1-C: System Inefficiency Report System performance in particular areas may degrade during 1992-1993 because of the expected increase of platforms. To avoid system degradation, CNES requested that NOAA investigate the possibility of launching NOAA-K before NOAA-J, (ref, Action Item 22-3-S/A). This recommendation would put the new Argos instrument in orbit at an earlier time than 1993, launch of NOAA-K. NOAA and NASA agreed to examine the feasibility of adding to the capacity of the space segment, earlier than the planned launch of NOAA-K.

21-2-S: Launch Vehicle Plans All NOAA spacecraft up to and including NOAA-J will use Atlas launch vehicles. NOAA-K, L, M will use Titan II launch vehicles.

21-3-S: VHF Argos Data Down-link Status The new command uplink frequency is 2025.000 MHz with a bandwidth of +/- 250 MHz. This frequency will replace 148.560 MHz and be phased out when NOAA-J terminates. The DSB VHF 136.77 MHz frequency will also be phased out with the launch of NOAA-K. The new VHF frequency is 137.35 MHz with a +/- 34 KHz bandwidth.

21-4-S/C/A: Reception of Blind Orbit Data NOAA-NESDIS Position. During the NOAA-K, L, M, era, NOAA will not require the Lannion Station for Blind Orbit Data; also NASA will not require Lannion for early orbit or contingency support. (22nd O/C) CNES Position. CNES is concerned that by not dumping Global Data for the 2-3 blind orbits will cause a significant increase in data delivery time for these orbits. CNES proposed an alternate use for Lannion an suggested that a Black-Box be used to tap the DCS data from STIP and HRPT data streams and then send them to the Argos Processing Centers, (U.S. & French). The objective is to use Lannion as a stand-alone-station, (no transmission of DCS data by NESDIS after a test period), and to increase real-time coverage over the North Sea and the Atlantic Ocean as requested by the Director de la Meteorologie Nationale, of the French National Weather Service. The Black-Box will be implemented in July 1988. For this reason, CNES plans to send a letter requesting NOAA to continue to dump blind orbits to the Lannion Station during the NOAA-K, L, M, era. (22nd O/C)

21-5-S/C: Publication of Location Accuracy Figures Re-identified as Item 22-4-A

21-6-A: EOS/IRIS Study In concept, an interrogation scheme would sequentially command and collect data from remote sites through a 1Mb/sec link resulting in approximately 186 Mbits/day/site. A tentative RF frequency selection was made in the 7-8 GHz region due to spectrum availability and bandwidth considerations. Additional design studies are planned.

21-7-S: NOAA San Francisco HRPT Data Access This Action Item has been deferred because of the possibility of acquiring similar satellite coverage from other central and west coast S-Band stations.

21-8-C: Simplified Tariff Structure Discussion was held a new tariff structure. Reference Section 8.3.2.1 and 8.3.2.2.

21-9-C: Financial Inflation Adjustments CLS to include additional calculations in next-years financial status report to reflect adjustment for inflation and cumulative loss, adjusted in French Francs. Discussion was held a new tariff structure. Reference Section 8.3.2.1 and 8.3.2.2.

21-10-S: Silver Spring Consolidation The proposed move of NESDIS to Silver Spring, Maryland will not occur before 1992.

22-1-C: Dissemination of New System Capabilities CLS will inform the users and PTT manufacturers of new Argos system capabilities, (such as, increased repetition rates, interlaced messages, decreased message length, intermittent transmission, etc.) and following the recommendation of the O/C inform them of the need to take advantage of these capabilities in order to avoid inefficient use of the system and additional cost for data processing. CLS reported of the different actions taken in order to complete the Action. (23rd O/C)

22-2-S/A: Availability of Spare TIP Words The TIP data rates for NOAA-I and J were increased to 1200 bps. Unfortunately, NOAA-D will remain at 720 bps due to cost and schedule constraints.

22-3-S/A: Additional DCS Capability Earlier Than Planned This action was intended to determine the feasibility of launching NOAA-K before I, or to place the K instrument on I. The early launch of K is not possible because of incompatibility between spacecraft deadlines and instrument delivery dates. The K instrument requires considerable interface modification to achieve compatibility with the NOAA-I bus.

22-4-A: Include Location Accuracy Figures in Future Publications NASA will use its best efforts to ensure that the improved location accuracy figures presented by CLS at O/C 21 are included in future publications.

22-5-S/C: Potential frequency interference from the NOAA-type Wind Profiler NOAA and CNES will arrange to have letters sent to the WMO for information and distribution and to profiler manufacturers regarding a ground control interrupt system and frequency allocation issues.

22-6-C/S: Winds Profiler Radar - Status The installation of Winds Profiler Radars (WPR's) poses the threat of frequency interference to Argos. In response, the relevant agencies in each country are considering the formal process of shifting the WPR frequency out of 401 - 406 MHz band. Such a decision would satisfy both WPR operators and the Argos and COSPAS SARSAT operators.

22-7-S: HRPT Data Availability NESDIS will investigate providing all HRPT data received at its CDA stations. Several meetings have taken place on this subject. Technical discussions on the implementation of the French proposal continue.

22-8-S/C: Alternative Data Reception Sites NOAA and CLS will begin discussion of alternative paths for reception of DCLS data, given a NESDIS site or major system failure. Discussion will include system data intercept points and the possibility of CLS becoming a DOMSAT data user.

23-1-S: NOAA-D Upgrade If a major delay occurs for the NOAA D spacecraft schedule, NOAA will reconsider upgrading the Argos data rate on NOAA D. NOAA cannot reconsider upgrading the Argos data rates on NOAA D if schedule slips beyond June 26,1990.

23-2-S/C: Change to WPR frequency allocation NOAA and CNES will exchange letters by July 21, 1989, to support each others efforts to change the WPR frequency allocation. A letter from CNES should be addressed to Richard Barth, NOAA Radio Frequency Manager, and to the attention of Mr. C. Wooldridge. A letter from NOAA should be addressed to the Directeur General du CNES, a l'attention de Mme. Eydaleine. Letters have been exchanged by NOAA and CNES. It was noted that this frequency issue may not be on the agenda for the 1992 World Administrative Radio Conference (WARC).

23-3-C: Argos / Post NOAA-M CNES will provide in writing a clarification of the CNES letter (88039/DG) of intent to provide Argos and SARSAT in the post NOAA-M era. CNES provided clarification to this letter.

23-4-C: IPOMS/ICWG Discussions NOAA will keep the O/C apprised of discussions taking place in the IPOMS and ICWG. Rather than continue this action item, the O/C established a new action item (24-3).

23-5-S/C: Non-Environmental Use NOAA and CNES will establish a Working Group to propose to the O/C Co-chairs guidelines for implementing non environmental use of the system. These guidelines will be available prior to the Ninth JTA Meeting in October 1989. O/C Co-chairs will exchange letters by July 21, naming members of the Working Group. New guidelines were developed, presented and signed by the Co-chairs.

23-6-S/C: Fishing Vessel Tracking Applications NOAA and CNES will establish the Working Group to study and develop recommended guidelines for applications concerning the tracking of fishing vessels. O/C Co-chairs will exchange letters by July 21, naming members of the Working Group. A working group on fishing vessel tracking met on several occasions to discuss and agree on the best way to handle the expected number of fishing vessels using the Argos system. Assistance was provided to NOAA NMFS (National Marine Fisheries Service) during technical discussion with Japan, South Korea and Taiwan.

24-1-A: Argos location accuracy figures NASA will make corrections to Argos location accuracy figures when it publishes the information pamphlets for NOAA-I. A draft should be available 6 months prior to the schedule launch of NOAA-I and will be distributed by NASA for review and comment. Reference to exact number of PTT’s will be eliminated from the NOAA I information pamphlets. CNES was asked to provide all changes to the presented material by the close of the 25th Argos O/C Meeting.

24-2-S/C: WPR Frequency Status The "Status of Wind Profiler Radar (WPR) Frequency Allocations" will be included as an agenda item in section "J" (Miscellaneous) for the next O/C meeting. The actions taken by NOAA and CNES for the frequency allocation of the Wind Profiler Radar (WPR) met the O/C recommendations. The frequency allocation planned by the U.S. in the 440/450 MHz band is satisfactory for Argos. NOAA and CNES will continue to monitor the situation.

24-3-S: IPOMS/ICWG Discussions NOAA will keep the O/C apprised of discussions taking place in IPOMS and ICWG. NOAA will continue to provide copies of minutes of ICWG Meetings. (continuing action)

24-4-S: NOAA-K in place of NOAA-J NOAA will definitively answer questions from CNES regarding the launch of NOAA-K in place of NOAA-J. NOAA has concluded that a launch of NOAA K before NOAA I cannot be considered at this time. An out of sequence launch would negate certain programmatic agreements, require accelerated instrument deliveries, and adversely impact scheduled plans for ground system changes and upgrades.

24-5-S: NOAA-N NOAA will send a letter to CNES affirming the procurement and launch of NOAA-N. NOAA provided copies of letters between NOAA and CNES confirming procurement and launch plans for NOAA N.

24-7-S NOAA Playbacks at Lannion NOAA will confirm its intent to continue the playback of blind orbits over Lannion for the NOAA K, L, M series. NOAA will provide STIP or SAIP data at Lannion.

24-8-C: NOAA-9, 10 STIP CNES will request in writing that NESDIS send enough data from NOAA-9 and 10 to continue orbitography processing so as to maintain these two stand-by S/C in hot redundancy. A letter was received by NOAA in June. NOAA responded to the 3 proposals presented. Regarding STIP data (from NOAA 9, 10) over the Toulouse reference PTT, NOAA indicated that this would not be provided.

25-1 S: Ingest Data NOAA to supply planned ingest schedule for STIP data on NOAA-9, 10 to CNES as soon as possible but not later than September, 1991. NOAA supplied a memo from Benjamin Watkins, Chief, Satellite Service Division, NESDIS, dated September 13, 1991 to Mr. Claude Gal, CNES containing the requested schedule.

25-2 N DCS Performance in Publications NASA to insure publication of the revised DCS performance parameters in the NOAA I launch data book. NASA's Metsat project published the NOAA I launch information pamphlet.

25-3 S/C: JTA Representation CNES and NOAA to appoint representatives to JTA / Deficit reduction working group as soon as possible. Representatives were appointed.

25-4 S/C: JTA/Deficit Reduction Working Group The JTA/Deficit Reduction working group shall review the JTA charter and guideline, and all associated correspondence. The working group shall provide recommendation to the Argos O/C on the JTA’s funding of Argos Operating costs and deficit reduction. Recommendation was made to the O/C Co-chairs, and was accepted by them. This recommendation was provided to the Chairman of the JTA. A historical paper on the role and guidelines of the JTA was presented at the 26th O/C Meeting.

25-5 S/C: Commercialization Working Group The Co-chairs will appoint an ad hoc working group whose task is to provide recommendations to NOAA and CNES on commercialization and other policy issue during the negotiation of the agreement for Future Argos collaboration. This group will report back regularly to the Co-chairs on the progress of its discussions. The Co-chairs appointed members to the working group. No significant discussions have taken place on a future agreement.

26-1-N: NOAA-K,L,M Deployment Schedule Provide revised NOAA K, L, M development schedule to NOAA for relay to CNES as soon as available. NASA presented the latest information available, reflecting a restart of the NOAA-K effort in July 1992.

26-2-S/C: Argos Evolution Working Group The O/C will establish an ad hoc working group to consider further evolution of the Argos mission and configuration. The Co-chairs will appoint members to the working group by May 5, the Working group will report back to the Co-chairs by August 1, 1992. NOAA responded in a letter of May 15, 1992, naming members and proposing that CNES prepare an initial paper of this issue. Considering that such discussions are only applicable to post NOAA Q, it was decided that any activity would be premature at this time.

26-3-C: Non-environmental Use Report CLS will provide a draft of the non-environmental usage quarterly report by May 1, and will submit reports to NOAA quarterly thereafter. NOAA indicated that reports have been regularly received by the U.S. Argos O/C Secretariat. Subsequently, these reports have been distributed to the U.S. Committee participants and accepted. Several recommendations to expand the utility of these reports were presented.

26-4-S: Revised MOU NOAA proposed that a new NOAA-CNES Argos MOU be signed by spring 1993. NOAA and CNES will consult each other to establish a date and location for a MOU negotiating session in October 1992. NOAA and CNES decided to postpone the October Meeting in light of the NOAA-EUMETSAT/ESA negotiations being delayed.

26-5-C: Argos Joint Project Plan (JPP) Update NOAA, NASA and CNES will review the text of the JPP and provide any modifications to C. Wooldridge of NOAA by July 1, 1992. Extended to July 1, 1993, after which Mr. Wooldridge will make arrangements to have revised copies approved and signed. 27-1-C/S: NOAA-N' Argos Instrument For the NOAA-N' mission, NOAA will inform CNES how soon a formal commitment is required for provision of an Argos instrument. NOAA and CNES will investigate the acceptability of providing a letter of intent as an interim measure. Concerning the NOAA-CNES Memorandum of Understanding, negotiation, conclusion, and signature or preferably amendment of the current Argos Memorandum of Understanding, covering NOAA N', METOP-1, and 2, should be conducted in the same time frame as the NOAA-EUMETSAT Memorandum of Agreement, thus signature by mid-1995. AN extension of the 1986 MOU were agreed upon by letter exchange in 1998.

27-2-C/S Establish a schedule for post NOAA-N MOU discussions / negotiations. NOAA and CNES representatives met in Washington, April 25-27, 1995, to address the future agreements structure in light of the CNES-EUMETSAT discussions on possible direct relationships for Argos on the METOP program. On April 27, 1995, CNES and NOAA representatives met with EUMETSAT Director Morgan and his staff.

27-3-C/S/N Argos JPP Update NOAA, NASA and CNES will review the text of the JPP and provide any modification to C. Wooldridge of NOAA by July 1st, 1993, after which C. Wooldridge will make arrangements to have copies approved and signed. A revised draft of the Argos Joint Project Plan (JPP), which incorporated comments of CNES, NOAA, and NASA, was distributed for final review and concurrence. The text of the JPP was finalized at the Meeting with the intent of having the revised documents signed by each agency by Oct. 1, 1994.

27-4-C/S: Non-JTA Growth NOAA and CNES will form an ad hoc working group to investigate opportunities for growth outside the JTA. NOAA and CNES will inform each other of their respective working group members by July 15, 1993. Discussions were held to address this matter. Since CLS/Service Argos is responsible for marketing the Argos system, the Committee decided that non-JTA growth opportunities would be discussed on a case-by-case basis, as necessary.

27-5-S: FCC Licensing In regard to the FCC licensing process, NOAA will investigate the level of flexibility for commercial entities using the Argos frequency in the U.S. for environmental and limited non-environmental applications. NOAA presented guidance received from Richard Barth, the Department of Commerce frequency manager. It was suggested that this guidance be provided as an insert for Argos applications. After reviewing the proposed insert for Argos licenses, the O/C recommended clarification for exactly which users will be impacted. Since this new policy will be implemented sometime in 1994, clarification is needed as soon as possible. Service Argos and NOAA will work together on a notice to the users (Item 28-1). (28th O/C)

28-1-C/S: FCC Licensing Service Argos Inc. and NOAA will work together to create a notice to users about FCC licensing requirements by June. CLS wrote a draft notice that was reviewed by NOAA. Notice to users was disseminated on June 6, 1994.

28-2-C/S/N: JPP Signatures The revised Joint Project Plan will be signed by each of the signatory agencies by Oct. 1, 1994. CNES and NASA will review the 1987 JPP and will provide modifications to NOAA by August 31, 1996. NOAA will incorporate these modifications and complete an exchange of letters with NASA vis-à-vis NASA responsibilities. NOAA will revise the cover page and signature page to reflect this change and will provide to CNES by October 1, 1996 (30th O/C) A new action will be reconsidered when needed to incorporate planning details for NOAA-N' (31st O/C)

28-5-C/S: Third-satellite Data A working group composed of M. Weaks, J. Silva, J. Budd, A. Shaw, R. Rolland will investigate ways to improve the availability of Argos data from three satellites. As a result of this action, technical discussions between SAI and NOAA/NESDIS staff have been initiated and will be ongoing. The Co-Chairs will respond to the letter of December 12, 1995, from the JTA Chair on the availability of Argos data from a third satellite before the next JTA meeting scheduled for October 29-30, 1996. (30th O/C)

28-6-C/S/N: Down-Link Messaging Capability (Command Link) Request The French Co-Chair will provide a letter to NOAA formally proposing the enhanced Argos DCS command link capability presented at the Operations Committee meeting. The letter was prepared and submitted January 5, 1995. The letter indicated a meeting would be held to present technical characteristics.

28-7-C: Down-Link Messaging (Command Link) Antenna By mid-September, CNES will provide to NOAA and NASA results of a preliminary study of a UHF command link transmit antenna and a frequency allocations proposal. NOAA and NASA will respond to the proposal by the end of the year. See 28-6-C/S/N

28-8-S: Instruments for Future Satellites The NESDIS Assistant Administrator will send a letter to the CNES Director General on provision of Argos instruments on NOAA N' and METOP-1 and 2. The letter from the NESDIS Assistant Administrator has been received by CNES.

29-1-C/S Updated Consolidated Report CNES and NOAA will review the updated Consolidated Report before release of the document. Comment and approval with the possibility to add supplemental explanatory material as introduction for a new reader, will be provided to SAI by the end of June in order for CNES to be able to provide the report to NASDA and EUMETSAT for information for ADEOS and METOP cooperation. SAI incorporated comments from reviewers of the Consolidated Report and provided this to CNES and NOAA for approval. The final report was also distributed to NASDA and EUMETSAT.

29-2-S Possibility of raising the orbit of NPOESS to 1000 km NOAA will report back to the Committee information concerning earlier questions about the possibility of raising the orbit of NPOESS to 1000km. The IPO considered last year raising the altitude of the NPOESS constellation to 1000km. After conducting an analysis of the reliability of the NOAA and DMSP in-orbit assets, the IPO decided to delay the final decision on orbit altitude until the spacecraft design study is completed. For now, the nominal altitude for NPOESS is 850km.

29-3-C/S Acquiring Argos data from ADEOS-II NOAA and CNES will discuss alternative approaches to acquiring Argos data from ADEOS-II. See section 4.3.3.5 (30th O/C)

29-4-C/S Argos instrument proposed for N' CNES will provide to NOAA technical information on the Argos instrument proposed for N' as soon as possible so NOAA may have an accommodation study completed by the end of 1995. See section 4.3.3 (30th O/C)

29-5-C/S Basic user requirements for location and data collection services CNES and NOAA will schedule a bilateral discussion in Fall 1995 to examine more thoroughly the future basic user requirements for location and data collection services, drawing upon the conclusions of the fifteenth Argos JTA meeting. See section 4.3.3 (30th O/C)

29-6-C NOAA-K launch handbook CNES will provide comments on the description of the DCS in the NOAA-K launch handbook by September 1995. NOAA will send the draft NOAA-K handbook to CNES by July 17 1996. CNES will provide comments to NOAA who will provide to NASA (30th O/C). CNES provided comments to NOAA on the NOAA-K handbook. (31st O/C)

29-7-C CNES/EUMETSAT and CNES/NASDA MOU’s CNES will inform NOAA on the progress made in the negotiations of bilateral MOUs (CNES/EUMETSAT and CNES/NASDA) by end of 1995. CNES provided NOAA with near-final version of the CNES/NASDA Argos MOU dated July 3 1996 for comments.

29-8-C/S Revision of the CNES/NOAA MOU O/C members will provide comments on the proposed revision of the CNES/NOAA MOU that was prepared and presented by NOAA by end of July 1995. C. Wooldridge reported that NOAA and CNES have agreed to amend the current Argos MOU to cover NOAA-N. NOAA and CNES will coordinate a draft exchange of letters to accomplish this amendment in the same timeframe as the completion of the NOAA-EUMETSAT MOU which is expected by December 1996. (30th O/C)

29-9-C/S/A Roles and responsibilities of the Operations Committee O/C members will review and make recommendations on the roles and responsibilities of the Operations Committee during their review of the new draft MOU. Once agreement has been reached on this language, NOAA and CNES will jointly develop a Terms of Reference for an expanded Operations Committee providing guidelines on participation, membership, conduct of meeting, etc. by the end of March 1996.). C. Wooldridge (NOAA) and L. Ruiz (CNES) will coordinate development of a draft Terms of Reference by the end of December 1996. NOAA and CNES agreed in principle on a Terms of Reference for an expanded Operations Committee in March 1997. (31st O/C)

30-1-S Extension to the current NOAA-CNES Argos MOU to cover NOAA-N’

NOAA will send a letter to CNES proposing an extension to the current NOAA-CNES Argos MOU to cover NOAA-N’. NOAA will coordinate a draft of this letter with CNES. NOAA and CNES agreed upon the text of a MOU amendment package including the exchange of letters to effect the amendment. NOAA and CNES to complete exchange of letters by December 31, 1997. (31st O/S) Combined with 31-12-C/S. (32nd O/C)

30-2-S DCS for NOAA-N’  and NPOESS

NOAA will schedule a meeting between CNES and IPO for Fall 1996 with the Integrated Program Office (NPOESS Program Management) to discuss DCS for NOAA- N’ and NPOESS.

NOAA and CNES representatives met with IPO staff on December 11, 1996. (31st O/C)

30-3-C Future additions of the Argos Applications form

For future additions of the Argos Applications form, CNES will include the following:

"UPON SIGNATURE BY ALL PARTIES THIS APPLICATION CONSTITUTES AN ACCESS AGREEMENT." No longer applicable with the completion of Action Item 31-10-C/S, the drafting of a new "System Use Agreement (SUA)." (32nd O/C)

30-4-C Wording of the Argos Application

CNES will change the current wording of the Argos Application to change "memorandum" to "document" specifically:   "Except for such provision as may be established elsewhere in this DOCUMENT, data collected for users may be made available by the Operator to other interested parties."

CNES changed the word "memorandum" to "document" in the revised Argos Application provided at the meeting. (31st O/C)

30-5-C Available commercial services in Argos Application form

CNES will modify the current Argos Application form to ask users if they have considered use of available commercial services to meet their needs.  If they have, the form would request information on why the commercial service cannot meet their program needs in terms of capacity, speed, reliability, etc.

The Argos application was modified accordingly. (31st O/C)

30-6-C/S Availability of  commercial services and assessing impacts vis-a-vis current Argos operations

C.)  A Task Team comprised of  members to be identified by the Co-chairs by August 1 will actively assist in analyzing availability of  commercial services and assessing impacts vis-a-vis current Argos operations and planning for future systems.  This group will provide the following deliverables to the Co-chairs:

- by November 1, 1996 -- prepare an analysis of the impacts of discontinuing commmercial non-environmental use and a proposal to implement any resulting recommendations.

- 2.    by November 1, 1996 -- review and comment or draft presentation materials to be presented at the NOAA Public Meeting in the U.S. in the Fall.

- 3.    by January 1997 -- provide an analysis of Fall public meeting and  proposed recommendations for next steps on future evolution of Argos system.

NOAA and CNES Task Team met in December 1996, and March 1997 on system use policy. NOAA and CNES coordinated relevant materials, documentation and activities. See section 7.1.1. (31st O/C)

30-7-C/S Answer to JTA Chair on the availability of Argos data from a third satellite

The Co-Chairs will  respond to the letter of December 12, 1995, from the JTA Chair on the availability of Argos data from a third satellite before the next JTA meeting scheduled for October 29-30, 1996.

A letter was prepared and sent by Operations Committee Co-Chairs to JTA chairman. Letter is attached as O/C 31-Exhibit # 4. (31st O/C)

30-8-C CNES/NOAA/NASDA meeting

CNES will coordinate a CNES/NOAA/NASDA meeting to take place in early 1997.

CNES, NASDA and NOAA met on March 18, 1997, in Paris. (31st O/C)

30-10-C Enhanced ARGOS-2 unit for possible integration on NOAA-N

CNES will provide technical information on the enhanced ARGOS-2 unit for possible integration on NOAA-N.  This unit will comprise an additional box on the ARGOS-2 unit to incorporate the forward message capability.

A letter was sent to CNES indicating NOAA's decision not to include the forward messaging capability on NOAA-N. Claude Gal (CNES) confirmed the decision in a phone conversation with Jim Silva (NOAA). (31st O/C)

31-1-C Argos-3 / SARP-3 Designs prior to the System Design Review

CNES will organize a technical meeting with NASA and NOAA representatives (late November time frame) to review Argos-3 / SARP-3 Designs prior to the System Design Review (SDR / January 1998). Reference agenda item E-3. NOAA and NASA will provide comments to CNES by end of January 1998. During the Argos-3/Sarsat-3 Technical Interface meeting in December 1997, NASA and Lockheed Martin met with CNES representatives and reviewed the Argos-3/SARP-3 design.  The memorandum dated February 28, 1998, sent by M. Mignogno (NOAA) addressed most of the critical action items including design issues which could affect the accommodation of Argos-3 and SARP-3 instruments on the NOAA-N’ satellite.  The comments were accepted. (32nd O/C)

31-2-C/S Argos-3 Mission Specification document

Operations Committee will approve the revised Argos-3 Mission Specification document (Reference agenda item E-7 including additional page for message transmission/acknowledgement requirement). CNES will send a draft copy to NASDA by September 1997. The Argos-3 Mission Specification document was revised during OC 32 to reflect the capabilities of the system deployed on METOP 1-3 and NOAA N’.  The text of the revised document was reviewed and approved by the Operations Committee and distributed as an annex to the NOAA/CNES meeting minutes of September 11, 1998 (32nd O/C)

31-3-C/S Common metrics to report end-to-end system performance

CNES and NOAA will form a Task Group to adopt common metrics to report end-to-end system performance including processing statistics. The Task Group in the future will include participation from NASDA and EUMETSAT to standardize system-wide reporting. Preliminary discussions took place with CLS in December 1997.  Current metrics were discussed with NOAA in June 1998.   Ground processing discussions during OC 32 highlighted the need to identify a common approach to measure system performance utilizing well defined parameters such as processing thresholds, performance objectives, etc.  NOAA defined the current metrics for the U.S. data processing system at OC 33 and proposed that these metrics serve as a baseline for continuing discussions.  New Action Item opened (34-3-C/S) to coordinate with NASDA and EUMETSAT in the definition of final parameters..(34th O/C)

31-5-C/S NOAA's User Agreements data base reporting requirements

CNES and NOAA will form a Task Group to discuss and implement NOAA's User Agreements data base reporting requirements.

Preliminary discussion with CLS, December 1997 followed by letter of  January 22, 1998, providing initial listing of Non-Government and Non-environmental programs.  Listing expanded to include all categories of programs.  Continuing to refine informational requirements and reporting frequency. (32nd O/C). NOAA/CLS discussions in February 1999 refined requirements based upon SUA format (see 33rd O/C Exhibit # 15 ). CNES to provide NOAA with semi annual updates of the requested database beginning in September, 1999 until Argos 2001 SUA database is functional (33rd O/C) CLS provided initial database. Argos 2001 database (Oracle) estimated to be completed in late 2000. (34th O/C)

31-7-S Technical and cost impacts of receiving all modes of ADEOS II

NOAA will coordinate with NASA and NASDA to assess the technical and cost impacts of receiving all modes of ADEOS II DCS data and implement as feasible.

Gene Legg of NOAA reports that CNES's proposal for a redundant DCS data path for ADEOS II, has been agreed to by the U.S. (NOAA-NASA) and NASDA and has become part of the interface control documents, signed by the U.S. and Japan.

During Mode 1 operations, NASDA will receive all recorded DCS data, and send to CNES/Tokyo-NASDA as well as NOAA.  U.S. ground stations (ASF and Wallops) will receive Real-Time DCS and forward similarly.  Kiruna and EOC will receive real time DCS and forward to NASDA/Tokyo and NOAA.

During Mode 2 operations,  DCS recorded data will be dumped at Wallops, ASF, Kiruna, and EOC and sent to NOAA and NASDA (for CNES/Tokyo-NASDA).  Real Time DCS will be received at the ground stations and forwarded as in Mode 1.

There are no additional or incremental costs, as the data sets are very small in relation to GLI and AMSR data moving back to the U.S.  Costs on trans-Pacific link are shared by US and Japan.  Communications costs between Kiruna and EOC have the responsibility of NASDA.  Costs for moving data from ASF/WFF to NASDA and NOAA are responsibility of NASA/NOAA. (32nd O/C)

31-10-C/S “System use Agreeement” and the “Program Description”

CNES and NOAA will form a writing team to draft the "System use Agreeement" and the "Program Description". The team will be composed of K. Alvarez, R. Bassett and C. Wooldridge for NOAA, and L. Mesnier, L. Ruiz and J. Wingenroth for CNES/CLS. The documents should be prepared as soon as possible, but it should be noted that changes may be necessary once the US regulatory process is completed. The team will also look into an electronic edition of the form.

The SUA was revised during OC 32 and approved by the Operations Committee. (32nd O/C)

31-12-C/S MOU to include N'

NOAA to send a letter to CNES, proposing to modify the MOU to include N' (objective May 1997). Letter sent on July 07, 1998 (32nd O/C)

31-13-C/S MOU to include N'

CNES to answer the NOAA's letter within two months after reception. Letter sent on July 15, 1998 (32nd O/C)

31-15-C/S Terms of Reference of an expanded operations Committee (including NOAA, NASDA, EUMETSAT and CNES).

A working group composed of C. Gal, L. Ruiz, M. Cazenave, K. Alvarez, R. Bassett and C. Marzin will prepare a revised draft of the Operations Committee Terms of Reference by the end of 1998, for approval at the 33rd Operations Committee meeting and subsequent inclusion in the consolidated report.  The Terms of Reference need to fully reflect the current mode of operation of the Argos Operations Committee meeting in order to prepare for the future involvement of EUMETSAT and NASDA.  The working group will provide EUMETSAT and NASDA with copies of working papers for comment as appropriate.

The Terms of Reference for the Argos Operations Committee were discussed during meetings attended by NOAA, CNES and CLS on September 10-11, 1998.  Meeting minutes were sent to NASDA and EUMETSAT.  Results of the discussion were presented under Agenda Item H-2 and the Terms of Reference were approved and will be included in chapter 2.2 of the Consolidated Report. (33rd O/C)

32-1-S Plans for processing Argos DCS data from “Operational and non operational Satellites

NOAA will clarify the plans for processing Argos DCS data from “Operational Satellites” and other non-operational (i.e., standby or retire) satellites.  NOAA will examine current and past practices by NOAA and explore opportunities to maximize Argos data recovery with future satellites flying the Argos instrument and provide the information to CNES and CLS.

As discussed during the meetings on September 10-11, 1998,  NOAA outlined the current funding policy for maintaining two, operational polar-orbiting satellites.  Argos DCS data recovery from other non-operational (i.e., standby or retire) satellites has been performed on a “case by case” basis when these satellites are utilized to augment the operational constellation. (32 O/C)

32-2-C Central frequencies for future Argos platforms

The Argos Operations Committee, recognizing the need to optimize the use of the frequency bandwidth, currently allocated to the Argos System 401.650 MHZ +/- 12 KHz, resolves:

- that the central frequency to be used by future Argos Data Collection Platforms be 401.650 MHZ, 401.648 MHZ and 401.652 MHZ.  All three frequencies being equally used,

- that CLS shall take the necessary measures for manufacturers to develop corresponding Argos DCPs,

- that CLS should undertake the necessary studies to further optimize the utilization of the band allocated to the Argos System.

CLS sent a letter to each transmitter manufacturer, followed by visits in order to collect their recommendations on implementing the move away from the Central Frequency. The general attitude of all the manufacturers was constructive and none were openly opposed to the assignment of frequencies. A final meeting with all manufacturers is scheduled for 6-10 September in Largo, Maryland. Resulting from a study conducted in conjunction with CNES for Argos-3, a proposal to optimize the utilization of the frequency bandwidth allocated to Argos-2 as well as to Argos-3 was presented. After discussion, this proposal was approved by the Operations Committee and should be implemented in February 2000 after the launch of NOAA-L (33rd O/C)

32-3-N NOAA L to N’ schedule

NASA/GSFC will provide CNES with Spacecraft Integration and Test schedules for NOAA L, M, N, and N’ as they are updated.

NASA provides schedules as available throughout the year and provided an update at the 33rd OPSCOM meeting (33rd O/C)

32-4-C Alternate operational scenarios involving nominal and stand-by satellites

CLS will identify and describe alternate operational scenarios involving nominal and stand-by satellites to maximize data collection and to report results to NOAA, EUMETSAT, and CNES.  This input will be considered by NOAA, EUMETSAT, and CNES in the definition of NOAA and EUMETSAT ground segment operations.

M. Cazenave stated that the satisfaction of the large diversity of Argos users requires non only reliability of data collection but also regular updating of the data collected with short delays in reception and distribution. The most optimal scenario should then require the maximum utilization of all existing payloads. More than 20 years of experience in operations have demonstrated that the average lifetime of the satellites is approximately 7 years. Assuming this is likely to continue and including ADEOS-11 and METOP satellites, a constellation of 5 to 6 satellites could be available in the future. Reception of all data collected by these satellites, even in slightly delayed mode as it has been the case throughout 1999, will allow to improve Argos contribution to worldwide science and governmental requirements. (33rd O/C)

32-5-N/S Comments to METOP ICD

CNES will deliver to EUMETSAT and NOAA identical ARGOS/3 instruments.  NASA/GSFC will produce a Unique Instrument Interface Specification (UIIS) for NOAA-N’ which is identical in technical content with that for METOP.  NOAA/NASA will review the METOP ICD and provide comments to CNES by August 15, 1998.  A draft UIIS will by sent to CNES for review by September 30, 1998. NOAA letter sent September 4,1998 with review comments. (32nd O/C)

32-6-C/S CANSAT satellite

NOAA and CNES to check whether the CANSAT satellite may interfere with the Argos system and to request their respective regulatory authorities to undertake the appropriate coordination measures.   Recommend EUMETSAT and NASDA request similar coordination measures from their regulatory authorities.

NOAA calculations (April 14, 1998) indicated CANSAT interference with GOES and consequently Argos DCS.  Federal Communications Commission message to Canadian official (July 16,1998) highlighted U. S. concerns that the CANSAT-LL2 may be a source of harmful interference to a number of U.S. systems.   ESA letter of July 15,1998, outlined the concerns of EUMETSAT and ESA member states in a protest note to the ITU.  CNES to discuss with NASDA. (32nd O/C) CNES reported that upon consultation with the ITU it was discovered that since there are no allocations for Missile Satellite Systems (MSS) in the 401-406 band then CANSAT has no right to request coordination in this band where the DCS system operates. (33rd O/C)

32-7-C Master beacons in Fairbanks

CNES to send letters to NOAA and EUMETSAT about the possible implementation of master beacons in Fairbanks and at the planned EUMETSAT CDA.

CNES letter of July 29, 1998, requesting feasibility study sent to NOAA.  NOAA concurrence sent September 4, 1998. (32nd O/C) A new action Action was opened to begin coordination with EUMETSAT. (33rd O/C)

32-8-C Brazilian DCS

CNES to send a letter to provide NOAA with the status of CNES/INPE discussions related to the coordination between the DCS and the Brazilian DCS.

Status letter sent to NOAA on July 15, 1998.  CNES will continue to update NOAA on further developments using the framework of the Argos OPSCOM. (32nd O/C)

32-9-C/S Update Consolidated Report

Update Consolidated Report for the purpose of making it more convenient.  Present Consolidated Report at the 33rd OPSCOM meeting.

Following NOAA/CLS discussions in February 1999, a table of contents and new format for the document was proposed.  The proposed framework of the report was reviewed at the 33rd OPSCOM meeting and approved. Priority given to core documents and target dates for completion were established. (33rd O/C) Draft copy distributed for review by OC 34 members in June 2000.  Initial comments/perceptions were discussed at OC 34 with more detailed comments/changes requested from OC members by September 2000. Task group will consolidate and incorporate all comments/changes to produce a final copy by May 2001. (34th O/C) NOAA to submit revised edition to CNES by September 2001. Review comments from all participants and incorporate by December 2001.(35th O/C)

NOAA/CNES meeting (November 2001) discussed need to restructure portions of the report (CONREP) so that it can be easily updated annually at the OPSCOM meeting.  Both parties noted that the CONREP did not include significant items/decisions from the past few OPSCOM meetings.  NOAA to compile a list of recommended inclusions by September 2002 for discussion at the intersessional meeting. (36th O/C)

32-10-C/S Application eligible to a priori approval procedure

Identify and propose applications that could be eligible for an “a priori” approval procedure as a possible means of streamlining the SUA process and reducing administrative burden.

O/C 33 approved the « a priori » approval procedure for the renewal of Environmental, Governmental, wildlife applications where the user requirements for using the Argos System are low power transmitters, (e.g. Bird Tracking) where there is no commercial space-based service that can meet the user requirement. (33rd O/C)

32-11-C/S Implementation Plan to include NOAA N for Argos-2

Prepare and respond to letter extending the current Project Implementation Plan to include NOAA N for the Argos-2 instrument.

NOAA has drafted the extension letter. The letter still needs to be reviewed and routed for signature. A. Wade to send letter by September 1999. (33rd O/C) NOAA delivered an advance copy to CNES and is mailing the final letter. (34th O/C)

32-12-C/S Implementation Plan for the Space Segment of NOAA N’ for Argos-3

Draft and approve a new Project Implementation Plan  (PIP) for the Space Segment of NOAA N’ for the Argos-3 instrument.

NOAA has completed the first draft of the PIP and requested comments from CNES, NASA and NOAA System Acquisition Office (SAO). (33rd O/C) Draft circulated, reviewed and revised.  Corrected draft to be recirculated for review by September 2000 and signatories identified.  Final draft pending resolution of instrument delivery schedule. (34th O/C) The final draft is complete awaiting final review and signature. Expected completion date is June 2001 (35th O/C) PIP signed September 6, 2001 (36th O/C)

32-13-C/S Project Mission and Operations Implementation Plan for the Argos DCS planned to fly on NOAA N, N’, ADEOS II and METOP

Draft and approve a new Project Mission and Operations Implementation Plan  (PMOIP) for the Argos DCS planned to fly on NOAA N, N’, ADEOS II and METOP.

NOAA and CNES will develop a plan of action to draft the PMOIP by January 2000.(33rd O/C) NOAA beginning to draft the PMOIP.  NOAA and CNES to develop a timetable for completion. (34th O/C). NOAA/CNES meeting (November 2001) discussed progress on the rough draft.  NOAA will route the rough draft to CNES/CLS (September 2002) for discussion at the intersessional meeting. (36th O/C) NOAA/CNES meeting (April 2003) discussed progress on the rough draft.  CNES provided copy of ADEOS II PMOIP for review as a template. (37th O/C)

32-14-C Additional information on Argos-3 system

Per NOAA request, CNES to provide additional information on Argos-3 system including beacon design characteristics, concept of operation, effects on instrument and spacecraft status and the proposed installation plan and schedule.  CNES offered to provide a briefing as desired.

CNES has provided additional information on beacon design characteristics which has been forwarded to NOAA Fairbanks CDA personnel for review and comment. (33rd O/C)

33-1-C Implementation of a Master beacon at the planned EUMETSAT CDA station

CNES to send a letter to EUMETSAT requesting a possible implementation of a Master beacon at the planned EUMETSAT CDA station . CNES will also provide the Master Beacon Constraints installation document.

Letter sent to EUMETSAT dated August 3, 1999. (34th O/C)

33-2-N Draft of the UIIS for Argos-3

NASA to send a copy of the latest draft of the UIIS for Argos-3 to CNES for review and to NPOESS via NOAA as a starting point for technical coordination.

Draft sent and reviewed. (34th O/C)

33-3- Plan of action to exchange technical information on Argos-3

NOAA took the action to identify and liaise with the NPOESS technical POC. The goal is to establish a plan of action to exchange technical information on Argos-3.

CNES/IPO discussions conducted in November 1999 and March 2000.  NPOESS technical POCs identified and liaison established. (34th O/C)

33-4-C/S Meeting of Operators of current and future non-geostationary DCS

NOAA and CNES facilitate a meeting of Operators of current and future non-geostationary DCS at the next CEOS meeting to encourage high level coordination between the different systems.

Refer to Action Item 34-13-C/S (34th O/C)

33-5-C/S Improve the timeliness of the SUA

NOAA and CNES to identify methods to further streamline and improve the timeliness of the SUA administrative process :

- establishing time limits for requesting SUA clarification by the Participating Agencies

- Identify and propose additional Argos applications for possible “a priori” approval.

Time limits dependent upon the modernization of the SUA submission and tracking process which is in progress.   OC 34 noted that a two-week processing period for the OPSCOM principals was reasonable in light of the current manual handling of SUAs. It was generally agreed that electronic submission should speed processing and that efforts should continue to design an electronic SUA.   “A priori” approval is in practice for specific “wildlife monitoring “ applications and appears to be working well.    ‘A priori ’ approval expanded OC34 to all wildlife applications where one of the user requirements for using the Argos system are low power transmitters.  This policy will be reviewed annually by the OPSCOM.    (34th O/C) O/C agreed an A priori approval extended to E/G low power transmitters above 60° of latitude (35th O/C)

33-6-S Test Data sets for NOAA-15 and NOAA-14

NOAA to provide CNES with yak Test Data sets for NOAA-15 and NOAA-14

Y2K data sets sent to Service Argos and subsequently to CLS. (34th O/C)

33-7-C/S Review the current System Use Policy

NOAA and CNES to review the current System Use Policy to identify areas for clarification and propose future revisions to the policy.

Preliminary discussions held with Service Argos in August 1999 focussed on methods to clarify the current System Use Policy such as fact sheets, frequently asked questions, and proposed revisions of the SUA,  for electronic submission.  At OC 34, additional policy  areas were identified for clarification such as Property Data handling and hazardous material monitoring.  The OPSCOM endorsed efforts to revise the SUA and directed the drafting of a fully revised SUA by September 2000 for approval by the OPSCOM principals. (34th O/C) Revised SUA form proposed (35th O/C)

33-8-C/S SARSAT briefing for the IPO in 2000

NOAA/CNES coordinate SARSAT briefing for the IPO in 2000.

Briefing held March 2000.  Subsequent side discussions focussed on Argos issues. (34th O/C)

33-9-S Data Dissemination plan for NPOESS

NOAA provide CNES with proposed Data Dissemination plan for NPOESS and a Point of Contact for future coordination.

Discussions held March 2000 between CNES (C. Gal, L. Ruiz) and IPO (M. Haas) outlined that current communication plans call for the real-time DCS data stream to be down-linked via the High Rate Data (HRD) channel.  The HRD channel is planned to transmit in the X-band at a rate of 15-20 Mbps. (34th O/C)

33-10-S Data Encryption plan for NPOESS

NOAA provide CNES with proposed Data Encryption plan for NPOESS and a Point of Contact for future coordination.

Discussions held March 2000 between CNES (C. Gal, L. Ruiz), IPO (M. Haas), IIA (R. Masters, C. Marzin) and NESDIS (R. Bassett, J. Mulligan, A. Wade)  restated the precedent that Argos data has never been denied as it is environmental data of world benefit and that an open policy for access to the data should be maintained. (34th O/C)

33-11-C Need for Internet security measures

CNES/CLS will investigate the need for Internet security measures to prevent unauthorized access to messages sent from the DMMC to the Master Beacons.

M. Cazenave presented a report outlining the planned security measures. (34th O/C)

33-13-C Preliminary site visit to the Fairbanks CDAS

CNES/CLS will conduct a preliminary site visit to the Fairbanks CDAS to work out the details of the Master Beacon installation.

Site visit by engineers from CLS SAI completed in June-2001. (35th O/C)

33-14-C/S Formal approval of the Master Beacon installation

NOAA/CNES will seek formal approval of the Master Beacon installation with an appropriate exchange of letters and other necessary documentation.

NOAA drafting letter to document the feasibility of the Master Beacon installation and will request CNES documentation of installation and maintenance requirements to seek formal approval for installation. (34th O/C) NOAA will send CNES approval letter in August 2001.

34-2-S Cooperation past NOAA-N’ in the NPOESS era

After consultation with the Integrated Program Office, NOAA will propose to CNES, by the Fall 2000, to exchange letters of intent to recognize the common interest in continuing the cooperation past NOAA-N’ in the NPOESS era.

Exchange of letters completed 1 August 2001 (35th O/C)

34-3-C/S Common metrics to report end-to-end system performance

A CNES/NOAA Task Group will coordinate with NASDA and EUMETSAT to adopt common metrics to report end-to-end system performance including processing statistics.  The Task Group will use current metrics utilized in the NOAA data processing system as the starting point to standardize system-wide reporting.

New action 35-17-C/S/J/E was opened to develop common data processing metrics from a high level viewpoint. (35th O/C)

34-4-C/S MOU for Argos instruments on the NPOESS satellites

Following the exchange of letters of intent to continue cooperation in the NPOESS era, NOAA and CNES to initiate an MOU for Argos instruments on the NPOESS satellites, consistent with the NPOESS Instrument delivery need date.

Negotiations for a new MOU is to be initiated by December 2001. (35th O/C) NOAA and CNES meeting (November 2001) discussed CNES preliminary timetable for NPOESS cooperation i.e. Program Decision mid-2004, Instrument Delivery mid-2006.  NOAA and CNES to investigate internal requirements for MOU documentation and develop a timetable for MOU implementation by April 2003.  New action item (36-XX-C/S) opened, recognizing timeline agreed to in principle at March, 2002, meeting among NOAA, IPO, and CNES. (36th O/C)

34-5-C Future contribution of the Argos DCS to environmental studies

CNES will conduct a comprehensive analysis of the future contribution of the Argos DCS to environmental studies.  The 1995 user requirements survey will be reviewed and used as appropriate.  An interim report will be presented at the 35th OPSCOM meeting and NOAA/CNES will use this information to discuss future A-DCS mission specifications.

Initial results of this study show that a new channel with a data transmission bit rate up to 40kbps might cover the long term needs of ocean and climate (35th O/C)

34-6-C Current and future user requirements

CLS-SAI will conduct an ongoing dialogue with users to identify their current and future requirements.  CLS-SAI will present their preliminary results at OPSCOM 35.

Initial results of this study show that a new channel with a data transmission bit rate up to 40kbps might cover the long term needs of ocean and climate (35th O/C)

34-7-C Prospective analysis of technologies

CNES to conduct a prospective analysis of technologies which will become available for the development of future DCS instruments.

New action (35-8-S) was opened. Recommendation for technical improvements to accommodate users requirements to be prepared and presented to NOAA by December 2001 for consideration in NPOESS era. (35th O/C)

34-11-C/J Test of the NOAA/NESDIS/SAI interface

NASDA will coordinate with CLS for the test of the NOAA/NESDIS/SAI interface (ADEOS-II/Argos DCS data).

NOAA to provide a set of data for the test (35th O/C). NOAA provided a set of data for the test completed successfully in November 2001. Additional tests to be scheduled approximately 4 months prior to launch. (36th O/C)

34-12-C Optimizing the use of all available ground system facilities

CLS/SAI to propose to NOAA a scenario for optimizing the use of all available ground system facilities in view of improving the data recovery, processing and distributing system to better meet user requirements.

CLS advised to submit the user program impacts resulting from proposed satellite constellation changes so that NOAA can modify the constellation as appropriate. (36th O/C)

35-1-C/S

NOAA and NASA coordinate with CNES the importation of the Master Beacon hardware for installation at the Fairbanks Command and Data Acquisition Station.

Master Beacon installed October 2001. (36th O/C)

35-2-C/I

INPE and CNES will complete the operational assessment of the INPE DCS and will provide a report of the main conclusion. Report will be made available by end of 2001 by correspondence.

NOAA/CNES meeting (November 2001) discussed that INPE and CNES should complete the assessment by March 2002.  CNES/CLS proposed next steps at OC 36 (36th O/C)

35-3-C/S

CNES / CLS and NOAA will develop standard operating procedures and a timetable to address the SUA renewal process. The timetable will delineate the timeframes for 1st, 2nd and 3rd renewal notifications and data delivery termination. The procedures will include renewal tracking, OPSCOM notification and feedback to the user.

NOAA/CNES meeting (November 2001) developed a notification procedure that will be proposed to the OPSCOM co-chairs for approval and implementation by February 2002. (36th O/C)

35-4-S

NOAA/IPO will draft and send letter to CNES and NPOESS Preliminary Design and Risk Reduction Contractors to facilitate the exchange of technical information. The letter will delineate the technical agents for each organization and outline information exchange procedures.

Letters sent September 2001. (36th O/C)

35-5-C/I

INPE and CNES will explore possible ways for future cooperation regarding integration of INPE DCS and Argos DCS. Those ways of cooperation will be assessed taking into account the rules and principles of the existing Argos international cooperation and the existing DCS Chinese Brazilian cooperation.

Cooperative efforts outlined as per section E-3-3.  New action item opend (36 -  -) to implement further efforts. (36th O/C)

35-6-S

NOAA to clarify the delivery of pre-processed data (ie : CLS and/or SAI) and include statistic metrics definitions.

NOAA sends the same pre-processed data to both CLS and SAI.  This situation will be reflected on the NOAA processing system report along with definitions of the statistical metrics used to measure processing efficiency. (36th O/C)

35-7-C

CNES/CLS to investigate the availability of the environmental measurements data via GTS Distribution on a quarterly and monthly basis.

Data available on Data Buoy Cooperation Panel (DBCP) website. (36th O/C)

35-8-C/S

CNES/CLS and NOAA will investigate and compile user and system requirements for the NPOESS era. A meeting will be set up to discuss user and system requirements for the NPOESS era.

NOAA/CNES meeting (November 2001) discussed preliminary requirements for increased data throughput, increased sensitivity/signal processing and real-time data transmission (X or L band). CNES/CLS to further investigate these requirements in preparation for a meeting with the NPOESS Integrated Program Office in March 2002. (36th O/C). CLS presented a report on “Future Requirements for Argos Evolution” at O/C 37 (37th O/C)

35-9-S Wildlife applications requirements

NOAA will coordinate wildlife applications requirements within NOAA.

NOAA and SAI to develop a requirements survey and complete survey by December 2002. (36th O/C) NOAA/CNES meeting (April 2003) decided not to conduct formal survey in light of information gathered at a recent Argos Animal Tracking Symposium (AATS). Informal liaison with the user community will continue. (37thO/C)

35-10-C IMO resolutions and international maritime bureau interactions

CNES/CLS to provide documentation of IMO resolutions and international maritime bureau interactions with IMO with regards to governmental and law enforcement applications (ie. Anti-piracy).

Documentation provided in July 2001. (36th O/C)

35-11-C Analysis of non-environmental system use

CNES/CLS to provide statistical analysis of non-environmental system use by additional metrics, with specific categories of use.

NOAA/CNES meeting (November 2001) discussed that the current method used to measure non-environmental use (kbits non-environmental/kbits total) presents the best representation.   The non-environmental use will be reported by categories such as national security, humanitarian, law enforcement and episodic (loss of life) for the OPSCOM meeting. (36th O/C)

35-12-S Expanded system use for non-environmental, government’s

NOAA to conduct a preliminary analysis of the appropriateness of expanded system use for non-environmental, government’s interest purposes with regards to national policies.

NOAA/CNES meeting (November 2001) discussed NOAA plans to modify the System Use regulations by March 2002.  Use of the system will continue to be predominantly environmental while the limit on non-environmental use will be lifted to permit governmental use of the system for national priorities. (36th O/C)

35-13-C/S Plan for implementation of electronic submission of initial and renewal SUAs

NOAA and CNES/CLS to develop plan for implementation of electronic submission of initial and renewal SUAs, to include a technical analysis of the means for verification of identity of applicant.

NOAA/CNES meeting (November 2001) discussed CLS implementation of Argos 2001 database and electronic SUA submission scheduled for February 2002.  CLS to send NOAA a sample of the SUA data and screen captures for development of the NOAA electronic routing system by January 2002.  NOAA investigation of internal requirements for verifying identity of the applicant indicated valid email addresses are sufficient.  Status of project discussed t OC 36 (G-3) with a projected implementation by September 2002. (36th O/C)

35-14-S Widest possible use of SUA’s with inputs from Argos participating agencies

NOAA to assure that its contract, when issued, for the development of an electronic application and tracking system allows for the widest possible use with inputs from Argos participating agencies.

Contract, issued in September 2001, allows for multiple organizational levels of approval and distribution.  Exploring options for forwarding submitted SUAs to all OPSCOM Principals as desired. (36th O/C)

35-15-C/S Changes to the SUA

CNES/CLS will coordinate and incorporate proposal changes to the SUA and submit it to OPSCOM co-chairs for approval.

NOAA/CNES meeting (November 2001) discussed additional changes to the SUA.  A revised version of the SUA was produced by CLS (June 2002) which was discussed in section G-4.  Some addition minor modifications were approved at OC 36, which will be implemented by July 2002. (36th O/C)

35-16-C Agreement with Eumetsat

CNES to provide file copy of agreement with Eumetsat.

Copy provided (36th O/C)

35-17-C/S/J/E End-to-end data processing performance

Joint task team will develop common metrics to report end-to-end data processing performance from a high level viewpoint.

Difficulties in developing common metrics discussed in Section F-1.  Opened action item 36-6-C/S to investigate feasibility of utilizing performance measures on NOAA processing system. (36th O/C)

35-19-C/S Plans for carriage of DCS on NPOESS orbits

CNES and NOAA to discuss and finalize plans for carriage of DCS on NPOESS orbits.  NOAA/OSDPD to inform NOAA/IPO of discussion results.

ADCS requirements for NPOESS discussed in section E-3-1.  Opened action item 36 -   - C/S to draft Letter of Intent. (36th O/C)

35-20-C/S Plans for the provision of DCS data on the low rate data (LRD) stream

CNES and NOAA to discuss and finalize plans for the provision of DCS data on the low rate data (LRD) stream in addition to the DCS data being provided as part of the global stored data and the real-time high rate data (HRD) stream for NPOESS.  NOAA/OSDPD to inform NOAA/IPO of discussion results.

ADCS requirements for NPOESS discussed in section E-3-1.  Opened action item 36 -   - C/S to draft Letter of Intent. (36th O/C)

35-21-C/S Extending the existing CNES/NOAA MOU to include the NPOESS

NOAA/IA to investigate extending the existing CNES/NOAA MOU to include the NPOESS constellation.

After internal review, NOAA determined that the existing CNES/NOAA MOU could be extended to include the NPOESS constellation. However, NOAA recommended that a new MOU be negotiated that would recognize history of the program, the expanded participation within the OPSCOM of NASDA, Eumetsat and INPE, the modifications to the existing MOU that have been made in the past, and any other changes NOAA and CNES may negotiate. (36th O/C)

35-22-C/S NPOESS Project Plan for DCS

NOAA/IPO to lead the drafting of the NPOESS Project Plan for DCS with the collaboration of CNES and the other prospective participating agencies i.e. NASDA and EUMETSAT.

NPOESS Project Plan to be discussed at CNES/NOAA intersessional meeting in November 2002. (36th O/C) NPOESS Project Plan discussed at CNES/NOAA meeting in January 2003.  CNES provided NOAA/IPO with a draft for review. (37th O/C)36-2-C/N Information about Argos instrument onboard NOAA-M

CNES to provide NASA with the correct information for the Argos instrument onboard NOAA-M and NASA to update associated handbook.

NOAA-M handbook published. NASA will identify POC for submission of NOAA-N information.  CNES encouraged to submit correct information to NASA and NOAA. (37th O/C)

36-1-C Utility of Argos data from NOAA-11

CNES/CLS to investigate and report to NOAA / NASA the utility of Argos data from NOAA-11, NOAA-12, and NOAA-14 following the launch of NOAA-M.

Report provided and utilized to adjust POES constellation in accordance with operational requirements. (37th O/C)

36-3-C/S Checklist for future launches

CNES/CLS and NOAA to develop a checklist for future launches, to delineate required actions such as handbook updates, constellation configuration changes, etc.

NOAA-N scheduled launch in June 2004.  Checklist should be completed by December 2003. (37th O/C) Content of check list to be clarified and validated prior to NOAA N launch. (38th O/C)

36-4-C/S Requirements for the NPOESS constellation

CNES and NOAA to draft a Letter of Intent from the OPSCOM to the NOAA/IPO to clarify, provide and coordinate the A-DCS requirements for the NPOESS constellation

NOAA letter dated January 15, 2003 confirmed NOAA’s intent to continue Argos continuity into the NPOESS era. (37th O/C)

36-6-C/I New cooperative activities between the Brazilian and Argos DCS

CNES and INPE will explore how, building upon the ongoing CNES/INPE cooperative efforts, the data sharing can be expanded into a larger cooperative framework.  Specific proposals for new cooperative activities between the Brazilian and Argos DCS and for further integration of the two systems will be presented at the next Operations Committee.

36-7-C SAR/A-DCS receiving antenna situation on board METOP

CNES to investigate about the SAR/A-DCS receiving antenna situation on board METOP.

There is no impact A-DCS receiving antenna performance and C. Gal has the relevant EUMETSAT documentation. (38th O/C)

36-9-C/S Estimated expiration date for all System Use Agreements

CLS will add estimated expiration date for all System Use Agreements to be included in the Program Review notification sent back to users.

CLS presented proposed wording of program review notification at O/C 37. (37th O/C)

36-10-C/S SUA renewal letters

SUA renewal letters to be revised, to include a timetable for expiration of SUA and the potential for suspension of data processing and distribution, and recycling of user identification numbers.

SUA renewal letters were presented and approved at O/C 37. (37th O/C)

36-11-C/S Draft MOU to govern cooperation on the NPOESS

Draft MOU to govern cooperation on the NPOESS series of satellites to be circulated for review by CNES, NOAA, and NOAA IPO, recognizing the timelines discussed at the March, 2002 meeting among NOAA / IPO and CNES, and in the CNES report for E-3-1 at 36th O/C.

Draft MOU undergoing internal NOAA review. (37th O/C)

36-12-C/J ADEOS II Argos DCS data release

NASDA / CNES to coordinate the ADEOS II Argos DCS data release

ADEOS II-Argos DCS data distribution began April 2003. (37th O/C)

36-14-C Procedure to assign frequencies for Argos applications

CLS will propose a procedure to assign frequencies for Argos applications.

CLS presented a proposal at OPSCOM 37 for approval. However implementation was deemed unfeasible at this time. (37th O/C) No allocation of channels is recommended. (38th O/C)

36-15-C/S/J/E Reporting system performance via three metrics

Joint task team to investigate feasibility of reporting system performance via three metrics: timeliness (delay in delivering data sets to users), quantity (number of data sets delivered) and quality (bit error rate).

Performance metrics for the NOAA POES DCS was discussed at O/C 37.  It was recommended the specific system metrics for other Argos data processing systems (i.e. ADEOS II, METOP) be defined in their performance reports. (37th O/C)

36-16-C/S System use statistics on four categories

CLS to work with NOAA to provide system use statistics on four categories: national security/homeland defense, humanitarian operations, law enforcement and episodic.

Statistics required to monitor non-environmental use of the system for regulatory compliance. (37th O/C)

36-17-S NPOESS contractor

NOAA to provide letter informing CNES of winning NPOESS contractor and contacts/procedures to resume planning discussions.

NOAA/IPO letter dated September 27, 2002 sent to CNES (37th O/C)

36-18-C Dedicated, stand-alone Brazilian DCS station

CNES/CLS to conduct and report on a cost and performance evaluation for the implementation of a dedicated, stand-alone Brazilian DCS station.

Implementation feasible, however, any installation will be in accordance with user requirements and should optimize INPE satellite plans. (37th O/C)

37-1-S Argos data requirements for NOAA blind orbits

NOAA to submit and coordinate Argos data requirements for NOAA blind orbits

NOAA will continue to follow the possible solution with collecting blind orbits.  There is a plan to test IPO ground equipment at Salvard with the two operational POES satellites. (38th O/C)

37-2-C Prioritised list for satellite downloads from NOAA 11, 12, 14, and 15

CNES/CLS to provide NOAA with a prioritised list for satellite downloads from NOAA 11, 12, 14, and 15 to supplement NOAA 16 and 17 (no blind orbits) for coordination of the POES constellation

37-3-C Integration of the A-DCS on NPOESS

CNES to provide NOAA with a technical memorandum outlining the requirements for integration of the A-DCS on NPOESS in preparation of an interface meeting to be held in September 2003.

37-4-S NPOESS coordination meeting

NOAA to arrange NPOESS coordination meeting and agenda with the IPO.

37-5-C Prioritised list of  regional HRPT stations

CNES/CLS to assess the areas of the world where real time data requirements and thus regional HRPT station coverage are the most critical and to provide NOAA with a prioritised list of  regional HRPT stations to upgrade for the integrated POES/EPS real time network.

37-6-S Plans for upgrading HRPT stations to receive METOP data

NOAA to investigate and verify current plans for upgrading HRPT stations to receive METOP data.

37-7-C/S/I Bandwidth requirements for the INPE DCS

NOAA, CNES and INPE to coordinate on bandwidth requirements for the INPE DCS.

37-8-W/C Argos tariff determination and future evolution in completion of five-year plan

JTA and CNES/CLS to introduce new framework for Argos tariff determination and future evolution in completion of five-year plan.

- Initial proposal to JTA 23 (October 2003)

- Draft proposal to OPSCOM 38 (June 2004)

- Final approval by JTA 24 (October 2004)

- Implementation: January 2005

37-9-C Quarterly reports of non-environmental use

CNES/CLS to provide quarterly reports of non-environmental use in the following categories: Homeland security, National Defense, law enforcement, humanitarian and episodic use.

37-10-S/C Draft letter to Chilean VMS Authorities

NOAA and CNES/CLS to draft letter to Chilean VMS Authorities outlining the Argos System Use Policy and its impact on the current VMS situation.

37-11-S/C SUA form

CNES/CLS and NOAA will revise current SUA form to reflect changes in Argos Participating Agencies, SU Policy and Financial Liability.

37-12-C/I Mission requirements of INPE future DCS Transponder.

INPE to consult with CNES and the other Argos participating agencies about the mission requirements of their future DCS Transponder.

37-13-S SUA review system

NOAA to document the structure and procedures of its electronic SUA review system and provide to the OPSCOM attendees.

37-14-C Interim SUA review process

CNES/CLS to document the procedures for the interim SUA review process to reflect the addition of NASDA as a Participating Agency and distribute to all OPSCOM attendees.

37-15-C Access procedures to CNES/CLS SUA database

CNES/CLS to document access procedures to their SUA database and provide to NASDA.

37-16-S/C/N Revised TOR

NOAA to revise TOR to reflect changes in Argos OPSCOM membership and the implementation of streamlined SUA approval procedures.

NOAA provided an edited document for review (38th O/C)

37-17-C METOP operations and procedures documentation

CNES to provide NOAA with copies of METOP operations and procedures documentation to assist in developing the PMOIP

37-19-C/S SUA renewal letter procedure

CNES/CLS and NOAA to draft SUA renewal letter procedure and data denial procedure.

37-20-C/S Application categories on Argos Agreements

CNES/CLS and NOAA to review and verify application categories on Argos Agreements listing

New Action item coding (O/C 38th)

C - CNES          I - INPE

N – NOAA       E - EUMETSAT

J – JAXA          W – WMO

38-1-C METOP-1 frequency submission to the ITU for the A-DCS

CNES to provide feedback to NOAA on the METOP-1 frequency submission to the ITU for the A-DCS.  NOAA would like to know if an objection was raised by the FCC/NTIA.

38-2-I Remote sensing symposium in April 2005

INPE to provide information on their proposed data collection and application, section on the remote sensing symposium in April 2005.

38-3-S/C Granule size in the Argos data delivery system

NOAA/CNES/CLS Coordinate requirements for granule size in the Argos data delivery system in the METOP (IJPS) and NPOESS era.

38-4-N/C Metric and mechanism for approval of non environmental applications of Argos

NOAA and CNES/CLS to develop a metric and mechanism for approval of non environmental applications of Argos to be applied within the constraints the current DCS SUA policy and for review by NTIA.

38-6-S/C/I/W/N Possible gap filler between NOAA 15 and NPOESS C3 in the early morning orbit

OPSCOM participants to explore options and plans for possible gap filler between NOAA 15 and NPOESS C3 in the early morning orbit.

38-7-S/C Data delivery anomaly notification between NOAA and the USGPC

NOAA/CNES/CLS/SAI Coordinate data delivery anomaly notification between NOAA and the USGPC.  NOAA to review SAI contacts to ensure current information. NOAA to ensure SAI is on IPD notification via e-mail.

38-8-S/C Collection of sensitive use SUA

NOAA/CNES/CLS to review the collection of sensitive use SUA and ensure program documentation are up to date.

38-9-S/C NPOESS MOU

NOAA/CNES to continue negotiation for the Argos MOU for the NPOESS era in light of legal issue raised by the Jason 2 MOU.

# O/C MEETING Open Actions

Action item coding (O/C 38th)

C - CNES          I - INPE

N – NOAA       E - EUMETSAT

J – JAXA          W – WMO

36-5-C/I Formalizing the present (CNES/INPE) data sharing experiment

CNES and INPE will develop and implement an agreement based upon the terms of the CNES letter to INPE for formalizing the present data sharing experiment and for making it permanent.

CLS receiving Argos data from INPE on an operational basis. (37th O/C) A Letter was sent to Mr. Perondi in October 2003 by CLS and there is no position from INPE up to now (38th O/C)

36-13-C/S Consolidated Report

Update Consolidated Report and present at 37th O/C meeting.

Content and Plan of Action was discussed at O/C 37. A renewed effort to document Argos policies and procedures to augment existing MOU’s and project plans. (37th O/C)

37-18-C/S Project Mission and Operations Implementation Plan for NOAA N’

CNES/CLS and NOAA to draft and approve a Project Mission and Operations Implementation Plan for NOAA N’ to reflect changes due to Argos-3 capabilities.

38-5-C User requirements summary study

CNES/CLS to provide user requirements summary study for review by OPSCOM.

38-10-C SUA renewal procedure

CNES/CLS to review the SUA renewal procedure and data access policy and provide comments to the OPSCOM for further discussion.

39-1-N

The OPSCOM recommends NOAA continue to pursue an increase of NOAA 12 contacts taking advantage of the de-commissioning of NOAA-14 or the collection of blind orbits at Svalbard.

Action: C. O’Connors, M. Fitzmaurice by June 2006

39-2-C/N

The Argos Operation Committee will provide comments on the edited Terms of Reference section 2.2.2.  NOAA drafted new language, which addressed the new responsibility of the OPSCOM to monitor non environmental use.  The level of non environmental use is to remain within the 5% system capacity measured in Erlang.

Action: All by September 2005

39-3-N

NOAA will provide an update at the next OPSCOM on the frequency management issues related to the downlink messaging on the Argos-3 instruments.

Action: C. O’Connors by June 2006

39-4-N

NOAA is evaluating the direct broadcast frequencies on back-up satellites to minimize interference and would like to limit the impact to the user community.  NOAA will look to coordinate frequency changes and to identify potential impacts to the Argos direct readout network.

Action: M. Fitzmaurice by December 2005

39-5-C

CLS/SAI to share the contents of their daily report on HRPT data sets received from their 42 direct readout ground station network with NOAA.  NOAA is evaluating the direct broadcast frequencies to minimize interference and would like to minimize the impact to the user community.

Action: B. Woodward by September 2005

39-6-C

CLS will provide an update on the 2005 expected costs and the 2005 income collected to date one month prior to the JTA meeting.

Action: C. Vassal by September 2005

# ANNEX

## Argos DCS Program and Policy Documents

- NOAA – NASA -CNES Argos Memorandum of Understanding (MOU) 1974

- NOAA-CNES Argos Memorandum of Understanding (MOU) 1986

- NOAA-CNES 1986 Argos MOU Annexes and Amendments

- Annexe on Confidential Treatment of Data

- Exchange of letters on establishment of a U.S. processing center (1986)

- May 1990 amendment on "environmental protection" as a basis for system access

- Terms and Conditions for Implementation of 5% Non-environmental Use (1990)

- February 1991 Amendment extending MOU to cover NOAA-N.

- July 1998 Letter exchange to extend MOU to include NOAA N’ and a statement on liability

- Argos Joint Tariff Agreement (JTA) Meeting Minutes