Table XX-Engineering Cost Estimate (Revised Oct 2002)

| Item | October 2000 Budget $K | Estimated Total Cost at completion $K | October 2002 Budget (FY03) Forecast $K |
| --- | --- | --- | --- |
| Support Frame and External Mounts |  |  |  |
| Design Engineering | $251.1 | $242.3 | $16.1 |
| Production Engineering | $118.1 | $48.1 | $46.9 |
| Global Supports Fab | $230.0 | $213.2 | $106.5 |
| Total | $599.2 | $503.6 | $169.5 |
| Disk Support Ring and Mounts |  |  |  |
| Design Engineering | $39.2 | $39.2 | $0.0 |
| Production Engineering | $77.9 | $52.3 | $8.8 |
| Disk Support Rings Fab | $104.3 | $108.5 | $0.0 |
| Mounts Fab | $9.1 | $9.1 | $9.1 |
| Total | $230.4 | $209.1 | $9.1 |
| Grand Total | $829.6 | $712.7 | $178.6 |

Note:

- HYTEC Labor Program expenditures

#### FY00=$83.4K

#### FY01=$148.2K

#### FY02=$114.2K through June 30th

FY02 Balance=$20.0K estimated for July through September, total at end of FY02: $365.8K from October of 1999.  Records show allocations of $100, $90, $150, and $75K for a total allocation of $415K, leaving unspent of $49.2K if we committed the $20K in the remainder of FY02.

FY03=$71.8K estimate, with $49.2K left from allocations to date.

Total HYTEC budgeted labor expenditures FY00 through FY03 (completion)=$381.9K versus the budget of $456K (reduced from original)

- Before we added the change for the multiple ring phase program, the comparison between the original production budget for the ring compared fairly well

- Our total cost for the ring is now over slightly.